II.  Expedition Dates

Section II of the Modifications of Activities Planned for 1999-00 lists the actual dates of significant events occurring 
during this time period.

# Significant Dates of Expeditions

| Date | Activity |
| --- | --- |
| 21 Mar 99 | LMG99-3 Multi-disciplinary study of Antarctic fishes and phyto- plankton. (Sidell, Detrich, Visibeck, D. Anderson) |
| 28 Mar 99 | NBP99-3 Studies of sediment dispersal patterns (Domack) |
| 15 Apr 99 | NBP99-4 Study of hydrothermal activity in the Bransfield Strait (Klinkhammer) |
| 27 Apr 99 | LMG99-4&5 Continuation of LMG99-3 (Sidell, Detrich) |
| 14 May 99 | NBP99-5 Seismometer deployments in the South Shetland Island Archipelago (Dorman, Wiens) |
| 11 Jun 99 | NBP99-6 Long-term study of Antarctic marine ecosystem (LTER) |
| 09 Jul 99 | LMG99-6 Palmer Station support |
| 19 Jul 99 | NBP99-7 Maintenance period in Talcahuano, Chile |
| 01 Aug 99 | LMG99-7 Transit to Talcahuano, Chile for maintenance |
| 17 Aug 99 | NBP99-8 Magnetic anomaly mapping (Cande) |
| 20 Aug 99 | First flight to McMurdo for Winfly operations |
| 08 Sep 99 | NBP Vessel lay-up in Christchurch, New Zealand |
| 14 Sep 99 | LMG99-8 Palmer Station support, ADCP shakedown (Chereskin) |
| 18 Sep 99 | Palmer Station annual relief, summer operations commence |
| 28 Sep 99 | LMG99-8A UNOLS vessel science inspection |
| 30 Sep 99 | First C-141 mission to McMurdo during Ice Runway period (1 of 21); McMurdo Station commences summer operations |
| 01 Oct 99 | First C-5 mission to McMurdo of the season (1 of 2) |
| 04 Oct 99 | Marble Point opens |
| 09 Oct 99 | LMG99-8B Palmer Station turnover and Copacabana opening |
| 13 Oct 99 | Copacabana Field Camp opens |
| 15 Oct 99 | First C-17 mission to McMurdo – Test Flight, Cargo Only (1 of 2) |
| 16 Oct 99 | South Pole Medevac mission |
| 25 Oct 99 | South Pole begins summer operations |
| 25 Oct 99 | LMG99-9 Ongoing study of water column and benthic community around Deception Island (K. Smith) |
| 28 Oct 99 | Cape Shirreff Field Station Opens |
| 02 Nov 99 | Siple Dome opens |
| 13 Nov 99 | Byrd Surface Camp opens |
| 20 Nov 99 | LMG99-10 Study of bloom material along th West Antarctic shelf, Microbiology and carbon fluz study near Victor Hugo Island (Karl, C. Smith, DeMaster) |
| 23 Nov 99 | Midpoint Camp opens |
| 11 Dec 99 | Transfer flight operations from sea ice runway to Williams field skiway. |
| 17 Dec 99 | LMG00-1 LTER studies of sea-ice dynamics effect on biology (Fraser, Vernet, Martinson, Quetin, Smith, Karl) |
| 20 Dec 99 | NBP99-9 Study of pack ice seals in southern ocean & Ross Sea (Bengtson, Torres, Ackley, Quetin, Castellini, Stewart, Yochem, and Siniff) |
| 27 Dec 99 | Midpoint Camp closes |
| 28 Dec 99 | USCGC Polar Star commendes break-in of ice channel to McMurdo Station |
| 02 Jan 00 | 109th AW brings fifth LC-130 aircraft to McMurdo |
| 17 Jan 00 | M/V Richard G. Matthisen (tanker) moored at McMurdo ice pier and commences station refueling operations |
| 22 Jan 00 | Refueling operations completed; Matthisen departs McMurdo |
| 23-24 Jan 00 | USCGC Polar Star refuels Marble Point |
| 25 Jan 00 | Byrd Surface Camp closes |
| 01 Feb 00 | First C-141 mission to McMurdo for redeployment (1 of 10) |
| 05 Feb 00 | Ongoing time-series study of the water column and benthic community around Deception Island (K. Smith) |
| 06 Feb 00 | Polar Star commences southbound escort of M/V Green Wave |
| 10 Feb 00 | Green Wave arrives McMurdo ice pier; cargo offload operations commence |
| 11 Feb 00 | Marble Point closes |
| 17 Feb 00 | Green Wave departs McMurdo ice pier; cargo operations completed. Polar Star completes McMurdo operations and commences transit to Oates Coast in support of Antarctic Ice Pack Seal Program (APIS) |
| 18 Feb 00 | South Pole Station commences winter-over operations |
| 25 Feb 00 | 109th AW departs McMurdo |
| 25 Feb 00 | Final C-141 turnaround mission at McMurdo |
| 25 Feb 00 | McMurdo Station commences winter-over operations |
| 08 Mar 00 | Copacabana Field Camp closes |
| 09 Mar 00 | Cape Shirreff Field Station closes |

- LMG = R/V Laurence M. Gould
NBP = R/V Nathaniel B. Palmer