| SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair) | 1. SOLICITATION NO. S-IZ100-08-R-0574 | 2. TYPE OF SOLICITATION SEALED BID (IFB) NEGOTIATED (RFP) | 3. DATE ISSUED | PAGE OF PAGES 1 51 |
| --- | --- | --- | --- | --- |
| IMPORTANT - The “offer” section on the reverse must be fully completed by offeror. |
| 4. CONTRACT NO. | 5. REQUISITION/PURCHASE REQUEST NO. | 6. PROJECT NO. |
| 7. ISSUED BY CODE |  | 8. ADDRESS OFFER TO |
| U.S. Embassy Baghdad Presidential Palace – Rm M-106 Baghdad, Iraq | See Item 7 |
| 9. FOR INFORMATION CALL: | A. NAME Dwight A. Samuels | B. TELEPHONE NO. (Include area code) (NO COLLECT CALLS) 0790-158-6330 |
| SOLICITATION |
| NOTE: In sealed bid solicitations “offer” and “offeror” mean “bid” and “bidder.” |
| 10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS (Title, identifying no., date): Construction of a Car Wash Station, New Embassy Compound (NEC) Baghdad, Iraq. Section A - SF-1442, Solicitation, Offer and Award Section B - Supplies or Services and Prices/Costs Section C - Description/Specs/Work Statement Section D - Packaging and Marking Section E - Inspection and Acceptance Section F - Deliveries or Performance Section G - Contract Administration Data Section H - Special Contract Requirements Section I - Contract Clauses Section J - List of Attachments Section K - Representations and Certifications Section L - Instructions, Conditions and Notices to Offerors Section M - Evaluation Factors for Award |
| 11. The Contractor shall begin performance within _14_ calendar days and complete it within _30_ calendar days after receiving Award, notice to proceed. This performance period is mandatory, negotiable. (See _______________.) |
| 12A. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS? (If “YES,” indicate within how many calendar days after award in Item 12B. ( YES ((( NO | 12B. CALENDAR DAYS See Section E, Deliverables |
| 13. ADDITIONAL SOLICITATION REQUIREMENTS: A. Sealed offers in original and _1_ copies to perform the work required are due at the place specified in Item 8 by 17:00 local time on September 30, 2008. If this is a sealed bid solicitation, offers must be publicly opened at that time. Sealed envelopes containing offers shall be marked to show the offeror’s name and address, the solicitation number, and the date and time offers are due. B. An offer guarantee is, ( is not required. C. All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by referenced. Offers providing less than _90__ calendar days for Government acceptance after the date offers are due will not be considered and will be rejected. |

NSN 7540-01-155-3212	1442-101								STANDARD FORM 1442 (REV. 4-85)

Computer Generated			Prescribed by GSA

FAR (48 CFR) 53.236-1(e)

| OFFER (Must be fully completed by offeror) |
| --- |
|  | 15. TELEPHONE NO. (Include area code) |
|  | 16. REMITTANCE ADDRESS (Include only if different than Item 14) |
| CODE FACILITY CODE |  |
| 17.17. The offeror agrees to perform the work at the prices specified below in strict accordance with the terms of this solicitation, if this offer is accepted by the Government within _60__ calendar days after the date offers are due. (Insert any number equal to or greater than the minimum requirement stated in Item 13D. Failure to insert any number means the offeror accepts the minimum in Item 13D. A AMOUNTS |
| 1818. The offeror agrees to furnish any required performance and payment bonds. |
| 19. ACKNOWLEDGMENT OF AMENDMENTS The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each |
| A AMENDMENT NO. |  |  |  |  |  |  |  |  |  |  |
| DADATE |  |  |  |  |  |  |  |  |  |  |
| 20A. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER (Type or print) | 20 B. SIGNATURE | 20 C. OFFER DATE |
| AWARD (To be completed by Government) |
| 21.21. ITEMS ACCEPTED: |
| 22.22. AMOUNT | 23.23. ACCOUNTING AND APPROPRIATION DATA |
| 24. SUBMIT INVOICES TO ADDRESS SHOWN IN (4 copies unless otherwise specified) | ITEM G.3 | 25.25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO 10 U.S.C. 2304(c)( ) 41 U.S.C. 253(c)( ) |
| 26.26. ADMINISTERED BY CODE |  | PAYMENT WILL BE MADE BY |
| CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE |
| 28. NEGOTIATED AGREEMENT (Contractor is required to sign this document and return ____ copies to issuing office.) Contractor agrees to furnish and deliver all items or perform all work, requisitions identified on this form and any continuation sheets for the consideration slated in this contract. The rights and obligations of the parties to this contract shall be governed by (a) this contract award, (b) the solicitation, and (c) the clauses, representations, certifications, and specifications or incorporated by reference in or attached to this contract. | 29. AWARD (Contractor is not required to sign this document.) Your offer on this solicitation is hereby accepted as to the items listed. This award consummates the contract, which consists of (a) the Government solicitation and your offer, and (b) this contract award. No further contractual document is necessary. |
| 30A. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED TO SIGN (Type or print) | 3131.A. NAME OF CONTRACTING OFFICER (TYPE OR PRINT) |
| 30B. SIGNATURE | 30C. DATE | 31B. UNITED STATES OF AMERICA BY | 31C. AWARD DATE |

Computer Generated				STANDARD FORM 1442 BACK (REV. 4-85

SECTION B - SUPPLIES OR SERVICES AND PRICES/COSTS

- PRICE

The contractor shall complete all work, including furnishing all labor, material, equipment and services required under this purchase order for the following firm fixed price and within the time specified.  This price shall include all labor, materials, overhead and profit.

USD ______________________ Total Price

B.	SCOPE OF WORK

The character and scope of the work are set forth in the contract.  The Contractor shall furnish and install all materials required by this contract.

In case of differences between small and large-scale drawings, the latter will govern.  Where a portion of the work is drawn in detail and the remainder of the work is indicated in outline, the parts drawn in detail shall apply also to all other portions of the work.

C.	PACKAGING AND MARKING

Mark materials delivered to the site as follows:

U. S. Embassy

New Embassy Compound

GSO Warehouse S-IZ100-8-R-0574

Al Kindi Street

International Zone

Baghdad, Iraq

D. INSPECTION AND ACCEPTANCE

The COR, or his/her authorized representatives, will inspect from time to time the services being performed and the supplies furnished to determine whether work is being performed in a satisfactory manner, and that all supplies are of acceptable quality and standards.

The Contractor shall be responsible for any countermeasures or corrective action, within the scope of this contract, which may be required by the Contracting Officer as a result of such inspection.

Substantial Completion:  Definitions

(a) "Substantial Completion" means the stage in the progress of the work as determined and certified by the Contracting Officer in writing to the Contractor, on which the work (or a portion designated by the Government) is sufficiently complete and satisfactory.  Substantial completion means that the property may be occupied or used for the purpose for which it is intended, and only minor items such as touch-up, adjustments, and minor replacements or installations remain to be completed or corrected which:

(1) do not interfere with the intended occupancy or utilization of the work, and

(2) can be completed or corrected within the time period required for final completion.

(b) The "date of substantial completion" means the date determined by the Contracting Officer or authorized Government representative as of which substantial completion of the work has been achieved.

Use and Possession upon Substantial Completion

The Government shall have the right to take possession of and use the work upon substantial completion.  Upon notice by the Contractor that the work is substantially complete (a Request for Substantial Completion) and an inspection by the Contracting Officer or an authorized Government representative (including any required tests), the Contracting Officer shall furnish the Contractor a Certificate of Substantial Completion.  The certificate will be accompanied by a Schedule of Defects listing items of work remaining to be performed, completed or corrected before final completion and acceptance.  Failure of the Contracting Officer to list any item of work shall not relieve the Contractor of responsibility for complying with the terms of the contract.  The Government's possession or use upon substantial completion shall not be deemed an acceptance of any work under the contract.

Final Completion and Acceptance:  Definitions

(a) "Final completion and acceptance" means the stage in the progress of the work as determined by the Contracting Officer and confirmed in writing to the Contractor, at which all work required under the contract has been completed in a satisfactory manner, subject to the discovery of defects after final completion, and except for items specifically excluded in the notice of final acceptance.

(b) The "date of final completion and acceptance" means the date determined by the Contracting Officer when final completion of the work has been achieved, as indicated by written notice to the Contractor.

Final Inspection and Tests

The Contractor shall give the Contracting Officer at least five (5) days advance written notice of the date when the work will be fully completed and ready for final inspection and tests.  Final inspection and tests will be started not later than the date specified in the notice unless the Contracting Officer determines that the work is not ready for final inspection and so informs the Contractor.

Final Acceptance

If the Contracting Officer is satisfied that the work under the contract is complete (with the exception of continuing obligations), the Contracting Officer shall issue to the Contractor a notice of final acceptance and make final payment upon:

-Satisfactory completion of all required tests,

-a final inspection that all items by the Contracting Officer listed in the Schedule of Defects have been completed or corrected and that the work is finally complete (subject to the discovery of defects after final completion), and

-submittal by the Contractor of all documents and other items required upon completion of the work, including a final request for payment (Request for Final Acceptance).

E - DELIVERIES OR PERFORMANCE

52.211-10  COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK

(APR 1984)

The Contractor shall be required to:

- commence work under this contract within 14 calendar days after the date the Contractor receives the notice to proceed,

- prosecute the work diligently, and,

- complete the entire work ready for use not later than 30 calendar days after Notice To Proceed.

The time stated for completion shall include final cleanup of the premises and completion of punch list items.

52.211-12 LIQUIDATED DAMAGES - CONSTRUCTION (SEP 2000)

(a)	If the Contractor fails to complete the work within the time specified in the contract, or any extension, the Contractor shall pay liquidated damages to the Government in the amount of $150.00 for each calendar day of delay until the work is completed or accepted.

(b)	If the Government terminates the Contractor’s right to proceed, liquidated damages will continue to accrue until the work is completed.  These liquidated damages are in addition to excess costs of repurchase under the Default clause.

CONTRACTOR'S SUBMISSION OF CONSTRUCTION SCHEDULES

(a)	The time for submission of the schedules referenced in FAR 52.236-15, "Schedules for Construction Contracts", paragraph (a), is hereby modified to reflect the due date for submission as “10 calendar days after receipt of an executed contract”.

(b)	These schedules shall include the time by which shop drawings, product data, samples and other submittals required by the contract will be submitted for approval.

(c)	The Contractor shall revise such schedules (1) to account for the actual progress of the work, (2) to reflect approved adjustments in the performance schedule, and (3) as required by the Contracting Officer to achieve coordination with work by the Government and any separate contractors used by the Government.  The Contractor shall submit a schedule, which sequences work so as to minimize disruption at the job site.

(d)	All deliverables shall be in the English language and any system of dimensions (English or metric) shown shall be consistent with that used in the contract.  No extension of time shall be allowed due to delay by the Government in approving such deliverables if the Contractor has failed to act promptly and responsively in submitting its deliverables.  The contractor shall identify each deliverable as required by the contract.

(e)	Acceptance of Schedule:  When the Government has accepted any time schedule; it shall be binding upon the Contractor.  The completion date is fixed and may be extended only by a written contract modification signed by the Contracting Officer.  Acceptance or approval of any schedule or revision thereof by the Government shall not:

- Extend the completion date or obligate the Government to do so,

- Constitute acceptance or approval of any delay, or

- Excuse the Contractor from or relieve the Contractor of its obligation to maintain the progress of the work and achieve final completion by the established completion date.

Notice Of Delay

If the Contractor receives a notice of any change in the work, or if any other conditions arise which are likely to cause or are actually causing delays which the Contractor believes may result in late completion of the project, the Contractor shall notify the Contracting Officer.  The Contractor’s notice shall state the effect, if any, of such change or other conditions upon the approved schedule, and shall state in what respects, if any, the relevant schedule or the completion date should be revised.  The Contractor shall give such notice promptly, not more than ten (10) days after the first event giving rise to the delay or prospective delay. Only the Contracting Officer may make revisions to the approved time schedule.

Notice to Proceed

(a)	After receiving and accepting any bonds or evidence of insurance, the Contracting Officer will provide the Contractor a Notice to Proceed.  The Contractor must then prosecute the work, commencing and completing performance not later than the time period established in the contract.

(b)	It is possible that the Contracting Officer may elect to issue the Notice to Proceed before receipt and acceptance of any bonds or evidence of insurance.  Issuance of a Notice to Proceed by the Government before receipt of the required bonds or insurance certificates or policies shall not be a waiver of the requirement to furnish these documents.

Working Hours

All work shall be performed during regular working hours, 0800 through 1700, Sunday through Thursday.  Other hours, if requested by the Contractor, may be approved by the Contracting Officer's Representative (COR).  The Contractor shall give 24 hours in advance to COR who will consider any deviation from the hours identified above.  Changes in work hours, initiated by the Contractor, will not be a cause for a price increase.

Preconstruction Conference

A preconstruction conference will be held 10 days after contract award at U. S. Embassy, Presidential Palace, International Zone, Baghdad, to discuss the schedule, submittals, notice to proceed, mobilization and other important issues that effect construction progress.  See FAR 52.236-26, Preconstruction Conference.

Deliverables

The following items shall be delivered under this contract:

| Description | Quantity | Delivery Date | Deliver To: |
| --- | --- | --- | --- |
| Section G, Securities/Insurance | 1 | 10 days after award | CO |
| Section E, Construction Schedule | 1 | 10 days after award | COR |
| Section E, Preconstruction Conference | 1 | 10 days after award | COR |
| Section G. Personnel Biographies | 1 | 10 days after award | COR |
| Section F. Payment Request | 1 | Last day of each month | COR |
| Section D. Request for Substantial Completion | 1 | 15 days before inspection | COR |
| Section D Request for Final Acceptance | 1 | 5 days before inspection | COR |

F  ADMINISTRATIVE DATA

652.242-70 CONTRACTING OFFICER'S REPRESENTATIVE (COR) (AUG 1999)

(a)	The Contracting Officer may designate in writing one or more Government employees, by name or position title, to take action for the Contracting Officer under this contract. Each designee shall be identified as a Contracting Officer’s Representative (COR). Such designation(s) shall specify the scope and limitations of the authority so delegated; provided, that the designee shall not change the terms or conditions of the contract, unless the COR is a warranted Contracting Officer and this authority is delegated in the designation.

(b)	The COR for this contract is the Deputy Facilities Manager.

Payment: The Contractor's attention is directed to Section H, 52.232-5, "Payments Under Fixed-Price Construction Contracts".  The following elaborates on the information contained in that clause.

Requests for payment, may be made no more frequently than monthly.  Payment requests shall cover the value of labor and materials completed and in place, including a prorated portion of overhead and profit.

After receipt of the Contractor's request for payment, and on the basis of an inspection of the work, the Contracting Officer shall make a determination as to the amount, which is then due.  If the Contracting Officer does not approve payment of the full amount applied for, less the retainage allowed by in 52.232-5, the Contracting Officer shall advise the Contractor as to the reasons.

Under the authority of 52.232-27(a), the 14 day period identified in FAR 52.232-27(a)(1)(i)(A) is hereby changed to 30 days.

G. SPECIAL REQUIREMENTS

Performance/Payment Protection

The Contractor shall furnish some form of payment protection as described in 52.228-13 in the amount of 50% of the contract price in the form of a Letter of Credit or Bank Guarantee.

The Contractor shall provide the information required by the paragraph above within ten (10) calendar days after award.  Failure to timely submit the required security may result in rescinding or termination of the contract by the Government.  If the contract is terminated, the contractor will be liable for those costs as described in FAR 52.249-10, Default (Fixed-Price Construction), which is included in this purchase order.

The bonds or alternate performance security shall guarantee the Contractor's execution and completion of the work within the contract time.  This security shall also guarantee the correction of any defects after completion, the payment of all wages and other amounts payable by the Contractor under its subcontracts or for labor and materials, and the satisfaction or removal of any liens or encumbrances placed on the work.

The required securities shall remain in effect in the full amount required until final acceptance of the project by the Government.  Upon final acceptance, the penal sum of the performance security shall be reduced to 10% of the contract price.  The security shall remain in effect for one year after the date of final completion and acceptance, and the Contractor shall pay any premium required for the entire period of coverage.

Insurance

The Contractor is required by FAR 52.228-5, "Insurance - Work on a Government Installation" to provide whatever insurance is legally necessary.  The Contractor shall at its own expense provide and maintain during the entire performance period the following insurance amounts:

General Liability (includes premises/operations, collapse hazard, products, completed operations, contractual, independent contractors, broad form property damage, personal injury)

1.  Bodily Injury stated in US Dollars:

Per Occurrence	5,000

Cumulative		25,000

2.  Property Damage stated in US Dollars:

Per Occurrence	10,000

Cumulative		50,000

The foregoing types and amounts of insurance are the minimums required.  The Contractor shall obtain any other types of insurance required by local law or that are ordinarily or customarily obtained in the location of the work.  The limit of such insurance shall be as provided by law or sufficient to meet normal and customary claims.

The Contractor agrees that the Government shall not be responsible for personal injuries or for damages to any property of the Contractor, its officers, agents, servants, and employees, or any other person, arising from an incident to the Contractor's performance of this contract.  The Contractor shall hold harmless and indemnify the Government from any and all claims arising therefrom, except in the instance of gross negligence on the part of the Government.

The Contractor shall obtain adequate insurance for damage to, or theft of, materials and equipment in insurance coverage for loose transit to the site or in storage on or off the site.

The general liability policy required of the Contractor shall name "the United States of America, acting by and through the Department of State", as an additional insured with respect to operations performed under this contract.

Document Descriptions

Supplemental Documents:  The Contracting Officer shall furnish from time to time such detailed drawings and other information as is considered necessary, in the opinion of the Contracting Officer, to interpret, clarify, supplement, or correct inconsistencies, errors or omissions in the Contract documents, or to describe minor changes in the work not involving an increase in the contract price or extension of the contract time.  The Contractor shall comply with the requirements of the supplemental documents, and unless prompt objection is made by the Contractor within 20 days, their issuance shall not provide for any claim for an increase in the Contract price or an extension of contract time.

Record Documents.  The Contractor shall maintain at the project site:

- a current marked set of Contract drawings and specifications indicating all interpretations and clarification, contract modifications, change orders, or any other departure from the contract requirements approved by the Contracting Officer; and,

- a complete set of record shop drawings, product data, samples and other submittals as approved by the Contracting Officer.

"As-Built" Documents:  After final completion of the work, but before final acceptance thereof, the Contractor shall provide:

- a complete set of "as-built" drawings, based upon the record set of drawings, marked to show the details of construction as actually accomplished; and,

- record shop drawings and other submittals, in the number and form as required by the specifications.

Laws and Regulations

The Contractor shall, without additional expense to the Government, be responsible for complying with all laws, codes, ordinances, and regulations applicable to the performance of the work, including those of the host country, and with the lawful orders of any governmental authority having jurisdiction.  Host country authorities may not enter the construction site without the permission of the Contracting Officer.  Unless otherwise directed by the Contracting Officer, the Contractor shall comply with the more stringent of the requirements of such laws, regulations and orders and of the contract.  In the event of a conflict between the contract and such laws, regulations and orders, the Contractor shall promptly advise the Contracting Officer of the conflict and of the Contractor's proposed course of action for resolution by the Contracting Officer.

The Contractor shall comply with all local labor laws, regulations, customs and practices pertaining to labor, safety, and similar matters, to the extent that such compliance is not inconsistent with the requirements of this contract.

The Contractor shall give written assurance to the Contracting Officer that all subcontractors and others performing work on or for the project have obtained all requisite licenses and permits.

The Contractor shall submit proper documentation and evidence satisfactory to the Contracting Officer of compliance with this clause.

Construction Personnel

The Contractor shall maintain discipline at the site and at all times take all reasonable precautions to prevent any unlawful, riotous, or disorderly conduct by or among those employed at the site.  The contractor shall ensure the preservation of peace and protection of persons and property in the neighborhood of the project against such action.  The Contracting Officer may require, in writing that the Contractor remove from the work any employee that the Contracting Officer deems incompetent, careless, insubordinate or otherwise objectionable, or whose continued employment on the project is deemed by the Contracting Officer to be contrary to the Government's interests.

If the Contractor has knowledge that any actual or potential labor dispute is delaying or threatens to delay the timely performance of this contract, the Contractor shall immediately give notice, including all relevant information, to the Contracting Officer.

After award, the Contractor has ten calendar days to submit to the Contracting Officer a list of workers and supervisors assigned to this project for the Government to conduct all necessary security checks.  It is anticipated that security checks will take up to 90 days to perform.  For each individual the list shall include:

Full Name and

Place and Date of Birth

Current Address

Identification number (IZ, JENSYA or passport number)

License-plate number, make, model and color of vehicles entering the compound.

Failure to provide any of the above information may be considered grounds for rejection and/or resubmittal of the application.  Once the Government has completed the security screening and approved the applicants a badge will be provided to the individual for access to the site. This badge may be revoked at any time due to the falsification of data, or misconduct on site.

The Contractor shall provide an English speaking supervisor on site at all times.  This position is considered as key personnel under this purchase order.

Materials and Equipment

All materials and equipment incorporated into the work shall be new and for the purpose intended, unless otherwise specified.  All workmanship shall be of good quality and performed in a skillful manner that will withstand inspection by the Contracting Officer.

Special Warranties

Any special warranties that may be required under the contract shall be subject to the stipulations set forth in 52.246-21, "Warranty of Construction", as long as they are not in conflict.

The Contractor shall obtain and furnish to the Government all information required to make any subcontractor's, manufacturer's, or supplier's guarantee or warranty legally binding and effective.  The contractor shall submit both the information and the guarantee or warranty to the Government in sufficient time to permit the Government to meet any time limit specified in the guarantee or warranty, but not later than completion and acceptance of all work under this contract.

Equitable Adjustments

Any circumstance for which the contract provides an equitable adjustment that causes a change within the meaning of paragraph (a) of the "Changes" clause shall be treated as a change under that clause; provided, that the Contractor gives the Contracting Officer prompt written notice (within 20 days) stating:

- the date, circumstances, and applicable contract clause authorizing an equitable adjustment and

- that the Contractor regards the event as a changed condition for which an equitable adjustment is allowed under the contract.

The Contractor shall provide written notice of a differing site condition within 10 calendar days of occurrence following FAR 52.236-2, Differing Site Conditions.

Zoning Approvals and Permits

The Government shall be responsible for:

- obtaining proper zoning or other land use control approval for the project

- obtaining the approval of the Contracting Drawings and Specifications

- paying fees due for the foregoing; and,

- for obtaining and paying for the initial building permits.

H. CLAUSES

52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

http://acquisition.gov/far/index.html   or,   http://farsite.hill.af.mil/search.htm

These addresses are subject to change.  If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use the Dept. of State Acquisition Website at http://www.statebuy.state.gov to see the links to the FAR.   You may also use an Internet “search engine” (e.g., Yahoo, Excite, Alta Vista, etc.) to obtain the latest location of the most current FAR.

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1)

Clause			Title and Date

52.204-9		Personal Identification Verification Of Contractor Personnel (JAN 2006)

52.209-6		Protecting the Government's Interest When Subcontracting with

Contractors Debarred, Suspended, or Proposed for Debarment

(SEP 2006)

52.213-4		Terms and Conditions-Simplified Acquisitions (Other than Commercial

Items) (FEB 2008)

    - Notice to the Government of Labor Disputes (FEB 1997)

    - Child Labor – Cooperation with Authorities and Remedies (MAY 2008)

52.222-50  		Combating Trafficking In Persons (APR 2006)

    - Notice of Buy American Act/Balance of Payments Program—

Construction Materials (FEB 2000)

52.225-13		Restrictions on Certain Foreign Purchases (FEB 2006)

52.225-14		Inconsistency Between English Version and Translation of

Contract (AUG 1989)

52.228-5		Insurance - Work on a Government Installation (JAN 1997)

52.228-11 		Pledges of Assets (FEB 1990)

52.228-13		Alternative Payment Protection (JUL 2000)

52.229-6		Taxes - Foreign Fixed-Price Contracts (JUN 2003)

52.232-5		Payments under Fixed-Price Construction Contracts (SEP 2002)

52.232-8		Discounts for Prompt Payment (FEB 2002)

52.232-11		Extras (APR 1984)

52.232-18	Availability of Funds (APR 1984)

52.232-24		Prohibition of Assignment of Claims (JAN 1986)

52.232-27		Prompt Payment for Construction Contracts (SEP 2005)

52.232-34		Payment by Electronic Funds Transfer – Other than Central Contractor Registration (MAY 1999)

52.233-1		Disputes (JUL 2002) Alternate I (DEC 1991)

52.233-3		Protest after Award (AUG 1996)

52.236-2		Differing Site Conditions (APR 1984)

52.236-3		Site Investigation and Conditions Affecting the Work (APR 1984)

52.236-5		Material and Workmanship (APR 1984)

52.236-6		Superintendence by the Contractor (APR 1984)

52.236-7		Permits and Responsibilities (NOV 1991)

52.236-8		Other Contracts (APR 1984)

52.236-9		Protection of Existing Vegetation, Structures,

Equipment, Utilities, and Improvements (APR 1984)

52.236-10		Operations and Storage Areas (APR 1984)

52.236-11		Use and Possession Prior to Completion (APR 1984)

52.236-12		Cleaning Up (APR 1984)

52.236-14		Availability and Use of Utility Services (APR 1984)

52.236-15		Schedules for Construction Contracts (APR 1984)

52.236-21		Specifications and Drawings for Construction  (FEB 1997)

52.236-26 		Preconstruction Conference (FEB 1995)

52.242-14		Suspension Of Work (APR 1984)

52.243-4		Changes (JUNE 2007)

52.243-5		Changes and Changed Conditions (APR 1984)

52.244-6		Subcontracts for Commercial Items (MAR 2007)

52.245-9		Use & Charges (JUNE 2007)

52.246-12			  Inspection of Construction (AUG 1996)

52.246-21		Warranty of Construction (APR 1984)

    - Termination for Convenience of the Government (Fixed-Price)

(MAY 2004) Alternate I (APR 1984)

52.249-14		Excusable Delay (APR 1984)

    - Default (Fixed-Price Construction) (APR 1984)

The following clauses are provided in full text:

52.225-19  CONTRACTOR PERSONNEL IN A DESIGNATED OPERATIONAL AREA OR SUPPORTING A DIPLOMATIC OR CONSULAR MISSION OUTSIDE THE UNITED STATES   (MAR 2008)

(a) Definitions. As used in this clause—

“Chief of Mission” means the principal officer in charge of a diplomatic mission of the United States or of a United States office abroad which is designated by the Secretary of State as diplomatic in nature, including any individual assigned under section 502(c) of the Foreign Service Act of 1980 (Public Law 96-465) to be temporarily in charge of such a mission or office.

“Combatant commander” means the commander of a unified or specified combatant command established in accordance with 10 U.S.C. 161.

“Designated operational area” means a geographic area designated by the combatant commander or subordinate joint force commander for the conduct or support of specified military operations.

“Supporting a diplomatic or consular mission” means performing outside the United States under a contract administered by Federal agency personnel who are subject to the direction of a chief of mission.

(b) General.

(1) This clause applies when Contractor personnel are required to perform outside the United States—

(i) In a designated operational area during—

(A) Contingency operations;

(B) Humanitarian or peacekeeping operations; or

(C) Other military operations; or military exercises, when designated by the Combatant Commander; or

(ii) When supporting a diplomatic or consular mission—

(A) That has been designated by the Department of State as a danger pay post (see http://aoprals.state.gov/Web920/danger_pay_all.asp); or

(B) That the Contracting Officer has indicated is subject to this clause.

(2) Contract performance may require work in dangerous or austere conditions. Except as otherwise provided in the contract, the Contractor accepts the risks associated with required contract performance in such operations.

(3) Contractor personnel are civilians.

(i) Except as provided in paragraph (b)(3)(ii) of this clause, and in accordance with paragraph (i)(3) of this clause, Contractor personnel are only authorized to use deadly force in self-defense.

(ii) Contractor personnel performing security functions are also authorized to use deadly force when use of such force reasonably appears necessary to execute their security mission to protect assets/persons, consistent with the terms and conditions contained in the contract or with their job description and terms of employment.

(4) Service performed by Contractor personnel subject to this clause is not active duty or service under 38 U.S.C. 106 note.

(c) Support. Unless specified elsewhere in the contract, the Contractor is responsible for all logistical and security support required for Contractor personnel engaged in this contract.

(d) Compliance with laws and regulations. The Contractor shall comply with, and shall ensure that its personnel in the designated operational area or supporting the diplomatic or consular mission are familiar with and comply with, all applicable—

(1) United States, host country, and third country national laws;

(2) Treaties and international agreements;

(3) United States regulations, directives, instructions, policies, and procedures; and

(4) Force protection, security, health, or safety orders, directives, and instructions issued by the Chief of Mission or the Combatant Commander; however, only the Contracting Officer is authorized to modify the terms and conditions of the contract.

(e) Preliminary personnel requirements.

(1) Specific requirements for paragraphs (e)(2)(i) through (e)(2)(vi) of this clause will be set forth in the statement of work, or elsewhere in the contract.

(2) Before Contractor personnel depart from the United States or a third country, and before Contractor personnel residing in the host country begin contract performance in the designated operational area or supporting the diplomatic or consular mission, the Contractor shall ensure the following:

(i) All required security and background checks are complete and acceptable.

(ii) All personnel are medically and physically fit and have received all required vaccinations.

(iii) All personnel have all necessary passports, visas, entry permits, and other documents required for Contractor personnel to enter and exit the foreign country, including those required for in-transit countries.

(iv) All personnel have received—

(A) A country clearance or special area clearance, if required by the chief of mission; and

(B) Theater clearance, if required by the Combatant Commander.

(v) All personnel have received personal security training. The training must at a minimum—

(A) Cover safety and security issues facing employees overseas;

(B) Identify safety and security contingency planning activities; and

(C) Identify ways to utilize safety and security personnel and other resources appropriately.

(vi) All personnel have received isolated personnel training, if specified in the contract. Isolated personnel are military or civilian personnel separated from their unit or organization in an environment requiring them to survive, evade, or escape while awaiting rescue or recovery.

(vii) All personnel who are U.S. citizens are registered with the U.S. Embassy or Consulate with jurisdiction over the area of operations on-line at http://www.travel.state.gov.

(3) The Contractor shall notify all personnel who are not a host country national or ordinarily resident in the host country that—

(i) If this contract is with the Department of Defense, or the contract relates to supporting the mission of the Department of Defense outside the United States, such employees, and dependents residing with such employees, who engage in conduct outside the United States that would constitute an offense punishable by imprisonment for more than one year if the conduct had been engaged in within the special maritime and territorial jurisdiction of the United States, may potentially be subject to the criminal jurisdiction of the United States (see the Military Extraterritorial Jurisdiction Act of 2000 (18 U.S.C. 3261 et seq.);

(ii) Pursuant to the War Crimes Act, 18 U.S.C. 2441, Federal criminal jurisdiction also extends to conduct that is determined to constitute a war crime when committed by a civilian national of the United States; and

(iii) Other laws may provide for prosecution of U.S. nationals who commit offenses on the premises of United States diplomatic, consular, military or other United States Government missions outside the United States (18 U.S.C. 7(9)).

(f) Processing and departure points. The Contractor shall require its personnel who are arriving from outside the area of performance to perform in the designated operational area or supporting the diplomatic or consular mission to—

(1) Process through the departure center designated in the contract or complete another process as directed by the Contracting Officer;

(2) Use a specific point of departure and transportation mode as directed by the Contracting Officer; and

(3) Process through a reception center as designated by the Contracting Officer upon arrival at the place of performance.

(g) Personnel data.

(1) Unless personnel data requirements are otherwise specified in the contract, the Contractor shall establish and maintain with the designated Government official a current list of all Contractor personnel in the areas of performance. The Contracting Officer will inform the Contractor of the Government official designated to receive this data and the appropriate system to use for this effort.

(2) The Contractor shall ensure that all employees on this list have a current record of emergency data, for notification of next of kin, on file with both the Contractor and the designated Government official.

(h) Contractor personnel. The Contracting Officer may direct the Contractor, at its own expense, to remove and replace any Contractor personnel who fail to comply with or violate applicable requirements of this contract. Such action may be taken at the Government’s discretion without prejudice to its rights under any other provision of this contract, including termination for default or cause.

(i) Weapons.

(1) If the Contracting Officer, subject to the approval of the Combatant Commander or the Chief of Mission, authorizes the carrying of weapons—

(i) The Contracting Officer may authorize an approved Contractor to issue Contractor-owned weapons and ammunition to specified employees; or

(ii) The Regional Security Officer may issue Government-furnished weapons and ammunition to the Contractor for issuance to specified Contractor employees.

(2) The Contractor shall provide to the Contracting Officer a specific list of personnel for whom authorization to carry a weapon is requested.

(3) The Contractor shall ensure that its personnel who are authorized to carry weapons—

(i) Are adequately trained to carry and use them—

(A) Safely;

(B) With full understanding of, and adherence to, the rules of the use of force issued by the Combatant Commander or the Chief of Mission; and

(C) In compliance with applicable agency policies, agreements, rules, regulations, and other applicable law;

(ii) Are not barred from possession of a firearm by 18 U.S.C. 922; and

(iii) Adhere to all guidance and orders issued by the Combatant Commander or the Chief of Mission regarding possession, use, safety, and accountability of weapons and ammunition.

(4) Upon revocation by the Contracting Officer of the Contractor’s authorization to possess weapons, the Contractor shall ensure that all Government-furnished weapons and unexpended ammunition are returned as directed by the Contracting Officer.

(5) Whether or not weapons are Government-furnished, all liability for the use of any weapon by Contractor personnel rests solely with the Contractor and the Contractor employee using such weapon.

(j) Vehicle or equipment licenses. Contractor personnel shall possess the required licenses to operate all vehicles or equipment necessary to perform the contract in the area of performance.

(k) Military clothing and protective equipment.

(1) Contractor personnel are prohibited from wearing military clothing unless specifically authorized by the Combatant Commander.  If authorized to wear military clothing, Contractor personnel must wear distinctive patches, armbands, nametags, or headgear, in order to be distinguishable from military personnel, consistent with force protection measures.

(2) Contractor personnel may wear specific items required for safety and security, such as ballistic, nuclear, biological, or chemical protective equipment.

(l) Evacuation.

(1) If the Chief of Mission or Combatant Commander orders a mandatory evacuation of some or all personnel, the Government will provide to United States and third country national Contractor personnel the level of assistance provided to private United States citizens.

(2) In the event of a non-mandatory evacuation order, the Contractor shall maintain personnel on location sufficient to meet contractual obligations unless instructed to evacuate by the Contracting Officer.

(m) Personnel recovery.

(1) In the case of isolated, missing, detained, captured or abducted Contractor personnel, the Government will assist in personnel recovery actions.

(2) Personnel recovery may occur through military action, action by non-governmental organizations, other Government-approved action, diplomatic initiatives, or through any combination of these options.

(3) The Department of Defense has primary responsibility for recovering DoD contract service employees and, when requested, will provide personnel recovery support to other agencies in accordance with DoD Directive 2310.2, Personnel Recovery.

(n) Notification and return of personal effects.

(1) The Contractor shall be responsible for notification of the employee-designated next of kin, and notification as soon as possible to the U.S. Consul responsible for the area in which the event occurred, if the employee—

(i) Dies;

(ii) Requires evacuation due to an injury; or

(iii) Is isolated, missing, detained, captured, or abducted.

(2) The Contractor shall also be responsible for the return of all personal effects of deceased or missing Contractor personnel, if appropriate, to next of kin.

(o) Mortuary affairs. Mortuary affairs for Contractor personnel who die in the area of performance will be handled as follows:

(1) If this contract was awarded by DoD, the remains of Contractor personnel will be handled in accordance with DoD Directive 1300.22, Mortuary Affairs Policy.

(2)(i) If this contract was awarded by an agency other than DoD, the Contractor is responsible for the return of the remains of Contractor personnel from the point of identification of the remains to the location specified by the employee or next of kin, as applicable, except as provided in paragraph (o)(2)(ii) of this clause.

(ii) In accordance with 10 U.S.C. 1486, the Department of Defense may provide, on a reimbursable basis, mortuary support for the disposition of remains and personal effects of all U.S. citizens upon the request of the Department of State.

(p) Changes. In addition to the changes otherwise authorized by the Changes clause of this contract, the Contracting Officer may, at any time, by written order identified as a change order, make changes in place of performance or Government-furnished facilities, equipment, material, services, or site. Any change order issued in accordance with this paragraph shall be subject to the provisions of the Changes clause of this contract.

(q) Subcontracts. The Contractor shall incorporate the substance of this clause, including this paragraph (q), in all subcontracts that require subcontractor personnel to perform outside the United States—

(1) In a designated operational area during—

(i) Contingency operations;

(ii) Humanitarian or peacekeeping operations; or

(iii) Other military operations; or military exercises, when designated by the Combatant Commander; or

(2) When supporting a diplomatic or consular mission—

(i) That has been designated by the Department of State as a danger pay post (see http://aoprals.state.gov/Web920/danger_pay_all.asp); or

(ii) That the Contracting Officer has indicated is subject to this clause.

(End of clause)

52.228-3  WORKERS’ COMPENSATION INSURANCE (DEFENSE BASE ACT) (APR 1984)

The Contractor shall (a) provide, before commencing performance under this contract, such workers’ compensation insurance or security as the Defense Base Act (42 U.S.C. 1651, et seq.) requires and (b) continue to maintain it until performance is completed. The Contractor shall insert, in all subcontracts under this contract to which the Defense Base Act applies, a clause similar to this clause (including this sentence) imposing upon those subcontractors this requirement to comply with the Defense Base Act.

(End of clause)

52.228-4  WORKERS’ COMPENSATION AND WAR-HAZARD INSURANCE OVERSEAS (APR 1984)

(a) This paragraph applies if the Contractor employs any person who, but for a waiver granted by the Secretary of Labor, would be subject to workers’ compensation insurance under the Defense Base Act (42 U.S.C. 1651, et seq.). On behalf of employees for whom the applicability of the Defense Base Act has been waived, the Contractor shall (1) provide, before commencing performance under this contract, at least that workers’ compensation insurance or the equivalent as the laws of the country of which these employees are nationals may require, and (2) continue to maintain it until performance is completed. The Contractor shall insert, in all subcontracts under this contract to which the Defense Base Act would apply but for the waiver, a clause similar to this paragraph (a) (including this sentence) imposing upon those subcontractors this requirement to provide such workers’ compensation insurance coverage.

(b) This paragraph applies if the Contractor or any subcontractor under this contract employs any person who, but for a waiver granted by the Secretary of Labor, would be subject to the War Hazards Compensation Act (42 U.S.C. 1701, et seq.). On behalf of employees for whom the applicability of the Defense Base Act (and hence that of the War Hazards Compensation Act) has been waived, the Contractor shall, subject to reimbursement as provided elsewhere in this contract, afford the same protection as that provided in the War Hazards Compensation Act, except that the level of benefits shall conform to any law or international agreement controlling the benefits to which the employees may be entitled. In all other respects, the standards of the War Hazards Compensation Act shall apply; e.g., the definition of war-hazard risks (injury, death, capture, or detention as the result of a war hazard as defined in the Act), proof of loss, and exclusion of benefits otherwise covered by workers’ compensation insurance or the equivalent. Unless the Contractor elects to assume directly the liability to subcontractor employees created by this clause, the Contractor shall insert, in all subcontracts under this contract to which the War Hazards Compensation Act would apply but for the waiver, a clause similar to this paragraph (b) (including this sentence) imposing upon those subcontractors this requirement to provide war-hazard benefits.

(End of clause)

The following clauses are set forth in full text:

DEPARTMENT OF STATE ACQUISITION REGULATION (DOSAR) CLAUSES

652.204-70  DEPARTMENT OF STATE PERSONAL IDENTIFICATION CARD ISSUANCE PROCEDURES (AUG 2007)

(a)  The Contractor shall comply with the Department of State (DOS) Personal Identification Card Issuance Procedures for all employees performing under this contract who require frequent and continuing access to DOS facilities, or information systems.  The Contractor shall insert this clause in all subcontracts when the subcontractor’s employees will require frequent and continuing access to DOS facilities, or information systems.

(b)  The DOS Personal Identification Card Issuance Procedures may be accessed at  http://www.state.gov/m/ds/rls/rpt/c21664.htm .

(End of clause)

DOSAR 652.236-70  ACCIDENT PREVENTION (APR 2004)

(a)  General.  The contractor shall provide and maintain work environments and procedures which will safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to contractor operations and activities; avoid interruptions of Government operations and delays in project completion dates; and, control costs in the performance of this contract.  For these purposes, the contractor shall:

(1)  Provide appropriate safety barricades, signs and signal lights;

(2)  Comply with the standards issued by any local government authority having jurisdiction over occupational health and safety issues; and,

(3)  Ensure that any additional measures the contracting officer determines to be reasonably necessary for this purpose are taken.

(4)  For overseas construction projects, the contracting officer shall specify in writing additional requirements regarding safety if the work involves:

(i)  Scaffolding;

(ii)  Work at heights above two (2) meters;

(iii)  Trenching or other excavation greater than one (1) meter in depth;

(iv)  Earth moving equipment;

(v)  Temporary wiring, use of portable electric tools, or other recognized electrical hazards.  Temporary wiring and portable electric tools require the use of a ground fault circuit interrupter (GFCI) in the affected circuits; other electrical hazards may also require the use of a GFCI;

(vi)  Work in confined spaces (limited exits, potential for oxygen less that 19.5 percent or combustible atmosphere, potential for solid or liquid engulfment, or other hazards considered to be immediately dangerous to life or health such as water tanks, transformer vaults, sewers, cisterns, etc.);

(vii)  Hazardous materials – a material with a physical or health hazard including but not limited to, flammable, explosive, corrosive, toxic, reactive or unstable, or any operations which creates any kind of contamination inside an occupied building such as dust from demolition activities, paints, solvents, etc.; or

(viii)  Hazardous noise levels.

(b)  Records.  The contractor shall maintain an accurate record of exposure data on all accidents incident to work performed under this contract resulting in death, traumatic injury, occupational disease, or damage to or theft of property, materials, supplies, or equipment.  The contractor shall report this data in the manner prescribed by the contracting officer.

(c)  Subcontracts.  The contractor shall be responsible for its subcontractors’ compliance with this clause.

(d)  Written program.  Before commencing work, the contractor shall:

(1)  Submit a written plan to the contracting officer for implementing this clause.  The plan shall include specific management or technical procedures for effectively controlling hazards associated with the project; and,

(2)  Meet with the contracting officer to discuss and develop a mutual understanding relative to administration of the overall safety program.

(e)  Notification.  The contracting officer shall notify the contractor of any non-compliance with these requirements and the corrective actions required.  This notice, when delivered to the contractor or the contractor’s representative on site, shall be deemed sufficient notice of the non-compliance and corrective action required.  After receiving the notice, the contractor shall immediately take corrective action.  If the contractor fails or refuses to promptly take corrective action, the contracting officer may issue an order suspending all or part of the work until satisfactory corrective action has been taken.  The contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any suspension of work order issued under this clause.

(End of clause)

652.242-73  AUTHORIZATION AND PERFORMANCE (AUG 1999)

(a) The contractor warrants the following:

(1) That is has obtained authorization to operate and do business in the country or countries in which this contract will be performed;

(2) That is has obtained all necessary licenses and permits required to perform this contract; and,

(3) That it shall comply fully with all laws, decrees, labor standards, and regulations of said country or countries during the performance of this contract.

(b) If the party actually performing the work will be a subcontractor or joint venture partner, then such subcontractor or joint venture partner agrees to the requirements of paragraph (a) of

this clause.

652.243-70  NOTICES (AUG 1999)

Any notice or request relating to this contract given by either party to the other shall be in writing. Said notice or request shall be mailed or delivered by hand to the other party at the address provided in the schedule of the contract. All modifications to the contract must be made in writing by the contracting officer.

652.229-71  PERSONAL PROPERTY DISPOSITION AT POSTS ABROAD (AUG 1999)

Regulations at 22 CFR Part 136 require that U.S. Government employees and their families do not profit personally from sales or other transactions with persons who are not themselves entitled to exemption from import restrictions, duties, or taxes. Should the contractor experience importation or tax privileges in a foreign country because of its contractual relationship to the United States Government, the contractor shall observe the requirements of 22 CFR

Part 136 and all policies, rules, and procedures issued by the chief of mission in that foreign country.

652.228-71   WORKER'S COMPENSATION INSURANCE (DEFENSE BASE ACT) – SERVICES (AUG 1999)

(a)  This clause supplements FAR 52.228-3.

(b)  The contractor agrees to procure Defense Base Act (DBA) insurance pursuant to the terms of the contract between the Department of State and the Department's DBA insurance carrier unless the contractor has a DBA self-insurance program approved by the Department of Labor.  The contractor shall submit a copy of the Department of Labor's approval to the contracting officer upon contract award.  The current rate under the Department of State contract is $5.50 per $100 of compensation for construction.

(c) Since the Department of State has obtained a waiver of DBA coverage for contractor employees who are not citizens of, residents of, or hired in the United States, the contractor agrees to provide such employees with worker's compensation benefits as required by the laws of the country in which the employees are working, or by the laws of the employee's native country, whichever offers greater benefits.

(d)  The contractor agrees to insert a clause substantially the same as this one in all subcontracts to which the DBA is applicable. Subcontractors shall be required to insert a similar clause in any of their subcontracts subject to the DBA.

(e)  Should the rates for DBA insurance coverage increase or decrease during the performance of this contract, the Department shall modify this contract accordingly.

(f)  The contractor shall demonstrate to the satisfaction of the contracting officer that the equitable adjustment as a result of the insurance increase or decrease does not include any reserve for such insurance.  Adjustment shall not include any overhead, profit, general and administrative expenses, etc.

CONTRACTOR IDENTIFICATION (JULY 2008)

Contract performance may require contractor personnel to attend meetings with government personnel and the public, work within government offices, and/or utilize government email.

Contractor personnel must take the following actions to identify themselves as non-federal employees:

- Use and email signature block that shows name, the office being supported and company affiliation (e.g. “John Smith, Office of Human Resources, Acme Corporation Support Contractor”);

- Clearly identify themselves and their contractor affiliation in meetings;

- Identify their contractor affiliation in Department e-mail and phone listings whenever contractor personnel are included in those listings; and

- Contractor personnel may not utilize Department of State logos or indicia on business cards

(End of clause)

DOSAR 628.305  OVERSEAS WORKERS' COMPENSATION AND WAR-HAZARD INSURANCE.

(b)(1)  Acquisitions for services, including construction but excluding personal services contracts, requiring contractor personnel to perform work outside of the United States, shall include the contractual obligation for coverage under the Defense Base Act (42 U.S.C. Sections 1651-1654, as amended), for covered contractor employees.  For the purposes of this section, "covered contractor employees" includes the following individuals:

(i)  United States citizens or residents;

(ii)  Individuals hired in the United States or its possessions, regardless of citizenship; and,

(iii)  Local nationals and third country nationals where contract performance takes place in a country where there are no workers’ compensation laws.

(2)  Individuals who are self-employed (i.e., they have not incorporated) do not meet the definition of an employee.  No Defense Base Act insurance is required when contracting with these individuals.

(3)  Exceptions are discussed in paragraphs (e)(1) and (f) of this section.

(c)  The Department of State has entered into a contract with an insurance broker and carrier to provide Defense Base Act insurance (at a fixed rate for services and construction) to cover DOS contracts that require performance overseas by covered contractor employees.  Upon award of a contract that requires Defense Base Act insurance, the contracting officer shall provide the contractor with the name of the insurance broker from which the contractor must acquire the Defense Base Act insurance.

(d)  The authority to recommend a waiver from the Defense Base Act, as set forth in FAR 28.305(d), is reserved to the Secretary of State.

(e)(1)  The Secretary of Labor has waived the applicability of the Defense Base Act to all DOS service contracts, including construction, for contractor employees who are local nationals or third country nationals.  This waiver is conditioned on the requirement for the contractor to provide workers’ compensation benefits against the risk of work injury or death and assume liability toward the employees and their beneficiaries for war-hazard injury, death, capture, or detention as prescribed by the local workers’ compensation laws.

(2)  In cases where a contract is performed in a country where there are no local workers’ compensation laws, local and third country national contractor employees are considered to be “covered contractor employees”, and the contractor shall acquire Defense Base Act insurance for those employees pursuant to the contract between the Department of State and the Defense Base Act insurance broker.

(f)(1)  Section 16 of the State Department Basic Authorities Act (22 U.S.C. 2680a), as amended, provides that the Defense Base Act shall not apply with respect to such contracts as the Secretary of State determines are contracts with persons employed to perform work for the Department of State on an intermittent basis for not more than 90 days in a calendar year.  The Department of State has established that “persons” includes employees hired by companies under contract with the Department.  The Procurement Executive has the authority to issue the waivers for employees who work on an intermittent or short-term basis.  Waivers may be issued only for employees who are U.S. citizens or residents, and only where the contractor provides evidence of alternative workers’ compensation coverage for those employees.  Waivers may not be issued for local or third country nationals.

(2)  The contractor shall submit waiver requests to the contracting officer.  The request shall contain the following information:

(i)  Contract number;

(ii)  Name of contractor;

(iii)  Brief description of the services to be provided under the contract and country of performance;

(iv)  Name and position title of individual(s);

(v)  Nationality of individual(s) (must be U.S. citizen or resident);

(vi)  Dates (or timeframe) of performance at the overseas location; and

(vii)  Evidence of alternative workers’ compensation coverage for these employees (e.g., evidence that the State workers’ compensation program covers workers on short-term foreign assignments).

(3)  The contracting officer shall review the request for completeness and accuracy.  If the request is complete and accurate, the contracting officer shall forward the request to the Procurement Executive.  If the contractor does not provide complete and accurate information, the contracting officer shall return the request to the contractor with an explanation as to what additional information is required.

(4)  The Procurement Executive shall review requests for waiver forwarded by the contracting officer and either approve or disapprove the request.  The Procurement Executive shall return the request indicating his/her approval or disapproval to the contracting officer.  Any request that is not approved shall describe the reason(s) why the request was not approved.  The contracting officer shall provide the contractor with the original of the approved or disapproved document and maintain a copy in the contract file.

I. LIST OF ATTACHMENTS

| ATTACHMENT NO. | DESCRIPTION OF ATTACHMENT | NO. PAGES |
| --- | --- | --- |
| Attachment 1 | Standard Form 25, Performance and Guaranty Bond | 2 |
| Attachment 2 | Standard Form 25A, Payment | 2 |
| Attachment 3 | Sample Bank Letter of Guaranty | 1 |
| Attachment 4 | Breakdown of Proposal Price by Divisions of Specifications | 1 |
| Attachment 5 | Statement of Work & Bill of Materials & Appendix A | 6 |

J. QUOTATION INFORMATION

A.	QUALIFICATIONS OF OFFERORS

Offerors/quoters must be technically qualified and financially responsible to perform the work described in this solicitation.  At a minimum, each Offeror/Quoter must meet the following requirements:

- Be able to understand written and spoken English;

- Have an established business with a permanent address and telephone listing;

- Be able to demonstrate prior construction experience with suitable references;

- Have the necessary personnel, equipment and financial resources available to perform the work;

- Have all licenses and permits required by local law;

- Meet all local insurance requirements;

- Have the ability to obtain or to post adequate performance security, such as bonds, irrevocable letters of credit or guarantees issued by a reputable financial institution;

- Have no adverse criminal record; and

- Have no political or business affiliation which could be considered contrary to the interests of the United States.

B.	SUBMISSION OF QUOTATIONS

This solicitation is for the performance of the construction services described in Scope Of Work, and the Attachments which are a part of this request for quotation.

Each quotation must consist of the following:

| Volume | Title | No. of Copies |
| --- | --- | --- |
| I | Executed Standard Form 1442, Solicitation, Offer and Award, and Sections A through L completed as required. | 2 |
| II | Performance schedule in the form of a "bar chart" and Business Management/Technical Proposal | 2 |

Submit the complete quotation to the address indicated on Standard Form 1442, if mailed, or the address set forth below, if hand delivered:

U.S. Embassy

Contracting Officer

Presidential Palace – Room M106

International Zone

Baghdad, Iraq

The Offeror/Quoter shall identify and explain/justify any deviations, exceptions, or conditional assumptions taken with respect to any of the instructions or requirements of this request for quotation in the appropriate volume of the offer.

Volume II: Performance schedule and Business Management/Technical Proposal.

(a)	Present the performance schedule in the form of a "bar chart" indicating when the various portions of the work will be commenced and completed within the required schedule.  This bar chart shall be in sufficient detail to clearly show each segregable portion of work and its planned commencement and completion date.

(b)	The Business Management/Technical Proposal shall be in two parts, including the following information:

Proposed Work Information - Provide the following:

- A list of the names, addresses and telephone numbers of the owners, partners, and principal officers of the Offeror;

- The name and address of the Offeror's field superintendent for this project;

- A list of the names, addresses, and telephone numbers of subcontractors and principal materials suppliers to be used on the project, indicating what portions of the work will be performed by them; and,

Experience and Past Performance - List all contracts and subcontracts your company has held over the past three years for the same or similar work.  Provide the following information for each contract and subcontract:

- Customer's name, address, and telephone numbers of customer's lead contract and technical personnel;

- Contract number and type;

- Date of the contract award place(s) of performance, and completion dates; Contract dollar value;

- Brief description of the work, including responsibilities; and

- Any litigation currently in process or occurring within last 5 years.

C.  52.236-27	SITE VISIT (FEB 1995)

(a)	The clauses at 52.236-2, Differing Site Conditions, and 52.236-3, Site Investigations and Conditions Affecting the Work, will be included in any contract awarded as a result of this solicitation.  Accordingly, offerors or quoters are urged and expected to inspect the site where the work will be performed.

(b)	A site visit has been scheduled for. The conference will be held at 10:00 on Thursday, August 28, 2008.

(c)	Participants will meet at the New Embassy Compound CAC on Al Khindi Street (closest entrance to the Freedom Restaurant checkpoint).  You must submit a Site Visit Registration form to BaghdadGSOProcurement@state.gov no later than 24:00 August 25, 2008.

D.  MAGNITUDE OF CONSTRUCTION PROJECT

It is anticipated that the range in price of this contract will be: between $25,000 and $100,000

E.  LATE QUOTATIONS.  Late quotations shall be handled in accordance with FAR

F.  52.252-1 SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates the following provisions by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer.  In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer.  Also, the full text of a solicitation provision may be accessed electronically at:

http://acquisition.gov/far/index.html/   or,   http://farsite.hill.af.mil/search.htm

These addresses are subject to change.  If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use of an Internet "search engine" (such as, Yahoo, Infoseek, Alta Vista, etc.) is suggested to obtain the latest location of the most current FAR.

http://www.statebuy.state.gov

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1)

52.215-1 INSTRUCTIONS TO OFFERORS--COMPETITIVE ACQUISITION (JAN 2004), which is incorporated by reference into this solicitation.

THE FOLLOWING DOSAR PROVISION IS PROVIDED IN FULL TEXT:

652.228-74 DEFENSE BASE ACT INSURANCE RATES – LIMITATION (JUN 2006)

(a)  The Department of State has entered into a contract with an insurance carrier to provide Defense Base Act (DBA) insurance to Department of Sate covered contactor employees at a contracted rate.  For the purposes of this provision, “covered contractor employees” includes the following individuals:

- United States citizens or residents;

- Individuals hired in the United States or its possessions, regardless of citizenship; and

- Local nationals and third country nationals where contract performance takes place in a country where there are no local workers’ compensation laws.

- In preparing the cost proposal, the bidder/offeror shall use the following rates in computing the cost fir the DBA insurance:

Construction @ $5.50 per $100 of compensation.

(c)  Bidders/Offerors shall compute the total compensation (direct salary plus differential, but excluding per diem, housing allowances) to be paid to covered contractor employees and the cost of DBA insurance in their bid/proposal using the foregoing rate.  Bidders/offerors shall include the estimated DBA insurance costs in their proposed fixed price or estimated cost.  However, the DBA insurance costs shall be identified in a separate line item in the bid proposal.”

## K. EVALUATION CRITERIA

Award will be made to the lowest priced, acceptable, responsible quoter.  The Government reserves the right to reject quotations that are unreasonably low or high in price.

The Government will determine acceptability by assessing the offeror's compliance with the terms of the RFQ.  The Government will determine responsibility by analyzing whether the apparent successful quoter complies with the requirements of FAR 9.1, including:

- ability to comply with the required performance period, taking into consideration all existing commercial and governmental business commitments;

- satisfactory record of integrity and business ethics;

- necessary organization, experience, and skills or the ability to obtain them;

- necessary equipment and facilities or the ability to obtain them; and

- otherwise qualified and eligible to receive an award under applicable laws and regulations.

SECTION L - REPRESENTATIONS, CERTIFICATIONS AND OTHER

STATEMENTS OF OFFERORS OR QUOTERS

L.1	52.204-3 TAXPAYER IDENTIFICATION (OCT 1998)

(a) Definitions.

"Common parent", as used in this provision, means that corporate entity that owns or controls an affiliated group of corporations that files its Federal income tax returns on a consolidated basis, and of which the offeror is a member.

"Taxpayer Identification Number (TIN)", as used in this provision, means the number required by the IRS to be used by the offeror in reporting income tax and other returns.  The TIN may be either a Social Security Number or an Employer Identification Number.

(b) All offerors must submit the information required in paragraphs (d)through (f) of this provision in order to comply with debt collection requirements of 31 U.S.C. 7701(c) and 3325 (d), reporting requirements of 26 USC 6041, 6041A, and 6050M and implementing regulations issued by the Internal Revenue Service (IRS).  If the resulting contract is subject to the reporting requirements described in FAR 4.904, the failure or refusal by the offeror to furnish the information may result in a 31 percent reduction of payments otherwise due under the contract.

(c) The TIN may be used by the Government to collect and report on any delinquent amounts arising out of the offeror’s relationship with the Government (3l USC 7701( c)(3)).  If the resulting contract is subject to the payment reporting requirements described in FAR 4.904, the TIN provided hereunder may be matched with IRS records to verify the accuracy of the offeror’s TIN.

(d) Taxpayer Identification Number (TIN).

TIN: ____________________________

___ TIN has been applied for.

___ TIN is not required because:

__  Offeror is a nonresident alien, foreign corporation, or foreign partnership that does not have income effectively connected with the conduct of a trade or business in the U.S. and does not have an office or place of business or a fiscal paying agent in the U.S.;

__ Offeror is an agency or instrumentality of a foreign government;

__ Offeror is an agency or instrumentaltiy of the Federal Government.

(e) Type of Organization.

__ Sole Proprietorship;

__ Partnership:

__ Corporate Entity (not tax exempt);

__ Corporate Entity (tax emempt);

__  Government entity (Federal, State, or local);

__   Foreign government;

__   International organization per 26 CFR 1.6049-4;

__   Other ___________________________________________

(f) Common Parent.

___  Offeror is not owned or controlled by a common parent as defined in paragraph (a) of this clause.

___ Name and TIN of common parent;

Name _______________________________________________

TIN ________________________________________________

(End of provision)

L.2	52.204-6  CONTRACTOR IDENTIFICATION NUMBER -DATA UNIVERSAL NUMBERING SYSTEM (DUNS) NUMBER (OCT 2003)

(a)	The offeror shall enter, in the block with its name and address on the cover page of its offer, the annotation “DUNS” or “DUNS+4” followed by the DUNS number or DUNS+4 that identifies the offeror’s name and address exactly as stated in the offer.  The DUNS number if a nine-digit number assigned by Dun and Bradstreet Information Services.  The DUNS+4 is the DUNS number plus a 4-character suffix that may be assigned at the discretion of the offeror to establish additional CCR records for identifying alternative Electronic Funds Transfer (EFT) accounts (see Subpart 32.11) for the same parent company.

If the offeror does not have a DUNS number, it should contact Dun and Bradstreet directly to obtain one.

An offeror may obtain a DUNS number-

If located within the United States, by calling Dun and Bradstreet at 1-866-705-5711 or via the Internet at http://www.dnb.com; or

If located outside the United States, by contacting the local Dun and Bradstreet office.

(2) The offeror should be prepared to provide the following information:

Company legal business name.

Tradestyle, doing business, or other name by which your entity is commonly recognized.

Company physical street address, city, state and Zip Code.

Company mailing address, city, state and Zip Code (if separate from physical)

Company telephone number

Date the company was started.

Number of employees at your location.

Chief executive officer/key manager.

Line of business (industry)

Company Headquarters name and address (reporting relationship within your entity).

L.3     52.204-8 Annual Representations and Certifications  (Jan 2006)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is 236220, 237510, 237990, 236118, 237100.

(2) The small business size standard is $28.5 million.

(3) The small business size standard for a concern which submits an offer in its own name, other than on a construction or service contract, but which proposes to furnish a product which it did not itself manufacture, is 500 employees.

(b)(1) If the clause at 52.204-7, Central Contractor Registration, is included in this solicitation, paragraph (c) of this provision applies.

(2) If the clause at 52.204-7 is not included in this solicitation, and the offeror is currently registered in CCR, and has completed the ORCA electronically, the offeror may choose to use paragraph (c) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The offeror shall indicate which option applies by checking one of the following boxes:

[  ] (i) Paragraph (c) applies.

[  ] (ii) Paragraph (c) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c) The offeror has completed the annual representations and certifications electronically via the Online Representations and Certifications Application (ORCA) website at http://orca.bpn.gov. After reviewing the ORCA database information, the offeror verifies by submission of the offer that the representations and certifications currently posted electronically have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [offeror to insert changes, identifying change by clause number, title, date]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

FAR Clause # Title Date Change

____________ _________ _____ _______

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on ORCA.

(End of provision)

L.4.	52.225-18 Place of Manufacture (Sept 2006)

(a) Definitions. As used in this clause—

“ Manufactured end product” means any end product in Federal Supply Classes (FSC) 1000-9999, except—

(1) FSC 5510, Lumber and Related Basic Wood Materials;

(2) Federal Supply Group (FSG) 87, Agricultural Supplies;

(3) FSG 88, Live Animals;

(4) FSG 89, Food and Related Consumables;

(5) FSC 9410, Crude Grades of Plant Materials;

(6) FSC 9430, Miscellaneous Crude Animal Products, Inedible;

(7) FSC 9440, Miscellaneous Crude Agricultural and Forestry Products;

(8) FSC 9610, Ores;

(9) FSC 9620, Minerals, Natural and Synthetic; and

(10) FSC 9630, Additive Metal Materials.

“Place of manufacture” means the place where an end product is assembled out of components, or otherwise made or processed from raw materials into the finished product that is to be provided to the Government. If a product is disassembled and reassembled, the place of reassembly is not the place of manufacture.

(b) For statistical purposes only, the offeror shall indicate whether the place of manufacture of the end products it expects to provide in response to this solicitation is predominantly—

(1) o  In the United States (Check this box if the total anticipated price of offered end products manufactured in the United States exceeds the total anticipated price of offered end products manufactured outside the United States); or

(2) o Outside the United States.

L.5	AUTHORIZED CONTRACT ADMINISTRATOR

If the offeror does not fill-in the blanks below, the official who signed the offer will be deemed to be the offeror's representative for Contract Administration, which includes all matters pertaining to payments.

| Name |  |
| --- | --- |
| Address |  |
| Telephone |  |

L.6	652.228-70  DEFENSE BASE ACT – COVERED CONTRACTOR EMPLOYEES (JUN 2006)

(a)  Bidders/offerors shall indicate below whether or not any of the following categories of employees will be employed on the resultant contract, and, if so, the number of such employees:

| Category | Yes/No | Number |
| --- | --- | --- |
| (1) United States citizens or residents |  |  |
| (2) Individuals hired in the United States, regardless of citizenship |  |  |
| (3) Local nationals or third country nationals where contract performance takes place in a country where there are no local workers’ compensation laws |  | Local nationals: ________ Third Country Nationals: _________ |
| (4) Local nationals or third country nationals where contract performance takes place in a country where there are local workers’ compensation laws |  | Local nationals: ________ Third Country Nationals: _________ |

(b)  The contracting officer has determined that for performance in the country of the Republic of Iraq:

(	Workers’ compensation laws exist that will cover local nationals and third country nationals.

(	Workers’ compensation laws do not exist that will cover local nationals and third country nationals.

(c)  If the bidder/offeror has indicated “yes” in block (a)(4) of this provision, the bidder/offeror shall not purchase Defense Base Act insurance for those employees.  However, the bidder/offeror shall assume liability toward the employees and their beneficiaries for war-hazard injury, death, capture, or detention, in accordance with the clause at FAR 52.228-4.

(d)  If the bidder/offeror has indicated “yes” in blocks (a)(1), (2), or (3) of this provision, the bidder/offeror shall compute Defense Base Act insurance costs covering those employees pursuant to the terms of the contract between the Department of State and the Department’s Defense Base Act insurance carrier at the rates specified in DOSAR 652.228-74, Defense Base Act Insurance Rates – Limitation.  If DOSAR provision 652.228-74 is not included in this solicitation, the bidder/offeror shall notify the contracting officer before the closing date so that the solicitation can be amended accordingly.

(End of provision)

ATTACHMENT #1

"Performance and Guaranty Bond”,  Standard Form 25 (Front)

Performance and Guaranty Bond

Standard Form 25 (Back)

ATTACHMENT #2

Payment Bond

Standard Form 25A (Front)

Payment Bond

Standard Form 25A (Back)

ATTACHMENT #3

SAMPLE LETTER OF BANK GUARANTY

Place [         ]

Date [          ]

Contracting Officer

U.S. Embassy, [Post name]

[Mailing Address]

Letter of Guaranty No. _______

SUBJECT: Performance and Guaranty

The Undersigned, acting as the duly authorized representative of the bank, declares that the bank hereby guarantees to make payment to the Contracting Officer by check made payable to the Treasurer of the United States, immediately upon notice, after receipt of a simple written request from the Contracting Officer, immediately and entirely without any need for the Contracting Officer to protest or take any legal action or obtain the prior consent of the Contractor to show any other proof, action, or decision by an other authority, up to the sum of [Amount equal to 40% of the contract price in U.S. dollars during the period ending with the date of final acceptance and 10% of the contract price during contract guaranty period], which represents the deposit required of the contractor to guarantee fulfillment of his obligations for the satisfactory, complete, and timely performance of the said contract [contract number] for [description of work] at [location of work] in strict compliance with the terms, conditions and specifications of said contract, entered into between the Government and [name of contractor] of [address of contractor] on [contract date], plus legal charges of 10% per annum on the amount called due, calculated on the sixth day following receipt of the Contracting Officer’s written request until the date of payment.

The undersigned agrees and consents that said contract may be modified by Change Order or Supplemental Agreement affecting the validity of the guaranty provided, however, that the amount of this guaranty shall remain unchanged.

The undersigned agrees and consents that the Contracting Officer may make repeated partial demands on the guaranty up to the total amount of this guaranty, and the bank will promptly honor each individual demand.

This letter of guaranty shall remain in effect until 3 months after completion of the guaranty period of Contract requirement.

————————————————————————————————-

Depository Institution: [Name]

Address:						Location: ______________

Representative(s): ___________  ___________	State of Inc.: ____________

___________  ___________	Corporate Seal:

___________  ___________

————————————————————————————————-

Certificate of Authority is attached evidencing authority of the signer to bind the bank to this document.

ATTACHMENT #4

UNITED STATES DEPARTMENT OF STATE

BREAKDOWN OF PRICE BY DIVISIONS OF SPECIFICATIONS

| (1)DIVISION/DESCRIPTION | (2)LABOR | (3)MATERIALS | (4)OVERHEAD | (5)PROFIT | (6)TOTAL |
| --- | --- | --- | --- | --- | --- |
| 1. General Requirements |  |  |  |  |  |
| 2. Site Work |  |  |  |  |  |
| 3. Concrete |  |  |  |  |  |
| 4. Masonry |  |  |  |  |  |
| 5. Metals |  |  |  |  |  |
| 6. Wood and Plastic |  |  |  |  |  |
| 7. Thermal and Moisture |  |  |  |  |  |
| 8. Doors and Windows |  |  |  |  |  |
| 9. Finishes |  |  |  |  |  |
| 10. Specialties |  |  |  |  |  |
| 11. Equipment |  |  |  |  |  |
| 12 Furnishings |  |  |  |  |  |
| 13. Special Construction |  |  |  |  |  |
| 14. Conveying Systems |  |  |  |  |  |
| 15. Mechanical |  |  |  |  |  |
| 16. Electrical |  |  |  |  |  |

Allowance Items:

| PROPOSAL PRICE TOTAL: USD |  |
| --- | --- |

Alternates:  (list separately do not total)

Offeror:                                                                                                         Date

sCOPE of work AND ESTIMATED BILL Of materials

provide carwash station

NEC, baghdad, IRAQ

1. AIM

The aim of this Statement of Work (SOW) is for a Contractor to supply materials, labor and equipment necessary to provide a carwash station at NEC, Baghdad, Iraq.

2.  BACKGROUND

Currently, Department of State (DOS) owned vehicles are being serviced at KBR Dispatch area which is located outside of the New Embassy Compound (NEC).  However, when DOS moves from the Palace to the NEC in November of 2008, this presents a problem because the NEC does not have a carwash station.

3. SOLUTION

Provide a carwash station prior to NEC move-in date from the Palace.

4. ASSUMPTIONS AND CRITERIA

  - The Government provided “List of Materials” is an estimate only, and the contractor is responsible to field measure and to quantify the required materials as to complete the job.

  - It is a responsibility of the contractor to locate all underground utility lines prior to excavation.

  - The contractor is to saw cut the concrete pavement area to install site utility lines.

  - The contractor is responsible to repair all damaged concrete pavement, curb & gutter & sidewalk which was done during construction.

  - Include redirecting the light pole wires if necessary.

  - The contractor is to provide modify existing storm as to complete the project.

  - The contractor is responsible for deleting existing parking lines in carwash area.

  - The contractor is responsible for all tools as it is necessary to complete SOW.

  - The contractor is responsible to clean up daily after working hours.

5. STATEMENT OF WORK

The project consists of the basic bid as described below:

Concrete Masonry Unit Building

- Provide 8”x8”x16” reinforced 4,500 psi regular weight concrete block wall.  Include, but not limited to, #5 vertical reinforcing & grout spacing @ 16”, horizontal reinforcing and solid fill.

- The contractor is responsible to design and providing concrete footing & slab on grade to support CMU wall construction.

- The contractor is to provide 95% modified proctor test on subgrade & subbase prior to concrete placement.

- Provide forming and framing, include edge angles, of trench drain.

- The exterior wall is to receive stucco finish, and the interior wall is to receive two coats of latex paint and two coats of waterproof sealer.

- The wall layout dimensions are shown on Appendix A.

Cantilever Canopy

- Provide 9 m x 10 m cantilever canopy per the contractor’s design.  The design is to be review by the Engineer’s for its aesthetical layout and dimensions.  However, the contractor is responsible for the structural integrity of the design.  The design is to include “open side – one wall” appearance.  See Appendix C for the concept.

- The design is to ensure the canopy structure from any movement from the weather (i.e. wind, rain, temperature, etc.)

- The contractor is responsible to compact the subgrade and subbase with 95% modified proctor test for column footing.

- Provide and install steel base plates, sized per the contractor’s design, with four bolt holes each on anchor bolts installed above in the existing concrete slab to accept the columns for the canopy.

- Provide 14 gauge aluminum canopy roof panels.  Include, but not limited to bolts, screws and fasteners as necessary to provide complete installation.  The panels are to receive baked enamel finish for glossy appearance.  The contractor is to provide color chart for the Engineer’s selection prior to fabrication.

- The clear height of the canopy from its lowest member to the finished floor is to be 3.6m.

- The contractor is responsible to provide primer with two coats of oil base paint on ALL steel members.  Provide a color sample for the Engineer’s review prior to paint.

Stucco Finish

- Provide one layer of woven wire lath and two layers of Portland cement-based plaster.

- Provide vapor-permeable, water resistant tarpaper to protect the sheathing and interior of the wall from outside moisture without trapping vapor inside.

- Provide a layer of acrylic finish to add waterproofing capability on top with minimum 3.0 mm thickness.

- Provide “moist curing” to prevent a weaker and brittle stucco finish.

- The contractor is responsible for crack & shrinkage free stucco finish.

- Provide a range of acrylic finish color samples to match existing building structures in NEC for the Engineer’s review prior to construction

Sanitary & Domestic Water Connection

- Provide sanitary connection to the existing service.  Include, but not limited, new 2” Schedule 80 PVC pipe to the existing MH-03, trench drain with heavy duty trench grating (see Appendix B).

- Provide domestic water connection.  Includes new ¾” Schedule 80 PVC pipe to the existing line.  The contractor is responsible to provide 48-hour notice prior to making the connection to the Engineer.

- Provide a pressure relief valve to avoid damage in domestic water line.

Electrical Work

- Provide electrical connection from Utility building to the carwash station.

- The contractor is responsible for all circuit connection from Utility building to the

- Provide one weather proof outlet for carwash pump.

- Provide one weather proof duplex outlet.

Carwash Equipment

- Provide electric pressure washer unit.  Includes, but not limited to, 220v 50Hz 4.0gpm and 100 to 1,800psi explosion proof electric motor pump, heavy-duty trigger gun & 36” spray wand, chemical injection nozzle, 50’x3/8” high pressure hose, steel braid, hose w/ quick nozzle assortment, heavy-duty regulator/unloader valve, pressure gauge.  The pump system is to have detergent and wax flow indicator.

- The carwash equipment is to have integrated detergent and wax system that can be discharged from heavy-duty trigger gun.

# PERFORMANCE PERIOD

The Contractor is to complete construction of the basic bid within 30 days from the notice to proceed (NTP).

# ESTIMATED BILL OF MATERIALS

| No | Descriptions | Unit | Qty | Unit Price $ | Total Price $ |
| --- | --- | --- | --- | --- | --- |
| 1 | Administration |  |  |  |  |
| 1 | Mobilization/Demobilization. | LS | 1 |  |  |
|  | Administration |  |  | Sub-Total |  |
| 2 | CMU Wall |  |  |  |  |
| A | 8”x8”x16” CMU wall assembly; footings, slab on grade, horizontal & vertical reinforcement | m^2 | 57 |  |  |
| 3 | Cantilever Canopy |  |  |  |  |
| A | 7m x 8m canopy assembly; columns, footing, aluminum roof panels, paint | EA | 1 |  |  |
| 4 | Stucco finish |  |  |  |  |
| A | Stucco finish | m^2 | 57 |  |  |
| 5 | Sanitary & Domestic Line Connection |  |  |  |  |
| A | Sanitary line connection to manhole; 2” schedule 80 PVC connection to existing manhole, completed with fittings | m | 25 |  |  |
| B | Heavy-duty trench and trench grating | m | 10 |  |  |
| C | Domestic water line connection; ¾” Schedule 80 PVC to existing line, complete with fitting requirements | m | 30 |  |  |
| 6 | Electrical Connection |  |  |  |  |
| A | Connection to electrical carwash pump with weatherproof outlet from GSO building; 1” Schedule 80 PVC conduit from the building to the Station | LS | 1 |  |  |
| C | Provide one weatherproof duplex outlet; using Item 6-A conduit from GSO building | LS | 1 |  |  |
| 7 | Carwash Equipment |  |  |  |  |
| A | Carwash pump & carwash equipment accessories | LS | 1 |  |  |
| 4 | DBA Insurance |  |  |  |  |
| 1 | Contractor shall cover each of its workers at the site with DBA Workers’ Compensation coverage, and require its subcontractors to do the same. Contractor must furnish certificate evidencing this coverage to Engineer prior to starting work. | LS | 1 |  |  |
|  | DBA Insurance |  |  | Sub-Total |  |
|  | Items 1 thru 4 |  |  | Sub-Total |  |
|  |  |  |  | 15% G & A |  |
|  |  |  |  | Sub-Total |  |
|  |  |  |  | 10% Profit |  |
|  | Basic Bid – Carwash Station |  |  | Contract Cost |  |

Appendix A – Wall & Trench Drain Layout Dimensions

Appendix B – Trench Drain Detail

Appendix C – Canopy Dimensions

Appendix D – Carwash Station Profile View

Appendix E – Site Layout

Appendix F – Site Layout

# Text boxes

Carwash

Station

Fuel Station

Utility Building

3.6 m

9 m

Slope

10 m

Aluminum Panels

Slab on Grade

1.5” Thick Steel Grating

4”

2” Sanitary Line

6”

Waterline

Sanitary Line

Canopy Column

Carwash Pump

6.5 m

1 m

10  m

2 m

Slope