USDA eGovernment Roles and Responsibilities

Position: eGovernment Executive Council

Role: eGovernment Champion

Description: Ensure ownership and support by and from senior leadership in mission areas and agencies

Responsibilities:

- Develop a vision and supporting strategies that will lead to a customer-centric business model

- Integrate eGovernment transformation activities with other mission priorities

- Identify cross-agency issues that can benefit from a common electronic service delivery solution

- Champion eGovernment internally, at both the agency and Departmental level, as well as externally.

- Highlight eGovernment success stories at USDA and share best practices.

- Identify future eGovernment opportunities at USDA at all levels: intergovernmental (i.e., state-local-federal-international), interdepartmental (i.e., HHS, HUD, USDA, EPA etc.), enterprise-wide (i.e., USDA-wide, “corporate”), interagency (i.e., cross-mission area or involving two or more USDA agencies), and agency-specific.

Expected Action Items:

- Participate in interview(s) with eGovernment Project Team

Time Frame: ASAP; before November 7, 2001

- Schedule interview(s) with select Agency Lead and eGovernment Project Team

Time Frame: immediately after first personal interview with eGovernment team; before November 16, 2001

  - FNS

  - FAS

  - FSA

  - FSIS

  - Forest Service

- Schedule interview with UnderSecretary

Time Frame: immediately after first personal interview with eGovernment team; between      November 16, 2001 and November 30, 2001

- Schedule Mission Area visioning session with appropriate invitees (formally invited by the Deputy UnderSecretary)

Time Frame: Last two weeks in November; before November 30, 2001)

5.   Act as ex-officio member of Agency eGovernment Steering Committees within mission area

Position: eGovernment Working Group Member

Role: eGovernment “Voice” for the Agency; eGovernment Agency Steering Committee Chair

Description: Ensure development and organization of strategic planning efforts at the agency level

Responsibilities:

- Champion eGovernment internally, at both the agency and Departmental level, and externally.

- Highlight eGovernment success stories at USDA and share best practices.

- Identify future eGovernment opportunities at USDA at all levels: intergovernmental, interdepartmental, enterprise-wide, interagency,  and agency-specific.

- Contribute to and provide feedback on the Department’s eGovernment Strategic and Tactical Plan.

- Coordinate and lead the member’s agency eGovernment efforts, including the refinement and implementation of the agency’s eGovernment tactical plan.

  - Develop and maintain detailed plans of action for complying with Freedom to E-File and/or GPEA (as appropriate) to include the identification of resources and the integration of eGovernment tasks with other related activities (e.g., capital planning, security planning, telecommunications planning).

  - Continually review and recommend improvements in the eGovernment (eGov) process to ensure that it links mission needs, information, and IT in an effective and efficient manner.

  - Review and recommend guidance on the development of eGov web sites and applications, including the Section 508 compliance testing.

  - Review and recommend professional development strategies to ensure that the Federal workforce possesses the skills necessary to meet the challenges of effectively delivering programs and services connected to eGov.

  - Interact with other Advisory Councils (Cyber-Security, Telecommunications and other appropriate groups in the Department) as well as committees outside USDA to address interrelated issues, recommendations, and initiatives.

  - Promote training, conferences and meetings to expand the understanding of eGov management and related activities throughout the Department.

  - Provide input and coordination for the development of the Quarterly eGov Report to the Secretary.

Expected Action Items:

- Participate in eGovernment interviews
Time Frame: ASAP; completed by November 7, 2001

- Establish an Agency eGovernment Steering Committee with broad membership for this strategy effort and later implementation  (previously referred to as an Integrated Project Team)
Time Frame: November 6, 2001

- Participate Strategic Planning activities at the mission area level (i.e., visioning sessions and idea generation)
Time Frame: Ongoing; however should be done to complete and revise eGovernment Agency Tactical Plans

- Lead agency-specific strategic planning activities mirroring Departmental efforts (i.e., convene Agency eGovernment Steering Committee meetings)
Time Frame:  December

- Complete and return draft eGovernment Agency Tactical Plans.  Template will be distributed.
Time Frame: December 7, 2001

- Complete and return final eGovernment Agency Tactical Plans.

#### Time Frame: January 7, 2002

Position: eGovernment Full-Time Mission Area Representative

Role: eGovernment Strategic Planning Liaison for Mission Area

Description: Ensure coordination and integration of eGovernment Project team, mission areas and agencies

Responsibilities:

- Lead development of Agency Tactical Plans for Departmental eGovernment Strategic Plan

- Provide guidance and support to eGovernment Executive Council member at the mission area level and respective eGovernment Working Group Members within agencies

  - Assist in the workings of Agency eGovernment Steering Committees

  - Help coordinate mission area visioning sessions called by the Deputy Under Secretaries with key business executives

- Respond to questions, concerns and feedback from appropriate mission areas and agencies

- Link Departmental Strategic plan and agency tactical plans to GPEA and eFile requirements for mission areas/agencies

- Share lessons learned from mission areas and agencies related to eGovernment

- Ensure proper two-way communication between Departmental eGovernment Team, eGovernment Executive Council and eGovernment Working Group Member

Expected Action Items:

- Join eGovernment Project Team

Time Frame: ASAP; before November 7

- Conduct research for readiness assessment and strategy

Time Frame: Ongoing

- Ensure completion of Agency Tactical Plans in draft.  Template will be distributed.
Time Frame: November 30, 2001

- Complete and return eGovernment Agency Tactical Plans final.

Time Frame: January 7, 2002

Position: eGovernment Executive

Role: eGovernment Lead for USDA

Description: Overall eGovernment Program Stewardship on behalf of CIO and Deputy Secretary

Responsibilities:

- Facilitate the development and implementation of a Departmental eGovernment  Framework Program on behalf of the Deputy Secretary.

- In conjunction with the Deputy Secretary’s office, provide overall direction and guidance to the Program.

- Raise the USDA community’s awareness and understanding of eGovernment.

- Provide agencies with necessary information regarding federal legislation and guidance on eGovernment implementation and eCommerce technologies as well as industry standards and best practices both internal and external to USDA.

- Coordinate monitoring of eGovernment implementation at USDA and prepare reporting to federal regulatory bodies as needed.

- Develop and maintain a current set of eGovernment guidance and standards for the Department, as appropriate.

Expected Action Items:

- Lead eGovernment Project Team and manage program resources

Time Frame: Ongoing

- Lead eGovernment Working Group meetings

Time Frame: Ongoing

- Lead visioning sessions and interviews with eGovernment Project Team

Time Frame: Ongoing

- Stewardship and accountability over all project deliverables
Time Frame: Ongoing

- Support Agency eGovernment Steering Committees to maximum extent practicable

Time Frame:  Ongoing