Hand-Processed Changes

HPC Number	Date	Type	Section Number	Initials

1.	_________	_________	____________	_________

2.	_________	_________	____________	_________

3.	_________	_________	____________	_________

4.	_________	_________	____________	_________

5.	_________	_________	____________	_________

6.	_________	_________	____________	_________

7.	_________	_________	____________	_________

8.	_________	_________	____________	_________

9.	_________	_________	____________	_________

Type of HPC Changes

1.	Editorial

2.	Procedural

Approvals

____________________________________	____________

(Particle Physics, MSD, D-Zero Operations leader.)	Date

1	Purpose

This procedure is used as an aid when opening the “B” pixel of the D-Zero detector.

2	Prerequisites

  - The leader of the D0 operations group or his designee must be present for the move.

  - The “Z” (north/south) position of the pixel near it’s support points (relative to the AB truss or EF iron) needs to be measured to within 1/32” and recorded prior to any moving or disconnection.

3	Procedure

OPENING

  - Measure the pixel frame to EF distance at about four locations along the bottom edge and at the corners.  Ideally this is done at the threaded rod or tie rod support positions.  Clearly mark and record where the measurement is taken.

  - Measure the pixel frame to EF distance at the inner perimeter.  The top edge can be safely reached from on top of the muon shielding iron nose piece.  The bottom edge is accessible by ladder.

  - Measure the pixel frame to EF distance along the outer edge on the east and west edges, ideally near the support rod locations, but accessibility and personal safety may dictate differently.

  - At the top of the AB truss, measure the pixel mover inner arm position relative to the outer tube.  This can be conveniently done at the open end of the outer tube away from the pixel.  Theoretically this distance will be identical after the move due to the use of the locking pin between the inner and outer tube.

  - Measure the pixel frame to EF distance at a few locations along the top edge from inside the AB truss.

  - Disconnect the pixel frame attachment points that are located around the inner and outer perimeter.  When disconnecting, keep in mind that during re-connection, the goal is to put the frame in the exact position it started in.

  - Open the muon shielding clamshells, nose piece and disconnect and pull away the bridge arms from the EF.  Follow the articulation procedures.

  - Remove the locking pin from the inner and outer mover tube, east and west side.

  - Look over the frame one last time to be sure it is not anchored.

  - Look over the frame for possible wires that could be damaged or other interference that could occur during roll out of the plane.

  - Measure clearances in front of the plane to determine amount of opening that is possible.  Note that the EF iron is opened 39” when it is moved.  The plane maximum opening should be the same.

  - One team of two persons is located on each side of the upper AB truss.  They work the push screws using a manual (or pneumatic) ratchet.  Each team has a walkie talkie.

  - At least two persons are stationed on the sidewalk at the east and west edges of the plane to watch for interference.  Each person has a walkie talkie.

  - An overall team leader/supervisor is located in the upper AB truss towards the middle with a walkie talkie.  He coordinates and directs the move.

  - The overall team leader gives the order to back off the forward most screw a given amount such as 1 or 2”.  The teams do so.

  - The team leader then directs the teams to screw the drive screws at roughly the same rate and time such that the pixel frame is driven out evenly.  Caution! Do not drive the screw hard into the stop or thread damage will occur.

  - The process repeats, driving the pixel frame out.  Note that the push stop will need to be disconnected from the inner tube and moved at 8” intervals during this process.  Maximum driving out distance is 39” or less.

  - When the final open position is reached, turn the drive screws so that they lightly contact the stop.

CLOSING

  - Remove all equipment and interference from behind the pixel frame to MDT.

  - Look over the pixel layer at the perimeter to ensure that there are no cables or other interference problems that will occur during closing.

  - Position personnel in the same locations used during opening.

  - Team leader/supervisor in top of AB truss gives order to back off the inner stop screw by a given amount such as 1 or 2”.  The teams do so.

  - The team leader then directs the teams to screw the outer drive screws at roughly the same rate and time such that the pixel frame is driven evenly.  Caution! Do not drive the screw hard into the stop or thread damage will occur.

  - The process repeats, driving the pixel frame to the final closed position.  Note that the push stop will need to be disconnected from the inner tube and moved at 8” intervals during this process.

  - The final closed position is determined by the measurement between the inner and outer tube at the back open end combined with the ability to insert the locking pins.

  - Insert the locking pins between the inner and outer tube,  Turn the drive screws so that they lightly contact the stop on each side.

  - Connect the accessible anchor points around the pixel frame.  Adjust anchor points only if the reference measurements are not the same.  Contact the project engineer if this is necessary.

  - Extend and connect the muon shielding bridge to EF using the appropriate procedure.

  - Extend the muon shielding nose piece and close the muon shielding clamshells using the appropriate procedure.

  - Connect the anchor points that are accessible from on top of the nose piece.

  - Make final adjustments to get all “z” location values to within 1/32” of starting dimensions.  Project engineer to organize and present before and after measurements to the D0 run coordinator.

4	References

None

5		Supporting Documentation

5.1  FNAL drawing 3823.130-ME-399054, “D0 Upgrade / Pixel Layer “B”   Mover, general Layout, type “B”.