A Computational Facility for Reacting Flow Science (CFRFS)

http://cfrfs.ca.sandia.gov

PI: Habib N. Najm (hnnajm@ca.sandia.gov)

# Executive Summary

# December 2001

Vision:

The development and maintenance of specialized monolithic reacting flow modeling codes is increasingly challenging in the limit of massively parallel computing. Similarly, the analysis and understanding of associated databases is a serious challenge given the complexity of multidimensional transient chemistry-transport coupling addressed in these codes. This project aims to advance the state of the art in both these areas by pursuing the development of a flexible reacting flow computation and analysis toolkit based on the Common Component Architecture (CCA). This toolkit will utilize high-order Adaptive Mesh Refinement (AMR) for reacting flow computations, and will use the Computational Singular Perturbation (CSP) technique for analysis of reacting flow. By focusing on the development of components, not codes, within the CCA framework, we will arrive at a suite of flexible and reusable reacting flow tools whose utilization will reduce the cost of developing and maintaining reacting flow science codes. This toolkit will be used to assemble different reacting flow science codes and to use them for massively parallel reacting flow modeling and analysis studies. These developments will :

- Enable massively parallel large-scale reacting flow modeling studies, allowing investigation of 3D turbulence-chemistry interaction with detailed kinetics, as well as a host of other large-scale reacting flow problems.

- Enable the extraction of physical understanding from large-scale reacting flow databases, identifying cause-and-effect relationships and allowing automatic chemical model reduction.

Major Goals and Technical Challenges:

This project has two broad goals:

- We will implement and demonstrate a new approach and architecture for the construction and utilization of massively parallel software for scientific research in reacting flow modeling. We will migrate existing algorithms and codes, and implement new ones where necessary, into a toolkit for reacting flow modeling based on the Common Component Architecture (CCA). This will involve segregation of functionalities typically interconnected in existing high-performance massively-parallel scientific computing codes into distinct reusable components. This approach is driven by the need to reduce the challenges in developing and maintaining advanced massively parallel codes, by shifting the focus towards development and maintenance of flexible and reusable peer components. These can be developed by experts in the relevant areas with little interdependence except as regards the definitions of component interfaces. While this is easily and routinely done with commercial software, there are challenges pertaining to high-performance massively parallel scientific codes. There are clear tradeoffs between flexibility and performance as regards component size, as communication within a component is faster and more efficient than external communication, yet component flexibility may vary inversely with size. Therefore, one key challenge is the identification of optimal component designs as regards both functionality and interface definition. Other challenges pertain to the utilization of high-order Structured Adaptive Mesh Refinement (SAMR) in a massively parallel context with dynamic load balancing. Work is required to take existing, and new, algorithms/codes for SAMR reacting flow computations to a high-order load-balanced component-based implementation. Realization of these goals will result in a high-fidelity high-performance toolkit of reacting flow components that can be assembled into different reacting flow codes. We plan to demonstrate this reusability via the assembly and utilization of low Mach number and compressible DNS codes for turbulent reacting flow modeling, in collaboration with the Turbulent Combustion DNS SciDAC project.

- We will develop and demonstrate an advanced Computational Singular Perturbation (CSP) analysis component toolkit that enables extraction of enhanced physical understanding from reacting flow databases. These tools will allow the identification of cause and effect relationships, as well as automatic chemical model reduction in the context of transport-chemistry coupling in multidimensional reacting flow. Massively parallel computing has led to the generation of large-scale reacting flow databases involving complex multidimensional coupling between transient chemical and transport processes. The extraction of physical understanding in these coupled systems is a major challenge. CSP tools are an essential ingredient in the analysis of physical processes implicit, but not self-evident, in these computational results. We will also use CSP to identify local equilibrium manifolds, enabling automatic chemical reduction. This information is a prerequisite for potential future adaptive chemistry constructions. Key challenges towards the attainment of the goals in this area include the development of a robust and accurate formulation for transport-chemistry coupling in CSP when transport and chemical time scales are comparable, the use of efficient means for accessing and mining large data sets, and the parallel implementation and adaptive tabulation of CSP analysis including eigenvalue solutions.

Major Milestones and Activities:

- Year 1:

  - Develop chemistry, thermodynamic, and transport property components.

  - Develop operator-split and stiff time integration components.

  - Develop 2D high-order spatial discretization components.

  - Demonstrate 2D reaction-diffusion components with GrACE/AMR.

- Year 2:

  - Develop projection/pressure components and coupled species/momentum integration.

  - Demonstrate CSP analysis components.

  - Demonstrate component interchangeability working with the SciDAC DNS project.

  - Demonstrate 2D low Mach number reacting flow component assembly and computation.

- Year 3:

  - Complete testing and optimization of assembled components into a GrACE/AMR code.

  - Demonstrate and optimize CSP automatic chemical simplification/reduction components.

  - Evaluate efficiency and flexibility tradeoffs in the utilization of the component toolkit for reacting flow computations.

  - Demonstrate component-based, balanced, scalable, parallel 3D low Mach number reacting flow GrACE/AMR computations.

Current/Potential Connections with Other SciDAC Projects:

- "Center for Component Technology for Terascale Simulation Software", led by R. Armstrong of Sandia. This project is a key partner in the design and implementation of components. (current)

- "Terascale High-Fidelity Simulations of Turbulent Combustion with Detailed Chemistry", led by A. Trouve of U. Maryland. This project is a key partner in the definition and optimization of component interfaces, and for the demonstration of component flexibility. (current)

- "The Terascale Simulation Tools and Technologies (TSTT) Center", led by J. Glimm of Brookhaven. This project is a resource for high-order numerical discretization on structured adaptive meshes. (current)

- ”The Collaboratory for Multi-Scale Chemical Science (CMCS)”, led by L. Rahn of Sandia.  This project is a resource in facilitating document and information sharing on our project. It will also be a partner in the general area of data analysis, feature tracking, and visualization. (current)

- "Scientific Data Management (SDM)" led by A. Shoshani of LBNL.  We have existing connections with this project in the area of management and mining of  very large-scale data sets. (current)

- ”Terascale Optimal PDE Solvers (TOPS)” led by D. Keyes of Old Dominion University. We see potential connections with this project in the area of eigenanalysis and adaptive time integration. (potential)