| OMB Approval No. 2700-0042 |
| --- |
| amendment of solicitation/ | 1. CONTRACT ID CODE | PAGE OF PAGES |
| modification of contract | NAS 9-98100 | 1 | 5 |
| 2. AMENDMENT/MODIFICATION NO. | 3. EFFECTIVE DATE | 4. REQUISITION/PURCHASE REQ. NO. | 5. PROJECT NO. (If applicable) |
| Contract Action 33 (CCO) | See Block 16C Below | N/A | N/A |
| 6. ISSUED BY | CODE |  | 7. ADMINISTERED BY (If other than Item 6) | CODE |  |
| NASA LYNDON B. JOHNSON SPACE CENTER Attn: Lawrence A. Kenyon, PCO, Mail Code: BN 2101 NASA Road One Houston, TX 77058 |  |
| 8. NAME AND ADDRESS OF CONTRACTOR (No., street, county, State, and ZIP Code) |
| LOCKHEED-MARTIN SPACE OPERATIONS COMPANY Attn: David F. Bruce, Manager of Contracts 501 Gemini Avenue Houston, TX 77058 |
| CODE |  | FACILITY CODE |  |
| (x) | 9A. AMENDMENT OF SOLICITATION NO. | 9B. DATED (SEE ITEM 11) |
|  | 10A. MODIFICATION OF CONTRACT/ORDER NO. | 10B. DATED (SEE ITEM 13) |
| X | NAS 9-98100 | Originally dated: 10/01/98 |
| 11. THIS ITEM ONLY APPLIES TO AMENDMENTS OF SOLICITATIONS |
|  |  | The above numbered solicitation is amended as set forth in Item 14. The hour and date specified for receipt of Offers |  | is extended, |  | is not extended. |
| Offers must acknowledge receipt of this amendment prior to the hour and date specified in the solicitation or as amended, by one of the following methods: |
| (a) By completing Items 8 and 15, and returning |  | copies of the amendment; (b) By acknowledging receipt of this amendment on each copy of the offor |
| submitted; or (c) By separate letter or telegram which includes a reference to the solicitation and amendment numbers. FAILURE OF YOUR ACKNOWLEDGEMENT TO |
| BE RECEIVED AT THE PLACE DESIGNATED FOR THE RECEIPT OF OFFERS PRIOR TO THE HOUR AND DATE SPECIFIED MAY RESULT IN REJECTION OF |
| YOUR OFFER. If by virtue of this amendment you desire to change an offer already submitted, such change may be made by telegram or letter, provided each telegram |
| or letter makes reference to the solicitation and this amendment, and is received prior to the opening hour and date specified. |
| 12. ACCOUNTING AND APPROPRIATION DATA (If required) |
| 13. THIS ITEM APPLIES ONLY TO MODIFICATIONS OF CONTRACTS/ORDERS, IT MODIFIES THE CONTRACT/ORDER NO. AS DESCRIBED IN ITEM 14.(x) |
| (x) | A. THIS CHANGE ORDER IS ISSUED PURSUANT TO: (Specify authority) THE CHANGES SET FORTH IN ITEM 14 ARE MADE IN THE |
| X | CONTRACT ORDER NO. IN ITEM 10A. | FAR 52.243-2 Alt. II (Apr 84) Changes & FAR 52.232-22, LOF |
|  | B. THE ABOVE NUMBERED CONTRACT/ORDER IS MODIFIED TO REFLECT THE ADMINISTRATIVE CHANGES (such as changes in paying office, |
|  | appropriation date, etc.) SET FORTH IN ITEM 14, PURSUANT TO THE AUTHORITY OF FAR 43.103(b). |
|  | C. THIS SUPPLEMENTAL AGREEMENT IS ENTERED INTO PURSUANT TO AUTHORITY OF: |
|  | d. OTHER (Specify type of modification and authority) |
|  |  |  | X |  |  |  |
| E. IMPORTANT: Contractor |  | is not, | Xx | Is required to sign this document and return | 3 | copies to the issuing office. |
| 14. description of amendment/modification (Organized by UCF section headings, including solicitation/contract subject matter where feasible.) |
| The purpose of this Contract Change Order (CCO) 33 is to direct/authorize the activities contained in the following pages. Changes to Contract Service Level Agreements are indicated by barmarks in the margin and underlined/struckthrough text. |
| Except as provided herein, all terms and conditions of the document referenced in Item 9A or 10A, as heretofore changed, remains unchanged and in full force and effect. |
| 15A. NAME AND TITLE OF SIGNER (Type or print) | 16A. NAME AND TITLE OF CONTRACTING OFFICER (Type or print) |
| David F. Bruce, Contracts Manager | Michelle Isermann, Contracting Officer |
| 15B. CONTRACTOR/OFFEROR | 15C. DATE SIGNED | 16B. UNITED STATES OF AMERICA | 16C. DATE SIGNED |
|  | Original signed by: David Bruce |  | 10/1/99 | BY | Original signed by: Michelle Isermann |  | 10/1/99```````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````````` |
| (Signature of person authorized to sign) |  | (Signature of Contracting Officer) |  |
| NSN 7540-01-152-8070 PREVIOUS EDITION UNUSABLE | 30-105 JSC MS Word (Aug 95) | STANDARD FORM 30 (Rev. 10-83) Prescribed by GSA FAR (48 CFR) 53.243 |

- The contractor shall reference the Mission Set approved March 3, 1999, by the Space Operation Control Board, in performance of work during FY00.

- Antenna Engineering for Deep Space Network Core Equipment.  The contractor is authorized to perform antenna engineering in all phases of hardware and software development, testing, implementation and installation for core equipment of the DSN.

- The period of performance authorized for this requirement is through December 31, 2008.

- Pursuant to NFAR Supplement 1843.7003, the contractor has provided a NTE cost amount of $7,904,437 for performance through December 31, 2003.  In addition, a NTE cost amount of $10,402,423 was established for performance through December 31, 2008.  It is understood that any cost over and above the “not-to-exceed” cost shall be non-fee-bearing unless they arise from additional NASA requirements in accordance with NASA FAR Supplement 1843.7003.  NOTE: The government does not concur with the magnitude of the contract adjustment represented by the contractor’s NTE cost estimate.

C.  Change CSLA B.2.A Tracking, Data Acquisition, and Command Data Services CSLA as follows:

2.9.A  Data Service Development

2.	Integration and Installation – Ongoing development that will remain with the current development team through completion of the development phase. CSOC shall assist the DSN development team as required and perform integration and installation and M&O for the developed system or facility (e.g., Network Contract Project [NCP], Ka-Band Downlink, etc.)

# Table B.2.A-4.0-B Roles and Responsibilities for the DSN

| FUNCTION | JPL RESPONSIBILITY | CSOC RESPONSIBILITY |
| --- | --- | --- |
| Sustaining and Development Engineering | Develops and sustains DSN core equipment. See note 1 Also, provides core interface documentation and technical engineering assistance to CSOC for non-core equipment | Primarily sustains and develops non-core DSN. See note 2 Also provides engineering assistance to JPL for core equipment and provides access to JPL for core equipment. |

Note 1. Core equipment/subsystems (hardware and software) is defined as the following types: antennas mechanical, antenna control, antenna microwave, transmitters, receivers, frequency and timing, VLBI, radio science, radio and radar astronomy, Block III Maximum-likelihood Convolutional Decoder and Galileo telemetry processing. It also includes all of the equipment at DSS 13 and the equipment that supports the Apple Valley Radio Telescope. Refer to JPL Document , TMOD Subsystem, Configuration Item and Responsibility Definitions for subsystem definitions.  Engineering assistance of core equipment includes but is not limited to the following:

- Requirements generation, design review and assistance, and pre-delivery test support

- Performance of  tasks with OSE in lead role and acquisition of CDE authorization for configuration-controlled equipment changes

- Project engineering and management for large antenna maintenance projects

- Failure/problem trend identification and analysis

- Obsolescence reengineering

- Repairable spares requirements identification

- Ensuring that ground system performance is measured and meets system requirements

Note 2. Noncore equipment/subsystems (hardware and software) includes the following: telemetry subsystem, command subsystem, radiometric subsystem, NOCC real-time subsystem, Network Support Subsystem, Ground Transmission Communications Subsystem, DSCC Facilities, DSN cable/rack subsystem, and software production and control. Refer to JPL Document 820-061, TMOD Subsystem, Configuration Item and Responsibility Definitions for subsystem definitions.

# Required Service:  Antenna Performance

# Expectation

Maintain the antenna performance a specified in DSN/Flight project Interface Design Handbook, document 810-5,, modules Technical Control Instrumentation (TCI) 10(70Meter), TCI 20 (26 meter), TCI30 (High Efficiency and Standard), and TCI 31 (Beam Wave Guide (BWG).

III.  Mission IP Conversion Devices for NISN

- A.  The period of performance authorized for this requirement is through December 31, 2003.

B.  Pursuant to NFAR Supplement 1843.7003, the contractor has provided a NTE cost amount of $3,524,483 for performance through December 31, 2003.  It is understood that any cost over and above the “not-to-exceed” cost shall be non-fee-bearing unless they arise from additional NASA requirements in accordance with NASA FAR Supplement 1843.7003.    NOTE: The government does not concur with the magnitude of the contract adjustment represented by the contractor’s NTE cost estimate.

- Change CSLA B.2.B., Tracking, Data Acquisition, and Command Data Services CSLA as follows:

| NISN Conversion Device Services |
| --- |
| Area | CSOC Responsibility | FTS 2000 Responsibility | Customer Responsibility |
| Portable Telemetry Processors (PTP) Service | Provide agency-wide PTP’s for interface to legacy mission control services; provide standards and specifications for network interface to NISN; procure, install, maintain, manage (including property management), and schedule PTP services and systems; maintain and resolve any conflicts with service metrics; provide user interface and resolution of service problems in conjunction with FTS 2000. | N/A | Order PTP systems as required. |
| Small Conversion Device (SCD) Service | Provide agency-wide SCD’s for interface to legacy mission control services; provide standards and specifications for network interface to NISN; procure, install, maintain, manage (including property management), and schedule SCD services and systems; maintain and resolve any conflicts with service metrics; provide user interface and resolution of service problems in conjunction with FTS 2000. | N/A | Order SCD systems as required. |

III.  Landsat 7 Mission Operations Control (MOC)

- A.  The period of performance for commencement of work cited in CSLA B.1.A is hereby changed from 10/1/99 to 11/1/99.

B.  This is an under threshold change ($100K estimate).