Desire Streetcar Line

New Orleans, Louisiana

(November 2003)

# Description

The New Orleans Regional Transportation Authority (NORTA) is proposing to construct a 2.9-mile extension of its at-grade urban streetcar system along North Rampart Street and St. Claude Avenue just east of downtown New Orleans and parallel to the nearby Mississippi River.  The Desire Streetcar project is intended to provide low-income populations living within the corridor with improved access to employment activities downtown, the French Quarter, and the nearby Medical Center district, and to promote economic re-development in adjacent historic neighborhoods.

Since the project’s last evaluation in November 2002, NORTA has changed the Desire Streetcar Line’s operating plan to extend service an additional 0.7 miles to the Canal Streetcar Line currently under construction.  This improvement eliminates the need to transfer at North Rampart and Canal Streets, thus providing a one-seat ride between the low-income neighborhoods of Treme, Fauborg Marigny, St. Roch, and Bywater and the city’s Riverfront and central business district (CBD).  While NORTA estimates an additional 3,400 project boardings due to visitors accessing the line between Canal Street and the Louis Armstrong Heritage Park on North Rampart Street, the project is estimated to produce only 650 hours of daily travel-time benefits in 2025.  The Desire Streetcar Line provides 24 stops along the alignment, with operating speeds comparable to conventional bus service; consequently, the project would not greatly reduce transit travel times for corridor residents and would generate very short trips for non-residents.

| Summary Description |
| --- |
| Proposed Project: | Streetcar |
|  | 3.6 Miles (2.9 new alignment), 24 Stations |
| Total Capital Cost ($YOE): | $121.2 Million |
| Section 5309 New Starts Share ($YOE): | $68.7 Million (57%) |
| Annual Operating Cost (2025 $YOE): | $7.5 Million |
| Ridership Forecast (2025): | 20,200 Average Weekday Boardings |
|  | 3,700 Daily New Riders |
| Opening Year Ridership Forecast (2006): | 20,100 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium |
| FY 2005 Project Justification Rating: | Low-Medium |
| FY 2005 Overall Project Rating: | Not Recommended |

The overall project rating of Not Recommended is based upon the project’s poor cost effectiveness.  The overall project rating applies to this Annual Report on New Starts and reflects conditions as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process.  As New Starts projects proceed through project development, estimates of cost, benefits, schedules and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

##### Status

The Desire Streetcar project was approved into preliminary engineering in February 2001.  Project costs have increased by 20 percent since then, due primarily to the acquisition of additional vehicles to interline with the Canal Streetcar service and the inclusion of finance charges in the capital cost estimate.  At the same time, modest alignment changes have resulted in some cost savings.  NORTA and the Norfolk Southern Railroad have not yet reached agreement on how to accommodate both freight and streetcar service at the Press Street grade crossing in the eastern portion of the corridor.  Because the surrounding community has rejected above- or below-grade alternatives at this crossing, any failure to reach such an agreement would significantly hamper NORTA’s ability to move forward with the project.

The project is anticipated to receive a NEPA Record of Decision in spring 2004.  Through FY 2003, Congress has appropriated $7.16 million in Section 5309 New Starts funding for this project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated when it is ready to advance to final design and for next year’s Annual Report on New Starts.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Low-Medium |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (minutes) | New Start vs. Baseline 4,430 207 1.24 |
| Environmental Benefits Rating: Medium |
| Criteria Pollutant Reduced (tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline 9 3 1 2 [1,263] [21,795] |
| Cost Effectiveness Rating: Low |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline $55.48 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.73 | New Start $0.76 |

[ ] indicate an increase in emissions.

# Project Justification

Rating:  Low-Medium

The Low-Medium project justification rating balances the generally transit supportive land use in the corridor with the project’s poor cost effectiveness.   FTA notes that unless NORTA improves the cost effectiveness of the Desire Streetcar Line, its ability to advance into final design could be jeopardized.  FTA intends to work with NORTA to examine strategies to improve the project’s cost effectiveness.

Based upon 2000 census data, there are 4,958 low-income households within ½ mile of the station areas, which are 32 percent of the 15,469 households within ½ mile of the station areas.  There are 106,287 employees within ½ mile of the station areas.  The incremental cost per incremental trip for the Desire Streetcar Line is $9.61.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  Medium

The Medium land use rating reflects moderate existing densities and the pedestrian orientation of  the corridor; the adoption of a transit-supportive comprehensive land use plan for the city in 1999; and the modest amount of redevelopment expected in the corridor.

Existing Conditions:  The Desire Streetcar corridor serves the New Orleans CBD and adjacent historic residential neighborhoods.  The CBD contains a high-density mix of employment, hotel, retail, and tourist destinations, with a total of 96,000 jobs.  Outside the CBD, the corridor serves a mix of neighborhood commercial uses surrounded by residential areas.  Population densities are relatively high, averaging 7,700 persons per square mile.  The entire corridor is laid out on a walkable street grid system, although some areas suffer from blight and a general lack of landscaping and urban design elements.  Parking supply in the CBD is fairly restrictive, and most parking in the residential neighborhoods is on-street.

Future Plans, Policies, and Performance:  The New Orleans Land Use Plan, adopted in 1999, addresses the primary issues faced by the city including the need to stabilize population and spur re-investment and redevelopment.  It has led to a complete overhaul of the city’s zoning code.  The current draft of this code, pending adoption in fall 2003, includes neighborhood mixed-use categories applicable to much of the Desire corridor, which would assist in preserving and enhancing the existing desirable elements of the corridor.  Other proposed changes to the zoning code would streamline the development process.  The city’s design review authority for large projects and conditional-use projects is an existing tool for ensuring that major new development is transit-supportive; the city has demonstrated its use of this authority.  Much of the corridor is eligible for city and State economic development incentives, including tax exemptions or credits for construction, rehabilitation, and job creation.   While such incentives exist, regionally-adopted land use forecasts indicate a decrease in corridor employment and only a modest increase in population.

The city’s planning process and its land use plan have also greatly improved public and neighborhood participation.  There is evidence of increases in property values and reinvestment in buildings along Canal Street, where a streetcar line is currently under construction.  While net growth forecast for the region in the near future is minimal, a regional growth management outreach project is leading to the development of parish comprehensive plans.

#### Local Financial Commitment

Rating:  Medium

The Medium rating for local financial commitment was determined by the strong commitment of funds to the project, tempered by the use of somewhat optimistic assumptions in the operating financial plan.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 43%

Rating:  Medium

Just under 57 percent of funding for the Desire Streetcar Line project would come from Section 5309 New Starts funds, with the balance coming from NORTA dedicated tax revenues.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $68.7 | 56.7 % |
| Local: Regional Transit Authority | $52.5 | 43.3 % |
| Total: | $121.2 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

## Rating:  Medium-High

The capital plan is rated Medium-High based on NORTA’s adequate financial capacity to implement a modest streetcar project and its strong commitment of funds.

Agency Capital Financial Condition: The capital financial condition of the agency is stable.  NORTA’s bus fleet average age is 6.2 years, which is just below the national average.  NORTA received a Baa3 rating from Moody’s for a lease purchase agreement.

### Capital Cost Estimate and Contingencies: The capital cost for the Desire Streetcar project increased from last year’s cost estimate, and now includes $7.1 million in finance charges.  NORTA’s capital cost estimate and 13.5 percent contingency estimate are both reasonable for this type of project at this stage of development.  The agency demonstrates the financial capacity to absorb some cost increases.

Existing and Committed Funding: The non-New Starts funding share consists of NORTA dedicated taxes, which are currently being collected and are considered committed.  This revenue source is projected to cover the 43 percent of Desire Streetcar capital costs not covered by proposed New Starts funding.

New and Proposed Funding Sources: There are no new or uncommitted funding sources.

# Stability and Reliability of Operating Finance Plan

Rating:  Medium

The Medium operating plan rating reflects the high level of commitment of funding sources and NORTA’s overall adequate financial operating capacity, tempered by the use of somewhat optimistic assumptions in the financial plan with regards to operating costs and fare increases.

Agency Operating Financial Condition:  The operating condition of NORTA is fair.  The ratio of current assets to current liabilities according to the most recent audited financial statement submitted by NORTA is 1.2, which is considered adequate.   Historical data shows minor service cutbacks in recent years.

Operating Cost Estimates and Contingencies:  NORTA’s rail operating cost model considers revenue car miles, revenue train hours, and peak rail cars.  Streetcar and systemwide operating costs are projected to increase at levels slightly lower than what has been experienced historically.  Bus and rail fares are assumed to grow at the rate of inflation, with adjustments occurring every two years beginning in 2004.  The farebox recovery ratio for the NORTA system during the first full year of the Desire Streetcar operation (FY 2007) is forecast at 36.7 percent and remains fairly stable throughout the 30-year time period.  According to the financial plan, NORTA’s cash balances are projected to cover a minimum of three months of operating expenses.

Existing and Committed Funding: Committed sources of operating and maintenance funding include dedicated tax revenues, interest on NORTA’s capital reserve, passenger revenues from bus and rail, and other transit revenues such as advertising revenue and State transit subsidies. All of these funding sources are existing and committed. Committed operating revenues account for 91 percent of NORTA system operating costs.

New and Proposed Funding Sources: Section 5307 Urbanized Formula funds used for preventative maintenance are considered planned and account for nine percent of NORTA operating costs.

MAP