# Regulatory Evaluation for the New Starts NPRM

FTA has determined that this is a significant rule under E.O. 12866 because it will affect transfers (i.e., grant payments) of more than $100 million annually.  This preliminary regulatory evaluation is undertaken to analyze the effects of proposed changes to the New Starts program on program implementation, transit capital expenditures, and the allocation of funds by transit agency size.  The proposed rule will result in a reallocation of $100 million or more from the New Starts program to the Small Starts program.  This change may alter the pattern or timing of major capital investment expenditures, with a possible change in costs and/or benefits to individual transit agencies and their stakeholders.  However, the effect of the Small Starts set-aside is primarily a transfer between governmental entities – neither a cost nor a benefit.  Each significant change proposed in the regulation will be examined with regard to its likely effect, and a determination will be made as to whether the effect can be quantified with available information or with information that may be provided by commenters to the rule.  Several questions will be raised in this analysis where additional data may help FTA to quantify some benefit or cost of the regulation.  In the absence of this data, FTA will discuss the costs and or benefits in a qualitative manner in the next rulemaking action for this program.

The proposed rule is not intended to address a market failure, rather it is intended to both make the regulation consistent with the recent changes to 49 U.S.C. § 5309 and address a problem with the way projects are currently evaluated.  Under the existing regulation, all non-exempt New Starts projects are evaulated using the same process without regard to the size of the investment.  This results in a more rigorous evaluation of smaller projects than is needed given the size of the Federal investment.  Thus, this proposed rule would vary the level of evaluation based on the size of the project and the size of the Federal investment based on the changes recently made to 49 U.S.C. § 5309.

## 1. Small Starts

The single largest change in the New Starts program is the creation in SAFETEA-LU of the Small Starts program to which FTA has added the Very Small Starts designation.  Projects with a total budget of less than $250 million that seek less than $75 million in Section 5309 Capital Investment funds are eligible to compete for Small Starts funding.  Certain projects that are less than $50 million in total cost and less than $3 million per mile of guideway may qualify for funding through a proposed program category known as Very Small Starts.  In FY 2008, $100 million of the New Starts program is requested in the President’s budget for Small Starts projects, and four projects were recommended to receive funding under this program.  Three of the recommended projects are Very Small Starts.  In FY 2009 and beyond it is expected that $200 million will be set aside annually for Small Starts projects.  Over the first ten years of the Small Starts program, therefore, the cumulative impact of the set-aside will likely be $1.9 Billion, with a Net Present Value (NPV) of $1.311 Billion using a discount rate of 7 percent.  This effect is difficult to characterize in terms of cost or benefit, as it simply represents a “transfer of a transfer” from one governmental entity to another, but the magnitude of this transfer is not easily quantified, as discussed below.

The President’s Budget for FY 2008 capital investment grant program (Section 5309) apportionment proposes $1.399 Billion.  Of this amount, $100 million was set aside for the Small Starts program.  The intent behind the set-aside was to provide a separate discretionary allocation of funding for smaller projects – meritorious projects that might not otherwise compete on an equal basis with much larger transit capital investments.

Presumably, the smaller projects would be proposed by smaller transit systems.  In that context, the set-aside would represent a transfer from larger transit systems (and their urbanized areas) to smaller transit systems.  In fact, the projects recommended for funding are in Los Angeles, California; Springfield, Oregon; Kansas City, Missouri; and King County, Washington.  Two of the four recommended recipients are very large transit agencies serving major metropolitan areas that have benefited from New Starts previously.  Thus, it cannot be said with certainty that the set-aside for Small Starts will in all cases result in a transfer from one size or type of FTA grantee to another.

The Small Starts program may result in a different mix of transit investment than the experience to date.  Over the past 20 years, the majority of fixed guideway projects funded under the New Starts program have been rail projects.  The four projects recommended for Small Starts funding in FY 2008 are Bus Rapid Transit (BRT).  This represents the largest expenditure for projects other than rail in a single year.  Whether this New Starts expenditure level of Section 5309 Capital Investment funds for bus projects will continue into the future cannot be determined at this stage, as start-up light rail or streetcar projects may qualify under the Small Starts program as well.  If this expenditure level continued over time, it would be necessary to determine how much of the new Section 5309 Capital Investment expenditure in BRT projects was substituting for bus capital expenditures that would have occurred under the discretionary bus and bus related grant or the urbanized area formula grant programs.

## 2. Streamlined Process

Under the New Starts program, a project is approved by FTA to proceed from alternatives analysis to preliminary engineering, then to final design and construction, and finally to a Full Funding Grant Agreement.  The Small Starts program is intended to advance projects into project development through a streamlined evaluation process resulting in a Project Construction Grant Agreement (PCGA).  This allows these relatively smaller projects to apply for funding through a simpler and quicker project development process, hopefully lowering related costs as well.  In this way the rigor of the evaluation process will better match the size of the project and the size of the Section 5309 Capital Investment.  The Very Small Starts category proposed by this rule would extend this principle further.  This attempt to match the evaluation process with the size of the investment is expected to result in a more efficient allocation of Section 5309 Capital Investment funds.

The Small Starts program remains in its early stages, however, so FTA has no information on which to base an estimate of time savings from the streamlined process.  FTA would be interested in receiving comment on how long a fixed guideway transit project – including BRT – takes to complete alternatives analysis, and what portion of time this represents in the entire project planning and development process.  It would also be helpful to receive comments on the time and expense required to complete financial plans for a Small Start compared with a New Start.

FTA is interested in receiving comment on how to estimate the project cost-savings and effects on the transportation system user benefits from completing the project development phase more expeditiously.

## 3. Economic Development

SAFETEA-LU places increased emphasis on the economic development impacts of a transit investment as an evaluation factor for New Starts.  Determining how this increased emphasis may affect project justification ratings depends upon the measure that is used to estimate economic development impact.  FTA has requested information on what metrics should be used to measure economic development effects.  FTA is interested in receiving comments on the economic development effects of New Starts investments that are not accounted for by the existing factors used to assess the land use criterion – that is, additional development that is expected in close proximity to the proposed transit project at higher density or greater mix of uses than would be expected without the transit project. This additional development would be a benefit directly related to the project.

## 4. Earlier Cost Estimation

The NPRM proposes an earlier establishment of the project baseline cost estimate, and resulting financial plan.  The proposal is for the Section 5309 Capital Investment dollar amount of total project costs to be fixed as a condition for completion of preliminary engineering.  Early completion of the baseline cost estimate and financial plan may foster significant project delivery and management benefits, not least of which may be to facilitate the use of design-build procurement for project delivery.  FTA is interested in public comment on the potential benefits of early development of the baseline cost estimate and Section 5309 Capital Investment share, and the likelihood of an increase in the use of design-build procurement as a result.

FTA considered three approaches to changing the timing of the established baseline cost estimate from the status quo, two of which were considered the most viable from a project development process.  One was to require the establishment of the baseline cost as proposed here - a condition for entry into Final Design.  The other approach was to allow the project cost to be set by the contract award to the primary construction firm, or the execution of a Design/Build or similar turnkey contract.

The second option would have been only slightly different from the status quo, as it would have resulted in significant project cost negotiations taking place after preliminary engineering, as this is the soonest that awards for construction can take place under current law.  The reason for seeking the change in timing is to increase financial and project certainty.  Once the project cost and Federal contribution are set, subsequent project design and construction can be adjusted to the baseline cost estimate.  Setting the baseline cost estimate as a result of construction contract awards would in all likelihood increase uncertainty, rather than lessen it.

The same holds true for a turnkey contract award.  Since only a limited amount of project design can take place prior to completion of Preliminary Engineering, a fixed-price turnkey contract would be highly uncertain for the contractor – a significant financial risk.  This would likely force the turnkey contractor to enhance the fixed price of the contract (the baseline cost), thus putting the project at a disadvantage vis-à-vis other projects competing for New Starts funds.

The option selected for this NPRM provides both the project sponsor and the potential contractor with certainty at a critical time in the project development process.  It establishes the baseline cost when the project is ready to proceed into Final Design and Construction, which is also the appropriate time for the project sponsor to publish its Requests for Bids.  It sets a baseline against which subsequent project changes can be assessed, but at a time when it is still possible to adjust project scope or introduce value engineering measures with minimal project disruption.  If cost increases or unforeseen conditions force such changes once construction has begun, the change orders themselves add further to the cost, and ultimately they may cause a change in the FFGA scope which must be negotiated with FTA and for which notice must be give to the Congress.

## 5. Congestion Relief

Relief of congestion is a top priority of the Department of Transportation, as reflected in its recently announced Congestion Initiative.  The proposals made in this Notice include several features which are designed to assure that Major Investment projects contribute to reducing congestion.  For example, as noted below, FTA intends to take account of, as a part of its review of “other factors,” the degree to which a project is supported by an effective congestion relief strategy including variable pricing.

FTA proposes to continue to include highway user transportation benefits, such as travel time savings from reduced demand on the highway system, as part of its measure of transportation system user benefits used to calculate mobility improvements and cost-effectiveness.  However, while this factor has been included in the definition of user benefits for some time, as described above in response to Question 10 under New Starts, reliable estimation of these benefits has been problematic.  FTA intends to continue to work closely with the Federal Highway Administration to address the improvements needed in travel models to assure that reliable estimates can be developed and included in the measurement of transportation system user benefits.