PRE-CONSTRUCTION CONFERENCE SUBJECTS

| DATE: |  |
| --- | --- |
| PARK: |  |
| PROJECT: |  |
| CONTRACT NO.: |  |
| PMIS NO.: |  |

# ROLES & RESPONSIBILITIES

# A.	CONTRACTING OFFICER’S LINE OF AUTHORITY:

Only the CO may approve changes to the contract drawings or the specifications, issue Change Orders or enter into supplemental agreements, make adjustments in the contract price and/or time for completion, issue orders to suspend or resume work, issue notices to proceed or notices of final acceptance, make decisions under the Disputes or Differing Site Conditions clauses, issue cure notices and/or terminate contracts for default or convenience, and approve final payment.

The working relationship and responsibilities of the Contracting Officer (CO), Contracting Officer’s Authorized Representative (COR), Construction Management Representative (CMR), Contractor, Contractor Representative, AE Consultants and Park Superintendent are outlined below.

- The Contractor has been or will be notified in writing by the CO of the name and responsibilities of the COR.

- The Contractor will consult with and receive instructions from the COR only as designated in writing by the CO.

- On projects where AE consultants provide construction review, the contractor will not contact these AE consultants directly unless authorized to do so, in writing, by the COR.  Should the AE be requested to furnish any information regarding this project, they will refer all such requests to the COR.

Key personnel for this project:

| Contracting Officer: |  | NPS-DSC-CS |
| --- | --- | --- |
| E-mail: |  |  |
| Telephone: |  |  |
| Fax: |  |  |
| Contract Specialist: |  | NPS-DSC-CS |
| E-mail |  |  |
| Telephone: |  |  |
| Fax: |  |  |
| Contracting Officer’s Representative: |  | NPS-DSC-DC |
| E-mail |  |  |
| Telephone: |  |  |
| Fax: |  |  |
| Project Manager: |  | NPS-DSC-DC |
| E-mail |  |  |
| Telephone: |  |  |
| Fax: |  |  |
| CM Representative: |  | Company Name |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Park Point of Contact: |  | Park Name |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Contractor Point of Contact: |  | President |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Contractor Point of Contact: |  | Project Executive |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Contractor Point of Contact: |  | Project Manager |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Contractor Point of Contact: |  | Site Project Manager |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |
| Contractor Point of Contact: |  | Site Superintendent |
| E-mail |  |  |
| Telephone: |  |  |
| Mobile: |  |  |
| Fax: |  |  |

THE PARK

# A.	PARK SERVICE RULES AND REGULATIONS:

The Contractor shall conduct his operations in conformance with the rules and regulations promulgated by the Secretary of the Interior for the National Park Service (NPS).  ____(Contractor’s Name)_______________ must also conform to appropriate regulations as the park superintendent may require including but not limited to the following:

Discuss with the park superintendent before the pre-construction conference their requirements and who should lead the discussion for the park. Edit accordingly.

Include medical emergency processes, availability of emergency numbers, contacts, etc.

Information on park permits, burning construction waste, rules of the road, alcohol use, housekeeping, firearms, pets, natural and cultural resource concerns.

Include bridge, access road and site constraints.

Questions and public relations.

THE CONTRACT

# DOCUMENTS REQUIRED UNDER CONTRACT:

In our letter scheduling this conference, it was stated that the following documents were required to be submitted prior to scheduling this meeting.  Documents that are unacceptable at this time are:

| Discuss only the items that are unacceptable at this time. Describe the deficiencies and obtain a resubmittal date from the contractor. Refer to Division 1 Specifications and be prepared to explain contract requirements and consequences of non-conformance. |
| --- |
| 1. | Letter Designating Contractor Project Superintendent |  |
| 2. | Construction Progress Schedule |  |
| 3. | Schedule of Values |  |
| 4. | Accident Prevention Plan |  |
| 5. | List of Subcontractors |  |
| 6. | Written Statement from Each Subcontractor Certifying Compliance with Labor Standards Clauses |  |
| 7. | Satisfactory Evidence Liability Insurance Coverage and Workman’s Comp |  |
| 8. | Storm Water Pollution Prevention Plan |  |
| 9. | Waste and Recycling Plan (If Required) |  |
| 10. | Quality Control Plan |  |
| 11. | Others (LEED Requirements, etc.) |  |

# B.	SUBCONTRACTORS:

# The Contractor, through his on-site superintendent, will be responsible for the control and coordination of the work performed by his or her subcontractors.  Instructions to subcontractors regarding the work being done will be given to them through the Contractor's on-site superintendent only. Therefore, the presence of the Contractor's on-site superintendent is required on the job site during all working hours. The Prime Contractor will perform the specified percentage of work according to the requirement set forth in the contract clause FAR Section I., 52.236-01, PERFORMANCE OF WORK BY THE CONTRACTOR. (For 8(a) contracts refer to FAR Section I, 52.219-14, LIMITATIONS ON SUBCONTRACTING.)

# C.	LABOR LAW APPLICATION:

1.	Minimum Wage Rates: This contract is subject to the provisions of the Davis-Bacon Act. The minimum hourly rates and fringe benefits (or cash equivalents) contained in the wage determination section of the contract are to be paid to the laborers and mechanics performing on-site work specified in the contract not less than once a week.

2.	Posting of Minimum Wage Rate: Contract Minimum Wage Rates shall be posted at the site of the work in a place conspicuous to employees working on the project.

3.	Unlisted Classification: If the labor classification of a person employed is not listed in the wage rate schedule, procedures are outlined in the labor standards clauses of the contract for determining the correct wage rate.  A Standard Form 1444, Request For Authorization Of Additional Classification And Rate must be completed for each unlisted classification and submitted to the CO for processing. (Handout #1).

4.	Overtime:  According to the Labor Standards clauses of the contract.

5.	Apprentices:  Refer to labor standards clauses. The apprentice program must be an approved Federal or State approved program.

6.	Nondiscrimination in Employment: Refer to the applicable clause of the contract. The importance of compliance with affirmative action and equal employment opportunity requirements cannot be overemphasized.

7.	Employee Interviews: Construction Management Representative (CMR)/COR will conduct interviews periodically with the Contractor's employees on the job, collecting information necessary to ensure compliance with labor standards clauses as required by the Federal Acquisition Regulations (FAR). At least one interview will be conducted for each trade employed by the Prime Contractor, and for at least one employee of each Subcontractor.  The Construction Management Representative (CMR)/COR will complete a Standard Form 1445, Labor Standards Interview form for each employee interviewed. Completed SF Forms 1445 will be submitted to the CO. (Handout #2).

8.	Physical Inclusions:  The labor standards clauses of the Prime Contract must be physically included as a part of each subcontract.  The Contractor must provide a Standard Form 1413, Statement and Acknowledgement from each Subcontractor attesting to such inclusions.  Subcontractors cannot begin work on site until the form has been submitted.  (Handout #3).

D.	MODIFICATIONS:

The contract clauses reserve the right of the CO to make contract modifications.  Processing a proposed modification with a minimum of delay is essential.  The COR will furnish the Contractor with the details of the proposed modification including revised plans and specifications if necessary. If any monetary adjustment and/or additional contract time is involved, a detailed cost proposal will be required to be submitted within a specified period, usually not to exceed ten (10) days.

To permit the CO to decide quickly whether a proposal is acceptable, it is essential that any proposal comply with the following basic requirements:

1.	The proposals must be in detail, itemizing material, equipment, labor, overhead, profit, and bond markup.  Each item must be listed at its estimated cost to the Contractor.  Labor must be itemized by craft and the hourly rate paid.  Labor burden percentages will be established at the time the first modification is negotiated. The Corps of Engineers equipment rates will be used for all modifications.

2.	If a modification includes the deletion of work from the contract, the Contractor will be required separately to justify all costs for work performed on the deleted item (if any) and any cancellation costs for materials ordered but not used in the work.

3.	All contract time extensions must be justified and supported in detail in the proposal.

# 4.	No modification work will be started until the CO has issued an approved modification or signed written directions.

# E.	PAYMENTS TO THE CONTRACTOR:

As a general policy the National Park Service makes progress payments monthly as the work proceeds.  At a convenient time each month the Contractor will discuss the work progress with the Construction Management Representative (CMR)/COR and submit an agreed to payment application to the CO.  Payments for materials delivered to the site or off the site may be made as covered in the terms of the contract. If the Contractor does not receive payment within the contract specified time he should request that action be taken to determine the status of the payment.

# The cutoff date for processing payments will be the __(insert date)__ of every month.

# Progress payments may be affected for the following reasons:

1.	No payments will be made for defective and/or rejected work that is not corrected.  Payment will also not be made for any work that is built upon rejected work.

2.	Payroll submissions are not kept up-to-date and discrepancies in payrolls are not promptly corrected or reconciled. See item F below.

3.	Progress payments may be reduced if as-constructed drawings are not maintained and up-to-date. The A/E Project Inspector, upon submittal of the progress payment, will verify the status of the drawings.

4.	Payment will not be made for work completed without approved submittals and/or satisfactory test results.

# 5.	Payment will not be made unless all CQC Reports (Daily, Test, Accessibility Inspection) are properly completed, up-to-date and furnished to the CO. Accessibility Inspections must be conducted in a timely manner.

# 6. 	If the Contractor requests payment for bond or permits, he must provide evidence of payment to the surety company.

# F.	PAYROLL REPORTS:

The Prime Contractor and all his Subcontractors are to furnish to the COR one copy of all payrolls covering payments to laborers and mechanics for on-site work within seven days after the regular payment date of each weekly payroll. Payrolls may be submitted on a Department of Labor Form WH-347. (Handout #4). Payrolls shall also be submitted with a signed statement that Federal Labor Standards requirements have been complied with. This may be done by completing the "Statement of Compliance," on the reverse side of WH-347.  Only one copy of each payroll and completed “Statement of Compliance” is required.  Failure to furnish payrolls in a timely manner may result in progress payments being delayed or partially withheld.

Payrolls should be prepared as follows:

1.	Number payrolls consecutively.

2.	Date each payroll (on final payroll, insert "Final" after a date).

3.	Show the contract and package number; give a brief description of work and name and location of the project.

4.	The Prime Contractor's payrolls need to show only its name.  Subcontractor's payroll should show both his and the Prime Contractor's names.  Sub-subcontractor payrolls should show all three names, etc.

5.	Show the correct name for each employee (show address and social security number on a one-time basis).

6.	Insert employees’ labor classification exactly as shown in the wage determination.  If an apprentice is employed, show apprenticeship period and state that the apprentice is registered.  Before employment of an apprentice, evidence of registration must be furnished.

7.	In cases where an employee works in more than one classification, show the exact number of hours worked and the exact rate paid for each classification.  However, at the option of the Contractor, the employee may be paid the highest of the rates for the period during which different classifications of work were performed by the employee, thus eliminating the need for a breakdown.

8.	The exact number of straight time hours worked and exact number of overtime hours worked must be properly broken down.

9.	Indicate whether or not fringe benefits are paid to the employee or to a fund.

10. Compute total earnings based on the straight time rate for straight time hours worked and on the overtime rate for overtime hours worked.  Include fringe benefits at a straight time rate for each hour worked straight time and overtime.

11. Show total earnings.

12. Show the exact amount for FICA and withholding tax deductions.

13. If other deductions are made, they must be authorized and carefully itemized.

14. If deductions are made which require approval by the Secretary of Labor, a letter of approval from the Secretary must accompany an initial payroll on which such deductions are shown.

15. A statement that Federal Labor Standards requirements have been complied with must accompany each payroll submission.

16. If fringe benefits are paid to a union or a fund, a statement as to their distribution must accompany each payroll submission.  If fringe benefits are paid in cash to the employee, this must be shown.

17. Incorrect or improperly prepared payrolls are not returned. The Contractor will be notified of errors and required to furnish supplemental payrolls correcting deficiencies. Supplemental payrolls must have consecutive letter suffixes, beginning with “A,” added to the original number.

G.	CONTRACT TIME:

The time for completion of the work of this project is ??? consecutive calendar days from the Notice to Proceed date.

# LIQUIDATED DAMAGES:

Liquidated damages will be assessed according to the clause of the contract entitled “Liquidated Damages – Construction” FAR 52.211-12.

I.   DISPLAY OF HOTLINE POSTERS

FAR Clause 52.203-14 Display of Hotline Posters applies to all contracts in excess of $3,000,000.  Downloadable hotline posters as well as instructions for obtaining a hard copy poster are available at http://www.doioig/gov/hotline.

J.	NOTICE TO PROCEED

The Notice to Proceed date is hereby mutually agreed upon and established to be on ____________________________________________.

TECHNICAL ISSUES

# CORRESPONDENCE-GENERAL PROCEDURE:

The Contractor will address all correspondence to the Contracting Officer, but mail items to the Construction Management Representative (CMR)

Address all correspondence to:                                 Mail all correspondence to:

| (Insert Name), Contracting Officer | (Insert Company Name) |
| --- | --- |
| National Park Service | CM Representative’s Name |
| 12795 W. Alameda Parkway | Street Address |
| Post Office Box 25287 | Post Office Box |
| Denver, CO 80225-0287 | City, State Zip Code |

Prior to start of on-site construction phase of this contract, mail all correspondence to:

| Attn: (Insert Name) | Contracting Officer’s Representative |
| --- | --- |
| National Park Service |  |
| 12795 W. Alameda Parkway |  |
| Post Office Box 25287 |  |
| Denver, CO 80225-0287 |  |

Not more than a single subject will be dealt with in any letter. All correspondence will include the name of the park, project title, subject (such as request for proposal number), modification number, contract number, and package number. The CO or designated COR will reply to correspondence from the Prime Contractor only.

| CONTRACTOR’S ADDRESS |  |
| --- | --- |
| Contractor Name |  |
| Attn: |  |
| Street Address |  |
| City, State Zip Code |  |
| E-mail: |  |
| Telephone: |  |
| Mobile: |  |
| Fax: |  |

All oral instructions or rulings given by the CO or the COR to the Contractor will be confirmed in writing.  Similarly, for his or her own protection, the Contractor should confirm in writing any oral communications received from the COR concerning the contract work.

# B.	ACCEPTANCE/REJECTION OF WORK:

The Contractor will monitor all operations to ensure compliance with all of the requirements of the contract documents.  In instances of non-compliance, the COR will inform the Contractor, in writing, of the deficiencies and the Contractor will correct the deficiencies as soon as possible and before proceeding with any more work associated with the deficiency.

# C.	CONSTRUCTION MEETINGS:

Construction meetings will be held weekly with the Prime Contractor and his major Subcontractors to review the upcoming scheduled week's work, the status of all the required shop drawings, and to help resolve any existing or potential construction problems. (For this project, construction meetings will be held every _______(Insert Day of the Week and Time__________ in the Construction Management Representative’s office see – Handout #5).

# D.	SUBMITTALS (Shop Drawings, Samples, Manufacturer’s Data, Reports, etc.):

# CM-16 Form, Transmittal – National Park Service will be used to transmit all Submittals except those required by Division 1. Transmittals and shop drawings will be numbered consecutively for the life of the contract.  Re-submittals of the same item will have consecutive letter suffixes, beginning with "A,” added to the original number.  It is important that shop drawings, samples, lists and descriptive data be transmitted as early as possible to the Construction Management Representative (CMR)/COR to allow time for their required review and approval.  To speed up this process, the Contractor must ensure that the submittal is clearly marked, as described below, and the transmittal form properly and completely filled out.

Shop Drawings: Four (4) copies of all shop drawings are required, with a signed copy of the CM-16 on each. One signed original of the CM-16 with comments and shop drawing will be returned to the Contractor. The Contractor will reproduce additional copies for his or her own use.  Should the shop drawing be disapproved, the Contractor will make the necessary corrections on the returned copy and resubmit.

Manufacturer's Data: Four (4) copies of all manufacturers’ catalog cut sheets are required. The original signed transmittal Form CM-16 and a copy of the marked up data will be returned to Contractor.  The Contractor will reproduce additional copies for his or her own use.  Should the cut sheet be disapproved, the Contractor will make the necessary corrections and resubmit.

The Government will supply a rubber stamp with the specified project information.  The Contractor shall place the stamp on every sheet of all submittals.  He shall also stamp each submittal item certifying that he has reviewed the submittal.  The identification stamp will be placed in the lower right-hand corner of all submittals that have pertinent information.

The submittal is generally in one of three forms:

1.	Shop Drawings:  Include the following information with each copy of shop drawings:

a.	Date

b.  	Date of revisions (when applicable)

c.  	Contractor’s certification that shop drawing has been checked for compliance with contract documents.

d.  	Details of fabrication, assembly and erection including connections and engagement to contiguous work.

e.  	Materials used.

f.  	All required dimensions.

- Cut Sheets (Manufacturers’ Data): Submit only pertinent pages; mark each copy of standard printed data to identify specific products proposed for use.

- Samples:  Samples shall be large enough to illustrate clearly the functional characteristics and full range of color, texture, or pattern.

All submittals are to be referenced to the section and paragraph of the specification to which they pertain. If there is more than one structure in the project, state the structure in which the proposed material/component is to be installed. For each item proposed as an “approved equal”, submit supporting data.  A request for approval of an equal should be clearly noted in the Comments section of the CM-16.  This indicates that the Contractor has investigated the proposed item and determined that it is equal or superior in all aspects to that specified. Any work done or orders for materials or services placed before approval shall be at the Contractor’s own risk.

# E.	NPS FINAL ACCESSIBILITY:

# The NPS Accessibility Inspector will conduct a Final Accessibility Inspection for compliance with the requirements of ABAAS. All deficiencies will be added to the Final Punch List.

# F.	PROJECT RECORD DRAWINGS AND OPERATION AND MAINTENANCE MANUALS:

In accordance with the applicable requirements of the Contract Documents directing the work of this project requires the Contractor is to prepare and maintain a set of project record drawings marked-up to show any changes or modifications.  The project record drawings shall be kept current and shall be made available for inspection by the Construction Management Representative (CMR) at the time of the Contractor's monthly payment request.  The project record drawings shall be transmitted to the COR at the completion of construction as part of the closeout submittals. The Contractor shall also be required to prepare and furnish operation and maintenance data manuals for the materials and equipment furnished on the project.  The required operation and maintenance data may include, in addition to the manufacturer's standard printed operation and maintenance documentation, custom-written operation and maintenance descriptions, filled out equipment data sheets, final material and equipment lists and schedules, vendor-generated as-built drawings, test reports, and a subcontractor list.  The Contractor shall submit completed operation and maintenance data before requesting a final inspection.  If the data is not substantially complete, the final inspection may be delayed.

# G.	SATURDAYS, SUNDAYS, FEDERAL HOLIDAYS AND NIGHT WORK:

Work on Saturdays, Sundays, federal holidays, or at night may be performed only with prior consent of the CO with concurrence by the park.  A 48-hour advance written request will be submitted to the CO for approval in accordance with the clauses of the contract.

# H.	REFERENCE MATERIALS:

The Contractor will have appropriate reference materials on-site for review as required by the Contract (e.g., UBC, ACI, NEC, etc.).

I.	VALUE ENGINEERING (Not applicable to Design-Build Contracts)

This contract is subject to value engineering changes as set forth in the contract clause entitled, “Value Engineering – Construction” FAR 52.248.3.

JOBSITE TOUR

All attendees of the pre-construction conference will be taken on a tour of the jobsite. Contractor material storage areas and locations for the Construction Management Representative (CMR)/CO’s field office and other structures required may be discussed and designated during the jobsite tour.

HANDOUTS:

All attendees of the pre-construction were provided copies of the following Handouts:

| Handout # | 1 | SF Form 1444, Request For Authorization Of Additional Classification And Rate |
| --- | --- | --- |
| Handout # | 2 | SF Form 1445, Labor Standards Interview |
| Handout # | 3 | SF Form 1413, Statement And Acknowledgement |
| Handout # | 4 | DOL Form WH-347, Payroll |
| Handout # | 5 | Weekly Progress Meeting Agenda |