## Change Request Number: 03-22	Date Received:  11/26/02

Title:  Contract Administration

# Name: Aileen Stafford

Routing Symbol: ASU-110

Phone: X79674

Policy OR Guidance: Guidance

Summary of Change: Revised Contract Files information.  Add an Appendix 9.

Reason for Change: In response to GAO/OIG Audit

Development, Review, and/or Concurrence: Reviewed by ASU-110 & ASU-300

Target Audience: All Contract Personnel

Potential Links within FAST for the Change: N/A

#### Attachments: Language of change

### Briefing Planned: No

|  | Issue Date (revision): April 2003 (rev 6) |  |
| --- | --- | --- |
| Section | Topics in the Section | Page |
| A | Contract Administration |  |
| 1 | Contract Management (Revised 10/2002) | 1 |
| 2 | Basic Responsibility for Contract Administration | 1 |
| 3 | Assignment of Contract Administration (Revised 10/2002) | 2 |
| 4 | Communication with Vendors | 3 |
| 5 | Use of Government Excess Equipment | 4 |
| 6 | Contract Modifications and Changes | 4 |
| 7 | Suspension and Stop-work Orders | 5 |
| 8 | Novation and Change-of-Name Agreements | 6 |
| 9 | Conversion of FAR Contracts To AMS | 11 |
| 10 | Contract Files (Revised 01/2003) | 11 |
| 11 | Contract Closeout (Revised 10/2002) | 12 |
| B | Clauses | 17 |
| C | Forms | 17 |
| D | Appendices (Revised 01/2003) | 17 |

A.	CONTRACT ADMINISTRATION

1.	Contract Management (Revised 10/2002)

a.	Contracts should be managed to insure that FAA receives a specific product or service in a timely manner.  In certain circumstances, a modification of the contractual requirements, with or without consideration from the contractor, may be in the best interest of FAA.  If such a situation arises, the Contracting Officer should document the circumstances.  If the Contracting Officer intends to substantially alter the obligations of the parties without consideration, the Contracting Officer should obtain the concurrence of legal counsel and the Chief of the Contracting Office (COCO) prior to execution and document the files.

b.	The Appendix includes sample memoranda, letters, agreements, and checklists that may be used to perform the contract administration actions described in this section.  The Contracting Officer may adapt the samples to the needs of the specific situation. Use of Appendix Sample 9, Checklist for Contract Files is mandatory.  This will aid the transfer of contracts between contracting officers and contract specialists regardless of geographical location. (Revised 10/2002)

2.	Basic Responsibility for Contract Administration

Contracting Officers are responsible for administering contracts covered by the Acquisition Management System (AMS).  This is accomplished through a team effort with the program office, working through the Contracting Officer’s Technical Representative (COTR), Contracting Officer’s Representative (COR, or Resident Engineer (RE) and other integrated product team (IPT) members, as necessary.

3. 	Assignment of Contract Administration (Revised 10/2002)

a.	Designating a Technical Representative.  The Contracting Officer may designate an individual representative, such as COR, COTR, or RE, to act as his/her technical representative to facilitate administration.  The Contracting Officer will designate his technical representative by written memorandum describing the specific authorities and responsibilities he/she is delegating to the representative.  The Contracting Officer should verify that the assigned technical representative has adequate training at the time he/she is assigned to the position’s roles or will receive training within three months of being assigned the roles.  The Contracting Office should also, annually, on the anniversary date of the relevant contract, obtain from the individual validation that he/she has participated in adequate refresher training during the year.  The Contracting Officer should provide a delegation memorandum to his/her technical representative at the time the assignment is made or changed in any way.  See Appendix Samples 1 through 5 for sample delegation memoranda and notification letters to contractors. (Revised 09/2000)

b.	Authority of the Technical Representative.  (Revised 10/2002)

(1)	Authority.  The technical representative of the Contracting Officer may assume the designated authorities upon completion of adequate COR, COTR, or RE training or during a provisional period (not to exceed three months from official assignment until completion of adequate training).  While performing as a technical representative, annually, he/she is to refresh his/her knowledge of his/her duties and responsibilities through formal training or other means and advise the CO annually.  A duly-assigned technical representative is authorized to perform the actions delegated by the Contracting Officer in a memorandum of delegation.  The Contracting Officer should consider the specific requirements and needs of the contract in determining the support he/she needs from the technical representative and clearly enumerate the authority he/she is granting to the technical representative in a written memorandum of delegation.  One memorandum of delegation for all situations may not be appropriate since contractual situations are distinct and have varying needs.  Therefore, the sample memoranda in the Appendix may be modified to reflect the specific needs of the contract and Contracting Officer. (Revised 10/2002)

(2)	Field Change Authority.  A field change is a contract modification initiated by the COTR, COR or RE within the limited scope of his/her authority.  The Contracting Officer may authorize his/her technical representatives, such as REs, CORs or COTRs, that have contracting authority to make field changes (see section A.3.l (2) in Toolbox Guidance T3.2.2, Source Selections).  In so-doing, the Contracting Officer should carefully delineate the parameters of the authority of the COTR, COR or RE by defining the following:

(a)	Monetary limits;

(b)	Time extension limits;

(c)	Requirements for any advance approval from the Contracting Officer or program office;

(d)	Authority to negotiate amount of change;

(e)	Any documentation requirements;

(f)	Anything else deemed necessary.

c.	Changing the Technical Representative.  To change the technical representative on a contract, the Contracting Officer must revoke the previous delegation and issue a succeeding delegation to the new COTR, COR or RE.  Both of these memoranda must be in writing and issued concurrently.

d.	Information to the Contractor.  The Contracting Officer should furnish copies of all memoranda of delegation, revocation, redelegation, etc. to the Contractor to make the Contractor aware of the authorities and limitations of the COTR, COR, or RE.

4.	Communications with Vendors

Contracting Officer’s are encouraged to establish close working relationships with vendors and representatives of the company so that the vendor and FAA personnel are working on the contract as a team.  Post award conferences, either in person or by telephone, are one means to continue the teamwork begun during the award phase.  Continuing communications are also essential to ensure that the teamwork continues on the contract.  Such communications have among their objectives:  (1) to be sure persons working on the contract understand the objectives of the contract, (2) that any potential problem areas or scheduling difficulties are identified and addressed before they have an adverse impact on either FAA or the contractor, and (3) that the persons involved in the project are approaching it with a common goal.  Such communications should occur:

a.	At the beginning of the contract activity;

b. 	Whenever either party detects a problem;

c. 	Prior to and following significant milestones; and

d. 	Routinely throughout the life of the contract effort, even though no problems have been encountered.

5.	Use of Government Excess Equipment

FAA cost reimbursement contractors may make use of excess FAA or DOT equipment if this would be a good business decision.  Arrangements for such property shall be made by the Property Management Organization upon written request by the contractor and approval by the Contracting Officer.  When excess FAA property is provided to contractors, the appropriate property clauses of Section 3.10.3, Government Property, must be part of the contract.

6.  	Contract Modifications and Changes

a.	Procedures.

(1) 	Only Contracting Officers, or persons delegated specific authority to execute contract modifications, may execute contract modifications.

(2) 	Contract modifications should be priced before their execution, if this can be done without adversely affecting the interests of FAA.

b.	Types of contract modifications.  Contract modifications fall into the following categories:

(1) 	Bilateral.  A bilateral modification is a contract modification that is agreed to jointly by the Contracting Officer and the contractor.  The contractor’s oral or written agreement shall be sufficient to indicate contractor agreement, however the Contracting Officer must obtain the contractor’s written agreement in the form of a bilateral contract modification following the oral agreement.  Bilateral modifications are used to:

(a) 	Make equitable adjustments when necessary;

(b) 	Definitize quick-response contracts;

(c) 	Reflect other agreements of the parties which modify the terms of contracts; or

(d) 	Make changes requested by the contractor.

(2) 	Unilateral.  A unilateral modification is a contract modification that is made by the Contracting Officer without advance concurrence by the contractor.  Unilateral modifications are used to:

(a) 	Make administrative changes;

(b) 	Issue changes under the changes clause; or

(c) 	Make changes authorized by clauses other than a changes clause (e.g., Property clause, Options clause, Differing Site Conditions clause.)

c.	Extension of Contracts.

(1)	Before expiration.  The Contracting Officer may extend contracts before they expire using a bilateral contract modification.  However, in many instances, contract extensions may constitute single source requirements, and as such, become subject to the requirements for single source selection discussed at Section 3.2 of the policy and guidance.  Therefore, when considering a contract extension, the Contracting Officer will first determine, in consultation with legal counsel, if the extension constitutes new work.  If so, the Contracting Officer must assure compliance with single source requirements outlined in Section 3.2 for market analysis, documentation, rational basis, etc.

(2)	After Expiration.  The Contracting Officer may not extend contracts after they have expired.

7.	Suspension and Stop-Work Orders

a.	General.

(1)	 Suspensions of work or stop-work orders are tools available to the Government to interrupt the contractor’s work in appropriate situations.  (See Appendix Sample 6 - Stop Work Order.)  The Contracting Officer should assure that the appropriate clauses governing stop work and suspensions of work are in all contracts.

(2)	The Contracting Officer’s suspension or stop-work order should be in writing and include information required by the clauses such as the following:

(a)	A description of the work to be suspended/stopped;

(b)	Instructions concerning the contractor’s issuance of further orders for materials or services;

(c)	Guidance to the contractor on action to be taken on any affected subcontracts; and

(d)	Other suggestions for minimizing the contractor’s costs.

(3)	If either the suspension or stop-work is used, the interruption of work should not be for an unreasonable length of time.  Also, the Contracting Officer should work with the IPT to resolve the outstanding issues, and make a decision to terminate the contract, cancel the suspension or stop-work order, or continue the suspension or stop-work order while the issues are being resolved.

b.	Suspensions.

(1)	Suspensions may be used in fixed-price construction or architect-engineer contracts

in situations such as the following:

(a)	Delays caused by waiting for a decision from FAA;

(b)	Weather-related reasons;

(c)	Technological advancement;

(d)	Production or engineering breakthroughs;

(e)	Realignment of FAA programs or objectives;

(f)	Public safety concerns;

(g)	Emergency situations or other urgent conditions;

(h)	Differing site conditions; or

(i)	Violation of substantive contract terms, including FAA’s smoking, harassment-free workplace, or other policies.

(2)	Generally, the decision to suspend work should be made jointly by the Contracting Officer and the IPT.  However, in cases of public safety concerns, emergency situations, or other urgent conditions, the Contracting Officer may:

(a)	Suspend work pending discussion with the IPT;

(b)	Notify the contractor orally and follow-up immediately with a written notice.

c.	Stop-work Orders.

Stop-work orders may be considered in supply, service or research and development contracts when the work must be interrupted pending a decision by the Government.

8.	Novations and Change of Name Agreements (Revised 10/2002)

a.	Novation.

(1)	Novation is a legal instrument executed by the contractor (transferor), the successor in interest (transferee) and the Government by which, among other things, the transferor guarantees performance of the contract, the transferee assumes all obligations under the contract, and the Government recognizes the transfer of the contract and related assets.  Novations typically occur when the assets of the transferor are purchased by another company but may also be considered when a Contractor is unable to perform and another viable Contractor is willing to assume the original contractor’s rights and duties under the contract.

(2)	When in its best interest, the FAA may recognize a third party as the successor in interest to a Government contract when the third party’s interest in the contract arises out of the transfer of:

(a)	All of the contractor’s assets; or

(b)	The entire portion of the assets involved in performing the contract.  Examples of such transactions include, but are not limited to--

(i)	Sale of the contractor’s assets with a provision for assuming liabilities;

(ii)	Transfer of the contractor’s assets incident to a merger or corporate consolidation; and

(iii)	Incorporation of a proprietorship or partnership, or formation of a partnership.

(3)	A novation agreement may not be necessary when there is a change in the ownership of a contractor as a result of a stock purchase, with no legal change in the contracting party, and when that contracting party remains in control of the assets and is the party performing the contract.  However, whether there is a purchase of assets or a stock purchase, there may be issues related to the change in ownership that appropriately should be addressed in a formal agreement between the contractor and the Government.

(4)	Contractor (Transferor) Responsibilities.  Contractors requesting a novation of a contract to recognize a successor in interest shall provide the information the Contracting Officer needs to evaluate and process the novation request.  This includes information that validates that novation of the contract is in the best interest of the FAA and should include:

(a)	Three copies of the proposed novation agreement (see “Paragraph (7) Content of Novation Agreement”) signed by the original Contractor and the successor in interest;

(b)	One copy each, as applicable, of the following:

(i)	The document describing the proposed transaction, purchase/sale agreement or memorandum of understanding;

(ii)	A list of all affected contracts between the transferor and the FAA, as of the date of sale or transfer of assets, showing for each, as of that date, the--

(A)	Contract number and type;

(B)	Name and address of the contracting office;

(C)	Total dollar value, as amended; and

(D)	Approximate remaining unpaid balance;

(iii)	Evidence of the transferee's capability to perform;

(c)	Any other relevant information requested by the Contracting Officer;

(d)	One copy of each of the following documents, as applicable, as the documents become available except as provided in (5) below:

(i)	An authenticated copy of the instrument effecting the transfer of assets; e.g., bill of sale, certificate of merger, contract, deed, agreement, or court decree;

(ii)	A certified copy of each resolution of the corporate parties' boards of directors authorizing the transfer of assets;

(iii)	A certified copy of the minutes of each corporate party's stockholder meeting necessary to approve the transfer of assets;

(iv)	An authenticated copy of the transferee's certificate and articles of incorporation, if a corporation was formed for the purpose of receiving the assets involved in performing the Government contracts;

(v)	The opinion of legal counsel for the transferor and transferee stating that the transfer was properly effected under applicable law and the effective date of transfer;

(vi)	Balance sheets of the transferor and transferee as of the dates immediately before and after the transfer of assets, audited by independent accountants;

(vii)	Evidence that any security clearance requirements have been met;

(viii)	The consent of sureties on all contracts listed under (4)(b)(ii) of this section if bonds are required, or a statement from the transferor that none are required.

(5)	The Contracting Officer may modify this list of documents, provided that the contracting officer receives information sufficient to protect the Government's interest.

(6)	Contracting Officer Responsibilities.  The Contracting Officer has the primary responsibility to process the novation and determine, in consultation with legal counsel, if it is in the best interest of the FAA.

(a)	Novations Involving More Than One Contract.  When multiple contracts are involved, the Contracting Officer administering the contract with the largest unpaid dollar balance should coordinate the novation agreement for all FAA contracts.

(b)	Coordination with Other Executive Agencies.  The FAA may elect to have its contracts included in the novation agreement (the “global agreement”) being processed by the responsible contracting officer for all of the other executive agencies.  If this election is made, the FAA Contracting Officer should negotiate a separate advance agreement with the contractor that addresses any issues unique to the FAA, if appropriate.  This agreement should be attached to and incorporated in the global novation agreement.

(c)	Evaluating the Novation Request.  The Contracting Officer should consider all the information collected as a result of the proposed novation request with emphasis on the successor’s ability to perform including:

(i)	Contractor submissions under (5) above;

(ii)	Information provided by other contracting offices;

(iii)	Information indicative of the successor’s responsibility such as debarment and suspension information;

(iv)	FAA’s Past Performance Data Base;

(v)	Organizational conflict of interest;

(vi)	Any other information that reflects the successor’s ability to perform the contract.

(d)	 Conflict of Interest (COI).  If the Contracting Officer determines that a COI exists and cannot be resolved, but the novation is in the best interest of the FAA, the CO may initiate action to waive or mitigate the COI in accordance with Section T.3.1.7.

(e)	Coordinate the action with legal counsel to assure legal sufficiency.

(f)	Contracting Officer’s Decision.

(i)	Rejecting the Novation Request.  If the Contracting Officer determines that it is not in the best interest of the FAA to concur in the transfer of a contract from one company to another company, the original contractor remains under contractual obligation to the Government, and the contract may be terminated for reasons of default, should the original contractor not perform.

(ii)	Executing the Novation.  If the Contracting Officer approves the novation, he/she should--

(A)	Prepare and sign a written contract modification (may use Template Number 11, Modification of Contract) for each affected contract;

(B)	Incorporate a copy of the agreement into the contract modification;

(C)	Place the original contract modification in the official contract file;

(D)	Distribute the modification to the transferor; the transferee, affected FAA contracting offices, the paying office and any other distribution that is required for contract modifications.

(7)	Content of the Novation Agreement.  Appendix Sample 7 is a novation agreement that provides a guide to preparing novation agreements.  The sample may be adapted to fit specific cases but should include the following provisions: (Revised 10/2002)

(a)	Successor Contractor/transferee Responsibilities;

(b)	The transferee assumes all the transferor's obligations under the contract;

(c)	The transferor waives all rights under the contract against the Government;

(d)	The transferor guarantees performance of the contract by the transferee (a satisfactory performance bond may be accepted instead of the guarantee); and

(e)	A statement that nothing in the agreement shall relieve the transferor or transferee from compliance with any Federal law.

(8)	Any separate agreement between the transferor and the transferee regarding assumption of liabilities (e.g., an Advance Agreement covering the treatment of long-term incentive compensation plans, cost accounting standards noncompliance issues, environmental cleanup costs, final overhead costs) and any other issues should be incorporated in the novation agreement.

b.	Change of Name Agreements.

A change of name agreement is appropriate when only the contractor’s name changes and the rights and obligations of the parties are not affected.

(1)	Contractor’s Responsibilities.  The Contractor should submit the following to the Contracting Officer:

(a)	A written request to the Contracting Officer to change the name;

(b)	The document effecting the name change, authenticated by a proper official of the State having jurisdiction;

(c)	The opinion of the Contractor's legal counsel stating that the change of name was properly effected under applicable law and showing the effective date;

(d)	A list of all affected contracts and purchase orders remaining unsettled between the Contractor and the Government, showing for each the contract number and type, and name and address of the contracting office.  The Contracting Officer may request the total dollar value as amended and the remaining unpaid balance for each contract.

(2)	Contracting Officer’s Responsibilities.  The Contracting Officer will then prepare a contract modification in the new name of the firm, and reference in the body of the modification the former name and date of the vendor’s request.  The modification should state something similar to:

“This modification changes the name of the Contractor from [enter contractor’s previous name] to that shown above.  This change is made at the request of the Contractor received on [insert date].”

(3)	A suggested format is found in the Appendix Sample 8.

9.	Conversion of FAR Contracts to AMS

a.	The contracts awarded under the Federal Acquisition Regulations (FAR) system are not automatically converted to AMS contracts.  Therefore, Contracting Officers, jointly with the IPT should consider the merits of converting existing FAR contracts to AMS.  Some contract scenarios that are candidates for conversion and are likely to be beneficial to both the FAA and contractors include:

(1)	Contracts with a potential for litigation (to include clause 3.9.1-1 Contract Disputes);

(2)	Contracts with a significant term or delivery schedule remaining;

(3)	Contracts with the potential of new work being added to the existing contract;

(4)	Contracts with one or more options.

b.	The above list is not all-inclusive and the Contracting Officer and IPT may consider other situations if they believe the conversion would be advantageous.  Contracts that are near completion, are relatively inactive, or are the result of extensive negotiation of clauses in the existing contract, may not need to be converted.

c.	In all cases, the conversion of a contract from FAR to AMS, whether in whole or in part, requires legal review prior to bilateral signature of both parties.

10.	Contract Files (Revised 01/2003)

a.	The files containing the records of all contractual actions should be maintained by the organization or person administrating the contract.  The documentation in the files should be sufficient to constitute a complete history of the transaction for the purpose of:

(1)	Providing a complete background as a basis for informed decisions at each stage in the acquisition process;

(2)	Supporting actions taken;

(3)	Providing information for reviews and investigations; and

(4)	Furnishing essential facts in the event of litigation or congressional inquiries.

b.	A contract file should consist of the following:

(1)	The Contracting Officer’s documents for the acquisition, the basis for award, the assignment of contract administration if applicable (including payment responsibilities), and any subsequent actions taken by the contracting office;

(2)	The contract administration files which document actions reflecting the basis for and the performance of contract administration responsibilities (a guide describing  creation and maintenance of contract administration files is contained in Appendix Sample 9);

(3)	The Government Furnished/Contractor Acquired Property file; and

(4)	The paying office contract file, which document actions prerequisite to, substantiating, and reflecting contract payments.

c.	The contract files that contain proprietary or source selection information should be identified as such and protected from disclosure to unauthorized persons.

d.	Appendix Sample 10 is a Checklist for Contract Files that shall be incorporated into every contract.  The checklist will assist in organizing the contract file and may be adapted to fit each contract situation.  Contracting officers (CO’s) shall utilize this checklist (as is or with modification) for all contracts. (Revised 01/2003)

11.	Contract Closeout (Revised 10/2002)

a.	Background.  Closeout of contract files occurs at the end of the administration process.  However, every effort should be made to assure file integrity throughout the life of the contract.  Maintaining an accurate record of contract modifications and obligation adjustments will facilitate contract closeout activity.  Timely closeout deobligates excess funds and returns remaining funds for possible use elsewhere.  It also minimizes the costs associated with administration and closeout processes.  This benefits all parties and allows concentration on current and future requirements. The time frame for closing a contract is based upon both the type of contract and date of physical completion.

b.	Definitions.

- A contract is considered to be physically complete when:

  - The contractor has completed the required deliveries and the government has inspected and accepted the supplies;

  - The contractor has performed all services and the government has accepted these services;

  - All option provisions, if any, have expired;

  - The government has given the contractor a notice of complete contract termination.

- A purchase order/delivery order against a GSA Schedule contract is considered to be physically complete when:

  - Property or services have been received within the terms of the contract;

  - Final payment has been made to the contractor; and

  - A purchase order/delivery order Receiving Report signed by the recipient of the goods or services.

c.	Time Frames.  The closeout of the contract files should occur during the time frames identified below, as evidenced by completion of the “Contract Closeout Checklist” (Appendix Sample 12).

(1)	Files for contracts using the commercial and simplified method procedures should be considered closed when the Contracting Officer receives evidence of receipt of property and final payment.

(2)	Contract files for firm-fixed-price contracts, other than those using commercial and simplified procedures, should be closed within 6 months after the date on which the Contracting Officer receives evidence of physical completion (example: signed receipt or delivered product).

(3)	The contract files for contracts requiring settlement of indirect cost rates should be closed within 36 months of the month in which the Contracting Officer receives evidence of physical completion.

(4)	The contract files for all other contracts should be closed within 20 months of the month in which the Contracting Officer receives evidence of physical completion.

d.	Preparation for Closeout.  To prepare for contract closeout, sixty days prior to either final delivery or estimated contract or interagency agreement completion date, the Contracting Officer should perform a comprehensive review of the contract or interagency agreement to determine whether any documentation is missing and whether any step in the closeout process can be initiated before physical completion.  If documents are missing, the Contracting Officer should attempt to obtain them and insert them into the file.  To determine whether steps in the closeout process can begin before the contract or interagency agreement is physically complete, the Contracting Officer should review the “Contract Closeout Checklist” (Appendix Sample 12).  Following are examples of actions the Contracting Officer may be able to take before the contract is physically complete:

- Ensure that the Contractor has a current list of Contractor employees holding FAA security badges and verify that the list corresponds to the FAA Security Office list;

- Ensure that all information in the Contracts Division automated information system is current and correct (e.g., ACRI data);

- Reconcile the contract’s funding status and invoice payment log with Accounts Payable (AFM-200).  Identify final invoices.  (Contracts and Interagency Agreements);

- If the contract includes a “Patent Rights” clause, check to see whether final patent or royalty reports have been received;

- If the contract includes “Government Property” clauses or contractor-acquired property, ensure that the property administrator or Contracting Officer’s Technical Representative provides disposition instructions to the Contractor.  (Contracts and Interagency Agreement).

e.	Closeout Procedures.  When the contract or interagency agreement is physically complete, the Contracting Officer is responsible for initiating contract closeout.  The contract file should not be closed if the contract is in litigation or under appeal.  When closing both fixed-price and cost-type contracts, the Contracting Officer must verify that the documents and activities included in the “Contract Closeout Checklist” have been received or are complete.  After completion of the “Contract Closeout Checklist” and notification of final payment from the Paying Office, the Contracting Officer must complete and sign a “Contract File Completion Statement”.  (A sample is contained in Appendix Sample 11.)  To facilitate receipt of required closeout documentation, the Contracting Officer will need to take some or all of the following actions:

(1)	Reconcile the contract’s funding status and invoice payment log with Accounts Payable.  To accomplish this, contact the Finance Office and obtain reports documenting the obligations and expenditures under the contract;

(2)	Send a memorandum to the Project Officer to confirm contract completion;

(3)	For all cost-type contracts not closed with Quick Closeout procedures, the Contracting Officer must request that the Pricing Staff initiate a DCAA audit;

(4)	Send a memorandum to the Property Administrator requesting completion and transfer of the Government Property section of the contract file.  (Note:  the Contracting Officer must sign the property report submitted by the Property Administrator);

(5)	Send a letter to the Contractor indicating that the contract is complete and requesting required documents.  Required documents might include:

(a)	Final voucher;

(b)	Confirmation of settlement of subcontracts;

(c)	Government Furnished Property (GFP) and Contractor Acquired Property (CAP) inventory;

(d)	Report of inventions and subcontracts, if applicable (AMS 3.5-12);

(e)	Patent and royalty reports;

(f)	Contractor’s release;

(g)	Contractor’s assignment of refunds, rebates, credits, and other amounts;

(h)	List of contractor personnel holding FAA badges, indicating the badge numbers and when they were returned to the FAA Security Office.

(6)	Review and approval of the final voucher should include:

(a)	Verification that all contractual requirements have been satisfied;

(b)	Completion of any fee adjustments;

(c)	Verification that contractual funding limitations have not been exceeded;

(d)	Identification of any offsets applied;

(e)	Verification of accuracy of Contractor Release and Assignment;

````	(f)	Verification that all previous Contractor vouchers have been paid;

(g)	Approval for payment with signature and date;

(h)	Deobligation modification processed and distributed for any funds determined to be in excess.

f.	Quick-closeout Procedures.  In some circumstances, the Contracting Officer may determine that a contract is a candidate for quick closeout.  Quick closeout allows the Contracting Officer to negotiate the settlement of indirect costs without a DCAA audit and in advance of the determination of final indirect cost rates.  The procedures for quick closeout are the same as for regular closeout except that a DCAA audit is not requested.  The determinations of final indirect costs under quick closeout procedures are final for the contracts it covers and no adjustments are made to other contracts for over or under recoveries of costs allocated or allocable to the contracts covered by the advance agreement.  Additionally, indirect cost rates used in the quick closeout of a contract are not considered a binding precedent when establishing the final indirect cost rates for other contracts.

(1)	To determine whether a contract is a candidate for quick closeout, the contract must meet the following criteria:

- The contract is physically complete;

- The amount of unsettled indirect costs is relatively insignificant (not more than $500,000 and the cumulative unsettled indirect costs to be allocated to one or more contracts in a single fiscal year do not exceed 15% of the estimated, total unsettled indirect costs allocable to cost-type contracts for that fiscal year); and

- Agreement can be reached on a reasonable estimate of allocable dollars.

(2)	After the contracting officer has made a decision that the use of quick closeout procedures is appropriate, the contracting officer must:

(a)	Ensure adequate rationale for the decision is included in the file;

(b)	Require the contractor to submit a final voucher and a summary of all costs by cost element and fiscal year for the contract(s) in question, as well as a copy of the contractor’s final indirect cost rate proposal for each fiscal year quick closeout is involved;

(c)	Notify the cognizant audit activity, either verbally or in writing, identify the contract(s), and request:

(i)	The contractor’s indirect cost history covering a sufficient number of fiscal years to see the trend of claimed, audit questioned, and disallowed costs; and

(ii)	Any other information that could impact the decision to use quick-closeout procedures.  Indirect cost histories should be requested from the contractor only when the cognizant audit activity is unable to provide the information;

(d)	Review the contract(s) for indirect cost rate ceilings and any other contract limitations, as well as the rate history information;

(e)	Establish final indirect cost rates using one of the following rates:

(i)	The contract’s ceiling indirect cost rates, if applicable, and if less than paragraphs (e)(ii) through (vi) of this section;

(ii)	The contractor’s claimed actual rates adjusted based on the contractor’s indirect cost history, if less than paragraphs (e)(iii) through (vi) of this section;

(iii)	Recommended rates from the cognizant audit agency, the local pricing office, another installation pricing office, or other recognized knowledgeable source;

(iv)	The contractor’s negotiated billing rates, if less than paragraphs (e)(v) or (vi) of this section;

(v)	The previous year’s final rates;

(vi)	Final rates for another fiscal year closest to the period for which quick-closeout rates are being established;

(f)	If an agreement is reached with the contractor, obtain a release of all claims and other applicable closing documents.

k.	Contract File Documentation.  Official closeout documentation for contracts and interagency agreements should be filed in the official contract file behind a marked tab, the signed “Contract File Completion Statement”, and the completed “Contract Closeout Checklist”.

l.	Paying Office.  The paying office shall furnish the Contracting Officer written documentation of the final payment including the voucher number, date, invoice number and date, and name and signature of technician processing the payment.  The paying office should close their contract files upon issuance of the final payment voucher.

B.	CLAUSES

See FAST Procurement Toolbox for applicable clauses.

C.	FORMS

See FAST Procurement Toolbox for applicable forms.

- APPENDICES(Revised 01/2003)

Appendix 1 – Contracting Officer’s Technical Representative Delegation Memorandum

Appendix 2 – Resident Engineer Delegation Memorandum

Appendix 3 – COTR/COR/RE Revocation Memorandum

Appendix 4 – COTR/COR/RE Redelegation Memorandum

Appendix 5 – Contractor Notice of COTR/COR/RE Redelegation

### Appendix 6 – Stop Work Order

Appendix 7 – Novation Agreement

Appendix 8 – Change of Name Agreement

Appendix 9 – Guide for Creation and Maintenance of Contract Administration Files (Added 01/2003)

Appendix 10 – Checklist for Contract Files (Revised 01/2002)

Appendix 11 – Contract File Completion Statement

APPENDIX 1

SAMPLE - CONTRACTING OFFICER’S TECHNICAL REPRESENTATIVE (COTR) DELEGATION MEMORANDUM

You are hereby delegated authority to act as the Contracting Officer’s Technical Representative (COTR) for Contract No. [Insert].  As such your duties are to assist the Contracting Officer in the administration of the contract through performance and closeout.  This delegation may be changed only by the Contracting officer in writing.  As the COTR, you shall represent the Contracting Officer within the scope of the following authority, responsibilities, and limitations:

AUTHORITY:

As COTR, you have the authority to:

1.	Perform surveillance of the contract work and conduct inspections that are necessary to assure compliance with the contract terms and conditions.  Resolve day-to-day matters within the scope of your authority.

2.	Make recommendations to the Contracting Officer when it appears that there is a need for a change in scope or terms of contract in the event the contractor has submitted a request for waiver to address non-conformances, Engineering Change Proposals (ECPs) or Value Engineering Change Proposals (VECPs).

3.	Perform, or cause to be performed, inspection(s) necessary for the acceptance of deliverables (including contract line item numbers (CLINs) and Contract Data Requirements Lists (CDRLs)) as stated in the contract and to require the contractor to correct any deficiencies.  Periodically, on-site surveillance visits may be required.

4.	Assist the contractor in interpreting the contract specifications or technical requirements provided that any interpretation or clarification that the COTR provides is within the limitations prescribed later in this delegation.

5.	Certify invoices to the Contracting Officer for payment.  Evaluates progress payment requests based on costs incurred and actual work accomplished.

6.**	Obtain and maintain a listing of employees who will be working at the site.  The list is to be kept current by assuring that new employees are added and employees who are terminated are deleted from the list.  This is important to the security of the facility and your list may be used as a basis for background checks by the security office in the relevant location.  A copy of this list shall be provided to the security office at least quarterly, and at any time a contractor employee is added or deleted from the list.

(**This applies to services contracts only where the contractor will work on a Government site.)

RESPONSIBILITIES:

As COTR, you have the responsibility to:

1.	Be familiar with and understand contract requirements (SOW, specification, CLIN’s and work-break-down structure and implications of contractor performance in relation to the contract requirements.

2.	Attend adequate initial COTR training within three months of appointment and obtain adequate refresher training annually.

3.	Establish a technical performance review program for evaluation of the contractor’s work.

4.	Coordinate with Contracting Officer whether support contractors have signed nondisclosure forms and liaison agreement.

5.	Review the Contractor’s performance of the technical requirements of the contract in accordance with the contract terms, funding, conditions, and specifications.  Notify the Contracting Officer, in writing, of any indication that the terms of the contract are not being met.

6.	Monitor the contractor’s compliance with safety and security requirements.  Ensure contractor's performance of requirements is in agreement with provisions contained in clauses 3.13-6, Security Requirements, and 3.13-7 Qualifications of Employees, which are prescribed for use with all FAA contracts.

7.	Report any observed fraud, waste, or inefficiencies to the Contracting Officer.

8.	Maintain liaison and direct communications with the Contractor and the Contracting Officer.  Meet with the Contractor or his designated representative at the beginning of the contract to discuss working methods and scheduling and as otherwise needed.  Also serve as the contact through which the contractor can relay questions and problems of a technical nature to the Contracting Officer.

9.	Draft technical portions of Contracting Officer letters to the contractor.

10.	Ensure appropriate confidentiality of contractor submissions bearing proprietary markings.

11.	Review and evaluate the technical aspects of contractor proposals and furnish evaluation comments and recommendations to the Contracting Officer.

12.	Assist the Contracting Officer in negotiating supplemental agreements.

13.	Advise the Contracting Officer on contractual matters of a technical nature.

14.	Recommend needed change orders to the Contracting Officer when in the best interest of the Government.

15.	Inform the Contracting Officer as to the status and progress of performance under the contract.

16.	Alert the Contracting Officer to any potential or existing problems.

17.	Submit reports the Contracting Officer requires to perform his/her duties.

18.	Provide the Contracting Officer a copy of all technical correspondence with the contractor.

19.	In the absence of need for or presence of Quality Reliability Officer (QRO), inspect contract deliverables for conformance to the contract specifications and accept or reject them.

20.	Furnish the Contracting Officer requests for waivers (whether generated by Government or contractor personnel) along with supporting paperwork.

21.	Furnish copies of written communication between you and the contractor to the Contracting Officer.

22.	Furnish information on contractor performance as input to the past performance data base or as otherwise requested by the Contracting Officer.

23.	Report any discrepancies in payment vouchers to the Contracting Officer.  Provide documentation to support the representation.

24.	Maintain a file of all correspondence (or data) initiated or received by you in connection with subject contract.

25.	Maintain an arms-length relationship with the contractor.

26.	Practice claims avoidance, halting unspecified accelerated production and/or directions of other Government employees.

27.	Review all contractor-furnished reports.

28.	Conduct business with industry in a manner that is above reproach.

29.	Date stamp the receipt time of all vouchers or invoices.

30.	Evaluate progress payment requests against the contractor’s efforts including schedule, quality, performance, and the general progress of the acquisition.

31.	Return improper vouchers or invoices to the Contractor within 7 days of receipt.

32.	Seek guidance from the Contracting Officer for specific situations not covered in this delegation.

33.	Assist in the analyses of engineering change proposals (ECPs) and value engineering change proposals (VECPs), validating and calculating estimated savings and the contractor’s share for VECPs.

34.	Ensure administration of government furnished property.

a.	Advise the Contracting Officer to delegate a Property Administrator to administer government property contract requirements.

b.	Notify Property Administrator of scheduled pre-award and post-award meetings.

c.	Provide the Contracting Officer with a listing of government furnished property (including quantity and value) for inclusion into contract.

d.	Notify the Property Administrator of scheduled program reviews.

e.	Prepare documentation to track the movement and accountability of government furnished property which shall include the following information:

(1)	Technical Officer signature.

(2)	Contracting Officer signature.

(3)	Points of contacts with phone numbers for the Consignee and Consignor location.

(4)	Line item property description, acquisition date, serial number, model/type, quantity, unit cost and total cost.

(5)	Transportation service requirements (when applicable):

(a)	Recommended shipment method.

(b)	Weights and dimensions.

(c)	Special shipping/delivery instructions (when applicable).

(d)	Accounting classification for transportation costs.

f.	Provide the Property Administrator with the completed document for processing.

g.	Provide the Property Administrator with invoice to authorize the acquisition of contract acquired property (this refers to non-expendable property only).

(1)	Invoices shall include vendor and contractor name, address, phone number, and point of contact.

(2)	Invoices shall include line item property description, acquisition date, serial number, model/type, quantity, unit cost and total cost.

h.	Notify the Property Administrator of administrative changes to the contractor (i.e. Company name, address, point of contact, etc.).

i.	Assist the Property Administrator with the disposal of excess government furnished property and/or contractor acquired property as required.

(1)	Screen excess government furnished property and/or contractor acquired property for potential internal program office use.

(a)	Prepare documentation to transfer excess government furnished property and/or contractor acquired property to internal programs.

(b)	Prepare documentation to return government furnished property to program office.

(2)	Notify the Property Administrator if there is no-use for excess government furnished property and/or contractor acquired property.

j.	Initiate the Report of Survey for Lost, Damage, and Destroyed (LDD) government furnished property and/or contractor acquired property as required.

(1)	Assist the Property Administrator with the valuation of lost, damaged and destroyed government furnished property and/or contractor acquired property.

(2)	Advise the Property Administrator of recommendations for contractor liability for accountable lost, damaged and destroyed government furnished property and/or contractor acquired property.

(3)	Provide replacement government property for lost, damaged or destroyed government furnished property or contractor acquired property.

(a)	Prepare documentation for the issuing of government furnished property.

(b)	Advise the Contracting Officer to authorize the acquisition of contractor-acquired property.

k.	Advise the Property Administrator on property related matters of a technical nature.

l.	Alert the Property Administrator to any potential or existing property issues.

m.	Notify the Property Administrator of contract termination/cancellation.

35.	Report through normal administrative channels to the DOT Inspector General (IG) and to the CO any evidence of prime or subcontractor kickback, attempt to bribe, or other fraudulent behavior.

LIMITATIONS:

As COTR, you shall not:

1.	Make or give the appearance of being able to make contractual commitments outside the scope of the contract or execute or agree to modifications or take actions that would commit the Government to a change in contract price, quality, quantity, or delivery schedule.

2.	Sign any changes or modifications to contracts and/or delivery order(s).

3.	Make determinations regarding issues of contractor liability that may arise during contract performance.  Such issues should be referred to the Contracting Officer.

4.	Take part in a labor controversy or dispute involving the contractor or its employees.

5.	Direct the contractor on how to perform the work.

6.	Issue stop-work orders.

7.	Supervise contractor employees implicitly or explicitly which could constitute personal services.

8.	Engage in conduct prejudicial to the Government.

9.	Use public office for gain.

10.	Impede Government efficiency or economy.

11.	Lose independence or impartiality.

12	Make a Government decision outside official channels.

13.	Affect adversely the public’s confidence in the Government.

The duties and responsibilities set forth herein are not intended to be all-inclusive.  As COTR, you are required to consult with the Contracting Officer when there are questions about your authority.  This delegation will remain in effect for the duration of the contract unless revoked, in writing, by the Contracting Officer.  You are not authorized to redelegate your authority.  If you have any questions concerning your role as COTR, please contact me at [insert phone number].

APPENDIX 2

SAMPLE - RESIDENT ENGINEER DELEGATION MEMORANDUM

You are hereby designated as the authorized representative of the undersigned Contracting Officer for the subject contract to assist the Contracting Officer in administering the contract and protecting the Government's interests in the actual performance of the contract work by seeing that work is accomplished according to the specifications, drawings, and contract.  This delegation may be changed only by the Contracting Officer in writing.  As the Resident Engineer (RE), you shall represent the Contracting Officer within the scope of the following authority, responsibilities, and limitations:

AUTHORITY - As the RE, you have authority to:

- Perform surveillance of the contract work and conduct inspections that are necessary to assure compliance with the contract terms and conditions.  Resolve day-to-day matters within the scope of your authority.

- Inspect all work in progress and after completion.  Such inspection may extend to all or any part of the work and to the preparation, fabrication, or manufacture of the contractor-furnished materials to be used and incorporated in the job.

- Notify the prime contractor of any failure of the work or materials to conform to the contract, specifications, and drawings, and of any delays in the schedule.

- Stop or suspend work only in life-threatening situations.

- Approve or reject all progress schedules, material submittals, and contractor-furnished materials that are required under the contract terms.

- Receive and review, within seven days after the close of each payroll period, all prime and subcontractor certified payrolls; conduct and record a sufficient number of interviews with laborers and mechanics on Standard Form 1445, Labor Standards Interview, to insure that contractor employees working at the job site are being paid in accordance with labor provisions of the contract.  The initial interviews are to be conducted during the first 30 days of the contract and each 90 days thereafter.

- Certify invoices to the Contracting Officer for payment.  Evaluates progress payment requests based on costs incurred and actual work accomplished.

RESPONSIBILITY - As RE you have the responsibility to:

- Be familiar with and understand the contract requirements.

- Attend adequate initial training within three months of appointment and obtain adequate refresher training annually.

- Keep the Contracting Officer informed of any technical or contractual difficulties encountered, progress of the work and potential problem areas under the contract.

- Report to the Contracting Officer instances of contractor or subcontractor discrimination against any employee or applicant for employment because of race, creed, color, or national origin, or failure to take affirmative action to prevent such discrimination.

- Determine the amount and quality of the several kinds of work performed and materials furnished which are to be paid under the monthly progress payments.

- Send the contractor's receipt for Government property delivered to the contractor to the Contracting Officer within seven days after the transfer of the property.

- Furnish information on contractor performance as input to the past performance data base or as otherwise requested by the Contracting Officer.

- Comply with agency codes of conduct.

LIMITATIONS - As the RE, you shall not:

- Make contractual commitments outside the scope of the contract or execute or agree to modifications or take actions that would commit the Government to a change in contract price, quality, quantity, or delivery schedule.

- Act as contractor's foreman, or perform other duties for the contractor.

- Direct the contractor on how to perform the work.

- Supervise contractor employees implicitly or explicitly, which could constitute personal services.

- Enter into or take part in any labor dispute, controversy, or trouble.

- Settle or decide contractual matters in dispute.

- Use public office for private gain.

- Give preferential treatment to any person.

- Impede Government efficiency or economy.

- Lose complete independence or impartiality.

- Make a Government decision outside your authority.

- Affect adversely the confidence of the public in the integrity of the Government.

For further information, please contact [insert name, organization code and phone number of the Contracting Officer.]  I am concurrently sending a copy of this memorandum to the Contractor to notify him of this delegation.

APPENDIX 3

SAMPLE - COTR/COR/RE REVOCATION MEMORANDUM

COTR revocation notice:

This memo is to advise that effective [insert date] your delegation as COTR* dated [insert date] is revoked.  You will be succeeded by [insert name] as of the effective date of this revocation.  Please assure that you provide the COTR all records and documentation related to this contract.

*Substitute COR or RE as appropriate.

APPENDIX 4

SAMPLE - COTR/COR/RE REDELEGATION MEMORANDUM

[Insert remainder of COTR letter in Appendix Sample 1.]

*Substitute COR or RE as appropriate.

APPENDIX 5

SAMPLE - CONTRACTOR NOTICE of COTR/COR/RE REDELEGATION

[Insert Contractor Address]

Dear [insert name]

In accordance with the enclosed memorandum, [insert name of COTR and organization code], is hereby designated as the Contracting Officer’s Technical Officer* (COTR) to assist the Contracting Officer in the technical administration of contract [insert contract number and title].  This delegation supersedes any and all previous COTR delegations under this contract.  The COTR has no authority to issue directions or enter into agreements or make any change to the contract that would commit the Government to a change in the contract price, quality, quantity, or delivery schedule.  Further, it shall not constitute a basis for any change in the contract consideration or delivery schedule.  All technical direction shall be in writing.

Correspondence on technical matters which fall within the authority and responsibility of the COTR, as previously defined, may be addressed directly to the COTR at the following address:

Federal Aviation Administration

ATTN.:  [Insert name, organization code and address]

Please direct correspondence on contractual matters to me and furnish me copies of all other correspondence you direct to the COTR at the time of issuance.

The contractor shall not accept oral or written instructions on technical matters from sources other than the Contracting Officer or the COTR performing within the limited authority cited herein.

If you have any questions pertaining to this matter, please call me on [insert phone number].

Sincerely,

[insert name of Contracting Officer]

*Substitute COR or RE as appropriate.

APPENDIX 6

SAMPLE - STOP-WORK ORDER

Pending a decision from the FAA, you are hereby instructed to stop all work immediately and to make no further commitments under contract [insert number] pursuant to clause 3.10.1-9 entitled “Stop-Work Order.”  Under the requirements of this clause, please take steps necessary to minimize the incurrence of costs allocable to the period of work stoppage and advise all subcontractors and vendors to do the same.  This stop-work order is in effect for 90* days from the date you receive this letter.

*A longer period may be indicated based upon mutual agreement of the parties.

## APPENDIX 7

SAMPLE -  NOVATION AGREEMENT

The [insert name of transferor] (Transferor), a corporation duly organized and existing under the laws of [insert state] with its principal office in [insert city here]; the [insert name of transferee] (Transferee), [if appropriate add "formerly known as the [insert former name] a corporation duly organized and existing under the laws of [insert state] with its principal office in [insert city here]; and the United States of America (Government) enter into this Agreement as of [insert the date transfer of assets became effective] under applicable State law.

(a) The parties agree to the following facts:

(1) The Government, represented by various Contracting Officers of the [insert name(s) of agency(ies)], has entered into certain contracts with the Transferor, namely: [insert contract or purchase order identifications or delete "namely" and insert "as shown in the attached list marked `Exhibit A' and incorporated in this Agreement by reference.'']  The term "the contracts," as used in this Agreement, means the above contracts and purchase orders and all other contracts and purchase orders, including all modifications, made between the Government and the Transferor before the effective date of this Agreement (whether or not performance and payment have been completed and releases executed if the Government or the Transferor has any remaining rights, duties, or obligations under these contracts and purchase orders).  Included in the term "the contracts" are also all modifications made under the terms and conditions of these contracts and purchase orders between the Government and the Transferee, on or after the effective date of this Agreement.

(2) As of [insert date], the Transferor has transferred to the Transferee all the assets of the Transferor by virtue of a [insert term descriptive of the legal transaction involved between the Transferor and the Transferee.]

(3) The Transferee has acquired all the assets of the Transferor by virtue of the above transfer.

(4) The Transferee has assumed all obligations and liabilities of the Transferor under the contracts by virtue of the above transfer.

(5) The Transferee is in a position to fully perform all obligations that may exist under the contracts.

(6) It is consistent with the Government's interest to recognize the Transferee as the successor party to the contracts.

(7) Evidence of the above transfer has been filed with the Government.

(When a change of name is also involved; e.g., a prior or concurrent change of the Transferee's name, an appropriate statement shall be inserted (see example in paragraph (8) below.)

(8) A certificate dated [insert date], signed by the Secretary of State of [insert name of State], to the effect that the corporate name of EFG Corporation [insert name of transferor] was changed to XYZ Corporation [insert name of transferee] on [insert date], has been filed with the Government.

(b) In Consideration of these facts, the Parties agree that by this agreement--

(1) The Transferor confirms the transfer to the Transferee, and waives any claims and rights against the Government that it now has or may have in the future in connection with the contracts.

(2) The Transferee agrees to be bound by and to perform each contract in accordance with the conditions contained in the contracts.  The Transferee also assumes all obligations and liabilities of, and all claims against, the Transferor under the contracts as if the Transferee were the original party to the contracts.

(3) The Transferee ratifies all previous actions taken by the Transferor with respect to the contracts, with the same force and effect as if the action had been taken by the Transferee.

(4) The Government recognizes the Transferee as the Transferor's successor in interest in and to the contracts.  The Transferee by this Agreement becomes entitled to all rights, titles, and interests of the Transferor in and to the contracts as if the Transferee were the original party to the contracts.  Following the effective date of this Agreement, the term "Contractor," as used in the contracts, shall refer to the Transferee.

(5) Except as expressly provided in this Agreement, nothing in it shall be construed as a waiver of any rights of the Government against the Transferor.

(6) All payments and reimbursements previously made by the Government to the Transferor, and all other previous actions taken by the Government under the contracts, shall be considered to have discharged those parts of the Government's obligations under the contracts.  All payments and reimbursements made by the Government after the date of this Agreement in the name of or to the Transferor shall have the same force and effect as if made to the Transferee, and shall constitute a complete discharge of the Government's obligations under the contracts, to the extent of the amounts paid or reimbursed.

(7) The Transferor and the Transferee agree that the Government is not obligated to pay or reimburse either of them for, or otherwise give effect to, any costs, taxes, or other expenses, or any related increases, directly or indirectly arising out of or resulting from the transfer or this Agreement, other than those that the Government in the absence of this transfer or Agreement would have been obligated to pay or reimburse under the terms of the contracts.

(8) The Transferor guarantees payment of all liabilities and the performance of all obligations that the Transferee--

(i) Assumes under this Agreement; or

(ii) May undertake in the future should these contracts be modified under their terms and conditions.  The Transferor waives notice of, and consents to, any such future modifications.

(9) The contracts shall remain in full force and effect, except as modified by this Agreement.  Each party has executed this Agreement as of the day and year first above written.

UNITED STATES OF AMERICA,

By _______________________________________

Title  ____________________________________

[insert name of company],

By _______________________________________

Title  ____________________________________

(CORPORATE SEAL)

[insert name of company],

By_______________________________________

Title _____________________________________

CORPORATE SEAL

CERTIFICATE

I, [insert name of secretary], certify that I am the Secretary of ABC Corporation, that [insert name], who signed this Agreement for this corporation, was then [insert information] of this corporation; and that this Agreement was duly signed for and on behalf of this corporation by authority of its governing body and within the scope of its corporate powers.

Witness my hand and the seal of this corporation this day of __________________ 19 ____.

### By _______________________________________

(CORPORATE SEAL)

CERTIFICATE

I, [insert name], certify that I am the Secretary of [insert name of company], that [insert name], who signed this Agreement for this corporation, was then [insert information] of this corporation; and that this Agreement was duly signed for and on behalf of this corporation by authority of its governing body and within the scope of its corporate powers.  Witness my hand and the seal of this corporation this day of ____________________19___.

By _______________________________________

CORPORATE SEAL

APPENDIX 8

SAMPLE - CHANGE OF NAME AGREEMENT

The [insert new name of company] (Contractor), a corporation duly organized and existing under the laws of [insert State], and the United States of America (Government), enter into this Agreement as of [insert date] when the change of name became effective under applicable State law.

(a) The parties agree to the following facts:

(1) The Government, represented by various Contracting Officers of the [insert name(s) of agency(ies)], has entered into certain contracts and purchase orders with [insert original name of company], namely [insert contract or purchase order identifications; or delete "namely" and insert "as shown in the attached list marked "Exhibit A''] and incorporated in this Agreement by reference.''  The term "the contracts," as used in this Agreement, means the above contracts and purchase orders and all other contracts and purchase orders, including all modifications, made by the Government and the Contractor before the effective date of this Agreement (whether or not performance and payment have been completed and releases executed if the Government or the Contractor has any remaining rights, duties, or obligations under these contracts and purchase orders).

(2) [Insert former name of company], by an amendment to its certificate of incorporation, dated [insert date], has changed its corporate name to [insert new name of company].

(3) This amendment accomplishes a change of corporate name only and all rights and obligations of the Government and of the Contractor under the contracts are unaffected by this change.

(4) Documentary evidence of this change of corporate name has been filed with the Government.

(b) In consideration of these facts, the parties agree that--

(1) The contracts covered by this Agreement are amended by substituting the name [insert new name of company] for the name [insert original name of company] wherever it appears in the contracts; and

(2) Each party has executed this Agreement as of the day and year first above written.

United States of America,

By ______________________________________

Title ____________________________________

[Insert new name of company]

By _______________________________________

Title _____________________________________

Corporate Seal

Certificate

I, [insert name], certify that I am the Secretary of [insert new name of company]; that [insert name], who signed this Agreement for this corporation, was then [insert information] of this corporation; and that this Agreement was duly signed for and on behalf of this corporation by authority of its governing body and within the scope of its corporate powers.  Witness my hand and the seal of this corporation this [insert number] day of [insert month] 19[insert year].

By _______________________________________

Corporate Seal

APPENDIX 9

GUIDE FOR CREATION AND MAINTENANCE OF

CONTRACT ADMINISTRATION FILES (Added 04/2003)

# PURPOSE STATEMENT

The following guide has been prepared to assist Contracting personnel with maintenance of contract files and performance of contract administration.  If time is invested in creating files and tracking tools at time of contract award and maintaining those files as changes occur, the time required for contract administration, and ultimately contract closeout, will be reduced.  Contracting personnel will be able to locate documents and information quickly and easily when needed, making contract administration more efficient and less burdensome.  The procedures outlined below provide enough detail for effective administration of large contracts.  For administration of smaller contracts, Contracting personnel can choose those sections that apply.

1.	Establishing Contract Administration Files )or Basic Contract Files).  Green FAA Official Contract File folders should be used for all files related to the contract.  Labels on folders should be typed so they can be easily read and should include the contract number and title of contents (e.g., Basic Contract Folder, Modification Folder, Voucher/Invoice Folder). The Basic Contract File should include the documents listed in the subparagraphs below.  Documents should be placed in the folder(s) in the order listed in the Contract File Checklist (Appendix 10) or table of contents (if one is prepared) and separated by marked tabs or in separate folders.  The Contract File Checklist or table of contents should be annotated with the contractor’s mailing address and fax number, contractor’s point of contact and telephone numbers, Contracting Officer’s Technical Representative (COTR) name and telephone number, and Quality Reliability Officer (QRO) name and telephone number.

a.	Basic Contract Documents.  A copy of the table of contents should be included in each folder of the Basic Contract File.  (Some contracts are large enough to require more than one folder.)

- Original Signed Contract (SF26) Sections A thru J.

- Distribution Sheet (the Distribution Sheet should be annotated with the date each copy of the contract was distributed.

- Requisition or procurement request (PR) and appropriate automated procurement system award form.

- Copies of COTR, QRO, Property Administrator, and Contract Administrator Designation memoranda (A sample COTR Designation Memorandum can be found at Appendix 1).

- Any other applicable documents listed in the Contract File Checklist, Section II, “Basic Contract Award File Checklist”.

b.	Contract Data Requirements List (CDRL) Folder.  Copies of documents delivered under CDRLs should be filed in the order received, with each version separated by tabs.

c.	Voucher/Invoice Folder.  Each voucher/invoice should be filed with its signed voucher/invoice approval certification and record of payment (e.g., “PAID” sheet from Accounting).  Vouchers/invoices should be filed chronologically.  A financial spreadsheet should be filed on the left side of each Voucher/Invoice Folder.  Guidance on creating financial spreadsheets can be found in paragraph (2)(a), below.

d.	Working Copy of the Contract.  A working copy of the contract should be maintained electronically and in hard copy in a binder.  Both copies should be updated to reflect the most current version of the contract each time a modification is issued.  To facilitate this process, all modifications should be issued with contract change pages.  Changes in the contract change pages should be highlighted (e.g., bold, shaded, or italicized font).

e.	Other Contract Folders.  Folders should be created for the following contract documentation, as applicable:

- Incoming Correspondence.

- Outgoing Correspondence.

- Subcontracts.

- Government Furnished Property/Information.

- Memoranda to the File.

- Program Management Review (PMR)/Acquisition Review (AR) Handouts.

- Quality Reliability Officer (QRO) Reports.

- Contractor and Industrial Security.

- Modifications.

2.	Processing Vouchers/Invoices.

a.	Financial Spreadsheet.  A financial spreadsheet should be developed to track total contract obligations and invoice payments.  This provides the current balance of contract funds.  For contracts containing many Contract Line Item Numbers (CLINs), it may be helpful to develop a spreadsheet for each CLIN.  For contracts containing task orders, it may be helpful to develop a spreadsheet for each task order.  If spreadsheets are created for each CLIN or task order, a summary financial spreadsheet should be created to provide the current balance of funds for the entire contract.

b.	Processing Vouchers/Invoices.

- Review each submission for errors;

- Record costs and fees separately in spreadsheets;

- Log receipt of voucher/invoice in AFM Invoice Tracking System (ITS);

- Forward to COTR for review and approval, note date sent to COTR in ITS;

- Set up a “Voucher Suspense Desk File” with a copy of the approval certification; note date due to Accounting.  Set a suspense date a few days earlier to trigger COTR release;

- Upon return from COTR, sign and complete;

- Make a copy of approval certification and invoice;

- Place in voucher/invoice folder;

- Any disallowances should be noted with a memo to the file explaining the deduction and/or rejection and steps taken to notify the contractor.  A letter should be written to the contractor explaining the deduction and/or rejection and a copy included with the invoice;

- Send invoice to Accounting;

- After copy is received from Accounting stamped “PAID”, place this copy on top of the applicable voucher/invoice;

- Confirm payment was made in ITS; and

- Conduct periodic reviews with Accounting and ITS.

3.	Correspondence

a.	Processing Incoming Correspondence.

- Create an incoming correspondence log sheet.  As correspondence is received, it should be annotated in the log and filed in the incoming correspondence folder.  Completed log sheets should be filed on the right side of each folder on top of incoming correspondence.  Completed log sheets can be filed in hand-written form, however, if the information is typed in a Microsoft Word document, the log can be searched electronically.

- Incoming correspondence by serial number, CDRL number or reference, subject, and date.

- Review the correspondence and take action as required.  If the correspondence requires COTR review and/or action, be sure to give the COTR a suspense date and file a copy of the e-mail or memo and correspondence in a “COTR Suspense Desk File”.

- If the appropriate action includes providing a response to the contractor, prepare a written response using the outgoing correspondence procedures described in paragraph (3)(b), below.

b.	Processing Outgoing Correspondence.

- Create an outgoing correspondence log sheet.  Completed log sheets should be filed on the right side of each folder.  Completed log sheets can be filed in hand-written form, however, if the information is typed in a Microsoft Word document, the log can be searched electronically.

- Log all outgoing correspondence using the next available serial number, entering CDRL number or reference, subject, and date.  (Note:  to make outgoing correspondence easier to track, it can be helpful to include in the correspondence serial number the calendar or fiscal year and program acronym.)

- When preparing outgoing correspondence, it is helpful to create an electronic outgoing correspondence directory to create and store electronic copies of correspondence.  The serial number from the outgoing correspondence log should be typed in the top right corner of the outgoing letter.  The subject line of the letter should be included in the log for quick reference.

- The file copy of letters to the contractor should be filed in the outgoing correspondence folder with relevant documents.

4.	PROCESSING MODIFICATIONS TO THE BASIC CONTRACT

a.	Preparing the Modification.

- Each modification should include: A SF30 or appropriate automated procurement system modification form to meet the requirements of the specific modification.  If a SF30 is used to award the modification, the file must also contain the automated procurement system modification form.

- A modification summary, each page of which should be annotated with the contract, requisition, modification, and page numbers.  The modification summary should include:

- A preamble summarizing all changes included in the modification.

- A section by section, detailed description of the changed or modified parts of the contract.  This description should include from/to statements to explain the change.

- If funds are involved, Section G is always modified to show the new CLIN and appropriation data and amount as well as the affect the modification has on total contract value.  This amount should match the amount on the SF30 and automated procurement system modification form.

- Contract change pages (with changes highlighted) for the working copy of the contract.  The modification number should be printed in the top left corner of each modified page.

b.      Distributing the Modification.  Prepare a Distribution Sheet to document proper distribution of the modification.  Annotate the Distribution Sheet with the date distribution was made.

c.	Filing the Modification.  The modification file should include the documents listed in the subparagraphs below.  If the modification is large enough to be filed in its own folder, it is helpful to include a table of contents listing the modification and all other supporting documents included in the folder.  Copies of the modified/changed contract pages should be filed in the working copy of the contract.  The electronic version of the working contract should be updated to include the changed pages.

- Signed SF30 and automated procurement system modification form, the modification, and any associated documents (e.g., memoranda to the file, Determinations and Findings, contractor proposals, negotiation memoranda)

- Requisition or PR.

- Distribution Sheet.

- Any other applicable documents listed in the Contract File Checklist (Appendix 10), Section III, “Contract Modification/Revision File Checklist”.

  - Other Actions Related to Modifications:

    - Update or create appropriate financial spreadsheets (described in paragraph 2.a); and

    - Create a Modification Summary Table.  This document provides a quick reference documenting by modification number the description, type (bilateral or unilateral), dollar amount, and date of each modification.  The electronic version of the table can be searched, allowing quick retrieval of modification information.

5.	Preparing Memoranda to the File.  Typed or hand-written notes should be prepared to document telephone calls, and meetings and filed in a single folder as memoranda to the file.  These notes should include a list of participants, the topic, the date, and action items assigned for each telephone call and meeting.

6.	Maintaining the Subcontract File.  If applicable, ensure that the contract has an approved Subcontracting Plan that has been incorporated into the contract by reference and has been made an attachment to the basic contract.  File copies of all subcontracts in the Subcontract File.  Ensure that the contractor submits SF294s/SF295s electronically.  Review SF294s/SF295s for completeness as they are received.

7.	Processing CDRLS

a.	Submission and review of CDRLs.  The contractor should submit CDRLs in hard copy or electronically in accordance with the contract (Block 15 of CDRL).  The Line of Business should establish procedures to ensure that all CDRLs are reviewed by the Contracting Officer and responsible Program or Integrated Product Team (IPT) and that comments are provided to the Contracting Officer in a timely manner.  Most CDRLs have a time limit for Government review and response.  The document transmitting comments to the Contracting Officer should be filed so it can be used to support COTR/technical review.

b.	Processing Comments and Changes to and Approving CDRLs.  CDRL discrepancy forms should be developed to transmit comments to the contractor.  Comments regarding CDRLs and approval of CDRLs should be transmitted to the contractor under a transmittal letter prepared by the Contracting Officer.  The transmittal letter should include re-submittal requirements if applicable.  The transmittal letter should be filed in the outgoing correspondence folder.  Changes to CDRLs, including extensions to submission or review dates, should include adequate consideration.  These revisions must be documented in a contract modification establishing the new terms.

c.	Tracking CDRLs.  The Contracting Officer should create a tracking system to manage submission of all CDRLs.

APPENDIX  10

SAMPLE - CHECKLIST FOR CONTRACT FILE (Revised 01/2002)

# PURPOSE STATEMENT

The following checklists have been prepared to facilitate the contracting official in preparing a comprehensive acquisition package and contract file.   The applicable file documentation should be placed in each file folder in the order stated with a file tab for easy access.   In addition, each checklist can be saved to a word document and modified as a table of contents for each contract file folder.

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

I	PRE-AWARD PLANNING/REQUIREMENT FILE CHECKLIST

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 1 | Names of IPT Members, Organizations and Phone Numbers | AMS 1.11 AMS 3.2.1.2 AMS APPENDIX B-ACQUISITION STRATEGY PAPER |  |
| 2 | Acquisition/Procurement Planning Documents (APB, ISR, ASP etc) | AMS 2.12 AMS 3.2.1.2 |  |
| 3 | Procurement Requests (PR), ACQUIRE Requisition Request with Funding Approval | T3.2.1 ACQUIRE Buyer Guide/ACQUIRE Contract Report Information (ACRI) Quick Reference Guide |  |
| 4 | Acquisition Documents (SOW, SPEC, CDRLs, DIDs) | T.3.2.2.8 Procurement Form Template (59, & 60) |  |
| 5 | Set-Aside Determination/Coordina-tion with Small Business Utilization Staff | AMS 3.6.1 AMS 3.2.2.2 T3.6.1 Procurement Form Template (85) |  |
| 6 | RESERVED | RESERVED |  |
| 7 | Independent Cost Estimate (ICE) | T.3.2.3.A9 |  |
| 8 | Coordination with Quality Assurance Documentation | AMS 3.2.1.3.5 T3.10.4A2 |  |
| 9 | Classified Security Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.2 T.13.2 T3.13.1A9 |  |
| 10 | Information, Personnel and Physical Security as it relates to suitability Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.1 T3.13.1A17 |  |
| 11 | Personnel Security Risk Assessment Forms (FAA Form 1600-77) | T3.13.1A17 |  |
| 12 | Unsolicited Proposal and Documentation | AMS 3.2.2.6 T3.2.2.6 |  |
| 13 | Signed Non-disclosure/Conflict of Interest Statements | AMS 3.1.5, 3.1.6 T3.1.5A and T3.1.6A2 |  |
| 14 | Evaluation Plan(s) (e.g. Past Performance) including List of Evaluators and Advisors with Source Selection, Official (SSO) approval | AMS 3.2.2.3.1.2.3 T.3.2.2.A.2 |  |
| 15 | Evaluation Criteria (e.g. Past Performance) (Section M) | AMS 3.2.2.3.1.2.3 T3.2.2.3A2, 3 &4 |  |
| 16 | Organizational Conflict of Interest Statements | AMS 3.1.5, 3.1.7 T3.1.7 |  |
| 17 | Procurement Integrity Act IPT Briefing and Awareness Discussions | AMS 3.1.8 T3.1.8 |  |
| 18 | Undefinitized Letter Contracts Documentation | T3.2.4.6 |  |
| 19 | Market Analysis /Public Announcement (>$100K) | AMS 3.2.1.2.1, 3.2.1.3.12 T3.2.2A1 and T3.2.2.3A2 |  |
| 20 | Draft Screening Information Request (SIR) and Comments | AMS 3.2.1.3.9 |  |
| 21 | Documentation of Coordination with Legal Staff | FAA ORDER 2220.1 dtd 7/1/87 AMS1.3 |  |
| 22 | Screening Information Request (SIR) document (Sections A-M) should include clear instructions to potential vendors and evaluation factors (e.g. Past Performance) | AMS 3.2.2.3.1.2.1 T3.2.2 |  |
| 23 | Request for SIRs by Interested Parties | Best Practice |  |
| 24 | Single Source Justification (may be part of Acquisition/Planning Documentation) | AMS 3.2.1.3.8, 3.2.2.2 and 3.2.2.4 T3.2.1.A4 |  |
| 25 | Sources with Address (Original vendor list and additional vendor names and addresses from public announcements from Tab 23) | Best Practice |  |
| 26 | SIR Amendments with supporting documentation (IPT/Legal Review, rationale for issuing, distribution sheet and names of vendors) | AMS 3.2.2.3.1.2.2 And 3.2.2.3.1.2.4 |  |
| 27 | SIR Responses (including Unsuccessful offerors’ proposals) Receipt/Evaluation of Submittals (including evaluation reports) | AMS 3.2.2.3.1.2.3 |  |
| 28 | Communications with Offerors (e.g. letters, e-mails) | AMS 3.2.2.3.1.2.2 |  |
| 29 | IPT Evaluation Reports/Scoring Results and all other factors considered (Technical and Cost) | AMS 3.2.2.3.1.3 |  |
| 30 | SSO Screening /Award Decision Memorandum | AMS 3.2.2.3.1.3 And AMS 3.2.2.3.1.2.5 |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 31 | Successful Offeror’s Cost/Price Proposal | AMS 3.2.2.3.1.2.3 |  |
| 32 | Successful Offeror’s Technical Proposal | AMS 3.2.2.3.1.2.3 |  |
| 33 | Contracting Officer’s Responsibility Determination –including checking Suspense and Debarment from “List of parties Excluded from Federal Procurement-Non-procurement List” GSA | AMS 3.2.2.2 T3.2.3A5 & 6 Procurement Form Template No. 33 AMS 3.2.2.7.4 T3.2.2.7 |  |
| 34 | Pre-award Survey Information | AMS 3.2.2.2 T3.2.3A5 & 6 |  |
| 35 | DCAA Field Reports (include requests coordinated with ASU-300) | AMS 3.2.2.2 T3.2.3A5 & 6 |  |
| 36 | Successful Offeror’s Reps/Certifications (Section K) | AMS 3.2.2.3.1.2.3 |  |
| 37 | Equal Employment Opportunity Compliance Review ($10M) | AMS 3.6.2.1 T3.6.2 |  |
| 38 | Certificate of Current Cost or Pricing Data | AMS 3.2.3.3.1 T3.2.3A1 |  |
| 39 | Depart of Labor (DOL) Wage Rate Determination if Service Contract Act Applies or rationale on why SCA exempt | T3.6.2 |  |
| 40 | Subcontracting Plan with coordination/review by the SB Utilization Office (Should become a material part of the contract as an Attachment (Section J)) | T3.10.3 |  |
| 41 | Legal Review of final contract document | FAA ORDER 2220.1 DATED 7/1/87 |  |
| 42 | Contract Award Notification | AMS 3.13.1.4 |  |
| 43 | Congressional Award Notification ($3M) | AMS 3.13.2.5 T3.13.1A5 |  |
| 44 | Notification to Unsuccessful Offeror(s) | AMS 3.2.2.3.1.2.5 |  |
| 45 | Contractor Debriefing Documentation | AMS 3.2.2.3.1.4 |  |
| 46 | Pre/Post Negotiation Business Clearance CO’s determination the price is fair and reasonable and documenting the entire award decision selection. | Standard Operational Procedures/Best Business Practice |  |
| 47 | Protest Documentation | AMS 3.9.2 |  |
| 48 | Lessons Learned Findings | AMS 3.2.2.3.1.5 |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

II	BASIC CONTRACT AWARD FILE CHECKLIST

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 1 | Post Award Conference | AMS 3.2.2.3.1.4 |  |
| 2 | ACQUIRE AWARD OF ORIGINAL CONTRACT with original signatures from contractor and contracting officer and Contract (Sections B-J) | Best Practice and Contract Law AMS 3.2.2.3.1.3 |  |
| 3 | Contract Distribution Sheet | Best Practice |  |
| 4 | Copy of Delegation Letters: Quality Review Official (QRO), Contracting Officer’s Technical Representative (COTR), Property Administration and Contract Administration | AMS 3.10.1 3.10.3 3.10.4 T3.10.1A3 T310.3A2 and T310.4A2 |  |
| 5 | Correspondence (Outgoing) to the contractor | Best Practice |  |
| 6 | Correspondence (Incoming) from the contractor | Best Practice |  |
| 7 | Record(s) of Payments to the contractor) including copies of each voucher/invoice and payment authorization to AFM | AMS 3.3.1.2 |  |
| 8 | Cumulative Total of Invoices/Vouchers paid, rejected, etc. | T3.3.1A3.f |  |
| 9 | Security Report and Documentation with Coordination with Security Staff (ACO) (Classified Info Security and Personnel and Physical) | AMS 3.2.2.2 T3.13.1A9 |  |
| 10 | Government Furnished or Contractor Acquired Property List, Quantity and Value | AMS 3.10.3 T3.10.3A3 |  |
| 11 | Freedom of Information Act (FOIA) Requests | 5 U.S.C. 552 |  |
| 12 | Lessons Learned Input | AMS 3.2.2.3.1.5 |  |
| 13 | Subcontracting Plan Quarterly and Semi-Annual Reports with coordination to the SB Utilization Office | T.3.6.1.4 |  |
| 14 | Acceptance Reports consisting of Materiel Requisition/Issue/Receipt (FAA Form 4650-12) and Inspection Report of Material and/or Services (FAA Form 256) | FAA ORDER 4650.30 dated 5/4/93 |  |
| 15 | JAI/CAI Inspections |  |  |
| 16 | Weekly Progress Reports – Labor Investigations |  |  |
| 17 | Contractor Payroll Forms |  |  |
| 18 | Insurance/Payment/ Performance/Bid Bonds – Over 100K |  |  |
| 19 | SEDB/8 (a) Small Business Acceptance – Correspondence/Waiver Forms |  |  |
| 20 | Proof of proper coordination on ASU-300 Customer Survey Questionnaires (e.g., copies of transmittal e-mails/memos/letters) | ASU-300 SOP002, “Customer Surveys” |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

III	CONTRACT MODIFICATION/REVISION FILE CHECKLIST

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 1 | ACQUIRE REVISION AND/OR MODIFICATION WITH ORIGINAL SIGNATURE FROM BOTH PARTIES (SF-30) (Sections A-J) | Best Practice/Contract Law both parties signature and consideration- funds obligation |  |
| 2 | Procurement Requests (PR), ACQUIRE Requisition Request with Funding Approval | T3.2.1 ACQUIRE Buyer Guide/ACQUIRE Contract Report Information (ACRI) Quick Reference Guide |  |
| 3 | Independent Cost Estimate (ICE) | T.3.2.3.A9 |  |
| 4 | Classified Security Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.2 T.13.2 T3.13.1A9 |  |
| 5 | Information, Personnel and Physical Security as it relates to suitability Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.1 T3.13.1A17 |  |
| 6 | Personnel Security Risk Assessment Forms 91600-77) | T3.13.1A17 |  |
| 7 | Offeror’s Cost/Price Proposal | AMS 3.2.2.3.1.2.3 |  |
| 8 | Offeror’s Technical Proposal | AMS 3.2.2.3.1.2.3 |  |
| 9 | Request for Technical Evaluation | Best Practice |  |
| 10 | Evaluation of Proposal | AMS 3.2.2.3.1.2.3 T3.2.2 |  |
| 11 | DCAA Field Reports (include requests coordinated with ASU-300) | AMS 3.2.2.2 T3.2.3A5 & 6 |  |
| 12 | Equal Employment Opportunity Compliance Review | AMS 3.6.2.1 |  |
| 13 | Depart of Labor (DOL) Wage Rate Determination if Service Contract Act Applies or rationale on why SCA exempt | T3.6.2 |  |
| 14 | Legal Review of final contract modification document with change pages to working contract if applicable | FAA ORDER 2220.1 dtd 7/1/87 |  |
| 15 | Pre/Post Negotiation Business Clearance or other supporting documentation showing CO made the determination that the price is fair and reasonable and support for issuance of modification. | Best Practice |  |
| 16 | Undefinitized Letter Contracts AND Ceiling Price Actions | T3.2.4.6 |  |
| 17 | Certificate of Current Cost or Pricing Data | AMS 3.2.3.3.1 T3.2.3A1 |  |
| 18 | Option Exercise Notification | AMS Clause 3.2.4-34 And 3.2.4-35 |  |
| 19 | Support for exercise of Option documentation | AMS Clause 3.2.4-34 And 3.2.4-35 |  |
| 20 | IPT/COTR review of final contract modification document | T3.2.1 |  |
| 21 | Contract Modification Distribution Sheet (with copy to Security Office (ACO)) | Best Practice |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

# IV	CONTRACT CLOSE-OUT FILE CHECKLIST  (See Appendix Sample 11)  _____________________________________________________

V	PURCHASE ORDER/GSA/FSS ORDER FILE CHECKLIST

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 1 | Copy of GSA Schedule | T.8.3 |  |
| 2 | Procurement Requests (PR), ACQUIRE Requisition Request with Funding Approval | Best Practice and Contract Law |  |
| 3 | Independent Cost Estimate (ICE) | T.3.2.3.A9 |  |
| 4 | Classified Security Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.2 T.13.2 T3.13.1A9 |  |
| 5 | Information, Personnel and Physical Security as it relates to suitability Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.1 T3.13.1A17 |  |
| 6 | Personnel Security Risk Assessment Forms 91600-77) | T3.13.1A17 |  |
| 7 | GSA Ordering Requirements/Documentation in accordance with FAR 8.404 | T.8.3 |  |
| 8 | Legal Review of final contract action document | FAA Order 2220.1 dated 7/1/87 |  |
| 9 | IPT/COTR review of final purchase order document | AMS 3.2.1.2.2 |  |
| 10 | Pre/Post Negotiation Business Clearance CO’s determination the price is fair and reasonable and documenting the entire award decision selection. | Standard Operational Procedures/Best Business Practice |  |
| 11 | ACQUIRE AWARD OF ORIGINAL Purchase Order with original signatures from contractor and contracting officer | Best Practice and Contract Law |  |
| 12 | Purchase Order Distribution Sheet (with copy to Security Office (ACO)) | Best Practice |  |
| 13 | Copy of Delegation Letters: Quality Review Official (QRO), Contracting Officer’s Technical Representative (COTR), Property Administration and Contract Administration | AMS 3.10.1 3.10.3 3.10.4 T3.10.1A3 T310.3A2 and T310.4A2 |  |
| 14 | Correspondence (Outgoing) to the contractor | Best Practice |  |
| 15 | Correspondence (Incoming) from the contractor | Best Practice |  |
| 16 | Record(s) of Payments to the contractor) including copies of each voucher/invoice and payment authorization to AFM | AMS 3.3.1.2 |  |
| 17 | Cumulative Total of Invoices/Vouchers paid, rejected, etc. | T3.3.1A3.f |  |
| 18 | Security Report and Documentation with Coordination with Security Staff (ACO) (Classified Info Security and Personnel and Physical) | AMS 3.2.2.2 T3.13.1A9 |  |
| 19 | Government Furnished or Contractor Acquired Property List, Quantity and Value | AMS 3.10.3 T3.10.3A3 |  |
| 20 | Freedom of Information Act (FOIA) Requests | 5 U.S.C. 552 |  |
| 21 | Acceptance Reports consisting of Materiel Requisition/Issue/Receipt (FAA Form 4650-12) and Inspection Report of Material and/or Services (FAA Form 256) | FAA ORDER 4650.30 dated 5/4/93 |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

VI	BLANKET PURCHASE AGREEMENT (BPA) FILE CHECKLIST

| Tab # | DOCUMENT | APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER | APPLIC & IN FILE |
| --- | --- | --- | --- |
| 1 | Copy of GSA Schedule | T.8.3 |  |
| 2 | IPT/Program Office Basis or Justification to establish BPA from GSA or non-GSA | AMS 2.9.5 T3.2.1 T.3.8.3 EXEMPTION FROM PLANNING |  |
| 3 | Independent Cost Estimate (ICE) | T.3.2.3.A9 |  |
| 4 | Classified Security Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.2 T.13.2 T3.13.1A9 |  |
| 5 | Information, Personnel and Physical Security as it relates to suitability Requirements and Documentation of Coordination with Security Staff (ACO) | AMS 3.13.2.2.1 T3.13.1A17 |  |
| 6 | Personnel Security Risk Assessment Forms 91600-77) | T3.13.1A17 |  |
| 7 | GSA Ordering Requirements/Documentation in accordance with FAR 8.404 | T3.8.3 |  |
| 8 | Legal Review of final Blanket Purchase Agreement document | FAA ORDER 2220.1 DTD 7/1/87 |  |
| 9 | IPT/COTR review of BPA | AMS 3.2.1.2.2 |  |
| 10 | ACQUIRE (CPA) Documentation Form | ACQUIRE Buyer Guide and Quick Reference Guide |  |
| 11 | Basic Ordering Agreement Distribution Sheet (with copy to Security Office (ACO)) | Best Practice |  |
| 12 | Call Order Template | T.3.2.2.5 |  |
| 13 | Call Order Distribution Sheet | Best Practice |  |
| 14 | Conduct Annual or as required Review for Dollar Threshold Compliance | T.8.3 and GSA Schedule |  |
| 15 | Copy of Original BPA with contractor and contracting officer signatures | 3.2.1 and 3.2.2.5 |  |
| 16 | Copy of Delegation Letters: Quality Review Official (QRO) COTR, Property Administration, Contract Administration | AMS 3.10.1 3.10.3 3.10.4 T3.10.1A3 T310.3A2 and T310.4A2 |  |
| 17 | Correspondence (Outgoing) to the contractor | Best Practice |  |
| 18 | Correspondence (Incoming) from the contractor | Best Practice |  |
| 19 | Record(s) of Payments to the contractor including copies of voucher and invoices | AMS 3.3.1.2 |  |
| 20 | Cumulative Total of Invoices/Vouchers paid, rejected, etc. | T3.3.1A3.f |  |
| 21 | Lessons Learned Input | AMS 3.2.2.3.1.5 |  |
| 22 | Subcontracting Plan Quarterly and Semi-Annual Reports with coordination to the SB Utilization Office | T.3.6.1.4 |  |
| 23 | Acceptance Reports consisting of Materiel Requisition/Issue/Receipt (FAA Form 4650-12) and Inspection Report of Material and/or Services (FAA Form 256) | FAA ORDER 4650.30 dated 5/4/93 |  |

# CONTRACT #	DTFA __________________	        VENDOR NAME	   _____________________________________________________

# VII	INTERAGENCY AGREEMENT FILE CHECKLIST

| Tab # DOCUMENT APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER APPLIC & IN FILE 1 Names of IPT Members, Organizations and Phone Numbers AMS 1.11 AMS 3.2.1.2 AMS APPENDIX B-ACQUISITION STRATEGY PAPER 2 Procurement Requests (PR), ACQUIRE Requisition Request with Funding Approval T3.2.1 ACQUIRE Buyer Guide/ACQUIRE Contract Report Information (ACRI) Quick Reference Guide 3 IPT/Program Office Basis or Justification to establish IA AMS 2.9.5 T3.2.1 T.3.8.3 EXEMPTION FROM PLANNING 4 Independent Cost Estimate (ICE) T.3.2.3.A9 5 Classified Security Requirements and Documentation of Coordination with Security Staff (ACO) AMS 3.13.2.2.2 T.13.2 T3.13.1A9 6 Information, Personnel and Physical Security as it relates to suitability Requirements and Documentation of Coordination with Security Staff (ACO) AMS 3.13.2.2.1 T3.13.1A17 7 ACQUIRE/Award of Interagency Agreement Documentation Form with original signed Interagency Agreement by both parties and appropriation data Best Practice and Contract Law 8 Interagency Agreement Distribution Sheet (with copy to Security Office (ACO)) Best Practice 9 Copy of Delegation Letters: Quality Review Official (QRO), Contracting Officer’s Technical Representative (COTR), Property Administration, Contract Administration AMS 3.10.1 3.10.3 3.10.4 T3.10.1A3 T310.3A2 and T310.4A2 10 Correspondence (Outgoing) to the other party/agency Best Practice 11 Correspondence (Incoming) from other party/agency Best Practice | Tab # DOCUMENT APPLICABLE AMS, TOOLBOX, STANDARD OR ORDER APPLIC & IN FILE 12 Copy of Invoices/vouchers and documentation AMS 3.3.1.2 13 Personnel Security Risk Assessment Forms (FAA Form 1600-77) T3.13.1A17 14 Legal Review of final Interagency Agreement document FAA ORDER 2220.1 DTD 7/1/87 15 IPT/COTR review of Interagency Agreement AMS 3.2.1.2.2 16 Record of Payments with Cumulative Total of Invoices/Vouchers paid, rejected, etc. T3.3.1A3.f 17 Government Furnished or Contractor Acquired Property List, Quantity and Value AMS 3.10.3 T3.10.3A3 18 Lessons Learned Input AMS 3.2.2.3.1.5 19 Acceptance Reports consisting of Materiel Requisition/Issue/Receipt (FAA Form 4650-12) and Inspection Report of Material and/or Services (FAA Form 256) FAA ORDER 4650.30 dated 5/4/93 |
| --- | --- |

APPENDIX 11

SAMPLE - CONTRACT FILE COMPLETION STATEMENT

Contract Administration Office (If different from the Contracting Office):

Name:  	__________________________________

Address:  	__________________________________

__________________________________

### Contracting Office Name:  	__________________________________

### Address:  	__________________________________

__________________________________

### Contract No.	__________________________________

### Last Modification No.  	__________________________________

### Last Call or Order No.  	__________________________________

### Contractor’s Name: 	__________________________________

### Address:  	__________________________________

__________________________________

### Dollar Amount of Excess Funds (if any):  	_________________________

Voucher Number and Date, if Final Payment has been made:

### Voucher No.:  	_____________________	Date:  	_______________

Invoice No. and date, if final approved invoice forwarded to disbursing office or other agency/activity

### Voucher No.:  	_____________________	Date:  	_______________

________________________________________________________________	_______

APPENDIX 12

SAMPLE - CONTRACT CLOSEOUT CHECKLIST

1.	Contract Number:		__________________________________________________

2.	Name of Contractor:		__________________________________________________

3.	Date of Physical Completion:	__________________________________________________

4.	Action Items:

a.	Disposition of classified material			____________________________

b.	Final patent report received & cleared			____________________________

c.	Final royalty report received & cleared			____________________________

d.	No outstanding VE change proposal			____________________________

e.	Plant clearance report received			____________________________

f.	Property clearance received			____________________________

g.	Settlement of all interim or disallowed costs (cost only)			____________________________

h.	Price revision completed/Mod. No. __________			____________________________

i.	Settlement of subcontracts by the prime contractor			____________________________

j.	Prior year overhead rates settled/Mod. No. __________			____________________________

k.	Final subcontracting plan report submitted			____________________________

l.	Termination docket completed			____________________________

m.	Contract audit completed (cost only)			____________________________

n.	Contractor’s closing statement completed			____________________________

o.	Contractor’s release received (cost only – AMS 3.2.4-5)			____________________________

p.	Contractor’s assignment of refunds, rebates, credits

and other amounts received (cost only – AMS 3.2.4-5)			____________________________

q.	Final voucher submitted			____________________________

r.	Final paid voucher received			____________________________

s.	Deobligation of excess funds/Mod. No. __________			____________________________

t.	Security badges/keys returned (AMS 3.13-7)			____________________________

u.	Contract completion statement signed and in contract file			____________________________

v.	Other requirements completed (specify)			____________________________

5.	Date Action Completed:							______________________________

6.		Remarks:_______________________________________________________________________________

7.		Contracting Officer:			8.	Contract Specialist:

Signature:	___________________________			Signature:	____________________________

Printed Name:	___________________________			Printed Name:	____________________________

Date:		___________________________			Date:		____________________________