Development of Low Mass Triple-GEM chambers, Support Structure and Readout System

for Use in the STAR Tracking Upgrade

at Brookhaven National Laboratory

R. Redwine (PI), K. Dow, D. Hasell, J. Kelsey, R. Milner, M. Plesko, F. Simon, B. Surrow,

and G. van Nieuwenhuizen

MIT-Bates Accelerator Center

Laboratory for Nuclear Science

Massachusetts Institute of Technology

Middleton, MA 01949

July 02, 2007

MIT Contracts Contact:

Stacy Smith

Office of Sponsored Programs

Email: stacy_s@mit.edu

Tel: 617-253-4170

MIT Technical Contact:

Dr. Karen Dow

Associate Director, MIT-Bates Accelerator Center

Email: kdow@mit.edu

Tel: 617-253-9514

BNL Technical Contact:

Dr. Tim Hallman

Spokesperson for STAR

Email: hallman@bnl.gov

Tel: 631-344-7420

Period of Performance:  Execution date through September 30, 2007

Project Scope:

The Mid-Term Strategic Plan: 2006-2011 for the Relativistic Heavy Ion Collider identifies the upgrade of the STAR inner and forward tracking systems as a priority.  It is proposed to use a combination of strip sensors as well as GEM technology to achieve the needed segmentation and position resolution in a cost effective manner. The upgrade of the inner (Heavy-Flavor Tracker) and forward tracking system (Forward GEM Tracker) has been reviewed in January 2007 by the BNL Detector Advisory Committee, which concluded that the collaboration has made a convincing case that compelling physics goals can be achieved with the resources requested.

Figure 1: Layout of the proposed inner and forward STAR tracking system.

Figure 1 shows the layout of the STAR inner and forward tracking upgrade. The inner tracking upgrade (Heavy Flavor Tracker - HFT) consists of two layers of active pixel sensors (Pixel) followed by two layers of conventional silicon strip layers (Intermediate Silicon Tracker – IST). The outer layer of the inner tracking upgrade is based on the existing Silicon Strip Detector (SSD). The design of a new support structure has to take various constraints of the inner and forward tracking system into account.

The following FGT specific items are the critical R&D efforts for the MIT-Bates contribution to the  tracking upgrade project which will be supported:

- Design and prototyping of three quarter sections FGT triple-GEM chambers incorporating a new hybrid chip readout system

- Initial design of a new WEST mechanical support structure for both the inner and forward tracking system

- Design of one prototype full light-weight hybrid-chip readout system

All items have been named as critical elements by the Detector Advisory Committee, following the review at BNL in January 2007. The recommendation by the committee was, “The Committee suggests that a prototype [FGT] detector [quarter section] which incorporates a readout board representing a realistic sub-section of the final board be fabricated and tested as soon as practical.”  The pre-design of a full light-weight readout system is essential to understand how to fabricate a light-weight hybrid that connects reliably to a FGT quarter section triple-GEM chamber. It is foreseen to use conventional G10 and honey-comb material for the mechanical structure of each quarter section. The design of a new WEST mechanical support structure requires a careful study of taking all constraints of the inner and forward tracking system into account.

The following items are the critical efforts for the MIT-Bates contribution towards the IST part of the tracking upgrade R&D which will be supported:

- Design of a prototype light-weight hybrid-chip readout system

- Refurbishing and test of the existing LNS bonding machine

- Integration of the inner tracking system into the new WEST mechanical support structure.

Work Plan:

The Bates effort will require mechanical engineering support. James Kelsey, a mechanical engineer with extensive experience in detector design, will lead the design and prototyping of three quarter section FGT triple-GEM chambers and the pre-design of a new WEST mechanical support structure.  The assembly and testing of the components will be performed by the faculty, research staff, and students in the Hadronic Physics Group with support from the Bates technical staff.

Miro Plesko, an electronics engineer at MIT-Bates with extensive experience in chip readout systems, will lead the design of both the FGT and IST specific hybrid-chip readout system.

At the conclusion of the design and prototype development, a report will be submitted to Brookhaven National Laboratory.

Project cost estimate:		  					Cost (K$)

Electronics engineering	48.3

Mechanical engineering	48.9

Refurbishing of bonding machine                     	 6.0

Service contract of bonding machine	23.8

Kapton flex cables/hybrids	0.4

PC based DAQ system	0.2

2D readout board for three quarter section FGT chambers	0.4

Material for three quarter section FGT chambers	0.5

Comuting equipment (Solidworks design)	5.0

Total project cost	133.5

Performance Milestones:

- Participation in monthly design reviews

- Preparation of the mechanical part for each FGT quarter section prototype