Document Change Control Sheet

| Date | Filename/version # | Author | Revision Description |
| --- | --- | --- | --- |

Table of Contents

1	EXECUTIVE SUMMARY	2

2	PURPOSE AND SCOPE	2

3	APPROACH and METHODOLOGY	2

4	Lessons Learned – Large Migrations	2

4.1	Strategy	2

4.2	People	2

4.3	Process	2

4.4	Technology	2

5	Opportunities for FMLOB	2

5.1	Strategy	2

5.2	People	2

5.3	Process	2

5.4	Technology	2

6	CONCLUSION	2

# EXECUTIVE SUMMARY

In 2001, President Bush created the President’s Management Agenda (PMA) to address the need for citizen-centered, results-oriented, and market-based federal government initiatives.  The success of the PMA depends on agencies working as a team across traditional boundaries to better serve the American people and focusing on citizens rather than individual agency needs.   In an effort to reduce costs and redundancy in systems, the intent is to integrate specific e-government applications to simplify business processes and unify government operations around citizen needs.  Implicit in this goal is the desire to have agencies work together to influence design, share resources, gain synergies and enjoy the multitude of benefits of successful collaboration.  Overall, the lines of business initiatives represent an opportunity to free-up billions of dollars of federal spending, while accelerating government response times from weeks down to minutes.

The Financial Management Line of Business (FM LOB) task force was formed to identify opportunities to reduce the cost of government and improve services to citizens through business performance improvements; identify a government-wide financial management solution that is efficient and improves business performance while ensuring integrity in accountability, financial controls and mission effectiveness; and develop and provide a solution that will minimize the redundant approaches currently being taken by multiple agencies in an effort to meet their individual financial management needs.  At the present time, there are nine partner agencies participating in this effort led by the Department of Energy (DOE) and the Department of Labor (DOL).  (The participating agencies include, the Department. of Agriculture (USDA), the Environmental Protection Agency (EPA), the Department of Homeland Security (DHS), the Department of Health and Human Services (HHS), the Department of Housing and Urban Development (HUD), the Department of the Interior (DOI), and the Department of Justice (DOJ)).  This diverse group of agencies adds a level of complexity that requires a significant amount of coordination and organization to be successful.

It is expected that a consolidated government-wide FM system would provide quantifiable benefits including fewer employees to perform functions, a reduction in manager time for transactions and data analysis, elimination of duplicative or multiple systems.  Typically, large scale system migrations can yield quantifiable benefits that include FTE reductions from COTs systems or related efforts, enhanced productivity requiring fewer field employees and the ability of specialists to service greater numbers of customers.  Nonquantifiable benefits expected included a more user-friendly environment, easier manager/employee access, better decision-making and data analysis, improved data accuracy, improved information sharing, improved data, and a more responsive, open systems environment.

The FM LoB project is an example of the Government forming a group to perform cross-agency work, and possibly utilizing managed services providers, whether they are government providers, outsourcers, or consultants.  Projects with the potential for cross-agency use would be run out of a consolidated group. More recently, the vendor management function has been formalized and is responsible for both the strategic relationship with services providers as well as the oversight for all contracts with all vendors. This means that a single group could monitor all business functions, provide guidance in their management and, in some cases, perform the negotiations.  A summary of key learnings is below:

- Within the government, vendor management should be centralized and formalized for reduced cost and better service.  This group should establish a sourcing strategy and should manage the relationship with vendors from a strategic perspective as well as track all vendor contracts.

- Don't outsource a problem or complexity: Faced with the perception that IT was unresponsive, overpriced or generally ineffective, agency leaders have attempted to outsource the entire organization. This has also been attempted when IT was supporting a highly complex infrastructure. Though this can be done, the cost is usually very high and the improvements in IT occur very gradually. In cases where inexperienced people have negotiated the contract, the results have usually been expensive and ineffective.

- When outsourcing, keep specific groups: Architecture, planning, project management and vendor management are key groups to keep as government employees when outsourcing.

- Manage communications: Government IT has a greater number of powerful stakeholder groups than private sector IT. They should establish a group to formally manage communications between IT and these stakeholder groups.

- Use self-contained PMO Model: The PMO is responsible for managing large cross-agency projects. One form of this merely coordinates the activities of groups within the different sub-agencies. The second form is a large group and has all the resources it needs to complete a project. Most government IT groups don't have the governance in place to support coordinated activities. To complete these large, high-risk, highly complex projects within a reasonable amount of time, the PMO needs its own resources to draw on.

- If the time is not right - don't make major changes.  Making a major organizational change is something that must have the support of senior leaders on the business side. If not, it is likely a waste of time to push for it. The good news is that if the drivers of a major change are there, the solution eventually becomes apparent to everyone.

# PURPOSE AND SCOPE

The primary drivers of large government IT consolidations include cost, integration of systems and outsourcing.  The level of oversight by external groups is great in large government IT projects.  In terms of the changes being made, government IT is consolidating both the technology and the organization and putting more resources in cross-agency structures such as architecture and the program management office (PMO).  Given the drivers, IT within government needs to continue the consolidation, while investing in groups that maintain the responsiveness of IT - planning, architecture and vendor management.

The two primary drivers for structural changes within government IT at the federal level are cost reduction, and the integration of systems. The latter is to provide a single point of access to government services and to better track users of services.  Structurally, government IT is more fragmented than the private sector, but is following the lead of the private sector and consolidating. There are various forms of this consolidation.  Federal agencies in the US have established CIOs because of the Clinger Cohen Act of 1996. Overall, the level of centralization of reporting has increased greatly in the last three years. Given the above drivers, this will continue for at least the next few years.

The FM LoB initiative seeks to simplify and standardize Federal FM policies and procedures and better integrate finance functions.  The FM LoB is comprised of the task force, the Centers of Excellence (COEs) and the PMO.  Recommendations in this paper are divided into those for the FM LoB and for the COEs.  It is expected that this initiative will:

- Consolidate Federal FM processing to the existing systems of a select number of cross-service providers.

- Exercise central governance over FM policy to standardize and simplify FM procedures.

- Leverage recent technology investments across Federal agencies to more quickly modernize FM service delivery within carefully crafted enterprise architecture for FM activities.

The ability to consolidate and standardize FM activities across the Federal government will improve the link between performance and budgets, and improve financial management by providing both program managers and finance officers with information needed to make well-informed decisions. Additionally, financial service provider consolidation will generate cost savings through economies of volume, provide additional cost avoidance by limiting capital system modernization activities across government, and promote standardization and unified service delivery.

The purpose of this document is to present information that is received from the vendor community and select market research.  Market data was reviewed from research sources, (i.e. Gartner), and government and industry responses, and coordinated this activity with the external and internal stakeholders to ensure alignment with the FM LOB requirements.  Additionally, the purpose of this paper is to provide a market study or “lessons learned” for large system migrations.  The perspectives reviewed include those hosting, and those being migrated.  Information received from the vendor community was reviewed, additionally, independent market research, and primary interviews with IT industry experts were also conducted.  Specifically, we reviewed market data from research sources, (i.e. Gartner) and government and industry responses, coordinated with external and internal stakeholders, and the PMO to ensure alignment with the FM LOB requirements.

This paper provides guidance for the FMLOB, and presents the results of a market study that examines the following themes:

- Marketing: How to market and enforce the FM LOB

- Governance: How is it handled

- Migration: How to jumpstart agencies into migration mode

- Timeline: What is the best way to work with agencies?  Is it case-by-case or are there guidelines that should be set for all agencies? When is it best to involve agencies – before or once planning has begun

- Cost Models: (a) Flat or (b) Fee-for-Service

- Private Industry Involvement:

- PMO: (a) Size, (b) Accountability, and (c) Federal versus Contractor

- Agency POC: (a) Level (b) Back-up plans to involve deputies if people were not available?

- Accountability: OMB Scorecard measures MOU compliance

# APPROACH and METHODOLOGY

Touchstone used a structured approach for seeking out the best and most timely information for this market study.  Our framework included:

1) Identify and understand best in class processes for systems migration, hosting, and migration through primary research, including:

- Interviews with like project managers (E-Travel, E-Payroll)

- Vendor research

- Market analysis

- Determine best practices to support best performance

- Define key differentiation factors – “lessons learned” what worked well, what didn’t

2) Conduct SmartScan of Current FM Modernization Efforts

- Conduct a rapid review of the status of current FM Modernization efforts at select CFO agencies

- Update positional matrix to reflect current position of target agencies

3)  Identify Key Gaps and Areas of Opportunity

- Identify variation in FMLOB practices from benchmarked best-in-class practices

- Assess impact of variances on time-to-market, quality, systems integration, and customer experience

- Identify key roadblocks and “non-negotiable” considerations

4)  Develop High Level Recommendations for Highest Priority Opportunities

- Develop a high level “going-forward” plan

  - Quick Hits

  - Long Term Opportunities

We employed several approaches for this market study including:

1) Conducting interviews of industry, government and vendor experts We interviewed the following people to derive lessons learned:

| Name | Project | Title | Perspective |
| --- | --- | --- | --- |
| Joseph Campbell | E-Payroll | • Acting E-Payroll Project Manager | • E-Payroll lifecycle strategy |
| Mark Carney | Denver National Finance Center | Deputy CFO, Department of Education | • Consolidated financial operations into one facility and modernized agency financial systems and practices |
| Ken Bresnahan | E-Payroll | • PM, Grant Thornton LLP • Former FM Government Executive and IBM PM on E- Payroll | • E-Payroll successes and lessons learned |
| Tim Burke | E-Travel | • GSA PM for E-Travel | • E-Travel lessons learned |
| Bill Topolewski | CGI - AMS | Senior Principal AMS Public Sector Group, former GSA client; involved in JFMIP and CFOC | • FM migration lessons learned |

Additionally, we did a scan of all available resources including:

- Market Research

    - Aberdeen Group

    - Best in Class.com

    - Forrester

    - Gartner

    - IDC

    - MarketResearch.com

    - Washington Technology

    - The Yankee Group

- Vendors/Integrators

    - Accenture

    - Oracle, PeopleSoft, AMS, SAP

- Government Research Groups

    - CFO Council’s Systems/E-Government Committee

    - CGI-AMS

    - CIO Council (www.cio.gov)

    - Federal Computer Week (www.fcw.com)

    - General Services Administration

    - Government Computer News (GCN)

    - Joint Financial Management Improvement Program (www.jfmip.gov)

    - Federal Accounting Standards Advisory Board (FASAB)

    - Financial Management Service (FMS) www.fms.treas.gov

- Internal Touchstone Knowledge Capital

    - E-Travel

    - E-Payroll

    - HR LOB

The analysis has been broken down into several themes:

Strategy – Determine the agencies that are using systems/applications to improve their FM functions.  To ensure that these goals are met, specific objectives or target performance improvements for best practices have been defined as follows:

- Order of magnitude reductions in cycle-time

- Significant cost savings

- “One-stop” integrated FM services for Federal employees

- A simplified and standardized FM function across agencies

People – There are significant cultural changes required to successfully implement the FMLOB project.  Agencies will need to think “outside the agency” in planning and obtaining FM information systems and functionality.   The numerous and nonintegrated current methods for managing FM in the federal government create inefficiencies and result in the diversion of resources away from mission-focused tasks.

Process – The interpretations of general FM management steps may create inconsistent processes and procedures.  A streamlined, simplified, and standardized FM process will yield increased effectiveness and efficiency.   These improvements will allow agencies to focus a substantial amount of time and cost savings to their core competencies within their lines of business, rather than upholding a costly process.  The end result of the FM environment will create a more efficient and effective process, which is apparent through the numerous benefits that are achievable.

Technology - FM systems/applications are commercially available automated tools that can help streamline financial management activities, including JFMIP modules.  To implement this vision, the FMLOB initiative will address (1) establishing a governance structure; (2) standardizing FM policies and procedures; (3) establishing FM enterprise architecture in coordination with emerging OMB guidelines; and (4) identifying and implementing a FM service delivery consolidation strategy.

# Lessons Learned – Large Migrations

## Strategy

General:

- Closely manage multi-agency management structure and cooperation - Achieving consensus on final requirements sufficient for an acquisition has proven to be difficult in projects crossing many functional areas as well as many separate agencies

- Some Government agencies are ahead of others in planning for their EA efforts.  Decisions made on COTS products, or other elements may impact choices for COE selection of many Government agencies based on EA lifecycle.

- Government enterprise initiatives the magnitude of FM LoB can fail due to lack of senior management support at the initiation of the project or declining support during the out-years of a long term project.

- Stakeholders may dictate specific IT/process changes that are inconsistent with the strategic approach and may hamper long term efforts.

- Ensure that relevant Agency-specific legal and regulatory provisions are supported

- There is implicit danger of focusing on one segment of the process, rather than implementing an end-to-end solution.

- Beware of schedules that are overly aggressive, with an inability to resolve issues in a timely manner, and risk to completion of migration milestones.  This relates to acquisition, implementation, migration, configuration, and testing.

COE Findings

- Marketing of the product line to Agencies may be difficult.  Plan for an aggressive marketing strategy.

- Encourage vendor competition for product selection, integration, infrastructure operations, and back end support.  This enables significant accountability for service levels, standards, framework, and architecture.

- Estimated costs have increased because of developmental delays, vendor revisions to the federal and FM COTS products, and limited customization

- Differences in cost are due to (1) not initially accounting for operating costs in years after the system is fully developed and deployed, and (2) underestimating effort to implement FM COTS product, including costs to address

• Database, hardware, and end user equipment needs

• Lack of maturity of the FM COTS products

• Technical programming staff charges and billing rates higher than for older technology systems

Migrating Agencies Findings:

- Milestone delays due to a variety of reasons, including unanticipated additional testing and delays in receiving milestone approval

- Delay in completion dates due to lack of maturity in the product relative to federal needs

- Project delays due to lack of skilled resources and decisions to implement system with internal staff

- There could be delay due to union negotiations/agreements, cultural changes, additional development/testing to achieve sizing and workload requirements, seamless integration of all COTS and custom-designed applications.  Other risk factors include:

• Inflation

• Cost overruns due to unanticipated expenditures for extended development timeframes software maintenance, additional shared service center equipment, additional marketing and contractor services, upgrades to primary FM vendor software, and/or regulatory changes to self-service functionality

• Longer period of time to achieve FTE savings due to extended development/implementation timeframes

## People

General:

- There may be an initial lack of buy-in by agencies and other key stakeholders and lack of sustained buy-in by agencies and other stakeholders. Need a marketing strategy to communicate internally and externally. First step is to “gain a credible coalition of the willing,” meaning that federal agencies involved should be major agencies that are already in the spotlight.

- Ensure appropriate Congressional support, as well as institutional, personnel and cultural barriers that may prevent successful implementation throughout agencies

- Need a resource matrix outlining the skills and GS levels necessary to complete the migration; then use this to communicate with agencies to gain FTE support

- Decide when to involve OMB and use to project advantage; reluctant participants are less likely to block progress in meetings when OMB is present

- Choose the right project manager - Effective project managers are experienced, dedicated, and results oriented “Whatever it takes” attitude is key

- Clear the path of unnecessary roadblocks  - Leadership can “run interference” to ensure the project team is not slowed down by bureaucratic obstacles

- Dedicated leadership is essential - The project must have strong backing from senior career and political leadership, it will need the support.  A strong and clear value proposition is key

- Educated risk taking is necessary.  Working cross agency is new and different, there should not be a standard operating procedure for everything.  If problems are analyzed forever no solutions will be tried

- Recognize champions and channel their energy.  Enlist those people with an incentive to support the vision and value of the project

- Demonstrate tangible results quickly.  Exhaustive planning leads to lots of meetings and paperwork but few tangible results.  Nothing garners support like tangible results

- Need to instill a sense of urgency; this can be done through interim delivery points (example: FM LOB should consider defining a “final state” in FY2006 or FY2007 even though full migration will not be complete at that time)

- Ensure that Change Management/communications is a priority

COE Findings:

- Changes in Federal or legislative mandates may require nonstandard changes in business requirements and processes.

- Need to confront agencies who are not fulfilling their MOU agreements.  If possible, escalate the issue up the ranks

- Depend on SMEs when necessary for expertise not available in the host agency

- Install a strong PMO to guide project management

- Councils work well in managing governance  - Use a FM LoB Advisory Council to manage governance

- PMO should broker deals and act as a sponsor

Migrating Agencies Findings:

- Pilot system access to managers and, eventually, to employees - Increased manager satisfaction with results of recruitment process

- Expect a reduction in the number of FTEs in finance and budget areas

- Reduced FTEs due to reengineering FM processes and implementing self-service FM capabilities

- Displacement of workforce resulting from provider consolidation will be harmful to individual employees or disruptive to agency operations.  Plan to have a redeployment strategy ready.

## Process

General Findings:

- Need to use an iterative approach when working with agencies (best practice example: GovBenefits identified 25 programs to transfer as the first “quick wins”)

- Need to have an aggressive schedule and stick to the schedule; start with quick wins and add on incrementally; making progress should combat agencies unwilling to participate or “nonbelievers”

- Need a governance structure to manage outliers unwilling to participate or help the cause (i.e., if an agency hasn’t signed a MOU, they are not allowed to vote on LOB issues)

- Prepare and implement an acquisition strategy and plan

- Keep scope in check; determine whether systems are appropriate for migration and meet criteria

- Use a Fee-for-Service cost model (ex: E-Payroll)

- Need to determine when agencies will be asked to migrate

- Risk for cost increases due to developmental delays, vendor revisions to the COTS products, and limited customization.

COE Findings:

- Ensure completion of key milestones on schedule

- Industry experience has shown that staff may not be able to adapt to significant process and technology change without appropriate support.

- FM, accounting, and other disbursements related to data may not be generated in the new consolidated state.

- Risk: Ensure all business requirements and processes may have been identified and ensure that EA is in place to ensure standardization

- Bureaus within agencies often utilize separate FM systems creating higher licensing costs

- Processing centers are usually developed at the bureau level rather than at the agency level. This creates inconsistencies with types of authorizations used, methods for advances and reimbursements, and how and when FM funds are obligated and FM vouchers are audited.

- Bureaus within agencies abide by the same FM regulations but often interpret them in different ways.

- Data entry is redundant and duplicative because of non-interfacing systems.  This often creates further administrative cost, as data error entries must be corrected.

- Manual “hand offs” to each process can severely lengthen the process.

Migrating Agencies Findings:

- Implementation is expected to enable operating divisions to eliminate duplicative personnel systems within their organizations. Overall operations and maintenance cost can also be reduced because fewer systems would need to be maintained.

- Reduce/eliminate handoffs and reconciliation tasks by replacing multiple systems with one integrated system

- Cost avoidance relating to maintenance and operational costs associated with legacy system

- Delays can be expected due to re-examination of alternatives

- Implementation creates time for more important, valued-added work

## Technology

General:

- The ability to change inter/intra- Government agency interfaces and associated scheduling is unknown and can impact many things, including scheduling activities.

- Implementations of COTS products often fail when product changes exceed 20%.

- Security mechanisms may fail or not function adequately, leaving Government data vulnerable

- The use of prototypes intended for evaluation and proof-of-concepts can be put into production – failing due to: inability to scale, lack of security or other production related designs.

- There is financial risk associated with resource allocation by providers currently in the midst of a modernization effort due to competing needs.

COE Findings:

- Conduct stress and performance testing -  Determine performance metrics and adhere to them

- Involve all parties in developing coding standards - Increased communication and collaboration during the development process should ensure a successful implementation

- Key to Driving Standardization Process - Engaging stakeholders and establishing task force

- Ensure the enterprise architecture is robust enough to provide effective management information

- Ensure Information technology/interoperability

- Install an approved COOP and disaster recovery plan

- Standardize Policies Affecting FM

- Leverage Existing Modern Technologies

- Must conduct stress testing (example: GovBenefits could not handle the spike in hits when first launched)

- Degree of technology integration required across participating agencies is more difficult than predicted, be prepared for cost and time overruns.

Migrating Agencies Findings:

- Need an FM marketing strategy to keep on the timeline to avoid disagreements

- Important to involve industry throughout the process for due diligence (and recognizing that the COE choice/vendor support may be protested); this can be done through coordination with JFMIP and CFOC

- Requirements specified by agencies may not be met by selected FM providers’ current systems

# Opportunities for FMLOB

## Strategy

## Quick Hits:

- Set interim milestones to check progress on schedule.  Revise schedule as warranted to ensure overall success of initiative.  Phase I: select Providers that have adequate capabilities to acquire new customers.  Phase II: ensure appropriate balance in distribution of serviced agencies to consolidated providers.  Phase III: work closely with consolidated providers on migration plans.

- Develop agency specific migration project plans that realistically estimate the level of effort needed and closely track the migration process against milestones.  Assign responsibility for monitoring and working with providers/agencies to facilitate their taking corrective action when necessary.

- An agreement with key Government representatives must be made on the go-forward strategies prior to finalization of any implementation plan being created or executed.

- Provide for single Agency points of contact that report to the highest levels within an Agency and have been empowered

- Ensure that a change control board should have final approval for all changes.

- Ensure a change management strategy is proposed that includes a strong training and continuing support program.  Additionally, the use of prototypes and pilots serve to identify human factor and process issues in advance of the major deployment.

## Foster a single, central legal spokesperson for all Agencies

## Long Term Opportunities:

- Develop budgetary strategies to obtain needed funding to support the initiative.

- Develop funding strategies for the period of consolidation process primarily addressing conversions and migrations. Establish a service fee structure that allows full cost recovery plus sufficient retained earnings to underwrite modernization.  Implement the initiative incrementally through discrete sets of tasks that can deliver early and continuing benefits.

- The senior steering committee composed of representatives from all Agencies should provide guidance and de-conflict requirements that cannot be worked at lower levels.  Lessons learned from past and current reengineering initiatives should be used.

- Utilize a multi-faceted approach maintaining a consistent theme across all Agencies

- Ensure all personnel, top-to-bottom receive information regarding the system and its benefits

- Building alignment among an inner circle that should withstand mounting pressures throughout the change process –

- IT investments have many stakeholder groups who are heavily invested in the status quo and have little incentive to reallocate appropriated funds in the interest of cross-agency optimization or collaboration.

- Establishing agreement for funding a cross-agency IT investment is the epitome of challenging consensus.  The paradox is that you want both buy-in and progress within the context of the difficult problem of deciding how to invest across agencies.

- Due to varying vested interests, many community factions should attempt to kill the effort.  A strong coalition is required to fend off criticism by many diverse and powerful outside factions.

- Identify a Compelling Value Proposition to Potential Partner Agencies – Clearly articulating how this investment would benefit agencies and their employees, and not just the entire Federal Government, would encourage potential partners to commit funds towards this initiative.

- Tailor the value proposition for each specific partner agency.  To the extent possible, position the cross-agency investment to meet the project milestones for each individual agency initiative.

- Focus on Targeted Partner Agencies – Rather than approaching all agencies at once, target a reduced number of potential partner agencies for funding contributions and MOUs based upon (1) OMB’s relationship with that agency; (2) the impact of that agency on other potential partners if they agree to funding and an MOU; (3) the likelihood of that agency “getting on board” and, (4) the degree to which that agency would realize immediate benefits from the investment and (5) the status and lifecycle stage of that agency’s investment.  By getting a few agencies to cooperate, others would follow, as they don’t want to be left behind or be perceived as uncooperative.

- Conduct 1-1 Pre-Meetings – Conduct multiple, 1-1 pre-meetings with the CIO and PM of each targeted partner to articulate the value proposition.  Bring a standard MOU to sign and a funding calculator to demonstrate the financial contribution needed from each agency.  Once you have obtained enough agency buy-in and a commitment to an MOU and investment funding, facilitate a group meeting with partner agencies to achieve group buy-in and outline next steps.

- Solicit Top Down Support – Depending on your ability to obtain buy-in and support from targeted partner agency contacts, solicit the help of political appointees, senior careerists and/or OMB budget examiners to drive down change.

- Explain to the Administrator of the Office of Electronic Government and/or senior careerists what you’re trying to achieve, outline the value proposition, and enlist their help in obtaining agency cooperation and funding.  Have them attend one or more 1-1 meeting with CIO and PM representatives as needed.

- Educate your OMB Budget Examiner on what you’re trying to do and get them on your side.  They have the power to move money around via vehicles like Clinger-Cohen.

## People

Quick Hits:

- Establish a FM advisory council with all involved parties. Identify and address early on the potential barriers. Identify, establish, and maintain champions for change.

- Ensure Interrelationships between FM LoB and other e-Gov Initiatives are fully leveraged and utilized.

- Perform a resource assessment prior to consolidation. Establish a workforce realignment process that maximizes opportunities for retraining, placement of employees in suitable positions, and provides outplacement services as needed.

Long Term Opportunities:

- Establish and maintain senior executive sponsorship and cross agency steering committee, working teams, establish FM advisory council, and identify interagency action teams to address FM LOB issues and partner teams to address consolidation issues, leveraging expert knowledge.  Clearly communicate and demonstrate the benefits of FM service consolidation to agencies on a regular basis through an established communications plan.

- Work with OMB staff.  Provide targeted briefings prior to arriving at key milestones.  Develop appropriate strategies for authorizing and appropriation committees.

- Ensure displacement of workforce resulting from provider consolidation is not harmful to individual employees or disruptive to agency operations

- Address coordination and interrelationship efforts in a forum composed of senior executive leadership and individual e-Gov project leaders.

## Process

Quick Hits:

- Ensure that changes in Federal or legislative mandates are tracked in business requirements and processes.

- Establish a formal issue tracking and resolution process and perform timely logging and prioritization of issues.

Long Term Opportunities:

- Establish liaison for FM policy issues with congressional staffs. Develop a process that allows for stakeholder participation and involvement.  Issue standard procedures for implementing new FM requirements. Establish change control process and incorporate technical and functional analysis in the project plan.

## Technology

Quick Hits:

- Establish core data requirements all systems should use.  Although the Government applications may change, the data transmitted and received from external interfaces should for the most part remain similar in format or should be modified to accommodate a standard interface.

- Agencies should take advantage of economies of scale and purchase licenses as a whole rather than by individual division thereby leveraging the Smart Buy program.

- Set realistic expectations early on with agencies with regard to capabilities and limitations of available technology.  Focus standardization priorities on obstacles to consolidation to reduce the extent of agency-specific requirements.  Engage affected stakeholders in negotiating changes in requirements to facilitate consolidation.  Employ strong program management, and maintain both accurate documentation through configuration management and full traceability of requirements through implementation.

- Perform in depth budget allocation and technology transfer analysis.  Promptly communicate decisions to the concerned parties.  OMB and Agency involvement are essential in this analysis.

- Thoroughly plan integration work, integrate incrementally with agencies.  Fully understand the existing technologies used by service and provider agencies.

Long Term Opportunities:

- Utilize the worldwide web as the primary access media.  A single web-enabled system should allow interfaces with FM systems to be developed and maintained easily - Web-based system should provide users with 24/7 availability to all FM options.

- A web-based system would automate many inconsistent procedures developed through manual processes at individual processing stations.  Authorization would be produced electronically.  Web site could contain links for easy access to FM tools

- Develop a system for continually monitoring information technology performance metrics

- A defense in-depth strategy should help mitigate the failure of any single security mechanism and increase the ability to prevent, detect, respond to, and recover from any security incident.

- When possible, an operational prototype methodology should be used.  In this case, the prototypes should be based on the selected COTS, which are inherently designed for production.

- Perform interface to FM functional and technical analysis. Leverage experience of providers who have performed this type of conversion. Leverage agency investments in existing FM systems.

- Management should have one source for all FM reporting.  Data could be gathered in minutes rather than days.

- Consolidation of FM systems and policies would eliminate multiple interpretations of the same regulation.  FM systems would be fully integrated using information technology with electronic routing of documents that require approvals accompanied by email notification of required actions.

- Completely interfacing systems would negate any redundant or duplicative data entry

- The time to obtain approvals from geographically separated officials would be significantly reduced through electronic routing of appropriate documentation resulting in increased efficiency due to cycle time reductions, improved access to and accuracy of information, and enhanced availability and quality of information.

- Review and test provider’s Continuity of Operations Plans and Contingency/Disaster Recovery Plans.  Conduct comprehensive test plans before fully converting to the new system.  Exhaustively test for design issues and user acceptance.  Perform capacity planning and stress tests of the systems used by the selected providers.  Plan to run existing systems in parallel to newly adopted systems until verification of the accuracy of the new system has occurred.

# CONCLUSION

Strategic leadership for the governance of the LOB initiatives is key for the overall success of the project.  The individual elements for success include the primary themes explored in this white paper and include:  setting up a cross LOB and FMLOB PMO, establishing and maintaining a strong communications network, anticipating and executing strong enterprise architecture, and developing and enforcing a strong project management schedule.  The themes described in this paper propose multi-layered solutions, enabling cross- government collaboration.  Ultimately, however, a final solution will be decided upon and driven by the goals, activities, necessary for successful implementation of the LOB objectives.

# Text boxes

This document contains proprietary information of Touchstone Consulting Group, Inc.  Photocopying or distribution of this document or portions thereof without the written permission of Touchstone Consulting Group, Inc. is prohibited.

Submitted to:

Larry Gross

FM LOB Project Director

Forrestal Building – 4B-235
U.S. Department of Energy
1000 Independence Ave., S.W.
Washington, DC 20585

FM LOB

Market Study

for the

Department of Energy and

Department of Labor

Date Submitted

December, 2004