SECURITY

RESPONSIBLE PROGRAM MANAGER

Chief Health, Safety and Security Officer									Chief Information Officer

Office of Health, Safety, and Security

###### Associate Administrator for Defense Nuclear Security				Director of Security

National Nuclear Security Administration									Office of the Under Secretary of Energy

Director of Security

Office of the Under Secretary for Science

DESCRIPTION OF PROBLEM

Unprecedented security challenges have evolved since the events of September 11, 2001.  The need for improved homeland defense, highlighted by the threats of terrorism and weapons of mass destruction, created new and complex security issues that must be surmounted to ensure the protection of our critical energy resources and infrastructure.  These have made it necessary for the Department to reassess and strengthen its security postures.

PRIOR YEAR ACCOMPLISHMENTS

In May 2004, the former Secretary of Energy announced a set of sweeping new initiatives to improve security across the Department’s nationwide network of laboratories and defense facilities, particularly those housing weapons-grade nuclear material.  The Department’s continued completion of these initiatives will ensure the Department has a clear strategic security plan outlining the Department’s future security course, conducts ongoing threat analyses to establish the framework for continually improving security protective measures and enhances the physical security of our facilities.  In FY 2006, a number of actions were taken to improve security across the Department.  These actions focused on implementing the necessary improvements to meet the current Design Basis Threat (DBT) Policy to include revising vulnerability assessments (VAs); evaluating, testing and deploying security technologies; and implementing the elite protective force model.  Through an integrated approach, the Department is working to coordinate site mission, operations, security technologies and the elite protective force to provide more robust security protection measures at a lower overall cost.  The Security Technologies Demonstration at the Idaho National Laboratory in July 2006 included this approach and the results of this successful demonstration were  combined with a review of security protection measures.  This approach was initiated throughout the Department to build an efficient security program that is also flexible to meet both today’s threat and tomorrow’s challenges.

The National Nuclear Security Administration (NNSA) continued the implementation of processes, procedures and technologies to fully implement the Enhanced DBT.  Resource and planning documents were developed for the Diskless Workstation Conversion Secretarial initiative.  During FY 2006, NNSA also continued work with various programmatic and administrative elements to meet portions of Homeland Security Presidential Directive-12 access controls requirements.  NNSA also continued to address specific security operations and personnel issues identified by the IG and GAO.

The Department has aggressively pursued actions to improve security.  These include:  continuing to support the implementation of the DBT Policy; completion of the DBT Policy-driven upgrades; and continuing to aggressively pursue actions on the remaining Secretarial Security Initiatives announced in May 2004.

The aggressive action taken by the field elements has changed the face of security at Departmental sites.  Over the past three years investments in security upgrades include the following:

- Implemented a denial protection strategy designed to ensure that adversaries are prevented from completing an in-situ improvised nuclear device (IND).

- Provided security police officers (SPO) with armored vehicles and heavy caliber weapons that increase their survivability.

- Provided armor-penetrating ammunition and ballistically protected fighting positions that contributes to improving effectiveness.

- Improved training capabilities by expanding training ranges and support facilities; developed additional tactical training courses, hired instructors, and commenced implementation of the “Elite Forces” model.  This initiative will help us transform our protective forces into well-trained enhanced tactically oriented forces needed to fight in the current environment.

- Used low-tech, but highly effective measures to upgrade the physical security site features.  We installed physical barriers around key approaches to sites and critical facilities to provide increased standoff distances and to delay vehicle and personnel movement.  The standoff barriers also serve to mitigate the effects of a vehicle and personnel movement.  The standoff barriers also serve to mitigate the effects of a vehicle bomb attack.

- Employed security technology solutions as force multipliers to enhance site defenses, including the critical aspects of detection, assessment, delay and response.  Deployment of security technologies continues through ongoing implementation of Memoranda of Agreements (MOA) with several sites including:  Nevada, Y-12, INL and ORNL.  Additionally, we have initiated as a direct result of the recently conducted Security Technology Exposition, MOA discussions with the Pantex Plant, Hanford, the Los Alamos National Laboratory (LANL), and the Brookhaven National Laboratory.

- Worked to aggressively reduce the footprint associated with our SNM storage processing operations.  For example, material was removed Category I SNM from Technical Area 18 at LANL, greatly improving the effectiveness of the security mission at LANL.  We have made great strides in reducing the number of SNM target locations at Y-12 and the on-going construction of the Highly Enriched Uranium Materials Facility (HEUMF) will drive even further target area reductions.  Additionally, SRS has consolidated materials and remains scheduled to complete additional consolidation by the end of CY 2006, resulting in a single Category I materials storage location.

VAs form the foundation of site DBT Implementation Plans.  Most NNSA sites and the SRS completed detailed VAs with additional testing and analysis planned for FY07.  ORNL completed a baseline VA for the 2003 DBT and an “optimization” analysis for the 2005 DBT has been initiated.  RL/Hanford has an approved policy deviation to the 2003 DBT Annex and the 2005 DBT, based on material consolidation efforts and a qualitative VA due by December 2006 to identify mitigating measures.  HSS continues to work with the HQ and Field Elements to ensure the VAs are thorough and adequately address the DBT Policy requirements.

NNSA, Energy and Science facilities were reported to be in compliance with the 2003 DBT Policy at most Category I SNM sites by the end of FY06.  The two formally approved deviations from the 2003 DBT Policy are at Y-12 and Hanford.

Y-12 has a Secretarial-level 2-year Waiver from meeting the 2003 DBT.  A new deviation from the 2005 DBT for Y-12 is being considered based upon $100 M cost avoidance and risk acceptance until the HEUMF comes on line in 2011.  Hanford’s DBT Policy Exception to the 2003 DBT Annex and the 2005 DBT was approved on the basis of relocating the material off-site.

The Pantex Plant, LLNL, SRS and the Office of Security Transportation plan to be in full compliance with both the 2003 and 2005 DBT.  NTS will be full compliance with the 2005 DBT by the end of 2009.  NNSA declared SNL/NM a “non-enduring” facility with expectations that all material will be moved off site by 2009.  LANL and Y-12 are considering submission of request for DBT policy deviation reflecting an extension for full implementation of the 2005 DBT to 2011.  INL, dependent upon funding, may be in compliance with the 2005 DBT by the end of 2008.

Additionally, continued concerns surround the strengthening of human capital expertise and the use of new technologies.  Examples of the Department’s continued successes in FY 2006 include:

- Continued implementation of recommendations from the Miles Report, Independent NNSA Security Review.  For example, NNSA continued to consolidate security functions and responsibilities under a single responsible office, trained personnel and has conducted reviews of field security implementation (e.g., validation of implementation of the 2003 DBT).  Further, with the establishment of the Office of the Under Secretary for Science (SC), the transition of security interface from the Director of Security for the Office of the Under Secretary of Energy (formerly ESE) to a responsible SC security point of contact will facilitate better communications with HQ and Field elements.

- In 2004 in response to one of the Secretarial Security Initiatives, a working group was formed to examine options for changes needed to develop an elite protective force.  The existing protective force organizational structure was examined; alternative models were analyzed; a preferred option for protective force structure was selected; and recommendations were made to senior management.  In January 2005, the former Deputy Secretary directed immediate implementation of the recommendations.  Implementation of those recommendations is ongoing.  On March 7, 2006 the Deputy Secretary approved Change 1 to DOE Manual (DOE M) 470.4-3, Protective Force, to initiate the necessary changes to form the foundation for the elite protective force model.  Implementation remains in progress.

- HSS, in partnership with NNSA, INL and ID, conducted a Security Technology Exposition at INL July 11-12.  Over 125 attendees from Departmental HQ and Field Elements, Office of Inspector General and National Laboratories; Idaho and Tennessee State Emergency Organizations; various DoD branches; the Defense Threat Reduction Agency; NRC; DHS and FEA; House and Senate local staff members; three Tribal Nations; and private industry observed the activities.  This Technology Exposition helped to expand the vision of the attendees by demonstrating what is achievable upon deployment of security technologies.  It demonstrated an improved ability to mitigate today’s threats and deny adversaries the ability to accomplish objectives like theft of SNM, sabotage or fatalities.

- The technologies showed that our fighting forces can effectively engage an aggressive assault with a substantially higher likelihood of surviving.  At INL, Protective Forces enthusiastically embraced the technology future that offers training and career enrichment associated with the deployment of the new technologies.

- Because resources are not endless, work continues to ensure expenditure of resources are made as efficiently as possible and work to minimize the impact on the primary operational mission of our facilities.  Deployment of technologies will help us achieve this goal.  While some savings were quantified during this Exposition, a more rigorous analysis is currently being conducted (the Zero-Baseline Review of Protection measures) and is expected to show an even greater cost avoidance potential.

- Work continues to deploy security technologies that make our protection systems so robust that they will tolerate new attack methods that become available to an adversary.  By doing so, we will reduce a site’s exposure of periods when vulnerabilities exist until a countermeasures is fielded.

The Security Technology Exposition successfully demonstrated that the deployment of security technologies, complemented with modifications to protective force tactics, can significantly assist DOE sites to meet the DBT Policy requirements in a cost effective manner.

| PLANNED CRITICAL MILESTONES | Previously Reported Date | Current Completion Date | Responsible Office | Responsible Individual |
| --- | --- | --- | --- | --- |
| Implement approved recommendations of study groups regarding security operations and security personnel. | 12/05 |  | NNSA |  |
| Upgrade and improve the Nuclear Materials Management and Safeguards System (NMMSS), the Department’s official nuclear material accounting system to result in increased accuracy and reliability of NMMSS data. | 9/07 | 9/07 | HSS | Glenn Podonsky |
| Implement diskless desktop computing. | 9/05 | 5/07 NNSA 9/09 Remainder of Department | NNSA US E US SC CIO |  |
| Conduct Vulnerability Assessments (VAs) at DOE site in accordance with the new 2005 DBT Policy. | 09/04 | US E TBD | Appropriate DOE Elements | Heads of Appropriate DOE Elements |
| Conduct VAs at DOE Headquarters in accordance with the new 2005 DBT Policy. | 12/05 | Completed: GTN VA approved in 12/06; FORS VA approved on 6/26/07 | HSS | Glenn Podonsky |
| Implement new (2005) DBT Policy throughout NNSA complex. | 09/06 | 09/08 | NNSA |  |
| Implement new (2005) DBT Policy throughout the Department | 09/06 | 09/08 | US E US SC |  |
| Implement new keyless access control technology. | 9/09 | 9/09 | NNSA |  |

PROGRESS STATUS

Although the Department has made significant progress, improving security will require continued management attention, especially with the renewed emphasis placed on this program as a result of the September 11, 2001, terrorists attacks.  DOE’s response to these threats and an allocation of adequate resources to these missions will have far reaching consequences for the Department’s budget, programs and organization.  To meet the Department’s overarching mission of national security, we are aggressively addressing the challenges presented by a need for improved homeland defense and threats posed by terrorists. Emphasis on full DBT Policy implementation by the end of FY 2008 continues to be a priority by ensuring the implementation plans are complete and based on thorough analysis.  While a significant effort remains, we are working to transition the appropriate protective force elements to elite force status and be better prepared to counter the threat.  In addition, although technology development, evaluation and implementation are a continuous process that will occur as long as we have protection systems, we are working to integrate appropriate available technologies into our security posture over the next two years to meet the DBT Policy requirements.

With the full implementation of the 2003 DBT Policy, there is a level of confidence of secure operations throughout the complex; however, with the enhanced DBT Policy (2005), much work remains to achieve the necessary efficient, effective and enhanced security status.  NNSA and other elements of the Department have formed teams to work with each site to evaluate current status, develop requirements to achieve full implementation of DBT Policy requirements, and assist in implementing the sites’ path forward.  Within NNSA, security functions are now captured in the NNSA planning, programming, budgeting and evaluation processes in order to achieve required funding and to measure progress.  The Offices of Energy and Science continue to work issues related to planning, programming, budgeting and evaluation process associated with implementation of the 2005 DBT Policy.

Deployment of security technologies is being accomplished as quickly as possible to reduce the extreme workload on the contractors’ security force.  As the infrastructure, plans and processes are implemented for achieving the enhanced DBT Policy requirements, emphasis will shift to training and right-sizing the Federal staff that is charged with the oversight of security operations.

The net effect of the upgrades and planning vehicles outlined above reflects the continuance of an enhanced security posture across the Department’s diverse set of facilities.  Fundamentally, we continue to strive for a more secure nation while minimizing the impact that security has on Departmental programs

Specific security improvements that have been made in FY 2007 include:

- Completion of the VAs at DOE Headquarters in accordance with the 2005 DBT.  The HSS Office of Headquarters Security Operations continuously assesses the threat and protection status at headquarters facilities.  To meet this objective, the Central Alarm Station (CAS) at both the Germantown and Forrestal facilities were upgraded.  Additionally, the jersey barriers that were used to keep vehicles away from the building’s support columns were replaced with concrete security planters arrayed around the base of the twelve roadway columns.  This has improved the protection of the facility while improving its appearance.

- Security Technology Deployment:  HSS has established agreements with several sites to deploy specific technologies in 2007.  HSS has worked extensively with these sites, various vendors, other government agencies, and testing laboratories to select, procure, and deploy technologies that represent the best possible investment for the Department to protect critical assets and that adhere to safety principles.

- Revised Vulnerability Assessment (VA) Methodology:  The results of the INL Super Site Assistance Visit conducted in FY 2006, and subsequent validation activities and process reviews, led to the development of a draft VA methodology that more closely reflects a representative risk assessment metric than the current worst-case VA methodology.

- Personnel Security Program Review:  This review was conducted to examine the Department’s personnel security policies and procedures, quality assurance and line oversight, training, and organizational structure for access authorizations.  The Secretary of Energy approved the resulting recommendations and actions are ongoing to address those recommendations.

  - HSS is working to enhance and integrate safety and security training throughout the Department by leveraging the resources at the National Training Center.

- Independent Oversight:  Continued to conduct a rigorous performance based Independent Oversight program that assesses safeguards and security; cyber security; emergency management; and environment, safety and health programs across the Department.

- Security Policy:  HSS began a complete review of security policy to include identifying current security requirements (both internal and external to the Department), identifying the protection need being met by each requirement, and assessing the effectiveness of the current requirement in meeting that need.  HSS, in coordination with the DOE programs and site offices, will create a revised set of security policies that increase the utility of the directive.

- Design Basis Threat (DBT) Annual Review:  HSS coordinated and led the 2006 review of the DBT policy.

- Force-on-Force Performance Testing:  Protocols and Rules of Engagement were developed, extensively field tested, and approved.  At the request of certain field elements, HSS has reviewed protection strategies to facilitate the deployment of new security technologies; reviewed critical pathways identified by VAs; developed adversary scenarios to use for their performance testing program; and observed force-on-force performance testing exercises to assist the field element enhance their protection strategies.

- Continued to ensure the protection of classified information through classification and declassification training, technical guidance and document reviews.

PROPOSED CLOSURE DATE

Long-term correction is expected due to the continuing nature of security threats.