# OPERATIONS PHASE

# 7.1  		Introduction

_____________________________________________________________

## 7.1.1	Purpose

Production Managers are encouraged to work closely with end users and System Maintenance Managers and continually investigate ways to improve AIS or infrastructure system functionality, and ensure that the system continues to address current business needs.

The purposes of the Operations Phase are to:

- Operate, maintain, and enhance the AIS,

- As required, certify that the AIS or infrastructure system can process sensitive information in accordance with appropriate regulations,

- Conduct periodic AIS or infrastructure system assessments to ensure the functional requirements are being satisfied, performance measures identified in the system boundary are achieved, and

- Determine when the AIS or infrastructure system should be modernized, replaced, or retired.

Production Managers are encouraged to work closely with end users, System Maintenance Managers, and AIS and infrastructure support groups to continually investigate ways to improve AIS functionality, and ensure that the AIS continues to address current business needs.

## 7.1.2	Overview

The AIS or infrastructure system is operated, maintained, and enhanced as appropriate to support the intended business function.

## 7.1.3	Tasks

The tasks to be performed during this phase are:

- Operate the AIS or infrastructure system.

- Conduct a Post Installation Review when requested.

- Control all changes and maintain the AIS or infrastructure system, as required, during its remaining life.

- Ensure the availability of resources in the budget for AIS or infrastructure system operation, maintenance, and modernization.

- Ensure continued enforcement of installed system security safeguards.

- Review and revalidate the functional utility of the AIS or infrastructure system and the adequacy of the technical design.

- Collect reports of problems and ensure appropriate corrective action is taken.

- Collect and respond to requests for new or changed AIS or infrastructure system functionality.

- Coordinate AIS or infrastructure system modifications with changes to business processes.

- Evaluate whether new information technology can be cost-effectively applied to improve AIS or infrastructure system performance and capacity.

- Periodically test the effectiveness of disaster recovery procedures and test to ensure the recoverability of the AIS or infrastructure system within service commitments.

- Measure and monitor the system’s effectiveness in achieving performance objectives identified in the Service Level Agreement.

- Maintain each reusable component stored in the USPTO Enterprise Repository.

- Perform data quality monitoring to ensure data integrity.

This phase is complete when the system is retired or replaced.

## 7.1.4	Activities and Documentation

Operation Phase activities and documentation requirements as summarized in the following table must conform to the indicated Technical Standard and Guidelines or other standards as noted.  Published standards and guidelines may be augmented with Tailoring Agreements.

| Work Product | TSG / Standard | Who’s Responsible | Must Create | Should Update | Must Update | Base- line | Must Complete |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Update earlier documents. Documents developed during the project life cycle may need revision due to requirements changes, new technology, or other reasons. Because each phase of the life cycle builds upon the earlier phases, updates to earlier approved document may be required to support the process. |  |  |  | X |  |  |  |
| Update Operational Support Plan | IT-212.5-01 | System Development Manager |  |  | X |  |  |

Table 7.1.4 Operation Phase Activities and Documentation Requirements

Any plan or work product could be impacted as a result of an AIS or infrastructure system modification.  Even though these modifications may occur in the Operation Phase, it is critically important from maintenance, operation, and support perspectives that the AIS or infrastructure system structure, procedures, configuration information, and training documentation be kept current and complete.  The Technical Standards and Guidelines governing the content and form of plans and work products during the Initiation, Concept, Detailed Analysis and Design, or Development Phases will continue to apply throughout the Operations Phase.

# 7.2  		Post Installation Review

_____________________________________________________________

A Post Installation Review (PIR) should be conducted when there are remaining discrepancy reports, deferred requirements for future maintenance release, or any issues related to the system operation.  The TRB or Project Manager may request that a PIR be conducted.  An independent Operational Assessment, coordinated by the Office of System Product Assurance, may also be conducted in the Operations Phase.  Independent testing, performed as part of the Post Installation Review or Operational Assessment, will be conducted independently o the development organization.  Defects uncovered by this testing may lead to change in the work products created in then previous phases.  The technical standard and guidelines for those phases apply, as needed, during the Operations Phase.

The Production Manager will select the Post Installation Review Team from within the end user community.  The Production Manager will also set the schedule for the Post Installation Review and will determine the scope and duration of this review.  The Post Installation Review Team may conduct testing of the AIS or infrastructure system.  The Post Installation Review Team is strongly encouraged to examine user training courses and materials, user manuals and guides, as well as error messages, help message and prompts from the perspective of usability, completeness, accuracy, and ease of comprehension.

# 7.3  		AIS or Infrastructure System Operational Support

_____________________________________________________________

# Operational Services

Critical information contained in the OSP must be described, such as the hours of availability, performance objectives, system backup, disaster recovery, security auditing, and preventive maintenance services as outlined in the Service Category Forms provided in the Operational Support TSG.

## Problem Reporting and the Help Desk

Users experiencing difficulties with the AIS or infrastructure system should phone the Help Desk (703-305-9000).  The user reporting a problem should describe the nature, urgency, and severity of the problem.  To facilitate future handling of the problem report, the user reporting a problem is strongly encouraged to record the problem number provided by the Help Desk.  The Help Desk will first attempt to verify that the AIS or infrastructure system is actually not functioning as intended. Problem resolution responsibilities are defined in the Operational Support Plans of each system. Additional guidance on problem reporting and Help Desk support can be found in the Help Desk Services Guide.

# 7.4  		Meetings to Obtain User Feedback

_____________________________________________________________

The User Feedback Meeting should determine the effectiveness of training, operations, maintenance, facilities, continuity of operations, and supporting documentation.

User Feedback Meetings will be conducted by the Production Manager and supported by the Office of the Chief Information Officer as needed.  The first User Feedback Meeting should be held no later than six months after the AIS or infrastructure system (or a major subsystem of the AIS) has been deployed.  The User Feedback Meeting should:

- Identify AIS or infrastructure system modifications needed to support the current business process.

- Determine the effectiveness of the AIS or infrastructure system in meeting customer expectations.

- Confirm that the AIS or infrastructure system meets the performance measures stated in the system boundary or Requirements Specification.

- Verify that AIS or infrastructure system capacity and performance, including hardware, software, and telecommunication, are adequate to support the current business process and anticipated growth.

- Evaluate the opportunity to apply new information technology to meet the business need or to improve system performance.

- Verify that operational support of the AIS or infrastructure system is acceptable.

- Determine the effectiveness of training, operations, maintenance, facilities, continuity of operations, and supporting documentation.

- Evaluate the effectiveness of the life cycle management processes and gather information that can be used to improve those processes.

The results of the User Feedback Meeting must be documented in memorandum form and submitted to the Program Sponsor and the CIO for review.

# 7.5  		Maintenance and Modification

_____________________________________________________________

## 7.5.1	Determination of Requirements

It is very important that changes be restricted in scope and level of effort.  This will significantly reduce the risk that implementing the change will result in disruption in services or business operations.

Modification actions can result from a problem report, a request for new or changed functionality, an Operational Assessment, and new release of a COTS product, or a User Feedback Meeting.  The Production Manager and System Maintenance Manager examine change requests and problem reports to identify new AIS or infrastructure system requirements, determine approaches to provide corrections to existing functionality, and establish priority for AIS or infrastructure system modifications.

It is very important that changes be restricted in scope and level of effort.  This will significantly reduce the risk that implementing the AIS or infrastructure system change will result in disruption in services or business operations.  If the requested change appears to involve significant changes to the existing System Boundary, Requirements Specification, or High Level Architecture, then the Program Sponsor should establish a new AIS project to manage the change.

Because there is no easy way to distinguish between system performance issues, modifications, and enhancements, management always determines the classification of a change.  For this reason users and operators should work with their respective Production and System Maintenance Managers to determine an approach for implementing changes to software.

## 7.5.2	Change Requests

Information regarding change requests can be found in the EAMS User’s Guide.  Change requests will contain the following information:

- A description of the modification.

- The reason the modification is required and the impact on the user community if the modification is not performed.

- The input and data that will be affected by the proposed modification.

- The output (reports) that will be affected by the proposed modification.

- Priority of the modification.

- Proposed date and time of modification implementation.

- Back out procedures.

- Testing procedures and results.

- Customer notification plans.

- Description as to how the modification will impact the users, both during implementation and after implementation.

## 7.5.3	AIS or Infrastructure System Modification Releases

Releases will be implemented as specified in the project’s Configuration Management Plan.

Because modifications often have an impact on more than one portion of a system, the System Maintenance Manager must implement release procedures for managing AIS or infrastructure system modifications.  A release is a well-defined, carefully selected grouping of modifications and non-emergency problem fixes that are evaluated, developed, tested, and implemented at the same time.  The Production Manager and the System Maintenance Manager specify the procedures for managing releases in the project’s Configuration Management Plan (see Configuration Management TSG, IT-212.2-06).

## 7.5.4	Processing Change Requests

The System Maintenance Manager serves as the focal point for processing change requests and may either initiate changes, or receives, review, and forward requests for change from the Production Manager.

- The System Maintenance Manager will review the change requests, analyze the resource requirements, and provide an impact statement in accordance with paragraph 7.5.5.

- The Production Manager and the System Maintenance Manager jointly define the content of releases.

- The System Maintenance Manager performs the Detailed Analysis and Development activities necessary to modify the AIS or infrastructure system as requested.  Documentation needed to perform, support, and use the modification will be updated in accordance with configuration management policies and procedures.

- Modifications will be thoroughly tested as specified in the Testing Technical Standard and Guideline, IT-212.3-01, before being placed in production.  The Production Manager will ensure that users are aware of AIS or infrastructure system modifications and understand how they are used.  The System Maintenance Manager will ensure that all requirements, analysis, design, development, and testing documents have been revised according to the applicable Technical Standards and Guidelines, and that help desk and operations personnel have been trained on the changes.

- All modifications will be placed into production in accordance with configuration management procedures after successful testing and acceptance.  The Production Manager and the System Maintenance Manager establish the delivery schedule and priority of release components.  Documentation revisions will be included with the release.  Emergencies will be handled according to section 7.5.6 of this document.

## 7.5.5	Estimating Change Resources and Impact

For maintenance of existing AIS’s or infrastructure systems, once the Production Manager and the System Maintenance Manager determine change requirements, the System Maintenance Manager:

- Maintains accurate and complete records of the AIS or infrastructure system change activity, and ensure that these records are traceable to the initial change request or problem report(s).

- Meets with system analysts and programmers to analyze the needed change or problem, and develop an approach.

- Estimates the skills, staff, and time needed to make the change and deploy the modification.

- Analyzes the modification to determine technical requirements and available computing resources such as:

- Processing load the AIS modification is expected to have on existing hardware, system software, and telecommunications.

- Available processing capacity of existing hardware, system software, and telecommunications.

- Needed changes to data structures or data definitions.

- Technical mechanisms needed to ensure protection of sensitive or classified information.

- Needed changes to ensure that the modified AIS Security is certified and AIS security documentation is current.

## 7.5.6	Prioritizing Change Requests

The Production Manager, System Maintenance Manager, AIS maintenance organization, and the test team must work closely together in determining the priority and delivery schedule for change requests.

The Production Manager, System Maintenance Manager, AIS or infrastructure system maintenance organization, and the test team must work closely together in determining the priority and delivery schedule for change requests. The Program Sponsor must determine the priority of the modification requested.  The System Maintenance Manager and test team will make exceptions to this rule if there is an emergency.

## 7.5.7	Change Request Procedures

In response to a request to modify or repair an AIS or infrastructure system, the Office of System and Network Management, the Office of Data Management, the System Maintenance Manager, and the test team will:

- Perform the change activities necessary to repair or modify the AIS or infrastructure system to a fully operational status based on the agreed priority.

- Test changes to the AIS or infrastructure system based on the severity of the problem or the extent of changes required according to the respective Test Plan (see Testing TSG, IT-212.3-01).

- Provide updated AIS or infrastructure system modification or problem resolution status to the Production Manager according to the Operation Support Plan (see the Operational Support TSG, IT-212.5-01).

- Develop, test, and deploy changes to the AIS or infrastructure system as specified in the respective Configuration Management Plan (see the Configuration Management TSG, IT-212.2-06).

The problem solving approach applied in implementing AIS or infrastructure system change is essentially the same as that taken for the development of a new AIS or infrastructure system.  The primary difference is that the level of effort and risk associated with a modification or maintenance task is generally much smaller than that for developing a complete AIS or infrastructure system.  As a result AIS or infrastructure system modifications and maintenance activities require much less review and approval.  However, it is still important to ensure that all support groups, analysts, and future maintenance programmers are aware of their responsibilities.  It is also extremely important to keep all requirements, design, and development documentation current and complete.  This will help ensure that analysts and developers can continue to maintain and modify the AIS or infrastructure system as required.

The System Maintenance Manager will notify the System Development Manager regarding known defects in a deployed subsystem of an AIS or infrastructure system that is under development.  The System Development Manager will ensure that the development team corrects these defects in the development environment.  This will prevent these defects from reoccurring in a future release of the subsystem.

## 7.5.8	AIS Change Documentation

Documents needed to specify, design, develop, implement, or test an AIS or infrastructure system modification will be updated.  Each documentation change should be identified and referenced to the change request under which the modification is being performed.  Specifically, it may be necessary to the revise existing documentation as a result of implementing a modification to an AIS or infrastructure system.

# 7.6  		AIS or Infrastructure System Security

_____________________________________________________________

Many security activities take place during the Operations Phase.  In general, these activities fall into three areas: security operations and administration, operational assurance, and periodic re-analysis of AIS or infrastructure system security.  The Automated Information System Security Controls Manual, IT-212.2-15 provides additional information on managing AIS security during the Operations Phase.

The Information Technology Security Officer will work closely with the Production Manager, the System Maintenance Manager, and the CIO to update security documentation, certification, and accreditation as required. The Test Team is responsible for reviewing test specifications and procedures, and for performing Acceptance Testing.

## 7.6.1	Security Operations and Administration

Security operations and administration must be performed continually during AIS or infrastructure system operation.  Examples of security operation and administration activities include performing AIS or infrastructure system information and system backup, holding security awareness training classes, managing passwords and cryptographic keys, maintaining user access privileges and access rights, and updating security software controls.  Security operations and administration touches on virtually every aspect of the LCM and requires support from numerous OCIO organizations. The System Maintenance Manager must ensure that the AIS or infrastructure system documentation remains current and reflects appropriate levels of security operations and administration.

## 7.6.2	Operational Assurance

Operational assurance is the process of reviewing an operational AIS or infrastructure system to ensure that security controls, both automated and manual, are functioning correctly and effectively over time.  To maintain operational assurance, security analysts can perform security audits and security monitoring as a way to ensure that security controls continue to be effective.

## 7.6.3	Periodic Re-Analysis of AIS or Infrastructure System Security

Periodically, it is useful to formally re-examine AIS or infrastructure system security from a broad perspective.  This analysis may lead to a re-accreditation should help ensure that AIS or infrastructure system security is still sufficient, and should help identify the need for major security changes or enhancement (either automated or manual).

This analysis should address both the high level security and management concerns of senior management as well as the implementation of security controls.  It is not always necessary to perform a security risk assessment or certification in conjunction with this activity, but these activities do share many common characteristics and it is frequently cost effective to perform both concurrently.  Naturally, if there have been significant and extensive changes to the AIS or infrastructure system since the last security analysis, additional effort should be expended to fully evaluate the operational effectiveness of related security controls.  System security testing must be performed on any AIS or infrastructure system changes that are implemented in software as a result of a periodic security analysis.  As in a security accreditation, the CIO and the Program Sponsor should issue a memorandum accrediting security and explicitly accepting risk, or reissue a interim authority to operate.  Section 6.3 of this Manual provides additional guidance on the accreditation process.

# 7.7  		AIS or Infrastructure System Retirement

_____________________________________________________________

An AIS or infrastructure system that no longer serves a valid business need, has been included or incorporated into another AIS or infrastructure system, or has been replaced by a more effective or efficient solution (either technical or procedural) should be removed from the workplace and from the operational environment.  Even though there may no longer be a business need for an AIS or infrastructure system, there may continue to be a significant need to protect sensitive information previously managed by that AIS or infrastructure system.  The Information Technology Security Officer will provide consultation and support to the Production Manager and the System Maintenance Manager to prevent the unauthorized destruction, disclosure, or modification of this data. On retirement, documentation will be updated accordingly.

Either the Program Sponsor or the Senior Executive within the business area supported by the obsolete AIS or infrastructure system may officially retire that AIS or infrastructure system with a brief memorandum to the CIO.

# Footnotes

A security audit is generally a one-time or periodic event to evaluate security, whereas security monitoring is an on-going activity that examines either the AIS, or business and operational  practices.