Federal Aviation Administration

Table of Contents

Section 1.  Overview	1

1.1  Contents	1

1.2  Concept	1

1.3  Background	1

1.4  Authority	2

Section 2.  Concept	3

2.1  Introduction	3

2.2  Concept Overview	3

2.2.1  Techniques	3

2.2.2  Categorization	4

2.2.3  Methodology and Tools	5

2.2.4  Joint Resources Council	5

2.2.5  Mission Analysis	5

2.2.6  Investment Analysis	6

2.2.7  FAA Portfolio of Investments	6

2.2.8  Portfolio Review	7

2.3 Summary	7

Section 3.  Process	9

3.1  Introduction	9

3.2  New Opportunities	9

3.2.1  Step 1	9

3.2.2  Step 2	10

3.3.3  Step 3	10

3.3.4  Step 4	10

3.2.5  Step 5	11

3.3  Existing Programs	11

3.4  Impact on Budget Process	12

Section 4.  Roles and Responsibilities	13

4.1  Portfolio Manager	13

4.2  Investment Manager	13

4.3  Project Manager	13

4.4  Project Team	13

4.5  Value Management Office Manager	13

4.6  Value Management Team	13

4.7  Management Advisory Council	13

4.8  Management Advisory Council – Aviation Subcommittee	14

4.9  Chief Operating Officer	14

Section 5.  Guidance	15

5.1	Value Management Services	15

5.1.1  Mission Analysis, Requirements Development, and Investment Analysis	15

5.1.2	Business Unit Support	16

5.1.3  Benefits Realization	16

5.2  Business Units	17

5.3 Joint Resources Council	18

5.4  Other Functions	19

5.4.1  Air Traffic Operations and Maintenance	19

5.4.2  Configuration Management	20

5.4.3  Test and Evaluation	20

5.4.4  Measurement	20

Section 6.  Tools	21

6.1	Results Chain ™	21

6.2  Risk	21

6.3  Alignment Questionnaires	21

6.4  Value Plot	22

6.5  Financial Worth Calculation	22

Appendix A.  Definitions	23

Appendix B.  Acronyms	27

Appendix C.  References	29

# Section 1.  Overview

## 1.1  Contents

This guidebook is intended to familiarize readers with Portfolio Management—an investment management approach—as well as to standardize expectations across organizational lines for what it will accomplish.  This guidebook describes the processes, roles and responsibilities, and tools needed to successfully implement this approach within Federal Aviation Administration (FAA) Air Traffic Services (ATS).  The information contained in this guidebook will be updated as lessons are learned during the initial phases of the implementation of Portfolio Management.

## 1.2  Concept

Portfolio Management is an investment management approach that will be used to identify the investment opportunities that will deliver the most value to the agency and its customers, in terms of operational benefits, and to manage those investments to ensure the value is delivered.  This involves identifying the operational benefits to be gained from an investment opportunity, identifying the investment’s associated risks, and comparing these benefits and risks to those of other investment opportunities.  Investments are then grouped into investment packages consisting of a collection of the acquisition and non-acquisition initiatives that are necessary to deliver the benefits for a particular service.  The Portfolio Management approach is expected to help FAA shift focus from product delivery to service delivery.

## 1.3  Background

An FAA Executive Steering Committee (ESC) determined that applying Portfolio Management techniques to the agency's services has a strong likelihood of improving its investment decisions. The determination was reached through discussions at several meetings of the Joint Resources Council (JRC) and Integrated Product Leadership Team (IPLT).

The ESC is comprised of the following individuals:

- Steven J. Brown, Associate Administrator for Air Traffic Services, ATS-1,

- Steven Zaidman, Associate Administrator for Research and Acquisitions, ARA-1,

- Thomas E. McSweeny, Associate Administrator for Regulation and Certification, AVR-1,

- Donna R. McLean, Assistant Administrator for Financial Services, ABA-1, and

- Daniel J. Mehan, Assistant Administrator for Information Services, AIO-1.

From January through December 2000, the Alignment Team—made up of representatives from each line of business—examined the issues involved with instituting Portfolio Management within the agency and made plans for its implementation.  The team identified portfolio service areas into which most of the agency's business can be divided.

FAA Administrator Jane Garvey announced the formulation of the Terminal Business Service (ATB) in January 2001.  This followed an Executive Order, signed by President Clinton on December 11, 2000, that the FAA form a performance-based organization (PBO) to “…improve the delivery of air traffic services to the American public.”  The PBO will begin implementing the provisions of the Wendell H. Ford Aviation Investment and Reform Act for the 21st Century (AIR-21) by hiring a Chief Operating Officer to head the new “Air Traffic Organization.”

Although Portfolio Management is not specifically mentioned in AIR-21, the Executive Order, or the Administrator's announcement, FAA executive management believes that using the Portfolio Management approach will help the FAA select better investments, manage them through the acquisition process, and obtain real operational benefits.

## 1.4  Authority

The Associate Administrator for Air Traffic Services authorized the implementation of Portfolio Management on January 26, 2001.  John Staples of the Air Traffic System Requirements Service was named to lead this effort for Air Traffic Services.

# Section 2.  Concept

## 2.1  Introduction

This section describes in detail the concept of Portfolio Management.  It focuses on how Portfolio Management theory and its tools and techniques can be introduced into the FAA investment management process and the acquisition management system.  This section is written for primarily the ATS organization, however the tenets discussed are applicable across the FAA.

## 2.2  Concept Overview

Portfolio Management provides FAA management with the tools to understand what is needed to ensure the agency gets the maximum value out of each scarce dollar and staff year and to understand and actively manage the risks.  Currently, the agency’s acquisition approach to is to identify needs (mission need); and then work from the bottom up identifying possible solutions (mission analysis), be they technical or procedural; and work out funding (investment analysis).  Funds are usually delegated to a particular project or program.  However, the factors that contribute to the success of programs that are initiated as solutions to needs are rarely limited to one line of business (LOB) or functional domain.  Hence factors that cut across lines of business and domains, as well as factors outside the agency, such as the airlines, are not measured in a meaningful way.

In contrast, the Portfolio Management approach is a top-down approach.  Agency goals are identified, and then all of the factors that will come into play in achieving those goals are mapped out and analyzed in terms of their costs and overall risks.  The portfolio management approach provides a holistic view of potential investments in context of all of the areas that will be affected (i.e., facilities, technical products, procedures, operations and maintenance).  Portfolio management involves a shift from project-by-project investment to service-level investment.  The focus of portfolio management is at a measurable service delivery level (e.g., reducing the number of runway incursions).

## 2.2.1  Techniques

Portfolio Management uses a set of concepts and techniques to optimize the identification, analysis, selection, and active management of investment opportunities.  An investment opportunity is a set of initiatives that will further agency goals such as increasing efficiency, responding to new needs, expanding current service, or providing a new service.  Initiatives include, not only acquisitions, but any additional event (e.g., co-investment by airlines, training, airspace re-design, etc.) necessary to achieving the desired outcome.

Portfolio management hinges on the concept of the investment package.  An investment package includes all of the work and costs necessary to produce a desired benefit, across implementing offices and types of funding (e.g., Operations (OPS), Facilities and Equipment (F&E), Research, Engineering, and Development (RE&D), Airport Improvement Program (AIP)).  The portfolio management process also introduces new roles and redefines existing roles, which do not necessarily fall into a formal organizational structure.

A basic tenet of portfolio management is value.  Value in this context is interpreted as the set of activities that creates a positive change (or prevents a negative change) in how agency goals are realized through the expenditure of capital and research funding and the associated operations funds. Value includes an investment’s financial impact and other metrics that measure positive movement towards critical agency goals, such as safety, security, and efficiency.  Value also includes sustaining the current safe operations, preventing security incidents, and maintaining our leadership position in aviation.  This definition of value highlights the importance of sustainment, technical refresh, and service life extension activities, because they are investments that are necessary for maintaining an existing level of service.  Investment in these activities ensures that the benefits of current services are maintained while investments in enhanced services are evaluated and pursued.

The FAA can derive three benefits from using portfolio management techniques:

- Increased timely delivery of operational benefits,

- Increased operational benefits from capital investments, and

- Clear linkage between capital investment and operational benefits.

### 2.2.2  Categorization

An aspect of portfolio management that will be useful in the early stages of its inception is categorization. This technique divides activities into three “buckets”:

- Mandates (i.e., directed investments),

- Existing services (both current and expanded), and

- Other investment opportunities.

Categorization provides the JRC and financial community with an additional way to view activities and to communicate about the types of investments being made.  Relatively little time is spent on dealing with the Mandates bucket versus the other two buckets.  A mandate is validated, an appropriate approach is chosen for it, and it must be immediately acted upon. After that, it only needs a periodic status check.

Only activities that pertain to existing services should be relegated to the Existing Services bucket.  The intent of this categorization is to highlight the importance of investing in current services, to ensure their continuation at current levels and expand them to a wider customer base.  It is important to note that recent budgetary tradeoffs are often at the expense of investments in this category.  The value of these investments must be understood, as well as the consequences of trading them off for new opportunities.

The third bucket captures all other investment opportunities that provide value to the FAA and its customers.  It is important that the total investment package (ground systems, flight systems, and other components) be identified and the necessary activities understood before an investment is identified as a new opportunity and tradeoff discussions begin.

Efforts in the FAA have laid the foundation for using categorization as the basis for introducing a wider range of portfolio management principles and techniques.  These efforts have highlighted the need to understand the relationships among and interdependencies of the various activities necessary to achieve an outcome.  By augmenting existing work with additional tools and techniques and designating an accountable Investment Manager, the operational benefits of a capital investment will be increased.

### 2.2.3  Methodology and Tools

A structured methodology for identifying, pursuing, and ultimately achieving value is necessary to achieving these benefits. This must be done in light of clearly defined agency goals and the activities necessary to achieving the goals.  The methodology rests in part on using, a portfolio management technique, Results Chain™, to graphically map the chain of events that lead to a specific goal (see Figure 1).  Mapping out the various factors involved in achieving a goal allows the different possible paths leading to a goal to be assessed against each other in a meaningful way.  Once the chain of events is established, a second technique, Value Plot, is used to provide a graphical comparison of the relative value of investment opportunities by contrasting them in terms of investment value and risk.

### 2.2.4  Joint Resources Council

Portfolio Management provides senior managers with the information they need to identify how to derive value from the investment and to focus their discussion on potential value and management of risk to that value.  Today, FAA capital projects tend to be funded, managed, viewed, and evaluated largely in isolation, and the decisions on them made on a case-by-case basis by senior managers at the Joint Resources Council (JRC).  This approach tends to promote a system or project focus, rather than a capability or benefit focus.  There is virtually no single FAA project that can stand alone and still provide significant value to the FAA.  Instead, several Capital Investment Plan (CIP) projects and associated OPS resources have to be integrated and sequenced and then coordinated with other agency and customer actions to provide a new capability, internal value, or external benefits.  These actions include FAA flight systems certifications and approvals, flight standards pilot and procedural and airspace changes, new regulations, improvements in maintenance capability, upgrades in power and facilities, changes in controller and technician workload, and acceptance and investments by National Airspace System (NAS) users.  Further, agency management is generally presented with only the programmatic and budgetary information connected with a particular project or system, without sufficient understanding of the relationship of that project or system to the broader capability initiative of which the project is but a single component.

Under Portfolio Management, using a Results Chain™ or similar technique allows managers to understand quickly and at a high level the complexity of the tasks, the level of responsibility needed, and the estimated risks relative to other agency investments before a commitment to an investment is made.  Eventually, an LOB, associate administrator, or a service director responsible for an operational element of the FAA could become responsible for the selection of investments.

### 2.2.5  Mission Analysis

Mission analysis is a rigorous, forward-looking activity that enables the FAA to determine and prioritize its critical needs and best opportunities for sustaining and/or improving the safety, security, capacity, efficiency, and effectiveness of its services.  The intent of mission analysis is to present clearly defined mission needs that focus on operational benefits—with identified risks, assumptions, and assessment of relative value—to the Joint Resources Council for decision making so the agency can continue to fulfill its legislative mandate and satisfy the service needs of its customers within the parameters of the resources available.

To identify and then package the set of activities, mission analysis must be focused on the goal, the opportunities for moving toward the goal, and identifying all initiatives necessary to realizing the opportunities.  It is important to identify the sustainment activities that are necessary to maintaining current service and service levels.  In some cases, a project’s total investment may be in sustainment activities, such as service life extension or technical refresh.

### 2.2.6  Investment Analysis

Once an investment opportunity (or an investment package) has been agreed upon, investment analysis is focused on identifying the best approach to accomplishing the initiatives necessary to realize the value.  This process is not all that different from the current investment analysis phase, but also includes identification of risks that need to be mitigated to ensure a successful and integrated outcome. This approach fosters interaction with the affordability process, which allows identification of any interdependencies of timing and phasing or whether value or benefits can be partially attained through reduced expenditure. The investment analysis effort should also produce a more detailed and accurate results chain, as well as identify value and risk.

This interaction will be invaluable during the introductory phases of portfolio management techniques, when discretionary spending is extremely limited.  JRC-2 deliberation will be able to focus on understanding the investment package—recognizing the risks to achieving value and the options for phasing or partial achievement—and determine whether a commitment should be made to pursue the opportunity.

### 2.2.7  FAA Portfolio of Investments

An investment package that is committed to becomes part of the FAA Portfolio of new opportunity investments.  In its infancy, this FAA Portfolio will be limited because the majority of the capital budget is already committed for the next few years.  However, as new opportunities are managed according to the principles of Portfolio Management, the portfolio will grow.

A significant enhancement to our current processes would be the assignment of an Investment Manager, a responsible party from the sponsor or operating LOB, to manage an investment package within the context of an investment portfolio. Assignment of an Investment Manager differs from the current practice of assigning a product to a specific team, because an Investment Manager oversees all of the activities necessary to realizing the benefits of an investment, not just the acquisition activities.  While the opportunity to introduce the full range of portfolio management activities may initially be limited, identifying an Investment Manager should accelerate the establishment of investment packaging and promote trade-off discussions for activities within the portfolio immediately.

### 2.2.8  Portfolio Review

An important addition to current agency processes is the Portfolio Review.  During the review, the portfolio and investment managers would provide senior management with a comprehensive high-level review of the initiatives. The review also identifies potential risks that could prevent realization of the investment benefits.  This process will ensure that senior management is kept abreast of the portfolio’s performance and the specific investment package’s progress. The discussions would touch upon operational benefits, security, certification, return on investment, and risks to any of these areas, encompassing much more than do current reviews, which focus on acquisition cost and schedule. This would ensure that each of the key FAA business interests involved with the investment or portfolio is aware of the activities, their status, and any potential risks that may jeopardize the realization of benefits.

## 2.3 Summary

The concepts expressed in this paper are intended to lay the foundation for the implementation of Portfolio Management primarily within ATS.  The principle goal is to establish a process that assigns responsibility and establishes accountability in a single place and promotes the delivery of value and benefits through the expenditure of capital funds.  Establishing an investment package identifies the activities that will be necessary to derive value early in the process. The investment package is then debated, and if accepted, periodically reviewed by senior management.

Investment packages are being promoted as the basis for establishing portfolios and Investment Managers.  An Investment Manager is responsible for delivering the value and benefits of capital investment.  Consolidating investments into a portfolio would ensure that delivery of existing services falls under the purview of the Portfolio Manager. Consolidating investments will be critical in the early stages of implementing these techniques because tradeoff’s will be needed to accommodate existing activities while introducing new investment opportunities.

Work will continue over the next few weeks to further define this concept.  Efforts have already begun to identify the potential processes, roles, and responsibilities that must be adopted or modified to implement this concept.  These activities will further define the approach for applying portfolio management techniques to a wide array of activities.

# Section 3.  Process

## 3.1  Introduction

This guidebook describes how Portfolio Management will fit into the current acquisition management system and budget process.  Portfolio Management will provide tools for making investment decisions and for financial management of current and future capital programs.  It is important to note that this process does not apply to the technical development, deployment, or implementation of a program.  The process described here will not involve large-scale changes to current agency processes, but rather steps that can be taken within the context of existing processes.  By implementing this process we expect to increase the operational benefits derived from the agency’s capital investments and establish clear linkages between the investments and their operational benefits.

## 3.2  New Opportunities

### 3.2.1  Step 1

The first step in this process is evaluating potential investment opportunities for capital funding.  This will be accomplished within the current mission analysis process. The mission analysis will be focused on the benefits of a particular investment (or set of investments), as well as on the value of the investment to the agency.  This is a change in focus from that of the current process, which is on cost, schedule, and delivery of a capability.  In addition to focusing on benefits and value, the mission analysis will identify the relationship between a proposed investment and the agency (or service) goal(s) the investment supports. All initiatives necessary to realizing each of the opportunities that will be provided by a proposed investment must be identified.  (These initiatives include procedural changes as well as specific acquisitions).

A structured methodology that establishes the linkage between the investment opportunity and established agency goals is used to make this relative value assessment.  All activities necessary to attaining a particular goal are identified within a potential investment opportunity.  It is important to note that this approach includes identifying the sustainment activities that are necessary to maintain current service and service levels.  In some cases, the total investment may be focused on sustainment activities, such as service life extension or technical refresh.

A portfolio management technique, Results Chain™—which graphically maps the chain of events that lead to a specific goal—would be used to identify the initiatives, risks, and outcomes required to support the investment opportunity and provide value.  Using Results Chains would be required for new investment opportunities, and the technique could also be applied to selected existing initiatives.  Once the results chains are identified, a second portfolio management technique, known as a Value Plot is applied.  Value Plot provides a visual comparison of the potential investment opportunities, in terms of financial risk, alignment to agency goals, and risk to attaining the identified benefits.

### 3.2.2  Step 2

The second step is for the Joint Resources Council (JRC) to validate and select the investment opportunity.  Current JRC-1 discussion usually focuses on individual projects with little discussion of the project’s relationships to other activities or impact on other investments.  JRC-1 usually focuses first on validating and then on selecting an investment opportunity in light of the its understanding of the initiatives that must be successfully completed to realize full value. This step (JRC-1) is consistent with the current acquisition management process, differing only in the addition of a discussion of relative value and risk.  At this point, JRC can decide not to invest in an opportunity.

Eventually, a Line of Business, Associate Administrator, or a Service Director responsible for an operational element of the FAA could become responsible for the selection of investments.  Regardless of who performs this function, the process for selecting, funding, and managing the investment remains the same.

### 3.3.3  Step 3

Once an investment opportunity has been agreed upon, investment analysis would focus on identifying the best approach to accomplishing the initiatives necessary to realizing the value.  This process is not different from the current investment analysis phase, but includes identification of risks that need to be mitigated to ensure a successful and integrated outcome. This approach fosters interaction with the affordability process, which allows the identification of any interdependencies of timing and phasing or whether value or benefits can be partially attained through reduced expenditure.  The results chain is used during this step to monitor the opportunity’s progress.  It helps senior management address high-value programs and produce appropriate value measures by tracking and analyzing expenditures and benefits delivery and providing a set of risk, alignment, and financial worth charts.  This allow them to review the business case for each major new investment in the context of other candidate investments as well as existing projects.

### 3.3.4  Step 4

After investment analysis is complete, the JRC convenes to review, validate, and approve the investment package.  JRC-2 deliberation focuses on understanding the investment package and recognizing the risks to achieving the value, along with options for phasing or partial achievement.  JRC-2 ultimately determines whether a commitment should be made to pursue the opportunity. As mentioned above, over time a Line of Business, Associate Administrator, or a Service Director responsible for an operational element of the FAA could become responsible for the selection of investments.

Given a JRC decision to invest capital in an opportunity, a significant departure from current process would be identification of an Investment Manager.  The Investment Manager would be responsible for managing the investment package within the context of an investment portfolio. Assigning an investment package to an Investment Manager differs from the current method of assigning a product to a specific team, because the former entails oversight of all of the activities necessary to deliver the value and benefits, not just the acquisition activities.

The Investment Manager, provides leadership and oversight to the project team, and is accountable for realizing the benefits identified during benefits realization planning.  The Investment Manager:

- Provides organizational oversight and guides the investment initiative toward the desired result;

- Manages the investment package and has the appropriate resources in place to support it;

- Believes in the business results and benefits, can champion the business results with others, and takes the necessary actions to see the business results realized; and

- Ensures that the business areas affected by the investment package are able to make the change and will be able to achieve the business results.

While opportunities to engage in the full range of portfolio management activities may be limited initially, identifying and assigning an Portfolio Manager should accelerate the move toward investment packaging and promote trade-off discussions for portfolio activities.  A Portfolio Manager is accountable for the overall success of a given investment or a portfolio of investments.  As portfolio management is implemented within the agency, the Portfolio Manager would be responsible for overseeing all of the investment packages within a given portfolio.

### 3.2.5  Step 5

An important addition to our current processes is the Portfolio Review.  During the review, the Investment and Portfolio Managers would provide senior management with a comprehensive high-level review of the investment packages. The review also identifies potential risks that could prevent a full return on the investment.  This process will ensure that senior management is kept abreast of the portfolio’s performance and the progress of specific investment packages. The discussions would cover operational value, security, certification, return on investment, and risks to any of these areas, encompassing much more than do current reviews, which focus primarily on acquisition cost and schedule. This would ensure that each of the key FAA business interests involved in an investment package or portfolio is aware of the activities, their status, and any potential risks to realizing the benefits.

Another important part of the review is to show the continuing linkage between an investment package and the agency’s identified services and goals. The review would also provide an opportunity to make sure the investment is delivering the originally identified benefits, as well as track the technical progress against the agency’s identified services and goals.

## 3.3  Existing Programs

The portfolio management process identifies investment packages and the interdependent programs that support them.  In some cases, it identifies programs that may be discontinued as the result of implementation of an investment package, which may necessitate value assessments on those programs.  Because the objective is to present senior management at JRCs and other forums with the true value of a proposed investment, it is expected that some of the interdependent programs identified in the results chain would be assessed during mission analysis.  This process would apply portfolio management techniques such as result chains and value plots to some existing programs, and the results would then be part of the information provided to the JRC.

## 3.4  Impact on Budget Process

An important aspect of portfolio management is the concept of categorization. This technique parses activities into three “buckets”: (1) mandates (i.e., directed investments), (2) existing services (both current and expansion), and (3) new investment opportunities.  Parsing provides the JRC and financial community with an additional way to view activities and to communicate about the types of investments being made.

Relatively little time is spent on dealing with the Mandates bucket versus the other two buckets.  A mandate is validated by the Systems Engineering/Operational Analysis Team (SEOAT)/SEOAT Analytical Team (SAT), an appropriate approach is chosen for it, and it must be immediately acted upon. After that, it only needs a periodic status check.

Only activities that pertain to existing services should be relegated to the Existing Services bucket.  The intent of this categorization is to highlight the importance of investing in the services currently provided, to ensure their continuation at current levels and to expand current services to a wider customer base.  It is important to note that recent budgetary tradeoffs have been at the expense of investments in this category.  The value of these investments must be understood, as well as the consequences of trading them off for new opportunities

The third bucket captures new investment opportunities that provide value to the FAA and its customers.  It is important that the total investment package be identified and the necessary activities understood before an investment is designated as a new opportunity and tradeoff discussions begin.

The portfolio management process will also play a role in the agency’s budget formulation process by providing insight on a program’s relative value.  The program offices will provide value-related questions to the SAT to be used in its evaluation process.

# Section 4.  Roles and Responsibilities

Portfolio management is a new process that will either introduce new roles or redefine existing roles.  This is not meant to imply that organizational change is necessary.  The purpose of this section is to clarify how roles and responsibilities may be necessarily different under Portfolio Management.

## 4.1  Portfolio Manager

The Portfolio Manager is the person from the sponsoring or operating element who is accountable for the overall success of a given portfolio of investments.  As portfolio management is implemented throughout the agency, a Portfolio Manager would become responsible for overseeing all investment packages within a given portfolio.  Portfolio Managers must be appropriately positioned in the organization to realize, either directly or through partnering, the business results and operational benefits of their investment initiative(s).

## 4.2  Investment Manager

The Investment Manager provides the project team with leadership and oversight and is accountable for realizing the operational benefits identified during benefits realization planning; provides organizational oversight and guides the investment initiative toward the desired result; manages the investment package and has the appropriate resources in place to support it; believes in the business results and benefits, can champion the business results, and takes the necessary actions to see the business results realized; and ensures that the business areas affected by the investment package can make the change and achieve the business results.

## 4.3  Project Manager

Project Managers, working with the Investment Manager, are responsible for successful completion of the acquisition project.  Project Managers may be involved in more than one investment package at the same time.

## 4.4  Project Team

The Project Team is the implementation team assigned to the acquisition project.

## 4.5  Value Management Office Manager

Currently under development.

## 4.6  Value Management Team

Currently under development.

## 4.7  Management Advisory Council

Currently under development.

## 4.8  Management Advisory Council – Aviation Subcommittee

Currently under development.

## 4.9  Chief Operating Officer

Currently under development.

# Section 5.  Guidance

This section provides functional entities with guidance for implementing Portfolio Management within ATS.   The following precepts and techniques are intended to standardize functions and facilitate organizational understanding.   In general, the purpose for using Portfolio Management techniques is to focus program direction, accountability, and success measures on operational needs and benefits.  Success in a program is defined as the delivery of the intended benefits

While Portfolio Management involves is a change in the way the FAA does business, the changes for each of us in how we do our jobs may not be so significant.  In an attempt to implement Portfolio Management with minimal disruption, we may initially try to start using Portfolio Management tools and techniques without major organizational restructuring.  In time, the FAA may decide to reorganize in a way more consistent with portfolio management, as ATS has done with the establishment of the Terminal Business Services organization.  For now, the following paragraphs address functional, rather than organizational, changes.

## Value Management Services

### 5.1.1  Mission Analysis, Requirements Development, and Investment Analysis

While agency mission needs will still need to be addressed, the difference between the way the agency has been doing business and the way it will do business under portfolio management is a broadening of focus.  That is, the response to a mission need will focus on delivery of services, not on delivery of a particular product.  Mission need analyses will evolve to include a first cut understanding of all the steps necessary to turn an acquisition into value, and the agency mission need decision should include commitments by the sponsor to use the acquired product and/or capability to achieve specific benefits that are of value to the agency.

Mission Analysis, Requirement Development, and Investment Analysis may be the areas where the most significant changes are evident.  Individual programs will still require mission analysis, requirements, and investment analysis activity (especially those involving product acquisition), but mission analysis and investment analysis work will also be done on components—parts of potential investment opportunities that in and of themselves deliver value and benefits.  The goal is to understand the entire investment that is required to produce value to the agency and its users, not just the product.  No investment should be launched and funded unless the entire agency stands ready to make it work, and until the risks to its success are fully understood and the mitigation efforts defined.

To accomplish the additional mission analysis work employees will be trained in the development and use of Results Chains ™, Value Plots, Alignment Questionnaires, and other portfolio management tools.  These tools will allow us to understand all the steps needed to assure benefits and identify who is responsible for each step.  It will also allow us to compare investments according to their risk and comparative value.  It will eventually allow us to prepare Value Plots, which are pictorial representations of multiple investment opportunities and how they relate to each other in terms of alignment to agency goals, financial worth, and risk to achieving the value.

### Business Unit Support

Currently under development.

### 5.1.3  Benefits Realization

To support portfolio management, additional information is required relating to value and risk associated with investment activities.  Each program will be correlated to goals to identify performance measures showing the contributions programs are making toward accomplishing FAA corporate and DOT strategic goals.  For programs with a single year budget of $10M or above and all new starts, data relating to portfolio management will be collected.  This information will be considered with other programs within a portfolio to help determine the best investments to accomplish the objectives of the portfolio.  The SAT/SEOAT will adjust its processes to include portfolio management concepts into the formulation process.  Concurrently, AIO will be work within the SAT/SEOAT process to develop investment strategies around goals, values, and risks based on the responses to the questions.

Infrastructure programs are included, knowing that when answering the questions, value may be interpreted differently. Answers and data used in the answers should be consistent with all investment analyses completed or under way. Tools to support completion of this requirement can be found on the Internet.

Portfolio management will be conducted as part of SAT/SEOAT activities.  Portfolio management will be integrated into SAT/SEOAT process, not conducted separately.  The SAT/SEOAT will come up with a proposed budget based on current agency priorities/commitments.  Portfolio management data will be utilized to demonstrate variations in the budget that might occur if different emphasis were placed on new factors (goals, value, risk, etc).  The SAT/SEOAT will start to examine programs and present recommendations within portfolios to better understand the relationships and dependencies. It is expected some sensitivity analysis will be conducted on the mix.  The current 5-year planning number will be the basis for starting.  Each program must submit a package against their current.   Additional funding requested over the 5-year planning numbers must have separate packages.

Existing business units will operate independently and conduct the equivalent of the SAT/SEOAT activities for their service.  They will have their portion of the-5 year plan fenced for their prioritization.  However, they will have to resolve any funding issues associated with implementation of any program in the terminal services environment. They will coordinate these efforts and provide briefings and data to the SAT/SEOAT, who will combine it into the total package and take it forward.

Each investment should be able to answer the questions below.  These questions focus less on schedule, budget and software/hardware acquisitions; rather they concentrate more on what value the investment ultimately has to the Agency and the aviation community, and also on the risk to achievement of that value.  Value represents not only financial value, but includes any net positive movement towards one of our agency goals.

1.	(a) What are the ultimate benefits and values to the agency and its stakeholders from the program?

(b) To whom are they going?

- (c) How do they relate to our agency goals as expressed in our Performance plans or other specific agency level document or Congressional mandate?

- (d) How will you be able to measure these benefits?

2.  (a) Now assume the program works (cost, schedule and performance targets are met).   What  else needs to occur to achieve the ultimate benefit and value to the agency and its stakeholders in the following areas?

(b) Supportability—What must happen to support the implementation of the program?   The focus here is primarily Airway Facilities activities but include other supportability activities if they are needed.

(c) Interdependencies—What pieces of other programs must work for this program to deliver the full value claimed?   If they do not what happens to the value and benefits?

(d) Factors outside the program—What changes in procedures, in airspace design, what union buy-in, what human factor issues, what co-investment by airlines or airports or industry, is required?   What must be done to meet other requirements such as environmental regulations, information security, etc.

3.	(a) What are the major risks to achieve the value claimed?

(b)What could threaten the completion of the program?

© If everything went well in the program, what are the circumstances (including those outside the program’s control) that could threaten the achievement of the benefits and value identified above?

## 5.2  Business Units

The focus in the past has been on the delivery of a particular product or acquisition, and all the associated steps to have a successful acquisition.  The difference under Portfolio Management is that the product itself isn’t the goal—the goal is to ensure that the service or value promised (whether as a direct result of an acquisition, or from non-procurement activities, such as procedural changes) occurs.  We will also focus on how the benefits are measured and tracked and on managing risk to service delivery or value promised.  Therefore, the members of the business unit and existing IPT members are “team players” because the product requested can be a significant contributor to the achievement of benefits or value to the FAA.  The IPT will be contracted by a sponsoring organization to deliver a capability, but there will be others who have to contribute in order to accomplish the delivery of a particular service that adds benefit/value.  Other business units and IPTs will also play a role, as will non-acquisition personnel.

Business Units will prepare and submit long range plans and annual supporting plans on the evolution of major functions of the Air Traffic Control system. These plans will be in concert and support the accomplishment of the ATC system plan and the annual performance plan of the Administrator and the Chief Operating Officer.  Metrics need to be operational and must also assess the change in safety, productivity, cost-savings, etc.  Funding will be assessed to ensure that it supports the strategic plan accomplishments.

The Service Team Planning efforts will be the implementation plans for the FAA ATC system but they are subordinate to the annual and long-term strategic plans.  They must focus specifically on mission and objectives, standards of performance, and accomplish goals in safety, efficiency and productivity.  These plans delineate and cause an acceleration of system modernization and improvement in ATC safety.  The service team plans will be the implementation vehicle for COO plans to modernize, increase productivity and cost-saving measures, and training and educational goals.  It is expected that service teams will have all resources under their control, which are sufficient and necessary to be successful in their individual portions of the ATC system mission accomplishment.

Old program documentation does not need to be redone.  However, all new starts and changes in baseline will need the accompanying analyses to ascertain relative value, likely risks and desired benefits, which are to be measured.  New investments in sustainment will be reviewed using the same techniques, which include the expected values of an investment, risk to completion, relative worth, etc.

The basic premise is: the program is not a success until the benefits are achieved and shown to exist through measurement.  Benefits and risks to benefits are reported at program review along with cost and schedule.  The relative value of projects will be assessed using instruments for alignment with the assumptions above, potential benefit/value, and risk.  AIO will assist with standards in the assessment and techniques used.

Results chains will be prepared for presentation to the JRC and similar decision meetings.  The purpose of the results chain techniques is to identify the benefits, which are the reason for the procurement or non-material action (eg airspace, procedure, rule).  They assist in designing the operational measurement and help to identify all implementation steps necessary from other organizations, such as certification regulation.  The steps include all necessary actions and obstacles, such as airspace change, personnel training, political barriers, etc.  JRC approval means not only the ability to buy, but is an agency commitment to work all of the dependencies.  The intent is to replace current investment analysis and cost effectiveness studies.

The basic sets of programs included in each portfolio will be approved on a team by team basis.  Generally the strawman developed in the initial ATS prototype will be the starting point for developing these portfolios.

## 5.3 Joint Resources Council

Since the intention of portfolio management is to take the JRC members out of the role of project management/oversight and help them refocus their energy on discussing the things that are valuable to our stakeholders, the following scenario could well be the new model for JRCs.

First we see JRC meetings as discussions about what is of value to the agency and what investments are needed to achieve that value.  The discussions would lead to decisions at the beginning of the year, whereupon lines of business or business units would receive guidance from senior management on goals of the upcoming year.  LOBs or Business Units then return to their staffs, to identify the best investments within their purview that further the goals.  At a later time, the LOBs or Business Units would present their best potential investments to senior management.  Senior management decides on are the best investments (within each LOB/Business Unit) to further agency goals.  Each LOB/BU does the same.  Eventually, senior management will have a roster of investments for the upcoming business cycle.  In the case of pop-up funding requirements or funding reductions after an initial funding level was given to the agency, the senior management team would reconvene to decide what won’t get accomplished during the current year to accommodate the pop-up (assuming the program with the pop-up is more ‘valuable’, from an agency perspective, than the other identified investment candidates) or the budget reduction.

At each meeting of the JRC, the total investment package would be presented, including all the agreements necessary across the agency and with customers and with the industry, that are needed to turn the investment into real value.  The risks would also be clearly presented so that mitigation strategies could be agreed upon.  We also envision investment reviews, chaired by the sponsor, that would complement acquisition reviews, and would focus on the overall investment, not just the individual product.

## 5.4  Other Functions

### 5.4.1  Air Traffic Operations and Maintenance

A core tenet of portfolio management is that the only investments made are those that reflect value.  Value is defined as the relative worth of an investment for an organization or its key stakeholders.  Air traffic operations is the sponsor of a significant number of current and anticipated investments and as such is recognized as the key stakeholder in these investments.  As an air traffic operational organization, the role of air traffic operations is to provide guidance to those who define the technical value of an investment.

In many cases the operational value of an investment cannot be summed up in cost-benefit analysis or by various risk assessment techniques alone.  However, these intrinsic benefits or risks must be accounted for in determining the relative value of an investment.  To provide assistance in determining investment value with intrinsic operational components, persons from the air traffic operational organization must be partners and, in some cases, leaders in the assessment process.

The operational impact of an investment, both independently and within the context of interdependent investments, must be determined and provided by the air traffic operational organization to the development organizations.   As the air traffic operational organization defines its needs, it will also, using portfolio and architectural tools, determine the operational value of that investment.  The air traffic operational organization must also determine if procedural changes can mitigate the need for a capital investment, as well as determine if it is operationally suitable to segment the investment. The air traffic organization will then work with the development organizations to ensure that the final assessments reflect the operational value of that investment.

The air traffic operational organization must also be a partner in evaluating relative value among competing or interdependent investments.  Understanding the operational value of an investment is crucial to determining trade-off among investments.  This participation may be working with the requirement organizations, working within the individual business services, or both.

It is important to recognize that most of the investment decisions will have a direct impact on how air traffic service providers perform their tasks, which must be taken into account during when planning all phases of development.

This is a major change in focus and behavior for sponsors.  At present, the role of the sponsor after the mission need decision is primarily to support the IPT in the struggle for agency resources.  We have not as an agency held our sponsors accountable for achieving value and providing services.  Portfolio management requires that sponsors be active in managing the acquisitions into production and beyond, ensuring that the infrastructure is there, that the procedures and airspace changes occur on schedule, that the workforce and user issues are addressed, that co-investment by NAS users is tracked against expectations, etc.  It envisions that sponsors, not IPT’s lead the discussion with other agency managers at major investment decisions to ensure that the investment is successful.   No investment will be undertaken unless there is a sponsor ready, willing, and able to assume this accountability.

### 5.4.2  Configuration Management

Currently under development.

### 5.4.3  Test and Evaluation

Currently under development.

### 5.4.4  Measurement

Metrics need to be based upon operational benefits and must also assess the change in safety, productivity, cost-savings, etc.  Funding will be assessed to ensure that it supports the strategic plan accomplishments.

# Section 6.  Tools

The following techniques are discussed as possible tools for implementing Portfolio Management.

## Results Chain ™

The Results Chain™ model provides an important visual representation, or road map, which visually represents the links among outcomes, initiatives, contributions, and assumptions—all the pieces necessary to delivery benefits. A result chain tracks:

- Outcomes (represented by circles)—a desired change in, or maintenance of, an element of the agency that cannot be acted upon directly; the specific intermediate and end results being sought; must be measurable;

- Initiatives (represented by rectangles)—the key actions the agency must undertake and manage to achieve the desired outcomes;

- Contributions (represented by lines)—relationships and dependencies among initiatives, outcomes, and assumptions; and

- Assumptions (represented by hexagons)—uncontrollable external factors that contribute to outcomes, and controllable internal factors outside the scope of the investment; mitigating projects may need to be defined to reduce the risks associated with assumptions.

Because outcomes and end results are defined, a results chain is a useful means of identifying measurement points for tracking achievement of benefits.

## 6.2  Risk

Currently under development.

## 6.3  Alignment Questionnaires

The alignment questionnaire focuses on three separate elements of alignment to establish how well an investment fits with agency goals. The questionnaire can be used continuously as a program develops to gauge whether the agency is investing in the right things. The elements are:

- Current (tactical) needs—the current focus and priorities of the agency and how well the program helps to improve performance.

- Long term (strategic) needs— how well the investment fits with the agency goals.

- Vision Alignment—how much the investment contributes to the desired future state of the agency.

Answers to the questionnaire are weighted and transferred to a spreadsheet where a final score is calculated.

## 6.4  Value Plot

With a score of how well an investment is aligned (i.e., its economic worth and its degree of risk of achieving its objectives), the investment can be charted on a value plot.  A value plot is a graphical representation of how investments compare to each other.  The data is normally plotted as financial worth versus risk.

## 6.5  Financial Worth Calculation

The financial worth calculation is the monetary component of the value equation and is calculated repeatedly as more information is learned about an investment.  Typically, the data is used to calculate elements such as:

- Net Present Value (NPV), and

- Ratio of economic benefits and economic costs.

These two elements are used in benefits calculations to calculate value indices based on concepts of financial worth, customer worth, and stakeholder worth, which shows the economic value of an investment.

# Appendix A.  Definitions

Alignment—A measure of the fit of a planned investment direction with organizational direction, including vision, mission, goals, objectives, and architectural principles.

Assumption—Any activity that the agency does not have control over; assumptions are risks.

Benefits—An outcome whose nature and value (expressed in various ways) are considered advantageous by an organization.

Benefits Realization Approach—A business-oriented framework, supported by a set of processes, techniques, and instruments that enables organizations to select and manage a portfolio and programs such that benefits are clearly defined, optimized, and harvested.

Benefits Realization Planning—Once a decision is made to fund an investment, measurement and tracking of the investment’s specific benefits; part of investment analysis.

Benefits Stream—The flow of benefits over time, which results from successful implementation and management of a business program.

Benchmarking—A systematic approach to comparing an organization’s performance against peers and competitors in an effort to learn the best ways of conducting business (e.g., benchmarking of quality, logistical efficiency and various other metrics).

Business Case—The rationale for making a business investment; used to support a business decision on whether to proceed or not with the investment.

Categorization—A technique that parses investments into different “buckets” or categories.  For our purposes, we are considering three categories:  (1) mandates, or directed investments, (2) existing services (both current and expanded), and (3) new investment opportunities.  Categorization provides senior management and the financial community with an additional way to view our agency activities, and to communicate about the type of investments currently being made.

Financial Worth (Measurement)—One of three supporting measures of the four “ares” (the other two are alignment and risk), financial worth is a measure of monetary contribution, calculated using traditional accounting methods.

Governance—Governance is an integrated management mechanism that operationalizes the concepts of portfolio management.  It allows for support and management of the benefits realization process from the conception of an investment opportunity until the investment benefits have been realized and harvested.  Functionally, agency senior management moves from making primarily funding decisions on a project-by-project basis to being responsibile for the life-cycle investment in packages that provide value and benefit to stakeholders

Initiatives—Purchases and any additional event that must take place (e.g., co-investment by airlines, training, airspace re-design, etc.) to achieve a desired outcome.

Investment Commitment Case—The value case written to request the commitment of capital funds to undertake a specific investment package.  It will also have a risk assessment, alignment assessment, and a financial worth assessment.  There will be much more detail in these documents than in the initiation case.  A higher level of confidence in the cost and benefit estimates is expected, and plans to mitigate areas of high risk must be identified.

Investment Decision Board (IDB)—A management structure (could be the current JRC, or the Management Board, or some other senior management decision-making body) primarily accountable to act as an agency-level Portfolio Manager who is responsible for managing the level of overall funding to provide the necessary balance between agency-wide and LOB/Business Unit needs.

Investment Initiation Case—A value case written to translate an initiantive into the first definition of an investment package which, if put into place, would provide a measurable benefit for the agency.  It includes risk and alignment assessment and some basic financial worth information.  The sponsor approves it.  The sponsor uses the case to compare this idea with others proposed and to decide if it is wise to invest further.  It is also needed for the potential investment package to be eligible for forward resource planning and potential commitment of capital funds.

Investment Opportunity—A set of initiatives that will further agency goals such as increasing efficiency, responding to new needs, expanding current service, or providing a new service.

Investment Package—A set of work managed for value in support of an agency opportunity.  It is a collection of technology acquisitions and organizational-, procedural-, and other non-acquisition-related projects that are necessary to bring about a desired outcome.

Investment Packaging—A grouping of the multiple paths that will lead to the desired outcome.

Investment Sponsor—The entity who is ready, willing, and able to deliver investment benefits (and is held accountable for the realization of those benefits).  The sponsor monitors the investment from conception to benefits realization.  The sponsor signs up to an agreed-upon scope of work leading to benefits.  If the technical components are completed on time and within budget, the sponsor commits to operating the investment to obtain the benefits.  The sponsor must have the authority to exercise managerial control over the business or process area that will undergo change.  The sponsor periodically reports to senior management on the status of investments and any risk factors that threaten realization of benefits from an investment.

Portfolio (Investment Portfolio)—A process of managing agency investment packages in context rather than as independent investment opportunities.  A portfolio is a grouping of investment packages, selected by senior management, to achieve defined agency results while meeting clear risk/value standards.  All agency investments would be reflected in the FAA portfolio, but investments supporting specific service areas (EnRoute, Terminal, etc.) or business units could constitute “service” (or business unit) portfolios within the FAA portfolio.  This can be an agency-level portfolio or, within that, service portfolios.

Portfolio Management—The use of concepts and techniques to optimize the identification, analysis, selection, and active management of capital investment resources, with the aim of maximizing the total value received by the agency and its customers.  Portfolio Management will help the agency shift focus from a product delivery model to a service delivery model.

PM takes a broad cross-functional view of agency needs, opportunities, and investments, so as to pick and manage an optimum set of investment packages to deliver the best risk-adjusted value over time, while adjusting the composition of the portfolio as more knowledge is gained or as the environment changes.

Portfolio Manager—If there are multiple LOBs or Business Units with more than one investment, the LOB or Business Unit Portfolio Manager would be the party responsible for making sure that all investments within the LOB/BU portfolio are on target for delivery of benefits.  If there are impediments to that benefits delivery, the Portfolio Manager is positioned to inform the Sponsor, who can identify the appropriate resources to mitigate the risk of not achieving the benefits.

Portfolio Review—A high-level review of the investment packages, including risks, operational value, security, and return on investment; also shows the linkage between the packages and agency goals.

Project—A group of activities for delivering a defined capability based upon an agreed schedule and budget.

Project Management—Management of the full project life cycle from design to delivery, which includes definition of project scope, project design, construction, testing, and implementation.

Results Chain ™—A portfolio management tool used to graphically map the initiatives, outcomes, assumptions, and contributions that lead to a desired end-state (ultimate outcome).

Risk—Degree of probability of not realizing the benefits of a business program.

Value—Relative worth or importance of an investment.  The set of activities that creates a positive change (or prevents a negative change) in how agency goals are realized through the expenditure of capital and research funding and the associated operations funds; includes an investment’s financial impact and other metrics that measure positive movement towards critical agency goals, such as safety, security, and efficiency; also includes sustaining the current safe operations, preventing security incidents, and maintaining our leadership position in aviation.

Value Management Office (VMO)—The secretariat for the Investment Decision Board (IDB) that manages investment portfolios.

Value Plot—A graphical comparison of multiple investment packages, in terms of financial worth, alignment to agency goals, and risks to attaining the specified benefits.

Value Tests— tools that measure an investment opportunity for alignment, financial worth, and risk:

- Alignment:  is measure of a planned investment direction against the desired agency direction, including the mission, goals, objectives, and architecture.

- Financial Worth:  is a measure of the investment’s monetary impact on the agency.

- Risk (to benefit):  is a measure of the investment’s potential for realizing the benefits currently sought by the agency.

# Appendix B.  Acronyms

AIP–Airport Improvement Program

AMASS–Airport Movement Area Safety System

AMS–Acquisition Management System

ASDE–Airport Surface Detection Equipment

ATS–Air Traffic Services

CIP–Capital Investment Plan

F&E–Facilities and Equipment

FAA–Federal Aviation Administration

IPDS–Integrated Product Development System

IPT–Integrated Product team

JRC– Joint Resources Council

LOB–line of business

NAS–National Airspace System

OPS–Operations

R,E&D–Research, Engineering, and Development

SAT–SEOAT Analytical Team

SEOAT–Systems Engineering/Operational Analysis Team

# Appendix C.  References

FAA Acquisition Management System, June 1997

Avoiding Aviation Gridlock and Reducing the Accident Rate: A Consensus for Change, National Civil Aviation Review Commission, Norman Y. Mineta, Chair, December 1997

The Information Paradox, Thorp, John, et al., McGraw-Hill Ryerson, 1998

Think Value, Version 3.0g, DMR, May 1999

Wendell H. Ford Aviation Investment and Reform Act for the 21st Century (AIR-21), FAA Office of Airports Planning and Programming, April 5, 2000

Executive Order 13180, Air Traffic Performance-Based Organization, December 11, 2000

Establishment of the Terminal Business Service, FAA Memorandum from AOA-1,  January 10, 2001

Portfolio Management, FAA Memorandum from the Executive Steering Committee, December 4, 1999

Service-Oriented Portfolio Management, FAA Memorandum from Assistant Administrator for Information Services and Chief Information Officer, Associate Administrator for Research and Acquisitions, Assistant Administrator for Financial Services, Acting Associate Administrator for Air Traffic Services, Associate Administrator for Regulation and Certification, December 2, 1999

Video tapes

1.	Distinguished Visitor Presentation, John Thorp, DMR

2.	Distinguished Visitor Presentation, Russ Caple, DMR

3.	ATS/ARA Portfolio Management Familiarization, ARS January 25, 2001

# Text boxes

GUIDE BOOK

“Picking Winning Investments – Managing Them Through to the Value”