## CHANGE REQUEST COVER SHEET

## Change Request Number: 06-05

## Date Received: 12/16/05

Revised:  2/2/06

Title:  JRC Guidance and Templates

# Name: Brandy Ingargiola
 
Routing Symbol:  JRC Secretariat Team Lead, ATO-A

Phone: (202) 385-8188

Policy OR Guidance:  Guidance

Section/Text Location Affected: All

Summary of Change: Document replacement and addition of presentation templates for Initial Investment Decision, Final Investment Decision, and Rebaseline Decision JRC meetings.

Reason for Change: To reflect the FAA Acquisition Management System (AMS) changes from October 2004. These include new requirements for an Exhibit 300 Program Baseline and attachments, Service-Level Mission Need Statement and changes to roles and responsibilities.

Target Audience: The Acquisition Executive and all FAA organizations, appropriations, and investment programs

Potential Links within FAST for the Change: http://fast.faa.gov/jrc/jrcguide.htm

#### Attachments:  JRC Guidance and presentation templates for Initial Investment Decision, Final Investment Decision, and Rebaseline Decision JRC meetings.

### Development, Review, and/or Concurrence:

### ASAG Briefing Conducted:	August 2, 2005

ASAG Decision:   Concurred

# Federal Aviation Administration

# Joint Resources Council

Guidance

Acquisition Planning and Policy Division (ATO-A)

# Table of Contents

| TOPIC | Page |
| --- | --- |
| What is the purpose and scope of the JRC Guidance? | 1 |
| What is the reference source for the JRC Guidance? | 1 |
| What is the JRC? | 1 |
| Who are the JRC Members? | 1 |
| What is the role of the JRC? | 1 |
| How does the JRC make decisions? | 2 |
| How can the JRC process be tailored? | 3 |
| What is the sequence of lifecycle management decisions? | 3 |
| What are the supporting Roles and Responsibilities for the JRC? | 4 |
| Role of the Executive Secretariat, Acquisition Planning and Policy Division | 4 |
| Role of the Organization Seeking a JRC Decision/ Lead Organization | 5 |
| Role of the Acquisition Executive/JRC Chair | 6 |
| Role of the Deputy Administrator | 6 |
| Role of the JRC Subordinate Boards | 6 |
| Role of the ATO Executive Council | 7 |
| Role of the AVS Management Team | 7 |
| Role of the Information Technology Executive Board (ITEB) | 7 |
| What is the JRC meeting procedure? | 7 |
| Scheduling | 8 |
| Attendance | 8 |
| Materials | 8 |
| What activities occur prior to a JRC meeting? | 9 |
| What activities occur during a JRC Subordinate Board meeting? | 9 |
| What activities occur during a JRC meeting? | 9 |
| What activities occur after a JRC meeting? | 10 |
| What if the ato ec avsmt or iteb is the decision authority? | 10 |
| Appendices | 11 |
| A. Roles & Responsibilities at JRC meetings | 12 |
| B. AMS Documents Table | 14 |
| C. Initial Investment Decision Template | 15 |
| D. Final Investment Decision Template | 15 |
| E. Rebaseline Decision Template | 15 |
| F. Paper JRC Process | 16 |
| G. Acronyms | 18 |

| What is the purpose and scope of the JRC Guidance? | This document provides information on the investment decision-making process used by the Joint Resources Council (JRC). Included are the types of decisions and prerequisite actions, roles and responsibilities, and procedures. This guidance is provided as a supplement to the information in the Acquisition Management System (AMS) policy. |
| --- | --- |
| What is the reference source for the JRC Guidance? | The Acquisition Management System (AMS) policy is the reference source for the JRC guidance. AMS establishes policy and guidance for all aspects of lifecycle acquisition management for the Federal Aviation Administration (FAA). |
| What is the JRC? | AMS policy establishes the Joint Resources Council (JRC) as the FAA’s investment review board. The JRC makes corporate-level resource decisions, including authorization and funding for new investment programs, and approves investment resources. |
| Who are the JRC Members? | Members of the JRC represent all agency Lines of Business (LOBs) whose support is essential to the success of an investment program. These LOBs include the service organizations that operate or maintain the products as well as the functional disciplines of budget, safety, and legal counsel. The Joint Resources Council has the following core members: Acquisition Executive Chief Operating Officer Associate Administrator for Aviation Safety Chief Information Officer General Counsel Chief Financial Officer Associate Administrator for Region and Center Operations Associate Administrator for Airports ATO Financial Officer The following members attend JRC meetings when the decision concerns their organizational responsibilities: Associate Administrator for Commercial Space Transportation Assistant Administrator for Aviation Policy, Planning, and Environment |
| What is the role of the JRC? Investment decisions Service level reviews Subordinate board decisions | The JRC makes investment decisions, monitors investment program performance, and provides oversight to various subordinate boards, which feed into the investment decision-making process. The JRC may delegate decision making authority for specific programs to subordinate boards. The JRC makes several types of investment decisions: Initial and final investment decisions Baseline change decisions Production decision if retained at the investment decision In-service decisions if retained at the investment decision Budget approval of Facilities and Equipment (F&E) and Research, Engineering and Development (R, E&D) annual submissions The Operations and Maintenance (O&M) budget is approved by the FAA Administrator Baseline of the FAA Enterprise architecture In addition to making investment decisions, the JRC also has an obligation to monitor and control the performance of investment programs and fielded systems. Through semi-annual service level reviews, the JRC evaluates performance against quantified measures for investment programs and fielded assets managed by service organizations. Guidance and direction is provided at these reviews, but decisions involving investments are reserved for JRC meetings. For additional information, see the Service Level Review Guidance document on the JRC Secretariat Intranet Web site http://app.faa.gov/jrc/. The JRC provides oversight and direction for subordinate boards including the ATO Executive Council, the AVS Management Team and the Information Technology Executive Board. The JRC subordinate boards make the following decisions: Service level mission need decisions Investment analysis readiness decisions Investment decisions (when delegated by the JRC) |
| How does the JRC make decisions? JRC Meeting Paper JRC | The JRC uses two approaches for decision-making. The primary approach is to convene a JRC meeting to bring participants together for discussion and input on the requested decision. The JRC Chair uses the information provided in the briefing and seeks input and consensus from the JRC members to make the decision. See Appendices C-E for briefing templates for investment and rebaseline decisions. The other approach is the “Paper JRC.” The JRC or Acquisition Executive chooses this method upon determining that a formal JRC meeting is not needed. All information normally presented at a formal meeting is instead provided to JRC members for individual review, input and signoff. Note that the lack of a formal meeting is the only difference between the two approaches. The same process and AMS documents requirements apply for both decision approaches. JRC members have the option of requesting a JRC meeting in lieu of the paper JRC. An example of when to use a paper JRC is when a document is presented at a JRC meeting but not approved due to the need for revisions. The JRC could request the use of the “paper JRC” process for the final signature approval. See Appendix F for further information on the paper JRC process. |
| How can the JRC process be tailored? | The JRC Executive Secretariat provides both leadership and advice to service organizations or investment analysis teams requesting to tailor the JRC-related policy in the Acquisition Management System. The Secretariat processes all requests to tailor, which must be approved by the Acquisition Executive. The JRC tailoring request should: be brief and identify the AMS policy to be tailored provide sufficient information to enable a sound decision by the Acquisition Executive contain important facts relevant to the request, including background information, the scope of the proposed tailoring and the impact of not approving the tailoring request After receiving the tailoring request, the JRC Secretariat: requests supporting information, analyzes factors and issues, and forwards the tailoring request to the Acquisition Executive for approval informs the service organization or investment analysis team of the decision The JRC Secretariat also maintains a case history of all tailoring actions. |
| What is the sequence of lifecycle management decisions? | The sequence of lifecycle management decisions is shown in the table below. The first four listed decisions build upon each other. For example, the service area mission need decision precedes the investment analysis readiness decision. The budget decisions are made annually; enterprise architecture baseline decisions are made to approve major revisions. Table 1.2.6-1 Lifecycle Management Decision-Making Decision Decision Body Decision Chair Service-Level Mission Need ATO Executive Council, AVS Management Team, Information Technology Executive Board or Line of business Review Board Chief Operating Officer or Associate/Assistant Administrator for the line of business Investment analysis readiness decision ATO Executive Council, AVS Management Team, Information Technology Executive Board or Line of business Review Board Chief Operating Officer or Associate/Assistant Administrator for the line of business Initial and final investment decisions (Including new programs and extension of current capability) JRC Acquisition Executive Program baseline change JRC Acquisition Executive F&E and RE&D budget approvals JRC Acquisition Executive O&M budget approval N/A FAA Adminstrator FAA Enterprise Architecture baseline JRC Acquisition Executive |
| What are the supporting Roles and Responsibilities for the JRC? | Every organization that is responsible for acquiring NAS systems or administrative and some mission support services is impacted by the JRC process. Listed below are several organizations which have a major role in supporting JRC decisions and oversight. JRC Executive Secretariat Organizations Seeking a JRC Decision Acquisition Executive/JRC Chair Lines of Business ATO Executive Council AVS Management Team Information Technology Executive Board (ITEB) Other subordinate boards developed within LOBs |
| Role of the Executive Secretariat, Acquisition Planning and Policy Division | The Manager for the Acquisition Planning and Policy Division is the Executive Secretariat for the JRC. The Manager is also the Executive Secretariat for the ATO Executive Council for investment decisions. The JRC Secretariat Staff manages the investment decision-making process and participates in outreach and coordination processes with service organizations seeking investment decisions. Weekly readiness meetings facilitate this coordination and provide guidance on any issues that require resolution before or during the JRC meeting. The JRC Secretariat Staff is responsible for: Providing advisory and liaison support to determine readiness for pre-investment decisions Evaluating the status of each program during the readiness meetings using readiness criteria and checklists to determine whether a program should be placed on the subordinate board or JRC meeting agenda Coordinating and determining JRC and ATO Executive Council meeting dates, arranging logistics, and managing attendance Documenting and processing JRC related tailoring actions Preparing and issuing the final JRC meeting minutes, called record of decision, and action items within 30 business days of the JRC meeting Preparing and issuing the notes from ATO Executive Council investment decision meetings Maintaining files which document all JRC decisions and ATO Executive Council investment decisions Maintaining the official repository for AMS-required documentation Providing JRC-related information to the Air Traffic Services Committee Obtaining briefing material in support of JRC meeting and providing these to the JRC members and the Deputy Administrator Providing the synopsis of JRC investment decision meetings to the Deputy Administrator for concurrence As requested by the FAE, the JRC Secretariat Staff reviews the effectiveness of the AMS and JRC processes. |
| Role of the Organization Seeking a JRC Decision/ Lead Organization | The lead organization is responsible for coordinating the preparation and presentation for a subordinate board or JRC decision meeting although multiple organizations may have specified responsibilities. The lead organization for investment decisions is the program implementing organization. The lead organization: Requests a subordinate board or JRC meeting Participates in JRC Secretariat Staff led JRC readiness review meetings Coordinates preparation of the briefing materials and documentation Ensures coordination with agency senior leadership and stakeholders having an interest in the program, including providing briefings Briefs the Executive Council, Information Technology Executive Board, or head of the line of business subordinate board three weeks before a JRC meeting Offers pre-briefs to appropriate organizations, including the Deputy Administrator Prepares and distributes the appropriate draft materials to the JRC Secretariat Presents the requested decision with background information and justification at the JRC meeting Follows up with the JRC Secretariat Staff in coordination of the minutes and completion of action items Develops presentation materials in support of service level reviews |
| Role of the Acquisition Executive/JRC Chair | The Acquisition Executive: Chairs all JRC meetings Solicits input from other JRC members Works to bring consensus for the decisions requested Assigns further actions as needed Provides oversight and direction of the investment decision making process and the AMS policy Approves waivers, deviations, or tailoring of the investment decision making process and the AMS policy Signs off on records of decision from JRC meetings Presides over service level reviews |
| Role of the Deputy Administrator | The Deputy Administrator: Attends JRC meetings and Service Level Reviews at his discretion Reviews JRC briefing materials prior to presentation at a JRC meeting Reviews the synopsis and concurs with the JRC investment decisions |
| Role of the JRC subordinate boards | The heads of the Lines of Business or the Chief Operating Officer have overall responsibility for investment program execution by service organizations within the line of business organization. LOBs establish JRC subordinate boards to: Review service area analysis for designated business areas within the line of business Approve the service-level mission need statement Provide staff support to the business case staff during investment analysis for service needs within the line of business Approve the investment analysis readiness decision Implement a non-material solution to a service need that emerges any time during mission analysis or investment analysis Review JRC briefing materials prior to presentation at a JRC meeting Approve programs to enter the AMS process for a JRC decision Approve programs to proceed to a JRC decision Approve investments when delegated by the JRC Approve the production and/or in-service decision when delegated by the JRC The existing subordinate boards are: ATO Executive Council AVS Management Team (AVSMT) Information Technology Executive Board Other subordinate boards will be established over time. |
| Role of the ATO Executive Council (ATO EC) | The ATO Executive Council is a subordinate board under the JRC. The Executive Council is composed of the Vice Presidents for the service organizations under the Air Traffic Organization and chaired by the Chief Operating Officer. The Council: Reviews and recommends investments related to air traffic control services and the National Airspace System Determines which proposed programs should proceed into the AMS/JRC processes Reviews new programs or baseline changes of $1M or greater, F&E expenditures with significant Ops expenses or any breach of 5% or more in a JRC approved baseline Makes investment decisions for those investment programs assigned by the Joint Resources Council |
| Role of the AVS Management Team (AVSMT) | The AVS Management Team is a subordinate board under the JRC. The AVSMT is chaired by AVS 1/2 and is composed of Office/Service Directors and Deputies and Staff Managers. The Management Team: Reviews and recommends investments (including major acquisitions) related to Safety Oversight of the NAS and includes regulation, certification, and security activities Determines which proposed programs should proceed into the AMS/JRC processes Makes investment decisions for those investment programs assigned by the Joint Resources Council |
| Role of the Information Technology Executive Board (ITEB) | The Information Technology Executive Board is a subordinate board under the JRC. The Board is chaired by the Chief Information Officer. The Board: Reviews and approves all OMB Exhibit 300 Reports each year before submission to OMB as part of the annual budget cycle Reviews and recommends to the Joint Resources Council for approval investment opportunities for certain elements of the Enterprise Architecture (e.g., administrative systems, some mission support services, certain NAS investments) Coordinates and integrates activity across service organizations for assigned elements of the Enterprise Architecture to ensure resources are directed at priority FAA strategic and performance goals and to ensure there is no overlap or redundancy Makes investment decisions for IT investments assigned by the JRC Provides information on the entire IT portfolio in support of service level reviews |
| What is the JRC meeting procedure? Scheduling Attendance Materials | The JRC will hold multiple program JRC meetings about six times a year to align investment decisions with the budget cycle and provide contextual information. Programs ready to go before the JRC should plan to brief at a future multiple-program JRC meeting, unless congressional or other major constraints force a program to be briefed separately. (For more details on JRC meeting preparation, refer to the JRC FAQs on the JRC Secretariat Intranet Web site http://app.faa.gov/jrc/.) JRC meetings will be scheduled around the calendars of the FAE, the sponsoring Associate Administrator or Vice President, and the ATO Chief Operating Officer (ATO-1). Changes in the schedule are coordinated in the same manner. The JRC Secretariat Staff will notify other members of the meetings and schedule changes. To schedule a JRC meeting, a representative of the lead organization should contact the JRC Secretariat Staff as soon as possible, ideally as soon as he/she knows of a need to seek a JRC decision. Because extensive coordination is necessary to schedule a JRC meeting, changes in scheduling should be avoided. See the JRC Preparation Cycle that can be found on the JRC Secretariat Intranet Web site at http://app.faa.gov/jrc/. The JRC Secretariat also schedules ATO Executive Council JRC subordinate board meetings for ATO programs. The Secretariat in other LOBs are responsible for scheduling their JRC subordinate board meetings. Attendance at JRC meetings is limited to the JRC members, JRC Secretariat Staff, service organization representatives, and persons with unique information relating directly to the decision. The limited attendance provides an environment that encourages open communication and frank discussion of issues. The JRC will request representation by other offices on an ad hoc basis as the subject matter warrants. Only Federal employees are permitted at JRC meetings with the exception of the JRC Secretariat Staff support contractors. Maintaining continuity of representation in the case of participating individuals is important. Core JRC Members are expected to attend personally even when they have no program on the agenda. The lowest level of delegation of member representation at JRC meetings is an FAA Executive Service manager empowered to represent the member or a designated person acting in place of the member. This takes into consideration the fact that a senior executive in a small organization may not always be available. The lead organization is responsible for developing, updating, and coordinating required materials prior to the JRC meeting. The organization prepares and distributes the appropriate draft materials to the JRC Secretariat at least ten business days prior to the JRC meeting and five business days prior to the JRC subordinate board meeting. This time is set aside to allow JRC and subordinate board members to review the materials prior to the meeting. The materials must include all briefing charts plus the documents required for the decision as specified in the Acquisition Management System. If there is not adequate time for advance preparation, the JRC members may refuse to make the requested decision. The JRC meeting or JRC subordinate board meeting will be canceled if the required material has not been provided in advance of the meeting. Please refer to the JRC FAQs and the JRC Readiness Criteria and Checklist documentation on the JRC Secretariat Intranet Web site at http://app.faa.gov/jrc/. Also, see Appendices C-E for briefing templates for investment and rebaseline decisions. |
| What activities occur prior to a JRC meeting? | The JRC Secretariat identifies specific guidance on the work and documentation that needs to be done prior to a JRC meeting. Please refer to the JRC FAQs and the JRC Readiness Criteria and Checklist available on the JRC Secretariat Intranet Web site at http://app.faa.gov/jrc/. Below is a brief synopsis of the activities: The lead organization engages in the JRC process, resolves issues, and completes all the JRC criteria checklist items. The JRC Secretariat Staff obtains potential ATO Executive Council and JRC meeting dates, conducts weekly readiness meetings, ensures that programs have completed JRC criteria checklist items and resolved issues, and places programs on the agenda for a JRC meeting about two weeks prior to the subordinate board meeting, which is about five weeks before the JRC date. The lead organization briefs the ATO Executive Council or appropriate JRC subordinate board about six to seven weeks prior to the JRC date. |
| What activities occur during a JRC subordinate board meeting? | During the JRC subordinate board meeting, the lead organization provides information that will be forwarded to the JRC. The subordinate board approves or disapproves decisions to go forward to the JRC. |
| What activities occur during a JRC meeting? | During the JRC meeting, there is discussion of information provided in the briefing and other factors/issues leading to approval or disapproval of the requested decision. See Appendix A for specific roles during the JRC meeting. Below is a brief synopsis: The JRC Secretariat Staff monitors attendance, takes minutes and action items, answers questions and provides input as it relates to the investment decision-making process. The lead organization provides copies of the briefing package to attendees, identifies up front the types of decisions being requested, presents funding and programmatic needs, determine impacts to other program baselines and/or to the agency, and offers recommendations with supporting data. Additional presenters may include representatives of key stakeholder organizations, such as budget, safety, and human factors. The JRC Chair leads discussion on the requested decision(s), solicits inputs from attendees, approves or disapproves the requested decision(s), signs off on approved decision documents, and assigns future direction and action items as needed. |
| What activities occur after a JRC meeting? | Several activities occur to close out the JRC meeting decisions and actions. The JRC Secretariat Staff develops and coordinates the Record of Decision and assigned action items with the lead organization and other parties for comments, and with the Acquisition Executive for review and signature. Action items include a statement of required actions, scheduled completion dates, and responsible individuals or organizations. The status of all JRC action items is reported by the service organizations at subsequent service level reviews as appropriate. The organization that is assigned an action item completes it and notifies the JRC Secretariat Staff of its completion. The lead organization follows up on all action items assigned at a JRC meeting, provides lower-level signatures on documents requiring them, makes JRC-directed document changes, coordinates these with other interested organizations, and submits the documents to the JRC Secretariat Staff for processing and signature by the responsible JRC members. Please refer to the AMS document templates on the FAA Acquisition System Toolset (FAST) for the required signatures. |
| What if the ATO EC, AVSMT or ITEB is the decision authority? | The JRC Secretariat hosts a weekly JRC Readiness Meeting to provide a forum for agency stakeholders to review and discuss the preparedness of program's seeking investment decisions. If the decision authority for a program has been delegated to a subordinate board, the service organization will have to provide a pre-brief to the Capital Investment Team (CIT) using the CIT briefing template. The ATO Vice President of Finance (ATO-F) chairs the CIT. In this presentation, the service organization should provide rationale as to why a program should not be managed at the JRC level (e.g. non-major per OMB criteria, ATO specific, short duration, 10% breach has not occurred, etc.). Once it has been determined through the readiness process that the required AMS documentation and associated coordination have been completed, the JRC Secretariat staff will schedule the EC meeting for ATO programs. AVSMT and ITEB meetings are scheduled by those organizations. Visit our Frequently Asked Questions page at http://app.faa.gov/jrc/docs/faqs.pdf or review the JRC Readiness Criteria for additional information. |

# APPENDICES

A.  JRC Roles & Responsibilities

- AMS Documents Table

- Initial Investment Decision Template

- Final Investment Decision Template

- Rebaseline Decision Template

F.  Paper JRC Process

G.  Acronyms

Appendix A.  Roles & Responsibilities at JRC Meetings

# 1.  Acquisition Executive/JRC Chair

# Calls meeting to order

Asks for discussion/acceptance on action items

Discusses issues related to decisions requested with JRC members

Assigns follow-on actions, if needed

Summarizes decisions/documents approved

Signs documents

# 2.  JRC Members

# Participate in discussion

Strive to achieve consensus on recommendations and requested decisions

Assign follow-on actions, if needed

Sign documents

# 3.  Executive Secretariat, Manager, Acquisition Planning & Policy Division

# Takes notes on significant discussions/JRC agreements

Provides guidance on investment decision-making process

# 4.     Service Organization/Program Office Seeking JRC Decision

# Provides signature-ready documents to the JRC Secretariat Staff

Leads the briefing

Identifies decisions requested at beginning of briefing

# 5.  Air Traffic Organization Finance (ATO-F)

# Provides F&E and O&M budget impact assessment

Addresses 10% or 50% reporting requirement if applicable

Reviews and approves all business cases for ATO programs

Reviews and approves all budget impact assessments for ATO programs

Participates in development of business cases for non-ATO programs

# 6.  Air Traffic Organization Operations Planning (ATO-P)

# Provides architectural assessment for NAS systems, including 5-year Capital Investment Plan (CIP) impacts

# Briefs the R, E&D budget

7.   Chief Information Officer

Provides architectural assessment for non-NAS systems

Provides scores for Exhibit 300s

8.   AIO Value Management Office

Provides process, guidance, training, and consultation to service organizations in the preparation of OMB Exhibit 300s and Exhibit 300 Program Baselines.

Independently scores OMB Exhibit 300s and provides feedback to service organizations

Independently scores Exhibit 300 Program Baselines and provides feedback to the JRC Secretariat and to the service organizations.

# 9.  Sponsor (for non ATO Programs)

# Briefs requirements

Appendix B:  AMS Documents Table

Table 1.2.15-1 AMS 2 Lifecycle Acquisition Management Policy Planning and Control Documents

| Document | Purpose | Decision Point Requirement | Responsible Organization(s) | Approving Official |
| --- | --- | --- | --- | --- |
| Service-Level Mission Need Statement | Defines and prioritizes capability shortfalls and technological opportunities within the service area Provides basis for service area planning | Approved at Mission Need Decision Reviewed annually and updated as needed | Service organization Operations planning staff | Chair of the JRC Subordinate Board or Associate Administrator of the line of business Vice President, ATO-P |
| Exhibit 300 Program Baseline | Preliminary baseline defines alternatives and summarizes pros and cons of each Final baseline establishes the performance, cost, schedule, and benefits baselines for an investment program phase | Preliminary baseline required at the Initial Investment Decision Final baseline approved and established at the Final Investment Decision | Investment analysis team Implementing service organization | Acquisition Executive Chair of the JRC Subordinate Board or Associate Administrator of the line of business Chief Financial Officer Chief Information Officer ATO Senior Vice President for Finance, ATO-F Deputy Administrator concurs |
| Exhibit 300 Program Baseline Attachment 1 Program Requirements | Defines the operational framework and performance requirements an investment program must achieve | Preliminary Program Requirements required for Investment Analysis Readiness Decision Revised Program Requirements required for Initial Investment Decision Final Program Requirements required for Final Investment Decision | Implementing service organization Operating service organization | Vice Presidents (ATO) or Directors (non-ATO) of the service organization with the mission need and the operating service organization(s) |
| Exhibit 300 Program Baseline Attachment 2: Business Case Analysis Report (BCAR) | Provides the analytical and quantitative basis for investment decisions. | Initial BCAR required for Initial Investment Decision Final BCAR required for Final Investment Decision. | Investment analysis team, headed by the service organization with the mission need | Vice President for Finance ATO-F |
| Exhibit 300 Program Baseline Attachment 3: Implementation Strategy and Planning | Defines overall strategy and implementation planning for an investment program | Required for the Final Investment Decision | Implementing service organization Operating service organization | Vice Presidents (ATO) or Directors (non-ATO) of the implementing and operating service organizations Director, IOT&E co-approves the test section for programs designated for IOT&E Updates approved within the implementing service organization |

Appendix C:  Initial Investment Decision Template

Appendix D:  Final Investment Decision Template

Appendix E:  Rebaseline Decision Template

Appendix F:  Paper JRC Process

- Criteria for a paper JRC:

Paper JRCs are used at the request of the JRC or FAE.

  - A paper JRC can be used to document items for which there has been previous agreement by the JRC, such as revising an Exhibit 300 program baseline.

  - A paper JRC can be used for other decisions for which prior written approval has been given by the FAE through a waiver or discussion at a JRC meeting.

- Procedure for a Paper JRC:

  - The lead organization prepares appropriate material (AMS required documentation) depending on decision requested.

  - The list of required paper JRC materials is discussed with the lead organization by ATO-A.

  - The lead organization submits material (15 copies) to ATO-A including a cover memo stating specific decision and approvals being requested. (See the sample on the next page.)

  - ATO-A prepares proposed record of decision and cover sheet requesting comments from JRC members.

  - ATO-A distributes material including proposed record of decision to all JRC members for review with a reasonable deadline for comment, generally 7 business days.

    - Comments may only be submitted by JRC members.

    - If a JRC member has an issue, ATO-A will review the issue with the organization and provide a response to the JRC member.

    - Any JRC member may request that the proposed decision be brought before a full JRC meeting.

  - JRC members submit comments to ATO-A by deadline.

  - Unless a full JRC meeting is requested, ATO-A provides the JRC chair with all comments received from JRC members in addition to required material.

  - The JRC chair signs the Record of Decision and any other documentation requiring signature.

  - ATO-A distributes copies of the signed Record of Decision and documentation to all JRC members.

  - ATO-A presents a synopsis of the decision at the next scheduled JRC meeting.

From:  		Acquisition Planning and Policy Division, ATO-A

To:			JRC Members

Action:		Concur/Non-concur on (name of program) dated

Due Date:	(one week distribution)

A paper JRC has been requested for the (name) program by (requesting organization).  This paper JRC is being coordinated with all JRC members for review, comments and approval.  Please indicate your concurrence/non-concurrence below.  You also have the option of requesting a full JRC in lieu of the paper JRC.

Background:	(List reason for paper JRC.  Cite SLR or JRC relationship if relevant.)

JRC Decisions:	(List decisions requested, e.g., Approval of Investment Decision)

Review and:	(List applicable documents, e.g.,Exhibit 300 baseline document(s), etc.)

Decision

Documents

Please indicate your response below and return to ATO-A. If you have any questions, please call LeiJuona Bolden at 385-8192 or Rebecca T. King at 385-8185. For pickup after signature, please call Linda Durrett at 385-8194.

|  | Concur, no comments |  | Concur, comments attached |
| --- | --- | --- | --- |
|  | Non-concur, no comments |  | Non-concur, comments attached |
|  | Request full JRC, no comments |  | Request full JRC, comments attached |

| JRC Member Signature |  | Routing Symbol |  | Date |
| --- | --- | --- | --- | --- |

# Appendix G.  Acronyms

AMS		Acquisition Management System

ATO		Air Traffic Organization

ATO-A	Vice President for Acquisition and Business Services

ATO-F		Vice President for Finance

ATO-P		Vice President for Operations Planning

AVSMT	AVS Management Team

CIP		Capital Investment Plan

EC		ATO Executive Council

FAE		Acquisition Executive

FAST		FAA Acquisition System Toolset

F&E		Facilities and Equipment

IPT		Integrated Product Team

ITEB		Information Technology Executive Board

JRC		Joint Resources Council

LOB		Line of Business

NAS		National Airspace System

O&M		Operations and Maintenance

OMB		Office of Management and Budget

OPS		Operations

R,E&D	Research, Engineering, and Development

SLR		Service level review