caBIG Vocabulary and CDE Workspace Development Project

# caTIES: Modular Tools for EVS-based Concept Annotation of Pathology Reports

SCOPE DOCUMENT – Initial Draft

Authors: Rebecca Crowley, MD, MS and Kevin Mitchell, MS

The goal of this project is to develop a general purpose Text Information Extraction System (caTIES) that can be used by caBIG adopters to automate the process of coding, storing and retrieving data from free-text Pathology Reports. The data extracted from these clinical reports will directly populate caBIG data structures. The kinds of data we will extract include (but are not limited to) all of the following:

- Body parts present in specimen

- Surgical procedure performed

- Diagnoses

- Findings (present and absent)

- Values of important attributes (specific to particular Organ/Procedure/Diagnosis sets) including:

- TNM classification

- Tumor grading (Gleason Score, Nottingham Score, etc)

- Degree of differentiation

- Presence of absence of lymphatic metastases

- Presence or absence of marginal involvement

- Degree of involvement

- Invasion of adjacent structures

- Results of immunohistochemical stains and molecular markers reported in free text

To accomplish this task, we propose to build on the existing UPCI GATE-based pipeline for concept annotation of Pathology Reports that has been developed for the Shared Pathology Informatics Network (SPIN). The fundamental differences between our proposed caBIG project and SPIN are four-fold:

  - We will use the NCI Metathesaurus and NCI Thesaurus as our source of concepts for concept coding

  - We will use the NCI Thesaurus to assist in the classification of documents

  - We will populate the caDSR with CDEs derived from CAP protocols to direct our information extraction system

  - These CDEs will act as the target of extracted data.

Consequently, the information extracted will conform to metadata standards, and can therefore be accessed across the caBIG.

Our existing system is built on GATE  - an open source Java framework for language engineering – (http://gate.ac.uk/). Our code is already open source under terms of the GNU license, and available at: http://spin.nci.nih.gov/content. We expect to be able to automate coding of more than half of the items above during the first year, and to automate coding of the remaining items during Y2 and Y3. The development of an automated method for coding pathology report text would provide a critical link in connecting genomics and proteomics to clinical phenotype.

The short-term, mid-term, and long-term goals for this three-year project are as follows:

- Within the first three months – (a) deploy our existing software to one or two adopter sites by modifying our existing pipeline (to utilize the NCI Metathesaurus) and by providing it as a Java Webstart application that can be downloaded from our server, already pre-configured, and used on the desktop and (b) lay the groundwork for a caBIG Information Extraction System by populating the caDSR with common data elements derived from the CAP protocols.

A critical component of success in caBIG will be rapid deployment of caBIG compliant applications. Our existing application already uses several standards (UMLS – Metathesaurus; SPIN XML Schema). In the first three months, we will create a caBIG compliant application leveraging existing work to provide a quick deployment for EVS-based concept coding of Pathology Reports. The purpose of this rapid deployment is to quickly empower one or two adopter sites with the ability to easily, and automatically concept-code Pathology Reports and make them available as XML documents which can be fed into whatever architecture is ultimately agreed upon by the caBIG community.

In parallel, with deployment efforts, we will lay the groundwork for developing caTIES. The most critical early deliverable will be a set of CDEs for the caDSR which are based on pathology report attributes described in the College of American Pathologists (CAP) protocols for Surgical Pathology.

The taggers we have already developed include: (A) a GATE UMLS-tagger that accesses the UMLS KSS via Java RMI, (B) GATE UMLS-tagger which accesses a local UMLS installation, (C) GATE MetaMap tagger which accesses a local UMLS installation. We anticipate that we can quickly convert Tagger A from a UMLS-Metathesaurus concept tagger to an NCI-Metathesaurus concept-tagger, by simply replacing our RMI calls.

We will also modify our existing GATE resources so that they can be deployed using Java Webstart (java.sun.com/products/javawebstart/). This will allow adopters to download the pre-configured GATE pipeline with a single click over the WWW. Users can choose to run the pre-configured pipeline saved locally, or keep their application seamlessly updated to our newest version.

- Within the first six months – design, develop and deploy a simple query interface to be used to search the resulting archive of coded documents.  Develop an underlying data model to organize extracted information in formats that facilitates rapid and accurate query response.

The power of information from clinical reports requires the ability to search and retrieve documents using complex concept-based queries over large volumes of reports across multiple institutions. The mid-term goal of this project will be to develop a simple interface (which we will later expand) for searching archives of coded pathology reports. At the minimum, we expect to allow users to construct queries that permit aggregation of simple demographic information (age, gender), diagnosis, procedure, body-part, TNM Classification, and positive/negative Meta concepts.

A simple query might request all reports from pediatric populations for brain biopsies of any kind of astrocytoma, without necrosis:

Return all reports where (AGE = 0-18) and (DIAGNOSIS= CL024452: Astrocytic Tumor OR children of that Thesaurus concept) and (PROCEDURE= C0740294: Biopsy brain) and (NEGATED-FINDING= C0027540: Necrosis).

We will develop a Java based GUI for querying the report archive that allows both free-text entry (which will then be converted to NCI Metathesaurus concepts) and tree-based browsing of concepts using the NCI Thesaurus, using standard CaBIO APIs. Additionally, we eventually anticipate using the metadata in the caDSR to help users quickly select relevant attribute value pairs (see Goals A and C).

We will develop backend support for the query language and document browser user interface.   Initially we will organize data locally in data warehouses capable of rapid and accurate query support.   These initial data repositories will provide a fully-functioning capability.  We will synchronize our data representation model with ongoing efforts in the caBIG architecture.  Major architectural decisions (for example whether caBIG will be a computational grid or a data grid) are necessary before we can connect our query interface to a caBIG wide archive of Pathology Reports. Consequently, in the first 6 months, we will focus on delivering the following:

- A well-designed, front-end for concept- based retrieval from local archives of concept coded pathology reports.

- A sufficient data warehouse representation of underlying extracted information to facilitate rapid and accurate query response. This warehouse will utilize existing caBIG capabilities when possible.

- An ongoing contribution to the conceptual operations plan for caBIG based on our requirements analysis and initial system development experience.

We will use standard methods of system and interface development including use cases (developed with researchers), storyboards, rapid prototyping with user feedback, and usability testing to maximize the usability of the interface for querying reports. Once the architecture for caBIG has been established – we will appropriately modify our query mechanism to conform to the accepted architecture.

- Within the first three years – develop more advanced methods for EVS-based Information Retrieval to improve performance of our existing report coder in automating the coding of data described above.

We also propose to significantly improve our GATE pipeline during the caBIG pilot project. We believe that we can use and expand existing EVS resources to drive the Information Extraction aspects of our caTIES. Specifically we expect to:

- Develop a Jess-based document classification system that uses content from NCI Thesaurus and caDSR to classify pathology reports and set agenda of goals for information extraction.

One of the most difficult aspects of Information Extraction is knowing what to extract. As described in previous sections, we propose to use the EVS resources to assist us in both classifying the type of pathology report (a combination of Body Part, Surgical Procedure, and Diagnosis) and to set an agenda of goals for extraction. We will use the NCI Thesaurus for assisting us with document classification, and the CAP-derived CDEs in the caDSR for determining what to extract.

An important aspect of this work will involve working with caBIG and NCI to (1) add a select set of properties in the NCI Thesaurus that will be necessary for document classification (mainly to express relationships between surgical procedure and body parts) and (2) to evolve the set of CDEs that encapsulate the CAP protocols for surgical pathology reports, from which we will use Data Element concepts to drive Information Extraction. CAP-derived CDEs will also be used on the Query Interface side to simplify construction of user queries.

- Develop general methods for information extraction of simple attribute value pairs.

A successful general method for extracting values for the attributes we set as extraction goals, will require retraining of existing POS taggers and parsers, so that they are optimized for the linguistic structure of clinical narrative in this domain. We will focus initially on CDEs that will require only simple NLP methods such as regular expressions, negation detection, etc. However, during the first three years of the pilot project – we propose to develop both a POS tagger and a partial parser to be used in our GATE pipeline. Existing parsers will be retrained using a combination of SPECIALIST lexicon and disambiguation by expert review.