North Corridor Metrorail Extension

Miami, Florida

(November 2003)

# Description

The Miami-Dade Transit Agency (MDTA) has proposed construction of a 9.5-mile Metrorail extension along NW 27th Avenue between the existing Dr. Martin Luther King Jr. Metrorail station and the Broward County line.  The project includes seven stations and five park-and-ride lots providing a total of 2,650 spaces.

NW 27th Avenue is one of the few continuous north-south facilities in Miami-Dade County and serves as an alternative to the severely congested north-south I-95 and State Route 826.  The proposed project is intended to provide an additional travel alternative in the corridor that will have direct connections with the existing Metrorail system, Tri-Rail (regional commuter rail), the Miami Intermodal Center, and the Miami International Airport.  The project is further intended to provide direct service to the Miami central business district and Medical Center, as well as Miami-Dade Community College-North Campus and the Pro Player Stadium.

| Summary Description |
| --- |
| Proposed Project: | Heavy Rail |
|  | 9.5 Miles, 7 Stations |
| Total Capital Cost ($YOE): | $872.9 Million |
| Section 5309 New Starts Share ($YOE): | $434.5 Million (50%) |
| Annual Operating Cost (2025 $YOE): | $55.2 Million |
| Ridership Forecast (2025): | 14,800 Average Weekday Boardings |
|  | 8,100 Daily New Riders |
| Opening Year Ridership Forecast (2012): | 9,600 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium |
| FY 2005 Project Justification Rating: | Not Rated |
| FY 2005 Overall Project Rating: | Not Rated |

The project has not been rated.  Although FTA is reporting MDTA’s ridership forecasts for the project above, FTA has concerns about their validity and is thus not evaluating the project’s justification criteria.  FTA intends to work with MDTA over the next several months to improve its ability to accurately portray the project’s benefits.  The absence of a project rating applies to this Annual Report on New Starts and reflects the information available as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process. As New Starts projects proceed through project development, the estimates of cost, benefits, schedules and impacts are refined. FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

##### Status

The project has gone through several changes, originally starting out as a heavy rail extension when the project was approved to enter preliminary engineering, then changing to a lower cost bus rapid transit project when a one-cent sales tax referendum was rejected by voters in 1999, and reverting back to a Metrorail extension due to the passage of a ½-cent sales tax referendum placed before voters in November 2002.  The referendum passed by a margin of two to one.  The referendum identified for voters a list of specific projects, known as the People’s Transportation Plan, to be funded with the additional revenues, including the North Corridor Metrorail Extension, a number of other fixed guideway projects, and a significant expansion of bus service.

Subsequent to the passage of the People’s Transportation Plan and the submission to FTA of detailed financial information on the North Corridor Metrorail Extension, FTA re-evaluated the project’s local financial information and rated the project Recommended.  In the months since, MDTA updated its travel forecasting model and revised its travel forecasts for the project, which had been originally developed in 1995.   FTA has questions about MDTA’s revised travel forecasts for the North Corridor project, which is why the project is now not rated.  FTA will work with MDTA to improve its ability to accurately portray project benefits.

In addition, the North Corridor Metrorail Extension capital cost increased from $731.9 million to $872.9 million because of the inclusion of the purchase of 66 rail vehicles that were not included in previous years.  FTA is concerned about the high number of rail vehicles proposed and has indicated to MDTA that the need for these cars will be examined closely.  The capital cost estimate submitted by MDTA is based on conceptual engineering performed in 1999, with an inflation factor added to bring the estimate into current year dollars.

TEA-21 Section 3030 (a) (45) authorized the Miami North 27th Avenue project for final design and construction.  Through FY 2003, Congress has appropriated $11.92 million in Section 5309 New Starts funds for this proposed project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated, and the results provided to Congress and other interested parties, when MDTA has remedied its travel forecasting problems.  The project will also re-evaluated when it is ready to advance into final design, and for next year’s Annual Report on New Starts.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Not Rated |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 2,510 390 N/A |
| Environmental Benefits Rating: Medium |
| Criteria Pollutant Reduced (Tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline N/A N/A N/A N/A N/A N/A |
| Cost Effectiveness Rating: Not Rated |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline N/A |
| Operating Efficiencies Rating: Not Rated |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline N/A | New Start N/A |

N/A indicates that information is not available for this measure.

# Project Justification

Rating:  Not-Rated

This project is Not Rated for project justification because FTA could not evaluate the benefits of the project.  The project sponsor calculated the project’s cost effectiveness at $25.10 per hour of transportation system user benefit.  However, FTA has concerns about the information submitted for this measure.  FTA will continue to work with MDTA to improve its travel demand projections.   FTA further notes that unless MDTA improves the cost effectiveness of the project, its ability to advance into final design may be jeopardized.

Based on 2000 Census data, there are an estimated 2,720 low-income households within a ½-mile radius of the proposed project, roughly 24 percent of the total households within ½ mile of the proposed stations.  There are approximately 17,586 jobs within ½ mile of the proposed stations.  The Miami-Fort Lauderdale-West Palm Beach metropolitan area is designated as a moderate maintenance area for ozone.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  Low-Medium

The Low-Medium land use rating reflects the poor transit-supportive development in the corridor, which exists despite the presence of strong State and local land use and growth management tools.

Existing Conditions:  Land uses along the North Corridor consist of a relatively uniform mix of strip commercial and low- to medium-density residential development, interspersed with several major activity centers, including Pro Player Stadium, St. Thomas University, and the north campus of Miami-Dade Community College.  Population and employment density in the corridor is below average, with approximately 4,700 persons and 2,200 jobs per square mile.  In addition, existing land use patterns provide limited opportunities for pedestrian connections and ample parking exists throughout the corridor.  The corridor contains one of the few areas where relatively large parcels of underdeveloped land are available for conversion to higher density land uses.

Future Plans, Policies and Performance:  In 2025, population density in the corridor is forecast to be approximately 6,100 persons per square mile, while employment density is forecast to be approximately 3,200 persons per square mile.  Almost 18,000 employees are projected to work within ½ mile of the stations.  Population growth in the corridor is forecast to be lower than growth in the rest of the region.

Miami-Dade County and the State of Florida have existing infrastructure and growth management policies that focus development in existing centers and corridors within an urban growth boundary that has been in place since 1978.  Miami-Dade County’s Comprehensive Development Master Plan (CDMP) includes policies to encourage development around transit stations.  The county’s Fixed Guideway Rapid Transit System-Development Zone Ordinance, established in 1978, provides standards for building heights, densities, parking, open space, setbacks, gross/net land areas, and pedestrian/vehicular circulation.  In addition, the county’s Board of Commissioners established an Infill Strategy Task Force which issued recommendations in 1997 for promoting development in neighborhoods with the greatest need for economic development and for upgrading transit service to support higher density land uses.  Despite these policies, few demonstrated cases of successful transit-supportive development have emerged since the Transit Development Zone Ordinance was implemented in 1978.

#### Local Financial Commitment

Rating:  Medium

The Medium local financial commitment rating was determined by the significant capacity of MDTA to cover capital and operating expenses with funding from the recently passed sales tax referendum, tempered by the outdated capital cost estimate and the lack of inclusion of a number of projects from the People’s Transportation Plan in the financial plan.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 50%

Rating:  Medium

MDTA plans to use Section 5309 New Starts funds to fund just under 50 percent of project capital costs.  A State transit block grant and revenues from the recently approved ½-cent sales tax to construct the proposed project would fund the balance of capital requirements.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts Other | $434.5 $3.9 | 49.8 % 0.5 % |
| State: FDOT State Transit Block Grant Local: ½ cent Sales Tax Revenues | $217.2 $217.2 | 24.9 % 24.9 % |
| Total: | $872.9 | 100.0 % |

NOTE: Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium

The Medium rating reflects the submittal by MDTA of a detailed capital financial plan that projects significant cash balances resulting from an estimated surplus in sales tax levies.  However, the rating is tempered by the outdated capital cost estimate and the fact that the financial plan does not yet include the implementation of all of the projects specified in the People’s Transportation Plan that dictates how the money from the sales tax is to be spent.

Agency Capital Financial Condition:  The capital condition of MDTA is good. The average age of the bus fleet is 5.4 years, which is very good, and bond ratings for the agency are Aaa (Moody’s) and AAA (Fitch).

Capital Cost Estimate and Contingencies:  The North Corridor Metrorail Extension capital cost increased from $731.9 million to $872.9 million because of the inclusion of the purchase of 66 rail vehicles that were not included in previous years.  FTA is concerned about the reasonableness of the number of vehicles, and will be looking closely at this number in the coming year.  The capital cost estimate includes a contingency of $71 million, equivalent to 8.1 percent of the total project cost, which is considered inadequate for a project in preliminary engineering.  Cash balances are projected to cover at least 20 percent of the capital cost.  However, the financial plan does not yet include all of the projects specified in the People’s Transportation Plan.

Existing and Committed Funding:  Non-Section 5309 New Starts funds committed to the project total 25.4 percent of the capital costs.  These committed funds include the ½- cent sales tax revenues (24.9 percent) and funds from a $3.96 million FTA planning grant (0.5 percent) that have been used to pay for the cost of preliminary engineering.

New and Proposed Funding Sources:  The $217.2 million Florida Department of Transportation (FDOT) State Transit Block Grant funding source, which is expected to cover 24.9 percent of the project cost, is considered planned.  MDTA has begun discussions with the State regarding its share, but no commitments are in place.

# Stability and Reliability of Operating Finance Plan

Rating:  Medium

The Medium operating plan rating reflects the significant capacity of MDTA to cover operating expenses with funding from the recently passed sales tax referendum.  However, the operating financial plan does not yet contain all of the projects specified in the People’s Transportation Plan that dictates how the money from the sales tax is to be spent.

Agency Operating Financial Condition:  MDTA is undergoing a significant expansion of transit services throughout the region since the passage of the dedicated ½-cent sales tax referendum in November 2002.  Historical data show operating deficits in FY 1999 through FY 2002.  The current ratio for the agency (current assets divided by current liabilities) based on the FY 2002 audited financial statements is quite poor at 0.58.

### Operating Cost Estimates and Contingencies:  In forecast year 2025, annual operating and maintenance costs are projected to be $55.2 million.  The financial plan projects surpluses throughout the entire 22-year planning horizon due to a significant surplus in sales tax levies.  However, the plan does not yet include all of the projects specified in the People’s Transportation Plan.  These projects, once included, will likely cause the surplus in sales tax levies to decrease significantly.

Existing and Committed Funding:  Operating revenues for the North Corridor Metrorail Extension project are largely committed and are anticipated to come from several existing funding sources including: (i) fare revenues (25 percent of total operating funds); (ii) funds from the local dedicated sales tax (33.3 percent); (iii) State operating assistance and other revenues (3.8 percent); (iv) local support including monies from local option gas taxes, county general fund revenues, interest income, and municipal reinvestment (35.6 percent); and (v) other agency revenues including advertising, joint development and lease income (2.2 percent).

New and Proposed Funding Sources:  None of the sources of operating and maintenance funding proposed for the North Corridor Metrorail Extension project are new.  Funding from two existing sources are not yet committed; these are FDOT operating assistance and local option gas tax levies, which are subject to annual appropriations.

MAP