# PROCEDURE

- Introduction

## 1.1	Purpose

The purpose of this document is to define the process followed to implement virtual reality visualizations to meet customer requirements.

## 1.2	Scope

This process applies to all new projects to be implemented by personnel in the Virtual Reality Laboratory (VRL).

## 2.0	References

2.1	Referenced Procedures and other Documents

LMD-PR-005 Contracts Procedure

  - Forms

RDHFL Task Request Form, QF-TASK-01

RDHFL Task Tracking Form, QF-TASK-02

  - Definitions and Acronyms

Team Lead – The individual responsible for tracking all projects supported by RDHFL personnel. The Team Lead also handles laboratory resource allocation of hardware, software and personnel.

Virtual Reality Programmer – A senior computer programmer with experience in building 3-D models using the hardware and software resources in the VRL.

RDHFL – Research Development and Human Factors Laboratory

VRL – Virtual Reality Laboratory

CAD – Computer Aided Design

HMD – Head Mounted Display

VCR – Video Cassette Recorder

3.0	Process Description

  - Process Initiation

The process is initiated when a customer submits an RDHFL Task Request Form to the Team Lead. The Team Lead will meet with one or more VR programmers to determine if resources are available to take on the project. This includes making sure the VRL has the hardware and software to do the project and checking on VRL programmer availability based on other ongoing projects.

If it is determined that the project can be completed to the satisfaction of the customer, the Team Lead will contact the customer to set up a meeting to discuss the project schedule and deliverables.

If the project cannot be done, the Team Lead will contact the customer to discuss the reasons why. In some cases, the project could be resubmitted once changes are made to address the issues leading to the project being rejected.

The customer should be contacted as soon as possible to acknowledge the task request form has been received. The Team Lead should make every effort to accept or reject the task request form in a timely manner.

  - Schedule work and receive data from customer.

The Team Lead and VRL programmers meet with the customer to start planning product realization. The Team Lead or VRL programmers fill out the Task Tracking Form. The form tracks:

- What inputs the customer supplies such as blueprints or CAD drawings and what should be done with the inputs when the project is finished.

- What hardware and software should be used during the course of the project.

- What deliverables the VRL must provide.

- When they must be finished and in what format, i.e. Videotape, electronic files or printouts.

The Team Lead and VRL programmers review the requirements with the customer. The customer signs off on the requirements before work is started. An effort should be made to keep the Task Tracking form up to date at all times.

Once the VRL programmers receive the customer’s supplied inputs, the programmers check the supplied inputs for adequacy. If the supplies do not meet the needs of the programmers, the customer will be asked to supply better inputs. The inputs will be marked to indicate how the inputs are to be handled at the end of the project.

  - Build 3-D Model

The VRL programmer begins by adapting the customer’s inputs to build a 3-D model of the data. In some cases, the programmer uses a digital camera to photograph objects for the model and creates textures out of the photographs.

Some projects may require the purchase of new hardware or software using a purchase request.  The VRL programmers may use some or all of the following hardware or software:

Creator 3D Modeling

Vega

Jack Anthropomorphic Models

3D Goggles

Head Mounted Display

VCR Recorder

Cameras

Silicon Graphics Computers

  - Prototype

The VRL programmer builds a working prototype to meet the customer’s requirements. The prototype adds features to the 3-D model such as stereoscopic viewing with 3D goggles, interactivity with the use of a glove, and real time walk through of the virtual environment. The programmer verifies the prototype meets customer requirements, and documents this review on the RDHFL Task Tracking form.

  - Review prototype with customer

The VRL programmer meets with the customer and presents the prototype. In most cases the customer asks for minor modifications to the prototype. These changes are recorded on the RDHFL Task Tracking form. The VRL programmer makes the changes and arranges another meeting. This process continues until the customer accepts/validates the prototype.

  - Process deliverables.

The VRL programmer creates the appropriate deliverable for the customer. This could include a videotape fly through presentation of the prototype, computer graphic files or printouts.

- Process Control

  - Customer Requirements

The customer of this process requires that the project is completed on schedule and all deliverables are delivered to the customer in the proper format as agreed to in the Task Tracking Form.

  - Process Verification/Monitoring

The RDHFL Task Tracking form is employed throughout the process to monitor for control and conformance to customer requirements. The customer must sign the RDHFL Task Tracking form to indicate acceptance of the process realization plan. The customer must sign the form to indicate acceptance of the final deliverable.

The Team Lead in ACB-840 writes weekly status reports to track progress during the project realization.

5.0	Training

Off site training in the use of commercial off the shelf software and hardware is available to ACB-840 senior programmers as needed.

- Records

| Seq | Record Description | Doc # (if applicable) | Location | Retention | Disposition |
| --- | --- | --- | --- | --- | --- |
| 1 | RDHFL Task Request Form | QF-TASK-01 | Project File Folder in RDHFL | 2 Years | Discard |
| 2 | RDHFL Task Tracking Form | QF-TASK-02 | (See above) | 2 Years | Discard |
| 3 | Weekly Status Report | N/A | RDHFL Computer Network | 2 Years | Discard |

## APPENDIX A:	Revision History

| REVISION NUMBER | REVISION DATE | DESCRIPTION OF CHANGE (Administrative, Scope, Process, or New ) |
| --- | --- | --- |
| 1 | 12/1/02 | Initial Release, entire document – New |
| 2 | 5/22/03 | Minor changes to wording to clarify process - Admin |
| 3 | 12/12/03 | Added response time to customer for task request and need to keep task tracking up to date |
| 4 | 12/22/05 | Organizational changes due to the Technical Center Realignment. |