Video Teleconferencing Services (ViTS) Maintenance Implementation Plan Volume I: Maintenance Fee Rooms

October 2006

National Aeronautics and Space Administration

| National Aeronautics and Space Administration |
| --- |
| Video Teleconferencing Services (ViTS) Maintenance Implementation Plan Volume I: Maintenance Fee Rooms |
| Effective: October 12, 2006 |
|  | Approved by: |  |
|  | Beth Paschall Date NISN Project Manager NASA Marshall Space Flight Center |  |
|  | Approved by: |  |
|  | Kathy Hatley Date NISN Operations Manager NASA Marshall Space Flight Center |  |
|  | Approved by: |  |
|  | Micheal Mink Date Network Services Manager Unified NASA Information Technology Services |  |
|  | Approved by: |  |
|  | Randy Goggans Date Operations Manager, Network Services Unified NASA Information Technology Services |  |
|  | Approved by: |  |
|  | Patrick O’Neill Date Teleconferencing Services Manager, Network Services Unified NASA Information Technology Services |  |

Contents

1.	Introduction	1

2.	Scope	1

3.	Description	1

4.	Applicable Documents	2

5.	Plan Management and Responsibilities	2

5.1	Business	2

5.2	Customer Service	3

5.4	Teleconferencing Services	3

5.8	Operations	4

6.	Legacy	………………….5

7.	Change Log	6

Appendix A. Abbreviations and Acronyms	7

Appendix B. Equipment Spares List	8

List of Figures

Figure 1.  Funds Flow	4

Figure 2.  Trouble Ticket Response	5

Video Teleconferencing Services (ViTS) Maintenance Implementation Plan Volume I: Maintenance Fee Rooms

# Introduction

NISN Teleconferencing Services (ViTS/VoTS) is a part of the overall NASA Integrated Services Network (NISN) Enterprise Architecture.  The NISN Enterprise Architecture is the baseline of the NISN infrastructure.

ViTS infrastructure includes teleconferencing rooms and equipment located at various NASA Centers/Sites.  Teleconference room equipment is maintained by Contractors and Vendors in accordance with Service Level Agreements [SLA].

NASA has determined that the costs of maintenance repairs and replacements of ViTS equipment in rooms will be funded by Customers/Users.

# Scope

This document establishes the methodology for implementing the transition of ViTS maintenance costs from NISN to a Customer funded service.  Rooms funded prior to 12 October 2006 will be considered as “legacy” and not within the scope of this document.  Rooms located at unmanned sites [i.e. Fairmont] will not be considered within the scope of this document.

# Description

NASA customers/users of NISN provided ViTS services will fund the equipment maintenance costs associated with the service.  ViTS maintenance will be managed and administered to provide specific service response times for normal business duty hours as well as outside of normal duty hours.

- The normal duty hours provided by NISN shall be 8 a.m. to 5 p.m. local Site time, Monday - Friday.

- The mean time to respond to outages on an in-progress conference shall be 2 hours during normal duty hours.

- The mean time to respond to outages on an in-progress conference shall be 4 hours outside of normal duty hours.

- The mean time to restore [MTTR] equipment based outages shall be two (2) business days or less across all systems and will be evaluated quarterly.  This restoration time represents the time to restore service to the user and assumes immediate access to the user's facility to repair/replace equipment if necessary.

- It has been determined through a process of trending and analysis, of ViTS maintenance history, that a fee of 17% will be assessed to NISN Customers.

- Implementation of the ViTS Maintenance Fee began 12 October 2006 and will be applied to all new requirements.

- The fee will be up-front and non-refundable.

- This fee will provide the Agencywide NISN Customers with a five year repair and/or replacement maintenance plan.

- The five (5) year term begins on the date of Customer acceptance of the NISN designed and implemented service.

- At the end of the five (5) year term, Customers will be required to upgrade to the latest technology that NISN is utilizing and continue with a new five (5) year program.

- Beginning FY08, this 17% fee will be reviewed and reassessed annually.  Any adjustments in the fee rate will be determined by NISN.

- Existing Network Services processes and procedures will be modified to support the implementation and management of the Maintenance Fee.

- There will be a pre-determined spares baseline of equipment.  [See Appendix B]  This equipment inventory database will be documented within CCAIMS.

- Shelf spares will be procured in order to meet the required restoral time.

- New technology will be incorporated into the spares inventory as required.

- Repaired equipment will be returned to the shelf to replenish spares inventory.

# Applicable Documents

Applicable documents are those documents whose content are considered to form a part of this document.  The applicable documents are:

- NISN-001-001, NISN Services Document [NSD]

- NISN-SOP-0002, NISN Operations Procedure

- 4300-FORM-020, DCS

- 4300-FORM-003, EIP

- Project schedule of all NISN Services Requests [NSR’s] in the system [reference only]

- Milestone schedule of activities related to this document [reference only]

# Plan Management and Responsibilities

The ViTS maintenance transition will be managed by the ViTS Service Owner with coordination within the NISN UNITeS Network Services Team.

## Business

- RD370 has been created to manage the ViTS maintenance fee budget included in the scope of this plan.  The RD is currently used to support rooms included in the scope of this plan.  NISN Core funds have been applied to procure spares and initiate this plan.  [Refer to figure 1 for funding flow]

- Customer’s funds will be added to the RD as NSR’s are funded.

- The RD will fund extended warranties, equipment repair and replacement, shelf spares, shipping and standard Preventative Maintenance.

- The RD will not fund labor.

- Monthly RD reports will provide information on RD activity and budget expectations.

## Customer Service

- Provide the Customer up front, with the information that NISN will provide a five (5) year maintenance plan.

- The CSR’s [Customer Service Representatives] will communicate to the Customers that as of 12 October 2006, their service level agreement is 2 hour response during normal duty hours, 4 hour response after normal duty hours and that the mean time to restore [MTTR] equipment based outages shall be two (2) business days or less across all systems.

- Inform the Customer of their responsibilities at the termination of the maintenance plan

- Enter the five-year ROM refresh cost in the NISN Requirements Database

- Update the refresh budgetary estimates each year during the Rough Order of Magnitude [ROM] Project Service Level Agreement [PSLA] cycle.

- Update PSLAs as required

## Teleconferencing Services

- Develop an initial list of equipment spares

- Initiate procurement of new spares

- Analyze trending data, report as required and modify spares list as required.

- Update room directories to reflect equipment and whether they are covered under this plan or are legacy rooms.

- Standardize nomenclature of ViTS rooms and equipment

- Standardize, as applicable, technology, to include hardware and software

- Maintain and report quarterly Vendor notifications to include Technical Bulletins, end-of-sale, end-of-life and end-of-support notifications.

Figure 1.  Funds Flow

## Operations

- The DCS and EIP will ensure standard nomenclature and that the specific location [Site, building and room] is conveyed to Operations.  This is the information that Operations requires for equipment tracking purposes and inventory control.

- Assist Teleconferencing Services Service Owner in the initiation of procurement spares inventory identified in Appendix B.

- Establish dedicated storage space for ViTS Maintenance Fee spares inventory and method for controlling/tracking.

- Manage spares inventory according to established minimum/maximum levels; replenish as required.

- Work in concert with Teleconferencing Services Service Owner to implement standardized ViTS room nomenclature to support Trouble ticket system; familiarization training for NISC, gateway and OPS Support personnel; and consistent reporting.

- Implement new priorities and procedures for responding to reported troubles associated with ViTS Maintenance Fee rooms and equipment.  [See Figure 2]  Includes familiarization training for NISC and operations personnel.

- Document the NSR and associated equipment into the inventory database, CCAIMS [Computing and Communications Asset Management System] by site, building and room number.  This information will be on the header page of the NSR as well as the OPS Actions in the EIP.

- Utilizing CCAIMS and the REMEDY Trouble Ticket System provide a quarterly report that tracks equipment failure analysis and trends and provide to Teleconferencing Services Service Owner.

- Prepare monthly and quarterly reports of ViTS/VoTS maintenance actions and activities.

- Provide a monthly inventory report of spares inventory.

- Prepare monthly and quarterly reports of ViTS/VoTS maintenance actions and activities.

- Prepare monthly report of maintenance service level compliance (2-hour response time, 4-hour response time, and 2 business day MTTR)

Figure 2.  Trouble Ticket Response

# Legacy

- Existing rooms will be addressed in the ViTS Maintenance Implementation Plan; Volume II.

# Change Log

| Status (Baseline/Revision/ Cancelled) | Document Revision | Effective Date | Revision Purpose |
| --- | --- | --- | --- |
| Draft |  | 10/23/06 | Document creation |
| Baseline | 0 | mm/dd/yy | Original issuance |

Abbreviations and Acronyms

CCAIMS	Computing and Communications Asset Management System

CSR		Customer Service Representative

DCS		Design Cost Schedule

EIP		Engineering Implementation Package

FY		Fiscal Year

MTTR		Mean Time to Restore

NASA		National Aeronautics and Space Administration

NISN		NASA Integrated Services Network

NSD		NISN Services Document

NSR		NISN Services Request

OPS		Operations

PSLA		Project Service Level Agreement

ROM		Rough Order of Magnitude

SLA		Service Level Agreement

UNITeS	Unified NASA Information Technology Services

ViTS		Video Teleconferencing Services

VoTS		Voice Teleconferencing Services

Equipment Spares List (Draft)

Amplifiers

Crown									MIN		MAX

D-75 Power Amplifier					1		2

CODEC

Tandberg

T1000 CODEC Conference Unit				1		1

Polycom

2200-21400-001 VSX-8000 Video Codec				1		1

2215-21023-001 VSX-8000 PRI Module				1		1

VSX-7000S	Video Codec						1		1

Control

AMX

NXT-1200 VG RGB Kit Modero Touch Panel 		1		2

PCS2 [Rack Mount]						1		1

NXA-AVB A/V Breakout Box [RGB Version]		1		3

ME260 Master Card						1		3

NXC-IRS4 IR Card						1		3

NXC-I/O 10 I/O Card						1		3

NXC-COM2 Card						1		3

NXC-NH Hub Card						1		1

NI 4000 Controller						1		1

NXD-1200 VG RGB Kit Control Panel			1		1

PSN6-5 Power Supply					2		4

Microphones

MX-392/C Boundary Microphones					6		10

MX412D/C Gooseneck Microphones					1		2

Mixers

ClearOne/Gentner

XAP-400 Audio Mixer						1		2

XAP-800 Audio Mixer						1		2

XAPTH2 Telco Interface Unit					1		2

Appendix B.  Equipment Spares List (Draft) (Cont)

Cameras									MIN		MAX

Sony

EVI-D70B							2		4

Projectors

Sony VPL-FX52							1		1

Bulbs [various]							3		10

Speakers

KSI 8081-CSHP-FR Ceiling Speakers				2		3

Video Monitors

NEC

PX61XM2A Plasma Display					1		1

50 MP3 50” Plasma Display					1		1

View Sonic VP171B						1		1

Appendix B.  Equipment Sparing List (Draft) (Cont)

Miscellaneous									MIN		MAX

APC BK500 UPS							1		2

Auto Patch IV161616V2 YC 16 X 16 Matrix Switch		1		1

Communications Specialties ScanDo Pro II				1		1

Contemporary Research 232-STS TV Tuner				1		1

ELMO HV-5100XG Document Camera				1		1

60-330-16 Cross-point 300 16X8 Switcher				1		1

INTELLISENSE DT-6360STC Motion Detector			1		2

JVC-SR-MV30 VCR/DVD Combo Unit				1		2

JVC HR-XVS-44U Playback DVD/VCR				1		1

Marantz CDR-500 CD Recorder					1		1

Panasonic AG-MX70 Camera Fader					1		1

Sony DVP-NS575P DVD Player					1		1

TC Communications

TC 1630S-01 ST1-12 Standalone Fiber Modem		1		2

TC1PS-TB-01 Standalone Power Supply			1		2

TC 1630R-01 ST1-12 Fiber Modem Card			2		2

TASCAM DV-D6500 Video Cassette Recorders			1		1

List of Rooms in Process

- NSR #32627/KSC		Provide a cost estimate for remodeling of video services (phase 1) @ O&C/M7-355, rooms 327, 3110A, 3110B, 3110C, 3118B, and 3017.  In funding; no EISD until ATP.  Start of service date is 07 May 2007.

# NSR #32717/MSFC	Provide a cost estimate/await ATP and design a full service teleconferencing capability in 4203/6220.  ATP granted 29 August 2006; in provisioning stage.  Equipment on dock 17 November; EISD 21 December 2006

- NSR #32822/MSFC	Provide engineering solution to upgrade existing capability in 4201/505.  In funding; no EISD until ATP.

- NSR #32835/DFRC	Provide a cost estimate/await ATP to upgrade the existing modular room located at Bldg 4838.  The DCS is to the Customer for review.  No EISD until ATP.

- NSR #32871/MSFC	Procure and install a new video roll-about (VRA) in 4202/530.  ATP granted 23 October 2006 with a start of service date of 22 January 2007.

- NSR #32834/ATK Utah	 Provide DCS and Await ATP to upgrade the existing modular room.  The DCS is to the Customer for review.  No EISD until ATP.