EXHIBIT "A"

GENERAL CONDITIONS

TABLE OF CONTENTS

GC	Title	Page

GC-1	INDEPENDENT CONTRACTOR (May 2007)	3

GC-2A	AUTHORIZED REPRESENTATIVES AND NOTICES (May 2007)	3

GC-4	SUBCONTRACT INTERPRETATION (May 2007)	3

GC-5A	NOTICE TO PROCEED (May 2007)	3

GC-6	ORDER OF PRECEDENCE (May 2007)	4

GC-7	STANDARDS AND CODES (May 2007)	4

GC-8B	LAWS AND REGULATIONS (May 2007)	4

GC-9	PERMITS (May 2007)	4

GC-10	TAXES (May 2007)	5

GC-10B	NEW MEXICO GROSS RECEIPTS TAX (May 2007)	5

GC-11	LABOR, PERSONNEL AND WORK RULES (May 2007)	5

GC-12	COMMERCIAL ACTIVITIES (May 2007)	6

GC-13	NONDISCLOSURE (June 2007)	6

GC-14	PUBLICITY AND ADVERTISING (May 2007)	6

GC-15A	SAFETY AND HEALTH (May 2007)	7

GC-16	ENVIRONMENTAL REQUIREMENTS (May 2007)	7

GC-24	SUPERINTENDENCE BY SUBCONTRACTOR (May 2007)	8

GC-31A	INSPECTION AND TESTING (May 2007)	8

GC-35B	CHANGES (May 2007)	8

GC-36	DISPUTES (May 2007)	9

GC-37	BANKRUPTCY (May 2007)	11

GC-38	RECORDS AND AUDIT (May 2007)	11

GC-39B	WARRANTY (May 2007)	12

GC-40	BACKCHARGES (May 2007)	13

GC-41A	INDEMNITY (May 2007)	14

GC-42	PATENT AND INTELLECTUAL PROPERTY INDEMNITY (May 2007)	14

GC-43	ASSIGNMENTS AND SUBCONTRACTS (May 2007)	15

GC-44A	SUSPENSION (May 2007)	15

GC-45	EXPORT COMPLIANCE (May 2007)	16

GC-46	GOVERNMENT RESTRICTED PARTIES AND COMMODITIES (May 2007)	16

GC-47A	TERMINATION (May 2007)	18

GC-49A	FINAL INSPECTION AND ACCEPTANCE (May 2007)	18

GC-50A	NON-WAIVER (May 2007)	18

GC-51	REPRESENTATIONS AND CERTIFICATIONS (May 2007)	19

GC-52	ADMINISTRATIVE CLOSE-OUT PROCEDURES (May 2007)	19

APPENDICES

A-1	REPRESENTATIONS AND CERTIFICATIONS

* PN: Insert other appendices as required.

EXHIBIT "A"

SERVICES SUBCONTRACT

GENERAL CONDITIONS

# GC-1	INDEPENDENT CONTRACTOR (May 2007)

SUBCONTRACTOR represents that it is fully experienced, properly qualified, registered, licensed, equipped, organized, and financed to perform the Work under this subcontract.  SUBCONTRACTOR shall act as an independent contractor and not as the agent of CONTRACTOR or GOVERNMENT in performing this subcontract, maintaining complete control over its employees and all of its suppliers and subcontractors of any tier.  Nothing contained in this subcontract or any lower-tier purchase order or subcontract awarded by SUBCONTRACTOR shall create any contractual relationship between any lower-tier supplier or subcontractor and either CONTRACTOR or GOVERNMENT.  SUBCONTRACTOR shall perform the Work hereunder in accordance with its own methods subject to compliance with the subcontract.

# GC-2A	AUTHORIZED REPRESENTATIVES AND NOTICES (May 2007)

Unless otherwise specified, all notices and communications in accordance with or related to this subcontract shall be between authorized representatives designated in writing by the parties.  Notices shall be in writing and may be served either personally on the authorized representative of the receiving party, by facsimile, by courier or express delivery, or by certified mail to the address shown on the face of this subcontract or as directed by notice.

# GC-4	SUBCONTRACT INTERPRETATION (May 2007)

All questions concerning interpretation or clarification of this subcontract or applicable standards and codes, including the discovery of conflicts, discrepancies, errors or omissions, or the acceptable performance thereof by SUBCONTRACTOR, shall be immediately submitted in writing to CONTRACTOR for resolution.  Subject to the provisions of the General Condition titled "CHANGES," all determinations, instructions, and clarifications of CONTRACTOR shall be final and conclusive unless determined to have been fraudulent or capricious, or arbitrary, or so grossly erroneous as necessarily to imply bad faith, or not supported by substantial evidence.

At all times SUBCONTRACTOR shall proceed with the Work in accordance with the determinations, instructions, and clarifications of CONTRACTOR.  SUBCONTRACTOR shall be solely responsible for requesting instructions or interpretations and shall be solely liable for any costs and expenses arising from its failure to do so.

# GC-5A	NOTICE TO PROCEED (May 2007)

SUBCONTRACTOR shall not commence work on site at LANL prior to receipt of a formal Notice to Proceed issued by the Contract Administrator. A Notice to Proceed shall not be issued prior to:

(1)	receipt by the CONTRACTOR of a fully executed subcontract with the original signatures of both parties;

(2)	receipt by the CONTRACTOR of certificates of insurance and endorsements evidencing that required coverage and limits of insurance are in full force and effect;

(3)	approval by CONTRACTOR of SUBCONTRACTOR’S ES&H Plan submitted in accordance with the requirements of Exhibit F; and

(4)	compliance by SUBCONTRACTOR with any other applicable requirements specified in the subcontract.

# GC-6	ORDER OF PRECEDENCE (May 2007)

All Subcontract Documents and subsequently issued Change Notices/Orders and Amendments are essential parts of this subcontract and a requirement occurring in one is binding as though occurring in all.  In resolving conflicts, discrepancies, errors or omissions the following order of precedence shall be used:

(1)	Subcontract Form of Agreement

(2)	Appendix SFA-1 titled “Government Clauses and DOE Directives Incorporated By Reference”

(3)	Special Condition titled “Modifications To Exhibit "A" General Conditions” contained in Exhibit “B”

(4)	Exhibit "A" - General Conditions

(5)	Remainder of Exhibit “B” Special Conditions

(6)	Exhibit “G” – Security Requirements PN: Delete reference to Exhibit G if not attached and renumber remaining items.

(7)	Exhibit “F” – Environmental, Safety and Health Requirements PN: Delete reference to Exhibit F if not attached and renumber remaining items.

(8)	Exhibit “H” – Quality Assurance Requirements PN: Delete reference to Exhibit H if not attached and renumber remaining items.

(9)	Exhibit "C" – Schedule of Quantities and Prices PN: Delete reference to Exhibit C if not attached and renumber remaining items.

(10)	Exhibit "D" - Scope of Work

(11)	Exhibit "D" - Technical Specifications PN: Delete reference to Exhibit D Technical Specifications if not attached and renumber remaining items.

(12)	Exhibit "E" – Drawings PN: Delete reference to Exhibit E if not attached and renumber remaining items.

(13)	All other subcontract Exhibits

# GC-7	STANDARDS AND CODES (May 2007)

Wherever references are made in this subcontract to standards or codes in accordance with which the Work under this subcontract is to be performed, the edition or revision of the standards or codes current on the effective date of this subcontract shall apply unless otherwise expressly stated.  In case of conflict between any referenced standards and codes and any Subcontract Documents, the General Condition titled “SUBCONTRACT INTERPRETATION” shall apply.

# GC-8B	LAWS AND REGULATIONS (May 2007)

(a)	All applicable laws, ordinances, statutes, rules, regulations, orders or decrees in effect at the time the Work under this subcontract is performed, shall apply to SUBCONTRACTOR and its employees and representatives. SUBCONTRACTOR shall also comply with DOE Directives, NNSA Policy Letters, and Laboratory policies and procedures, or parts thereof, which are identified in the subcontract.

(b)	If SUBCONTRACTOR discovers any discrepancy or inconsistency between this subcontract and any law, ordinance, statute, rule, regulation, order or decree, SUBCONTRACTOR shall immediately notify CONTRACTOR in writing.

# GC-9	PERMITS (May 2007)

Except as otherwise specified, SUBCONTRACTOR shall procure and pay for all permits, licenses, certifications and other applicable governing authority requirements and inspections, other than inspections performed by CONTRACTOR or GOVERNMENT or permits which by law or regulation must be acquired by CONTRACTOR or GOVERNMENT.  SUBCONTRACTOR shall furnish any documentation, bonds, securities, deposits or assistance required to permit performance of the Work.

# GC-10	TAXES (May 2007)

(a)	SUBCONTRACTOR shall pay all taxes, levies, duties and assessments of every nature due in connection with the Work under this subcontract and shall make any and all payroll deductions and withholdings required by law, and hereby indemnifies and holds harmless CONTRACTOR and GOVERNMENT from any liability on account of any and all such taxes, levies, duties, assessments and deductions.

(b)	SUBCONTRACTOR shall with the approval of CONTRACTOR apply for and obtain for the benefit of the Project any available exemption or exclusion of the applicable laws for which SUBCONTRACTOR, CONTRACTOR or GOVERNMENT qualify.

# GC-10B	NEW MEXICO GROSS RECEIPTS TAX (May 2007)

SUBCONTRACTOR is required to pay such New Mexico Gross Receipts Tax (NMGRT) as may be required by law. CONTRACTOR will issue a New Mexico Nontaxable Transaction Certificate (NTTC) to all subcontractors who provide goods or services to CONTRACTOR, on the condition that SUBCONTRACTOR only use the NTTC as permitted by New Mexico law. In no event will the payment of NMGRT by SUBCONTRACTOR or its immediate and lower-tier subcontractors be considered an allowable cost under this subcontract if SUBCONTRACTOR or its immediate and lower-tier subcontractors are eligible for applicable deductions or exemptions from NMGRT under New Mexico law.

# GC-11	LABOR, PERSONNEL AND WORK RULES (May 2007)

(a)	SUBCONTRACTOR shall employ only competent and skilled personnel to perform the Work and shall remove from the Jobsite any SUBCONTRACTOR personnel determined to be unfit or to be acting in violation of any provision of this subcontract. SUBCONTRACTOR is responsible for maintaining labor relations in such manner that there is harmony among workers and shall comply with and enforce Project and Jobsite procedures, regulations, work rules and work hours established by CONTRACTOR and GOVERNMENT.

(b)	CONTRACTOR may, at its sole discretion, temporarily or permanently bar from the Work, and any other location within the Los Alamos National Laboratory (LANL), any employee of SUBCONTRACTOR or any of its lower-tier subcontractors by written notice to SUBCONTRACTOR.  In the event an employee is excluded from the Jobsite, SUBCONTRACTOR shall, promptly replace such individual with another who is fully competent and skilled to perform the Work. SUBCONTRACTOR shall not be entitled to compensation for any costs resulting from the removal of such employee.

(c)	SUBCONTRACTOR shall, to the extent permissible under applicable law, comply with the provisions of all labor agreement(s) which apply to the Work performed under this subcontract. If required by the terms of any such labor agreement(s), SUBCONTRACTOR shall, immediately after subcontract award, agree to comply with and be bound by the terms of such labor agreement(s).

(d)	If SUBCONTRACTOR has knowledge that any actual or potential labor dispute is delaying or threatens to delay the timely performance of this subcontract, SUBCONTRACTOR shall immediately give notice, including all relevant information, to CONTRACTOR.

(e)	SUBCONTRACTOR shall include the substance of this clause in all lower-tier subcontracts which require work to be performed at LANL.

# GC-12	COMMERCIAL ACTIVITIES (May 2007)

Neither SUBCONTRACTOR nor its employees shall establish any commercial activity or issue concessions or permits of any kind to third parties for establishing commercial activities on the Jobsite or any other lands owned or controlled by CONTRACTOR or GOVERNMENT.

# GC-13	NONDISCLOSURE (June 2007)

(a)	Written, oral, electronic, or any other manner of communication by the SUBCONTRACTOR of information, material, data, charts, graphs, or records obtained, developed or maintained under this subcontract is prohibited, except as approved in writing in advance by the Contract Administrator, unless:

(1)	The information is known to SUBCONTRACTOR prior to obtaining the same from CONTRACTOR or GOVERNMENT;

(2)	The information is, at the time of disclosure by SUBCONTRACTOR, then in the public domain; or

(3)	The information is obtained by SUBCONTRACTOR from a third party who did not receive same, directly or indirectly from CONTRACTOR or GOVERNMENT and who has no obligation of secrecy with respect thereto.

(b)	SUBCONTRACTOR further agrees that it will not, without the prior written consent of CONTRACTOR, disclose to any third party any information developed or obtained by SUBCONTRACTOR in the performance of this subcontract except to the extent that such information falls within one of the categories described in 1 through 3 above.

(c)	If so requested by CONTRACTOR, SUBCONTRACTOR further agrees to require its employees to execute a nondisclosure agreement prior to performing any work under this subcontract.

(d)	SUBCONTRACTOR agrees to include a similar requirement in all lower-tier subcontracts.  All requests for authorization to release information by lower-tier subcontractors shall be subject approval of CONTRACTOR.

# GC-14	PUBLICITY AND ADVERTISING (May 2007)

SUBCONTRACTOR shall not make any announcement, take any photographs, or release any information concerning this subcontract, or the Project, or any part thereof to any member of the public, press, business entity, or any official body unless prior written consent is obtained from CONTRACTOR.

# GC-15A	SAFETY AND HEALTH (May 2007)

(a)	SUBCONTRACTOR shall be solely responsible for conducting operations under this subcontract to avoid risk of harm to the health and safety of persons and property and for inspecting and monitoring all its equipment, materials and work practices to ensure compliance with its obligations under this subcontract.

(b)	SUBCONTRACTOR shall be solely responsible for implementing an Environmental, Safety and Health Plan (ES&H Plan) as set forth in Exhibit F titled “ENVIRONMENTAL, SAFETY, AND HEALTH REQUIREMENTS.

(c)	To the extent allowed by law, SUBCONTRACTOR shall assume all responsibility and liability with respect to all matters regarding the safety and health of its employees and the employees of SUBCONTRACTOR’S suppliers and subcontractors of any tier, with respect to the risks under this subcontract.

(d)	SUBCONTRACTOR’S failure to correct any unsafe condition or unsafe act by its employees, suppliers or subcontractors of any tier may, at the sole discretion of CONTRACTOR, be grounds for an order by CONTRACTOR to stop the affected work or operations until the unsafe act or condition is corrected to CONTRACTOR’S satisfaction at SUBCONTRACTOR’S expense.

(e)	If the unsafe act or condition continues despite notice and reasonable opportunity to effect a resolution, CONTRACTOR may, at its sole discretion, correct the unsafe act or condition at SUBCONTRACTOR’S expense pursuant to the General Condition titled “BACKCHARGES” or terminate this subcontract pursuant to the General Condition titled “TERMINATION.”

(f)	Unless otherwise specified by CONTRACTOR, SUBCONTRACTOR shall furnish all safety equipment required for the Work, require the use of such safety equipment, and provide safety instructions to its employees.  All safety equipment must be manufactured to a standard acceptable to CONTRACTOR as set forth in the Special Condition titled “ENVIRONMENTAL, SAFETY, AND HEALTH REQUIREMENTS.”

(g)	SUBCONTRACTOR shall maintain accident and injury records as required by applicable laws and regulations.  Such records will be made available to CONTRACTOR upon request.  SUBCONTRACTOR shall furnish CONTRACTOR with a weekly and monthly summary of accidents, injuries, and labor hours lost to work related injuries of its employees and employees of SUBCONTRACTOR’S suppliers and subcontractors of any tier, in a form and format designated by CONTRACTOR.

(h)	SUBCONTRACTOR shall immediately report to CONTRACTOR any death, injury or damage to property incurred or caused by SUBCONTRACTOR’S employees and employees of SUBCONTRACTOR’S suppliers and subcontractors of any tier.

# GC-16	ENVIRONMENTAL REQUIREMENTS (May 2007)

(a)	Throughout performance of the Work, SUBCONTRACTOR shall conduct all operations in such a way as to minimize impact upon the natural environment and prevent any spread or release of contaminated or hazardous substances.

(b)	SUBCONTRACTOR shall be responsible for complying with Exhibit F, Environmental, Safety and Health Requirements.

(c)	SUBCONTRACTOR’S obligations under the General Condition titled “INDEMNITY” apply to any liability arising in connection with or incidental to SUBCONTRACTOR’S performance or failure to perform as provided in this clause.

# GC-24	SUPERINTENDENCE BY SUBCONTRACTOR (May 2007)

At all times during performance of this Subcontract and until the Work is completed and accepted, SUBCONTRACTOR shall directly superintend the Work or assign and have on site a competent superintendent who is satisfactory to CONTRACTOR and has authority to act for SUBCONTRACTOR.

All Work under this Subcontract shall be performed in a skillful and workmanlike manner. SUBCONTRACTOR is responsible for maintaining standards of employee competency, conduct and integrity satisfactory to CONTRACTOR. CONTRACTOR may require SUBCONTRACTOR to remove from the Work any employee designated by the CONTRACTOR.

# GC-31A	INSPECTION AND TESTING (May 2007)

(a)	All equipment and material furnished and work performed shall be properly inspected by SUBCONTRACTOR at its expense and shall at all times be subject to quality surveillance and quality audit by CONTRACTOR, GOVERNMENT or their authorized representatives who, upon reasonable notice, shall be afforded full and free access to the shops, factories or other places of business of SUBCONTRACTOR and its suppliers and subcontractors of any tier for such quality surveillance or audit.  If any equipment, material or work is determined by CONTRACTOR or GOVERNMENT to be defective or not in conformance with this subcontract the provisions of the General Condition titled "WARRANTY" shall apply.

(b)	Unless otherwise provided in the subcontract, testing of equipment, materials or work shall be performed by SUBCONTRACTOR at its expense and in accordance with subcontract requirements.  Should tests in addition to those required by this subcontract be desired by CONTRACTOR, SUBCONTRACTOR will be given reasonable notice to permit such testing.  Such additional tests will be at CONTRACTOR'S expense.

(c)	SUBCONTRACTOR shall furnish samples as requested and shall provide reasonable assistance and cooperation necessary to permit tests to be performed on materials or work in place including reasonable stoppage of work during testing.

# GC-35B	CHANGES (May 2007)

(a)	CONTRACTOR may at any time, without notice to the sureties if any, unilaterally direct in writing subcontract changes, including additions, deletions, rescheduling and acceleration or deceleration, place of performance, to all or any part of the Work, and SUBCONTRACTOR agrees to perform such work as changed.

(b)	If any change under this clause, whether or not changed by any such order, or an act or omission of CONTRACTOR or GOVERNMENT, directly or indirectly causes an increase or decrease in the cost of or in the time required to perform any part of the Work an equitable adjustment shall be made to pricing or time of performance, or both.  SUBCONTRACTOR shall, within thirty (30) calendar days of such change or act or omission, notify CONTRACTOR and submit detailed information substantiating its impact. SUBCONTRACTOR waives its rights, if any, to an equitable adjustment if it fails to comply with the requirements of this subclause. Upon agreement as to the impact of the change or act or omission, the subcontract shall be modified accordingly.

(c)	SUBCONTRACTOR shall proceed diligently with performance of the Work, pending final resolution of any request for adjustment, dispute, claim, appeal, or action arising under the subcontract, and comply with any decision of CONTRACTOR.

# GC-36	DISPUTES (May 2007)

(a)	Definitions.  For purposes of this clause:

“Board” means the Civilian Board of Contract Appeals or such successor Board as may be established by law.

“Arbitration decision” means a decision of the Board in an arbitration pursuant to this clause.

“Claim” means a written demand or written assertion by either contracting party seeking as a matter of right, the payment of money in a sum certain, the adjustment or interpretation of a subcontract term, or other relief arising under, or relating to, this subcontract.  A voucher, invoice, or other request for payment or equitable adjustment under the terms of the subcontract that is not in dispute when submitted is not a claim.  The SUBCONTRACTOR may convert such submission into a claim if it is disputed either as to liability or amount, or is not acted upon in a reasonable time, by demanding a decision by the Contract Administrator.

“Counterclaim” means a claim asserted in a pleading filed with the Board in an arbitration proceeding pursuant to this clause which arises from the same occurrence or transaction that is the subject matter of the opposing party’s claim.  Counterclaims do not need to be submitted to the Contract Administrator for decision.

(b)	Nature of the Subcontract.  This subcontract is not a Government contract and, therefore, is not subject to the Contract Disputes Act of 1978 (41 U.S.C.  §§601-613).  The SUBCONTRACTOR acknowledges that GOVERNMENT is not a party to the subcontract, and, for purposes of the subcontract CONTRACTOR is not an agent of GOVERNMENT.  Consequently, the provision for arbitration by the Board, as provided for in this clause, does not create or imply the existence of privity of contract between the SUBCONTRACTOR and GOVERNMENT.

(c)	Scope of Clause.  The rights and procedures set forth in this clause are the exclusive rights and procedures for resolution of all claims and disputes arising under, or relating to, this subcontract, and no action based upon any claim or dispute arising under, or relating to, this subcontract shall be brought in any court except as provided in this clause.  The parties shall be bound by any arbitration decision rendered pursuant to this clause, which shall be vacated, modified, or corrected only as provided in the Federal Arbitration Act (9 U.S.C. §§1-16).  An arbitration decision may only be enforced in any court of competent jurisdiction in the State of New Mexico.

(d)	Filing a Claim/Contract Administrator’s Decision.

(1)	Unless otherwise provided in this subcontract, the SUBCONTRACTOR must file any claim against CONTRACTOR within 60 Days after the SUBCONTRACTOR knew or should have known the facts giving rise to the claim. Failure to file a claim within the period prescribed by this paragraph shall constitute a waiver of the SUBCONTRACTOR’S right, if any, to an equitable adjustment under the subcontract.

(2)	The SUBCONTRACTOR shall submit any claim in writing to the Contract Administrator who shall issue a decision on the matter within 60 Days of receipt of the claim.  If the Contract Administrator fails to issue a decision within 60 Days, the SUBCONTRACTOR may request mediation or demand for arbitration as provided in paragraphs (e) and (f) of this clause.

(3)	CONTRACTOR may, at any time prior to final payment under the subcontract or expiration of any warranty period, whichever is later, file a claim against the SUBCONTRACTOR by issuing a written decision by the Contract Administrator asserting such a claim.

(4)	The decision of the Contract Administrator shall be final and conclusive unless the SUBCONTRACTOR requests mediation or demands arbitration in accordance with the terms of this clause.

(e)	Request for Mediation.

(1)	If the decision of the Contract Administrator is not satisfactory to the SUBCONTRACTOR, or the Contract Administrator has failed to timely issue a decision in accordance with subparagraph (d) 2) of this provision, and the Subcontractor desires to pursue further action, the SUBCONTRACTOR may request that the matter be scheduled for mediation.  The request for mediation must be made within 45 Days after receipt of the Contract Administrator’s decision.

(2)	If the Contract Administrator believes that mediation of the dispute is likely to lead to a satisfactory resolution, he or she will so inform the SUBCONTRACTOR and the matter will be scheduled for mediation.  The parties will agree on the format of the mediation and will jointly select the mediator.  The cost of the mediator and related expenses shall be divided evenly between the parties.

(3)	If the Contract Administrator decides that mediation is not likely to lead to a satisfactory resolution of the claim, or that a mediation undertaken pursuant to this clause has been unsuccessful, he or she will so inform the SUBCONTRACTOR in writing.

(f)	Demand for Arbitration.  If the decision of the Contract Administrator is not satisfactory to the SUBCONTRACTOR, or if the SUBCONTRACTOR’S request for mediation has been denied, or a mediation undertaken pursuant to paragraph (e) of this clause has been unsuccessful, or the Contract Administrator has failed to timely issue a decision in accordance with subparagraph (d) (2) of this clause, and the SUBCONTRACTOR desires to pursue further action, the SUBCONTRACTOR must submit to the Board a written demand for arbitration of the claim within 45 Days after receipt of the Contract Administrator’s decision, or within 45 Days after the Contract Administrator notifies the SUBCONTRACTOR that its request for mediation has been denied or that the mediation undertaken pursuant to paragraph (e) has been unsuccessful, whichever is later.

(g)	Arbitration Procedures/Costs.  The Board shall arbitrate the claim and any counterclaims in accordance with the Rules of the Board.  All claims for $100,000 or less shall be arbitrated under the Board’s Small Claims (Expedited) Procedure.  All other claims, regardless of dollar amount, shall be arbitrated under the Board’s Accelerated Procedure.  Both parties shall be afforded an opportunity to be heard and to present evidence in accordance with the Rules of the Board.  Unless the Board orders otherwise, each party shall pay its own costs of prosecuting or defending an arbitration before the Board.

(h)	Review of Arbitration Decision.  An arbitration decision shall be final and conclusive unless a party files a timely action to vacate, modify, or correct the decision pursuant to the Federal Arbitration Act.

(i)	Subcontractor Performance Pending Claim Resolution.  The SUBCONTRACTOR shall proceed diligently with performance of the subcontract and shall comply with any decision of the Contract Administrator pending final resolution of any claim or dispute arising under, or relating to, the subcontract.

(j)	Choice of Law.  The subcontract shall be governed by federal law as provided in this paragraph.  Irrespective of the place of award, execution, or performance, the subcontract shall be construed and interpreted, and its validity determined, according to the federal common law of government contracts as enunciated and applied to prime government contracts by the federal boards of contract appeals and federal courts having appellate jurisdiction over their decisions rendered pursuant to the Contract Disputes Act of 1978. The Federal Arbitration Act, other federal statutes, and federal rules shall govern as applicable. To the extent that federal common law of government contracts is not dispositive, the laws of the State of New Mexico shall apply.

(k)	Interest.  Interest on amounts adjudicated due and unpaid by a party shall be paid from the date the complaining party files a demand for arbitration with the Board.  Interest on claims shall be paid at the rate established by the Secretary of the Treasury of the United States pursuant to Public Law 92-41 (85 Stat. 97).

# GC-37	BANKRUPTCY (May 2007)

In the event SUBCONTRACTOR enters into proceedings relating to bankruptcy, whether voluntary or involuntary, SUBCONTRACTOR agrees to furnish CONTRACTOR written notification of the bankruptcy within five (5) days of the proceedings.

# GC-38	RECORDS AND AUDIT (May 2007)

(a)	SUBCONTRACTOR shall maintain records and accounts in connection with the performance of this subcontract which will accurately document incurred costs, both direct and indirect, of whatever nature for a period of three (3) years from final payment unless otherwise specified by applicable law.  CONTRACTOR, GOVERNMENT or their representatives shall have the right to examine and copy, at all reasonable times and with advance notification, such records and accounts for the purpose of verifying payments or requests for payment when costs are the basis of such payment and to evaluate the reasonableness of proposed subcontract price adjustments and claims.

(b)	If CONTRACTOR or GOVERNMENT establishes uniform codes of accounts for the Project, SUBCONTRACTOR shall use such codes in identifying its records and accounts.

(c)	For subcontracts in excess of $100,000.00, FAR clause 52.215-2, Audit and Records – Negotiation (JUN 1999) shall also apply, when included in SFA-1, Government Clauses and DOE Directives Incorporated By Reference.

# GC-39B	WARRANTY (May 2007)

(a)	SUBCONTRACTOR warrants that it will perform the services under this subcontract with the degree of high professional skill, sound practices and good judgment normally exercised by recognized professional firms providing services of a similar nature.  In addition to all other rights and remedies which CONTRACTOR or GOVERNMENT may have, SUBCONTRACTOR shall, at its expense, reperform the services to correct any deficiencies which result from SUBCONTRACTOR'S failure to perform in accordance with the above standards.

(b)	All equipment and materials, if any, furnished under this subcontract shall be new, of clear title and of the most suitable grade of their respective kinds for their intended uses unless otherwise specified.  All workmanship shall be first class and performed in accordance with sound industry practices acceptable to CONTRACTOR.

(c)	SUBCONTRACTOR warrants all equipment, materials and services it furnishes or performs under this subcontract against all defects for a period from Work commencement to a date twelve (12) months after acceptance of the Project as a whole by GOVERNMENT.

(d)	In the event CONTRACTOR or GOVERNMENT discover defects in design, equipment, materials or workmanship at any time before the expiration of the specified warranty period, SUBCONTRACTOR shall, upon written notice from CONTRACTOR or GOVERNMENT and at SUBCONTRACTOR'S sole expense, cure any such defect by reperforming defective services and/or workmanship and repairing or replacing defective equipment and/or materials.  All costs incidental to such corrective action including, but not limited to, review, access, removal, retesting and reinspection shall be borne by SUBCONTRACTOR.  If SUBCONTRACTOR fails to take corrective action within a reasonable time, CONTRACTOR or GOVERNMENT may perform the corrective measures by other reasonable means and SUBCONTRACTOR agrees to pay CONTRACTOR all actual costs, including labor burden, reasonably incurred by CONTRACTOR in performing or in having performed corrective actions in accordance with the General Condition clause titled “Backcharges”.  SUBCONTRACTOR further warrants any and all corrective measures for a period of twelve (12) months following their acceptance by CONTRACTOR or GOVERNMENT.

# GC-40	BACKCHARGES (May 2007)

(a)	CONTRACTOR may, in addition to any other amounts to be retained hereunder, retain from any sums otherwise owing to SUBCONTRACTOR amounts sufficient to cover the full costs of any of the following:

(1)	SUBCONTRACTOR’S failure to comply with any provision of this subcontract or SUBCONTRACTOR’S acts or omissions in the performance of any part of this subcontract, including, but not limited to, violation of any applicable law, order, rule or regulation, including those regarding safety, hazardous materials or environmental requirements;

(2)	Correction of defective or nonconforming work by redesign, repair, rework, replacement or other appropriate means when SUBCONTRACTOR states, or by its actions indicates, that it is unable or unwilling to proceed with corrective action in a reasonable time; and/or

(3)	CONTRACTOR agrees to or is required to take action or perform work for SUBCONTRACTOR, such as cleanup, off-loading or completion of incomplete work.

(b)	CONTRACTOR may also backcharge against SUBCONTRACTOR for work done or cost incurred to remedy these or any other SUBCONTRACTOR defaults, errors, omissions or failures to perform or observe any part of this subcontract or set-offs due CONTRACTOR from the SUBCONTRACTOR as a result of other subcontracts with CONTRACTOR.  CONTRACTOR may, but shall not be required to, give SUBCONTRACTOR written notice before performing such actions or work or incurring such cost.

(c)	The cost of backcharge work shall include:

(1)	Incurred CONTRACTOR’S labor costs including all payroll additives;

(2)	Incurred net delivered material costs;

(3)	Incurred lower-tier supplier and subcontractor costs directly related to performing the corrective action;

(4)	Equipment and tool rentals at prevailing rates in the Jobsite area;

(5)	CONTRACTOR’S Government-approved indirect rates for overhead and general and administrative costs, and

(6)	A reasonable amount for profit on CONTRACTOR’S efforts.

(d)	CONTRACTOR may request SUBCONTRACTOR'S concurrence for CONTRACTOR to proceed with the required action or work but SUBCONTRACTOR’S failure to concur shall not impair CONTRACTOR'S right to proceed.

(e)	CONTRACTOR shall separately invoice or deduct from payments otherwise due to SUBCONTRACTOR the costs as described.  CONTRACTOR'S right to backcharge is in addition to any and all other rights and remedies provided in this subcontract or by law.  The performance of backcharge work by CONTRACTOR shall not relieve SUBCONTRACTOR of any of its responsibilities under this subcontract including but not limited to express or implied warranties, specified standards for quality, contractual liabilities and indemnifications, and meeting the Subcontract Milestones of the Special Condition titled "COMMENCEMENT, PROGRESS AND COMPLETION OF THE WORK."

# GC-41A	INDEMNITY (May 2007)

(a)	To the maximum extent permitted by applicable law, but no further, SUBCONTRACTOR hereby releases and shall indemnify, defend and hold harmless CONTRACTOR, GOVERNMENT and their subsidiaries and affiliates and the officers, agents, employees, successors and assigns and authorized representatives of all the foregoing from and against any and all suits, actions, legal or administrative proceedings, claims, demands, damages, liabilities, interest, attorney's fees, costs, expenses, and losses of whatsoever kind or nature in connection with or incidental to the performance of this subcontract, whether arising before or after completion of the Work hereunder and in any manner directly or indirectly caused, occasioned or contributed to in whole or in part or claimed to be caused, occasioned or contributed to in whole or in part, by reason of any act, omission, fault or negligence whether active or passive of SUBCONTRACTOR, its lower-tier suppliers, subcontractors or of anyone acting under its direction or control or on its behalf.

(b)	The foregoing shall include, but is not limited to, indemnity for:

(1)	Property damage and injury to or death of any person, including employees of CONTRACTOR, GOVERNMENT or SUBCONTRACTOR.

(2)	The breach by SUBCONTRACTOR of any representation, warranty, covenant, or performance obligation of this subcontract.

(c)	SUBCONTRACTOR specifically waives any immunity provided against this indemnity by an industrial insurance or workers' compensation statute.

# GC-42	PATENT AND INTELLECTUAL PROPERTY INDEMNITY (May 2007)

(a)	SUBCONTRACTOR hereby indemnifies and shall defend and hold harmless GOVERNMENT, CONTRACTOR, GOVERNMENT, and their representatives from and against any and all claims, actions, losses, damages, and expenses, including attorney's fees, arising from any claim, whether rightful or otherwise, that any concept, product, design, equipment, material, process, copyrighted material or confidential information, or any part thereof, furnished by SUBCONTRACTOR under this subcontract constitutes an infringement of any patent or copyrighted material or a theft of trade secrets.

(b)	If use of any part of such concept, product, design, equipment, material, process, copyrighted material or confidential information is limited or prohibited, SUBCONTRACTOR shall, at its sole expense, procure the necessary licenses to use the infringing or a modified but non-infringing concept, product, design, equipment, material, process, copyrighted material or confidential information or, with CONTRACTOR'S prior written approval, replace it with substantially equal but non-infringing concepts, products, designs, equipment, materials, processes, copyrighted material or confidential information; provided, however,

(1)	That any such substituted or modified concepts, products, designs, equipment, material, processes, copyrighted material or confidential information shall meet all the requirements and be subject to all the provisions of this subcontract; and

(2)	That such replacement or modification shall not modify or relieve SUBCONTRACTOR of its obligations under this subcontract.

(c)	The foregoing obligation shall not apply to any concept, product, design, equipment, material, process, copyrighted material or confidential information the detailed design of which (excluding rating and/or performance specifications) has been furnished in writing by CONTRACTOR or GOVERNMENT to SUBCONTRACTOR.

# GC-43	ASSIGNMENTS AND SUBCONTRACTS (May 2007)

(a)	Any assignment of this subcontract or rights hereunder, in whole or part, without the prior written consent of CONTRACTOR shall be void, except that upon ten (10) calendar days written notice to CONTRACTOR, SUBCONTRACTOR may assign monies due or to become due under this subcontract, provided that any assignment of monies shall be subject to proper set-offs in favor of CONTRACTOR and any deductions provided for in this subcontract.

(b)	SUBCONTRACTOR shall not subcontract with any third party for the performance of all or any portion of the Work without the advance written approval of CONTRACTOR.  Purchase orders and subcontracts of any tier must include provisions to secure all rights and remedies of CONTRACTOR and GOVERNMENT provided under this subcontract, and must impose upon the lower-tier supplier and subcontractor all of the duties and obligations required to fulfill this subcontract as it relates to their portion of the Work.

(c)	Copies of all purchase orders and subcontracts are to be provided to CONTRACTOR upon request.  Pricing may be deleted unless the compensation to be paid thereunder is reimbursable under this subcontract.

(d)	No assignment or subcontract will be approved which would relieve SUBCONTRACTOR or its sureties, if any, of their responsibilities under this subcontract.

(e)	This subcontract may be assigned by CONTRACTOR, in whole or in part, to GOVERNMENT or to others upon written notice to SUBCONTRACTOR.

# GC-44A	SUSPENSION (May 2007)

(a)	CONTRACTOR may by written notice to SUBCONTRACTOR suspend the Work under this subcontract in whole or in part at any time.  Upon receipt of such notice, SUBCONTRACTOR shall discontinue work to the extent specified in the notice; continue to protect and maintain the Work; and take any other steps to minimize costs associated with such suspension.

(b)	Upon receipt of notice to resume suspended work, SUBCONTRACTOR shall immediately resume performance under this subcontract to the extent required in the notice.

(c)	If SUBCONTRACTOR intends to assert a claim for equitable adjustment under this clause it must, pursuant to the General Condition titled "CHANGES" and within ten (10) calendar days after receipt of notice to resume work, submit a written notification of claim and within twenty (20) calendar days thereafter a written proposal setting forth the impact of such suspension.  Any such claim for equitable adjustment must exclude profit.

# GC-45	EXPORT COMPLIANCE (May 2007)

(a)	SUBCONTRACTOR agrees that U.S. export control laws may govern aspects of the performance of this subcontract, including but not limited to the Export Administration Regulations (EAR) and the International Traffic in Arms Regulation (ITAR).  SUBCONTRACTOR shall comply with such regulations and shall not engage in any export transactions prohibited by these or other U.S. export laws and regulations.

(b)	All work produced by SUBCONTRACTOR that is deemed to be export controlled shall be clearly marked with a legend on each page which states “Restricted access and distribution pursuant to U.S. export control laws.”

(c)	The substance of this clause shall be included in all subcontracts at every tier.

# GC-46	GOVERNMENT RESTRICTED PARTIES AND COMMODITIES (May 2007)

(a)	SUBCONTRACTOR acknowledges that all applicable export rules and regulations of the origin countries shall apply to the exports of commodities, software and technology (technical data and assistance) under this subcontract.  SUBCONTRACTOR also acknowledges that other rules and regulations may restrict the use of certain parties under this subcontract.  Such rules and regulations are generally described below.

(1)	Restricted Parties Lists

The U.S. Government, foreign governments and international organizations publish Restricted Parties Lists (“Lists”) that identify parties (such as known or suspected terrorists, money launderers and drug traffickers) restricted from certain or all types of transactions.  SUBCONTRACTOR shall review all applicable Lists prior to initiating transactions with any third party for the performance of all or any portion of the Work to ensure such third party is not identified on any applicable Lists.  SUBCONTRACTOR shall not enter into any transactions with any third party identified on any applicable Lists.

(2)	U.S. Export Controlled Information

SUBCONTRACTOR will comply with all U.S. export control laws and regulations.  The information which CONTRACTOR may disclose to SUBCONTRACTOR pursuant to the subcontract may be subject to the provisions of the Export Administration Act of 1979 and the U.S. Export Administration Regulations (15 C.F.R. 730-774) promulgated there under, the U.S. Department of Energy’s export regulations (10 C.F.R. Part 810), the Arms Export Control Act, the International Traffic in Arms Regulations, and the sanctions and laws administered by the U.S. Treasury Department, Office of Foreign Assets Control (OFAC).  SUBCONTRACTOR acknowledges that these statutes and regulations impose restrictions on the import and export to foreign countries and foreign nationals of certain categories of items and data and that licenses from the U.S. Department of Energy, U.S. Department of Commerce, U.S. State Department and/or OFAC may be required before such items or data can be disclosed, and that such licenses may impose further restrictions on use of and further disclosure of such data.

(3)	Licensing Requirements

(i)	General: The United States of America and each country have export regulations that control commodities, software and technology for various reasons, such as national security, foreign policy, anti-terrorism, and to avoid the proliferation of weapons and potential weapons, e.g. certain nuclear, chemical or biological agents.  Numerous countries have export regulations that specifically address dual-use items, meaning commercial items with the potential to be applied to military and/or weapon proliferation uses.  SUBCONTRACTOR shall ensure that all necessary export licenses are timely obtained, or license exceptions confirmed in writing to CONTRACTOR, prior to the export of any commodity, software or technology.  SUBCONTRACTOR shall provide to CONTRACTOR a copy of any export license obtained upon receipt by SUBCONTRACTOR, and in any event prior to the export occurring.

(ii)	United States of America (USA) Export Licensing Requirements:  SUBCONTRACTOR is solely responsible for obtaining any required USA export licenses for all commodities, software, and technology being supplied in the performance of the Work, except for any commodity, software or technology supplied by CONTRACTOR.  A copy of the export license, or SUBCONTRACTOR’S rationale as to why a license is not required, shall be provided to CONTRACTOR  in writing upon receipt of the export license or SUBCONTRACTOR’S determination that a license is not required, and in any event prior to the export occurring.

(b)	SUBCONTRACTOR shall be responsible for any delay resulting from SUBCONTRACTOR’S failure to comply fully and timely with any such rule or regulation described above.

(c)	SUBCONTRACTOR hereby agrees to indemnify, defend and hold CONTRACTOR, GOVERNMENT, each of their respective affiliates and the respective directors, officers, employees and representatives of each harmless from and against any and all claims, legal or regulatory actions, final judgments, reasonable attorneys' fees, civil fines and any other losses which any of them may incur as a result of SUBCONTRACTOR’S failure to comply with its obligations under this clause.

# GC-47A	TERMINATION (May 2007)

(a)	CONTRACTOR may by written notice to SUBCONTRACTOR terminate the Work under this subcontract in whole or in part at any time, either for CONTRACTOR'S convenience or for the default of SUBCONTRACTOR.  Upon such termination, all data, plans, specifications, reports, estimates, summaries, lower-tier purchase orders and subcontracts, completed work and work in progress, and other information and materials as may have been accumulated by SUBCONTRACTOR in performing this subcontract shall become the property of and be delivered to CONTRACTOR.  If the termination is for the convenience of CONTRACTOR an equitable adjustment in the compensation to be paid SUBCONTRACTOR shall be made based upon the cost for completed work, work in progress and the costs associated with termination.  No amount shall be allowed for anticipated profit on unperformed work.

(b)	If the termination is attributable to the default of SUBCONTRACTOR, CONTRACTOR shall have the right to complete such work by whatever method CONTRACTOR may deem expedient.  SUBCONTRACTOR shall cooperate with CONTRACTOR and any others involved in completion of any remaining work under this subcontract.  An equitable adjustment in the compensation shall be made based upon the cost for accepted work.  No amount shall be allowed for work in progress, termination costs or anticipated profit on unperformed work.  However, SUBCONTRACTOR and its sureties, if any, shall be liable for all costs in excess of the Subcontract Price reasonably and necessarily incurred in completion of the Work, including cost of administration of any purchase order or subcontract awarded to others for completion.  Such costs may be deducted by CONTRACTOR from such monies as may be due or thereafter become due to SUBCONTRACTOR.

# GC-49A	FINAL INSPECTION AND ACCEPTANCE (May 2007)

When SUBCONTRACTOR considers the Work under this subcontract, or any CONTRACTOR specified segment thereof, complete and ready for acceptance, SUBCONTRACTOR shall notify CONTRACTOR in writing.  CONTRACTOR will conduct such reviews, inspections and tests as needed to satisfy CONTRACTOR that each segment, or upon completion, the Work conforms to subcontract requirements.  CONTRACTOR will notify SUBCONTRACTOR of any nonconformance and SUBCONTRACTOR shall take corrective action and the acceptance procedure shall be repeated as required by CONTRACTOR until each segment or, upon completion, the Work is accepted.  If the Work is accepted in segments such acceptance is provisional pending Final Acceptance of the Work as a whole.  CONTRACTOR'S written Notice of Final Acceptance of the Work shall be conclusive except for latent defects, fraud, or CONTRACTOR'S and GOVERNMENT'S rights under the General Condition titled "WARRANTY".

# GC-50A	NON-WAIVER (May 2007)

(a)	None of the following shall operate as, or be deemed to be, a waiver or release of SUBCONTRACTOR’S obligations under this subcontract:

(1)	Failure by CONTRACTOR to insist upon strict performance of any terms or conditions of this subcontract;

(2)	Failure or delay to exercise any rights or remedies provided herein or by law;

(3)	Failure to properly notify SUBCONTRACTOR in the event of breach of any obligation;

(4)	The acceptance of or payment for any goods or services hereunder,

(5)	The review or failure by CONTRACTOR to review SUBCONTRACTOR submissions;

(6)	The termination either in whole or in part of Work under this subcontract.

(b)	CONTRACTOR or GOVERNMENT reserves the right to insist upon strict performance hereof and to exercise any of its rights or remedies as to any prior or subsequent default hereunder.

# GC-51	REPRESENTATIONS AND CERTIFICATIONS (May 2007)

All Representations and Certifications provided by SUBCONTRACTOR are included, and made part of this subcontract as Appendix A-1.

# GC-52	ADMINISTRATIVE CLOSE-OUT PROCEDURES (May 2007)

To administratively close out this subcontract, SUBCONTRACTOR shall submit, in addition to other requirements of this subcontract, the following documentation:

(1)	Property Status

Include a certification that states the following:

"All Government and CONTRACTOR-furnished property, material, special tooling, and special test equipment furnished, acquired, or generated and accountable to this subcontract has been consumed, delivered or otherwise disposed of by transfer, plant clearance or other authorized means as instructed by CONTRACTOR."

(2)	Release and Certificate of Final Payment

SUBCONTRACTOR and each assignee, if any, under an assignment entered into under this subcontract and in effect at the time of final payment under this subcontract, shall execute and deliver, at the time of, and as a condition precedent to, final payment under this subcontract, a release in the format and content provided by CONTRACTOR, discharging CONTRACTOR, GOVERNMENT and Government, and their respective officers, agents, and employees, of and from all liabilities, obligations and claims arising out of or under this subcontract.