CenterLine LRT Project

Orange County, California

(November 2003)

# Description

The Orange County Transportation Authority (OCTA) is undertaking preliminary engineering on an 8.5-mile transit corridor in central Orange County between Santa Ana and Irvine.  The proposed light rail transit (LRT) project would connect major activity centers within the corridor, including downtown Santa Ana (the county government center), John Wayne Airport, and employment and entertainment centers in Costa Mesa.  Additionally, the proposed project would serve a major intermodal center in Santa Ana providing connections to Metrolink commuter trains, Amtrak, and regional bus service.

Current bus service on Interstate 5 and the local roadway network suffers from significant traffic congestion, with conditions projected to deteriorate over the next twenty years.  The CenterLine project, operating within an exclusive rail right-of-way, is forecast to provide 12,200 weekday hours of travel-time benefits to transit riders traveling through the corridor in 2025, as compared to improved bus service in the corridor.  Work trips to employment sites in the corridor are anticipated to result in over 80 percent of these benefits.  The significant transit-dependent population living in Santa Ana and elsewhere in the corridor would further benefit from the fast and reliable LRT access to employment opportunities located near the LRT alignment.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 8.5 Miles, 16 Stations |
| Total Capital Cost ($YOE): | $965.7 Million |
| Section 5309 New Starts Share ($YOE): | $482.9 Million (50%) |
| Annual Operating Cost (2025 $YOE): | $21.0 Million |
| Ridership Forecast (2025): | 24,800 Average Weekday Boardings |
|  | 15,900 Daily New Riders |
| Opening Year Ridership Forecast (2009): | 17,400 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium-High |
| FY 2005 Project Justification Rating: | Medium |
| FY 2005 Overall Project Rating: | Recommended |

The overall project rating of Recommended is based upon the project’s strong financial plan and local funding commitments, as well as its adequate cost effectiveness.  The overall project rating applies to this Annual Report on New Starts and reflects conditions as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process.  As New Starts projects proceed through project development, estimates of cost, benefits, schedules and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

FTA notes that OCTA’s travel forecasting model features some unusual properties.  FTA intends to work with OCTA over the next year to better understand its travel forecasts and help improve OCTA’s ability to more accurately portray project benefits.

##### Status

In February 1998, FTA approved for entry into preliminary engineering a proposed 30-mile light rail project which extended from Fullerton, though the cities of Orange, Santa Ana, Costa Mesa, and Irvine, and terminated at the Irvine Transit Center.  In October 2001, the OCTA board selected an 18.7-mile minimum operating segment (MOS).  In October 2002, OCTA requested shortening the MOS alignment to 11.9 miles from the transit center in Santa Ana to the University of California at Irvine.   In June of 2003, the city of Irvine chose not to participate in the project south of John Wayne Airport, and the system was shortened to 8.5 miles.  OCTA plans to complete NEPA and receive a Record of Decision in summer 2004.  Construction is scheduled to begin in late 2005.

TEA-21 Section 3030(a)(59) authorized the Fullerton-Irvine Corridor for final design and construction.  Through FY 2003, Congress has appropriated $8.93 million in Section 5309 New Starts funds for this project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated when it is ready to advance into final design and for next year’s Annual Report on New Starts.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Medium-High |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 5,075 365 10.46 |
| Environmental Benefits Rating: High |
| Criteria Pollutant Reduced (Tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline 33 1 0 0 14,510 1,450 |
| Cost Effectiveness Rating: Medium |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline $19.21 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.53 | New Start $0.52 |

# Project Justification

Rating:  Medium

The Medium project justification rating reflects the project’s moderate cost effectiveness rating and local efforts to encourage transit-supportive development in the corridor.   Based upon 2000 Census data, there are 5,840 low-income households within ½ mile of the station areas, which comprise approximately 27 percent of the 21,460 households within ½ mile of the station areas.  There are 81,200 employees within ½ mile of the station areas, which comprise about 51 percent of the 157,000 total employees in the corridor.  The Orange County metropolitan area is an extreme non-attainment area for ozone.  The incremental cost per incremental trip for this project is $16.00.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  Medium

The Medium rating reflects the proactive role of OCTA in encouraging transit-oriented planning by local jurisdictions, as well as the varied (both good and poor) densities and transit-supportive conditions found throughout the corridor.

Existing Conditions:  The proposed project would serve Santa Ana, Costa Mesa, and John Wayne Airport in Irvine.  In downtown Santa Ana, land uses along the proposed corridor are currently being redeveloped with transit-supportive densities and a pedestrian-friendly streetscape environment.  Between downtown Santa Ana and Costa Mesa, land uses consist of strip commercial development surrounded by primarily single-family neighborhoods, with some multi-family development.  In Costa Mesa, development is a mix of mid-rise office, shopping plaza, and multi-family residential.  As of 2000, a total of 81,200 jobs were located within ½ mile of proposed stations.  The residential density of the station areas is fairly high, averaging 12,000 persons per square mile.  Pedestrian accessibility is good in downtown Santa Ana; other areas of the corridor have pedestrian access throughout, but for the most part cannot be characterized as “pedestrian-friendly.”  Some good examples of existing transit-supportive design are located in downtown Santa Ana, where mixed-use redevelopment and pedestrian-oriented design improvements have recently been completed.

Future Plans, Policies and Performance:  OCTA has executed cooperative agreements with all jurisdictions in the corridor to conduct station area planning.  Santa Ana and Costa Mesa are revising specific plans covering portions of the corridor to reflect the CenterLine project.   OCTA has also developed tools to assist in station area planning efforts, including transit-supportive development guidelines, a joint development strategy, station area land use profiles, station area parking guidelines, and an implementation plan.  OCTA has conducted public education and outreach on transit-oriented land use planning and is investigating joint development opportunities.  The communities along the corridor have relatively dense residential zoning (15 to 30 units per acre and higher) in place in most station areas.  Allowable commercial densities are relatively high in the Irvine employment center and portions of Santa Ana.

#### Local Financial Commitment

Rating:  Medium-High

The Medium-High local financial commitment rating was determined by the sound financial condition of OCTA, the stability of the dedicated revenue sources, and the commitment of all of the local funding for the project.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 50%

Rating:  Medium

OCTA proposes to use Section 5309 New Starts funds to cover 50 percent of project costs.   The financial plan also includes FHWA flexible funding, State Transportation Improvement Program funds, other State funds, and local funds from Measure M, a county transportation sales tax.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts Flexible Funding | $482.8 $16.8 | 50.0 % 1.7 % |
| State: STIP Proposition 116 Local: Measure M | $199.0 $120.0 $147.1 | 20.6 % 12.4 % 15.2 % |
| Total: | $965.7 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium-High

The CenterLine LRT project has received a Medium-High capital plan rating because 100 percent of proposed local funding for the project is committed from existing sources.

Agency Capital Financial Condition: OCTA is in sound financial condition.  The agency has sufficient capital resources from a ½ percent sales tax (Measure M) to finance a wide range of capital improvements.   OCTA carries a very high bond rating:  Aa2/AA+/AA by Moody’s, Standard and Poor’s, and Fitch, respectively.  In addition, OCTA has lowered the average age of its bus fleet from 6.5 to 5.2 years within the last year.

### Capital Cost Estimate and Contingencies: OCTA has incorporated cost contingencies into its financial plan.  The contingencies appear adequate to cover potential cost overruns for design and construction, rights-of-way, and vehicle cost.  An additional project reserve of 10 percent exists and is applied to the total costs including contingencies.  OCTA has debt capacity to cover a 30 percent funding shortfall and cost increases in the project.

Existing and Committed Funding: All non-Section 5309 New Starts capital funds are committed. The OCTA Board of Directors has committed $147 million in Measure M funds and sufficient CMAQ and State Transit Improvement Program (STIP) funding to finance the non-Section 5309 New Starts share of capital costs.

New and Proposed Funding Sources: All funds for the proposed non-Section 5309 share of project costs come from existing sources.

# Stability and Reliability of Operating Finance Plan

## Rating:  Medium-High

The Medium-High operating plan rating reflects the existing dedicated revenue stream for operating the CenterLine project.

Agency Operating Financial Condition: OCTA is in sound operating condition.   Measure M and other existing revenues provide the agency with sufficient resources to operate its existing bus system. OCTA has not experienced any operating shortfalls in its existence, demonstrating a net surplus of $3.8 million in 2003 and a cash balance to cover 35 percent of annual operating expenses.

Operating Cost Estimates and Contingencies: Annual operating and maintenance costs are estimated at $21 million.  These estimates appear reasonable given the proposed size of the LRT system.

Existing and Committed Funding:  OCTA proposes that operation of the completed CenterLine project would be funded from Measure M, CMAQ, and farebox revenues for the first three years of operation.   All funding for operating and maintenance is existing and committed. Local resources are expected to yield sufficient funds to operate the completed 8.5-mile system through 2011 when the Measure M sales tax is scheduled to end.  If the Measure M initiative is not renewed, the project would experience a declining but still positive operating cash balance from 2012 through 2025.

New and Proposed Funding Sources: No new sources of funding are proposed.