I would like to give all of you a post-initial rollout report on RetireEZ.

Overview

As you know, the Retirement Systems Modernization (RSM) Program, now known as RetireEZ, is OPM’s landmark program that is modernizing the business processes and supporting technology used to administer the Federal government’s retirement plans.  These plans provide retirement benefits to employees in all three branches of government and the U.S. Postal Service.  As administrator of these plans, OPM is responsible for 2.5 million retirees and beneficiaries, approximately 3 million active Federal employees and tens of thousands of former Federal employees who will initiate annuity payments in the future.

Prior to RetireEZ, retirees from Federal service could anticipate a period of interim reduced annuity payments upon commencement of their retirement.  In spite of our best efforts, the decades old paper based administrative process responsible for this poor customer service was doomed to deteriorate with the onset of the pending retirement wave.  Under RetireEZ, this practice is ending.

The implementation of RetireEZ is a complex endeavor.  It requires the modernization of HR business processes to leverage innovative technology solutions across numerous divisions in OPM, other Federal agencies, and private sector vendors.  This program is permanently transforming a process that impacts the entire Federal government.

Go Live

On February 25, 2008, OPM, as planned, successfully began the rollout of RetireEZ.  Approximately 26,000 employees in agencies serviced by the General Services Administration’s (GSA) payroll processing center are now covered under the new system.  Among these Wave 1 agencies are OPM, GSA, the National Archives and Records Administration, and the Railroad Retirement Board.  Subsequent rollouts will cover the remainder of the Executive Branch, the U.S. Postal Service and the Legislative and Judicial Branches.

The functionality included in this initial delivery included many of the frequently applicable calculations used to determine retirement annuities.  A new tool, Your Benefit Resource, or YBR, was made available to benefit officers in Wave 1 agencies to assist employees in modeling benefits in anticipation of retirement.

Performance under RetireEZ

RetireEZ is now processing Wave 1 agency retirements under the new Defined Benefits Technology Solution (DBTS) incorporated in RetireEZ that have occurred subsequent to the initial rollout.  Daily activity is tracked and monitored for progress.  As a safeguard, all retirements continue to be calculated under a legacy process, which itself uses newly automated data files created as part of the modernization process.  Using this approach, we are “fine tuning” the system where required.

I am pleased to report that the majority of cases that processed to date under RetireEZ matched the legacy calculation.  In all cases, including those involving functionality that is under development, OPM paid full retirement benefits at the payment commencement date. No longer are retirees under the new system receiving interim payments and waiting for months until their actual payment amounts are calculated.  This success is directly attributable to the transformation of millions of paper records to automated data that underlies the modernization.  All Wave 1 new retirees are getting better service because of RetireEZ.

Benefit Officer Training

As noted above, agency benefit officers are playing an important role in the rollout of RetireEZ.  In carrying out their responsibility to counsel and assist retirement eligible employees in preparing for this important event, benefit officers now have the powerful new tool YBR.  Prior to the February launch, OPM held two interactive training sessions for benefit officers on the use of YBR. Twenty seven agency benefit officers attended these sessions and were provided daily dedicated subject matter expert phone support throughout the rollout.

OPM has also created an instructional video to supplement the training sessions.  By accessing http://www.retireez.gov/images/videos/RSM.html on the OPM website, both current and new benefit officers can refresh their knowledge of YBR whenever and wherever they want to do so.  This video will also be used by employees when the YBR tool is made available through direct employee access in subsequent releases. OPM will continue to provide the eLearning and instructor-led training sessions throughout the entire rollout period.

Rollout – Next Steps

OPM is building on this successful beginning for RetireEZ.  We have identified 150 distinct calculations that will ultimately be handled in the system.  Approximately two thirds of these functions are applicable to Wave 1, although many are infrequently encountered.  Using this priority basis as a guide, we will periodically migrate remaining functionality into the DBTS system and YBR when fully tested.

We will also provide direct YBR access to employees, first in Wave 1 on a selected basis.  Access will be determined largely by proximity to retirement eligibility.

Of course, work continues in support of adding agencies in Wave 2 and beyond, as well as the continued automation and cleansing of employee records.

Cost Estimate

The planning, acquisition and implementation cost for RetireEZ is expected to be approximately $106 million.  As with any administrative system, there are annual operating and maintenance costs.  An additional $254 million will be spent through 2016 for operations and maintenance costs.

GAO Recommendations

While the success of the new system is certain, no modernization project of this size or scope is without challenges.  The Government Accountability Office has completed an assessment of RetireEZ and has provided us with several recommendations which we will be addressing as part of our continued implementation efforts. Consistent with the GAO report, OPM continues to work to:

        improve our approach to testing and defect management, data quality and processes for corrections to data,

        improve our planning with respect to care of the current annuitant population in the new environment,

        inform future cost estimation processes with additional rigor and analyses, and

        ensure the performance measurement baseline reflects a high confidence basis for all work required to achieve program objectives.

As RetireEZ continues to roll out and we populate the system with data from different sources and in different formats, we expect to encounter additional challenges.  Each will be identified, acted upon and brought to resolution.

Summary

RetireEZ is already improving service for Federal employees and its benefits will expand to future retirees as the rollout continues.  That is the ultimate measure of success.

Linda M. Springer

Director