# Project Evaluation and Rating Process

Section 5309(e) requires FTA to evaluate each proposed New Starts project according to a set of criteria for project justification and local financial commitment.  As proposed projects proceed through the stages of the planning and project development process, they are evaluated against the full range of statutory criteria.  Based on the results of this evaluation and consistent with Section 5309(e)(6), summary ratings of “Highly Recommended,” “Recommended,” or “Not Recommended” are assigned to each proposed project.  The results of these evaluations are used as the basis for decisions regarding approval for entry into preliminary engineering and final design, execution of an FFGA, and annual funding recommendations to Congress.  FTA relies on a multiple-measure approach to assign these ratings, which are updated throughout the preliminary engineering and final design processes as information concerning costs, benefits, and impacts is refined.  The data used to evaluate and rate proposed projects are developed during the project development process, and are collected annually for the production of this report, as well as when individual project sponsors request approval to enter preliminary engineering or final design, and to receive an FFGA.  The New Starts project evaluation criteria are in addition to the general grant eligibility requirements that apply to all FTA programs.

## The Criteria

The criteria under which proposed New Starts projects must be evaluated are established by statute in Section 5309(e), and are included under 49 CFR Part 611.  The Secretary of Transportation may approve a grant or loan under the Section 5309 New Starts program only for projects that are:

Based on the results of alternatives analysis and preliminary engineering;

Justified based on a comprehensive review of mobility improvements, environmental benefits, cost effectiveness, and operating efficiencies; and

Supported by an acceptable degree of local financial commitment, including evidence of stable and dependable financing sources to construct, maintain, and operate the system or extension.

### Project Justification

As required by 49 CFR Part 611, project justification is evaluated based on the following criteria:

Mobility improvements

Environmental benefits

Cost effectiveness

Operating efficiencies

Transit-supportive existing land use, policies and future patterns

Other factors

The first four criteria above are taken directly from statute.  Although land use factors are not specifically included among the project justification criteria established by Section 5309(e)(1)(B), they are referenced repeatedly among the “considerations” that Section 5309(e)(3) directs FTA to take into account when evaluating project justification.  Because of this emphasis, found in both the Transportation Equity Act for the 21st Century (TEA-21) and the earlier Intermodal Surface Transportation Efficiency Act of 1991 (ISTEA), FTA has established criteria for evaluating the extent to which existing land use, policies and future patterns are transit-supportive.  Consistent with Section 5309(e)(3)(H), FTA also considers a variety of other factors when evaluating project justification, to account for project benefits not covered by the five criteria explicit in the law.

FTA uses the following measures for each of the project justification criteria.

##### Table 1 – Project Justification Criteria

| Criterion | Measure(s) |
| --- | --- |
| Mobility Improvements | Normalized Travel Time Savings (Transportation System User Benefits per Project Passenger Mile) Low-Income Households Served Employment Near Stations |
| Environmental Benefits | Change in Regional Pollutant Emissions Change in Regional Energy Consumption EPA Air Quality Designation |
| Operating Efficiencies | System Operating Cost per Passenger Mile |
| Cost Effectiveness | Incremental Cost per Hour of Transportation System User Benefit |
| Transit Supportive Land Use and Future Patterns | Existing Land Use Transit Supportive Plans and Policies Performance and Impacts of Policies |
| Other Factors | Number of optional factors, including economic impact of the project. |

Significant among the project justification measures is the transportation system user benefits measure, which is used in the calculation of both project cost effectiveness and mobility improvements.  Transportation system user benefits are intended to capture the broad set of benefits to transit riders – including reductions in walk times, wait times, ride times, and number of transfers – in terms of perceived savings in travel time.  User benefits are best described as “travel time benefits,” and are referred to as such throughout this report.  The cost per hour of transportation system user benefits is a preferable measure for cost effectiveness (as compared to the former measure of cost per new rider), as it (1) captures the benefits which accrue to all transit system users (including existing transit riders); (2) better reflects the underlying reason for ridership increases – improvements in travel time; (3) incorporates and considers the nature of the service being provided by the candidate project (for example, the measure distinguishes the benefits of long vs. short trips); and (4) does not penalize those agencies which are already providing a high level of transit service in a corridor for which a major capital investment is proposed.

### Local Financial Commitment

Section 5309(e)(1)(C) requires that proposed projects be supported by an acceptable degree of local financial commitment, including evidence of stable and dependable financing sources to construct, maintain and operate the system or extension.  The criteria for evaluation of the local financial commitment to a proposed project are:

The proposed share of total project costs from sources other than the New Starts section of Section 5309, including Federal formula and flexible funds, the local match required by Federal law, and any additional capital funding;

The stability and reliability of the proposed capital financing plan; and

The ability of the sponsoring agency to fund operation and maintenance of the entire transit system (including existing service) as planned, once the guideway project is built.

## The Evaluation

As noted above, FTA evaluates proposed New Starts projects against the full range of criteria for both project justification and local financial commitment, using a multiple-measure method.  Project evaluation is an ongoing process; as proposed New Starts projects proceed through the project development process, information concerning costs, benefits, and impacts is refined, and the ratings are updated to reflect new information.  The ratings reported in this document were used as part of the development of the President’s FY 2005 Budget, and, like all information contained in this report, are current for that purpose.

The rating process used in the FY 2005 evaluation process is the same as the process followed for the President’s FY 2004 Budget and is documented in Appendix E of FTA’s Reporting Instructions for the Section 5309 New Starts Criteria (June 2003).  To assign overall project ratings to each proposed New Starts project, FTA considers the individual ratings for each of the project justification and local financial commitment measures.  FTA combines this information into summary "finance" and "project justification" ratings for each candidate New Starts project.  For both project justification and finance, individual measures and summary ratings are designated as "High,” "Medium-High,” "Medium,” "Low-Medium,” or "Low."

For most of the project justification criteria, the proposed New Starts project is evaluated against a baseline alternative.  The baseline alternative is best described as a set of improvements to the transit system that are relatively low in cost and the “best that can be done” to improve transit service in the corridor without major capital investment for new infrastructure.  Use of a baseline alternative for comparison purposes results in a more realistic depiction of the benefits of a significant capital investment.  For purposes of project evaluation and rating, a project sponsor and FTA must agree on the definition of the baseline alternative for the proposed New Starts investment.

FTA assigns a weight of 50 percent each to the cost effectiveness and land use criteria in order to establish a summary project justification rating.  The table below presents the thresholds FTA uses for assigning a "High,” "Medium-High,” "Medium,” "Low-Medium,” or "Low" cost effectiveness rating for each project:

Table 2 - Cost Effectiveness Thresholds

| High | $9.99 (per hour of user benefits) and under |
| --- | --- |
| Medium-High | $10.00- $12.99 |
| Medium | $13.00-$19.99 |
| Low-Medium | $20.00-$24.99 |
| Low | $25.00 and over |

Table 3 summarizes the ratings applied to each of the factors considered in FTA’s evaluation of the transit supportive land use and future patterns criterion.  Note that as New Starts projects proceed through development, FTA expects that affected jurisdictions and authorities will make commensurate progress in the development and adoption of transit supportive land use plans and policies.

Table 3 Ratings Applied in Assessment of Land Use Criterion

| I. EXISTING LAND USE |
| --- |
| a. Existing Land Use |
| Phase of Project Development | Land Use Assessment Ratings |
| Preliminary Engineering and Final Design | HIGH | Current levels of population, employment, and other trip generators in station areas are sufficient to support a major transit investment. Most station areas are pedestrian-friendly and fully accessible. |
|  | MEDIUM | Current levels of population, employment, and other trip generators in station areas marginally support a major transit investment. Some station areas are pedestrian-friendly and accessible. Significant growth must be realized. |
|  | LOW | Current levels of population, employment, and other trip generators in station areas are inadequate to support a major transit investment. Station areas are not pedestrian-friendly. |
| Ratings based on assessment of the following: Existing corridor and station area development; Existing corridor and station area development character; Existing station area pedestrian facilities, including access for persons with disabilities; and Existing corridor and station area parking supply. |
| II. TRANSIT-SUPPORTIVE PLANS AND POLICIES |
| a. Growth Management |
| Phase of Project Development | Land Use Assessment Ratings |
| Preliminary Engineering and Final Design | HIGH | Adopted and enforceable growth management and land conservation policies are in place throughout the region. Existing and planned densities and market trends in the region and corridor are strongly compatible with transit. |
|  | MEDIUM | Significant progress has been made toward implementing growth management and land conservation policies. Strong policies may be adopted in some jurisdictions but not others, or only moderately enforceable policies (e.g., incentive-based) may be adopted region-wide. Existing and/or planned densities and market trends are moderately compatible with transit. |
|  | LOW | Limited consideration has been given to implementing growth management and land conservation policies; adopted policies may be weak and apply to only a limited area. Existing and/or planned densities and market trends are minimally or not supportive of transit. |
| Ratings based on assessment of the following: Concentration of development around established activity centers and regional transit; and Land conservation and management. |

TABLE 3 (Continued)

| II. TRANSIT-SUPPORTIVE PLANS AND POLICIES |
| --- |
| b. Transit-Supportive Corridor Policies |
| Final Design | HIGH | Conceptual plans for the corridor and station areas have been developed. Local jurisdictions have adopted or drafted revisions to comprehensive and/or small area plans in most or all station areas. Land use patterns proposed in conceptual plans and local and institutional plan revisions are strongly supportive of a major transit investment. |
|  | MEDIUM | Conceptual plans for the corridor and station areas have been developed. Local jurisdictions have initiated the process of revising comprehensive and/or small area plans. Land use patterns proposed in conceptual plans and local and institutional plan revisions are at least moderately supportive of a major transit investment. |
|  | LOW | Limited progress, to date, has been made toward developing station area conceptual plans or revising local comprehensive or small area plans. Existing station area land uses identified in local comprehensive plans are marginally or not transit-supportive. |
| Preliminary Engineering | HIGH | Conceptual plans for the corridor and station areas have been developed. Discussions have been undertaken with local jurisdictions about revising comprehensive plans. Land use patterns proposed in conceptual plans for station areas (or in existing comprehensive plans and institutional master plans throughout the corridor) are strongly supportive of a major transit investment. |
|  | MEDIUM | Conceptual plans for the corridor and station areas are being developed. Discussions have been undertaken with local jurisdictions about revising comprehensive plans. Land use patterns proposed in conceptual plans for station areas (or existing in local comprehensive plans and institutional master plans) are at least moderately supportive of a major transit investment. |
|  | LOW | Limited progress, to date, has been made toward developing station area conceptual plans or working with local jurisdictions to revise comprehensive plans. Existing station area land uses identified in local comprehensive plans are marginally or not transit-supportive. |
| Ratings based on assessment of the following: Plans and policies to increase corridor and station area development; Plans and policies to enhance transit-friendly character of corridor and station area development; Plans to improve pedestrian facilities, including facilities for persons with disabilities; and Parking policies. |

TABLE 3 (Continued)

| II. TRANSIT-SUPPORTIVE PLANS AND POLICIES |
| --- |
| c. Supportive Zoning Regulations Near Transit Stations |
| Final Design | HIGH | Local jurisdictions have adopted zoning changes that strongly support a major transit investment in most or all transit station areas. |
|  | MEDIUM | Local jurisdictions are in the process of adopting zoning changes that moderately or strongly support a major transit investment in most or all transit station areas. Alternatively: strongly transit-supportive zoning has been adopted in some station areas but not in others. |
|  | LOW | No more than initial efforts have begun to prepare station area plans and related zoning. Existing station area zoning is marginally or not transit-supportive. |
| Preliminary Engineering | HIGH | A conceptual planning process is underway to recommend zoning changes for station areas. Conceptual plans and policies for station areas are recommending transit-supportive densities and design characteristics. Local jurisdictions have committed to examining and changing zoning regulations where necessary. Alternatively, a “high” rating can be assigned if existing zoning in most or all transit station areas is already strongly transit-supportive. |
|  | MEDIUM | A conceptual planning process is underway to recommend zoning changes for station areas. Local jurisdictions are in the process of committing to examining and changing zoning regulations where necessary. Alternatively, a “medium” rating can be assigned if existing zoning in most or all transit station areas is already moderately transit-supportive. |
|  | LOW | Limited consideration has been given to preparing station area plans and related zoning. Existing station area zoning is marginally or not transit-supportive. |
| Ratings based on assessment of the following: Zoning ordinances that support increased development density in transit station areas; Zoning ordinances that enhance transit-oriented character of station area development and pedestrian access; and Zoning allowances for reduced parking and traffic mitigation. |

TABLE 3 (Continued)

| II. TRANSIT-SUPPORTIVE PLANS AND POLICIES |
| --- |
| d. Tools to Implement Land Use Policies |
| Final Design | HIGH | Transit agencies and/or regional agencies are working proactively with local jurisdictions, developers, and the public to promote transit-supportive land use planning and station area development. The transit agency has established a joint development program and identified development opportunities. Agencies have adopted effective regulatory and financial incentives to promote transit-oriented development. Public and private capital improvements are being programmed in the corridor and station areas which implement the local land use policies and which leverage the Federal investment in the proposed corridor. |
|  | MEDIUM | Transit agencies and/or regional agencies have conducted some outreach to promote transit-supportive land use planning and station area development. Regulatory and financial incentives to promote transit-oriented development are being developed, or have been adopted but are only moderately effective. Capital improvements are being identified that support station area land use plans and leverage the Federal investment in the proposed major transit corridor. |
|  | LOW | Limited effort has been made to reach out to jurisdictions, developers, or the public to promote transit-supportive land use planning; to identify regulatory and financial incentives to promote development; or to identify capital improvements. |
| Preliminary Engineering | HIGH | Transit agencies and/or regional agencies are working proactively with local jurisdictions, developers, and the public to promote transit-supportive land use planning and station area development. Local agencies are making recommendations for effective regulatory and financial incentives to promote transit-oriented development. Capital improvement programs are being developed that support station area land use plans and leverage the Federal investment in the proposed major transit corridor. |
|  | MEDIUM | Transit agencies and/or regional agencies have conducted some outreach to promote transit-supportive land use planning and station area development. Agencies are investigating regulatory and financial incentives to promote transit-oriented development. Capital improvements are being identified that support station area land use plans and leverage the Federal investment in the proposed major transit corridor. |
|  | LOW | Limited effort has been made to reach out to jurisdictions, developers, or the public to promote transit-supportive land use planning; to identify regulatory and financial incentives to promote development; or to identify capital improvements. |

TABLE 3 (Continued)

| II. TRANSIT-SUPPORTIVE PLANS AND POLICIES |
| --- |
| d. Tools to Implement Land Use Policies (Continued) |
| Ratings based on assessment of the following: Outreach to government agencies and the community in support of land use planning; Regulatory and financial incentives to promote transit-supportive development; and Efforts to engage the development community in station area planning and transit-supportive development. |
| III. PERFORMANCE AND IMPACTS OF LAND USE POLICIES |
| a. Performance of Land Use Policies |
| Final Design | HIGH | A significant number of development proposals are being received for transit-supportive housing and employment in station areas. Significant amounts of transit-supportive development have occurred in other, existing transit corridors and station areas in the region. |
|  | MEDIUM | Some development proposals are being received for transit-supportive housing and employment in station areas. Moderate amounts of transit-supportive development have occurred in other existing transit corridors and station areas in the region. |
|  | LOW | A limited number of proposals for transit-supportive housing and employment development in the corridor are being received. Other existing transit corridors and station areas in the region lack significant examples of transit-supportive housing and employment development. |
| Preliminary Engineering | HIGH | Transit-supportive housing and employment development is occurring in the corridor. Significant amounts of transit-supportive development have occurred in other, existing transit corridors and station areas in the region. |
|  | MEDIUM | Station locations have not been established with finality, and therefore, development would not be expected. Moderate amounts of transit-supportive housing and employment development have occurred in other, existing transit corridors and station areas in the region. |
|  | LOW | Other existing transit corridors and station areas in the region lack significant examples of transit-supportive housing and employment development. |
| Ratings based on assessment of the following: Demonstrated cases of development affected by transit-oriented policies; and Station area development proposals and status. |

TABLE 3 (Continued)

| III. PERFORMANCE AND IMPACTS OF LAND USE POLICIES |
| --- |
| b. Potential Impact of Transit Project on Regional Land Use |
| Preliminary Engineering and Final Design | HIGH | A significant amount of land in station areas is available for new development or redevelopment at transit-supportive densities. Local plans, policies, and development programs, as well as real estate market conditions, strongly support such development. |
|  | MEDIUM | A moderate amount of land in station areas is available for new development or redevelopment at transit-supportive densities. Local plans, policies, and development programs, as well as real estate market conditions, moderately support such development. |
|  | LOW | Only a modest amount of land in station areas is available for new development or redevelopment. Local plans, policies, and development programs, as well as real estate market conditions, provide marginal support for new development in station areas. |
| Ratings based on assessment of the following: Adaptability of station area land for development; and Corridor economic environment. |

In evaluating local financial commitment, the primary factors considered are the measures for the proposed local share of capital costs and the strength of the capital and operating financing plans.  The evaluations are based upon the certainty of the non-New Starts funding proposed in the project’s financial plans, the completeness of the financial plan, and the financial capacity of the project sponsor to undertake the major capital investment, and to operate and maintain the planned transit system over a 20-year period.  FTA designates the status of the funds proposed in each financial plan as existing, committed, budgeted, planned, uncertain or unspecified for the proposed major capital investment and ongoing operations and maintenance costs of the planned transit system.

FTA rates the capital and operating plan for each factor according to the standards defined in Tables 4 and 5, respectively, on the following pages.

TABLE 4

FINANCIAL RATINGS: CAPITAL FINANCING COMMITMENTS

|  | High | Medium-High | Medium | Low-Medium | Low |
| --- | --- | --- | --- | --- | --- |
| Current capital condition | - Average bus fleet age under 6 years. - Bond ratings (if any) of AAA (Fitch/S&P) or Aaa (Moody’s) or better | - Average bus fleet age under 6 years. - Bond ratings (if any) of A (Fitch/ S&P/Moody’s) or better | - Average bus fleet age under 8 years. - Bond ratings (if any) of BBB (Fitch/S&P) or Baa (Moody’s) or better | - Average bus fleet age under 12. - Bond ratings (if any) of BBB (Fitch/S&P) or Baa (Moody’s) or better | - Average bus fleet age 12 years or more. - Bond ratings below investment grade |
| Completeness | Capital plan includes: - 20-year cash flow - All assumptions are clearly explained - High level of detail, including historical information - Fleet Management Plan - Sensitivity analysis | Capital plan is complete, i.e. it includes: - 20-year cash flow - Key assumptions - Moderate level of detail - Fleet Management Plan - Sensitivity Analysis | Capital plan is complete, i.e. it includes: - 20-year cash flow - Key assumptions - Missing some explanatory details - Fleet Management Plan | Capital plan is partially complete, i.e. it includes: - 20-year cash flow - Missing other items of supporting documentation (i.e. fleet management plan, key assumptions) | Capital plan is incomplete. Missing some key components, including the 20-year cash flow. |
| Commitment of capital funds | For final design - 100% of Non-Section 5309 New Starts Funds are committed. For PE – Over 50% of Non-Section 5309 New Starts Funds are committed or budgeted. The remaining funds are planned. | For final design - Over 75% of Non-Section 5309 New Starts Funds are committed. The remaining funds are budgeted. For PE – Over 25% of Non-Section 5309 New Starts Funds are committed or budgeted. The remaining funds are planned. | For final design - Over 50% of Non-Section 5309 New Starts Funds are committed. The remaining funds are budgeted. For PE - No Non-Section 5309 New Starts Funds are committed or budgeted, but the sponsor has a reasonable plan to secure all needed funding. | For final design – Between 25% and 50% of Non-Section 5309 New Starts Funds are committed. The remaining funds are budgeted. For PE - No Non-Section 5309 New Starts funds are committed. The sponsor has no reasonable plan to secure the necessary funding. | For final design - Under 25% of Non-Section 5309 New Starts Funds are committed. Not all remaining funds are budgeted. For PE - The sponsor has not identified any reasonable funding sources for the Non-Section 5309 New Starts funding share. |
| Capital funding capacity | The applicant has access to funds via additional debt capacity, cash reserves, or other committed funds to cover cost increases or funding shortfalls equal to at least 50% of estimated project costs. | The applicant has available cash reserves, debt capacity, or additional funding commitments to cover cost increases or funding shortfalls equal to at least 25% of estimated project costs. | For final design - The applicant has available cash reserves, debt capacity, or additional committed funds to cover cost increases or funding shortfalls equal to at least 10% of estimated project costs. For PE - The applicant has a reasonable plan to cover cost increases or funding shortfalls equal to at least 25% of project costs. | The applicant has a reasonable plan to cover only minor (under 10%) cost increases or funding shortfalls. For PE –The applicant has a reasonable plan to cover cost increases or funding shortfalls equal to at least 10% of estimated project costs. | The applicant has no reasonable plan to cover cost increases or funding shortfalls. |
| Reasonable capital planning assumptions | Financial plan contains very conservative capital planning assumptions and cost estimates when compared with recent historical experience. | Financial plan contains conservative capital planning assumptions and cost estimates when compared with recent historical experience. | Financial plan contains capital planning assumptions and cost estimates that are in line with historical experience. | Financial plan contains optimistic capital planning assumptions and cost estimates. | Financial plan contains capital planning assumptions and cost estimates that are far more optimistic than recent history suggests. |

TABLE 5

FINANCIAL RATINGS: STABLE AND RELIABLE OPERATING REVENUE

|  | High | Medium-High | Medium | Low-Medium | Low |
| --- | --- | --- | --- | --- | --- |
| Current Operating Financial Condition | - Historical and actual positive cash flow. No cash flow shortfalls. - Current operating ratio exceeding 2.0 - No service cutbacks in recent years. | - Historical and actual balanced budgets. Any annual cash flow shortfalls paid from cash reserves or other committed sources. - Current operating ratio is at least 1.5 - No service cutbacks in recent years. | - Historical and actual balanced budgets. Any annual cash flow shortfalls paid from cash reserves or annual appropriations. - Current operating ratio is at least 1.2 - No service cutbacks or only minor service cutbacks in recent years | - Historical and actual cash flow show several years of revenue shortfalls. Any annual cash flow shortfalls paid from short term borrowing. - Current operating ratio is at least 1.0 - Major Service cutbacks in recent years | - Historical and actual cash flow show several years of revenue shortfalls, or historical information not provided. - Current operating ratio is less than 1.0 - Major Service cutbacks in recent years |
| Completeness | Operating plan includes: - More than 5 years of historical data - 20-year cash flow - Key assumptions identified - Extensive level of detail | Operating plan is complete, including: - More than 5 years of historical data - 20-year cash flow - Key assumptions identified - Moderate level of detail | Operating plan is complete, including: - - 20-year cash flow - 5 years of historical data - Key assumptions identified - Missing some explanatory detail | Operating plan is missing no key components, i.e.: - - 3 years or less of historical data - 20-year cash flow - Missing key assumptions | Operating plan is missing some key components, i.e.: - No cash flow - No historical data |
| Commitment of O&M Funds | For final design - 100% of the funds needed to operate and maintain the proposed transit project are committed. For PE – Over 75% of the funds needed to operate and maintain the proposed transit project are committed or budgeted. The remaining funds are planned. | For final design - Over 75% of the funds needed to operate and maintain the proposed transit project are committed. The remaining funds are budgeted. For PE - Over 50% of the funds needed to operate and maintain the proposed transit project are committed or budgeted. The remaining funds are planned. | For final design – Over 50% of the funds needed to operate and maintain the proposed transit system are committed. The remaining funds are budgeted. For PE – While no additional O&M funding has been committed, a reasonable plan to secure funding commitments has been presented. | For final design - Sponsor has identified reasonable potential funding sources, but has received less than 50% commitments to fund transit operations and maintenance. For PE - Sponsor does not have a reasonable plan to secure O&M funding. No unspecified sources. | For final design - Sponsor has not yet received any funding commitments to fund transit operations and maintenance and has not identified any reasonable plan for securing funding commitments. For PE - Sponsor has not identified any reasonable funding sources for the operation and maintenance of the proposed project. |
| O&M Funding Capacity | - Projected cash balances, reserve accounts, debt capacity or access to line of credit exceeding 50 percent of annual operating expenses. | - Projected cash balances, reserve accounts, debt capacity or access to line of credit exceeding 25 percent of annual operating expenses. | - Projected cash balances, reserve accounts, debt capacity or access to line of credit exceeding 12 percent of annual operating expenses. | - Projected cash balances, reserve accounts, debt capacity or access to line of credit are less than 8 percent of annual operating expenses. | - Projected cash balances are insufficient to maintain balanced budgets. |
| Operating Planning Assumptions | The assumptions supporting the operating and maintenance cost estimates and revenue forecasts are very conservative relative to historical experience. | The assumptions supporting the operating and maintenance cost estimates and revenue forecasts are conservative relative to historical experience. | The assumptions supporting the operating and maintenance cost estimates and revenue forecasts are consistent with historical experience. | The assumptions supporting the operating and maintenance cost estimates and revenue forecasts are optimistic relative to historical experience. | The assumptions supporting the operating and maintenance cost estimates and revenue forecasts are far more optimistic than historical experience suggests is reasonable. |

FTA also considers in its evaluation the percentage of capital costs to be met with non-Section 5309 New Starts funding.  This non-Section 5309 share is rated “High,” “Medium-High,” “Medium,” or “Low.”

The table below summarizes the ratings given for this factor:

New Starts Share (rounded)	Non-Section 5309 New Starts Share (rounded)	Share Rating

Less than 35 percent		Greater than 65 percent					High

Between 35 and 49 percent	Between 51 and 65 percent				Medium-High

Between 50 and 59 percent	Between 41 and 50 percent				Medium

60 percent or greater		40 percent or less					Low

FTA first weighs the proposed non-New Starts share as 20 percent of the summary financial rating; the strength and reliability of the capital plan counts as 50 percent of the rating; and the strength and reliability of the operating plan counts as 30 percent of the rating.  FTA may then adjust the rating according to a number of decision rules summarized in Appendix E of FTA’s Reporting Instructions for the Section 5309 New Starts Criteria.  FTA continues to encourage project sponsors to request a Federal New Starts funding share that is as low as possible.  The Conference Report that accompanied the FY 2002 Department of Transportation Appropriations Act instructs "FTA not to sign any new full funding grant agreements after September 30, 2002 that have a maximum Federal share of higher than 60 percent.”  Consequently, FTA has established a number of decision rules to ensure that all "Recommended" New Starts projects are consistent with a Congressional request regarding the New Starts share.  The result of these decision rules is that projects seeking a Federal New Starts share over 60 percent of total costs are given a "Low" rating for local financial commitment, regardless of the ratings received for the capital plan and operating plan.  This "Low" rating further results in a "Not Recommended" overall project rating.

The rating process also accounts for a proposed project’s stage of development.  Recognizing that it is not possible to achieve the same level of detail or degree of certainty for projects in the early stages of preliminary engineering as those nearing the end of final design and contemplating an FFGA, FTA applies different rating standards at different stages of project development.  Thus, a project in final design is expected to have all local funds committed and available to fund the project in order to achieve a “High” rating for its capital financing plan.  In contrast, a project in preliminary engineering could be rated “High” if all funds have been identified and committed, but some of those funds are not yet available to the project.  As projects move through the development process, FTA expects increasing certainty with regard to all project evaluation criteria, and the degree of difficulty in obtaining a “High” rating increases.

## The Ratings

FTA assigns summary project justification ratings of “High,” “Medium-High,” “Medium,” “Low-Medium,” or “Low” based on the ratings applied to cost effectiveness and land use.  The same rating scale is used for the three factors considered to evaluate local financial commitment.  The individual criterion ratings are then combined into overall finance and project justification ratings, which in turn are combined to produce summary ratings of “Highly Recommended,” “Recommended,” or “Not Recommended.”

For a proposed project to be rated as “Recommended,” it must be rated at least “Medium” for both finance and project justification.  To be “Highly Recommended,” a proposed project must be rated higher than “Medium” for both finance and justification.  Proposed projects not rated at least “Medium” in both finance and project justification receive an overall rating of “Not Recommended.”

If a proposed project is rated as “Not Recommended,” FTA indicates the area or areas that must be improved in order to improve the rating:  “J” for justification of the project, “O” for the operating funding plan, or “C” for the capital funding plan.  Thus, if a proposed project that is found in need of improvement to its capital plan, it would be rated “Not Recommended (C).”  A project requiring attention in all three areas would be rated “Not Recommended (JOC).”  This provides project sponsors, local, State, and Federal decision-makers, and the public at large with a simple means to identify the basis for the rating.

These ratings are used both to approve entry into preliminary engineering and final design, as required under Section 5309(e)(6), and to recommend proposed projects for Federal funding commitments.  A proposed project must receive a rating of at least “Recommended” in order to be approved for any of these purposes.

It is important to note that a rating of “Recommended” does not translate directly into a funding recommendation in any given fiscal year.  Rather, the overall project ratings are intended to reflect overall project merit at a given point in time.  Proposed projects that are rated “Recommended” or “Highly Recommended,” will be eligible for multiyear funding recommendations in the President's proposed budget only if other project readiness requirements have been met and sufficient funds are available.

## FY 2005 Annual Report Ratings

The results of the project evaluation process are reported in Table 6.  Ratings are established only for proposed projects that are in preliminary engineering and final design; projects undergoing alternatives analysis typically have not developed sufficient information for meaningful evaluation, since local decisions regarding the preferred alternative and scope of the project are still pending.  Projects for which FFGAs have already been issued are not listed because the decision to award an FFGA represents FTA’s final determination on project justification and local financial commitment.

As in previous reports, FTA has identified several projects as “Not Rated.”   A “Not Rated” status generally indicates that FTA has serious concerns about the information submitted for mobility improvements and cost effectiveness because the underlying assumptions used by the project sponsor may have produced an inaccurate representation of the benefits of the project.  Experience has shown that the principal source of problems has been utilizing inconsistent assumptions in defining the baseline alternative and the proposed New Starts project.  These inconsistencies have made it impossible to isolate the impacts of the proposed project in terms of ridership, transportation benefits, operating and maintenance costs, capital costs, and cost-effectiveness.  FTA will continue to work with project sponsors to validate assumptions, information, and projections.  A rating for these projects will be made available to Congress and other interested parties when the issues are resolved.

In addition, in a few cases, project information has not yet been submitted by the project sponsor for FTA evaluation.  These projects are also “Not Rated,” and their ratings will be made available to Congress and other interested parties when information is submitted and the project evaluation is complete.

Appendix A provides a more detailed profile for each project for which an FFGA has been issued or a Federal funding commitment is pending, as well as for projects in final design and preliminary engineering.  Profiles for projects with FFGAs include a description, status, list of funding sources and map.  Profiles for all non-exempt projects in final design and preliminary engineering include a description of the project’s anticipated benefits, its status, a list of proposed funding sources, a project map, and a presentation of the project evaluation criteria and ratings.  Each profile also includes a summary description that highlights the overall project ratings and presents key descriptive, cost, and ridership data for the proposed New Starts project.  Appendix B provides a brief description and status for other planning studies and projects that have not yet entered preliminary engineering, or which have been reported in last year’s New Starts report but have subsequently received all of their proposed New Starts funding.

As noted earlier, project evaluation is an ongoing process.  The ratings contained in this report are based on project information available through November 2003.  As proposed New Starts proceed through the project development process, the estimates of costs, benefits, and impacts are refined.  The FTA ratings and recommendations are updated annually for purposes of this report, as well as at the time a request is made to enter into preliminary engineering, final design, or an FFGA.  The Annual Report on New Starts provides a snapshot of each project in development.  In addition to providing information to Congress, it serves as guidance to project sponsors, so that improvements can be made.  Since projects can be expected to continue to change as they progress through the development process, the ratings for projects that are not yet recommended for FFGAs should not be construed as a statement about the ultimate merits of the project, but rather, an assessment of the project’s current strengths and weaknesses.  It should be stressed, however, that the ratings reported in this document are final for purposes of the President’s Fiscal Year 2005 Budget.  Updated project information and ratings will be reviewed as part of the budget development process for the next fiscal year.

## Exemptions

Under Section 5309(e)(8)(A), proposed projects for which less than $25 million in Section 5309 Federal New Starts funding is sought are exempt from the project evaluation and rating process described above.  Where the sponsoring agency believes that a proposed project meets this requirement, submission of project justification and financial commitment information to FTA is not required.  However, exempt projects must still meet all planning, environmental, project management, and other requirements that demonstrate their readiness to advance into preliminary engineering and final design.   FTA encourages sponsors of exempt projects to develop justification and financial information.  Such information can be used to demonstrate project merit.