Dulles Corridor Metrorail Project – Extension to Wiehle Avenue

Northern Virginia

(November 2006)

The Virginia Department of Rail and Public Transportation (DRPT) in cooperation with the Washington Metropolitan Area Transit Authority (WMATA) is proposing to construct an 11.6-mile extension of the region’s Metrorail system from west of the existing East Falls Church Metrorail station through the large Tysons Corner employment and retail center to Wiehle Avenue in the Reston area of Fairfax County.  The project will be operated as a separate Metrorail line under a new service configuration that terminates in Washington DC at the existing Stadium Armory Metrorail station.  The proposed project scope includes construction of five new stations, a major park-and-ride lot at Wiehle Avenue, and expanded storage capacity at WMATA’s West Falls Church rail yard.  The project also includes the purchase of 64 heavy rail vehicles.  The extension would be operated by WMATA, with trains operating at seven minute peak frequencies from the Wiehle Avenue station through East Falls Church, continuing along the existing Metrorail Orange Line track east through Arlington County, downtown Washington DC, Capitol Hill, and terminating at Stadium Armory.  The 11.6-mile extension is the first phase of a proposed 23.1-mile extension of Metrorail west to Dulles International Airport and Loudoun County.

The Tysons Corner area contains over 25 million square feet of office space and 110,000 employees.  Redevelopment and expansion of the major retail and office development is underway.  The Reston area also contains significant mixed-use development, with a substantial employment base and large residential population, many of whom commute to employment sites in Washington D.C.  The primary transportation arteries that serve this rapidly growing area are Routes 267 (the Dulles Toll Road) and 7, both of which experience significant congestion during peak hours.  The proposed Metrorail extension would expand transportation capacity to and from Reston and the Tysons Corner regional activity centers, (including reverse commute trips) while providing a direct rail link for commuters from northwest Fairfax and Loudoun Counties to employment opportunities in Tysons Corner, the Rosslyn - Ballston corridor, downtown Washington DC, and other locations adjacent to stations along the 106-mile Metrorail system.

| Summary Description |
| --- |
| Proposed Project: | Heavy Rail |
|  | 11.6 Miles 5 Stations |
| Total Capital Cost ($YOE): | $2,065.00 Million (includes $50.00 million in finance costs) |
| Section 5309 New Starts Share ($YOE): | $900.00 Million (43.6%) |
| Annual Forecast Year Operating Cost: | $83.58 Million |
| Ridership Forecast (2030): | 85,700 Average Weekday Boardings |
|  | 18,400 Daily New Riders |
| Opening Year Ridership Forecast (2012): | 69,600 Average Weekday Boardings |
| FY 2008 Local Financial Commitment Rating: | Medium |
| FY 2008 Project Justification Rating: | Medium |
| FY 2008 Overall Project Rating: | Medium |

The project’s final cost estimate is dependent upon negotiations between DRPT and Dulles Transit Partners (DTP), the design-build consortium which is preparing the final cost estimate and would construct the project.  These negotiations may result in changes to the project’s cost, financial plan, and project rating.

Project Development History and Current Status

Following years of study, a phased bus/rail system in the Dulles corridor was adopted into the region’s long range plan in October 1999.  In March 2000, FTA approved initiation of preliminary engineering (PE) for the Dulles Corridor Bus Rapid Transit Project.  Upon completion of a Draft Environmental Impact Statement (EIS) in November 2002, a 23.1-mile Metrorail extension to Route 772 in Loudoun County replaced BRT as the locally preferred alternative (LPA).   Due to funding concerns, DRPT and WMATA identified a project terminating at Wiehle Avenue as the first phase of implementation of the LPA.  FTA approved a Supplemental Draft EIS in October 2003 reflecting this termini.  FTA approved DRPT’s request to initiate PE for the Extension to Wiehle Avenue project in June 2004.  DRPT received a Record of Decision on the Final EIS for both this project and the full LPA in April 2005.

In March 2006, the Commonwealth of Virginia accepted the Metropolitan Washington Airports Authority’s (MWAA) proposal to assume control of the Dulles Toll Road and responsibility for construction of the project.   Such authority is intended to enable MWAA to accelerate implementation of not only the Metrorail Extension to Wiehle Avenue but the full LPA, using toll road revenues.  In mid-2006, project development activities were put on hold while the Commonwealth considered implementation of a large-bore tunnel for a 4.5-mile segment of the project through Tysons Corner.  In September 2006, the Commonwealth decided to retain the original project configuration.  DRPT has re-initiated further design work and completed an environmental assessment in November 2006 to accommodate other minor scope changes.   The process for transferring the control of the project to MWAA is underway, and DTP’s cost estimate for the project expected in early 2007.  Final design approval is anticipated in Spring 2007.

Significant Changes Since FY 2007 Evaluation (November 2005)

The capital cost of the project has increased by $224 million, as a result of greater detail obtained during preliminary engineering, the addition of finance costs, and the refinement of real estate and utility requirements.  The Washington Metropolitan Council of Governments adopted a new regional land use forecast that assumes higher-density future land use in the Tyson’s Corner area, and the project’s updated travel forecasts reflect this increased density.

Project Justification Rating: Medium

The project is rated Medium for project justification based on a Medium-Low rating for cost effectiveness and a Medium rating for transit-supportive land use.

Cost Effectiveness Rating: Medium-Low

The Medium-Low cost effectiveness rating reflects the level of travel-time benefits (19,700 hours each weekday) relative to the project’s annualized costs.

| Cost Effectiveness |
| --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $24.96* $26.80 |

* Indicates that measure is a component of Cost Effectiveness rating.

Over 50 percent of project travel-time benefits result from additional off-peak rail service provided between the East Falls Church and Stadium Armory Metrorail stations.  Substantial travel-time benefits are also attributable to trips originating in Reston destined for downtown Washington DC and other destinations adjacent to the regional Metrorail system, as well as reverse commute trips to Tysons Corner.

The project’s current level of cost contingency is considered low, as is the assumed inflation rate and estimate of finance costs.  Under the project’s current design-build approach, the capital cost estimate for the project will be finalized prior to its advancement into final design.

Transit-Supportive Land Use Rating: Medium

The Medium land use rating reflects the Medium-High ratings assigned to transit-supportive land use plans and policies and the performance of those plans and policies, and the Medium-Low rating assigned to existing land use.

Existing Land Use: Medium-Low

- Land use around proposed stations is highly oriented toward large office and retail developments designed for automobile commuting.  Just under 76,000 jobs are located within ½ mile of the proposed stations and approximately 12,500 residents live within ½ mile of the stations.

- The project provides direct rail access to the region’s central business district, which contains over 670,000 jobs.

- Existing developments within Tysons Corner generally feature large setbacks with minimal walkways.  Sidewalks are provided at about 60 percent of approaches to intersections, and all stations are located on major auto routes.

- Daily parking rates have gradually been instituted in the core of Tysons Corner, but remain rare and run only as high as $5 a day, while parking in Reston is typically free.  Parking in the Washington, DC CBD costs up to $15 per day.

Transit-Supportive Plans and Policies: Medium-High

- Tysons Corner is an attractive area for commercial development, and is expecting up to 40 percent increases in development over the next 25 years.  Fairfax County has established a special tax district to support the rail system, and is permitting higher development densities in areas surrounding proposed stations.  Higher density development allowed in rail station areas is considered an incentive for transit-oriented development on the few remaining vacant parcels and for redevelopment of some of the existing low-density strip malls in the corridor.

- Fairfax County has begun the planning process needed to make the area more transit-supportive.  Both regional and local plans focus high-density development in Tysons Corner and, specifically, adjacent to the proposed rail stations.

- Fairfax County uses the proffer system and bonus/incentive zoning to control and direct development.  Additional densities of floor area ratios (FAR) of 1.0 – 2.5 are allowed within 1000 feet of station platforms compared to allowed FARs of 0.6 – 1.0 beyond 1,600 feet of proposed stations.

- Policies also support more mixed-use and residential development with a 3:1 density bonus for developments with at least one third residential use.  Parking reductions are also offered to development adjacent to transit.

- Adopted urban design guidelines require new developments to be designed with a pedestrian-friendly layout and to provide streetscape amenities.  They include provisions to minimize building setbacks and parking in front of buildings, to develop and enlarge a pedestrian network of sidewalks and plazas, and to provide pedestrian lighting and street furniture.  Enforcement of requirements for transit-supportive layouts and improvements to pedestrian infrastructure by developers will be key to attaining high rates of transit use in the corridor.

Performance and Impacts of Policies: Medium-High

- Several aging office buildings near the proposed Tysons East station have been demolished, and construction is underway for office/mixed use around the proposed station site.  The developer will provide improved access to the station site and is orienting the development layout towards the station.

- Areas adjacent to Metrorail stations throughout WMATA’s system have experienced dense, mixed-use development, including the Rosslyn-Ballston corridor, Crystal City, Bethesda, and Silver Spring.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium-Low |
| --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2030) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 75,900 119,000 200 (4%) 15,200* 50* New Start vs. Baseline 1.88* |
| Environmental Benefits Rating: High |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status Carbon Monoxide (CO) Particulate Matter (PM2.5) 8-Hour Ozone (O3) Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline 265 41 20 13 19,500 EPA Designation Maintenance Area* Non-Attainment Area* Moderate Non-Attainment Area* 193,500 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline 0.196* | New Start $0.198* |

* Indicates that measure is a component of rating for each criterion.

N/A indicates information was not available for this entry.

# Local Financial Commitment Rating: Medium

The Medium local financial commitment rating is based on the Medium rating for the capital finance plan and the Medium-High ratings for the New Starts share of project costs and the operating finance plan.

Section 5309 New Starts Share of Total Project Costs: 44%

Rating: Medium-High

DRPT is requesting an approximately 44 percent New Starts share of total project costs, which results in a Medium-High rating for this measure.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts TIFIA Direct Loan Revenues | $900.00 $145.00 | 43.6% 7.0% |
| State: Virginia Transportation Act 2000 Dulles Toll Road Revenues | $51.70 $386.03 | 2.5% 18.7% |
| Local: Fairfax County Transportation Improvement District Fairfax County General Fund Revenues or Tax Proceeds | $400.00 $182.73 | 19.4% 8.8% |
| Total: | $2,065.00 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from the total as listed due to rounding.

# Capital Finance Plan Rating: Medium

The capital finance plan is rated Medium, based upon the average of the ratings assigned to each of the subfactors listed below. The commitment of capital funds is rated High; the completeness subfactor is rated Medium-High, the capital cost estimate and planning assumptions subfactor is rated Medium-Low; and the remaining subfactors are rated Medium.

#### Agency Capital Condition: Medium

- The average age of WMATA’s bus fleet is 8.7 years, which is significantly older than the industry average.

- The Commonwealth of Virginia’s excellent bond ratings are as follows: Moody’s Investors Service AAA.

#### Completeness of Capital Plan: Medium-High

- The capital plan was complete and included a 20-year cash flow statement, more than five years of historical data, identification of key assumptions, a moderate level of detail, a sensitivity analysis, and a long-term forecast of capital costs and funding for the WMATA system.

#### Commitment of Capital Funds: High

- Over 70 percent of non-New Starts funding is committed or budgeted.  Sources of funds include a property tax levied in a Transportation Improvement District (TID) that encompasses the corridor served by the project, toll revenue from the Dulles Toll Road, general fund revenues from Fairfax County, and the Commonwealth’s Transportation Act of 2000.

#### Capital Funding Capacity: Medium

- The project’s financial plan shows projected cash balances, reserve accounts, and/or access to credit through the Commonwealth of Virginia that would allow DRPT to cover cost increases or funding shortfalls of about one-third of project costs.  However, because this reflects the Commonwealth’s entire net debt capacity, it is not reasonable to expect it would all be available to the project.  Nonetheless, there is sufficient capacity to warrant a Medium rating.

#### Capital Cost Estimate and Planning Assumptions: Medium-Low

### Capital cost contingencies are low for a project at this stage of development.

### The financial plan shows WMATA’s infrastructure renewal needs being met over the long-term, but relies on a tripling of annual local capital funds.

#### Operating Finance Plan Rating: Medium-High

WMATA will operate the project.  The operating finance plan is rated Medium-High, based upon the average of the ratings of the five subfactors listed below. The operating condition and commitment of operating funds subfactors are rated High; the remaining subfactors are rated Medium.

#### Agency Operating Condition: High

- WMATA’s current ratio of assets to liabilities as reported in the 2004 audited financial statement is 2.3.

- WMATA is in very good operating financial condition. In the past five years there have been no cash flow shortages in the operating plan, while service has expanded.

#### Completeness of Operating Plan: Medium

- The operating plan was reasonably complete and included a 20-year cash flow projection, limited historical data, and a moderate level of detail.  Operating subsidies that are forecast to be paid by each WMATA pact jurisdiction are not separately identified in the financial plan.

#### Commitment of Operating Funds: High

- All operating funding is considered committed. This reflects a requirement of the WMATA compact that each jurisdiction pay a share of operating costs based on an explicit formula.

#### Operating Funding Capacity: Medium

- The project’s financial plan does not show projected cash balances, reserve accounts, and/or access to credit. Because the operating plan is fiscally balanced (i.e., no operating surpluses or shortfalls), the agency’s current working capital would not be diminished and would be sufficient to fund 50 percent of operating cost.

#### Operating Cost Estimates and Planning Assumptions: Medium

- Although the forecasts of operating and maintenance costs and passenger revenues are slightly conservative, they are offset by greater-than-historical growth in the operating subsidy to be provided by local jurisdictions.

Map