Broomsedge Burn

Hawai`i Volcanoes National Park

Burned Area Emergency Rehabiltation Final Accomplishment Report

National Park Service

December 15, 2004

Prepared by:

Rhonda Loh, Botanist, Hawaii Volcanoes National Park

Alison Ainsworth, David Benitez, Sierra Mcdaniel,

Matthew Schultz, Kimberly Smith, Tim Tunison, Maya Vaidya

Community volunteers broadcasting native seeds in the Broomsedge Burn, Fall 2000 (photo by Loh)

Executive Summary

The Broomedge Fire, started June 30, 2000, burned 1008 acres of native plant communities (3,800-4,100 ft elevation) in Hawaii Volcanoes National Park.  The communities affected were seasonally dry `ohi`a woodland (923 ac) and mesic koa forest (85 ac).  Fire is expected to dramatically reduce fire-sensitive native vegetation and stimulate fire-adapted alien grasses, thereby increasing fire potential in the burn area. Two strategies were used to revegetate burned communities.  The strategy in former seasonally dry `ohi`a (Metrosideros polymorpha) woodlands (923 ac) was to establish a community of fire-tolerant native species that could co-exist with alien grasses and wildfire.  The strategy in fire damaged mesic koa (Acacia koa) forest (85 ac) was to increase fire resistance in specific sites by rebuilding the structure of the native understory thereby reducing the risk of wildfire spreading into high priority areas.  This same strategy, to increase fire resistance by establishing a thick understory beneath a strip of koa forest, was used to reduce the likelihood of fire carrying between the Park and private landowners in the nearby Volcano Golf Course Subdivision. Restoration efforts began one week after the fire and continued to 07/08/03.  Approximately three thousand worker days, including 1,239 volunteer days, were spent completing the project.  Thirty native plant species were established in the burn by a combination of seeding >2.7 million seeds and outplanting 18,798 individuals that were propagated in park temporary greenhouses.  Along with revegetation, workers searched and removed aggressive alien woody species (e.g. Myrica faya, Psidium cattleianum, Rubus argutus) in order to prevent their establishment in the burn.  Over 7,400 individuals were discovered and chemically or manually eradicated.  Permanent monitoring plots were established and the vegetation measured to evaluate the success of the project.  Average survivorship of outplants in the plots was >80% (all species).  There was significant recruitment of four species (Acacia koa, Bidens hawaiiensis, Dodonaea viscosa, Sophora chrysophylla) from seed additions into the burn.  By 2004, eleven re-introduced native species had reached reproductive maturity in the burn, including four tree, three shrub, a lily, Hawaiian poppy, and two grass species.  Monitoring will continue over the next few decades to evaluate long term successional outcomes as a result of the restoration project.  The successful establishment of species by outplanting and artificial seeding in the Broomsedge Burn serves as a model for restoration in other fire-affected dry `ohi`a woodlands in the Park.

Table of Contents

Page

Executive Summary						ii

Introduction							1

Methods							2

Native Plant Restoration					2

`ohi`a woodlands				2

Mesic koa forest				3

Koa stands					3

Seed collection, storage, propagation		3

Alien Plant Control					4

Monitoring Plant Community Response			4

Data analysis						4

Results								5

Native Plant Restoration					5

Alien Plant Control					6

Plant Community Response to Fire 			6

Discussion							7

Native Plant Establishment from Outplanting

and Seeding						7

Prevention of Alien Woody Plant Establishment		8

Natural Recovery of the Preburn Community		8

Conclusion							8

Literature Cited							11

Table of Figure

Table 1. Native species for introduction into

burned communities.						13

Table 2. Number of outplants and seeds added to the burn

by species.							14

Table 3.  Outplant survivorship in the `ohi`a woodland site	15

Table of Figure

Figure1. Map of plant communities affected by the

Broomsedge Burn.					16

###### Figure 2.  Seedling recruitment from seed addition

into the burned `ohi`a woodland site  (indiv/plot).	17

Figure 3.  Native and exotic plant abundance three years

after the Broomsedge Burn.				18

Introduction

The Broomedge Fire, started June 30, 2000, burned 1008 acres of native plant communities (3,800-4,000 ft elevation) in Hawai`i Volcanoes National Park (HAVO) (Figure 1). Communities affected were seasonally dry `ohi`a woodland (923 ac) and mesic koa forest (85 ac). Fire was expected to dramatically reduce native vegetation and stimulate fire-adapted alien grasses, thereby increasing fire potential in the burn area (D`Antonio and Vitousek1992 al, Tunison et al. 1995, D`Antonio et al. 2000). Two strategies were used to re-vegetate the burned communities with native plants.  A third strategy to prevent the establishment of ecologically disruptive alien woody species was also included in the rehabilitation plan.

The strategy in burned `ohi`a (Metrosideros polymorpha) woodlands (~900 acres) was to establish fire-tolerant native plants that could persist in competition with exotic grasses and recurrent wild fires.   Since the invasion of fire-adapted invasive broomsedge (Andropogon virginicus) and bushy beardgrass (Schizachyrium condensatum) in the mid-1960's and molasses grass (Melinis minutiflora) in the 1970's, fire frequency has increased three-fold, and fire size 60-fold. Nearly two-thirds of the dry `ohi`a woodland system has been affected by wildfire and the remaining portions are at high risk for wildfire at HAVO.  Re-introduction of formerly dominant but fire-sensitive native plants such as `ohi`a, and pukeawe was considered counterproductive given the widespread abundance of alien grasses that increased fuel loads and thereby the inevitability of future fires (D`Antonio and Vitousek 1992).   Instead, the intent was to create modified native communities that were able to self-perpetuate, accepting that alien grasses and wild fire remained important ecosystem components.  Between 1993-2001, seven research burns and laboratory experiments were conducted to test native species capacity to survive and colonize after fire.  Fourteen native plant species, among them mamane (Sophora chrysophylla),a tree, `a`ali`i (Dodonaea viscosa), a shrub, and` ili`ahi (Santalum ellipticum var. paniculatum), a tree, were identified as fire-tolerant (Loh et al. unpubl.).  Additional species were identified based on their ability to survive or colonize after natural fire. Many of these species were formerly abundant in the seasonally dry `ohi`a lowland ecosystem, but were depleted by historic browsing by feral goats.  Park boundaries were fenced from sea level to 6,600 ft elevation and goats removed in the 1970`s.  However, natural recovery of species was poor because the native seed bank has been depleted, and seedlings that did establish had a difficult time growing in competition with alien grasses (Hughes and Vitousek 1993, D`Antonio et al.1998).  Restoration in the Broomsedge Fire focused on establishing 14 of these fire-tolerant native species by a combination of seeding and outplanting of nursery-propagated individuals in the burn (Table 1).  The intent was to establish species rapidly before exotic grasses fully recover (estimate ~ 3 yrs).  Koa (Acacia koa), a species uncommon in dry `ohi`a woodlands, was included as a restoration species because of its prolific ability to regenerate from root suckers in response to disturbance, and its natural occurrence in the area prior to the burn.

The strategy in mesic koa forest was to create a vegetated fuel barrier that would reduce the likelihood of fire penetrating Kipuka Puaulu Special Ecological Area (Figure 1).  Kipuka Puaulu is a rare mesic soapberry-koa-`ohi`a community that contains a number of endangered and rare plant species.  Surrounding the Kipuka is degraded koa forest that is vulnerable to wild fire.  These are koa forests that have regenerated in abandoned pastures following the removal of cattle in the 1950`s.  Koa came up vigorously and reformed a forest canopy, but very little regeneration of the subcanopy and understory vegetation occurred.  The result was an over-simplified koa community composed of koa and alien grasses (Ehrharta stipoides, Pennisetum clandestinum) that was more vulnerable to wild fire.  In the Broomsedge Burn, fire carried by meadow ricegrass (Ehrharta stipoides) burned 85 ac of koa forest and came within 50 m of Kipuka Puaulu Special Ecological Area before changing weather conditions and control lines constructed by fire fighters stopped the fire.  Restoration efforts were focused on restoring the native understory that existed prior to ungulates in degraded koa forest that lie immediately adjacent to Kipuka Puaulu.  Re-establishing native understory plants would create a shadier, moister environment that would suppress alien grasses and possibly reduce the risk of fire being carried in this environment and penetrating Kipuka Puaulu.  The koa canopy that was damaged by fire is expected to recovery naturally through vigorous production of root suckers (Parman 1976, Hauss unpubl.).  Seeds and cutting of nineteen native plant species were collected and individuals propagated in park greenhouses and subsequently outplanted beneath the koa (Table 1).

The same strategy, to increase fire resistance by establishing a thick understory beneath a strip of koa forest, was used to reduce the likelihood of fire carrying between the Park and private landowners in the nearby Volcano Golf Course Subdivision.  This is an area where young koa stands were beginning to naturally establish in `ohi`a woodlands (Figure 1).  Eleven native species were propagated and subsequently outplanted beneath a 400 m strip of naturally recovering koa (Table 1).  A subset of species was also established by artificial seeding of the area.  Koa was outplanted in sections of the strip where the density of trees was sparse in order to establish a continous strip of koa forest.

In addition to native plant introductions, ecologically disruptive alien plant species were prevented from establishing in the burn. Faya tree (Myrica faya), Himalayan blackberry (Rubus argutus), Himalayan raspberry (Rubus ellipticus) and strawberry guava (Psidium cattleianum) are invasive weeds that have the potential to form dense stands or thickets that displace native plant communities and disrupt ecosystem processes (Smith 1985).  Faya tree is a nitrogen-fixing tree that forms dense monotypic stands that excludes all native vegetation, and increases nitrogen inputs upto four-fold in invaded areas (Vitousek and Walker 1989).  Strawberry guava is considered among the worst weeds in lowland Hawaiian forest (Smith 1985, Huenneke and Vitousek 1990).  Individuals establish across a broad range of light environments (Loh 2004), and form dense monospecific stands that preclude all other vegetation.  Himalayan raspberry and blackberry are major pests that form large persistent thickets or mats in seasonally dry and mesic forest (Smith 1985).  These species are present in low numbers in unmanaged areas near the burn (Benitez unpubl.), and may severely limit native plant restoration if allowed to establish in the burn.  Between 2001 to 2003, work crews searched and chemically or manually removed these species in the burn.

Vegetation monitoring to evaluate recovery of the vegetation and the efficacy of the restoration efforts was conducted between 8/01 and 4/04.  Included were measurements of native outplant survivorship, recruitment from seed additions, and natural recovery of the vegetation community following wildfire.

# Methods

Native Plant Restoration

# `ohi`a woodland

In `ohi`a woodlands, restoration of native plants was concentrated in 693 plots that were established along 52 transects that spanned the burn (Figure 1).  Plot density was ~ 4 plots/hectare). Transects started at the Mauna Loa Strip Road and extended perpendicular from the road in both directions (40, 220 degrees).  Transects were labeled A through Z east (40 degree bearing) or west (220 degree bearing).  Circular plots (15 m radius) were established at 50 m intervals along each transect.

Addition of 2,000-3,000 seeds/plot of `a`ali`i (a shrub) and 400-600 seeds/plot of mamane (a tree) were conducted in all of the plots.  Fifty to a hundred seeds of ko`o ko`o lau (Bidens hawaiiensis) (a shrub) and 200-300 seeds of koa (tree) were added to a subset of plots.  Seeds were scattered and mixed in the soil layer (<1 cm depth) by lightly turning over the soil with a rake or potato digger.  The first round of seeding into plots occurred between 8/00 to 2/01.  A second round of seeding took place in 2002-2003.  Recruitment from seed addition was monitored by counting the number of seedlings in 40 plots.  Seedlings were categorized by height (<10, 10-50, 50-100, >100 cm height) and a subset of individuals (>10 cm height) was tagged to look at one year survivorship.  Twenty monitoring plots were also established away from seeded plots to serve as unseeded control plots. Monitoring of seedling recruitment took place in 8/01 and 6/03.

Outplanting of 15 native plants species was conducted in 450 plots (Table 1).  Number of outplants varied between 4 to 57 indiv/plot.  Average plot density was 23 indiv/plot.  Outplants included 13 fire-tolerant plant species.  A limited number of `ohi`a and pukeawe were outplanted in the burn. These species are considered relatively fire-intolerant, but were planted because they were the major components in the pre-burn community.  Fire tolerant `a`ali`i was not outplanted because recruitment from artificial seeding into plots was expected to be high based on previous studies (Loh et al. unpubl.).  Outplanting first began in December 2000 and continued to July 2003 as individuals propagated in the nursery matured and became available for outplanting in the burn.  There were a total of thirty outplanting sessions.  Survivorship of outplanted individuals, their vigor, and reproductive status, was monitored in 60 plots in 3/02 (halfway through the outplanting sessions) and in 4/04 (8 mo. after the last round of outplanting).

# Koa-`ohi`a mesic forest

Restoration of native understory plants was concentrated in a 50 m x 400 m strip of burned koa forest that lay adjacent to Kipuka Puaulu SEA (Figure 1).  The planting area was subdivided into 75 plots (approx 10-15 m radius) within which planting and seeding was concentrated.  Eighteen native species were outplanted between 8/00 and 5/03 (Table 1).  Total plant density in the 50 x 400 m strip was 2,520 indiv/ha.  Plots were seeded with `a`ali`i (500-1500 seeds/plot), mamane (200-600 seeds/plot), and manele (Sapindus saponaria) (50-150 seeds/plot).  Herbicide control of meadowrice grass with 1% Roundup in water was performed quarterly inorder to minimize competition from alien grasses while outplants established.  Outplant survivorship of nine species was monitored in 3/02 or midway through the project.  Monitoring of seedling recruitment from seed addition was not conducted.

# Young koa stands

Establishment of koa and native understory plants was concentrated in a 50 m x 400 m burned strip that lay ~100m west and parallel to the Park boundary adjacent to the Volcano Golf Course Subdivision.  The planting area was subdivided into 60 plots (approx 15 m radius) within which planting and seeding was concentrated.  Natural recovery of fire-damaged koa stands was augmented with outplants of koa and 10 other native species between 3/02 to 2/22/03 (1,327 indiv/ha).  Seed addition of koa (250-900 seeds/plot), mamane (1,400-2,200 seeds/plot) and `a`ali`i (4,000-10,000 seeds/plot) was conducted in all the plots.  No outplant survivorship or seedling recruitment was monitored in this site.

Seed collection, seed preparation, seed storage

Plant material for propagation and seeding in the burn was collected from individuals and populations located closest to the burn.  Material was collected from as many individuals as possible in order to maximize genetic diversity.  For common species, material was collected from >100 individuals.  For less common species, material was collected from at least 25 individuals.  Fewer than 10 individuals were used as source material for locally rare native tree species, alani (Meliocope radiata), and kolea (Myrsine lessertiana) that were outplanted in mesic koa forest.

Fruits were generally pulped and removed from the seed before broadcasting into the burn or for plant propagation.  Seeds of `a`ali`i remained in their capsules for broadcasting in the burn.   Seeds were stored in refrigerators with the exception of the legumes, which were stored at room temperature before they were husked, and `a`ali`i.

Plant propagation was conducted in temporary park greenhouses that were constructed for the project.  A 100 x 24 ft hoop house, and two 20 x 20 ft nurseries were constructed by March 2001. Twenty-four 4x12 ft benches were built and, combined with 30 benches provided by the park,  were devoted to propagation of native plants for outplanting into the burn. Many of the species had not been propagated or outplanted in the park in recent years (e.g. Santalum paniculatum, Charpenteria obovata, Melicope radiata).   Plant propagation techniques had to be developed or refined for the rehabilitation project.  Propagation techniques, and sanitation protocols  developed for the project are currently being summarized in a separate technical report (Mcdaniel pers. comm.).

Alien Plant Control

Work crews conducted systematic sweeps on foot and removed alien woody species, Himalayan blackberry (Rubus argutus), Himalayan raspberry (Rubus ellipticus), strawberry guava (Psidium cattleianum) and faya tree (Myrica faya) from the entire burn.  Individuals were either manually uprooted or stems were cut and Garlon 3a (10% in water) applied to stumps.  Treatment was conducted annually between 2001-2003.

Monitoring Natural Recovery in the Burn

Additional monitoring to evaluate community response to fire and rehabilitation activities was conducted in permanent plots.  Sixty 30 x 20 m plots were established in the burn, forty inside planting plots and twenty outside the planting plots to document vegetation changes following fire and management.   Half of the plots were located in an area that had been twice burned (2xburn), once in 1977 and again in the Broomsedge Burn.  The remainder was established in an area that had only burned once in the Broomsedge Burn (1xburn). Ten additional 30 x 20 m control plots were established in adjacent unburned `ohi`a woodlands.  Inside the plots, vegetation cover, native seedling recruitment and tree survivorship were recorded, following modified protocols described in the Fire Monitoring Handbook (NPS 1992).  Modifications to the FMH protocols included 1) reduction of plot size (20 x 30 m), and 2) trees categorized by basal diameter rather than DBH.  Monitoring was conducted in summer 2001, one year after the fire, and at the end of the project in 2003.  Also, recovery of native `ohi`a (n=206) and koa (n = 97) individuals were monitored along 6 transects that spanned the burn.  Fire severity (char height, scorch height, percent canopy scorch) on individuals was quantified within the first month following fire, and individual survivorship (as evidenced by regrowth at the base or along the trunk and branches) was monitored one year later.

Data Analysis

Survivorship of outplanted species was summarized as the percent of live individuals among the total number of individuals that were monitored across all sample plots within a community type (`ohi`a woodland, koa mesic forest).

Seedling recruitment from seed additions into plots was summarized as the average number of individuals (by height class, or across all height classes) per plot present in seeded and unseeded plots.  Extremely low recruitment in unseeded plots prevented statistical comparison between seeded and unseeded plots.  Survivorship of tagged seedlings was summarized as the percent of live individuals among the total number of individuals that were monitored across all sample plots.

To evaluate natural recovery of plants in the burn, a one-way ANOVA (SYSTAT ver. 9) was used to compare plant abundances among the 1xburn, 2xburn and unburn plots.  For cover and density data, species were grouped and analyzed by life form category (exotic herb, exotic grass, exotic woody, native herb, native woody, native grass).  Count data were log-transformed and cover data were arcsine transformed.  Tukey multiple comparison tests were performed to identify significant treatment responses across sites.

Survivorship of `ohi`a, and koa was summarized as the percent of live individuals (as evidenced by basal or epicormic live foliage) among the total number of individuals that were monitored along transects.  Average, minimum and maximum char height, scorch height and percentage of crown scorch of individuals were summarized for each species.

Results

Native Plant Restoration Treatment

Approximately 3000 worker days (1239 volunteer days) were spent on restoration efforts in the burn.  The majority of the time was devoted to collecting seeds, propagating individuals, sowing seeds and outplanting in the burn.  Eight hundred twenty-eight planting plots were established, 75 in koa-`ohi`a mesic forest, 693 in `ohi`a woodland, and 60 in young koa stands.  Nearly nineteen thousand (18,798) individuals of 30 species were outplanted and 2,735,100 seeds of five species  were sown in the burn.

Survivorship was high among outplants despite no supplemental watering in the field.  Average survivorship across all 16 species planted in fire-damaged `ohi`a woodlands was 81% (Table 3).  Survivorship among species ranged from a high of 96% for koa trees, to 60-85% for most other species and a low of 32% for `emoloa grass (Eragrostis variabilis) and 33% for pua kala or Hawaiian poppy (Argemone glaucum).  The low survivorship of the latter two species is not unexpected since the poppy is an annual species that dies after seed production, and the emoloa was difficult to relocate amid the tall alien grasses (outplants were not flagged).  First year outplant survivorship for nine species monitored in mesic koa forest was much higher (>90%) (data not shown). However, monitoring was done midway through the outplanting program and numbers of planted individuals were low for some species (e.g. < 10 indiv).  More monitoring is needed to reliably determine outplant success for all species planted in the koa mesic forest.  No monitoring was conducted for individuals outplanted in young koa stands.  This environment is very similar to `ohi`a woodlands, and outplant survivorship is expected to be similar to survivorship in plots located in fire-affected `ohi`a woodlands.

|  | Native understory outplanted beneath mesic koa forest May 2002. All plants are outplanted except for big trees. Outplant survivorship was >90% for the nine species monitored midway through the outplanting project. |
| --- | --- |

There was significant seedling recruitment from seed additions into plots for koa, mamane, `a`ali`i, and ko`o ko`o lau located in fire-affected `ohi`a woodlands (Figure 2).  Seedling survivorship of tagged individuals >10 cm height between 8/01 to 6/03 was 35% for mamane, 69% for koa, 98% for `a`ali`i, and 100% for ko`o ko`o lau.  Recruitment from seed addition into plots was observed but not quantified for manele (Sapindus saponaria), mamane, and `a`ali`i in mesic koa forest, and for mamane and `a`ali`i in young koa stands.

| Seedling recruitment of `a`ali`i from seeds placed in plots in fire-damaged `ohi`a woodland. | Seedling recruitment of mamane and manele from seeds placed in plots in fire-damaged mesic koa forest. |
| --- | --- |

Individuals of ten outplanted species and `a`ali`i were reproductively mature (seed production or root suckers) at the time of the last sampling (4/04) (Table 3). These included 4 tree species (mamane, mamaki, naio, koa by root suckers), 3 shrubs (`a`ali`i, nae nae, ko`o ko`o lau), a lily (`uki`uki), pua kala or the Hawaiian poppy, and 2 grasses (Eragrostis variabilis, Deschampsia nubigena).  Seed production was widespread among outplanted ko`o ko`o lau and grasses, but less common for other outplanted species.  Outplanted individuals of naio (Myoporum sandwicensis) and mamaki (Pipturus albidus), small trees, were producing fruit in mesic koa plots but not in dry `ohi`a woodland plots. Future monitoring will determine whether seed production will lead to successful seedling establishment in the plots.

Alien Plant Treatment

Ten percent (311 worker days) of work time devoted on the projects, was spent searching and removing disruptive alien species that threatened native plant recovery in the burn.  Over seven thousand (7,409) individuals of Himalayan blackberry (Rubus argutus), Himalayan raspberry (Rubus ellipticus), strawberry guava (Psidium cattleianum) and faya tree (Myrica faya) were found and removed between Summer 2001 to Summer 2003.  Spot application of herbicide on meadowrice grass (Erharta stipoides) was used to reduce competition to native outplants in mesic koa forest.  Work crews consisted of personnel form the Division of Resources Management, contract employees through cooperative agreements, Youth Conservation Corps, and volunteer biologists.

Plant community Response to fire

Three years after fire, exotic grasses had re-established rapidly in the 1x and 2x burn areas (Figure 3).  Percent cover of exotic grasses was within two-thirds of adjacent unburn areas.  Both species richness and cover abundance of exotic herbaceous species were much greater in the burn than in the adjacent unburn.  In contrast native woody and herbaceous species had significantly less plant cover in the burn relative to adjacent unburn areas.  Density of mature native shrubs, pukeawe and `a`ali`i, was significantly higher in the unburn (8 indiv/plot for `a`ali`i, 148 indiv/plot for pukeawe) than in the 1x burn (<1indiv/plot for `a`ali`i and pukeawe), and 2x burn (<1 indiv/plot for a`ali`i, and 2 indiv/plot for pukeawe).  Few fire-affected `a`ali'i and pukeawe survived the burn by resprouting at the base of fire damaged individuals.  Average seedling recruitment (<10 cm height) of `a`ali`i was 20-fold greater in the 1xburn (19 indiv/plot) and 2xburn (21 indiv/plot) than in the unburn (1.5 indiv/plot).  There was no significant difference in small seedling recruitment (12-65 indiv/plot) of pukeawe between the 1x, 2x burn and unburn.  Survival by resprouting was common for ohelo (Vaccinium reticulatum) in the 1x burn (62 indiv/plot) and 2x burn (9 indiv/plot).

Among the 97 fire-damaged koa trees that were monitored, greater than 95% were top killed.   Char height ranged between 0.7 to 3.1 m height (average char height = 1.8 m), scorch height ranged between 2.6 to 8.0 m height (average scorch height = 5.2 m), percent crown scorch was between 66 to 100% (average % crown scorch = 90%).   One year after fire, 55% of individuals had resprouted (92% basal, 8% epicormic).   Among fire-damaged `ohi`a (n= 206), char height ranged between 0.4 to 2.8 m height (average char height = 2.3 m), scorch height ranged between 2.0 to 5.1 m height (average scorch height = 4.1 m), percent crown scorch was between 23 to 100% (average % crown scorch = 87%).  One year after fire, 68% of individuals had resprouted (resprouting was 86% basal and 26% epicormic among live individuals).

Discussion

Rehabilitation of the Broomsedge Burn was the first attempt by park managers to restore fire-affected dry `ohi`a woodland communities at Hawai`i Volcanoes National Park.  Field and laboratory experiments conducted between1993-2000 had identified fire-tolerant native plant species for restoration into burn sites (Loh in prep.).  Techniques for getting species established through artificial seed banks had also been tested.  The Broomsedge Burn provided managers the opportunity to apply the knowledge gained in past experiments to restoration of a large burn.

Establishment of native plants by outplanting and seeding

Native plant establishment through outplanting and seeding appeared successful based on early monitoring results.  Outplant survivorship was >80% in fire-affected dry `ohi`a woodlands and >90% in koa mesic forest.  This is relatively high survivorship when compared to survivorship or native species planted in other parts of the park, many of which required additional watering in the field (Belfield pers. comm.).  High survivorship may be partially due to more favorable moisture conditions.  The burn is located on the upper elevational extent of the dry `ohi`a woodlands that transitions into mesic forest.  Outplant success is expected to be considerably lower in restoration projects conducted in drier parts of the `ohi`a woodlands.  Also, the time that elapsed between when individuals were first outplanted and last monitored varied between 8 mo and 3 years.  Consequently, some mortality of recently outplanted individuals may occur in the future.

Successful seedling recruitment from artificial seeding into the burn was evident for the five species (mamane, `a`ali`i, koa, ko`o ko`o lau, manele) where seeds were placed in plots.  One year survivorship of tagged individuals  (mamane, `a`ali`i, koa, ko`o ko`o lau) was 35-100%, and suggests that some seedlings will continue to grow to reach reproductive maturity.  Seedling survivorship in the burn was relatively high compared to research sites in other parts of the dry `ohi`a woodlands (Ainsworth unpubl., Vayadati pers. comm.), and maybe partially due to more favorable moisture conditions in the burn.  There were other species (e.g. `ili`ahi, na`e na`e) that might have successfully established from artificial seeding, based on observations in experimental burns and life history characteristics, but the amount of seeds available was insufficient for distributing across plots.

By 2004, individuals of ten outplanted species and `a`ali`i had grown to reproductive maturity in the burn.  Nine species, including `a`ali`i, showed either fruit production or regeneration by root suckers (koa) in `ohi`a woodland plots.  Two additional tree species (mamaki, naio) were producing fruit in mesic koa forest plots.  These are positive steps toward the long-term establishment of native species in the burn.  Particularly for `ohi`a woodland, where a grass-fire cycle has established with the invasion of fire-adapted grasses, establishment of a soil seed bank of fire-tolerant species before another wild fire occurs is required to ensure the long-term persistence of re-introduced species.  The assumption, based on observations in previous wildfire and research burns, is that future fires may top-kill individuals, but these fire-tolerant species will survive and proliferate through vegetative regrowth and seedling recruitment from the soil seed bank in response to fire.

Prevention of alien woody species establishment

Four of the most ecologically disruptive alien species were prevented from establishing in the burn. Over 7,000 individuals of Himalayan raspberry, Himalayan blackberry, faya tree, and strawberry guava were removed between 2001-2003.  The intent of the search and control effort was to prevent these species from becoming established during the interim that followed the burn, when the area is largely unoccupied by plants and most vulnerable to invasion by alien species.  By 2003, plant cover in the burn had not yet recovered to adjacent unburn levels.  Future monitoring will determine whether these four disruptive alien woody species will continue to invade the burn, and whether search and control efforts need to be continued.

Natural recovery of preburn community after fire

Natural recovery of `ohi`a was relatively high compared to documented recovery in other fire-affected `ohi`a woodland sites in the park (Tunison et al. 1995).  Individuals were top-killed, but at least 2/3rds of individuals were able to regenerate from resprouting at the base of trees.  `Ohi`a survival through resprouting after fire varied considerably between 0% to 49% in other areas of the park and survival appeared partially dependent on burn severity and tree size (Tunison et al. 1995).  Occasional seedlings were observed in the burn, but numbers were insufficient to detect in plots, and it is doubtful that seedlings will contribute much to the future recovery of `ohi`a stands.  This may lead to continued stand reduction with recurrent fire in the future.

Pukeawe, the dominant native shrub in the preburn community, was also heavily impacted by fire.  Almost all individuals damaged by fire in plots were top-killed, and no vegetative resprouting was observed.  Future recovery will depend on recruitment from the existing seed bank.  Seedling occurrence was highly variable in burn plots.  Seedlings grow extremely slow and have difficulty surviving in competition with exotic grasses after fire (Hughes and Vitousek 1993).  Future monitoring will determine the extent to which individuals survive and grow in the presence of the exotic grasses that are recovering rapidly in the burn.

`A`ali`i and koa are two fire-tolerant species that were present in the preburn communities.  Most 'a'ali'i individuals were top killed and very little vegetative resprouting at the base of stems was observed.  Seedlings were evident and in greater abundance in burn plots than in adjacent unburn plots.  A`ali`i shrub densities and cover increase, primarily through seedling recruitment, in response to fire (D`antonio et al. 2000, Tunison et al. 1995).  Fifty-five percent of koa resprouted following fire-damage in mesic koa forest.  Koa is a disturbance adapted tree that regenerates through vigorous seedling recruitment and root suckers (Vogl 1969, Spatz 1973).  Prolific recruitment from the natural seed bank and root suckers was evident but not quantified in this burn.

Conclusions

Rehabilitation of native plants in the Broomsedge Burn serves as the model for restoration in other fire-affected dry `ohi`a woodlands in the Park.  Over fifteen thousand acres, or two-thirds of dry`ohi`a woodland have been affected by wildfire in the older section of Hawai`i Volcanoes National Park.  The remaining unburn areas have been invaded by alien grasses and have the potential to burn which would result in further conversion of `ohi`a woodland to alien grass savanna.  Since the Broomsedge Burn, three wildfires (Kupukupu (2002), Panau Iki (2003), Kipuka Pepeiao (2004)) have affected nearly 3,000 acres of dry or transitionally dry `ohi`a woodland.  These include previously burned areas and large areas where fire had not historically been documented (Tunison unpubl.).  Restoration of fire-tolerant native species has begun in sections of the Kupukupu burn, and plans are being developed to re-introduce fire-tolerant species in Kipuka Pepeiao.

Based on the results of this project, the following management recommendations can be made for future restoration of other fire-affected dry ohia woodlands in HAVO:

- Establish seed stockpiles and plant orchards to increase plant material available for large-scale restoration.  In the Broomsedge Burn (1,008 ac), low supplies of plant material and seeds limited the pace of plant production and, in some instances, the number of individuals of a species established in the burn.   A lot of time (estimated 40% of volunteer worker days) was devoted to searching and collecting plant material for plant propagation and seeding.  Collecting large quantities of seed and stockpiling them will enable managers to form a rapid response to future restoration emergencies.  For species with seeds that do not remain viable in storage over years (Yoshinaga 2002), or whose seeds are extremely scarce, plant orchards should be established.  Cultivation of stock material would be in outdoor nurseries or in natural areas, and would provide a steady supply of plant material for future propagation and restoration.  Orchards would also protect genetic integrity of species, by preserving plant material collected from source material that may be otherwise inaccessible or vulnerable to stochastic events.

- Continue refining and developing new techniques for plant propagation to make more effective use of limited plant material and maximize the pace and output of plant production.  For the Broomsedge Burn, many of the species had not been propagated or outplanted in the park in recent years (e.g. Santalum paniculatum, Charpenteria obovata, Melicope radiata).   Consequently plant propagation techniques had to be developed or refined for the rehabilitation project. Plant production increased overtime as propagators developed new techniques for cultivating plants that used limited seed supplies more effectively (e.g. germination rates were increased), employed alternatives techniques than seeds (e.g. cuttings), and increased growth and survivorship in the nursery.  Only a subset of fire-tolerant species was used in the Broomsedge Burn. These were species that had previously existed in the surrounding areas but had been previously removed by feral goats (goats are now excluded from the park).  There are other fire-tolerant species that are appropriate for reintroduction in lower elevation `ohi`a woodlands (1,500-3000 ft elevation) and new fire-tolerant species are being identified in ongoing field studies.  Techniques for their cultivation will need to be developed or refined for future restoration in burns.

- Continue to monitor vegetation changes in the Broomsedge Burn and in other related restoration experiments and projects.  Among the biggest uncertainties for managers was determining the appropriate number of individuals needed to establish species in the burn.  For the Broomsedge burn, the restoration strategy was to create small fire-tolerant native plant associations scattered across the burn.  The assumption was that individuals would mature, reproduce, and eventually establish a soil seed bank for future proliferation with the next fire event.  This jumpstart approach toward the development of an alternative fire-tolerant native plant community was perceived as the most feasible strategy for rehabilitating large expanses of dry `ohi`a woodlands.  The Broomsedge Burn served as a test for this model.  Initial establishment of species was highly successful.  However, what remains unknown are the number of species individuals, number and placement of plots, and time-required between fire intervals needed to ensure the future establishment of a fire-tolerant community.  Outcomes will vary depending on site conditions, and fire frequency.   Also, fire-tolerance was identified through testing seed response to small research burns and in laboratory experiments, and from observations (informal and quantitative measurements) of plant recovery from wildfires in and out of the park.  The real test of fire-tolerance for these artificially created communities will be with the next wildfire.  Consequently, long term monitoring in multiple restoration projects is needed to help managers determine the success of their treatments and effectively plan for future restoration projects.

Long-term monitoring is also needed to evaluate the effectiveness of the two vegetated fuel breaks that were established in the Broomsedge Burn.  The concept of building dense vegetation to slow or stop fire spread is new to HAVO managers.  Microclimate changes that enhance fire potential have been associated with the conversion of `ohi`a woodlands to alien grass savannas (Friefelder et al. 1998).  Currently, individuals planted in the vegetated strips are too small and immature to change microclimate conditions and reduce fuel loads sufficiently to slow fire spread.  Monitoring will determine whether the vegetation increases and microclimate changes occur in the future.  The ability of the mature fuel breaks to resist fire remains to be tested.

Finally monitoring natural recovery in burns should continue.  The relatively high survivorship of `ohi`a in the Broomsedge Burn compared to previous studies underscores the need to understand  the role site conditions, life history, fuel conditions, and burn severity have in determining successional outcomes.  By understanding how these factors influence native species recovery, managers will be able to better predict potential recovery following fire and prioritize sites for management.

Literature Cited

D`Antonio, C.M. and P.M. Vitousek.  1992.  Biological invasions, the grass-fire cycle and global change.  Ann. Rev. Ecol. Sys. 23:63-87.

D`Antonio, C.M., F.R. Hughes, M. Mack, D. Hitchcock, and P.M. Vitousek.  1998.  The response of native species to removal of invasive exotic grasses in a seasonally dry Hawaiian woodland.  Journal of Vegetation Science 9:699-712.

D`Antonio, C.M., J. T. Tunison, and R.K. Loh.  2000.   Variations in impact of exotic grasses and fire on native plant commmunities in Hawaii.  Journal of Australian Ecology 25:507-522.

Freifelder, R., P. M. Vitousek, C.M. D’Antonio.  1998.   Microclimate effects of fire-induced forest/grassland conversion in a seasonally dry Hawaiian woodlands.  Biotropica 30:286-297.

Higashino, P., and L. Cuddihy. 1988.  Checklist of vascular plants, Hawaii Volcanoes National Park. Cooperative Park Studies Unit Technical Report No. 64.  University of Hawaii at Manoa, Honolulu, Hawaii.

Huenneke, L. F., and P. M. Vitousek.  1990.  Seedling and clonal recruitment of the invasive tree Psidium cattleianun:  implications for management of native Hawaiian forests.  Biological Conservation 53:199-211.

Hughes, F, P.M. Vitousek, and T. Tunison.  1991.  Alien grass invasion and fire in the seasonal submontane zone of Hawai`i.  Ecology 72(2):743-746.

Hughes, R.F. and P.M. Vitousek.  1993.  Barriers to shrub reestablishment following fire in the seasonal submontane zone of Hawai`i.  Oecologia  93:557-563.

Loh, R. K.  2004.  Early plant establishment following experimental removal of invasive Morella faya (Wilbur) Ait. stands in a Hawaiian forest.  Dissertation, University of Hawaii at Manoa, Honolulu, Hawaii.

Loh, R. K., A. Ainsworth, T. Tunison, C. M. D`Antonio.  In prep.  Testing native species response to prescribed fire in Hawaii Volcanoes National Park.

National Park Service.  1992.  Western Region Fire Monitoring Handbook.  US Department of

Interior.

Parman, T.R. 1976.  The effects of fire on a Hawaiian montane ecossytem. In Proc. Of the First Conference in Natural Sciences.  Hawaii Volcanoes National Park.  C.W. Smith (ed).  University of Hawaii, Honolulu.

Smith, C.W. 1985.  Impact of alien plants on Hawaii s native biota.  In Hawaii`s Terrestrial Ecolsystems:  Preservation and Management.  C.P. Stone and J.M. Scott, eds.  University of Hawaii Press. 584 pp.

Spatz.  1973.  S	ome findings on vegetative and sexual reproduction of koa.  Island Ecosystem IRP U.S. IBP Technical Report No. 4.  University of Hawaii at Manoa, Honolulu, Hawaii.

Tunison, J.T., R.K. Loh and J.A.K. Leialoha.   1995.  Fire effects in the submontane seasonal zone, Hawai`i Volcanoes National Park.  Technical Report 97. Cooperative Parks Resources Studies Unit. University of Hawai`i, Honolulu.

Yoshinaga, A. Y.  2002.  Seed storage practices for native Hawaiian Plants.  http://www2. Hawaii.edu/scb/seed/seedmanual.html.

Vitousek, P. M., and L. R. Walker.  1989.  Biological invasion by Myrica faya in Hawaii: Plant demography, nitrogen fixation, and ecosystem effects.  Ecological Monographs 59(3):247-265.

Vogl, R.J. 1969.  The role of fire in the evolution of the Hawaiian flora and vegetation.  pp 5-60 In Proceedings Tall Timbers FireEcology Conference (9).

Table 1. Natives species for introduction into burned communities. X denotes establishment by outplanting, x denotes establishment by artificial seeding, * denotes fire-tolerant species.

| Species |  | Pre-burn Community |
| --- | --- | --- |
| Common Name | Scientific Name | Ohi`a Woodlands | Young Koa Stands | Mesic Koa Forest |
| Overstory trees |  |  |  |  |
| Manele | Sapindus saponaria |  |  | Xx |
| Koa* | Acacia koa | Xx | Xx |  |
| `Öhi`a | Metrosideros polymorpha | x | x | x |
| Small trees |  |  |  |  |
| Alani | Melicope hawaiiensis |  |  | x |
| Hoawa | Pittosporum hosmeri |  |  | x |
| Hoawa | Pittosporum terminoides | x |  |  |
| `Iliahi* | Santalum paniculatum | x | x | x |
| Kölea | Myrsine lessertiana |  |  | x |
| Köpiko | Psychotria hawaiiensis |  |  | x |
| Mämaki | Pipturus albidus |  |  | x |
| Mämane* | Sophora chrysophylla | Xx | Xx | Xx |
| Naio* | Myoporum sandwicense | x | x | x |
| Olopua | Nestegis sandwicensis |  |  | x |
| Papala | Charpenteria obovata |  |  | x |
| Päpala këpau | Pisonia brunoniana |  |  | x |
| Pilo | Corposma rhyncocarpa |  |  | x |
| Shrubs |  |  |  |
| `A`ali`i* | Dodonaea viscosa | X | X | X |
| Akala | Rubus hawaiiensis |  |  | x |
| Ko`oko`olau* | Bidens hawaiiensis | Xx |  |  |
| Maile | Alyxia olivaeformis |  |  | x |
| Mä`ohi`ohi | Stenogyne rugosa |  |  | x |
| Na`ena`e* | Dubautia ciloata | x | x |  |
| Naupaka* | Scaevola kilaueae | x |  |  |
| Öhelo* | Vaccinium reticulatum |  | x |  |
| Pükiawe | Styphelia tameiameiae | x | x |  |
| Ülei* | Osteomeles anthyllidifolia | x | x |  |
| Herbs, ferns, and sedges |  |  |  |
| Palapalai | Microlepia strigosa |  |  | x |
| Pua kala* | Argemone glaucum | x |  |  |
| `Uki`uki* | Dianella sandwicense | x |  |  |
| Grasses |  |  |  |  |
| `Emoloa* | Eragrostis variabilis | x | x |  |
| Deschampsia* | Deschampsia australis | x | x |  |

Table 2.  Number of outplants and seeds added to the burn by species.

| Common Name | Scientific Name | Outplanted individuals | Number of seeds added to burn |
| --- | --- | --- | --- |
| Overstory trees |  |  |  |
| Manele | Sapindus saponaria | 691 | 5,250 |
| Koa | Acacia koa | 1,794 | 67,650 |
| `Öhi`a | Metrosideros polymorpha | 320 |  |
| Small trees |  |  |  |
| Alani | Melicope hawaiiensis | 24 |  |
| Hoawa | Pittosporum hosmeri | 75 |  |
| Hoawa | Pittosporum terminoides | 16 |  |
| `Iliahi | Santalum paniculatum | 234 |  |
| Kölea | Myrsine lessertiana | 32 |  |
| Köpiko | Psychotria hawaiiensis | 58 |  |
| Mämaki | Pipturus albidus | 946 |  |
| Mämane | Sophora chrysophylla | 3,682 | 455,850 |
| Naio | Myoporum sandwicense | 798 |  |
| Olopua | Nestegis sandwicensis | 10 |  |
| Papala | Charpenteria obovata | 75 |  |
| Päpala këpau | Pisonia brunoniana | 254 |  |
| Pilo | Corposma rhyncocarpa | 1,801 |  |
| Shrubs |  |  |
| `A`ali`i | Dodonaea viscosa |  | 2,197,500 |
| Akala | Rubus hawaiiensis | 135 |  |
| Ko`oko`olau | Bidens hawaiiensis | 514 | 8,850 |
| Maile | Alyxia olivaeformis | 282 |  |
| Mä`ohi`ohi | Stenogyne rugosa | 247 |  |
| Na`ena`e | Dubautia ciloata | 598 |  |
| Naupaka | Scaevola kilaueae | 408 |  |
| Öhelo | Vaccinium reticulatum | 46 |  |
| Pükiawe | Styphelia tameiameiae | 428 |  |
| Ülei | Osteomeles anthyllidifolia | 1,507 |  |
| Herbs, ferns, and sedges |  |  |
| Palapalai | Microlepia strigosa | 127 |  |
| Pua kala | Argemone glaucum | 77 |  |
| `Uki`uki | Dianella sandwicense | 340 |  |
| Grasses |  |  |  |
| `Emoloa | Eragrostis variabilis | 1467 |  |
|  | Deschampsia australis | 1712 |  |

Table 3.  Outplant survivorship of 16 species planted in fire-damaged `ohi`a woodland, Broomsedge Burn.  Survivorship was sampled in 60 planting plots or 13% of plots. N = number of individuals that were monitored.

| Species | Scientific Name | n | %Survival | Fruit production/or root suckers |
| --- | --- | --- | --- | --- |
| Trees |  |  |  |  |
| Hoawa | Pittosporum terminoides | 16 | 100 | No |
| `Ili`ahi | Santalum paniculatum | 49 | 84 | No |
| Koa | Acacia koa | 168 | 96 | Yes |
| Mamane | Sophora chrysophylla | 311 | 69 | Yes |
| Naio | Myoporum sandwicense | 67 | 78 | Yes* |
| `Ohi`a | Metrosideros polymorpha | 25 | 100 | No |
| Shrubs |  |  |  |  |
| `A`ali`i** | Dodonaea viscosa |  |  | Yes |
| Ko`o ko`o lau | Bidens hawaiiensis | 45 | 82 | Yes |
| Na`e na`e | Dubautia cilioata | 62 | 63 | Yes* |
| Naupaka kilauea | Scaevola kilaueae | 50 | 84 | No |
| Pukeawe | Styphelia tameiameiae | 46 | 78 | No |
| `Ulei | Osteomeles anthyllidifolia | 156 | 97 | No |
| Herbs, ferns, and sedges |  |  |  |
| Pua kala | Argemone glaucum | 25 | 32 | Yes* |
| `Uki uki | Dianella sandwicensis | 53 | 94 | Yes |
| Grasses |  |  |  |  |
|  | Deschampsia nubigena | 155 | 83 | Yes |
| `Emoloa | Eragrostis variabilis | 106 | 33 | Yes |
| Total | Total | 1334 | 81 |  |

*Fruit production was observed for these species outside the time frame of the sampling period or in unsampled plots.

**`A`ali`i was established by artificially seeding plots in the burns.  Individuals were reproductively mature at the time of the last sampling.

Figure 1.  Distribution of planting plots in the different native plant communities affected by the Broomsedge Burn

Figure 2.  Seedling recruitment (all size classes) in seeded and unseeded plots located in fire-affected `ohi`a woodlands, Broomsedge Burn.

Figure 3.  Average native and alien plant abundance three years after the Broomsedge Burn.  Reported are average absolute plant cover and standard errors in plots located in the once burn (Broomsedge 2000), twice burn (Namakani Paio 1977, Broomsedge Burn 2000), and adjacent unburned.  Treatments that share the same letter do not differ significantly (Tukey test)

# Text boxes

a,b,b

a,b,b

a, b, b

a,b,b