HAZARD MITIGATION GRANT PROGRAM

## DOUGLAS COUNTY, WASHINGTON

SAND CANYON

(Image on Front Cover Not Available in Online Version)

# DRAFT ENVIRONMENTAL ASSESSMENT

September 22, 2003

Federal Emergency Management Agency - Region 10

TABLE OF CONTENTS

Section 1	Introduction

Section 2	Purpose and Need for Project

Section 3	Project Alternatives

Alternative 1 (Preferred Alternative):  Construct Seven (7) New Stormwater Detention Ponds; a New Landslide Buttress Wall; and Remove Material from the Head of the Badger Mountain Road Landslide.

Alternative 2:  Construct Two (2) New Stormwater Detention Ponds and Remove Material from the Head of the Badger Mountain Road Landslide.

Alternative 3:  Do Nothing

Other Alternatives Identified but Dismissed

Construct a pipe system around the toe of the Badger Mountain Road landslide and improve the flow capacity (replace culverts, enlarge the channel, remove restrictions, armor) Eastmont Avenue to the Columbia River.

Construct cast-in-place concrete buttress walls (instead of gabion walls).

Remove the landslide toe.

Reconstruct the Badger Mountain Road in a new location and remove the existing road features.

Section 4	Affected Environment and Environmental Consequences

Floodplain

Water Quality

Wetlands

Geology/Soils

Threatened and Endangered Species

Cultural Resources (Historical/Archaeological)

Socio-Economic Conditions (Environmental Justice – EO 12898)

Land Use

Safety

Cumulative Impacts

Factors Considered, Not Discussed:

(Prime Farmlands, Vegetation, Wildlife, Climate & Air, Mineral Resources, Utilities, and Noise)

Section 5		Mitigation of Unavoidable Adverse Impacts

Section 6		Public Participation & Agencies Consulted

Section 7		References

Section 8		Appendices:

Maps

Photos

Executive Orders Checklists

Public Involvement

Comments from Agencies

Comments from Public

Draft Engineering Study; Sand Canyon Flood Mitigation Project,

Douglas County, Washington - By: Shannon & Wilson, Inc

Cultural Resources Survey for the Sand Canyon Flood Hazard

Mitigation Project, Douglas County, Washington – By:

Western Shore Heritage Services, Inc

Sand Canyon Flood Hazard Mitigation FEMA – Douglas County

Biological Assessment – By: LeeAnn D. Hancock

Sand Canyon Hazard Mitigation Site Wetland Delineation East

Wenatchee, Washington – By: ENSR International

DRAFT

ENVIRONMENTAL ASSESSMENT

Douglas County – Sand Canyon

### FEMA-WA-DR-1361

###### I. 	INTRODUCTION

Douglas County, Washington (located near the center of the state - See Appendix – Maps – Map #1) applied through the Washington State Division of Emergency Management to the Federal Emergency Management Agency (FEMA) for assistance with a Floodway Stabilization Project in Sand Canyon.  FEMA is proposing to fund 75 percent of the cost under the Hazard Mitigation Grant Program (HMGP) for Presidential Disaster 1361 (Nisqually Earthquake - February of 2001), as authorized in Section 404 of the Robert T. Stafford Disaster Relief and Emergency Assistance Act (P.L. 93-288, as amended).

FEMA prepared this Environmental Assessment (EA) to evaluate the impacts of the proposed action according to the requirements of the National Environmental Policy Act of 1969 (NEPA), the Council on Environmental Quality (CEQ) regulations implementing NEPA (40 Code of Federal Regulations [CFR] Parts 1500–1508), and FEMA's implementing regulations (44 CFR Part 10).  The EA process provides steps and procedures to evaluate and make informed decisions based upon the potential environmental impacts of a proposed action as well as an opportunity for public, local, state, and other federal agencies to provide input and/or comment through a public comment period.

On February 28, 2001 at a little before noon, a 6.8 magnitude earthquake struck western Washington State.  The Nisqually Earthquake, the largest to hit Washington State in more than a half a century, caused damage across much of western Washington.  In all, 24 counties and 25 Indian Reservations were included in the Presidential Disaster Declaration issued on March 1, 2001 by President Bush.  Douglas County sustained damages to public facilities totaling about $20,000.  Douglas County is located about 120 miles east of the epicenter of the Nisqually Earthquake.

II.	PURPOSE AND NEED FOR THE PROJECT:

Douglas County and the city of East Wenatchee have experienced flash flooding and landslides in Sand Canyon, located east of East Wenatchee.  Flash floods in the Sand Canyon channel create erosion, sedimentation, and flooding problems.  Past flooding resulted in private property damage, accelerated movement of existing landslide areas, and damaged roads, roadside ditches, and embankments.  The landslide of particular concern is “The Badger Mountain Road Slide” near the mouth of Sand Canyon. The Badger Mountain Road traverses the upper portion of the slide.  The Sand Canyon channel is located at the toe of the Badger Mountain Road Slide and high flows in the channel exacerbate the problem by eroding the toe and removing any buttress effect.

The purpose of FEMA’s HMGP is to reduce the potential loss of life and property due to natural disasters and to enable long-term hazard mitigation measures to be implemented during the immediate recovery from a disaster. Through this program, FEMA provides grants to states, local governments, tribal governments, and U.S. territories to implement hazard mitigation projects after the declaration of a major disaster. The purpose of this project is to provide funding for Douglas County to implement a cost-effective hazard mitigation project to address flooding and landslides.

The need for this project is to reduce flood damage (inundation, erosion, & sedimentation) to Douglas County and East Wenatchee and to stabilize the landslide area below Badger Mountain Road.  The flood damage reduction features will reduce the impacts of flooding to public and private property.  The landslide stability features will reduce the potential for catastrophic slope failure.

Douglas County has identified the following project goals:

- Decrease risk of injury or loss of life due to overtopping and/or washout of roads within the Sand Canyon Basin.

- Decrease maintenance costs of cleaning sediment-laden culverts and waterways.

- Reduce the negative impact that sediment-laden floodwater discharge has to downstream fish habitat within Sand Canyon and Columbia River.

- Decrease the potential for damage to downstream properties resulting from inadequate floodways and un-detained floodwater.

- Reduce maintenance costs of Badger Road due to the accelerated slide movement at the toe of the slope within upper Sand Canyon.

- Decrease the risk of injury or loss of life due to catastrophic failure of the Badger Mountain Road landslide.

- Maintain access to residents of the Fancher Heights housing development via Badger Mountain Road and to ensure the availability of emergency services.

III.	PROJECT ALTERNATIVES:

Alternatives evaluated in this environmental assessment were selected by the applicant to reduce the need for further disaster assistance and eliminate repetitive damage during future disaster events (i.e. earthquake and/or flood).

Alternative I (Preferred Alternative):  Construct Seven (7) New Stormwater Detention Ponds; a New Landslide Buttress Wall; and Remove Material from the Head of the Badger Mountain Road Landslide (See Appendix – Maps – Map #2 and Appendix – Photos - All).

This alternative consists of three major components: 1) construct seven (7) stormwater detention ponds in the Sand Canyon channel to temporarily store excess floodwater and release it at a slower rate, 2) construct a 1150 foot gabion basket landslide toe buttress in the bottom of Sand Canyon to stabilize the landslides and reduce the toe erosion, and 3) remove material from the head of the Badger Mountain Road landside to decrease the mass pushing the slide downhill.  The work associated with each component will be done during the dry season (from late Spring to early Fall) to reduce the potential for rainfall and water flows causing construction site erosion and flows damaging the construction zones.

Construct seven (7) stormwater detention ponds:  The ponds will be simple low head (4.6’ to 14’) earth fill “run of the stream” dams (A simple dam with a pipe at the bottom of the dam; normal flows pass through the dam without creating a pond.  As flows increase and exceed the capacity of the pipe, excess water is detained creating a pond.  Then as the flow decreases the excess water is released draining the pond.).  The dams will be designed to use existing native materials, providing some intentional leakage through the dam.  The dams will have manholes (outlet control devices), armored emergency spillways, outlet energy dissipaters, and roads across the crest.  (See Appendix – Draft Engineering Study by Shannon & Wilson).  Property owners (farmers) will have the ability to use some of the roads across the top of the dams as access roads between fields.

The ponds are located to capture floodwaters from smaller areas (sub catchments).  They are strategically located throughout the basin to maximize their effectiveness in controlling the discharge to a more manageable flow in lower Sand Canyon.  The objective is to level out the peak flows so the existing downstream drainage facilities can handle the volume.  The ponds will be located on private property, which the County will negotiate with the property owners for access, construction, operations, and maintenance rights.

The basic design, construction method and sequence, and erosion/sediment control BMPs will be same for all seven (7) detention ponds.  The storage capacity, dam length & height (embankment volume), outlet pipe length & diameter, and maximum water depth will vary for each pond based on site conditions, expected flow, and storage volume required.  The construction sequence will generally be as follows:

- Installation of erosion/sediment control BMPs.

- Clear and grub the embankment footprint (this material will be permanently stockpiled on-site).

- Excavate a cut-off trench (3 foot deep or to solid rock).

- Moisture treat and compact the cut-off trench [the transition between the cut-off trench and embankment fill will be continuous (without seams or joints)].

- Install the outlet energy dissipater.

- Bed & place the outlet pipe and inlet catch basin.

- Place and compact the embankment (source of embankment material will be the existing native materials in the pond storage area) creating a dam top width of 12 feet and side slopes of 2 horizontal to 1 vertical.

- Construct an emergency overflow spillway over the dam.

- Install permanent wind/water erosion protection (native vegetation or course aggregate) on the embankment slopes and top.

- Spread (hydroseed preferred) a seed mixture (blended for the area) over all exposed surfaces.

- Provide surface treatment for the access roads and top of embankment compatible with anticipated traffic and erosion potential.

- Remove erosion/sediment control BMPs (if required).

All materials and construction methods/techniques will be in accordance with Washington State Department of Transportation and American Public Works Association standard specifications for road, bridge, and municipal construction.

Douglas County will monitor, operate, and maintain the detention ponds.  Maintenance monitoring will be done on a random basis throughout the year (about 12 times per year) to determine cleaning, operational, and maintenance needs of each pond.  This monitoring will include checking: the dam’s access road, tops & side slopes (embankment & native) for erosion, settlement, displacement, sloughing, piping, burrowing, vegetation survival, presence of invasive (non-native) species, and debris accumulations; inlet structures, pipes, and energy dissipater for settlement, displacement, structural integrity and debris; and the pond storage area for sink holes, and debris & sediment accumulations.

The results of the maintenance monitoring will be used to develop the maintenance work orders.  Maintenance work (including material disposal) will be done in accordance with Douglas County Maintenance Standards.  Performance monitoring will be done during storm/flood events to determine emergency operations/maintenance needs, ensure the detention ponds are functioning properly, and to design adjustments to maximize effectiveness.  Observations of rainfall, snowmelt, inlet flow, outlet flow, and pond depth will be recorded and reported to the surface water management unit for proper evaluation and adjustments.

Construct a landslide toe buttress in the bottom of Sand Canyon:  The buttress will accomplish three goals: 1) improve stability of the slide by creating a stable mass that will resist movement of the slide, 2) create a stable stream flow channel for part of the Sand Canyon channel, and 3) reestablish vegetation in the newly constructed gabion channel by using some soil particles to fill the gabion baskets and planting native species.

The buttress will be a rock filled gabion (wire mesh filled with granular/soil mix) basket structure at the base of the Badger Mountain Road landslide in the bottom of Sand Canyon.  The buttress will be about 1150 feet long.  The outlet end of the buttress will be located about ½ mile east (up channel) of Eastmont Avenue.

The cross section of the gabion buttress resembles a “U” or flat bottomed horseshoe.  The bottom slope of the channel will vary to match the existing slope.  The channel width between the walls will vary from 4 feet to 12 feet.  The height of the walls will vary from 10 feet to 14 feet depending on the top catch point.  The bottom tier of the wall gabions will be 6 feet wide and 3 feet high.  The gabions will get progressively narrower as they are stacked (See Appendix – Draft Engineering Study by Shannon & Wilson).  The gabions will be filled with granular material and soil mix.  The soil mix is intended to support vegetation growth.

The construction will be done in small increments to minimize any impact to the stability of the landslide.  The work will start at the lower end of the project and proceed up channel.  The general construction sequence is anticipated to be:

- Construct an access road along the north side of the channel (traversing the slide area).  The access road will remain for long-term monitoring and maintenance.

- Install erosion/sediment control BMPs.

- Cut and remove portions of old abandoned (approximate 2-inch diameter) pipe.

- Install flow diversion/by-pass system around work zone.

- Clear, grub, and shape the channel (this material will be hauled to a County approve disposal facility or used as fill material in the gabions - if suitable).

- Install the gabion base.

- Fill the gabions with material/mix.

- Close and tie the gabions.

- Install and fill the wall gabions.

- Plant native vegetation.

- Remove flow diversion/by-pass and allow flow in newly constructed buttress channel.

- Remove erosion/sediment control BMPs (if required).

All materials and construction methods/techniques will be in accordance with Washington State Department of Transportation and American Public Works Association standard specifications for road, bridge, and municipal construction.

Douglas County will be responsible for monitoring, operating, and maintaining the buttress wall.  Maintenance monitoring will be done on a random basis throughout the year (about 12 times per year) to determine cleaning, operational, and maintenance needs.  This monitoring will include checking: the landslide areas for signs of movement (this may require establishment of survey monuments); gabion baskets and quarry spalls for displacement, wire breakage, and/or material removal; piping of landslide material; sloughing; vegetation survival; presence of invasive (non-native) species; and debris accumulations.  The results of the maintenance monitoring will be used to develop the maintenance work orders.  Maintenance work (including material disposal) will be done in accordance with Douglas County Maintenance Standards.  Performance monitoring will be done during storm/flood events to determine emergency operations/maintenance needs.

Remove material from head of Badger Mountain Road landslide:  Remove about 66,000 tons (43,500 cubic yards) of material from the head of the Badger Mountain Road landslide to reduce the mass pushing the slide downhill.  The area of excavation will be uphill of the Badger Mountain Road.  The construction sequence will generally be as follows:

- Define, survey, and stake the removal area.

- Install erosion/sediment/pollution control BMPs.

- Use small equipment to start the removal process (avoid additional loading of the slide).

- Follow County guidelines/criteria regarding pit operations, access and use of County roads.

- Haul the material to a County permitted (non-environmentally sensitive) disposal site.

- Grade the area to direct runoff from the slide plane and avoid surface water collection.

- Revegetate all disturbed areas with native species.

- Install final/permanent erosion/sediment control features.

Douglas County will monitor and maintain the material removal area.  Maintenance monitoring will be done on a random basis throughout the year to determine maintenance needs.  This monitoring will include checking the area for signs of movement (this may require establishment of survey monuments), vegetation survival, presence of invasive (non-native) species, and debris accumulations.  The results of the maintenance monitoring will be used to develop the maintenance work orders.  Maintenance work (including material disposal) will be done in accordance with Douglas County Maintenance Standards.

Alternative II:  Construct Two (2) New Stormwater Detention Ponds and Remove Material from the Head of the Badger Mountain Road Landslide (See Appendix – Maps – Map #2 and Appendix – Photos – 2 &3).

This alternative consists of constructing two (2) stormwater detention ponds in the Sand Canyon channel to temporarily store excess floodwater and release it at a slower rate and remove material from the head of the Badger Mountain Road landside to decrease the mass pushing the slide downhill.  The work associated with each component will be done during the dry season (from late Spring to early Fall) to reduce the potential for rainfall and water flows causing construction site erosion and flows damaging the construction zones.  The Pond and Material Removal Area locations correspond to Ponds 1 & 2 and the Material Removal Area outlined in Alternative I.

The results of the hydraulic analysis for the two ponds will create a system that will limit the discharge so the capacity of the downstream culverts during a 100-year event is not exceeded.  The basic design, construction methods/sequence, erosion/sediment control BMPs, and monitoring, operation, and maintenance program for the detention ponds and material removal will be the same as outlined in Alternative I.

##### Alternative III:  The No-Action Alternative

Under the No-Action Alternative, the County would not pursue flood reduction or landslide stabilization projects for Sand Canyon.  Douglas County and East Wenatchee would continue their current flood response programs; react to the situations presented (place water over roadway signs, close roads, repair/rebuild roads and drainage systems, and clean-up debris and sediment).  Private property owners would be responsible for their own activities.  Douglas County would continue to monitor the differential settlement along Badger Mountain Road and add asphalt to smooth the bumps.  In the event of a large disaster there would most likely be a request for state or federal assistance.

##### Other Related Project – Not Part of the HMGP Project

The County is in the process of developing and implementing plans for their Capital Improvement Project (identified in their 6-Year Plan) to upgrade Badger Mountain Road (expected construction 2005) from the intersection of Nineteenth Street Northeast and Eastmont Avenue to the intersection of Badger Mountain Road and Fancher Field Road (aka Gun Club Road).  The road improvements include (but not limited to): drainage, slow vehicle lane, bicycle lane, turning lanes, lighted intersections, and guard rails.  The drainage features are designed to intercept the surface drainage and convey it away from the head of the Badger Mountain Road slide area.

##### Other Alternatives Identified but Dismissed:

Douglas County considered and analyzed several other alternatives to meet their needs (reduce flood damage and stabilize the landslide areas) but dismissed these alternatives based on several factors.  The factors considered for each alternative included cost, liability and safety, property availability, meets needs, community acceptability, technical issues, impact to environmentally sensitive areas, constructability, and maintainability.

The alternatives considered and corresponding reasons for dismissal are outlined:

- Construct a pipe system around the toe of the Badger Mountain Road landslide and improve the flow capacity (replace culverts, enlarge the channel, remove restrictions, armor) Eastmont Avenue to the Columbia River.  The County determined this alternative would: be very difficult and expensive to construct, require deleting the in channel wetlands, and meet community opposition as the residents along the existing channel would be reluctant to see their property changed to accommodate “engineered” channel improvements.

- Construct cast-in-place concrete buttress walls (instead of gabion walls).  The County determined this alternative would: be very costly and difficult to construct, result in a rigid structure in an unstable area which can develop some unique and difficult maintenance and repair problems, and delete the in channel wetlands.

- Remove the landslide toe.  The County determined this alternative would exacerbate the landslide stability problem.

- Reconstruct the Badger Mountain Road in a new location and remove the existing road features.  The County determined this alternative would be very costly, difficult to find a route without severe engineering and environmental problems, public controversy with property owners reluctant to have a new major road in the neighborhood, not solve the existing flooding problem, and require new property negotiations.

IV.	AFFECTED ENVIRONMENT AND ENVIRONMENTAL CONSEQUENCES:

Douglas County is located near the geographic center of the State of Washington.  The County is bound on the north and west by the Columbia River, the east by Grand Coulee and Lincoln County and the south by the Columbia River and Grant County.  The City of Waterville, located near the center of the County, is the county seat.  The most populated City, East Wenatchee, is located in the southwest portion of the County at the outlet of Sand Canyon.

Eastmont Avenue, originating in East Wenatchee, basically becomes Badger Mountain Road as it turns east and starts uphill.  The Badger Mountain Road provides the only direct access between East Wenatchee and Fancher Heights/North Plateau (a residential development consisting of about 230 single family residences and additional approved residential lots), agricultural land, a racetrack and gun club, and the Farm to Market access road between Waterville and East Wenatchee.

Due to the geographic diversity, the climate in the Sand Canyon drainage basin varies.  Winters are generally cold (average minimum January temperatures 15 to 21 degrees Fahrenheit) and summers are hot (average maximum July Temperature 82 to 88 degrees Fahrenheit).  Average annual precipitation in the drainage basin is about 9 inches.  The average annual snowfall is about 43 inches on the ridge and about 30 inches near the Columbia River.

##### Floodplain

Affected Environment:

The drainage basin for Sand Canyon (about 5.5 miles long – east to west and up to 1 mile wide – north/south) drains about 2900 acres (See Appendix – Maps – Map #1).  It originates on a high ridge (elevation 3300’ MSL) in the east and drops to the Columbia River (elevation 600’ MSL) in the west.  The main channel (ephemeral and intermittent flow) associated with Sand Canyon traverses four distinct profiles (sections) as it originates in the east:

- Section 1 is very steep (about 25 to 40%) and characterized by sheet flow and steep rivulets as the drainage basin descends the ridge and collects into channels.  This section is referred to as the headwaters.

- Section 2 is a gradual slope (about 3 to 5%) and characterized by a meandering incision (about 25 to 50 feet deep).  This section is referred to as the upland channel(s).

- Section 3 is steeper (about 7.5%) and characterized by a deep incision (about 200 feet deep; often to bedrock).  The bottom of the incision is vegetated with trees and brush while the side slopes of the incision have sparse native grasses and sagebrush.  This section is referred to as Sand Canyon.

- Section 4 is flatter (about 4.5%) and is part of the alluvial fan from Sand Canyon.  Its characteristics are typical of urban streams in arid environments (culverts, some vegetation, man-made erosion control structures, etc) as it flows through orchards, residential, commercial, and park areas from about ¼ mile east of Eastmont Avenue to its confluence with the Columbia River.  This section is referred to as Sand Canyon Creek.

The 100-year floodplain associated with The Sand Canyon and Sand Canyon Creek has been mapped as an AO zone on the Flood Insurance Rate Map.  The mapped portion of the floodplain ends about ¾ mile east (up channel) of Eastmont Avenue. The AO zone is an area of shallow flooding.  At the mouth of the canyon the flooding spreads out in an alluvial floodplain typically associated with flash flooding type events in arid environments.  Flash flooding occurs when high intensity rainfall combines with snowmelt and frozen ground.  Due to topography, flooding is confined to the existing channel from the headwaters to the mouth of Sand Canyon (about ¼ mile east up channel of Eastmont Avenue).

There is evidence (numerous small dry channels meandering through recent sediment deposits) of an active alluvial from the mouth of Sand Canyon to Eastmont Avenue.  The whole floodplain in this section comprises of open space and agricultural use.  No structures are within the floodplain.

The alluvial fan is inactive from Eastmont Avenue to the Columbia River because the urban development has confined normal flood flows to a channel and culverts.  The identified 100-year floodplain is fairly narrow (about 25 to 100 feet) along both sides of Sand Canyon Creek.  Flooding is caused because the 100-year flood exceeds the capacity of the road culverts and the channel (resulting in road overtopping, backwater effects and overbank flows).  Due to the urban nature, some structures are within the floodplain or are susceptible to flooding from the backwater effects.

Both Douglas County and East Wenatchee are participating members with “good standing” in the National Flood Insurance Program.  They both enforce ordinances regulating development in the floodplain.

Environment Consequences:

Alternative I:  This alternative will flatten the hydrograph of larger flow events (reduce the peak and increase the duration) down channel of the ponds.  The total volume of water flowing in the channel will remain about the same.  There may be a small reduction in the total volume due to infiltration in the pond area as the water is detained in the detention ponds.  According to the hydraulic analysis conducted by Shannon and Wilson, Inc., the 100-year flood flow will be confined to existing culverts and channels from Eastmont Avenue to the Columbia River.  The anticipated pre and post project 100-year flows are outlined in Table 1. The hydrograph of normal low flow events will not be changed.  The water will flow through the pond pipes without being detained.

| Pond Number (Proceeding Down Channel) | Drainage Basin (Acres) | Existing Conditions 100-Year Flow (CFS) | With Detention Ponds 100-Year Flow (CFS) | Maximum Storage Required (Acre-Feet) |
| --- | --- | --- | --- | --- |
| 5 | 506 | 134 | 24 | 9.8 |
| 4 | 949 | 299 | 31 | 12.5 |
| 3 | 1274 | 410 | 42 | 18.2 |
| 6 | 563 | 291 | 16 | 31.9 |
| 2 | 1874 | 787 | 61 | 5.4 |
| 7 | 59 | 27 | 9 | 0.8 |
| 1 | 2213 | 927 | 112.3 | 4.7 |

### Table 1:  Peak Flow (100-Yr.) Reduction with Detention

The potential short-term (construction period) impacts include:

- Increased turbidity/sediment load of flood waters (caused by erosion of exposed soils in the construction zones) and increased pollution (from accidental spills and/or “wash-off” from poorly maintained equipment or vehicles).  The County will implement and maintain Best Management Practices (Washington State Department Of Transportation – Construction Practices Guidelines or similar guidelines) to mitigate these impacts.

- Construction disruption due to rainfall and surface water flows.  The County will limit the construction period as much as possible to the dry season (from late Spring to early Fall), along with implementing and maintaining good Best Management Practices to mitigate these impacts.

- Flood damage during construction.  The County will install flow by-pass features, and limit the construction period as much as possible to the dry season (from late Spring to early Fall) to mitigate these impacts.

The potential long-term impacts include:

- Flattening (reduce the peak and increase the duration) of the hydrograph for larger flow events below the ponds;

- Passing greater than the 100-year flow through the existing culverts and channel without overtopping, backwater, or flooding; and

- Changing the floodplain values and/or functions of Sand Canyon.  The floodplain values/functions impacted are:

  - Infiltration:  The floodplain infiltration area for the channel will be reduced, but increased in the detention ponds.  The time available for the water in the channel to infiltrate will be increased due to the longer flow caused by the detention ponds.

  - Flood storage:  The flood storage area will be increased due to the pond construction resulting in reduced potential for damages to structures down channel of Eastmont Avenue.

  - Deposition of suspended materials:  The amount of suspended sediments will be reduced in correlation to reduced flow, deposition at the detention ponds, and stabilization of the landslide toe.  This will reduce the potential for blockage at culverts.  It will also reduce the natural deposition area of the Sand Canyon alluvial fan (which has been impacted by development).

  - Nutrient replacement:  With decreased flow rate, nutrient removal and replacement will be reduced during high flow events.

  - Wildlife habitat and food:  With lower flows (during 100-year events), the potential for erosion of the riparian habitat (both natural and artificial landscape) will be reduced.  The longer flow period may promote additional vegetation along the riparian edge and around the detention ponds.  However, a reduction in some plant species dependent upon catastrophic events may occur.

Implementation of the best management practices and other measures identified above satisfy the requirements of Executive Order 11988, Floodplain Management.  See Appendix – Executive Orders Checklists – Floodplain) for evaluation under the 8 Step process.

Alternative II:  The impacts will be similar to those outlined in Alternative I, but concentrated in only two areas.  However, some differences will occur.  Since only two ponds will be constructed, the size of inundation will be larger per pond.  The overall wetted edge will be less than in Alternative I resulting in less potential for habitat formation.  The hydrograph will be flattened and the flow capacity of the channel/ culverts in Sand Canyon Creek will be limited to the 100-year flood event.  The landslide toe will erode at a higher rate than expected in Alternative I.  Deposition of sediment at Pond 1 due to input from the landslide area will require more frequent removal in order to maintain detention capacity.

Alternative III:  There would be no change to current impacts.  Flooding in the upper reaches of the drainage basin will be confined to the channel.  From the mouth of Sand Canyon to the Columbia River culvert and channel capacity will be exceeded resulting in road overtopping, road embankment erosion and overbank flooding.  Property and structures abutting Sand Canyon Creek will continue to be impacted and damaged.

##### Water Quality

Affected Environment:

The Sand Canyon drainage basin contributes water through Sand Canyon Creek to the Columbia River.  The stormwater detention ponds, connecting channels, wetlands, the buttress wall, floodplain, Sand Canyon Creek, and the Columbia River have the potential to affect or be affected.  The land uses outlined above have the potential to impact water quality as follows:

- Agriculture – soil particles through the farming and erosion process; herbicides and pesticides; and animal wastes.

- Geologically Hazardous Area and Native Open Space - soil particles through the erosion and/or landslide process.

- Urban/Residential - herbicides and pesticides; animal wastes, street runoff pollutants, and vegetation waste.

Environment Consequences:

Alternate I & II:

The potential short-term impacts include increased turbidity and sediment load as a result of construction site erosion (water and wind) and an increased pollutant load as a result of accidental construction spills.  Implementing and maintaining good Best Management Practices and construction sequencing can mitigate these impacts.

The potential long-term impacts include a reduction in turbidity and sediment and pollutant loads in the drainage features (ponds, channel, floodplain, and River) down channel of the stormwater detention ponds as a result of particulate settling.  The sediment accumulations in the pond areas should be analyzed to determine the appropriate removal and disposal techniques.

Alternate III:

There would be no changes to the current impacts.  Soil particles and pollutants will still be transported down channel.  These will continue to be deposited in the alluvial fan section, the creek floodplain and channel, and the Columbia River.

##### Wetlands

Affected Environment:

A Wetland Delineation was completed by ENSR International.  The wetland delineation was conducted continuously along Sand Canyon from the proposed location of Detention Pond 1 to the proposed location of Detention Pond 3 under Alternative I.  Additionally, the proposed locations for Ponds 4 through 7 were also surveyed for wetland habitat. This delineation would also cover the Pond locations under Alternative II.

According to the Wetland Delineation Report, about 2.5 acres of wetland habitat, containing three individual wetland communities (WL01, WL02, and WL03) were surveyed within the Sand Canyon project area (See Appendix – Sand Canyon Hazard Mitigation Site Wetland Determination).  All identified wetlands were within Sand Canyon (Section 3), and all wetland community types surveyed belonged to the Palustrine System.  Each community was dominated by trees, shrubs, or persistent emergents; at less than 20 acres; water depth was less than 6.6 feet, and salinity was less than 0.5 parts per thousand.

Wetland 01 is a Palustrine Scrub-Shrub Wetland oriented from northeast to southwest and located approximately 700 feet up channel from the proposed location of detention pond 2.  This wetland is about 800 feet in length along the channel of Sand Canyon.  It is composed primarily of willow, western crabapple, field horsetail, mountain alder, common cat-tail, stinging nettle, reed canarygrass, red-osier dogwood, black cottonwood, and scouring horsetail. This wetland community is saturated to the surface, with areas of surface inundation in the stream channel observed during the field surveys.

Wetland 02 is a Palustrine Forested Wetland located along the southeast bank of Sand Canyon, approximately 150 feet southwest (down channel) of Wetland 01.  It is about 100 feet long and dominated by black cottonwood, willow, and scouring horsetail. At the time of the surveys, this wetland community was saturated within the rooting zone.

Wetland 03 is a Palustrine Forested Wetland located along the channel of Sand Canyon approximately 75 feet southwest (down channel) of Wetland 02.  Detention pond 2 will be located near the uppermost section.  This wetland is approximately 1800 feet long dominated by black cottonwood, willow, scouring horsetail, common cat-tail, smartweed, duckweed, water speedwell, and smooth sumac.  A pipe coming out of the northwest bank of the channel at the northeast end of the wetland provided a continuous supply of water feeding into the wetland.  The USGS Wenatchee Quadrangle map indicates a spring in this area. This wetland follows the channel width, widening and narrowing as the channel widens and narrows.  This wetland community was flooded within the channel (2 and 16 inches) and saturated to the surface along the banks.

Environment Consequences:

Alternative I:

Wetland 01 will remain as is and not be negatively impacted by the project.  Although detention ponds will be built up-channel of the wetland, the flow regime sustaining the wetland would not change.

Wetland 02 will be inundated during flood events by detention pond 2 until the water level recedes.  Some temporary impacts will occur during these events, with potential for long-term impacts on the vegetative composition.  Due to the lower flow rate emanating from detention pond 3, the potential for catastrophic events (such as erosion from high flow) impacting the wetland will be reduced

Wetland 03 will be partially (lower portion) obliterated by the construction of the buttress wall.  The upper portion (pipe outlet) would not be impacted.  However, it will be temporarily inundated by detention pond 2 during high flow events.  Some of the wetland vegetation destroyed by the construction of the gabion buttress may reestablish due to the continuous water supply, soil material being placed in the gabion baskets, and planting selected vegetation in the base gabions.  Other impacts for the upper portion will be the same as for Wetland 02.

The applicant will obtain the necessary 404/401 “Wetland” permit from the U.S. Corps of Engineers, as required by the Clean Water Act.  Additional requirements to minimize impacts will be identified through this permit process.  Implementing of these measures will also satisfy the requirements of Executive Order 11990, Protection of Wetlands.

Alternative II:  The upper portion of Wetland 03, all of Wetland 02 and possibly the lower portion of Wetland 01 will be temporarily inundated by detention pond 2 during high flow events.  The impacts would be similar to Alternative I but on a larger scale.  Additional wetlands may be created due to the larger wetted edge of detention pond 2.

Alternative III:  The wetlands will continue to exist in their current state.  During high flow events, portions of all three wetlands may be destroyed or degraded due to erosion or mass wasting.

Geology and Soils:

Affected Environment:

The geology of Douglas County in the project area varies considerably.  The following formations are found:

- continental sedimentary deposits or rocks - Miocene, middle to upper,

- Grande Ronde Basalt flows - Miocene, middle,

- loess - Holocene-Pleistocene,

- mass-wasting deposits, mostly landslides - Holocene-Pleistocene,

- Frenchman Springs Member Basalt flow - Miocene, middle,

- outburst flood deposits, sand, silt and gravel, late Wisconsin – Pleistocene,

- dune sand – Holocene,

- talus deposits - Holocene-Pleistocene,

- alluvium - Holocene-Pleistocene,

- alluvial fan deposits - Holocene-Pleistocene.

The soils of Douglas County formed in material weathered from glacial till and outwash, loess, volcanic ash and pumice, basalt, granite, sedimentary and metamorphic rocks, alluvium, eolian sand, and lake sediment.  Soils that formed in alluvium occur mostly on terraces and flood plains along the Columbia River and in the bottoms of streams and valleys.

The project area consists of four soil map units.  They are (in order of decreasing abundance): Xerothents (very steep); Chelan very fine sandy loam, gravelly substratum (0 to 8 percent slopes); Ralls-Renslow-Bakeoven association (steep); and Renslow-Zen association (undulating).  Additional information about these soils can be found in the Wetland Delineation Report prepared by ENSR International.

Douglas County designated Sand Canyon a “Geologically Hazardous Area” because it contains several landslides on both the north and south side slopes.  The large landslide on the north slope of the canyon is of particular concern.  This slide is located on the north side of Sand Canyon, the toe of the slide being in the channel near the mouth of the canyon and the head above Badger Mountain Road.  Badger Mountain Road traverses a portion of the slide.  Evidence of the slide (distinct bumps) can be seen on the road surface.

The Badger Mountain landslide is a deep rotational slide, but the movement also includes a clockwise rotation about the west-end of the slide.  The soil profile is comprised of sandy silt overlying basalt.  Below the basalt, layers of sandstone, upper claystone, and lower siltstone/claystone of the Wenatchee Formation are encountered.  The slide plane is located within the Wenatchee Formation and is coincident with the groundwater surface.

The slide results from loss of shear strength in the Wenatchee Formation, which is exacerbated by infiltration of surface water from the head scarp and drainage culvert under Badger Mountain Road.  The slide stability is further compromised by mass wasting at the toe, which results from erosion in Sand Canyon.

According to the “Uniform Building Code Seismic Zone Map of the Contiguous United States” (downloaded 4/11/2002), the City of East Wenatchee is located in Seismic Zone 2B.  This indicates new buildings must implement the “moderate” Construction Standards to meet “Code”.

Environment Consequences:

Alternative I:

The potential short-term impacts would be:

- Construction site erosion and down channel sedimentation during rainfall events.

- Wind blown dust as a result of wind across exposed surfaces.

- Landslide movement.

Implementing and maintaining good Best Management Practice and construction sequencing can mitigate these impacts.

The potential long-term impacts include:

- Collection of sediment in the ponds as a result of farm field erosion; natural up channel incision and bank erosion; and wind blown dust.  The ponds will require periodic monitoring and sediment removal/disposal.

- Decrease in the rate of channel incision and bank erosion in the channels down channel of the ponds.

- Increased stability of the landslides in Sand Canyon (resulting in decreased Badger Mountain Road maintenance costs and decreased probability of catastrophic slide).

- Decrease in the amount of overbank soil deposition in the developed alluvial fan section.

Alternative II:

The potential short-term impacts would be:

- Construction site erosion and down channel sedimentation during rainfall events.

- Wind blown dust as a result of wind across exposed surfaces.

Implementing and maintaining good Best Management Practice and construction sequencing can mitigate these impacts.

The potential long-term impacts include:

- Collection of sediment in the ponds as a result of farm field erosion; natural up channel incision and bank erosion; landslide toe erosion; and wind blown dust.  The ponds will require periodic monitoring and sediment removal/disposal.

- Decrease in the rate of channel incision and bank erosion in the channels down channel of the ponds.

- The rate of channel incision and bank erosion up channel of Pond 2 will remain the same.

- Decrease in the amount of overbank soil deposition in the developed alluvial fan section.

- The slide stability problems will be reduced except during large flood events, which cause toe erosion of the slide area.

Alternative III:

There would be no change in current impacts.  The channel will continue to experience incision and bank erosion.  The landslides in Sand Canyon will suffer the same slide stability problems (toe erosion, Badger Mountain Road repair, probability of catastrophic event).  Overbank soil deposition in the developed alluvial fan section can be expected during flood events.

##### Threatened And Endangered Species

LeeAnn Hancock, Washington State Department of Transportation Wildlife Biologist prepared a Biological Assessment (BA) for Alternative 1.  Based upon the BA, FEMA determined that there would be no effect on listed species, critical habitat and no adverse effect on essential fish habitat.  Although not evaluated in the BA, the determination of effect for Alternative 2 would be same as Alternative 1.  Alternative 3 would have no effect for all species.  Table 2 summarizes the BA’s determination of effect.

## USFWS Species

| Common name | Scientific Name | Federal Status | Effect Call |
| --- | --- | --- | --- |
| Pygmy Rabbit | Brachylagus idahoensis | Endangered | NE |
| Bald Eagle | Haliaeetus leucocephalus | Threatened | NE |
| Bull Trout | Salvelinus confluentus | Threatened | NE |
| Critical Habitat for Bull Trout | N/A | Proposed | NE |
| Ute ladies’-tresses | Spiranthes diluvialis | Threatened | NE |
| Washington ground squirrel | Spermophilus washingtoni | Candidate | NE |
| Western sage grouse | Centrocercus urophasianus phaios | Candidate | NE |
| Western burrowing owl | Athene cunicularia hypugea | Species of Concern | NAE |

## NOAA-Fisheries Species

| Common name | Scientific Name | Federal Status | Effect Call |
| --- | --- | --- | --- |
| Upper Columbia River Steelhead Trout | Oncorhynchus mykiss | Endangered | NE |
| Upper Columbia River Spring Chinook Salmon | Oncorhynchus tshawytscha | Endangered | NE |
| Essential Fish Habitat | N/A | N/A | NAE |

NE= No Effect       NAE= No Adverse Effect

### Table 2.  Effect Determination Table

Cultural Resources (Historical / Archeological)

Affected Environment:

Western Shore Heritage Services, Inc. prepared a “Cultural Resources Survey – August 6, 2003” for Alternative 1 in compliance with Section 106, National Historic Preservation Act, as amended.  The Area of Potential Effect (APE) includes the footprint of: the proposed detention ponds; the channel between ponds 1 and 3; the channel between ponds 2 and 7; and the Badger Mountain Road Landslide – Head Removal Area.

Environment Consequences:

Based upon the survey, FEMA determined that no historic structures were identified within the APE and that no cultural or archeological resources were identified within the areas of ground disturbance. This determination is applicable to all three alternatives.  A copy of the survey was sent to the Washington State Historic Preservation Officer and to the Tribal Historic Preservation Officer for the Confederated Tribes of the Colville Reservation with a request for their concurrence that no historic properties are affected.

Socio-Economic Conditions (Including Environmental Justice – EO 12898):

Affected Environment:

According to the 2000 census the population of Douglas County is 32,603.  About 62% of the population lives in the unincorporated portion of the county and about 25% live in East Wenatchee.  Of the total population 77.2% are white; 19.7% are Hispanic or Latino, 1.1% are American Indian; 0.5% are Asian; 0.3% are Black & 1.2% are considered Other.  The median age is 35.7 years and 12.7% of the population is over 65 years old.

According to the U.S. Census (1999 estimates): the mean annual household income is $38,464 and $45,776 for Douglas County and the State of Washington, respectively and the persons (percent of population) below the poverty level is 14.4% and 10.6% for Douglas County and the State of Washington, respectively.

The primary industry in Douglas County is agriculture, including farming/raising, warehousing, processing, packaging, and shipping.  The primary crops are apples, wheat, and cattle (there are other crop varieties).  About one third of the workforce is employed in agriculture related activities.  Other sources of employment include: education, local government/utilities, retail trade, financial services, and construction.

The City of East Wenatchee and Douglas County have created a combined Storm Water Utility.  The Utility boundaries include all of East Wenatchee and the urban (developed) portion of Douglas County near East Wenatchee.  All of the property within the Utility boundary pays an annual fee based on impervious surface (farmland and open area are not charged).  The Utility will fund the “Applicant” share of the Project and be responsible for funding the monitoring, operation and maintenance of the Project.

Environment Consequences:

The impacts for Alternative I and II would be the same.  The potential short-term impacts would be similar to any moderate sized urban construction project in a moderately sized town.  These impacts include:

- Project opportunities for local building construction contractors.

- Job opportunities for the construction trades.

- Material sales for suppliers.

- Tool and equipment purchase and rental.

- Additional purchases of basic living necessities such as food, lodging, gas, and clothes (if an outside contractor and related crews are selected to do the project).

- Additional truck traffic (about 4600 trips) between the excavation at the head of the Badger Mountain Road and the disposal site (location to be determined by the applicant).

- Construction equipment activity in the project areas will create noise.

The potential long-term impacts include:

- East Wenatchee, Douglas County and the property owners near Sand Canyon Creek will have lower emergency response costs (slide repairs, flood debris removal & clean-up, road/culvert repairs).

- Douglas County will develop and implement an annual monitoring, operating, & maintenance program.  This program may encourage property owners in the vicinity of project to observe, record, and report the effectiveness of the project and the need for maintenance.

- The Utility will have increased annual monitoring, operating, & maintenance costs, which potentially will be passed to the customers.

Neither will disproportionately impact any low income or minority populations.

Alternative III:

There would be no short-term impacts.  The potential long-term impacts would be the necessity of continued repairs to the surface of the Badger Mountain Road as the landslide continues to move.  East Wenatchee, Douglas County and the property owners near Sand Canyon Creek will continue to have emergency response costs and inconveniences (slide repairs, flood debris removal & clean-up, road/culvert repairs).

This alternative would not disproportionately impact any low income or minority populations either.

##### Land Use

Affected Environment:

Nearly all of the project area is in unincorporated Douglas County (a portion of Pond 1 and a portion of the buttress wall are in East Wenatchee).  The Badger Mountain Landslide is in unincorporated Douglas County.  Eastmont Avenue and the majority of the mapped floodplain are in East Wenatchee.

There are 6 distinct land uses in the vicinity of the project:

- Dryland Agriculture and Native Open Space - the upper incised channel with steep side slopes (native open space) and dry land farming on the benches above the incised channels in the vicinity of ponds 3, 4, 5, & 6.  Much of the farmland is in the County’s Conservation Reserve Program;

- Geologically Hazardous Area and Native Open Space - Sand Canyon with steep gradient and steep side slopes;

- Rural Residential –the upper flat area near Badger Mountain Road containing Fancher Heights;

- Agriculture - irrigated orchards from the mouth of Sand Canyon to Eastmont Avenue;

- Urban –the area from Eastmont to the Columbia River containing residential houses, undeveloped areas, a mobile home park, governmental offices, and a community park.

Environment Consequences:

Alternates I, & II:  There will be no change in land use to the Dryland Agriculture, Native Open Space, and/or Geologically Hazardous Areas as a result of these projects.  The Residential area (Fancher Heights) has been platted out and will continue to experience normal home construction until filled.  This project will have no influence on the rate of construction currently occurring nor is it anticipated to influence a change to East Wenatchee’s Urban Growth Boundary.  Because of the reduced threat of flooding and sediment accumulations, the orchards at the mouth of Sand Canyon and the undeveloped areas in the urban area may experience conversion to a more intense use for several years.  The community park near the mouth of Sand Canyon Creek at the Columbia River would not experience changes as a result of this project.

Alternative III:  There would be no changes to current land use in the vicinity as a result of this alternative.

##### Safety

Affected Environment:

The proposed stormwater detention ponds, landslide buttress wall, and material removal area are all on undeveloped, rather remote, private property.  The potential impact area for safety concerns would be the landslide and floodplain area, which includes public roads and infrastructure, a public park, developed private property, people and domestic animals.  The County and its contractors are required to follow safety standards for workers, motorists, and pedestrians when working in hazardous areas and along public roads and right-of-ways.

Environment Consequences:

Alternate I:

The potential short-term impacts for the pond areas include: toxic spills (fuel, hydraulic fluids), and accidents involving construction workers.  The impacts for the buttress area and material removal area include: toxic spills (fuel, hydraulic fluids); accidents involving construction workers, and a catastrophic slide while the construction activity is in progress.

The potential long-term impacts include: a reduction in the frequency and magnitude of flood events and reduced probability of a catastrophic landslide; the introduction of impounded water in an urban environment; and dam breaching or failure during high flood or flash flood events.   However, according to Shannon and Wilson, Inc., the detention pond dams would not be subject to review by the Washington State Department of Ecology Dam Safety Section due to their small normal operating capacity.

Alternative II:

The potential short-term impacts include: toxic spills (fuel, hydraulic fluids), and accidents involving construction workers.

The potential long-term impacts include: a reduction in the frequency and magnitude of flood events and dam breaching or failure.  However, due to the size of the detention ponds, a permit would be required by the Washington State Department of Ecology Dam Safety Section for construction of the dams.   The slide areas will continue to move, albeit at a reduced rate, resulting in cracks and bumps in Badger Mountain Road.  The potential for a catastrophic landslide will continue.

Alternative III:

There would be no changes to the current short or long-term impacts.  There is still the risk of catastrophic landslide.  The slide areas will continue to move resulting in cracks and bumps in Badger Mountain Road.  And high flows during high rainfall and/or snowmelt events will still be experienced.  The current risk to loss of life and property will continue based upon the nature of a flash flood.

##### Cumulative Impacts

Cumulative impacts are those effects on the environment that result from the incremental effect of the action when added to past, present, and reasonably foreseeable future actions, regardless of what agency (Federal or non-Federal) or person undertakes such actions.  Cumulative effects can result from individually minor, but collectively significant, actions taking place over a period of time.

For this discussion “Past” is considered the time before development (roads, buildings, and farms) along the Columbia River and benches to the east; “Present” is considered the development time frame; and the “Future” is considered the reasonable foreseeable future.

In the “Past” there were flash floods, erosion, landslides, and sedimentation (creation of alluvial fan) associated with the sand canyon drainage basin.  Because there were no significant damages associated with these events there was no concern.  According to the Cultural Resources Survey by Western Shore Heritage Services, Inc the Columbia Salish tribe occupied the east side of the Columbia River.  The tribes fished in the river and hunted and gathered in the upland areas.

In the “Present” the flash floods, erosion, landslides, and sedimentation (creation of alluvial fan) associated with the sand canyon drainage basin continued.  Development occurred on the alluvial fan, in the flood plain and across the landslide area without acknowledging or making provisions for protecting against these hazards.  Because of this development there were damages (undersized culverts, breached and eroded roads, flooded homes, undesirable sediment accumulations, and differential settlement on the Badger Mountain Road crossing a large landslide area).  As a consequence Douglas County, East Wenatchee, and property owners have responded during the emergencies and made post event clean up and repairs.

The “Future” cumulative impacts as a result of Alternative I are expected to include: increased development, construction of the CIP upgrade of the Badger Mountain Road, decreased costs associated with emergency response, clean up, and repairs, and increased monitoring and maintenance of ponds and buttress wall.

Increased Development:  The orchard area at the mouth of Sand Canyon east of Eastmont Avenue and the occasional vacant lot in the flood plain between Eastmont Avenue and the Columbia River can be expected to be developed.  This development would most likely be consistent with the existing development in the surrounding area and current zoning and codes.  The flooding risk to these new developments will be minimal because the post project 100-year flood will be contained in channel and the existing culverts have the capacity to pass the peak design flow.

Construction of the Badger Mountain Road Upgrade:  Douglas County has plans to continue with the design and construction of this project.  The stabilization of the Badger Mountain Road Slide will reduce construction and long-term repair costs.

Decreased costs associated with emergency response, clean up, and repairs:  Douglas County, East Wenatchee and the property owners can reduce their emergency response, clean up, and repair efforts because the 100 year flood will be controlled, sediment collected in ponds, and the Badger Mountain Road Slide will be more stable.  The resources used for these activities can be directed elsewhere.

Increased monitoring and maintenance of ponds and buttress wall:  Douglas County and East Wenatchee will develop and implement a long-term monitoring and maintenance program for the ponds and buttress wall.  The Storm Water Utility will finance this program.  Staff will be selected, equipped, and trained to implement the program.

Factors Considered, Not Discussed:

The following “other” factors were considered and it was determined there were no (or minimal) potential effects: Prime Farmlands, Vegetation, Wildlife, Climate & Air, Mineral Resources, Utilities, and Noise.  There is no further discussion of these “other” factors in this document.

MITIGATION OF UNAVOIDABLE ADVERSE IMPACTS ASSOCIATED WITH THE ALTERNATIVES

Mitigation refers to actions that would reduce or eliminate potential adverse environmental impacts that could result from the proposed action.  The potentially adverse impacts described in the previous section are minor and do not require any formal mitigation.

Mitigation measures for Alternates 1, & 2 are similar and include:

- Douglas County will be responsible for obtaining and complying with all required local, state, and Federal permits/regulations/codes/standards (including but not limited to: Shoreline Conditional Use, Floodplain Management, Critical Areas Ordinance, WSDFW-HPA, WSDoE-401, US Army Corps of Engineers Section 404, WSDoT, and APWA) prior to and during project implementation.

- The construction will comply with local, state, and federal requirements related to preparation and implementation of erosion control plans, allowable turbidity, discharge of storm water from construction sites, periodic inspections, and use of clean and well-maintained equipment.

- Should historically or archeologically significant materials (or evidence thereof) be discovered during the implementation of the project, the project shall be halted until FEMA (in consultation with SHPO, the Applicant and other concerned parties) develops and implements appropriate measures to ensure the project is in compliance with the National Historic Preservation Act.

- Douglas County will be responsible for the continued monitoring, operation, and maintenance of all facilities associated with the project.  The monitoring will include checking for maintenance needs, emergency response activities, and project effectiveness.  Operating and maintaining will include cleaning, repairing, and adjusting the projects.  The surface water management unit will be responsible for evaluating rainfall, snowmelt, inflow, outflow, pond depth, and maintenance reports and developing and implementing plans to adjust pond outlet configurations.

- If deviations from the proposed scope of work result in substantial design changes, the need for additional ground disturbance, additional removal of vegetation, or result in any other unanticipated changes to the physical environment, the Grantee must contact FEMA, and a re-evaluation under NEPA and other applicable environmental laws will be conducted by FEMA.

AGENCIES CONSULTED

The Washington State Historic Preservation Officer (SHPO), Dr. Allyson Brooks, was consulted for Historical and Archeological effects by letter dated August 28, 2003.

The Tribal Historic Preservation Officer (THPO) for the Confederated Tribes of the Colville Reservation, Dr. Shawn Hess, was consulted for Historical and Archeological effects by letter dated August 28, 2003.

Douglas County consulted with the following agencies regarding this proposed project: US Army Corps of Engineers, Debbie Knaub, (at Project Scoping Meeting - March 11, 2003).

NOAA Fisheries, Dianne Driscoll US Fish and Wildlife Service, (at Project Scoping Meeting - March 11, 2003).

Washington State Department of Fish and Wildlife, Bob Newman, (at Project Scoping Meeting – March 11, 2003)

- REFERENCES:

Anderson, Kim; Baker, Mark; Fisher, Cameron; Long, Alissa; Paulus, Stuart. ENSR International Sand Canyon Hazard Mitigation Site Wetland Delineation. East Wenatchee, Washington, Aug. 2003.

Burrie, Dee. J., P.E. Draft Engineering Study; Sand Canyon Flood Mitigation Project. Douglas County. Washington Shannon & Wilson, Inc., 2003.

Burrie, Dee. J., P.E. Supplemental Pond Storage and Flow. Shannon & Wilson, Inc., 2003.

Douglascountywa.net.  Storm Water Utility.  8 Aug. 2003. http://www.douglascountywa.net/departments/swu/.

Factfinder.census.gov. 12 Aug. 2003. U.S. Census Bureau, DP-1 Profile of General Demographic Characteristics. Data Set: Census 2000 Summary File (SF 1) 100-Percent Data. http://factfinder.census.gov/bf/.

Gosselin, Jolene. Hazard Mitigation Grant Application. Douglas County, 2001.

Gosselin, Jolene, P.E. Personal Communications. County Engineer. Douglas County, 2003.

Hancock, LeeAnn. Sand Canyon Flood Hazard Mitigation FEMA Biological Assessment. Washington State Department of Transportation. Douglas County, July 2003.

Idahogeology.org. 11 April 2002. Uniform Building Code Seismic Zone Map of the Contiguous United States. http://idahogeology.org/Services/GeologicHazards/Earthquakes/images/ubc.gif.

Lange, Jennifer, P.E. Personal Communications. Design Engineer. Douglas County, 2003.

Rooke, Lara C. Sand Canyon Flood Hazard Mitigation Project. Washington State Office of Financial. Cultural Resources Survey for the Management. 2003 Population Estimates Western Shore Heritage Services, Inc., 6 Aug. 2003.

Roozen, Justin, Road Data/Environmental Coordinator. Personal Communications.

Douglas County, 2003.

Roozen, Justin. State Environmental Policy Act Checklist. Douglas County, 2003.

Task Force on the Natural and Beneficial Function of the Floodplain. The Natural and Beneficial Function of the Floodplain. Reducing Flood Losses by Protecting and Restoring the Floodplain Environment. June 2002.

Top 10 Employers in Douglas County. Port of Douglas County, October 2002.

U.S. Department of Housing & Urban Development. Federal Insurance AdministrationFlood Insurance Rate Map. Douglas County, Washington.

Washington State Department of Ecology. Facility/Site Identification System, 2003.

IX. 	APPENDICES:

#1 - Maps:

Map #1 – Location & Drainage Map

Map #2 - Alternative #I

Map #3 - Alternative #II

#2 - Photos:

Photo #1 – Cover and Overview

Photo #2 - Pond 1 Proposed Location

Photo #3 - Pond 2 Proposed Location

Photo #4 – Ponds 3, 4, 5, & 6 Typical Conditions

Photo #5 - Buttress Wall Proposed Location

#3 – Executive Orders Checklists:

Executive Order 11988 (Floodplain Management)

Executive Order 11989 (Wetlands)

#4 – Public Involvement

Public Notice for FEMA Draft Environmental Assessment

Summary – Douglas County (Sand Canyon) HMGP Public Notices & Hearings

#5 – Comments from Agencies

#6 – Comments from Public

#7 – Draft Engineering Study;

#8 – Cultural Resources Survey

#9 – Biological Assessment

#10 – Wetland Delineation