RECORD OF DECISION

By the Federal Transit Administration

Norfolk Light Rail Transit Project

# DECISION

The Federal Transit Administration (FTA), in accordance with 23 CFR 771, the regulations that govern the Federal environmental review process for transportation projects funded by the U. S. Department of Transportation (USDOT), has determined that the requirements of the National Environmental Policy Act of 1969 (NEPA), as amended, have been satisfied for the Norfolk Light Rail Transit Project.  The Project is a 7.4-mile light rail transit (LRT) system comprised of an exclusive double track guideway that generally follows the Norfolk Southern Railroad’s South Beach Branch right-of-way with street running operations through downtown Norfolk to the west end of the alignment at the Eastern Virginia Medical Center (EVMC).  The eastern end of the alignment is on the existing railroad right-of-way at the corner of Newtown Road and Kempsville Road. The proposed project includes provisions for 11 LRT stations, a vehicle storage and maintenance facility, an expanded bus feeder system, and park-and-ride lots at 4 of the proposed station sites.

The FTA Record of Decision (ROD) applies to the Preferred Alternative (“the Project”), as further described in the Norfolk Light Rail Transit Project Final Environmental Impact Statement (FEIS), as advertised in a Notice of Availability in the Federal Register on October 28, 2005.  Hampton Roads Transit (HRT), the Project sponsor, is seeking financial assistance from FTA for this project.

The Final Environmental Impact Statement (FEIS) describes the costs, benefits, and impacts associated with the 7.4-mile LRT project that lies entirely within the jurisdictional boundaries of the City of Norfolk.  However, neither the FEIS nor this Record of Decision constitutes a Federal commitment to provide financial assistance for construction of the project.  In this instance, HRT is seeking funding under FTA's Major Capital Investments ("New Starts") program, and the Federal Transit Administrator will decide whether to commit New Starts funds for project construction strictly in accordance with the evaluation criteria and procedures codified at 49 U.S.C. § 5309 and 49 C.F.R. Part 611, including, specifically, the criteria for cost effectiveness, land use, and local financial commitment.  Currently, the project is rated "medium" under the New Starts criteria, based, in part, on the capital cost estimates set forth in this FEIS that are subject to further review by FTA before the Administrator may approve the project for entry into Final Design.  If and when the project is approved for entry into Final Design, it must maintain a "medium" rating under the New Starts criteria to remain a viable candidate for Federal financial assistance under the New Starts program.

In addition to FTA, the U.S. Coast Guard participated in the Project’s NEPA review as a cooperating agency because construction of the Project requires the crossing of waterways and enhancements to, or reconstruction of, bridges over navigable waterways.

## BACKGROUND

Historically, the Norfolk Southern Railroad ran railbus, inter-urban passenger service in the Norfolk Southern right-of-way to Virginia Beach until 1947, after which the passenger rail routes were discontinued and only freight service remained.  The return of rail transit to the corridor was initially explored in 1986, when Tidewater Regional Transit (TRT), one of the two predecessor agencies of Hampton Roads Transit (HRT), conducted a Study of the Cost Effectiveness of Restoring Rail Passenger Service in the Norfolk area.  In 1991, TRT examined the feasibility of providing additional transit service in several corridors throughout the greater Hampton Roads area.  Specifically, the recommended transportation plan for South Hampton Roads, derived from the Rail Systems Analysis and Fixed Guideway Plan, 1991, was to provide substantially improved bus transit service for the short term and light rail transit (LRT) in the longer term.

As a result of the 1991 system planning studies, the Norfolk-Virginia Beach Corridor Major Investment Study (MIS), June 1996, was conducted by TRT to evaluate transit and transportation improvements in a 30-mile corridor extending from Virginia Beach to downtown Norfolk and Naval Station Norfolk.  The MIS utilized and built upon results of past planning efforts in evaluating the feasibility of implementing various transportation alternatives and documented the selection of a Locally Preferred Alternative (LPA).  The Locally Preferred Alternative, selected by TRT in May 1996, consisted of an 18-mile light rail transit system between downtown Norfolk and Virginia Beach.  In May 1999, a Draft Environmental Impact Statement for the 18-mile Norfolk-Virginia Beach Light Rail Transit System East/West Corridor Project was published.  This document analyzed an 18-mile LRT Build Alternative between downtown Norfolk and the Virginia Beach Pavilion Convention Center, generally following the Norfolk Southern Railroad South Beach Branch right-of-way.  The Build Alternative included a proposal for 13 stations, five of which were to be located within the City of Norfolk, an expanded bus feeder system, and a vehicle storage and maintenance facility located in Virginia Beach.  Two public hearings were conducted in June 1999 to give members of the public the opportunity to comment on the document.  The Final Environmental Impact Statement for the Norfolk-Virginia Beach Light Rail Transit System East/West Corridor Project was published in March 2000.

In response to a non-binding advisory referendum held in Virginia Beach in the fall of 1999, the City of Virginia Beach chose not to continue to participate in the development of the Norfolk-Virginia Beach LRT project within their city boundaries.  As a result of the Virginia Beach decision to withdraw from the development of LRT, Hampton Roads Transit was asked by the City of Norfolk to continue to consider the feasibility of the Norfolk portion of the Locally Preferred Alternative.  In February 2000, the Transportation District Commission of Hampton Roads (TDCHR) endorsed HRT’s request to proceed with the preparation of a Supplemental Draft Environmental Impact Statement and identified a Minimum Operable Segment (MOS).

The Supplemental DEIS, published in December 2002, evaluated an 8-mile LRT system that ran from the western terminus near Eastern Virginia Medical Center through Downtown Norfolk to a proposed eastern terminus on Kempsville Road just north of I-264. The alignment proposed in the FEIS is a modification of the original MOS alignment that was documented in the Supplemental DEIS.  Upon completion of the Supplemental DEIS, refinements of the LRT alignment were needed to strengthen the project’s cost effectiveness and respond to community concerns related to the proposed eastern terminus.  The most significant revision to the alignment was the shortening of the track from the previous eastern end-point near the Barry Robinson Center north of I-264 to the current end-point at Newtown Road and Kempsville Road.  This revision reduced the length of the LRT track by 0.6 miles while having no impact on ridership. In addition to reduced project costs, the modification eliminated impacts to the Barry Robinson Center, a historic resource that provides adolescent mental health services to the region.

## BASIS FOR DECISION

FTA’s decision is based on information contained in the Final Environmental Impact Statement, which provides the detailed statement on environmental impacts required by NEPA and Federal transit law (49 USC 5324(b)).  The statement identifies the Preferred Alternative and includes a review of the purpose and need for the project, consideration of alternatives, environmental impacts, and measures to minimize harm.  FTA has reviewed this statement and notes that the LRT Alternative was selected over the other alternatives considered because it:

- Provides better access to activity centers in the corridor and the region

- Provides better mobility between downtown Norfolk and the surrounding communities

- Attracts the highest number of total riders

- Provides the greatest reduction in automobile vehicle miles traveled as compared to the No-Build and TSM Alternatives.

- Provides shortest and most reliable travel times for transit trips within the corridor and the shortest travel times of all trips in the downtown area.

- Allows for the most convenient transfer between LRT, bus and parking facilities

- Allows for more transit oriented development to be focused in station areas

- Increases access to the greatest number of residential, educational, and employment areas served by transit service

- Better supports the City of Norfolk land use and redevelopment plans

- Conforms with regional air quality plans

- Has the highest level of public, state and City regulatory support.

The Coast Guard has indicated that the preliminary design of the Project’s crossings of navigable waterways and in-river construction activities are consistent with applicable Coast Guard requirements.  HRT will apply for bridge permits in accordance with USCG regulations during final design, when the more detailed design of each bridge and its construction method can be provided in the permit application.

## ALTERNATIVES CONSIDERED

Numerous alternatives were evaluated throughout the various stages of the environmental review phase of the Project.  Consistent with the Project’s evaluation methodology, the effectiveness of each alternative was assessed based on social, environmental, economic, and transportation factors.  The evaluation process applied increasingly detailed and comprehensive measures of effectiveness to a decreasing number of alternatives. The process allowed decision-makers to identify similarities, differences and trade-offs between each alternative, and to carry forward those alternatives that were determined to best achieve the following:

- satisfaction of the purpose and need of the Project

- ease of construction

- minimization of negative environmental and transportation impacts

- improvement of transit ridership

- maximization of the project benefit while minimizing construction costs

The formal NEPA review process for the Norfolk LRT Project began with a series of scoping meetings, which were held on November 2, 2000.  The initial set of alternatives considered for the Project included light rail transit technology, alignments, station locations, and vehicle storage and maintenance facility sites.  These alternatives were based, in part, on the Preferred Alternative that was documented in the Norfolk-Virginia Beach East/West Corridor Project FEIS (March 2000). The Norfolk LRT Project proposed to use the Norfolk Southern Railroad South Beach Branch Line, with alignment options through downtown Norfolk, and possible options at the east and west ends of the project corridor. As a result of the scoping meetings, a number of additional alignment options were developed through downtown Norfolk and to the east-end of the line.  These initial options were then subjected to a two-phase screening process to determine which alternatives should be advanced for more detailed evaluation in the Draft EIS.  For the initial screening phase, the evaluation measures included the overall consistency with the Project goals and objectives, constructability, and the presence of negative environmental and transportation impacts.  Alignment alternatives carried forward from the initial screening were subjected to a second level screening that evaluated the alternatives based on project costs and potential transit ridership.  Upon completion of the Supplemental DEIS (December 2002), further refinements of the LRT alignment were needed to strengthen the project’s cost effectiveness and to be responsive to public concerns related to the east end-of-line.  Additional east end-of-line options were considered that focused on the further reduction of capital costs, while following the general alignment within the project corridor.  The preferred alignment evaluated in the FEIS was approximately 0.6 miles shorter in length, while maintaining ridership levels and satisfying the Project Purpose and Need.  The results of the screening analysis of all options are documented in detail in the Norfolk LRT Project, Final Environmental Impact Statement, Appendix B, Selection of LRT Build Alternative Alignment (October, 2005)

### Supplemental Draft Environmental Impact Statement

The Supplemental Draft EIS evaluated the potential effects of alternative transit improvements for the Norfolk LRT Corridor.  In addition to a No Build Alternative, one LRT Build Alternative and a Transportation Systems Management (TSM) Alternative were evaluated.

- No Build Alternative. The No-Build Alternative included ongoing, committed and funded projects envisioned for implementation by 2021, as identified in the Hampton Roads 2021 Regional Transportation Plan, Hampton Roads Planning District Commission, July 2001. The No Build Alternative provided a baseline for comparison against which the other alternatives were evaluated.

- Transportation Systems Management (TSM) Alternative. The Transportation System Management (TSM) Alternative represents a lower capital cost approach to transit services and facilities and seeks to maximize the benefit of the existing transportation system along the Norfolk LRT corridor.  The TSM Alternative consists of current HRT bus routes and facilities, service and facility improvements identified in the area-wide No-Build Alternative, and additional new bus service improvements that would provide comparable service to the LRT Build Alternative.  The TSM Alternative would provide improved bus services between the Military Circle Mall area and downtown Norfolk, between the Kempsville Road corridor and the Military Circle Mall, at the west end of the corridor to Old Dominion University, at the east end of the corridor to Pembroke Mall and the Virginia Beach Central Business District (CBD), and expansion of the existing Norfolk Electric Trolley (NET) service in downtown Norfolk.

- LRT Build Alternative. The LRT Build Alternative evaluated in the SDEIS consists of a light rail transit system beginning at a western terminus near the Eastern Virginia Medical Center (EVMC) and traveling east in a dedicated right-of-way on city streets through downtown Norfolk to Norfolk State University (NSU). The alignment would follow the existing Norfolk Southern Railroad right-of-way, paralleling I-264, from Park Avenue, west of Brambleton Avenue to Newtown Road, and would end at an eastern terminus on Kempsville Road just north of I-264. The project would include an exclusive double track guideway following the Norfolk Southern Railroad right-of-way and dedicated LRT right-of-way along the streets through downtown Norfolk and at the eastern and western end of the line, eleven LRT stations and an LRT Vehicle Storage and Maintenance Facility to be located just south of the LRT alignment between Norfolk State University and I-264. The LRT Build Alternative would also include a revised bus network providing strong bus connections to the LRT line and extending the service coverage of the LRT system.

### Final Environmental Impact Statement

Based on public and agency comments after the completion of the Supplemental Draft EIS, HRT identified a series of modifications to the project to reduce environmental and community impacts and to improve the project’s cost effectiveness.  TDCHR selected the LRT Build Alternative as the Preferred Alternative.  The FEIS was developed to respond to comments and issues raised during the circulation of the Supplemental Draft EIS and to provide more detailed information on the design modifications and the design of the proposed mitigation measures for unavoidable impacts associated with the Project. The FEIS presents an evaluation of the following alternatives:

- No Build Alternative. The No Build Alternative includes all highway and transit facilities and services of the existing transportation system plus highway and transit improvements from the financially constrained 2026 long-range plan, as identified in the Hampton Roads 2026 Regional Transportation Plan, Hampton Roads Planning District Commission, December 2003.  The No Build Alternative provides a baseline for comparison against which the other alternatives were evaluated.

- Transportation Systems Management (TSM) Alternative. The Transportation System Management (TSM) Alternative represents a lower capital cost approach to transit services and facilities and seeks to maximize the benefit of the existing transportation system along the Norfolk LRT corridor.  The TSM Alternative consists of current HRT bus routes and facilities, service and facility improvements identified in the area-wide No-Build Alternative, and additional service improvements that would provide comparable service to the Preferred Alternative. The TSM Alternative would include three park-and-ride lots and a new transit center within the project corridor.

- Preferred Alternative. The Preferred Alternative evaluated in the FEIS consists of a light rail transit system beginning at a western terminus near the Eastern Virginia Medical Center (EVMC) and traveling east in a dedicated right-of-way through downtown Norfolk to Norfolk State University (NSU).  The alignment would follow the Norfolk Southern Railroad right-of-way, paralleling I-264, from Park Avenue, west of Brambleton Avenue to Newtown Road, and would end with an eastern terminus along the existing Norfolk Southern Railroad right-of-way at Newtown Road and Kempsville Road.  The project components include:

- An LRT system, approximately 7.4 miles in length, comprised of nine Light Rail vehicles, and an exclusive double track guideway following the Norfolk Southern Railroad right-of-way and dedicated LRT right-of-way along city streets.

- Eleven stations: seven would include bus drop off areas (bus bays or on-street) and four would include park-and-ride areas.  Other station amenities would include some or all of the following: safety railings where needed, ticket vending and validating machines, map and information cases, light standards, and urban design elements and furniture such as wind screens, benches, litter receptacles, and other enhancements.

- Revised bus network providing strong bus connections to the LRT line and extending the service coverage of the LRT system.

- An LRT Vehicle Storage and Maintenance Facility located just south of the LRT alignment between Norfolk State University and I-264, between Brambleton Avenue and Ballentine Boulevard.

ENVIRONMENTAL IMPACTS AND MEASURES TO MINIMIZE HARM

The FEIS provides an assessment of the Project’s social, environmental, economic and transportation impacts and commits to certain measures to mitigate those impacts.  The mitigation measures and other project features that reduce adverse impacts, to which FTA and HRT committed in the FEIS, may not be eliminated from the Project, except by FTA's written consent in accordance with applicable laws and regulations.  A summary of the major environmental impacts influencing the FTA decision follows, and a table designed to facilitate monitoring the implementation of the mitigation measures during final design and construction is provided in Attachment A.

Property Acquisition. The majority of acquisitions required for this Project will include the existing Norfolk Southern Railroad’s South Beach Branch right-of-way and small portions of adjacent parcels, which will be required for drainage and temporary construction easements.  In addition, property acquisition will be required at seven of the eleven station locations and in places where the alignment deviates from the existing Norfolk Southern Railroad right-of-way.  This deviation will occur at the western end of the project where the alignment begins in downtown Norfolk until it enters Norfolk Southern Railroad right of way near Brambleton Avenue.  Seven residential properties will be displaced on Curlew Drive, and Bangor Avenue.  All residential displacements are single-family homes except for a residential duplex at 100 Curlew Drive. Three businesses will also be displaced and one vacant previously industrial property.  In addition, the construction of one downtown Norfolk station will require the demolition of the Kirn Memorial Library, which is owned by the City of Norfolk.

All private property that will be acquired for the Preferred Alternative will be removed from the city tax rolls and therefore will result in a change in the amount of Norfolk’s available tax base. The tax loss is expected to be negligible as a percentage of the City’s whole tax base.

Historic Resources. The Project will have an adverse effect on the Downtown Norfolk Historic District and the West Freemason Historic District by introducing visual elements that are inconsistent with the historic fabric of the districts. The Light Rail Vehicle (LRV) will be powered by an overhead catenary system, which will introduce a new visual element into the streetscape through overhead lines and support poles.  Additionally, three stations and an undetermined number of signs will be located within or adjacent to the downtown Norfolk Historic District and the West Freemason Historic District.  No contributing elements of the historic districts will be altered for the project. A Memorandum of Agreement (MOA) has been signed by HRT, FTA and Virginia Department of Historic Resources (VDHR) that includes provisions for continuing consultation with VDHR and the City of Norfolk regarding the design of above-ground elements of the Norfolk LRT in an effort to minimize these visual effects.  The MOA is included in Attachment B.

Wetlands. The Project will affect five wetlands during construction, with a total impact area of 1.48 acres.  Construction impacts for the Project will include fill for widening the track bed, culvert requirements and bridge widening.  Mitigation measures are outlined in the FEIS and summarized in Attachment A.

Water Quality. Overall, construction of the Project will not substantially alter the surface water drainage system or water quality.  All construction activities have the potential to increase sediment and nutrient loads to surface waters.  However, these changes will be temporary and will cease once construction is complete and graded areas are revegetated. The project will increase the net new impervious surface by 7.46 acres, with a resulting increase in runoff volume and pollutant loads to surface waters.

Floodplains. Approximately 0.5 miles of the proposed project corridor is located adjacent to or within the 100-year floodplain.  These areas are scattered along the corridor in approximately 10 locations, many in areas already used for transportation purposes. LRT Track construction within floodplain areas cannot exceed the current rail and street elevations for concern that the waters will become impounded.  Due to the overall low elevation of Norfolk, the city does not impose such floodplain restrictions on development due to its impracticality.  Therefore, any track located within the 100-year floodplain will be constructed with one foot of freeboard over the 100-year flood elevation with the exception of embedded track in the downtown area.  Construction in downtown Norfolk will require new structures in the floodplain.  During Final Design, HRT will coordinate with the state and local regulatory agencies to obtain the necessary approvals.

Ecology. Impact to ecological resources will primarily be limited to the area immediately adjacent to the existing railroad tracks.  Most of the area consists of urban surfaces, landscaped turf and idle fields.  One relatively intact wooded area, just east of the Norfolk State University Station, will be impacted.  This woodlot is located in a narrow corridor between the existing tracks and I-264.  Approximately 3.5 acres of this seven-acre woodland (mostly pine) will be removed by the Project.  The woodlot has minimal vegetative diversity.

Noise and Vibration.  Operation of the Project is predicted to exceed the FTA noise impact criteria at some sensitive receptors along the LRT alignment, primarily in downtown Norfolk, where the alignment has several tight curves resulting in high frequency wheel squeal noise.  Track-side water sprayers will be installed to lubricate rails on curved track sections to minimize wheel squeal.  At the eastern end-of-line station at Newtown Road, idling buses will exceed the FTA noise impact criteria at three adjacent homes.  A noise barrier will be constructed that will reduce noise levels and, simultaneously, minimize the visual impacts of the LRT station and bus staging areas to the surrounding neighborhood.

Traffic and Transportation. The Project will include 49 locations where the LRT alignment crosses existing roadways and driveways.  An LRT grade separation has been designed into the Project in an area consisting of four roadway crossings where traffic and safety impacts would be severe.  The remaining grade crossings impacts will be mitigated with a combination of active and passive traffic control measures.

The Project will also result in changes to traffic conditions as people change their travel patterns to access the new transit stations, affecting some of the communities that surround certain stations. At station locations without parking, auto traffic impacts will be limited to pick-up and drop-off activity, which is estimated to be a small percentage of total boardings at most stations.  Stations with parking, which will attract more auto traffic (especially during peak commuting hours), may have localized traffic impacts related to neighborhood circulation.  In some cases, a new traffic signal or other geometric improvements will be installed to make traffic flow safely and efficiently.

The Project is expected to impact parking spaces in both on-street and off-street locations.  The total number of on-street parking spaces displaced by the LRT line will be 277.  The access drives to several off-street surface parking lots and parking garages will also be impacted by the LRT line.  Several on-street service or delivery areas that are located in downtown Norfolk will be displaced because of the right-of-way requirements of LRT.  The service delivery areas on Monticello Avenue for the NorVa Theater and the Virginia Stage Company are heavily utilized.  These delivery areas will be displaced and new pullout loading zones will be constructed.

Existing traffic patterns will be affected during the construction phase of the Project.  A portion of the Project will be constructed on or adjacent to existing travel ways, temporarily impacting surface parking and traffic patterns along the LRT alignment in downtown Norfolk.  Traffic detours, temporary access modifications, and temporary elimination of on- and off-street parking may be required.

The FEIS describes the mitigation measures that are now incorporated into the Project to avoid and minimize adverse impacts.  HRT will design and build the Project in accordance with the mitigation measures contained in the FEIS and summarized in Attachment A.  In addition, FTA will require that HRT establish a mitigation-monitoring program to ensure adequate communication of mitigation and design commitments to the teams working on the Final Design and Construction, and to provide a means for HRT and FTA to track the progress in accomplishing the mitigation commitments.  FTA will monitor implementation of mitigation measures through quarterly reviews during Final Design and Construction or other appropriate means.

PUBLIC COORDINATION AND COMMENTS

During the preparation of the Supplemental Draft EIS and the FEIS, a comprehensive public involvement plan was designed and implemented to provide citizens, including traditionally underserved populations, businesses, and organizations with an interest in the Project, the opportunity to be informed about project developments, to participate in the project planning process, and to provide recommendations to decision-makers on the selection of the project alternatives.  In order to facilitate public participation in the Project’s planning and design, several different outreach techniques were employed to reach a wide range of participants.  These included a variety of information dissemination media and interactive techniques in addition to meetings and public hearings as described below.

Public Outreach

A number of different techniques and activities were conducted over the course of the environmental review process to ensure that the public remained informed of Project developments and were provided the opportunity to comment throughout Project planning and design.  Specific techniques included a Project telephone hotline, a website, information brochures, press releases, media briefings, and individual meetings. Other outreach techniques included providing project displays and presentations at community fairs and festivals.

A key component of the Public Involvement Plan was the development of advisory committees to review information as steps were completed in the study, and to advise the study. Three advisory committees were developed for this project: the Steering Committee, the Technical Advisory Committee, and the Public Involvement Committee.  The goal of the Steering Committee was to advise HRT about issues that arose with development projects that are specific to the City of Norfolk. Members of the Technical Advisory Committee included staff from cities, regional, state and Federal agencies and private organizations with technical expertise pertinent to the project.  The Public Involvement Committee included representatives from each constituency potentially affected by the Project: community organizations along the proposed alignment, employers and employee groups located near the corridor; organizations such as home owners associations, business and professional associations, and representatives of special perspectives such as conservationists, seniors, and physically-limited citizens.  All Civic Leagues with neighborhoods within a 3-mile radius of the proposed LRT alignment were invited to be members of the Public Involvement Committee.

Public Coordination Meetings and Hearings

As required by NEPA, public coordination meetings and hearings were held.  Meetings were held with the general public and stakeholders on an as-needed basis to understand issues of concern, to inform them on the development and evaluation of potential alternatives, and to discuss the selection of the Preferred Alternative. Upon completion of the Supplemental Draft Environmental Impact Statement (SDEIS), notices of public hearings were provided. Two public hearings held on January 29th and 30, 2003, resulted in more than 264 comments on the SDEIS. Chapter 22 of the FEIS provides the dates and locations of public and agency meetings. Chapter 23 lists the public and agency comments on the SDEIS and provides responses to each comment.

FEIS Comments

The Notice of Availability of the FEIS was published in the Federal Register on October 28, 2005.  During the FEIS circulation period, comment letters were received from USEPA, VDEQ, Virginia Department of Historic Resources, Hampton Roads Sanitation District and Norfolk State University.  Responses to comments received on the FEIS are provided in Attachment C.

DETERMINATIONS AND FINDINGS

On the basis of the determinations made in compliance with relevant portions of Federal law, the FTA finds that the Project, as described in the FEIS, and including the mitigation measures identified therein and summarized in this ROD, satisfies the requirements of the National Environmental Policy Act of 1969, the Federal transit laws, the National Historic Preservation Act of 1966, the Clean Air Act of 1970, and the Department of Transportation Act of 1966 (all as amended) and complies with Executive Orders 11988, 11990, and 12898, as specified below.

Environmental Protection (49 USC Section 5301(e) and 5324(b))

The environmental record of the Project includes the previously referenced Draft and Final EIS for the Norfolk-Virginia Beach Light Rail Transit East/West Corridor Project (May 1999 and March 2000), the Supplemental Draft EIS for the Norfolk LRT Project (December 2002) and the FEIS (October 2005) and all attachments thereto.  Cumulatively, these documents represent the detailed statement required by both NEPA, 42 USC 4321 et seq. and the Federal transit laws, 49 USC Sections 5301(e) and 5324(b), regarding the environmental impacts of the proposed Project.

On the basis of the evaluation of social, economic, and environmental impacts as presented in the FEIS, and the written and oral comments offered by the public and other agencies, FTA has determined that:

- An adequate opportunity was afforded for the presentation of views by all parties with a significant economic, social, or environmental interest in the Project;

- Fair consideration has been given to the preservation and enhancement of the environment and to the interest of the communities in which the proposed Project is to be located; and

- All reasonable steps have been taken to minimize the adverse environmental effects of the Project, and where adverse environmental effects remain, no feasible and prudent alternative to the effects exist.

Conformity with Air Quality Plans

The Clean Air Act of 1970, as amended, requires that Federally-funded transportation projects in air quality nonattainment and maintenance areas conform to the State Implementation Plan (SIP) for eliminating or reducing the severity and number of violations of the national ambient air quality standards (NAAQS).  The regulation of the U.S. Environmental Protection Agency (EPA) implementing this provision of the Clean Air Act (40 CFR Parts 51 and 93) establishes criteria for demonstrating that a transportation project is in conformity with the goals of the SIP. Based on the recently adopted ozone 8-hour standard, Hampton Roads is in an ozone non-attainment area and is required to be in compliance with the standard for that pollutant by June 2007.  The Project is therefore subject to the conformity requirements of the EPA regulation.

Project-level conformity for ozone is established by including the project in the metropolitan transportation plan and transportation improvement program (TIP), and then demonstrating that the plan and TIP, which include the project, conform.

The Project is included in the 2026 Regional Transportation Plan, which was approved by the Hampton Roads Planning District Commission (HRPDC) acting as the MPO, in December 2003, and was reviewed by VDOT in December 2003 for air quality conformity.  On December 10, 2004, USDOT determined that the FY2005 TIP and the 2026 Long Range Plan for the Hampton Roads meet the EPA requirements for conformity with the Clean Air Act.   FTA therefore finds that the project conforms to the air quality purpose of the SIP, in accordance with the EPA regulation on transportation conformity.

Section 106 (Historic and Archaeological Resources)

The effects of the Project on historic and archaeological resources have been assessed in accordance with Section 106 of the National Historic Preservation Act of 1966, as amended (16 USC 470f), and its implementing regulations (36 CFR 800).  The Project will have an adverse effect on two historic resources eligible for listing on the National Register of Historic Places (the Downtown Norfolk Historic District and the West Freemason Historic District), and no effects on known archaeological resources.

The measures to be taken to avoid, minimize or mitigate impacts to the historic districts and any archaeological resources encountered during construction activities are set forth in the Section 106 Memorandum of Agreement (MOA) among FTA, HRT, and the Virginia Department of Historic Resources.  A copy of the signed MOA is included in the FEIS and as Attachment B to this Record of Decision (ROD).

Section 4(f) Determination

Section 4(f) of the Department of Transportation (DOT) Act of 1966 (49 USC 303) affords special protection to parks, recreation areas, wildlife refuges, and historic sites, by prohibiting use of such properties for a transportation project unless there is no feasible and prudent alternative to such use and the project includes all possible planning to minimize harm to the protected resource.  Based on the evaluation conducted in the FEIS and coordination with the U.S. Department of the Interior and the Virginia Department of Historic Resources, the Project will not result in the use of any Section 4(f) resources.  The Project will introduce visual elements into the historic districts, but these will not substantially diminish the protected activities, features, or attributes of the historic resources.   No alteration to the character of these historic districts that constitutes “use” will occur.

The curve in the alignment near MacArthur Park would cause wheel squeal if it were not mitigated.  If the wheel squeal were not mitigated, the noise would substantially diminish the protected activities, features, and attributes of the park and constitute a “constructive use” of the park.  With the mitigation of wheel squeal in place, the park will not be substantially diminished in its activities and features and attributes.  Therefore, there is no section 4(f) use of the park.

Floodplain Finding

Executive Order 11988, “Floodplain Management and Protection” states that FTA may not approve an alternative involving a significant floodplain encroachment unless FTA can make a finding that the proposed encroachment is the only practicable alternative.  The major purposes of Executive Order 11988 are to avoid Federal support for floodplain development; to prevent uneconomic, hazardous, or incompatible use of floodplains; to restore and preserve the natural and beneficial values; and to be consistent with the standards and criteria of the National Flood Insurance Program.

In total, approximately 0.5 miles of the proposed Project is located adjacent to or within the 100-year floodplain.  These areas are scattered along the corridor in approximately 10 locations, many in areas already used for transportation purposes.   Track construction within floodplain areas will match the elevation of existing rail and road facilities to minimize the potential for causing additional backwater conditions.

Bridge and culvert crossings will be designed to minimize backwater conditions and rail/road profiles will minimize overtopping.  Except in downtown Norfolk where LRT tracks are to be embedded in the roadway, all construction shall meet local zoning requirements, which require new structures to have at least one foot of freeboard above the 100-year flood elevation.  Construction in downtown Norfolk will require new structures in the floodplain. Floodplain mitigation will be conducted in accordance with the Virginia Department of Environmental Quality regulations and other applicable local requirements.

FTA finds that the Project is consistent with the requirements of Executive Order 11988.

Wetlands Finding

Executive Order 11990, “Protection of Wetlands”, directs Federal agencies to avoid to the extent possible the long- and short-term adverse impacts associated with the destruction or modification of wetlands and to avoid direct or indirect support of new construction in wetlands wherever there is a practicable alternative.

The Project will disrupt or displace 1.48 acres of wetlands. Approximately 0.6 acres of the proposed wetland impact is associated with track construction and expansion and approximately 0.7 acres of impact is associated with construction of the Vehicle Storage and Maintenance Facility.

Implementing Best Management Practices prior to and during construction will minimize water quality impacts to wetlands.  Permanent retention ponds will be included at all of the station locations where parking is proposed.  Vegetated swales will be reconstructed along the tracks, where feasible, to filter runoff before it enters a wetland.  Silt fences will be placed along the edge of wetland basins to minimize sedimentation during construction.  Temporary construction easements and right-of-ways will be re-vegetated in a timely manner with native vegetation.  Sediment and erosion control measures and pond sizing will be refined during Final Design and coordinated with the appropriate agencies.

The preferred option for wetland mitigation is the purchase of wetland credits from an approved mitigation bank and/or provision of an in-lieu fee to the Elizabeth River Restoration Trust.   HRT has begun initial discussions with the owner of the Chesapeake Land Development Tidal Mitigation Bank to identify the total number of credits that are and will be available, estimated cost for the credits, and process to execute the legal transactions.  Depending on the results of these discussions and timing of the LRT construction, provision of an in-lieu fee may be used for part of or the entire mitigation requirement.

Discussions with the Army Corps of Engineers (ACOE), in particular, have been conducted regarding the options for mitigation.  The ACOE has indicated that the proposed project has made a good faith effort to minimize wetland impacts and to find on-site mitigation opportunities, and suggested contacting the owner of the Chesapeake Land Development Tidal Mitigation Bank.  The use of wetland banking and/or in-lieu fee options are appropriate based on the level of analysis conducted for the Project. Final design of wetland compensation will be completed and submitted for agency approval through the wetland permitting process.

Wetland permits will be required from three government agencies.  Generally, the ACOE Section 404 permit and Virginia Department of Environmental Quality (VDEQ) Water Protection Permit will define the mitigation requirements.  Based on the proposed impacts, mitigation is anticipated to require replacement at a 1:1 ratio.  Wetland impacts and mitigation will also be coordinated with the Virginia Marine Resources Commission (Sub aqueous/Tidal Wetland Permit) and reviewed by the City of Norfolk and the Virginia Department of Conservation and Recreation, Division of Chesapeake Bay Local Assistance.

FTA finds that the Project is consistent with the requirements of Executive Order 11990.

Environmental Justice

Executive Order No. 12898 of February 11, 1994 entitled “Federal Actions to Address Environmental Justice in Minority Populations and Low-Income Populations” requires that FTA identify and address, as appropriate, disproportionately high adverse human health or environmental effects on minority populations and low income populations.

The FEIS identified the neighborhoods that are predominantly minority and low income areas, and the impacts of the project in those and other neighborhoods.  FTA has determined that the anticipated human and environmental effects of the Project will not be disproportionately borne by minority or low-income populations.  Furthermore, all persons living or working within the station areas where the most severe impacts occur will enjoy improved mobility as a result of the Project.

_____________________________________		_____________________

Susan Borinsky						Date

Regional Administrator

Federal Transit Administration

Region III

ATTACHMENT A

SUMMARY OF MITIGATION MEASURES

The mitigation measures and other Project features that reduce adverse impacts, to which HRT and FTA committed in the FEIS, are summarized in the following Table.  The mitigation measures presented in the FEIS for the Preferred Alternative may not be altered or eliminated from the Project except by FTA written consent following a supplemental environmental review.

Supplemental Environmental Review

HRT and FTA will initiate a supplemental environmental review of the Project, as outlined in 23 CFR 771.130, whenever FTA determines that:

- Substantial changes to the Project would result in significant environmental impacts that were not evaluated in the FEIS;

- New information or circumstances relevant to the environmental concerns and bearing on the Project or its impacts would result in significant environmental impacts not evaluated in the FEIS; or

- Where the significance of new impacts is uncertain.

A supplemental environmental review will not be necessary where the changes to the Project, new information, or new circumstances result in a lessening of adverse environmental impacts evaluated in the FEIS without causing other environmental impacts that are significant and were not evaluated in the FEIS.  If a supplement is needed, the FTA will determine the appropriate level of environmental review (i.e., written re-evaluation of the FEIS, an environmental assessment of the change, or a supplemental environmental impact statement), and the NEPA process for this supplement will conclude with a separate NEPA determination.

| HAMPTON ROADS TRANSIT NORFOLK LIGHT RAIL TRANSIT PROJECT MEASURES TO MITIGATE ENVIRONMENTAL IMPACTS |
| --- |
| Mitigation ID | Proposed/Mitigation1 | Implementing and Monitoring | Responsible Party2 | Timing | Status |
| LAND USE AND SOCIOECONOMICS |
| LU-1 | Continue to coordinate with the City of Norfolk Department of Planning to create land uses and policies around the LRT station areas that are both compatible with the existing area and are transit supportive. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| PROPERTY ACQUISITION AND DISPLACEMENTS |
| RW-1 | Conduct all property acquisition in accordance with the Uniform Relocation Assistance and Real Property Acquisition Act of 1970, as amended. | Monitor compliance during Final Design. | HRT | Right-of-Way Acquisition and Construction |  |
| RW-2 | Develop a Property Acquisition and Relocation Plan | Monitor compliance during Final Design. | HRT | Final Design |  |
| RW-3 | Provide relocation assistance to all displaced property and business owners without discrimination. | Monitor compliance during Right-of-Way Acquisition and Construction. | HRT | Right-of-Way Acquisition and Construction |  |
| RW-4 | Address the site location needs of a new library, due to the acquisition of the Kirn Memorial Library site. | Monitor compliance during Right-of-Way Acquisition and Construction. | City of Norfolk | Right-of-Way Acquisition and Construction |  |
| RW-5 | Acquire ownership of Norfolk Southern Railroad South Beach Branch Line right-of-way in City of Norfolk, and transfer use rights to HRT. | Monitor compliance during Right-of-Way Acquisition and Construction. | City of Norfolk | Right-of-Way Acquisition and Construction |  |
| TRANSPORTATION, TRAFFIC AND PARKING |
| TT-1 | Install traffic signals with transit priority at the following locations: Colley Avenue / Brambleton Avenue Brambleton Avenue / Botetourt Street Granby Street / Charlotte Street Monticello Avenue / Freemason Street Monticello Avenue / City Hall Avenue Union Street / Main Street Park Ave / Harbor Park Middle driveway Ballentine Boulevard Military Highway Station Park and Ride Lot / Curlew Drive (just west of Military Highway) Brambleton Ave / Red Cross Drive Duke Street / Bute Street Charlotte Street / Monticello Avenue Monticello Ave / Market St (pedestrian signal) Bank Street / Plume Street Main Street / Water Street / Park Avenue Park Ave / Harbor Park driveway and Park Avenue Mississippi / Ingleside Road | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-2 | Install traffic signals without transit priority at the following locations: Boush Street (at Charlotte/Bute) St. Paul’s Blvd./ Plume St. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-3 | Install traffic signal interconnect at the following locations: Boush Street: Bute Street to Brambleton Ave. St. Paul’s Blvd.: Main St. to City Hall Ave. Monticello Ave.: Charlotte St. to City Hall Ave. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-4 | Install stop sign control at the following locations: Three private lot driveways on Charlotte St City parking lot driveway on Main St Pedestrian trail crossing on Main St | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-5 | Install automatic two-way crossing gates at the following locations: Huntsman Road Military Way (frontage road) east of Military Hwy Kidd Boulevard Corporate Boulevard Private driveway east of Military Highway Bristol Avenue | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-6 | Install pedestrian crossing gates at the following locations: Kidd Boulevard Corporate Boulevard | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-7 | Work with the City of Norfolk to close the following grade crossings: Brambleton Frontage Rd. Entrance East of Colley Ave. Southampton Ave. @ Brambleton Frontage Rd. Brambleton Avenue @ Woodis Avenue YMCA Parking Lot exit driveway on York St. York Street between Dunmore St. and Yarmouth St. Norfolk Community Service Board Parking Lot driveway on York St. Tidewater Prosthetics Parking driveways on York St. Parking Lot driveway west of Duke St., south of York St. City Parking Lot 56 west of Duke St. on York St. Private driveway north of Bute St. along Duke St. Private driveway west of Duke St. along Bute St. Atlantic St. at City Hall Avenue intersection Union Street Garage north side access on Main St. Private driveways East of Military Hwy along Curlew Dr. Two driveways to City Parking Lot under the Berkley Bridge City Parking Lot ‘F’ driveway east of I-264 along Main St.. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-8 | Install passive warning devices (signs) at the following locations: Brambleton Ave. & Colley Ave. Red Cross driveway 2nd St. @ Brambleton Ave. Botetourt St. SB and WB approaches to Duke St. and Bute St. Jefferson Hotel Parking Lot driveway Bute St. Parking Structure driveway Parking Lot driveway (152+00) Boush St. @ Bute St & Charlotte St. Boush St. @ Charlotte St. – sharing the road with LRT Granby St. & Charlotte St Charlotte St. & Monticello Ave. Parking Lot driveway (161+25) Parking Lot driveway (162+30) Monticello Parking Lot driveway exit (162+70) Monticello Parking Lot driveway enter (163+10) Curb Cut (163+25) City of Norfolk Bldg. Service Door driveway (163+75) Freemason Garage exit driveway (164+30) Freemason Garage entrance driveway (164+95) MacArthur Mall Drop-off driveway (170+25) Market St. one way MacArthur Mall Drop-off driveway (171+55) Tazewell St. Federal Building Parking Structure driveway (175+80) Federal Building Loading Zone driveway (176+60) Monticello Ave. @ City Hall Bank of America Parking Structure driveway (183+50) Commercial Place Sunwest Bank Drive-Thru driveway entrance (165+25) Court St. Crestar Bank Drive-Thru driveway entrance (187+80) Courtyard Hotel driveway (188+20) Crestar Bank Parking Garage driveway (188+30) Crestar Bank Parking Garage driveway (188+95) City Parking Lot driveway (190+10) Plume Lane Parking Garage East driveway (190+75) St. Paul’s Blvd. @ Plume St. NB RT Union St. @ Main St. Two driveways to City Parking Lot (200+50) East St. @ Main St. Main St. /Pedestrian Trail X-ing (208+25) Harbor Park Lot Middle driveway (216+60) Harbor Park Lot driveway (225+35) Park Ave. LRT crossing (227+00) Ballentine Blvd & I-264 off-ramp Ingleside Rd. & Mississippi Ave. Huntsman Rd. Curlew & Corporate Blvd. Curlew Dr., Military Highway frontage road, and Military Highway Station Park and Ride Lot (429+65) Military Way & Curlew Dr. Curlew Dr. & driveway crossing @ (443+70) Curlew Dr. & Kidd Blvd. Curlew Dr, Curlew Dr. frontage Rd. and Bristol Ave. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-9 | Close impacted parking lot or garage access driveways that cross the LRT alignment where alternate access driveways exist at the following locations: EVMC Parking Lot (west of Colley Avenue) EVMC Parking Lot (east of Colley Avenue) Red Cross Parking Lot Parking Lot in the SE Corner of Colley Ave/ Southampton Ave. YMCA Parking Lot Norfolk Community Services Parking Lot Parking Lot @ 90+95 Parking Lot @ 92+75 Parking Lot @ 93+25 Parking Lot @ 94+10 Parking Lot @ 94+70 City Parking Lot F @ (109+00 Moose Lodge Parking Lot Medical Center Parking Lot Church Parking Lot | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-10 | Close parking lots at the following locations: Parking Lot in the NE Corner of Colley Avenue / Woodis Avenue York Street Parking Lot, west of Botetourt St. Jefferson Hotel Parking Lot, north side of Bute St Parking Lot on west side of Monticello Ave., south of Charlotte St. Parking Lot on west side of Monticello Ave., south of Charlotte St. Kirn Memorial Library Parking Lot, Plume St., east of Atlantic St. Harbor Park Surface Parking Lot, south of Park Avenue Harbor Park Surface Parking Lot E, underneath I-264 | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and Construction |  |
| TT-11 | Work with the City of Norfolk to implement revisions to the service/ delivery zones that are affected by the LRT project. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-12 | York Street - Relocate access to service area for YMCA from York Street to Dunmore Street. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-13 | Bute Street (North Side) – Designate the east side of Duke Street between York Street and Bute Street as a passenger loading/loading zone. Move the passenger-loading zone for the Jefferson Hotel and Cavalier Land, Inc. on Bute Street to Duke Street. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-14 | Monticello Avenue (East Side) –Limit access to this driveway to right-in/right-out because of the center running LRT. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-15 | Monticello Avenue – Charlotte St to Freemason St (West Side) – Remove the loading zone on this street segment to accommodate the Freemason Station. Limit the service entrance to the building to smaller delivery vehicles. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-16 | Monticello Avenue – Freemason St to Market St (West Side) –Close the existing NorVa loading zone and establish a new pull-out loading zone to the north of the NorVa on Monticello Ave. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-17 | Monticello Avenue – Market St to Tazewell St (West Side) – Close the existing Virginia Stage Company loading zone and establish replacement pull-out loading zones on Monticello Avenue, located to the north and south of Tazewell Street. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| TT-18 | Monticello Avenue (East Side) –Limit access to the Federal office building loading dock entrance driveway to right-in/right-out because of the center running LRT. | Monitor compliance during Final Design and Construction. | HRT & City of Norfolk | Final Design and construction |  |
| NEIGHBORHOODS (See mitigation measures for Noise, Visual, Transportation and Construction) |
| ENVIRONMENTAL JUSTICE (No mitigation measures required) |
| SOILS |
| SL-1 | Obtain a Sediment and Erosion Control permit from the City of Norfolk, Environmental Services Department that identifies the Best Management Practices to minimize erosion and off-site sedimentation. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SL-2 | Undercut trackbed and pavement areas to remove unsuitable material where construction is likely to occur. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| VISUAL AND AESTHETIC CONDITIONS |
| VA-1 | Work with the City of Norfolk to enhance the proposed LRT facilities and coordinate with City of Norfolk and Virginia Department of Historic Resources (VDHR) to ensure that design components are consistent with the historic context of downtown Norfolk as described in the MOA with VDHR. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| AIR QUALITY (No mitigation measures required) |
| NOISE |
| NS-1 | Add trackside water sprayers to LRT track segments with tight radius curves where wheel squeal impacts result, as identified in Chapter 9 of the FEIS. | Include in Contract Drawings. | HRT | Final Design |  |
| NS-2 | At the Newtown Road Station, construct an 8.5-foot sound barrier approximately 215 feet long from Bangor Avenue westward and 160 feet long to the south, around the bus holding area. | Include in Contract Drawings. | HRT | Final Design |  |
| VIBRATION (No mitigation measures required) |
| ECOLOGY |
| EC-1 | Incorporate landscaping at station sites to provide opportunities for nesting and feeding of colonial waterbirds. | Include in Contract Drawings. | HRT | Final Design |  |
| RARE, THREATENED AND ENDANGERED SPECIES (No mitigation measures required) |
| WATER RESOURCES – SURFACE WATER, FLOODPLAINS, AND WETLANDS |
| WT-1 | Obtain a Virginia Department of Environmental (VDEQ) Quality General Construction Permit for construction activities. | Monitor compliance during Final Design. | HRT | Final Design |  |
| WT-2 | For construction of the Vehicle Maintenance and Storage Facility, station facilities and parking facilities, comply with the Chesapeake Bay Preservation Act (CBPA), which regulates activities that may impact water quality in the Chesapeake Bay. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WT-3 | Develop Sediment and Erosion Control Plan/Permit. | Monitor compliance during Final Design. | HRT | Final Design |  |
| WT-4 | Monitor and maintain best management practices in operable condition during site development. | Monitor compliance during Construction. | HRT | Construction |  |
| WT-5 | Remove temporary ponds upon completion of dewatering activities and revegetate in accord with the sediment and erosion control permits. | Monitor compliance during Construction. | HRT | Construction |  |
| WT-6 | Determine locations for permanent stormwater detention ponds during final design and use as temporary sediment basins during construction. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WT-7 | Construct detention ponds at the Harbor Park Station, Norfolk State University Station and Vehicle Storage and Maintenance Facility (relocate existing Virginia Department of Transportation (VDOT) pond and add new pond), Military Highway Station and Parking Lot and the Newtown Road Station. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WT-8 | Design stormwater management practices in conformance with the water quality, water quantity and safety standards in the following guidelines: VDOT Drainage Manual; VDOT Road and Bridge Standards; City of Norfolk Stormwater Design Criteria Manual; City of Norfolk Design Standard Details; Virginia Stormwater Management Handbook; Virginia Erosion and Sediment Control; Chesapeake Bay Preservation Act. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SW-1 | Maintain or improve vertical clearances for river traffic with bridge enhancement/reconstruction, and coordinate effort with the US Coast Guard. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SW-2 | Install hay bales and/or fabric filters at the construction area periphery to filter out sediments from stormwater runoff prior to discharge into storm sewer inlets and surface waters. | Monitor compliance during Construction. | HRT | Construction |  |
| SW-3 | Mitigate potential impacts associated with increased impervious areas by installing stormwater runoff controls such as oil/water separators, wet ponds or vegetated waterways. | Monitor during Final Design and add to design specifications. | HRT | Final Design |  |
| SW-4 | Design stormwater treatment practices to treat 7.5 acres of impervious surface and ensuring that the post-development pollutant loading levels will not exceed the computed predevelopment pollutant loading levels. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SW-5 | If Best Management Practices cannot result in a 10% reduction of non-point source pollution in Resource Protection Areas/Resource Management Areas, HRT will work with local government staff to obtain an exception from the Chesapeake Bay Preservation Act (CBPA) requirements. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SW-6 | Obtain a Virginia Pollution Discharge Elimination System permit from the VDEQ. | Monitor compliance during Final Design and Construction. | HRT | Applied for during Final Design and at least 180 days prior to Construction |  |
| SW-7 | Obtain a Bridge Permit from the US Coast Guard and a Section 10 Permit from the US Army Corps of Engineers. | Monitor compliance during Final Design. | HRT | Final Design |  |
| FP-1 | All floodplain mitigation measures will be conducted in accordance with the VDEQ Regulations and other applicable local requirements. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| FP-2 | Track construction within floodplain areas will match the elevation of existing rail and road facilities to minimize the potential for causing additional backwater conditions. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| FP-3 | Obtain Stream Encroachment Permits, if required. | Monitor compliance during Final Design. | HRT | Final Design |  |
| FP-4 | Design bridge and culvert crossings to minimize backwater conditions. | Monitor compliance during Final Design. | HRT | Final Design |  |
| FP-5 | Conduct site specific floodway studies during Final Design. | Monitor compliance during Final Design. | HRT | Final Design |  |
| FP-6 | Obtain a Floodplain Permit from the City of Norfolk. | Monitor compliance during Final Design. | HRT | Final Design |  |
| WET-1 | Utilize steep side slopes (2:1) along the rail line to minimize and avoid wetlands while keeping within the normal design guidelines for rail structures. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-2 | Install vegetated swales along the tracks, where feasible, to filter runoff before it enters a wetland. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-3 | Drainage will be piped through storm sewers in urban sections, such as where track will be constructed on roadways and where stations adjoin track facilities. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-4 | Silt fence will be placed along the edge of wetland basins to minimize sedimentation during construction. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-5 | Temporary construction easements and rights-of-way will be re-vegetated in a timely manner; native vegetation will be utilized as appropriate. | Monitor compliance during Construction. | HRT | Construction |  |
| WET-6 | Identify the timing and type of revegetation for disturbed areas in compliance with the City of Norfolk grading and erosion control requirements and Virginia Erosion and Sediment Control Handbook. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-7 | Design erosion and sedimentation controls in accordance with the most current edition of the Virginia Erosion and Sediment Control Handbook. These controls should be in place prior to clearing and grading and maintained in good working order throughout the construction process. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-8 | Machinery and construction vehicles will be operated outside of wetlands to the extent practicable. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| WET-9 | If materials or equipment must be temporarily placed in wetlands, the contractor will install mats, geotextile fabric or use other suitable measures to minimize soil disturbance and erosion. | Monitor compliance during Construction. | HRT | Construction |  |
| WET-10 | Restore temporarily disturbed areas (including Resource Protection Areas (RPA) and Resource Management Areas (RMA)) to pre-construction conditions and seeded with appropriate vegetation in accordance with the cover type (emergent, scrub-shrub, forested or upland). To the extent practicable, stabilization and restoration should occur immediately after the temporary disturbance is completed at each RPA and RMA. | Monitor compliance during Final Design and Construction. | HRT | Final Design |  |
| WET-11 | HRT will provide an in-lieu fee to the Elizabeth River Restoration Project. HRT will develop the wetland permit and provide an estimated amount for the mitigation in-lieu fee. HRT assumes that this amount will be negotiated with the regulatory agencies and the Elizabeth River Restoration Project. | Monitor compliance during Final Design. | HRT | Final Design |  |
| HISTORIC RESOURCES |
| HIS-1 | HRT will follow the agreements set forth in the Memorandum of Agreement (MOA) with VDHR and FTA. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| PARKLANDS |
| PK-1 | Coordinate with the City of Norfolk to ensure that the design of the Elizabeth River Trail project is compatible with the LRT project. | Monitor compliance during Final Design. | HRT | Final Design |  |
| PK-2 | MacArthur Memorial Park – Mitigate noise impacts with the addition of track side water sprayers to LRT curved tracks where wheel squeal impacts result, as identified in Chapter 9 of the FEIS. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CONTAMINATION |
| CM-1 | Once NSRR agrees to sell South Beach Branch Line property, HRT will conduct a Phase I and II Environmental Site Assessment on required right-of-way, as necessary. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CM-2 | After demolition of Kirn Memorial Library, HRT will remediate any contamination. | Monitor compliance during Construction. | HRT | Construction |  |
| CM-3 | If contaminated material is encountered during construction, a Phase II Environmental Site Assessment will be completed and HRT will remediate contaminated material. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CM-4 | Prior to construction of corridor improvements, a contingency plan will be developed and implemented that addresses hazardous substance identification, notification, management, and disposal in the unlikely event that hazardous substances are encountered during construction and operation. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CM-5 | During construction, a health and safety plan will be developed that will detail proper personal protective equipment that will be worn by crews working near any identified contaminates. | Monitor compliance during Construction. | HRT | Construction |  |
| CM-6 | Conduct an Asbestos Containing Material (ACM) and Lead-Based Paint (LBP) investigation prior to the demolition of any existing buildings. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CONSTRUCTION IMPACTS |
| CN-1 | Work with NSRR to set girders over both the Lamberts Point and Sewells Point branches to minimize interference with existing freight rail service. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CN-2 | Coordinate with Virginia Power to identify special construction measures to avoid impacting the Virginia Power transmission lines. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CN-3 | Coordinate with NSRR to develop measures to ensure the maintenance of existing railroad freight traffic on Lamberts and Sewells Point NSRR lines during construction. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CN-4 | Identify construction staging areas to minimize inconveniencing adjacent land uses. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CN-5 | Develop and implement a detailed Maintenance of Traffic Plan to mitigate construction related traffic impacts. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CN-6 | Advise motorists of the nature, extent and duration of any planned street closing, and if routing outside of the construction corridor is advisable. Provide detour signing in advance of major decision points to advise motorists of suitable route alternatives. Provide public announcements of potential bus route modifications to minimize inconvenience to transit users. | Monitor compliance during Construction. | HRT | Construction |  |
| CN-7 | Provide fair compensation to property owners for construction easements and temporary use of their property. Return affected properties to their previous condition. | Monitor compliance during Construction. | HRT | Construction |  |
| CN-8 | Work with adjacent communities to develop appropriate measures to mitigate potential visual impacts, including fencing of construction areas. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CN-9 | Minimize airborne dust emissions associated with construction by adherence to standard construction techniques, such as: watering areas of exposed soil to control fugitive dust; covering open body trucks which transport materials to and from construction sites; removing soil and other materials from paved streets; repaving and/or revegetating exposed areas after completion of construction. | Monitor compliance during Construction. | HRT | Construction |  |
| CN-10 | Conduct a detailed construction noise assessment that provides property specific detail to develop mitigation plans to keep the construction noise levels at or below acceptable levels. | Monitor compliance during Final Design and Construction. | HRT | Final Design and Construction |  |
| CN-11 | Conduct construction activities in accordance with applicable state and local requirements including the Norfolk Code, Chapter 26, "Noise", Section 26-3(d), which allows operation of any piece of mobile power equipment between 7:00 a.m. and 9:00 p.m.; noise due to general construction work is not restricted. | Monitor compliance during Construction. | HRT | Construction |  |
| CN-12 | Conduct a detailed vibration analysis during final design to identify properties that may be affected by construction and operation of the LRT project. | Monitor compliance during Final Design. | HRT | Final Design |  |
| CN-13 | Minimize vibration impacts during construction by establishing vibration limits during the construction period for nearby buildings; vibration monitoring at nearby buildings throughout the excavation and construction phases; monitoring foundation conditions at nearby buildings; and phasing of demolition, earth-moving, and other ground impacting operations so they do not occur in the same time period. | Monitor compliance during Construction. | HRT | Construction |  |
| CN-14 | Ensure pedestrian safety in the vicinity of construction activities through the use of temporary construction fencing and barricades around all construction sites. Access into the construction sites will be controlled. | Monitor compliance during Construction. | HRT | Construction |  |
| SAFETY AND SECURITY |
| SS-1 | Coordinate with the Virginia Department of Rail and Public Transit (VDRPT) to develop and implement a safety and security plan that addresses pedestrian safety, grade crossing safety, and LRT vehicle and station area security. | Monitor compliance during Final Design. | HRT & VDRPT | Final Design |  |
| SS-2 | Work with the City of Norfolk Police Department to develop a Station Area Safety and Security Plan. | Monitor compliance during Final Design. | HRT | Final Design |  |
| SS-3 | Conduct a series of driver/pedestrian education programs and school programs to introduce members of the public to the LRT system and educate them on the safety considerations associated with pedestrian and traffic interaction with light rail vehicles. | Monitor compliance during Project testing. | HRT | LRT Testing |  |

Notes: 1 See FEIS for complete descriptions of impacts and proposed mitigation measures.

2 Additional agencies may monitor compliance and review activities associated with issued permits and regulatory approvals

ATTACHMENT B

SECTION 106 MEMORANDUM OF AGREEMENT (MOA)

Appendix 1:	 Area of Potential Effect (APE) in consultation with the State Historic Preservation Office, the Virginia Department of Historic Resources (SHPO)

Appendix 2:	 West Freemason Historic and Cultural Conservation District Design Guidelines

Appendix 3: 	State Laws and Regulations Concerning the Identification of Human Remains

APPENDIX 1: Project Area of Potential Effect for Archaeological and Architectural Resources

APPENDIX 2: West Freemason Historic and Cultural Conservation District

Design Guidelines

West Freemason Historic and Cultural Conservation District Design Guidelines

Since the creation of the West Freemason Historic District in 1977, progress has been made in the improvement of building materials, preservation practices, and in the understanding of what substantially contributes to the character and integrity of an historic district. Design guidelines should not be stagnant, and should reflect evolving preservation philosophy; the West Freemason guidelines have been revised accordingly.

The Norfolk City Planning Commission and the Norfolk Design Review Committee (which advises the Planning Commission on matters of design) are charged with reviewing all proposed alterations that are visible from the public right-of-way located within the West Freemason Historic and Cultural Conservation District.

The West Freemason Historic and Cultural Conservation District is comprised of two areas — HC-WF1 and HC-WF2 — and there are slightly different objectives in applying the guidelines in each area of the district.  The area with HC-WF1 designation is the core of the historic district.  There are very few structures in the HC-WF1 that detract from the overall historic character of the area.  The area designated HC-WF2 retains less integrity, but a number of buildings with historic significance still stand.  The area designated HC-WF2 also acts as an entry and defining edge for the historic district.  The Norfolk City Planning Commission and the Norfolk Design Review Committee use the following guidelines as a basis to review each proposed project located in the West Freemason Historic and Cultural Conservation District.  Therefore, the guidelines also serve as a basis upon which property owners and other interested parties should develop plans.

Categories of Review

The Committee and Commission review four major categories of “construction” activity.  The guidelines have been developed to address each type of activity, and its special circumstances. Projects will be reviewed on a case-by-case basis and judged for their individual merits, as well as the impact of the project on the character of the historic district.  The guidelines are designed to stand-alone for small projects, and are divided by “construction” activity, as summarized below.

a) New Buildings and Additions

The purpose of design guidelines for new buildings and additions is to ensure that new construction respects the existing design and material vocabulary in West Freemason.  As always, rehabilitation of historic buildings is favored over new construction; however, there are some circumstances under which new construction is necessary or desirable.

These guidelines have been developed to help ensure that new construction promotes the continuity and character of the district.

b) Renovation

When reviewing proposals for historic properties, the Committee and Commission base their consideration upon the general philosophies espoused in the Secretary of Interior’s Standards for the Treatment of Historic Properties, 1995 (http://www2.cr.nps.gov/tps/secstan2.htm1) which designates four treatment approaches, including preservation, rehabilitation, restoration, and reconstruction.

These guidelines are designed to expound upon the Secretary of Interior’s Standards as related to the character and circumstances of the West Freemason neighborhood.  Any work on an historic building should culminate in an accurate representation of the buildings historic design, and a design that respects adjacent properties and fits nicely into the streetscape.

Some helpful tips on building restoration and maintenance can be found in the Preservation Briefs, which have been put forth by the National Park Service.  These short documents each cover a specific topic, (such as Aluminum and Vinyl Siding on Historic Buildings, or Historic Window Repair) and can be found on the National Park Service web site at:

http://www2.cr.nps.gov/tps/briefs/presbhom.htm.2

As with new construction, renovations should promote compatibility through continuity of cornice height, first floor elevations, floor-to-floor elevations, number of stories, and materials.  The most successful renovations modify the existing structure without altering its character defining features.

1 Available at the Department of Planning, City Hall Building, 810 Union Street, 5th Floor.

2 Available at the Department of Planning, City Hall Building, 810 Union Street, 5th Floor.

c) Relocation and Demolition --

Relocation and demolition are generally discouraged in the West Freemason Historic and Cultural Conservation District.  Generally, it is preferable to find feasible alternatives to relocation or demolition of historic buildings, and the guidelines promote retention of historic buildings.  However, in some cases, property owners may have no alternative other than to relocate or demolish a property.  Relocation of an historic building is a good alternative to demolition.  Since the setting is an important aspect of a building’s integrity, it is critical to look for a new site that will reflect the setting and character of the building’s original site.  These guidelines are written to help promote relocation efforts that are compatible with the site and building, as well as surrounding neighborhood.  Upon receiving an application for demolition, the Norfolk Design Review Committee and City Planning Commission will determine the significance of the structure to be demolished and the extent of public interest that might lie in its preservation.

d) Site Features and Landscape --

Site features and landscape are some of the most easily altered elements in an historic district.  It is important to recognize the impact that these features have on defining the character of a district. Historic site features and landscape should be retained, if possible, as they reveal information about the historic character and use of the neighborhood.  Furthermore, they protect important information that is part of the archaeological record.  If retention is not possible, site features and landscape should be altered in a manner that conforms to the natural growth patterns and configuration of the area.

The West Freemason guidelines are designed to assist in project development for properties located within the area of the attached map.  For the purpose of these guidelines, “historic” or “contributing” structures are those built as the original neighborhood developed during the late 18th through early-20th centuries, and which contribute to the overall character and integrity of the neighborhood.  “Non-contributing” structures are those built before the HC regulations were adopted in 1977, but either were not constructed during the period of significance, or do not retain historic integrity that contributes to the character of the neighborhood.  “Infill” structures are those built after adoption of the HC regulations.

For additional information, please contact:

Department of Planning

810 Union Street

508 City Hall Building

Norfolk, VA 23510

(757) 664-4752

Adopted: 1977

Reprinted: June 1980

April 1983

May 1986

July 1992

Revised: August 2001

New Buildings and Additions

Site Development

Recognition of West Freemason’s period of significance is critical to the successful incorporation of new construction in the neighborhood. It is important to address the site and building within the context of the surrounding area, even in the design of new construction.

Site Development Guidelines

- Keep the setback of the proposed building consistent with the setback of nearby contributing buildings.

- Maintain the established pattern of solid/void.  This is to include the pattern established with buildings on the block, the pattern and scale relationship of window and door openings, and principal building elevations within individual buildings.

- Orient the building in a manner that is consistent with the surrounding contributing buildings. Any new building should be perpendicular to the street it faces, and should have a primary entrance on the front facade.

- Additions should be obscured from view from the public right-of-way.

- Maintain the density and character of the surrounding landscape pattern.

- Minimize disturbance of the terrain in the historic district to avoid destroying the archaeological record.

Materials

Materials selection for new construction should largely be driven by the characteristics of the surrounding area.  Property owners are strongly encouraged to use natural materials, colors, and textures similar to those used on neighboring historic buildings.

Material Selection Guidelines

- Brick is by far the most popular building material in the district. There are some historic wood frame structures remaining, as well.  These materials, and other materials used during the historic period of development are appropriate for use in new construction.

- It is inappropriate to use siding such as vertical or diagonal board and batten, vertically or diagonally sawn wood panels, wide lap siding, and other materials not characteristic of the buildings constructed during the period of significance in West Freemason.

- Roofing material should be within the existing vocabulary of roofing on surrounding buildings. In particular, architectural grade shingles, slate, copper, and roofing materials used during the initial development of the district are appropriate.  In certain circumstances, other roofing material may be considered at the discretion of the Norfolk Design Review Committee and City Planning Commission, particularly in the HC-WF2 portion of the district.

- Decorative features such as signage, doorknockers, mail slots and boxes, and street numbers should be compatible with their historic counterparts.  In the HC-WF1 area, the most appropriate materials for these features are brass, cast iron, and gold leaf or black-painted finishes. In the HC-WF2 area, other materials may be appropriate, and will be reviewed on a case-by-case basis by the Norfolk Design Review Committee and City Planning Commission.

- Windows and doors should be made of wood and may have a vinyl or aluminum exterior finish.  The windows shall be consistent with nearby historic windows, and shall have full three- dimensional molded fixed muntins located on the exterior of the glass.

Setbacks reflecting original development patterns should be maintained and promoted.  Appropriate materials selection enhances compatibility.

Scale

The relative proportion of a building to neighboring buildings, or to its surroundings, should be compatible with the character of the district.  In West Freemason, the buildings are relatively proportioned to one another. Another aspect of scale that must be addressed is lot coverage.  In the neighborhood, the relationship of buildings to their lots ranges from highly dense full lot coverage to partial lot coverage with urban gardens surrounding.  All elements of the building should be designed and maintained to reflect similar elements in nearby historic buildings; as a rule of thumb, new construction should fall within the range that is already established by the historic buildings on the block.

Guidelines of Scale

- When undertaking an addition or new construction, it is important to design the building or addition to respond to the existing scale of development in the immediate and greater surrounding area.

- Design the height of the proposed building to be compatible with the height of nearby historic buildings, not varying more than ten feet from their average height.  An addition should not be taller than the principal structure to which it is attached, and new construction should not be taller than the tallest nearby historic structure.

- Design the front façade of a new building to be similar in scale and proportion to nearby contributing buildings.  For example if the predominant width/height proportion for facades in the area is one unit wide to two units high, attempt to maintain this proportion in any new building.

- Additions that overwhelm the existing structure, or those that render the building out of scale with surrounding buildings, are inappropriate.

Building Design

The pattern of facades in West Freemason is a defining characteristic of the neighborhood.  Pedestrian interest is accomplished through skillful modification of several basic elements that establish a pattern of advancing and receding planes and enhance the transition from the building to the sidewalk to the street.  When designing an infill building or addition, care should be taken to ensure a continuation of the rhythm of advancing and receding planes.  In new construction, contemporary adaptations of historic building elements, such as porches, bay and oriel windows, and turrets, can help the new building blend into its already established surroundings.  In the HC-WF2 district, this task is made more difficult as it is an entrance into the neighborhood, and designs must simultaneously respond to cues from adjacent properties outside of the neighborhood, as well as reflecting the character of West Freemason.  For projects in the HC-WF2 district, proposals for new construction should reflect the transitional nature of the area.

Building Design Guidelines

- Introduce a fenestration pattern, windows and doors that are compatible in proportion, shape, position, location, pattern and size with those of contributing structures in the area.

- Utilize a roof shape that is prominent among contributing structures in the neighborhood, such as mansard, gable, or hip.

Compatible infill design takes appropriate cues from nearby buildings. In this example, many of the details for the infill building in the middle relate directly to the historic buildings immediately adjacent.

Renovation

Renovation of Contributing Properties

All plans for renovation should be undertaken with the clear understanding that the historic buildings in the district define the unique character of the area, and each building contributes to the collective scene.  To that end, building renovations should be undertaken in a manner that will preserve and reuse as much of the historic fabric of the building as possible.  Renovations should be designed to bring out the historic characteristics of a building, while making it viable for continued use.  Changes in building use do not necessarily require removal of historic architectural details.

Guidelines for Renovation of Contributing Properties

- Attempts to retain existing features should be made in a rehabilitation project.  Details on historic buildings are particularly important features that should be preserved.  There are synthetic materials such as epoxy and resin that can be used to recreate details that are unsalvageable or missing; proposed use of such materials will be reviewed on a case by case basis.

- Window replacements should be carefully considered.  If the applicant demonstrates that window replacement is necessary, the replacement window shall be made of wood and may have a vinyl or aluminum exterior finish.  The new window shall be consistent with the originals, and shall have full three-dimensional molded fixed muntins located on the exterior of the glass.  Each window replacement proposal will be reviewed on an individual basis.

Material Selection Guidelines for Renovation

- When undertaking a renovation, replacement materials should be similar in scale, composition, and appearance.  A replacement material should only be used if the historic material is unsalvageable or unavailable.

- Appropriate replacement roofing material can include wood or slate shingles, tile, premium grade composition shingles that closely resemble historically used roofing material, and other materials reviewed on an individual basis by the Norfolk Design Review Committee

- Since most properties in the West Freemason Historic District are constructed of brick or wood, these are the most appropriate materials for reuse or replacement of exterior cladding.  In some cases, alternative cladding materials were used for the original construction; applicants are encouraged to replace these original materials in renovation, as well.3

- Blocking windows significantly changes the character of a building façade.  If it is absolutely necessary to lower an interior ceiling below the window head, some method of preserving the existing window should be found.

- Storm windows should resemble the inner window as much as possible.  As most storm windows are one-over-one, they are likely to be consistent with most of the common window types in the area.  Storm windows should blend with the color of the building trim and inner window.

In very few cases where the applicant clearly demonstrates a unique maintenance hardship, existing synthetic materials may be replaced with synthetic materials.  A unique maintenance hardship refers to an unusual or peculiar difficulty in achieving compliance with the applicable standards, including cases where the cost of compliance is manifestly disproportionate to the public benefits obtained.  The Norfolk Design Review Committee and City Planning Commission will review each application based on its specific circumstances.  Details such as stained glass and original house numbers add to the character of the district and should be retained.  Plate glass windows are not appropriate in the district.

Relocation and Demolition

Relocation and Demolition

Neither relocation nor demolition of a property should be taken lightly.  Removal of an historic property from its site has a negative impact on the historic integrity of the property, and it significantly detracts from the character and continuity of the historic district.  In very few cases, relocation is the only viable alternative to demolition and, in those cases, it is the appropriate treatment.  Demolition should only be selected as a last resort for a property that is beyond repair; note that if appropriate maintenance measures are taken, demolition is never necessary.

Relocation Guidelines

- It is appropriate to consider relocation of an historic building if it is the only alternative to demolition.

- In the event that relocation is proposed, the building being moved should be placed on a site that is compatible with the surrounding buildings, situated suitably on the lot, and properly landscaped and incorporated into the neighborhood.

- The building should be similar in materials, craftsmanship, design, scale, and massing to nearby buildings.

- The setting, lot size, and landscape on the new site should be similar to that of the old site.

- Appropriate foundation materials shall be used at the new site.  It is preferable to retain historic foundation materials and erect them in the new location but, if this is not feasible, similar new materials may be used at the new site.

- When re-erecting the building in its new location, it is important to make all efforts to save the existing landscape features on the new site.

Demolition Guidelines

- The Design Review Committee and City Planning Commission discourage demolition of historic buildings in historic neighborhoods.

- Deterioration due to deferred maintenance is not an appropriate impetus for a request for demolition.

- In considering the application for demolition, the Design Review Committee and City Planning Commission will take the significance of the structure and public interest in its retention into account.  This determination will be based on the extent to which the structure contributes to the architectural and historic character of West Freemason, and the extent to which the structure is a vital and necessary component of the collective scene.

- The Design Review Committee and City Planning Commission shall determine the feasibility of preservation based on the physical condition of the structure; if preservation is found to be physically or economically infeasible, a demolition permit shall proceed upon certification.

- If preservation is found to be feasible, the Committee and Commission will encourage whatever steps are necessary to ensure preservation on site.  If on-site preservation is not possible, relocation will be considered.

- Within twelve (12) months of application, a preservation solution (which could include, but is not limited to, sale of the building to a preservation-minded owner) shall be adopted or a demolition permit will be issued.4

4 Conditions for review of demolition permit requests in historic districts are enumerated in Title 15.2-2306 of the Code of Virginia (http://leg1.state.va.us).  This kitchen was originally an auxiliary structure to the Grandy House. The kitchen was moved to this location in 1978, and has been renovated.

Site Features and Landscape

Site Features

Site features such as fences, walls, driveways, walks, pathways, patios, signage, and accessory structures are important components of the West Freemason Historic and Cultural Conservation District.  As with any element of the built environment in West Freemason, these features should be thoughtfully incorporated into the landscape.  Whenever possible, consistent with adaptive use and rehabilitation, the existing relationship of historic properties to their environment should be maintained.  Gardens, yards, and other open space along the street frontage should be retained in original uses.

Site Feature Guidelines – Fences and Walls

- Due to the age and density of the development in West Freemason, in some cases, it is appropriate to install low fences or walls in front yards.  This would enable property owners to delineate public and private space without detracting from the building's relationship to the sidewalk and street.

- Behind the front façade of the structure, it is sometimes desirable and necessary to erect taller fences or walls.  In this situation, the fence must start at least two feet behind the front wall of a building, and must start in a location that does not obscure or detract from the building detailing and fenestration pattern.

- Fences taller than four feet in height must be appropriately landscaped and must provide visual interest through their design.  Board on board fencing, or vertical pickets with intertwined vines are two examples of appropriate tall fence types.

- The design, materials, color, scale and proportion of the fences and walls should have a direct relationship to the principal structure.  Some appropriate fence materials are wrought iron, brick, stone, and wood slats.

- Fences constructed of materials inconsistent with the character of the district, such as chain link, stockade, vinyl, or “sand dune” fencing, are not appropriate.

Site Feature Guidelines – Driveways and Pathways

- Driveways are permissible if they extend beyond the front façade of the principal structure, thus allowing a vehicle to be parked behind the building, or between surrounding buildings and recessed a minimum of two feet behind the face of the abutting structure.

- Driveways should be no more than one car wide.

- Driveway paving should be consistent with the historic character of the area.

- Appropriate paving materials include brick pavers, cobblestones, interlocking concrete pavers, granite blocks, or exposed aggregate.

- Concrete is a common paving material, and can be used in certain circumstances.  Concrete will be reviewed on a case-by-case basis, and must match existing surrounding material in color, texture, and jointing.

- Black asphalt paving is not appropriate for driveways and pathways within the district.

Exterior details, such as this railing, define the character of the historic district and should be restored and retained whenever possible.  Appropriate driveways and pathways blend into the existing environment.

Site Feature Guidelines – Signage

- Appropriate sign types in an urban area are the flat wall mounted signs, permanent window signs, permanent banners, and appropriately scaled projecting signs.  Signs should represent the primary business name.

- Signs should be placed so that they are visible from automobiles and to pedestrians and should not obscure openings or building details.  Signs should not be placed above the sill of the second story windows or fifteen feet from the sidewalk line, whichever is lower.

- The size of individual signs and the total area of signs should be compatible with the building.

- The number of permanent signs per building should be limited to promote clarity and discourage clutter.

- Sign lighting should be subtle and understated, yet visible at night, and in keeping with the character of the building and its surroundings.

Site Feature Guidelines – Accessory Structures

- Accessory structures, including storage sheds, mechanical equipment, garages, etc. should be located at the rear of the lot or in a place that is shielded from view from the public right-of-way.

- Accessory structures should match components of the principal structure in color and materials.

- Any accessory structure that cannot be matched to the principal building should be shielded with evergreen plant material or fencing.

Landscape Guidelines

- The most important goal is to extend the mass and continuity of foliage that exists along the street.

- Vegetation should be used for multiple purposes, including as a screening material. In many instances, vegetation is more appropriate than fencing.

- Front yards should be defined with landscape materials that are compatible with surrounding appropriate vegetation in size at maturity, and relate to the architecture.

- To be in keeping with the character of surrounding yards, landscape efforts should result in relatively uncluttered yards shaded by large trees.  Landscape projects that involve major disturbance or redesign should be undertaken with the assistance of a qualified competent landscape architect or certified nurseryman.

- Every effort should be made to retain large trees and other mature vegetation.

- Hedges, bushes, or ornamental shrubs should line a building foundation when it is visible from the street.  Note that proper drainage is necessary to protect the integrity of the building foundation.

- Off-street parking areas should be obscured from public view with vegetation or screening.

Given the nature of the historic district, signs should be appropriately scaled and located to address both vehicular and pedestrian traffic.  In many cases, accessory structures are necessary to support the function of the main building.  Appropriate accessory structures, such as this one, reflect the design of the main building, without detracting from the prominence of the original structure.

APPENDIX 3: State Laws and Regulations Concerning the Identification of Human Remains

§ 10.1-2305. Permit required for the archaeological excavation of human remains.

A. It shall be unlawful for any person to conduct any type of archaeological field investigation involving the removal of human skeletal remains or associated artifacts from any unmarked human burial regardless of age of an archaeological site and regardless of ownership without first receiving a permit from the Director.

B. Where unmarked burials are not part of a legally chartered cemetery, archaeological excavation of such burials pursuant to a permit from the Director shall be exempt from the requirements of §§ 57-38.1 and 57-39.  However, such exemption shall not apply in the case of human burials within formally chartered cemeteries that have been abandoned.

C. The Department shall be considered an interested party in court proceedings considering the abandonment of legally constituted cemeteries or family graveyards with historic significance.  A permit from the Director is required if archaeological investigations are undertaken as a part of a court-approved removal of a cemetery.

D. The Board shall promulgate regulations implementing this section that provide for appropriate public notice prior to issuance of a permit, provide for appropriate treatment of excavated remains, the scientific quality of the research conducted on the remains, and the appropriate disposition of the remains upon completion of the research.  The Department may carry out such excavations and research without a permit, provided that it has complied with the substantive requirements of the regulations promulgated pursuant to this section.

E. Any interested party may appeal the Director's decision to issue a permit or to act directly to excavate human remains to the local circuit court.  Such appeal must be filed within fourteen days of the Director's decision.

(1989, c. 656.)

Final Regulations Adopted by the Virginia Board of Historic Resources and Published in the Virginia Register of July 15, 1991

17VAC5-20-30. General provisions.

Any person conducting any field investigation involving the removal of human remains or associated artifacts from any unmarked human burial on an archaeological site shall first obtain a permit from the director.

1. No field investigation involving the removal of human remains or associated artifacts from any unmarked human burial on an archaeological site shall be conducted without a permit.

2. In cases where a field investigation may reasonably be anticipated to involve the excavation and removal of human remains or associated artifacts, the person conducting such investigation may obtain a permit prior to the actual discovery of human burials.

3. In any case where human remains are encountered in a field investigation without having received a permit, all work on the burial or burials shall cease until a permit has been obtained.

4. No field investigation involving the removal of human remains or associated artifacts from any unmarked human burial on an archaeological site shall be performed except under the supervision and control of an archaeologist meeting the qualifications stated in 17VAC5-20-40.

5. Any human remains removed in the course of field investigations shall be examined by a skeletal biologist or other specialist meeting the qualifications stated in 17VAC5-20-40.

6. Any approved field investigation shall include an interim progress report summarizing the field portion of the permitted investigation within 60 days of completion of the removal of all human remains and associated artifacts.  Reports indicating progress on analysis and report preparation shall be submitted to the department at 90-day intervals until the final report and disposition are accomplished.

7. The applicant shall make the site and laboratory available to the department for purposes of monitoring progress and compliance with this chapter as requested by the department.

8. A copy of the final report including the analysis of materials removed from the burial shall be delivered to the director according to the timetable described in the application.

9. Documentation of final disposition as required by the permit shall be delivered to the department within 15 days of such disposition.

10. Work conducted under a permit will not be considered complete until all reports and documentation have been submitted to and reviewed by the department to meet all conditions cited in this chapter or specified as part of an approved permit.

Failure to complete the conditions of the permit within the permitted time limit may result in revocation of the permit and constitute grounds for denial of future applications.

11. The applicant may apply for an extension or change to the conditions of the permit, including changes in research design, principal personnel or disposition, for good cause.  Granting such an extension or alteration will be at the discretion of the director, after consultation with interested parties.

Statutory Authority: §§10.1-2202 and 10.1-2300 et seq. of the Code of Virginia.

Historical Notes: Derived from VR390-01-02 §3, eff. August 14, 1991

ATTACHMENT C

FEIS COMMENTS AND RESPONSES

FEIS COMMENTS AND RESPONSES

I.  Virginia Department of Environmental Quality

1. DEQ Comment:  Department of Game and Inland Fisheries (DGIF) appreciates the earlier coordination by Hampton Road Transit and the Federal Transit Administration regarding wildlife resources.

Findings.  The project is likely to result in the loss of 1.26 acres of wetlands, and a net increase of 7.5 acres of impervious areas, according to DGIF.

Wetland Protection and Mitigation.  DGIF recommends that for unavoidable wetland losses, Hampton Roads Transit (the project proponent) provide compensatory wetland mitigation as follows, for wetland creation or restoration endeavors:

2 restored acres for every 1 acre of palustrine forested wetland lost;

1.5 acres for every 1 acre of palustrine scrub-shrub wetland lost; and

1 acre for every acre to palustrine emergent wetland lost.

These ratios are for wetland creation or restoration, as indicated.  For enhancement or preservation-only mitigation, the ratios should be higher.

In addition, the proponent should provide riparian buffers of at least 100 feet in width for wetlands used as mitigation as well as for other wetlands to be avoided but that are nonetheless near the project area.  Buffers of less than 100 feet will result in a loss of wetland function and should, themselves, be mitigated.  All mitigation sites should be preserved in perpetuity by conservation easements.

It should be noted that these recommendations do not supersede any regulatory requirements for mitigation that are more stringent.

HRT Response: The LRT Project will disrupt or displace 1.48 acres of wetlands. Approximately 0.12 impacted acres are palustrine wetlands and 1.36 acres are estuarine. The impacted palustrine wetlands include a Type 1 PEMAx (Palustrine Emergent) excavated freshwater basin with common reed as the dominant vegetation and a Type 1 PEM1ex (Palustrine Emergent) excavated freshwater stream with open water, Eastern false willow and Evergreen bayberry as the dominant vegetation.  Based on this assessment, the ratio of compensatory wetland mitigation was determined to be 1:1.  The Army Corps of Engineers and the Virginia Marine Resources Commission have concurred with the mitigation ratio.

The analysis of wetland impacts includes impacts to Resource Protection Areas, which include tidal wetlands, non-tidal wetlands which are connected by surface flow and are contiguous to tidal wetlands or tributary streams, tidal shores, and up to a 100 foot vegetated buffer area adjacent to any of the previous components.

Wetland permits will be required from three government agencies.  Generally, the ACOE Section 404 permit and Virginia Department of Environmental Quality (VDEQ) Water Protection Permit will define the mitigation requirements.  Based on the proposed impacts, mitigation is anticipated to require replacement at a 1:1 ratio.  Wetland impacts and mitigation will also be coordinated with the Virginia Marine Resources Commission (Subaqueous /Tidal Wetland Permit) and reviewed by the City of Norfolk and the Virginia Department of Conservation and Recreation, Division of Chesapeake Bay Local Assistance.

2. DEQ Comment:  Stormwater Control.  The Department of Game and Inland Fisheries supports the proposal to consider alternative stormwater control methods such as rain gardens (Final EIS, page 10-5, section 10.4.3.B.).  The stormwater controls should be designed to replicate and maintain the hydrographic conditions of the site prior to the change in landscape.  Rain gardens and other bio-retention areas are designed to capture stormwater runoff as close to the source as possible, and allow it to slowly infiltrate into the surrounding soil.  They benefit natural resources by filtering pollutants and reducing downstream runoff volume.

HRT Response: As noted in Chapter 10 of the FEIS, Best Management Practices, which include silt fences, temporary sediment basins, gravel entrances, temporary seeding and prompt revegetation after construction is complete, will be installed to control construction impacts to water quality.  Further, innovative surface water management techniques, such as rainwater gardens, will be evaluated and implemented based on the feasibility for installation at station locations.  When implemented, these facilities will provide additional water quality treatment, reduced runoff rates and enhanced vegetative diversity.

###### 3. DEQ Comments Water Quality and Wetlands

###### Permit Issues.  DEQ’s Tidewater Regional Office, which has responsibility for Virginia Water Protection Permits, has no further comments because the Final EIS has made suggested corrections (see pages 23-8 and 23-9).  However, according to the Virginia Institute of Marine Science, the permits table in the Final EIS should acknowledge, under the “City of Norfolk permitting requirements” category, that a permit may be required from the Norfolk Wetlands Board (Table 22-4, pages 22-11 and 22-12)

HRT Response: The Joint Permit Application satisfies the wetland permit requirements for the Army Corps of Engineers and DEQ. Since HRT is a regional governmental unit, it is exempt from the City of Norfolk Local Wetlands Board permit.

4. DEQ Comment: Dredging Impacts.  The Final EIS mentions dredging in several places along the proposed linear project corridor, but provides no detailed description of the impacts of dredging, according to the Virginia Institute of Marine Science.  Details on affected habitat, aerial extent and volumes of dredging, wetland fill areas, bridge crossings and culverts would allow the Institute to provide specific recommendations on reducing impacts.

HRT Response: Chapter 11 in the FEIS says, “Potential impacts to surface waters within the project corridor include water quality as well as dredging and/or filling of surface water features.  A minimal amount of dredging and/or filling in waterways associated with new bridges and wider track beds would be required.”

Nevertheless, no dredging activities are anticipated for this project. All filling activities have been documented in the impacts to surface water and wetland areas.

5. DEQ Comment: Unavoidable Impacts and Compensation.  Because the proposed alignment of the project follows the existing Norfolk Southern right-of-way, the opportunity to reduce impacts through corridor realignment is limited.  Consequently, according to the Virginia Institute of Marine Science (VIMS), unavoidable impacts to marine resources should be adequately compensated by replacing lost habitats with similar or more productive habitats.  The Final EIS mentions the use of the Libertyville bank and/or Elizabeth River trust fund for compensation.  The impacts of the project would require a large percentage of the acreage available to at Libertyville (approximately 1.36 acres).  However, VIMS would prefer the use of the Libertyville Bank option, if it is operational by the time compensation is required, over a donation to the Elizabeth River trust fund.

HRT Response:  The preferred option for wetland mitigation is the purchase of wetland credits from an approved mitigation bank and/or provision of an in-lieu fee to the Elizabeth River Restoration Trust.  It is HRT’s intent to use the Libertyville Bank option as a first priority, followed by the in-lieu fee.  HRT has begun initial discussions with the owner of the Chesapeake Land Development Tidal Mitigation Bank to identify the total number of credits that are and will be available, estimated cost for the credits, and process to execute the legal transactions.  Depending on the results of these discussions and timing of the LRT construction, provision of an in-lieu fee may be used for part of or the entire mitigation requirement.

Discussions with the Army Corps of Engineers (ACOE), in particular, have been conducted regarding the options for mitigation.  The ACOE has indicated that the proposed project has made a good faith effort to minimize wetland impacts and to find on-site mitigation opportunities, and suggested contacting the owner of the Chesapeake Land Development Tidal Mitigation Bank.  The use of wetland banking and/or in-lieu fee options are appropriate based on the level of analysis conducted for the Project. Final design of wetland compensation will be completed and submitted for agency approval through the wetland permitting process.

6. DEQ Comment: Vehicle Storage and Maintenance Facility Impacts.  The Final EIS indicates that siting the Vehicle Storage and Maintenance Facility (Final EIS, page A-69 (meeting discussion notes) and pages B-17 and B-18 (Table B-4).  However, as VIMS indicates, similar problems would arise from placement of the VSMF at the Norfolk State University location.  The analysis and table on page B-18 lists costs, business impacts, and noise impacts as reasons for rejecting the Military Highway site.  The comparison presented, however, is between a 35-vehicle site costing $29.3 million versus a 15-vehicle facility costing $18 million (the Norfolk State University site could not accommodate more vehicles).  VIMS recommends a fairer comparison showing a 15-vehicle capacity at the Military Highway site.  As matters now stand, the Norfolk State University site would affect 0.7 acre of wetlands, or roughly half the total wetland impacts (1.36 acre; see above) of the project.

HRT Response: The larger design of the Military Highway Vehicle Storage and Maintenance Facility (VSMF) site was based on the site’s ability to accommodate heavy maintenance facilities and the potential expansion of the transit system. Conversely, the limitations of the NSU site will require off-site heavy maintenance and cannot accommodate additional service expansions.  Based on the evaluation of sites for the VSMF (FEIS Appendix B), the NSU site would cost $18M vs. $29M for the Military Highway site. The NSU site would not require the displacement of any businesses while the Military Highway site would displace 8 businesses, some with hazardous materials present, and require a partial taking from the adjacent Riverside Baptist church. While the original analysis for the Military Highway site analyzed the impacts based on the 35 vehicle capacity, a more conservative assessment utilizing a 15-vehicle capacity would still displace the eight businesses due to the linear orientation requirements of a functional VSMF site that would bisect all of the affected properties. The businesses that would need to be displaced are generally large, land intensive businesses and include three large moving companies, an oil and heating company and a VDOT maintenance facility. On the other hand, at the NSU site, VDOT has said they would provide HRT with the necessary easements to use the property. In addition, through land swaps with NSU and HRT, NSU has agreed to provide HRT with its portion of the right of way requirements.

The NSU site would have no noise impacts on nearby residents, while the Military Highway site would have significant noise impacts on the adjacent residential properties and the Riverside Baptist Church.  While the NSU site would impact approximately 0.7 acres of previously impacted Type 1 wetlands and 3.5 acres of woodland, HRT selected this site based on location within the project corridor, configuration of the site, availability of the property, and overall usability of the site.

7. DEQ Comment: Realignment at Moseley Creek to Reduce Impacts.  The Virginia Institute of Marine Science recommends that Hampton Roads Transit investigate realigning the Light Rail Transit route closer to the Interstate Route 264 right-of-way at Moseley Creek, in order to reduce wetland impacts.  There appears to be approximately 50 feet of upland adjacent to I-264 in this location, and other parts of the project are proposed within 50 feet of I-264.  See “Regulatory and Coordination Needs,” item 3, below.

HRT Response:  The proposed alignment follows the existing Norfolk Southern Railroad right-of-way. Diversions out of the railroad right of way would be cost prohibitive. Further, while the alignment in the area of Moseley Creek will result in wetland impacts, these impacts have been minimized and HRT has committed to fully mitigating all wetland impacts.

DEQ Comments: Chesapeake Bay Preservation Areas.

8. DEQ Comment: Applicability of Rules.  According to Department of Conservation and Recreation’s Division of Chesapeake Bay Local Assistance, the railroad tracks and their appurtenant structures are conditionally exempt from the Chesapeake Bay Preservation Area Designation and Management Regulations (see 9 VAC 10-20-10 et seq., specifically 9 VAC 10-20-150.B.1.), provided they are constructed in accordance with any of the following:

- regulations promulgated pursuant to the Virginia Erosion and Sediment Control Law (Virginia Code sections 10.1-560 et seq.) and the Stormwater Management Act (Virginia Code sections 10.1-603.1 et seq.);

- an Erosion and Sediment Control Plan and a Stormwater Management Plan approved by the Department of Conservation and Recreation; or

- local water quality protection criteria at least as stringent as the foregoing state requirements.

The Final EIS states that rail construction activities may meet requirements for exception to the Regulations, as opposed to the exemption described above (page 11-11); this is not the case.

HRT Response:  The text on page 11-11 states that, “Rail construction activities at these locations meet the criteria for exception to CBPA rules as long as the construction is completed in compliance with the Virginia Erosion and Sediment Control Law and Stormwater Management Act. Implementation of Best Management Practices for project construction will minimize potential impacts in RMAs and RPAs for the track construction.”  While the nomenclature used in the FEIS may be incorrect, HRT believes that it has fulfilled the intent of the exemption requirements.

9. DEQ Comment: Requirements in Resource Management Areas and Resource Protections Areas.  In either type of Chesapeake Bay Preservation Area, development of project facilities is subject to stormwater management criteria consistent with the water quality protection provisions of the Virginia Stormwater Management Regulations (4 VAC 3-20).  For land disturbance of 2,500 square feet or more, the activities must also comply with the Virginia Erosion and Sediment Control Handbook (Department of Conservation and Recreation, Division of Soil and Water Conservation: 3rd Edition, 1992).  These requirements apply, in particular, to the Norfolk State University Station site and the Vehicle Maintenance Facility.  The Final EIS does not indicate whether these facilities will be in Resource Protection Areas; if they are, they will be subject to more restrictive development criteria found in the Chesapeake Bay Preservation Area Designation and Management Regulations (9 VAC 10-20-10 et seq., specifically 9VAC 10-20-130).  “Resource Protection Areas” are the more restrictive of two designations of Chesapeake Bay Preservation Areas; “Resource Management Areas” are the less restrictive designation, which applies to designated areas landward of Resource Protection Areas.

HRT Response: Although the VSMF and the NSU and Harbor Park Stations are located within the RPA boundaries (see Figure 11-1 of the FEIS), these areas have been designated as Intensely Developed Lands. According to 9VAC10-20-130 of the Administrative Code, Development criteria for Resource Protection Areas.

“1. Land development may be allowed in the Resource Protection Area, subject to approval by the local government, only if it (i) is water dependent; (ii) constitutes redevelopment; (iii) constitutes development or redevelopment within a designated Intensely Developed Area; (iv) is a new use established pursuant to subdivision 4 a of this section; (v) is a road or driveway crossing satisfying the conditions set forth in subdivision 1 d of this section; or (vi) is a flood control or stormwater management facility satisfying the conditions set forth in subdivision 1 e of this section. “

According to the Code, development and redevelopment within the RPA can be permitted provided that water quality impact assessments are conducted and Best Management Practices are established to achieve a 10% reduction in nonpoint source pollution. The drainage study conducted for this Project indicates that the project will achieve the necessary nonpoint source pollution reductions.  As such, the proposed development is permissible.

10. DEQ Comment: Historic Structures and Archaeological Resources.  The Department of Historic Resources, which is the State Historic Preservation Office for purposes of review of federal activities under section 106 of the National Historic Preservation Act, has consulted directly with the Federal Transit Administration (“FTA”) and asks that the FTA continue its adherence to the executed Memorandum of Agreement developed for this project.  Questions may be directed to the Department of Historic Resources (Roger Kirchen, telephone (804) 367-2323, extension 153, DHR file reference 1996-0255).

HRT Response: HRT will continue to coordinate with the Virginia Department of Historic Resources, the Freemason Historic District and FTA to follow the agreements set forth in the fully executed Memorandum of Agreement (MOA), dated August 31, 2005. During Final Design and Construction, design modifications and construction will be monitored for compliance with the MOA.

11. DEQ Comment: Submerged Lands Encroachment.  The Marine Resources Commission is responsible for issuing permits for encroachments in, on, or over State-owned submerged lands, pursuant to Virginia Code Title 28.2, Chapter 12 (Sections 28.2-1200 et seq.). All crossings of the Eastern Branch of the Elizabeth River and associated waterways will require authorization from the Commission. The Commission encourages avoidance of the tidal wetlands (see mitigation discussion in Environmental Impacts and Mitigation, item 5 above).

HRT Response:  As noted in Chapter 22 of the FEIS – Permits, HRT intends on submitting a Virginia Marine Resources Commission permit for construction in waters of the Commonwealth and in wetlands.  This permit is the same as the above referenced permit and will be submitted as part of the Joint Permit Application for sub aqueous lands and wetland impacts upon completion of the Record of Decision.

12. DEQ Comment: Federal Consistency under the Coastal Zone Management Act.  As stated in our response to the Supplemental Draft EIS (DEQ-03-014F, letter dated February 26, 2003, page 8), the project requires a federal consistency certification by the applicant, Hampton Roads Transit, pursuant to the Coastal Zone Management Act of 1972.  Federally licensed or assisted activities which affect coastal resources or coastal uses are to be consistent with the enforceable policies of the federally approved coastal project, which in Virginia’s case is the Virginia Coastal Resources Management Program (“VCP”).  The consistency certification involves an analysis of the proposed activities in light of the enforceable policies (listed in the first enclosure), and a commitment to comply with the enforceable policies in undertaking the activities.  In addition, we invite the proponent’s attention to the advisory policies of the VCP (second enclosure).  The Federal Consistency Regulations (15 CFR Part 930, section 930.58) provide guidance on the content of a consistency certification.  Clarification of this requirement may be obtained from this Office (Charles Ellis, telephone (804) 698-4488).

HRT Response: As stated in Chapter 23, in response to the DEQ comment on the Supplemental DEIS, a soil and erosion control program will be developed during the final design process. HRT will continue to coordinate with DEQ as the plan is developed to ensure that the Federal Consistency certification is obtained for this project.

II.  Norfolk State University (NSU)

Thank you for the opportunity to provide feedback on the EIR for the Norfolk Light Rail Transit project. The following comments are primarily focused on items and issues that could potentially impact the physical campus of Norfolk State University.

General Comments – HRT is proposing to locate two train stations at each major entry point to the campus.  Although there are advantages to having these stations located in close proximity to the campus, we have a responsibility to ensure that there is no adverse physical impact in terms of competing or compromised aesthetics, and to preserve options for future physical expansion of the campus.  We must also ensure that these developments do not compound the storm water retention issue for the campus.  Overall, NSU should be integrally involved in reviewing the functionality of the overall design integrity of these stations.  Given such close proximity to the university, NSU should also influence the long term maintenance of these stations to ensure quality control, security, etc.

12. NSU Specific Comments

Location of Vehicle Storage and Maintenance Facility: The facility is proposed to be located north of I-264 and south of the existing train tracks.  This location is in very close proximity to the southern edge of the campus. This facility is proposed in three separate components (buildings which include: Vehicle Wash, Maintenance Building, and Maintenance Way Building). These facilities will generate a lot of maintenance activity during all hours of the day, and could be a source of excessive noise and airborne pollutants.  It would also have a negative impact on the view of the campus from I-264, which is one of the major exposures of the campus.  Placement of these facilities in this location may exacerbate water retention issues in the area, possibly encroaching on campus property.  The right of way for the access road could possibly encroach on campus property as well, imposing additional limitations on future expansion of the campus.  HRT might consider locating this facility further west along I-264.

Pedestrian Bridge on Brambleton: The pedestrian bridge over Brambleton will allow a safe direct access to the campus.  Norfolk State strongly supports the construction of this pedestrian bridge.

Existing Extended Pedestrian Bridge across I-264: The pedestrian bridge was constructed in the early 60’s and has little current value.  It is fenced off in an effort to deny unauthorized access to the campus.  However, the fence gets cut on a regular basis by people wanting to gain unauthorized access to Norfolk State University’s campus.  This poses a safety concern for the university.  There have also been reports of rocks being thrown to passing motorists traveling on interstate 264, causing a major safety risk to vehicular traffic.  This bridge has outlived its usefulness and should either be demolished or completely closed off.

Ballentine Station: The concept drawing (figure 2-12) shows converting existing green lawn into parking for the train station and creating a storm water retention pond.  This changes the existing entrance to NSU and drastically impacts the existing aesthetics at the entrance.  If parking is necessary as part of the train station, a parking deck should be considered by HRT at the existing surface parking on the campus.  Since this parking will include non-campus traffic on campus property, some form of separation for security purpose will have to be considered, as part of this solution.  As a goodwill gesture, NSU should be allowed to use the currently vacant land, north of Ballentine and south of Middletown neighborhood, for use as practice field or for other recreational or athletic activities.

HRT Response:

HRT/NSU Coordination: Throughout the project development process, HRT has coordinated closely with NSU staff in support of the Norfolk Light Rail Transit Project. Early in the process, Dr. Marie McDemmond, President of NSU, was a member of the LRT Project Steering Committee, and HRT met individually with NSU staff in July 2001.  Throughout 2003 and 2004, HRT worked closely with NSU officials, meeting regularly through nine meetings to discuss every aspect of the LRT project, as it related to NSU.  Moreover, project committees were developed with a combination of NSU and HRT staff to address the specific components of the project. Committees included NSU Station, Ballentine Station, Pedestrian Circulation, Traffic Planning, LRT Alignment & Structure, NSRR ROW, and Electrical Power Co-Generation.

NSU Meeting dates during this period included:

Meeting #1 - March 25, 2003

Meeting #2 - April 1, 2003

Meeting #3 - May 13, 2003

Meeting #4 - June 24, 2003

Meeting #5 - July 23, 2003

Meeting #6 - Sept. 16, 2003

Meeting #7 - January 9, 2004

Meeting #8 - March 26, 2004

There was also a special meeting to discuss traffic circulation problems held with NSU, HRT and the City of Norfolk on April 23, 2003.

While the original meetings were chaired by Bob Askew of NSU, the final meetings were chaired by Kevin Appleton.  Similarly, there was significant NSU staff changes over the 2-year period.  At the last NSU/HRT coordination meeting, held on March 26, 2004, a majority of the comments in this letter were addressed by the project team. A copy of the meeting minutes is provided at the end of the Responses to NSU Comments.

NSU was provided with a copy of the Draft Environmental Impact Statement for the Project in December 2003 and Edward B. Jolley, Jr. provided comments on the Project SDEIS.  HRT has responded to these comments in Chapter 23 of the FEIS and incorporated any design modifications into the revised LRT project design.  In addition, HRT and NSU jointly developed and signed a Memorandum of Agreement in October 2003 that stipulated HRT’s requirements and NSU’s requirements for the successful completion of the LRT project.  A copy of the MOU with NSU is located in Appendix A, page A-4 – A-8.

General Comments Responses: Through this coordination, NSU has confirmed that it understands the benefits of having stations at either end of the campus and has welcomed the LRT Project, which will replace the need for a campus-to-downtown shuttle and hopefully reduce the student body need for cars and parking.  Regarding station maintenance, it will be HRT’s responsibility to maintain the LRT stations and platforms. Throughout the project’s design, construction, and eventual operation, HRT will continue to coordinate station design and maintenance requirements with NSU.  Any NSU involvement in station maintenance can be a matter for future agreements.

Location of Vehicle Storage and Maintenance Facility (VSMF): HRT has evaluated the project corridor for potential sites that are available to accommodate the LRT VSMF.  The sites identified have been evaluated and the current NSU site was determined to be the best alternative.  This analysis is documented in Appendix B of the FEIS.

Through the coordinating committee efforts, the location and design of the VSMF and the NSU station have been identified and developed to maximize benefits to both NSU and HRT. The mutual agreements outlined in the MOU document the critical land-swaps at the VMSF and at NSU’s R.I.S.E development.  Moreover, the FEIS documents that this project meets all environmental requirements including noise, air quality and surface drainage retention.

The VMSF is a relatively quiet maintenance center since all “heavy” maintenance will be performed off-site.  Vehicle wash, daily inspection, and component change-out will be the only maintenance performed.  The maintenance of way facility would enclose all noise sources. The light maintenance facility would emit only minimal amounts of noise. As a result, the vehicle car wash would be the primary source of noise.  In Chapter 9, Noise and Vibration, the FTA Transit Noise and Vibration Impact Assessment methodology was followed to assess any possible impacts associated with the LRT service and the VSMF on noise sensitive receptors associated with the NSU campus.  The analysis shows that the project noise from the combined sources is significantly less than the existing noise levels generated by I-264, and any increase in noise levels on campus, over the existing levels would be almost imperceptible.

Regarding airborne pollutants, there are no airborne pollutants associated with electric train operations.  In relation to the significant pollutant emissions generated by traffic on I-264, the few HRT vehicles assigned to the VSMF would have a negligent effect on local and regional air quality.  In fact, as, documented in Chapter 8, Air Quality, of the FEIS, the proposed LRT Project would result in an overall reduction in vehicle miles traveled and a reduction in motor vehicle generated pollutants.

As noted in Chapter 11 of the FEIS, Water Resources, the LRT Project would increase the net new impervious surface by 7.46 acres, with potential to increase runoff volume and pollutant loads to surface waters.  This proposed increase in impervious surface is extremely small in relation to the existing impervious surface in the watershed.  Additionally, the project will include treatment facilities for 7.50 acres of impervious area.  Thus, the project is not expected to result in a noticeable decrease in water quality as compared to existing conditions. With regard to surface drainage retention, potential impacts would be mitigated by installing permanent stormwater runoff controls.  The following controls will be implemented to mitigate for increased impervious areas at the NSU Station and the VSMF site:

- Norfolk State University Station – relocate VDOT dry detention basin and small extended detention basin and/or a combination of technological Best Management Practices

- LRT Vehicle Storage & Maintenance Facility – utilize relocated VDOT basin; reduce pollutant load by 10% as compared to pre-developed conditions.

Pedestrian Bridge on Brambleton: The pedestrian bridge over Brambleton will allow a safe direct access between the RISE development, the LRT Station and the rest of NSU’s campus.  As documented in the MOU, Attachment B, item 6 of the NSU Requirements, “NSU to construct one pedestrian bridge spanning Brambleton and one elevator for the pedestrian bridge on the east side of Brambleton. NSU to provide security and maintenance for elevators on the east and west sides of Brambleton.” Further, in the MOU, Attachment B, item 8 of HRT Requirements, “HRT to construct one elevator for the NSU LRT Station platform on the west side of Brambleton, NSU to provide security and maintenance.

Existing Extended Pedestrian Bridge across I-264: HRT agrees that the I-264 pedestrian bridge is an outstanding issue that requires resolution because it presents a potential hazard to the rail riders and property.  The FEIS documents HRT’s intent to extend the existing pedestrian bridge so that it would touch down outside of the Vehicle Storage and Maintenance facility area. However, the issue lies between VDOT (the owner of the bridge), FHWA (whose funds were used to build the bridge), and the City of Norfolk (which, at the time wanted the bridge to connect to the community on the south side of I-264).  While HRT has initiated coordination with VDOT on the future of the pedestrian bridge, the MOU, Attachment B, item 6 of the NSU Requirements obliges “NSU to coordinate with VDOT on removal/retention decision on the I-264 pedestrian bridge.”  Nevertheless, HRT will continue negotiations with NSU, VDOT, and FHWA to look at the available options for the future of the I-264 pedestrian bridge.

Ballentine Station:  The existing parking configuration at the NSU Ballentine Blvd. entrance includes a large surface parking lot with approximately 330 spaces between Norchester Avenue and Ballentine Blvd. and a stormwater retention pond located just north of the Norfolk Southern Railroad tracks and west of Ballentine Boulevard. The current NSU parking lot at Ballentine is under-utilized and the spaces that HRT has requested are vacant except for university football game parking that occurs on Saturdays in the fall.

The proposed design for the Ballentine Boulevard Station includes the shared use of 97 NSU parking spaces, placement of a security fence between the shared parking facility and the exclusive NSU parking lot, and the enlargement of the existing stormwater retention basin. No additional parking capacity is proposed under the LRT station design. The signed MOU between NSU and HRT formalizes the agreement to share the 97-space parking lot on the west side of Ballentine Boulevard.  Discussions regarding the Ballentine parking lot have not included the lawn area south of the Middletown neighborhood because HRT has no need for that parcel. HRT does not intend on purchasing the property north of the existing parking lot and south of the Middletown Neighborhood. As such, use of this property by NSU would not be available.

The Figure 2-12 in the FEIS is a concept plan and HRT never intended on gaining access to NSU via the adjacent sports fields. As such, the LRT Project design would not change the entrance to NSU at Ballentine.

Meeting Minutes: NSU/HRT coordination meeting, March 26, 2004



Norfolk Light Rail Transit Project

NSU Buildings and Grounds Task Force Committee Meeting

Strategic Planning Workshop

Friday, March 26, 2004

9:00 AM

Attendees:

Ray Amoruso, Project Manager, URS

Marie Arnt, Community Relations Coordinator, HRT

Les Durrant, Director of Engineering, HRT

Curtis Wall, Mathematics Department, NSU

Lynne Harrison, Library Facilities, NSU

Shonya C. Tankard, Finance & Business Department, NSU

Kevin Appleton, Finance & Business Department, Chair, NSU

Amelia Ross-Hammond, Presidential Administrative Leadership-

Fellow & Associate Projects of Music, NSU

Randy Kiah, Physical Plant, NSU

Mr. Appleton, Chair of the Task Force, began the meeting by thanking Hampton Roads Transit (HRT) for coming to give them an overview of the Norfolk Light Rail Transit Project and asked that each person in the room introduce him or herself to those present.

Marie Arnt talked about the importance of Public Involvement with the project and the task of going out to the communities to update them on the project.  Those communities that are along the alignment have been updated on several occasions throughout the years.  Not only are communities updated, but businesses, community groups such as Rotary, Kiwanis, Lions, etc., and Faith-based groups.  Each member present was given a packet of information to include newsletters and brochures that were printed within the last year, and facts about the Norfolk LRT Project.

At this time, Ray Amoruso was introduced and gave an overview of the project.  Ray especially talked the impact to Norfolk State University.  There are two proposed station sites, one at the RISE center area at the West end of the campus and the Ballentine Station at the East end of the campus.  He also talked about the proposed Yard & Shop site that will be located next to the NSU Campus.

A question was asked concerning the current ownership of the property for the Yard & Shop site.  Ray noted that the majority of property is owned by VDOT, with some parcels owned by NSU and a small parcel by Titan America.   There has been discussion with VDOT to lease the property on a 99-year lease agreement and Titan America is willing to sell the small parcel that they own.  NSU and HRT have discussed the parcels owned by NSU, with some talks about trade-offs with HRT.

Ray noted that the station near the RISE area would be part of the elevated portion of the alignment.  Because of the traffic in the area of Park Avenue and Brambleton Avenue, this portion needs to be elevated.  The station site would be elevated as well, with a pedestrian walkway to the NSU Campus.  The station site would also have an elevator for exiting.

Some of the members present talked about the huge traffic problem in this area.  You have traffic exiting off I-264 and trying to get into the left lane, and those coming off the Campostella Bridge and trying to get into the right lane to get to the NSU campus.  They see more problems with the development of RISE and other projects for the campus.  Feels that the city and VDOT need to look at how to make people exiting off of I-264 to yield to traffic or possibly even stop.

NSU has also held meetings with the City of Norfolk to try to get a traffic light installed at the corner of Park Avenue and Presidential Blvd.  This is a very tough area to exit from the Campus and very dangerous to those trying to take a left onto Park Avenue.

In looking at the Ballentine Station, Ray talked about the park & ride area that will serve this station site.  He showed pictures of the current parking facility (NSU) and a diagram that would hold the overflow that will be used for the rail project.  There were some questions raised about how to keep people from cutting through this area.  Ray noted that a fence would distinguish the NSU lot from the LRT lot.  Those present feel that we need to look at another access to the lot (rather than just off Ballentine Blvd.).  Students do not utilize the NSU portion of this lot because it is not easily accessible.   There is also concern from the NSU Task Force about the openness of this area.  They have requested funds from the Virginia General Assembly to fence off the entire campus from easy access, but there are no funds available at this time.

The next item discussed concerned the Pedestrian Walkway that comes from the Chesterfield Heights neighborhood, over I-264, on the NSU campus.  There is a security concern here for the campus, even though this area has been fenced off.  The fence has been cut to allow access to the campus and it exits behind the baseball stadium.  Ray noted that it also exits near the rail track and the Yard & Shop site, which makes it a safety issue.  Marie stated that we have spoken with the Chesterfield Heights neighborhood about the walkway and if they utilize it.   The community would like to the walkway to remain, even though it is not used as much now as in the past.  Mr. Appleton asked about the history of the walkway.  Marie noted that a public housing area called Merrimac Landing used to be in the area where the NSU campus expanded out to Ballentine Blvd.  When I-264 was built, the walkway was built to connect the two communities as well as access to Norfolk Community Hospital.  The housing area was torn down about 15 years ago, and the hospital closed several years ago.

In our discussion with the Chesterfield Heights community, we let them know that if the walkway does remain, the exit on the NSU side would need to be reconfigured.  Ray did emphasize that the walkway is the owned by VDOT and they will decide the final outcome of this issue.

Other questions by those present included what would happen if there is a power outage; do we have plans to run the alignment up to ODU or the Norfolk Naval Base; how do we connect the system with the North side.

Both Ray and Les answered these questions.

Prior to the end of the meeting, Mr. Appleton asked if he could receive a copy of the presentation made today to share with others.  Ray gave Mr. Appleton a hard copy of the presentation and stated he would mail a copy to him on CD.

Mr. Appleton also noted that he would be in contact with the RISE Center Task Force that we meet with every other month to share their concerns with security, parking, traffic, etc.

III.  Hampton Roads Sanitation District (HRSD)

13. HRSD Comments: Thank you for the opportunity to review the above referenced document.  Attached is a map showing the preferred alternative route for the Light Rail Transit, as well as associated facilities in relation to HRSD facilities. As you will note, there appear to be a few conflicts at the following locations:

1. The recommended Plume Street LRT Station and associated rail route to and from the LRT Station seem to be where HRSD has a force main and pump station.

2. HRSD has lines in the following locations that the LRT proposes crossing: St. Pauls Boulevard, Norfolk State University, Norchester Street, and Ingleside Road.

3. HRSD has lines in the railroad right-of-way adjacent to Curlew Drive from Wellman Court to the end of the LRT line at Newtown Road and where the proposed Newtown Road Station is to go.

Please contact our South Shore Interceptor Engineer, Paul Wilson, regarding requirements for the protection of the existing HRSD facilities. Paul’s contact information is as follows.

Paul Wilson, P.E.

HRSD Interceptors

P.O. Box 5911

Virginia Beach, VA 23471-0911

Phone: 460-7081

Fax: 460-0637

e-mail: pwilson@hrsd.com

If a route other than the proposed alternative is used, or if LRT Station or Traction Power Sub-Station locations change, please send this information to HRSD.  If you should have any questions, please call me at 460-7026,

HRT Response:

HRT met with Paul Wilson of HRSD several times during the Preliminary Engineering stage, with the most recent meeting at the Utility Coordination Meeting in February 2004.  Upon receiving HRSD’s comments on the FEIS, HRT met again with Mr. Wilson on Friday December 9, 2005 to resolve the comments.

HRT’s preliminary engineering drawings for the LRT Project recognize all of the items listed in the HRSD letter except the pumping station at Plume Street and the line in the railroad right-of-way between Wellman Court and Newtown Road.  Of the facilities recognized as existing by HRT, all are listed in the drawings as either "to be relocated" or "to be protected".  Preliminary conversations with Mr. Wilson have indicated that HRSD's pumping station is on the northwest corner of the Atlantic Avenue/Plume Street intersection, which is across Atlantic Street from the Plume Street station and would therefore not be a conflict.  Record drawings dated 1958 confirm this.  Regarding the sanitary line in the railroad right-of-way between Wellman and Newtown, HRT will continue to coordinate with Paul Wilson during final design to determine the impact of the project on this line if any.  If required, the line will be relocated or protected in place.

IV.  Virginia Department of Historic Resources

14. VDHR Comment: We have received for our review and comment the Final Environmental Impact Statement (FEIS) for the above referenced project.  As you know, a Memorandum of Agreement (MOA) for this undertaking was executed between the Federal Transit Administration (FTA), the Department of Historic Resources (DHR), and Hampton Roads Transit (HRT).  We have no further comments other than to proceed with the project pursuant to the terms of the MOA.  If you have not already provided DHR with a copy of the fully executed MOA, please do so.

HRT Response: HRT will continue to coordinate with the Virginia Department of Historic Resources, the Freemason Historic District and FTA to follow the agreements set forth in the Memorandum of Agreement (MOA). During Final Design and Construction, design modifications and construction will be monitored for compliance with the MOA.