WET DEBRIS WEEKLY SUMMARY

Agencies:	FEMA

USCG LCDR L. Berney / PSC J. Taylor

Reporting Period:   30 July – 06 August 2007 (report submitted at COB each Tuesday)

Report Covers:    State of Mississippi and counties within USCG Debris Mission Assignment

Weekly total debris collected:

- JACKSON COUNTY:	JA2/3                         	   1,617 yds3

- HARRISON COUNTY:	HR2                         	     195 	yds3

HR1/3                             1,596 yds3

- HANCOCK COUNTY: 	HA3	 	              2,199 yds3

Total	  5,607  yds3

Total yds3 Removed To Date / Percent Complete:

- HR1/3		                2,516 yds3       /     13%

- JA2/3                               4,539 yds3      /     18%

- HR2		                2,296 yds3      /     13%

- HA3:			   23,934 yds3      /     61%

- HA4:			    6,288 yds3      /     27%

- JACKSON COUNTY:		    40,198.52 yds3

- HARRISON COUNTY:		    25,074.4   yds3

- HANCOCK COUNTY:  		    70,415.5   yds3

Cumulative total debris collected:	135,688.42 yds3

Remarks:  HA4 project began work on 23 April 2007.  HA3 project began work on 29 May 2007.  HR2 began work on 25 June 2007.  JA2/3 began work on 16 July 2007.  HR1/3 began work on 23 July 2007.  Offshore ½ to 4 mile project completed 19 July 2007.  Approximately 50 sites remain to be cleaned.

| County |  | Site | Total CUYDS |
| --- | --- | --- | --- |
| Hancock |  | TOTAL | 70415.5 |
|  | HA1 | Pearlington | 13168 |
|  | MCL | MCL 1&2 Offshore | 204 |
|  | JRL | JRL | 3778.5 |
|  | N-I 10 | N-I-10- (JR) | 2804 |
|  | HA2 | HA2 (BP,BC,LS,HB,FD) | 20210 |
|  | MS1 | Offshore (1/2-4 Mile) | 29 |
|  | HA4 | HA4 BSL-1 | 6259 |
|  | HA4 | HA4 BSL-2 | 29 |
|  | HA3 | HA3 - Breath Bayou (BTH) | 0 |
|  | HA3 | HA3 - Cedar Point (CP) | 0 |
|  | HA3 | HA3 - Diamond Head (DH) | 6840 |
|  | HA3 | HA3 - Garden Island (GI) | 4853 |
|  | HA3 | HA3 - Jourdan River (JRR) | 327 |
|  | HA3 | HA3 - Bayou La Croix (LC) | 331 |
|  | HA3 | HA3 - Shoreline Park (SP) | 11583 |
|  | HA3 | HA3 - Watts Bayou (WB) | 0 |

WET DEBRIS WEEKLY SUMMARY (Continued)

Reporting Period:   23 July – 30 July 2007 (report submitted at COB each Tuesday)

| Harrison |  | TOTAL | 25074.4 |
| --- | --- | --- | --- |
|  | MCL | MCL 3,4 & 6 Offshore | 10168.4 |
|  | HP | HP | 5407 |
|  | N-I 10 | N-I-10- (FC,CLC) | 4613 |
|  | MS2 | Offshore (1/2-4 Mile) | 74 |
|  | HR2 | BB | 2296 |
|  | HR2 | BB(St. Martin) | 0 |
|  | HR2 | OSH-1B DBJ | 0 |
|  | HR1 | HR1 - Arcadia Bayou (AB) | 0 |
|  | HR1 | HR1 - Bayou Portage (BPT) | 0 |
|  | HR1 | HR1 - Discovery Bay Harbour (DB) | 444 |
|  | HR1 | HR1 - Delisle Bayou (DLB) | 0 |
|  | HR1 | HR1 - Johnson Bayou (JB) | 0 |
|  | HR1 | HR1 - Timber Ridge (TR) | 0 |
|  | HR1 | HR1 - Wolf River (WR) | 1764 |
|  | HR3 | HR3 - Third Street Canal (3ST) | 0 |
|  | HR3 | HR3 - Bernard Bayou (BRD) | 0 |
|  | HR3 | HR3 - Eagle Point (EP) | 0 |
|  | HR3 | HR3 - Gulfport Industrial Seaway (GIS) | 0 |
|  | HR3 | HR3 - Holly Hills Canal (HH) | 106 |
|  | HR3 | HR3 - Keegan Bayou (KB) | 0 |
|  | HR3 | HR3 - La Port Bayou (LPB) | 98 |
|  | HR3 | HR3 - Sunkist Country Club Canal (SK) | 104 |
|  | HR3 | HR3 - St. Martin Bayou (SM) | 0 |
| Jackson |  | TOTAL | 40198.52 |
|  | MCL | MCL 5,7 & 8 Offshore | 3234.85 |
|  | EST | EST | 2393.67 |
|  | N-I 10 | N-I-10- (BDR,RMT,JBY,FM) | 9924 |
|  | JA1 | (BF,GH,JAB,JSM,MB, POB,FB,JEN,LM,OSH,SB) | 20098 |
|  | JA2/3 | JA2 - Bumma Go Hill ( BGH) | 0 |
|  | JA2/3 | JA2 - Bayou Pierre Canal (BPC) | 0 |
|  | JA2/3 | JA2 - Cedar Point Bayou (CPB) | 0 |
|  | JA2/3 | JA2 - Dead River Rd Canal (DRC) | 0 |
|  | JA2/3 | JA2 - Graveline Bayou (GB) | 0 |
|  | JA2/3 | JA2 - Graveline Bayou Feeder (GBF) | 0 |
|  | JA2/3 | JA2 - Vaughndale (JVD) | 0 |
|  | JA2/3 | JA2 - Windrift Lane (JWD) | 0 |
|  | JA2/3 | JA2 - Lang Bayou (LNG) | 0 |
|  | JA2/3 | JA2 - Light Bayou (LTB) | 0 |
|  | JA2/3 | JA2 - Moss Point (MSP) | 775 |
|  | JA2/3 | JA2 - Mary Walker Bayou (MWB) | 617 |
|  | JA2/3 | JA2 - Pascagoula River (PSG) | 0 |
|  | JA2/3 | JA2 - Robert Hiram Dr Canal (RHM) | 0 |
|  | JA2/3 | JA2 - Seacliffe Bayou (SCB) | 0 |
|  | JA2/3 | JA3 - West Prong Bayou Canal (BCA) | 295 |
|  | JA2/3 | JA3 - Bayou Heron (BH) | 139 |
|  | JA2/3 | JA3 - Crooked Bayou (CB) | 261 |
|  | JA2/3 | JA3 - Escatawpa River (ESC) | 2370 |
|  | JA2/3 | JA3 - Dutch Bayou (JDB) | 82 |
|  | JA2/3 | JA3 - Pascagoula River (JPSG) | 0 |
|  | JA2/3 | JA3 - Yazoo Lake (YLH) | 0 |
|  | MS3 | JA3 - Offshore (1/2-4 Mile) | 9 |
| TOTAL |  |  |  | 135688.42 |