# NASA Earth Science Enterprise

# Applications Division

___________________________________________________________________________

# Ecological Forecasting Project on

An Agent-Based Interface to Terrestrial Ecological Forecasting

# Terrestrial Observation Prediction System (TOPS) Project Plan

(v. 3.6.5)

05/01/06

# Earth Science for Society

Accelerating the realization of economic

and societal benefits from Earth science,

information, and technology …

Table of Contents

1	Purpose	4

1.1	Document Purpose	4

1.2	Project Goals & Objectives	4

1.3	Project Scope	5

1.4	Project History	7

1.5	Background	8

1.5.1	TOPS Background	8

1.5.2	Yosemite National Park Management Background	9

1.6	Outside of Scope	10

2	Project TOPS Team	11

3	Roles and Responsibilities	12

4	Project Implementation	14

4.1	System Design	14

4.1.1	System Interactions	14

4.1.2	Applicability to ESE Missions	16

4.2	Implementation Approach	17

4.2.1	Technology and approach	17

4.2.2	User Support	18

4.2.3	SEEDS participation	18

4.2.4	Other Topics	19

4.2.5	Archiving and distribution	19

4.2.6	TOPS Data Sources and Integrated Models	20

4.2.7	TOPS Data Outputs	21

4.3	Technology Development	22

4.3.1	Description of TOPS technology	22

4.3.2	Current technology status	23

4.3.2.1	AI Planner and Scheduler	23

4.3.2.2	JDAF: Java Distributed Application Framework	24

4.3.2.3	SOGS	25

4.3.2.4	Metadata	26

4.3.2.5	QA/QC	26

4.3.2.6	Parallel Processing	26

4.3.3	TOPS improvements	27

4.3.3.1	AI Planner and Scheduler	27

4.3.3.2	JDAF: Java Distributed Application Framework	27

4.3.3.3	SOGS	28

4.3.3.4	Metadata, QA/QC, Parallel Processing	28

4.3.3.5	User Interface	28

4.3.4	Technology Readiness Level (TRL) Assessment	29

4.3.4.1	Current Status	29

4.3.4.2	Year 1 (FY06): TRL 5	30

4.3.4.3	Year 2 (FY07): TRL 6	30

4.3.4.4	Year 3 (FY08): TRL 7	30

4.4	Deliverables	30

4.5	TOPS Schedule & Milestones	33

4.5.1	Schedule	33

4.5.2	Milestones	34

4.5.2.1	FY06	34

4.5.2.2	FY07	35

4.5.2.3	FY08	36

4.6	Risk Management	36

4.7	Budget	37

4.8	Exit Strategy/Project Termination/Transferability	38

4.9	Performance Measures, Metrics and Success Criteria	39

5	References	41

# Purpose

## Document Purpose

This document defines the project plan for “An Agent-Based Interface to Terrestrial Ecological Forecasting” project, which extends the capabilities of the Terrestrial Observation and Prediction System (TOPS)[6,7]. As such, it defines the scope, goals and objectives, personnel, budget, risk, deliverables, technical approach, and transition approach associated with the project. This document serves as a formal statement of the work that will be performed on the project as a recipient of funds from the Earth Science REASoN program.  In addition, it outlines both the scientific and technology background of the various components of the project and serves as the primary reference document for anyone interested in the details of the project. This project plan represents a modification to the scope and deliverables associated with this project, which were contained in the original proposal and revised work plan.  Details regarding the history of this project and justification for the adjustment in project scope are provided in Section 1.4 of this plan.

## Project Goals & Objectives

The overall goal of this project is to create a flexible ecological nowcasting and forecasting system with applications for ecosystem monitoring and protected area management. This system will combine multiple distributed data sources and models to provide near-real-time answers to questions about the state of the Earth system and provide additional information to aid land managers in decision-making. By providing a framework for ecological forecasting as well as the post-processing of model outputs needed to visualize the results, TOPS will facilitate rapid data exploration and what-if analysis. In order for these results to be accurate, TOPS will account for quality, resolution, and availability of the input data and provide the means of obtaining, processing and fusing data from a wide range of sensors, encompassing satellite observations, ground observations, and other modeled data.

The objectives of the project are as follows:

- Develop software for automated production of monitoring and forecasting data and information products to assist the National Park Service (NPS) in management of U.S. National Parks by project’s end in FY08. Under this objective we will provide capabilities for:

  - Real-time monitoring of ecosystem conditions within the park at moderate resolution (500m – 1000m). The datasets produced will include solar radiation, air temperature, humidity, rainfall; and satellite and model-derived data on ecosystem variables including soil moisture, vegetation water stress, phenological stage, and biomass.

  - Short-term forecasting for a suite of parameters related to ecosystem function (snow pack, soil water content, evapotranspiration, stream flow, net primary productivity, phenological state, and vegetation) at moderate resolution (500m – 1000m).

  - Processing of historic climate and satellite data for the areas of NPS interest going back to 1982.

  - Detection of anomalies from long-term normals for requested environmental variables. These anomalies may be indicative of ecosystem change or potential threats to the park.

  - On-demand acquisition and delivery of high-resolution (30m – 250m) satellite data from MODIS, ASTER, or LANDSAT/TM instruments depending on availability.

- Extend TOPS software for automated production and delivery of climate and satellite data to be used by the SERVIR project by the end of 2006.

- Extend the current TOPS modeling framework to implement the RHESSyS [30] model to improve high-resolution modeling and to aid in scenario evaluation of forecasting of potential impacts of management decisions within the NPS.

- Provide access to the data produced by the system in the following ways:

  - Provide a user-friendly web interface to the TOPS data holdings using the following strategies:

    - Expansion of the existing data browsing tools contained within the TOPS website (http://ecocast.arc.nasa.gov) to allow browsing of the full data archive, data subsetting, data query, and data retrieval;

    - Implementation of data web-based data visualization tool (e.g., ArcIMS) to distribute TOPS data products related to U.S. National Parks and the SERVIR project’s areas of interest in Central America, and facilitate data visualization and query;

    - Distribution of data via a Web Map Server (WMS) for visualization using the NASA WorldWind and/or Google Earth applications.

  - Automated integration of data products from TOPS into the NPS and into SERVIR systems by:

    - Automating the extraction of regional subsets of data (e.g., Yosemite National Park plus a buffer zone) from existing data archives using shapefiles provided by NPS and SERVIR collaborators;

    - Implement tools to automate the conversion of data from binary to GIS compatible formats (e.g., GeoTIFF) and convert existing TOPS metadata structures into formats compatible with the NPS Vital Signs Inventory & Monitoring (I&M) system database templates;

    - Design and build client-side tools that will reside on I&M servers and will query and retrieve data from TOPS.

## Project Scope

This project will provide ecosystem forecasts and "nowcasts" from the TOPS system for use in protected area management.  The products focus on terrestrial vegetation, hydrology, and fire occurrence within the regions of interest of the NPS in the western United States, and the geographic scope of the SERVIR project in Central America. We will first develop a prototype system that focuses on two main watersheds in Yosemite National Park, followed by expansion to the entire park and conversion of the prototype into an operational system. We will then expand the system for use in other national parks and I&M monitoring networks.

This project focuses on 1) gathering and combining data, information and services from numerous sources to determine the values of parameters that cannot be directly observed on a routine basis for the area of interest, and 2) making access and use of this information easy for the end-user. The ultimate goal is to provide NPS managers with easy-to-find and interpret information that is relevant to their decision making process, such as the risk of fire, estimates of snow melt and runoff, flood forecasting, and tracking of anomalies in climate and ecosystem conditions in order to provide early warning of potential threats to critical biological resources within the park. This activity will require rectification of temporal and spatial differences in data, fusion of multiple data products using ecosystem models, and integration of component models to facilitate automation. We will build on previous work with TOPS, with an initial focus on vegetation, hydrology, and fire models, but the long-term goal is to include as many parameters as possible, in order to provide a more comprehensive, integrated picture of the ecosystem conditions within U.S. national parks and other protected areas world wide.

Developing the tools needed to integrate and process heterogeneous data sets and make them accessible to users will require technology development. The main technology components of this project are remote sensing, modeling, forecasting, distributed computing, and planning and scheduling. This project will also create an interface that enables users to easily access ecosystem information. The interface relies on a distributed framework for data access, delivery and visualization which is built on top of an AI planning and scheduling component. This framework supports interoperability at its core by building on a declarative, modular representation of data and data-processing operations, in which a new component can be introduced by providing or importing a description of that component. The planning and scheduling component will consist of a planner-based system for automating data processing and metadata generation, which was developed during the first two years of this project. This component will be completed in FY06.

This project will support operational decision making for protected area management through the delivery of four primary types of information and services – continuous awareness, anomaly detection, local nowcasting and forecasting, and dynamic what-if scenarios simulation. To support continuous awareness, we will provide both near-real-time and daily monitoring capabilities of selected environmental variables using NASA’s remote sensing satellites. This capability will be supported through the acquisition of Direct Broadcast data from MODIS [10] instruments on both Terra and Aqua satellites [8]. Variables available through this data stream will be fire occurrence [43], NDVI/EVI [41], snow extent [44], FPAR/LAI [13], GPP/NPP [12], and land surface temperature [42]. These variables will be available within a few hours of the satellite overpass. We will also add data from other satellite-based instruments to our data sources in order to achieve better temporal coverage for monitoring of rapid environmental changes and extreme events. The additional sources of data that we will add to our system will come from: Advanced Spaceborne Thermal Emission and Reflection Radiometer - ASTER [40], Atmospheric Infrared Sounder - AIRS [45], Ozone Monitoring Instrument - OMI [46], GOES [48], SSMI [47], and AMSR-E [49]. This should enable us not only to improve the temporal coverage over the region of interest, but also to improve the quality of the data that we can produce and deliver to the NPS, due to additional information and the higher spatial and/or temporal resolution of data from these instruments. We will use this information together with additional climate datasets to model other variables of interest to the NPS in both monitoring and forecasting modes. We will also combine the above variables with historic data records to identify anomalies in ecosystem conditions that could be indicative of changes in protected ecosystems requiring action on the part of NPS managers. Finally, we will provide what-if scenario simulations to assist the NPS in the evaluation of how specific changes in park infrastructure, such as the construction of a new road, may affect the hydrologic and vegetation patterns within a park.

In order to support operational decision making by the NPS, we will provide tools and software to automate integration of our data and services with existing protected area management decision support systems (DSSs), such as the NPS I&M system and the SERVIR system for Central America. To accomplish this goal, we will first extend the existing TOPS capabilities to automate the extraction of regional subsets of data (e.g., Yosemite National Park plus a buffer zone) from existing data archives using shapefiles provided by NPS collaborators.  We will also implement tools to automate the conversion of data from binary to GIS compatible formats (e.g., GeoTIFF) and convert existing TOPS metadata structures into formats compatible with the Yosemite and I&M database templates.  Concurrent with verification of these tools, we will work with NPS staff to design and build client-side tools that will reside on NPS servers and will query the TOPS system to retrieve data.

In addition to these tools for automated machine to machine transfer and integration of data products into the Yosemite and I&M systems, we are currently evaluating additional web-based interfaces to facilitate the use of TOPS data for NPS-related uses outside of the I&M system and for use by other potential customers.  Current options include: 1) expansion of the existing data browsing tools contained within the TOPS website (http://ecocast.arc.nasa.gov) to allow browsing of the full data archive, data subsetting, data query, and automated data retrieval; 2) implementation of a web-based data visualization interface (e.g., ArcIMS) to distribute TOPS data products related to U.S. National Parks and facilitate data visualization and query; 3) distribution of park-related data via a WMS server for visualization using the NASA WorldWind and/or Google Earth applications. All of these interfaces are outside the scope of the current I&M framework.  As such, the primary purpose of these interfaces would be to facilitate use of data developed for NPS decision making for outreach and education, and to support use of the system by non-NPS users.  While important, the primary purpose of this project is to support operational decision making by the NPS.  Extension of the data for use by the general public using the interfaces described above will be further evaluated in 2006 upon completion of the integration of TOPS data with the Yosemite system, and based on our experience working with the SERVIR project.

## Project History

As referenced in Section 1.1, this project plan represents a modification to the scope and deliverables associated with the project, which were contained in the original proposal and revised work plan. The reason for this correction is two-fold. First, due to the departure of the project’s PI, Keith Golden, who played a crucial role in the AI technology development, we are starting to focus our efforts on the application of technology developed to date. Second, as the technology evolved, it became clear that fire danger forecasting, which was our original goal, was only a narrow component of the overall capabilities of system. This document is an amendment to the original work plan, which provides an updated project scope. In order to provide a more comprehensive demonstration of our technology, we have established a new partnership with the U.S. National Park Service (NPS) to apply this technology to assist in the management of national parks and other protected areas in the western United States. This partnership has been established pursuant to the Memorandum of Agreement (MOA) signed by NASA and NPS in January 2005. Under this project we will also demonstrate this technology in collaboration with NASA’s SERVIR project in Central America.

## Background

### TOPS Background

Figure 1: Terrestrial Observation and Prediction System (TOPS)

The latest generation of NASA Earth Observing System [8] satellites has brought a new dimension to continuous monitoring of the living part of the Earth system, the biosphere. EOS data can now provide weekly global measures of vegetation productivity and ocean chlorophyll, and many related biophysical factors such as land cover changes or snowmelt rates.  However, information with the highest economic value would be forecasts of impending conditions of the biosphere that would allow advanced decision-making to mitigate dangers, or exploit positive trends. NASA’s strategic planning efforts identify ecological forecasting as a focus for future research.  Ecological forecasting predicts the effects of changes in the physical, chemical and biological, environment on ecosystem activity. Imagine if we could accurately predict shortfalls or bumper crops of agricultural production, or wildfire danger 3-6 months in advance, allowing improved preparation and logistical efficiency. The climate forecasting skills of many coupled Ocean-Atmosphere general circulation models (GCMs) [9] have steadily improved over the past decade. Given observed anomalies in sea-surface temperatures from satellite data, GCMs are able to forecast general climatic conditions 6-12 months into the future, trends of hotter/colder temperatures and wetter/drier precipitation than normal, with reasonable accuracy. While such climatic forecasts are useful alone, the advances in ecosystem modeling allow us to explore specifically the impacts of these future climate trends on the ecosystem directly.

One of the key problems in adapting climate forecasts to natural ecosystems is the "memory" that these systems carry from one season to the next (e.g. soil moisture, plant seed banks, fire fuel accumulation etc.). Simulation models are often the best tools to carry forward the spatio-temporal ‘memory’ information. The power of models that can describe and predict ecosystem behavior has advanced dramatically over the last two decades, driven by major improvements in process-level understanding, computing technology, and the availability of a wide-range of satellite- and ground-based sensors.

In order to estimate possible future states of the biosphere, TOPS is a flexible system that integrates ecosystem models with frequent satellite observations, that can be forced by weather or climate forecasts, and downscaled to resolutions appropriate to resolve surface processes. The Terrestrial Observation & Prediction System [6] (TOPS, Figure 1) is a modeling software system that integrates and pre-processes EOS data fields so that land surface models can be run in near-real-time with minimal intervention, facilitating accurate and timely interpretation of Earth Observing System data. Such a system allows us to determine the vulnerabilities of different socio-economic and resource management approaches to fluctuations within our biosphere, and will help in mitigating potential negative impacts.  Many U.S. natural resources, including many of our national forests and national parks are vulnerable to changes in Earth’s biosphere.

### Yosemite National Park Management Background

Yosemite National Park encompasses over 760,000 acres (3,000 sq. km) and receives over 3.2 million visitors each year.  Managing this national treasure is a complex task requiring a large staff of scientists, park rangers, and resource specialists.

Resource managers in Yosemite National Park currently rely on ground-based observations of weather and ecosystem conditions to make management decisions pertaining to issues including wildfire, prescribed burns, invasive species, trail closures and visitor management, and detection of long term ecosystem changes.  Park scientists collect data on a range of factors including weather, stream flow, snow pack, biodiversity, tree condition and growth, species distribution, and animal behavior.  Work conducted under the I&M effort is currently compiling an extensive catalog of the biologic resources within Yosemite.  Much of this data is collated, stored, and analyzed using an extensive library of GIS-based maps and analysis tools for tracking biodiversity and ecosystem conditions within the park.

To date, use of remote sensing data has been limited to single data-set acquisitions to study a particular problem of interest, e.g., an analysis of Landsat scenes to identify trends in land-use change following major burn events.  Individual scientists working within the park have made occasional use of instruments such as AVHRR, but routine retrieval and analysis of satellite data have not been integrated into operational decision making systems for the park.  Weather data are currently collected from a network of stations, but are not regularly projected over the land surface or regridded to provide spatially continuous maps of meteorological conditions.  Even the use of models has been limited to manual runs of models pertaining to wildfire (FlamMap & Farsite), forest growth, and impacts of long-term climate change (GAP models).  As of July 2005, within Yosemite the NPS does not operate any type of automated monitoring and modeling system.

Automated delivery of satellite and model output data from TOPS will greatly aid park managers in making decisions pertaining to: infrastructure management and placement, fire, prescribed natural fire events, detection of other large scale disturbance events (e.g., blowdown and insect infestations), snowcover and runoff monitoring, flood forecasting, and tracking of anomalies in climate and ecosystem conditions to provide early warning of potential threats to critical biological resources within the park.

## Outside of Scope

This project’s main focus is collaboration with the NPS and the SERVIR project and thus we will not be directly supporting any additional customers as a part of this project. We will provide subsets of our data to the general public, but the main emphasis will be on delivery of data for regions of interest to our collaborators in the NPS and the SERVIR projects, namely Yosemite National Park, Sequoia-Kings Canyon National Park, Yellowstone National Park, Glacier National Park, and Central America. We will also provide lower resolution data products for California and the continental United States for use by the general public, but we will not provide any support outside of product documentation for these datasets. We will deliver a software package to the NPS that will serve as a client application and will interact with the TOPS system to automate data retrieval and integration with existing DSSs. Additionally, we will provide an application-programming interface (API) to extend this client, and documentation for the API. We will also deliver a set of libraries that will provide functionality for anomaly detection and continuous awareness using data streams from TOPS. We will not provide packaged software for local nowcasts/forecasts and what-if scenario analysis. These components are custom components that will be built for the NPS and run at NASA Ames. These datasets will be accessible to the NPS through one of the interfaces described previously.

In addition, this project will not include the implementation of custom models developed by the NPS within our system. The integration of new NPS models will be done in terms of data integration only, i.e., we will provide interfaces and descriptions of the dataset that can be accessed directly using our API and NPS personnel will be able to use this to interface their models with our data system. This can be done in an automated way through a set of function calls. We will not, however, provide support for integration of NPS developed models into the TOPS software package. The reasons for this are poor scalability and lack of resources. We will release a subset of tools that we develop to the general public and Earth science research community so that they may also interact with our system and integrate our datasets with their models.

# Project TOPS Team

Key personnel on the TOPS project include:

- Dr. Ramakrishna Nemani, Principal Investigator

- Mr. Petr Votava, Software development management

- Mr. Andy Michaelis, Climate component and security development

- Mr. Forrest Melton, Applications development

- Dr. Wanlin Pang, QSS Group, AI planning and scheduling

Other collaborators include:

Yosemite National Park Staff

- Niki Nicholas, Chief, Resource Mgmt. & Science

- Bill Kuhn, GIS, Project Point of Contact

- Samantha Weber, Resource Information for Plans & Projects

- Andi Heard, Inventory and Monitoring

- Meryl Rose, Inventory and Monitoring

- Lisa Acree, Park Botanist

- Kent Van Wagtendonk, GIS/Fire

Other NPS Staff:

- John Gross, Inventory & Monitoring Program, NPS Ft. Collins

- Linda Mutch, Sierra Nevada Network I&M Coordinator

Component Models and Tools:

- Dr. Steve Running, University of Montana, ecosystem model development (ecological forecasting);

- Dr. Michael White, Utah State University, modeling integration into TOPS.

- Dr. Christina Tague, San Diego State University, RHESSyS model development

The percentage of commitment of each person is reflected in the attached budget, and the specific contributions detailed in Section 4.6

The project has ongoing collaborations with multiple NPS staff including Dr. John Gross of the NPS Colorado office; Dr. Niki Nicholas, Chief of Resource Management and Science in Yosemite National Park; Bill Kuhn, Yosemite GIS Specialist; and Dr. Linda Mutch of Sequioa-Kings Canyon National Park.  In addition, the project is currently renewing previous collaborations with park managers at Yellowstone and Glacier National Parks.  These and other NPS staff will review prototype products, assist with benchmark evaluations, and provide guidance with regard to the application of TOPS products to park management.  TOPS project results will help enhance a suite of decision support systems in place at the parks.

# Roles and Responsibilities

This project will require the coordination of personnel at multiple sites. Coordination will be conducted via periodic phone meetings, with more frequent communication via email.

Code will be shared using a centralized CVS repository. Principal Investigator Dr. Ramakrishna Nemani will manage the overall project, Mr. Petr Votava will manage the software development, and Mr. Forrest Melton will manage the application development and NPS interactions. The code will be integrated in a distributed fashion using Web services and Java RMI. Documentation of application programming interfaces (APIs) will be shared using the Web. The Principal Investigator and the Project Managers will participate equally in SEEDS, for a total contribution of at least .25 FTE.

The TOPS project operates under the following Work Breakdown Structure (WBS):

1.0 	TOPS Project Management (Lead – Nemani, R. with Votava, P. and Melton, F.)

2.0 	SEEDS Participation  (Lead – Nemani, R. with Votava, P., Melton, F.)

3.0	Baseline System Documentation (Lead – Melton, F., with Nemani, R., Votava, P.)

4.0	NPS Coordination Management (Lead – Melton, F. with Nemani, R.)

4.1 	Meeting and teleconference scheduling and coordination

4.2 	Target location selection and coordination

5.0 	NPS Data Requirements (Lead – Melton, F. with Votava, P., Nemani, R.)

5.1 	Product/variable requirements

5.2 	Format requirements

5.3 	Volumes constraints

5.4 	Metadata requirements

6.0 	NPS Service Requirements (Lead – Melton, F. with Votava, P., Nemani, R.)

6.1 	Anomaly and warning system requirements

6.2	Monitoring/Continuous awareness system requirements

7.0	AI Technology Integration (Lead – Votava, P. with Pang, W.)

7.1 	Temporal composition

7.2 	Data acquisition

8.0	Remote Sensing and Climate Integration (Lead – Votava, P. with Michaelis, A.)

8.1 	Direct Broadcast

8.1.1 	EDC dataset integration

8.1.2 	OSU dataset integration

8.2 	GOES data integration

8.3	AMSR-E data integration

8.4 	SSMI data integration

8.5 	AIRS data integration

8.6 	OMI data integration

8.6 	DMSP data integration

9.0	TOPS core system redesign/refactoring (Lead – Votava, P. with Michaelis, A.)

10.0	Climate Module Development/Enhancement (Lead – Michaelis, A., with Votava, P.)

10.1	Algorithm Improvements

10.2	Parallelization

11.0	QA/QC (Lead – Votava, P. with Michaelis, A., Nemani, R.)

11.1 Approach development

11.2 QA/QC implementation

11.3 Automation

12.0	TOPS/NPS System Integration (Lead – Votava, P. with Michaelis, A.)

12.1 	Data Converter Development

12.2	NPS Client Development

12.3	Anomaly Module Integration

12.4	Monitoring Module Integration

12.5	Data Visualization

12.6	Integration with other NPS I&M Networks (TBD)

13.0	Subsystem Integration (Lead – Votava, P. with Michaelis, A.)

13.1	JDAF/AI planner integration

13.2	JDAF/SOGS Integration

14.0	Documentation (Lead – Melton, F. with Votava, P., Michaelis, A.)

15.0	Field Tests/Demonstration (Lead – Votava, P. with Melton, F., Michaelis, A., Pang, W.)

15.1	NPS Interface demonstration

16.0	Testing and Validation (Lead – Votava, P. with Michaelis, A., Melton, F.)

16.1	End-to-end Test Design

16.2	Climate Validation

16.3	TOPS Model Output Validation

16.4	Climate Software Test

16.5	TOPS Software Test

17.0	Security (Lead – Michaelis, A., with Votava, P.)

18.0	SERVIR Project Integration (Lead – Melton, F., with Votava, P.)

18.1	Climate Data Integration

18.2	Satellite Data Integration

18.3	Automation

19.0	Final Demonstration (Lead – Nemani, R. with Votava, P., Michaelis, A., Melton, F.)

# Project Implementation

## System Design

### System Interactions

TOPS is designed as a distributed system with components located at NASA Ames, NPS, and the University of Montana. Data produced by TOPS will also be available to the general public. This section describes the system architecture (Figure 2) and the interactions between the main components of TOPS.

The core of the system is located and maintained by the Ecocast group at NASA Ames Research Center. We have develop a layered approach where at the lowest level the system interacts with the numerous data providers such as the Distributed Active Archive Centers (DAAC), the National Center for Environmental Predictions (NCEP), the National Weather Service (NWS), NOAA, and others. Climate and Satellite Acquisition Agents handle data acquisition. This subsystem is fully autonomous, gathering data through periodic query to the requesting centers sometimes as often as every 15-minutes. A subset of our input datasets are also available by subscriptions and are being pushed to us as they become available (Oregon State University direct broadcast feed is an example of such interaction). When the data are obtained, they are archived in the database and then further processed to fit our needs. Due to significant differences in climate and satellite data processing, we have two separate subsystems to accomplish the task. On the climate side, we merge ground station data with model data and grid these to required resolution together with generation of basic statistics and QA/QC information. The satellite processing subsystem performs spatial data tiling and subsetting, as well as composition of data sets based on the QA/QC information supplied in order to obtain the highest quality inputs. After the climate and satellite data are processed, they are inserted into the database.

The model framework contains the models that are currently integrated into the system as well as a set of utilities that access, pre-process and post-process the inputs and outputs of these models. It frequently communicates with the database to obtain and query data for regions of interest. All of the described components are accessible through the Java Distributed Application Framework (JDAF). JDAF provides a unified view of the system and its capabilities and enables easier data, model and utility integration. It can be used to build applications by combining together existing components or as an interface to the system for the AI planner. JDAF can be accessed in two main ways - using java’s Remote Method Invocation (RMI), and through SOAP and Web Services mechanisms. As mentioned previously, an AI planner uses JDAF to access the internals

Figure 2 - TOPS System Diagram

of the system and create plans for optimal execution of our models with respect to quality and data availability. There are currently two interfaces to the planner that are used internally – first, there is a graphical user interface that is an extension to jEDIT software package, and second there is a command line interface that enables us to use the planner as a standalone UNIX tool.

On the external side of our system, public users will be able to access our data via FTP and/or WMS servers. Our partners in NPS will also be able to access our data through a password-protected Web Services interface. Users will be able to subset our datasets on demand as well as perform temporal compositing.

We will supply a set of tools to the NPS that will automate the process of obtaining data from TOPS as well as produce anomaly detection and ecosystem monitoring products. We will further provide a module that will convert our datasets so that they can be easily integrated with the NPS system based on their specifications, allowing NPS to continue to use their existing tools (e.g., I&M data frameworks and ArcGIS) for data analysis. Finally, in order to provide a robust interface to our system, we will use an off-site database server mirror at the NTSG lab at the University of Montana. We will push our data to NTSG servers automatically and will provide a tool to the NPS that will seamlessly switch between the data servers based on speed and availability at that moment.

### Applicability to ESE Missions

The management and processing of Earth science data has been gaining importance over the last decade due to higher data volumes generated by a larger number of instruments and ground stations, and due to the increase in complexity of Earth science models that use these data. This growth in volume and complexity is just the beginning, because in order for TOPS to be able to understand and predict the processes within the regions of interest, TOPS needs a far more comprehensive data set spanning many years and possibly even decades.  Additionally, because the data will come from a vast number of platforms and instruments, TOPS needs the ability to seamlessly merge data from different sources within the models. With the launch of NASA's Terra and Aqua missions during the last 6 years, the need for more efficient and scalable data systems is even more apparent. The volume of data itself is often a limiting factor in obtaining the information needed by the scientists; without more sophisticated automation technologies, possibly key information may not be discovered. TOPS will address many of the issues facing the NASA Earth Science missions by developing an efficient and scalable technology that will incorporate automation in access, transport, translation, distributed processing and analysis of the Earth science data. Moreover, the technology will provide a capability for fusion of data from multiple satellites and ground stations. This will enable TOPS to process more data more efficiently and in an intelligent way, and thus give the Earth scientists better foundations for their research and, by doing so, improve our ability to understand and predict Earth system processes. Due to the higher volumes of data we are able to process with TOPS, the addition of new data sets is possible because of better scalability. This in turn will help us improve the continuous awareness aspect of this project, by enabling additional data acquisition at different times of the day and eliminates the reliance on only one overpass every 24-36 hours, which is the current situation.

Important aspects of the above system that will be addressed during the course of this project are the user interface and data presentation. Even the best system will fall short of its true capabilities if the data are presented to the users in an incomprehensible way and if the users have, in general, problems interacting with the system. To prevent a long learning curve for deploying TOPS within the NPS, it is very important that there is a bridge between the users and the system. We will provide the user interface in three ways. First, we will expand the existing data browsing tools contained within the TOPS website (http://ecocast.arc.nasa.gov) to allow browsing of the full data archive, data subsetting, data query, and data retrieval. Second, we will implement a web-based data visualization tool (e.g., ArcIMS) to distribute TOPS data products related to NPS and the SERVIR project’s areas of interest. Finally, we will provide our datasets in WMS compliant format for integration with NASA WorldWind and/or Google Earth applications. This interface will be also available to the general public. Additionally, we will provide a password-protected web-services interface to NPS that will allow them to interact directly with our database servers and will improve automation of the NASA-NPS interactions.

This project will first develop a prototype system whose goal is to provide nowcasts and forecasts of several biospheric variables for Yosemite National Park and for Central America. The main inputs required by TOPS are landcover, daily temperatures, humidity, radiation, and FPAR/LAI. These datasets currently come from a variety of sources: MODIS Terra (FPAR/LAI – MOD15A2 and landcover – MOD12Q1), NCEP's Rapid Update Cycle [23] (temperatures, wind vectors, humidity, radiation), CPC (weather stations providing precipitation and additional temperature information), NEXRAD (precipitation), and CIMIS. The project is planning additions of other sources of data, for example FPAR/LAI products from Aqua MODIS and Soil Water Content from AMSR-E [49], so that the reliability of project inputs is improved and thus provides better forecasts generated by TOPS.

## Implementation Approach

### Technology and approach

In order to achieve the scientific goals of the TOPS project, existing technologies developed by commercial and government organizations and open source projects will be deployed. Additionally, new technologies in the areas of automation, data fusion, data reduction and ecosystem forecasting will be developed. To fully utilize both existing and developed technologies, a flexible and generic framework will be created that will enable the project to combine these technologies.

Existing technologies to be deployed by TOPS fall into several categories – remote sensing, modeling, and distributed computing. TOPS will use the latest in remote sensing technologies, as many inputs to its system will be datasets produced by the NASA’s Terra [11] and Aqua [26] satellites. Furthermore TOPS will re-use some of the algorithms used to process Terra and Aqua MODIS [10] data, including the PSN/NPP [12] or FPAR/LAI [13] algorithms. This will benefit the NASA community, because it will provide a new option for MODIS data validation. Other models that TOPS will be using are BGC, Biome-BGC, and RHESSyS [14,15,30], which are existing technologies developed by the modeling community. To provide flexibility and efficiency in TOPS, the project will utilize already proven technologies. For example, Java RMI  [16] together with JNI [16] will enable TOPS to easily merge new code written in C and C++ with legacy code and the rest of the system, and it will also provide a basis for distributed execution transparent to the user. Metadata descriptors, such as the Earth Science Markup Language (ESML) [17] will provide metadata support for data used within the system and distributed to the user community.

### User Support

As described in sections 1.3 and 1.5, the main users of our project at this time are the NPS and the SERVIR project. We will work with them closely to develop data requirements and specifications, and protocols for system interactions. We will provide user interfaces to our data systems so that the users can easily obtain TOPS datasets and perform data transformations, such as subsetting and temporal/spatial compositing in a process that will be easy to automate. We will also deliver documentation for the datasets and the interface itself and will work closely with NPS and SERVIR users to assist them with integration efforts. While we will not directly support other users, we will publish our datasets together with their metadata in NASA’s Global Change Master Directory (GCMD) [22], so that other users can access and manipulate them. TOPS products will be compliant with the Federal Geographic Data Committee (FGDC) [19] metadata standards.

### SEEDS participation

The main goal of SEEDS (The Strategic Evolution of ESE Data Systems) is to establish evolution strategy and coordinating activities to assure continued effectiveness of ESE data management systems and services. SEEDS objectives are:

- Ensure timely delivery of Earth Science information at an affordable cost.

- Maximize availability and utility of ESE products.

- Engage community on data management issues, objectives, and solutions.

- Enable the development of flexible systems to readily accommodate evolving products and services.

TOPS supports the SEEDS objectives in the following ways:

- The framework is designed to help cope with high data volumes, while providing greater ease of use to accommodate broad use by the general public and custom data product generation to meet the demand for a larger variety of data and data products.

- The project provides a flexible architecture that can rapidly accommodate changes in data formats and processes.

- TOPS aims to provide Principal Investigators with the software that will make it easier for them to process and manage their own data.

- TOPS addresses the archiving of data that will be produced. Additionally, the automatic metadata generation will facilitate archiving and location of data.

- By providing a system that strives for ease of users interaction, TOPS will help move beyond data and information and towards a knowledge-based system.

- Science questions and priorities are fundamental drivers of the project.

The TOPS project plans to participate in the Technology Infusion Working Group, or alternatively the Standards and Interfaces Working Group. The project team members collectively have broad experience in Earth science and information technology – and years of first-hand experience applying IT to Earth science applications.

The TOPS project team will also contribute substantially to standards and interfaces. Mr. Petr Votava has been involved with data formats and metadata applications in the Earth science domain since 1996 and he has participated at the IEEE GRSS Technical Committee on Data Archiving and Distribution. This experience will prove valuable in evaluating new standards and interfaces.

### Other Topics

Format.  The data format that TOPS will deliver will mainly be determined by the needs of our customers within the NPS. We currently have the ability to provide data in number of different formats including HDF, HDF-EOS, HDF5 [18], GeoTIFF, binary and text.

Metadata.  Apart from FGDC-compliant metadata, we will provide metadata descriptors for our datasets using ESML or other emerging metadata technology, which should provide flexibility in terms of both data descriptions and software reuse. Metadata provided by TOPS will be consistent with NPS I&M metadata standards. Large parts of today’s Earth science systems, especially ones merging data from different sources, contain special components to deal with each new dataset that is added to the system, which is not very flexible. The approach used in TOPS is to describe the dataset externally to the system through the use of appropriate metadata, and thus minimize the need to modify and/or add additional modules that deal only with the new format. The added benefit of this approach is that, by intercepting the data transformation early in the process, we can also reuse large parts of scientific algorithms without any modifications. The overall project’s goal is software reuse of both existing technologies and new ones as we strive to provide a component-based architecture with high level of flexibility. TOPS will share research, products and technology with the SEEDS community.

### Archiving and distribution

One of the main aspects of Earth science research is the vast amount of data that are generated.  TOPS will perform significant data volume reductions and, given its dynamic nature, will be able to “intelligently” re-use many existing data products for further analysis. Because much of the data processing components are computationally expensive and because we strive to provide continuous awareness without temporal gaps, we will provide reduced data set replication. We will have two sites that will mirror each other for data produced by the TOPS system. One of the archive and distribution sites will be at NASA Ames and the other at the Numerical Terradynamic Simulation Group (NTSG) at the University of Montana. These sites will provide failover capability for one another in both archiving and distributions of the products produced by the TOPS system.  The TOPS client delivered to NPS will switch seamlessly between the two mirror sites depending on data availability and network latencies so that our users have highly reliable inputs into their system. Our partners in NTSG are our collaborators on other projects including improvements to existing models used by TOPS. It is thus important for them to have full access to the data for their research purposes that will ultimately benefit our users and us.

Due to the flexible and scalable nature of TOPS, the project will incorporate additional new data products from the Earth science community as they become available, together with new and enhanced production algorithms. One of the goals of the project is to utilize new and improved technologies and data products with very little integration effort, thus making the development process more efficient. This is accomplished through software re-use and component-based architecture.

### TOPS Data Sources and Integrated Models

TOPS is a general-purpose system, easily extensible to incorporate new models and data sources. The following is a list of the current and planned data sources and models that TOPS will support in order to achieve its objectives in the protected area management / NPS domain.

Data Source		Agency					Status

MODIS/Terra		NASA						Integrated

MODIS/Aqua		NASA						Partially Integrated

ASTER		NASA						Future

AVHRR		NOAA						Integrated

RUC2			NOAA (NCEP)				Integrated

GCIP			NOAA, UMD					Partially Integrated

Snotel			USDA						Integrated

CPC			NOAA						Integrated

NEXRAD		DoD, DoC, DoT				Integrated

SOGS			UofM/NTSG					Partially Integrated

DayMET		NCAR						Partially Integrated

TRMM		NASA, NASDA				Future

SeaWIFS		NASA						Future

OMI			NASA						Future

GOES			NOAA						Future

SSMI			NASA						Future

AMSR-E		NASA						Future

CIMIS			State of California				Integrated

Model			Description					Status

BGC			Basic biogeochemical model			Integrated

RHESSyS		Hydro-ecological modeling framework	Future

MOD17		Daily PSN and NPP model			Partially Integrated

MOD16		Daily Evapotranspiration model		Future

SOGS			Daily met data gridding/processing		Partially Integrated

### TOPS Data Outputs

Routine, near real-time, park-wide monitoring data products and information from TOPS will include: high resolution weather data including solar radiation, air temperature, humidity, rainfall; and satellite and model-derived data on ecosystem variables including soil moisture, vegetation water stress, phenological stage, and biomass.  These products are collectively referred to as the TOPS-30 products (Table 1).  TOPS will be able to provide these products at scales ranging from 30m to 1000m for both park-wide monitoring and targeted monitoring for areas of special concern to the NPS.  In support of the I&M objectives to establish baseline conditions and identify trends, the system will also provide historical information from 1982 to the present.  This historical data will provide an important baseline for interpreting current monitoring data on park conditions, allowing for the identification of anomalies in ecosystem conditions that may be indicative of ecosystem change or a potential threat to the park.  In addition to near-real time monitoring of park conditions, TOPS will be also be used to provide short-term forecasts for these data products.

| TOPS-30 Data Products to be Incorporated |
| --- |
| MODIS (8 day and annual products) LAI (Leaf Area Index) FPAR (Fraction of absorbed Photosynthetically Active Radiation) GPP / NPP (Gross / Net Primary Production) LST (Land Surface Temperature) NDVI (Normalize Difference Vegetation Index) EVI (Enhanced Vegetation Index) Landcover (Annual) Albedo Snow Fire | Meteorology (Daily) Maximum Temperature Minimum Temperature Rainfall Solar Radiation Dew Point / VPD (Vapor Pressure Deficit) Degree Days |
| TOPS Ecosystem Snow Soil Moisture ET (Evapotranspiration) Outflow GPP / NPP Phenology Vegetation Stress | TOPS-BGC Forecasts LAI/Phenology Soil Moisture Outflow ET Vegetation Stress Snow GPP / NPP |

Table 1.  Summary of TOPS data outputs.

Another key feature of the system will be the ability to acquire high-resolution imagery to aid in detailed monitoring of areas where anomalies have been detected using MODIS data and ecosystem models.  Acquisitions of high-resolution data will also be made to verify the utility of this data for periodic monitoring of areas of particular interest to park managers, such as riparian corridors, restoration sites, and habitat for endangered species. This high-resolution information will be from sensors such as ASTER, LANDSAT/TM, or SPOT, depending upon availability.

This project is primarily focused on monitoring, modeling, and forecasting of processes that occur at the ecosystem scale.  Past work using TOPS has shown that changes in these processes can be detected at resolutions of 8-km and higher. Anomalies in key parameters such as LAI, soil moisture, and NPP are often caused by processes that affect entire ecosystems such as climate change, nutrient deposition from pollution, and invasive species.  Furthermore, given the large geographic areas contained within national parks and the often constrained resource management budgets, NPS staff and scientists can only respond to changes which occur or are predicted to occur over sustained time periods and that affect relatively large portions of the park (multiple square kilometers).

It is anticipated that 1-km will be the appropriate resolution for continuous monitoring of park-wide ecosystem conditions.  As such, initial products developed for a prototype system in Yosemite National Park will be generated at a resolution of 1-km, which will provide over 3000 data points daily for a suite of ecosystem parameters for the entire park.  Higher resolution data from NASA sensors and ecosystem models, as well as data from commercial satellite platforms will also be included in the prototype to evaluate the comparative utility of the moderate and high resolution data products for decision support in protected area management.

## Technology Development

### Description of TOPS technology

The technology development component of TOPS is focused on developing a software system to support the capabilities outlined in the previous sections, specifically aimed at supporting access, delivery and interoperability among heterogeneous data sources and software components.

As outlined in previous sections, we will be deploying an AI planning and scheduling technology that was developed during the first two years of this project and which is described in more detail in section 4.3.2.1. We will be using this new technology as a foundation for our flexible framework on top of which much of our system and applications will be built.

The technology development will be focused in the areas of data fusion, metadata, distributed and parallel processing, component architecture and interoperability, QA/QC, and user interface.

TOPS will build upon ongoing work in the development of a flexible framework for data processing and integration. We will provide a user interface for data queries, manipulation, and visualization, in addition to supporting our goal of continuous awareness. In order to provide the best possible datasets to our users, we will continue to improve our data fusion technologies together with new metadata and QA tracking capabilities. Because TOPS will be also operating in near-real-time mode, we need to ensure that we provide answers within user-specified timeframes. To support this requirement, we will continue development on our direct broadcast system for real-time satellite data acquisition and we will parallelize our existing applications to speed-up the processing time. This will also enable us to process much more efficiently climate datasets (which in some cases span the last 100 years) that are key inputs to our system. We will continue to develop our existing flexible application framework based on the (Java) Distributed Application Framework (jDAF), for improvements in interoperability, and model and data integration.

### Current technology status

This section describes the current status of the individual components of the TOPS system with respect to technology development. Several of the TOPS components will be using a planner-based software agent designed for data-processing domains and applied to an ecosystem forecasting system. Other technology components are jDAF (a flexible application framework for data and model integration and interoperability), SOGS (a framework for integration, fusion and processing of both gridded and station-observed climate data), metadata (descriptors of our current and future data holdings), QA/QC (definition, tracking and control of the quality of both ours and integrated data products) and parallelization (an effort to improve efficiency of not only new but also legacy software components).

#### AI Planner and Scheduler

DoPPLER (Data Processing PLannER) is a planner for data processing domains, which was developed under the CICT/IS program and enhanced greatly during the first two years of this project. For TOPS purposes, planning is a restricted form of automatic program synthesis, in which a plan, typically a loop-free sequence of actions, such as data-processing operations, is generated in response to a goal, a set of conditions that the plan must bring about. The goals DoPPLER accepts are descriptions of desired data products, and the plans it generates are dataflow programs, which output the requested data. A dataflow program is composed of data-processing operations, each of which can have multiple inputs and outputs, in which outputs of one action can be connected to inputs of another.  Actions are eligible for execution as soon as their inputs are available, and multiple actions can be executed in parallel.

This approach is well suited to supporting interoperability among even legacy systems, because the planner can be used to connect these systems together in whatever way needed to achieve a particular goal. All that is needed is descriptions, in the form of planner actions, of the systems to be integrated. The approach leads to a design that is modular and evolvable, since any new component can be brought in by providing only a description of that component. Similarly, descriptions of individual components can be modified, and descriptions can exist for different versions of components, leading to a system that is maintainable. Libraries of such descriptions, which we call domain libraries, can be distributed along with the components they describe, leading to a plug-and-play architecture.

Some of the key technologies underlying the planner are:

- A rich language for describing data and data-processing operations, called DPADL [2]. DPADL is a declarative language with syntax similar to Java and C++. Unlike other planning domain description languages, DPADL is specialized for data-processing domains; actions can have multiple inputs and outputs and can explicitly create new objects. DPADL provides support for complex data types and constraints over all primitive types and Java objects, which can be specified from a constraint library or defined by embedded Java code. DPADL is a new language developed to express the unique aspects of data-processing domains, but has foundations in a substantial body of prior work in action representation.

- A constraint reasoning system [3] capable of solving the constraints introduced in DPADL files. The constraint reasoning system is taken from the Europa planner, a second-generation version of the Remote Agent planner that flew aboard the Deep Space 1 spacecraft [4].

- A planning algorithm optimized for data-processing domains. Such domains are atypical compared to benchmark planning domains, in that the number of “objects,” and hence the number of possible ground actions, is huge, and plans tend to be “shallow” but “bushy,” that is, having potentially large numbers of actions that don’t interfere with each other and can all be executed in parallel, but fairly short sequences that must be executed sequentially. Most modern planning algorithms are optimized for exactly the opposite circumstances – relatively few objects, but long plans with many destructive interactions.  The planning problem is ultimately reduced to a constraint network, which is solved by the constraint reasoning system. The planning algorithm is new technology developed under CICT/IS and enhanced during the first two years of this project.

#### JDAF: Java Distributed Application Framework

The Java Distributed Application Framework (JDAF) [21] provides a generic framework that will serve as ”glue” and merge together the data, models and distributed environment in a flexible and extensible fashion. JDAF is the architecture that was developed for the Terrestrial Observation and Prediction System (TOPS). It provides a common interface and execution environment for all of the models and data processing operations needed for TOPS. The DoPPLER planner exploits this common interface to invoke operations in TOPS. JDAF can also be used as a stand-alone system, driven by a database specifying what operations to invoke. Like the planner, JDAF is not fundamentally tied to the TOPS application, and we plan to generalize it.  JDAF was partially developed under CICT/IS.

In order to facilitate interoperation of the planner with the Earth science processing algorithms, as well as general extensibility and flexibility of the overall system, we are implementing the Java Distributed Application Framework (JDAF). Using this framework we are able to easily integrate existing algorithms written in several different languages (C, C++, Fortran) into a complex application. While the algorithm integration is an important feature of the system, there is a provision for another, equally important, integration of the acquired data needed for the processing. There has been an enormous increase in the data volume and the number of data sources over the past several years, and while some data are being duplicated (for example we can obtain FPAR/LAI data from MODIS-Terra, MODIS-Aqua, AVHRR, or MISR), they usually come in variety of formats ranging from simple binary to HDF-EOS. The different data formats often introduce another level of complexity into the system integration process, because the system will require new modules that can read these new formats. With these facts in mind we are building our framework in a way that accommodates for both data and algorithm fusion, so that we can add new algorithms and new data streams seamlessly to the existing system while minimizing the integration efforts.

Since most of the Earth science algorithms are written in C or C++, we take advantage of Java Native Interface (JNI) facilities provided by the standard Java distribution. There is a single point of entry in and out of the native code and we only use the Java interface for parameter passing between the processing algorithm and the rest of the system. This leads to a very simple design and a fast and efficient integration. On the Java side of the system, we provide a set of common API's, which are implemented by each of the active objects (data pre-processing objects, processing algorithms, data analyzers). This makes it simple to form processing pipelines in a flexible manner, by either an application programmer, or by the planner. The simplicity of integration, flexibility, and fast deployment, makes JDAF a good candidate for prototyping of new algorithm processing systems, competing with scripting languages like Perl. Even though scripts are very suitable for fast prototypes, JDAF adds the flexibility and the distributed execution component not often available in common scripting languages.

In order to take advantage of new available data streams, we will use FGDC-compliant metadata formats as well as Earth Science Markup Language (ESML), an XML-based [27] description language that eases significantly the data fusion process, and supports on of our design goals - separating of the data from the processing algorithms. The algorithms obtain their inputs through a data translator that has a detailed knowledge about the structure of the data, while the processing component does not have to know anything about the source or the format of the data. The knowledge of the data translator comes from external XML descriptions of the data, and this external description is often the only thing needed to integrate a new data stream with no code change required!

#### SOGS

The Surface Observation Gridding System (SOGS) is a flexible framework for automatic retrieval, intelligent storage and gridding of surface observations [28]. The system provides TOPS with, but is not restricted to, meteorological and climate grids over any region at any reasonable spatial scale. The generated grids may be used solely or in conjunction with other related information by different ecosystem or hydrology models, such as Biome-BGC [29] and RHESSyS [30], or any system being executed within JDAF.

SOGS produces maximum and minimum temperature, vapor pressure deficit (VPD) [31,36], precipitation and solar radiation [31,36] grids from ground observations in near real time and or retrospectively. The input datasets used to generate these fields may come from the Climate Prediction Center (CPC) [32], California Irrigation Management Information System (CIMIS) [33], National Climatic Data Center (NCDC) [34], SNOTEL [35] and many other regional data networks. The system may "merge" these datasets when appropriate, creating a unified input to produce the desired outputs. The gridding algorithms may also leverage ancillary inputs, such as topographic layers derived from SRTM [38] and NEXRAD radar data [37].

Within the framework there are a number of gridding interpolation algorithms that can be utilized depending on the situation and appropriateness [28]. Given the flexibility of SOGS, routines may quickly be added or modified to meet the requirements of any particular model being executed within JDAF.

SOGS underlying storage mechanism is a relational database. The structured query language (SQL) database provides a simple, common interface to allow spatial and temporal selection and summarization of data with ease and efficiency, allowing application to quickly do a multitude or analysis on the surface observations themselves.

#### Metadata

The metadata development efforts will concentrate on developing a metadata model that will easily describe both the data that are inputs and outputs of the TOPS system. The goal of this effort is to improve automation in the data and model integration. This will also be important for our customers in the NPS since we are planning on providing these metadata descriptions together with our data. This effort will be based upon the requirements and specifications provided by the NPS park managers as customers. The metadata development project is in its initial phase and we are planning to leverage our extensive knowledge with the ECS and FGDC metadata standards, as well as experience with the ESML language.

#### QA/QC

The development of a detailed QA/QC plan for our products is one of the most important aspects of providing scientific datasets to the public. The problem is that many of our inputs come without any QA information. However, we will have to consider the quality of the data otherwise they could introduce an unknown bias into our results. We will take advantage of the fact that we are bringing in large number of datasets that cover the same region and same variables – some from ground stations, satellites and other models. We will use the QA information from products that provide it and in combination with ground truth derive a measure of QA for undocumented data products. We will additionally develop a strategy for QC and for QA propagation through our system and will provide documentation to the users. This is the initial phase of the QA/QC development, which will be based on our extensive knowledge of the QA/QC development on the MODIS instruments on both Terra and Aqua.

#### Parallel Processing

In order to be able to better provide services to the NPS, and in order to improve scalability, we are planning to develop a suite of parallel processing algorithms that achieve this goal. One of the biggest obstacles to deploying these techniques is the vast amount of legacy code that comprises some of the libraries that we use. In order to take advantage of these techniques while minimizing the need for code re-writes, we will use existing methodologies in combination with new components currently in development. One of the main goals of this technology is to improve the throughput of the system to take advantage of resources that are available to us, e.g., the Columbia supercomputer at NASA Ames. Success in this development is critical, because it will enable us to process far greater amounts of data in much finer resolution, and thus will improve greatly the output of our system – both nowcasts and forecasts. This is a general capability applicable to other regions of interest and users, but during this project we will only focus on the regions of interest for NPS and the SERVIR projects.

### TOPS improvements

The TOPS project will mature the existing technology from its current TRL of 4 to 7, as detailed in Section 4.3.4.  This will consist of integration of the major components and testing the integrated system, improving the overall design and performance.

#### AI Planner and Scheduler

The applications that this technology can provide automation for are determined by the domain libraries, i.e., the descriptions of file formats and data-processing operations associated with particular application domains, written in DPADL. Thus, to extend the scope of this work and test the technology towards the applications needed by the NPS, the TOPS project will write new domain libraries and JDAF interfaces.  Since many data formats and data-processing programs are widely used across different problem domains, and the description/interface for any given format or program need only be written once, the project expects a large domain library to greatly simplify the task of applying the technology to new application domains. While it is possible for anybody to extend this domain library, it requires a certain degree of proficiency in the DPADL language and can be a highly technical undertaking. It is outside the scope of this project to develop domain libraries outside the area of interest of our users.

#### JDAF: Java Distributed Application Framework

We will extend the JDAF framework in a way that will facilitate access to all databases, processing components and models that are part of the TOPS system. We will additionally improve the automation of model and data integration by developing automatic code generator for generating a standard interface between the JDAF framework and external components. We will fully integrate both the high-resolution RHESSyS modeling framework and the climate gridding system (SOGS) into the components accessible by JDAF. Furthermore, we will build on our previous work in developing a Web service interface to access certain aspects of the JDAF framework.

In order to take advantage of new available data streams, we will use FGDC-compliant metadata formats as well as Earth Science Markup Language (ESML), an XML-based description language that eases significantly the data fusion process, and supports one of our design goals - separation of the data from the processing algorithms. The algorithms obtain their inputs through a data translator that has a detailed knowledge about the structure of the data, while the processing component does not have to know anything about the source or the format of the data. The knowledge of the data translator comes from external XML descriptions of the data, and this external description is often the only thing needed to integrate a new data stream with no code change required.

#### SOGS

We will complete fully automated spatial autocorrelation, theoretical variogram modeling and incorporate it into the product stream. We will also extend the I/O capabilities of the SOGS system to include bzip, GeoTIFF, HDF5, and shapefiles for both input and output. To improve some of our output data streams, we will add GOES satellite data, which will enable us to provide better estimates of the meteorological variables, particularly for precipitation. We will improve our radiation algorithm and will also go through several reprocessing campaigns in order to improve our historic data holdings, which will have significant impact on both nowcasts and forecasts. Finally, in order to take advantage of the processing power of the Columbia supercomputer at NASA Ames, we will parallelize the code so we can improve both temporal and spatial resolution of our historic runs. Last, but not least we will re-design parts of our database system that holds all station data, in order to improve performance and we will provide a clean interface to this new database.

#### Metadata, QA/QC, Parallel Processing

All of these components are in their initial stages and we will develop them in a way to best accommodate requirements both of our internal subsystems, but also the requirements of our collaborators in the NPS. The improvements described should substantially increase our processing capabilities as well as the ability of the users to manipulate and understand our data. We will build on extensive experience with parallelization, ECS metadata models, and QA/QC development on MODIS instruments on both Terra and Aqua platforms.

#### User Interface

User interface development will primarily be focused on the automated integration of data products from TOPS into the NPS system.  To accomplish this goal, we will first extend the existing planner capabilities within TOPS to automate the extraction and temporal compositing of regional subsets of data (e.g., Yosemite National Park plus a buffer zone) from existing data archives using shapefiles provided by NPS collaborators.  We will also implement tools to automate the conversion of data from binary to GIS compatible formats (e.g., GeoTIFF) and convert existing TOPS metadata structures into formats compatible with the I&M database templates.  Concurrent with verification of these tools, we will work with NPS staff to design and build client-side tools that will reside on NPS servers and interact with the TOPS system to retrieve, subset and composite data, and simplify the integration process.

In addition to these tools for automated machine-to-machine transfer and integration of data products into the NPS system, we will provide a user-friendly interface to the TOPS data holdings using the following strategies:

- Expansion of the existing data browsing tools contained within the TOPS website (http://ecocast.arc.nasa.gov) to allow browsing of the full data archive, data subsetting, data query, and data retrieval;

- Implementation of a web-based data visualization tools (e.g., ArcIMS) to facilitate distribution of TOPS data products related to U.S. National Parks and the SERVIR project’s areas of interest in Central America, and facilitate data visualization and query;

- Distribution of data via a WMS server for visualization using the NASA WorldWind and/or Google Earth applications.

The primary purpose of these interfaces would be to facilitate use of data developed for NPS decision making for outreach and education, and to support use of the system by non-NPS users.

### Technology Readiness Level (TRL) Assessment

The main components of the system are the JDAF framework, SOGS subsystem, model integration system, and AI planner.  We discuss the current TRL of the system, then the plan for advancing the TRL in each year of the project.

#### Current Status

- Planner.  The planner is composed of three primary elements: A parser for reading in domain descriptions, a constraint-reasoning system and a high-level planning algorithm. All of these elements are implemented and integrated. The planner has been tested on small representative problems from the TOPS domain, including reprojection and mosaic generation from MODIS data, as well as general file-manipulation problems.  The planner has also been partially integrated with the JDAF environment, demonstrating the ability to close the loop from sensing to execution.

- JDAF. The JDAF framework is implemented and supports a significant subset of the target TOPS capabilities. The key efforts in the JDAF framework will be to improve stability and performance with among others improvements in parallelization and exception handling.

- Model integration: use of models to integrate observations from satellites and ground-based networks to provide a capability for continuous monitoring and validation. This subproject is currently in a prototype stage. While we are able to perform the model integration, the process is not yet fully automated and there is additional need for development of metadata descriptions and QA/QC strategy in order to achieve the desired results.

- SOGS: climate data integration, fusion and gridding together with cross-validation. This subproject is currently operational. The key development efforts of the SOGS subsystem will deal with improved efficiency of execution, fine-tuning of our interpolation methods, and QA/QC development. We will also integrate additional sources of climate data into the system, such as local meteorological monitoring networks located within individual parks.

These basic subsystems have been integrated, however there is still a lack of integration automation, which is important for additional development. All have been demonstrated on representative problem domains.  Thus, the overall TRL of this effort is 4.

#### Year 1 (FY06): TRL 5

The goal of the FY06 is to advance to TRL 5.  This will involve integrating all of the components in a more stable way and completing improvements in system automation. We will test the integrated system in a set of realistic simulations with the NPS.

#### Year 2 (FY07): TRL 6

The goal of the FY07 will be to reach TRL 6, which will require us to mature the work done in the first year, improve stability, efficiency and capabilities, and deploy the system live in a series of tests directly with the components of the NPS’s operational environment.

#### Year 3 (FY08): TRL 7

The goal of the FY08 will be to deploy an end-to-end system at the NPS’s site. We will deliver data and demonstrate the system in the operational environment. We will also provide end-user documentation to accompany the programmer documentation that is maintained in the course of software development. We will also provide training on the operations of our system for the NPS. We will also focus our effort on evaluating the design of the system from the perspectives of stability and efficiency, making any necessary improvements.

## Deliverables

This section provides a description of TOPS deliverables according to its Work Breakdown Structure (WBS). The TOPS project will be completed by the end of FY 2008.

WBS 3.0	Baseline System Documentation (12/31/2005)

WBS 4.0	NPS Coordination Management

Meeting documentation and minutes first on 10/28/05; other following telecoms and meetings

WBS 5.0 	NPS Data Requirements (Data Requirements Document – 7/1/2006)

WBS 5.1 	Product/variable requirements (7/1/2006)

WBS 5.2 	Format requirements (7/1/2006)

WBS 5.3 	Volumes constraints (7/1/2006)

WBS 5.4 	Metadata requirements (7/1/2006)

WBS 6.0 	NPS Service Requirements (Service Requirements Document – 7/1/2006)

WBS 6.1 	Anomaly and warning system requirements (8/1/2006)

WBS 6.2 	Monitoring/Continuous awareness system requirements (8/1/2006)

WBS 7.0	AI Technology Integration

WBS 7.1 	Temporal composition (4/1/2006)

WBS 7.2 	Data acquisition (7/1/2006)

WBS 8.0	Remote Sensing and Climate Integration

WBS 8.1 	Direct Broadcast

WBS 8.1.1 	EDC dataset integration (3/1/2006)

WBS 8.1.2 	OSU dataset integration (9/1/2006)

WBS 8.2 	GOES data integration (10/1/2006)

WBS 8.3	AMSR-E data integration (1/1/2007)

WBS 8.4 	SSMI data integration (3/1/2007)

WBS 8.5 	AIRS data integration (9/1/2007)

WBS 8.6 	OMI data integration (1/1/2008)

WBS 8.7 	DMSP data integration (5/1/2008)

WBS 9.0	TOPS core system redesign/refactoring (10/30/2007)

WBS 10.0	Climate Module Development/Enhancement (5/1/2008)

WBS 10.1	Algorithm Improvements (1/1/2007)

WBS 10.2	Parallelization (4/1/2008)

WBS 10.3	Automation (8/1/2007)

WBS 11.0	QA/QC

WBS 11.1 QA/QC Approach development (12/15/2006)

WBS 11.2 QA/QC implementation (5/25/2007)

WBS 12.0	TOPS/NPS System Integration

WBS 12.1 	Data converter development (10/30/2006)

WBS 12.2 	NPS client development (10/1/2007)

WBS 12.3	Anomaly module integration (1/1/2007)

WBS 12.4	Monitoring module integration (6/1/2007)

WBS 12.5	Data visualization (5/1/2008)

WBS 12.6	Integration with other NPS I&M Networks (TBD)

WBS 13.0	Subsystem Integration

WBS 14.1	JDAF/Planner integration (7/1/2006)

WBS 14.2	Full JDAF/SOGS integration (1/31/2007)

WBS 14.0	Documentation (Final documentation 9/30/2008)

WBS 15. 0	Field Test/Demonstration

WBS 15.1	NPS Interface demonstration (6/1/2008)

WBS 16.0	Testing and Validation

WBS 16.1	End-to-end test design (5/1/2007)

WBS 16.2	Climate validation (9/1/2007)

WBS 16.3	TOPS model output validation (1/1/2008)

WBS 16.4	Climate software testing

WBS 16.5	TOPS software testing

WBS 17.0	Security

WBS 18.0	SERVIR Project Integration

WBS 18.1	Climate data integration (depends on access to ground stations)

WBS 18.2	Satellite data integration (6/1/2006)

WBS 18.3	Automation

WBS 19.0	Final Demonstration (8/29/2008)

## TOPS Schedule & Milestones

### Schedule

| Task | Personnel | FY06 | FY07 | FY08 |
| --- | --- | --- | --- | --- |
|  |  | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 |
| Baseline system document | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| NPS Data Requirements | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Product/Variable Requirements | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Format Requirements | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Volume Constraints | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Metadata Requirements | Votava, Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| NPS Service Requirements | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Anomaly and warning system req | Votava,Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring/Cont. awareness reqs. | Melton,Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| AI Technology Integration | Votava, Pang |  |  |  |  |  |  |  |  |  |  |  |  |
| Temporal Composition | Votava, Pang |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Acquisition | Votava, Pang |  |  |  |  |  |  |  |  |  |  |  |  |
| EDC DB Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| OSU DB Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| GOES Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| AMSR-E Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| SSMI Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| AIRS Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| OMI Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| DMSP Data Integration | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Code redesign/refactoring | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate Module Enhancement | Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate Alg. Enhancements | Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate Module Automation | Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Clim. Module Parallelization | Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| QA/QC Approach | Votava, Nemani |  |  |  |  |  |  |  |  |  |  |  |  |
| QA/QC Implementation | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| TOPS/NPS Integration | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Coverter | Michaelis, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Anomaly Module | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring Module | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| NPS Client | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| NPS Vis./User Interface | Votava, Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Validation | Votava, Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| End-to-end test design | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate Validation | Michaelis |  |  |  |  |  |  |  |  |  |  |  |  |
| TOPS Output Validation | Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate Software Testing | Michaelis, Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| TOPS Software Testing | Votava, Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| JDAF/Planner Integration | Votava, Pang |  |  |  |  |  |  |  |  |  |  |  |  |
| JDAF/SOGS Integration | Michaelis, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation | Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| QA/QC Documentation | Votava, Nemani |  |  |  |  |  |  |  |  |  |  |  |  |
| AI Planner/TOPS Demonstration | Pang, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| NPS Interface Demonstration | Votava, Melton |  |  |  |  |  |  |  |  |  |  |  |  |
| SERVIR Project Integration | Melton, Votava |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Demonstration | All |  |  |  |  |  |  |  |  |  |  |  |  |

### Milestones

The timeline for the following tasks and milestones is shown in Section 4.5.1. Milestones are indicated in italics. All years will include participation in SEEDS activities. Security, management, and testing are activities that are ubiquitous throughout the project execution phase. Additionally, the following activities are broken down by year.

#### FY06

- Baseline system document. Determine the baseline of the current DSS capabilities in the National Park Service. Deliver a NPS DSS Baseline document.

- NPS Data requirements. Determine what data TOPS could provide to the National Park Service to improve its DSS. Requirements document providing precise definition of data requirements from the NPS including variables, format(s), projection(s), resolution(s), and volume constraints.

- NPS metadata requirements. Determine NPS metadata requirements on the data that are introduced in their DSS. Deliver metadata requirements document.

- NPS service requirements. Determine what service we will be providing to the NPS. Deliver document specifying the service requirements including interface options and constraints on turnaround time.

- AI technology integration (temporal composition). Integrate temporal composition capabilities with the AI planner.

- AI technology integration (data acquisition). Integrate data acquisition capabilities with the AI planner.

- EDC Direct Broadcast integration. Integrate Direct Broadcast datastream from EDC DAAC into our automated system. Automated acquisition, archiving and processing of DB data from EDC DAAC through the TOPS system.

- OSU Direct Broadcast integration. Integrate Direct Broadcast datastream from OSU into our automated system. Automated acquisition, archiving and processing of DB data from OSU through the TOPS system.

- JDAF/Planner integration. Finish integration of the AI planner with the JDAF framework.

#### FY07

.

- GOES data integration. Integrate GOES-10 satellite data from MSFC/UAH into our automated system. Automated acquisition, archiving and processing of GOES-10 data from MSFC/UAH through the TOPS system.

- AMSR-E data integration. Integrate AMSR-E satellite data into our automated system. Automated acquisition, archiving and processing of AMSR-E data through the TOPS system.

- SSMI data integration. Integrate SSMI datastream into our automated system. Automated acquisition, archiving and processing of SSMI satellite data through the TOPS system.

- AIRS data integration. Integrate AIRS datastream from into our automated system. Automated acquisition, archiving and processing of AIRS satellite data through the TOPS system.

- Code redesign, refactoring. Make necessary improvements in the design of the code to increase robustness and efficiency and facilitate future development. Fewer bugs. Reduction in lines of code and other objective measures of complexity, with no reduction in capabilities.

- What-if scenario application prototype. Prototype and application for what-if scenarios in the context of the Yosemite National Park. Test of the prototype and receive feedback from NPS.

- Climate module enhancement implementation. General efficiency, automation and algorithmic improvements in the Climate (SOGS) component of our system. Improved system checkpointed.

- JDAF/SOGS integration. Full integration of the climate gridding system with the JDAF framework. Test of the integrated system.

- QA/QC approach development. Develop a methodology for handling QA/QC in both inputs and outputs. Document describing the QA/QC strategy for our project.

- QA/QC implementation. Implementation of the QA/QC methodology within our system. QA/QC information integrated into our system so that it takes effect in both production and data delivery

- QA/QC documentation. Provide comprehensive document describing the approach and the explanation of the QA/QC information distributed with our datasets.

- NPS Client implementation. Implement client to be run on NPS side that will include data converter, anomaly module and monitoring/awareness module. Deliver NPS Client software.

- SERVIR Project Integration. Provide data integration services with the SERVIR project (while this is in FY07, the schedule will depend highly on timely access to the ground station data in central America).

#### FY08

- NPS Visualization and User Interface. Implementation of user interface for the NPS.

- OMI data integration. Integrate OMI datastream into our automated system. Automated acquisition, archiving and processing of Aura satellite data through the TOPS system.

- DMSP data integration. Integrate DMSP datastream into our automated system. Automated acquisition, archiving and processing of DMSP satellite data through the TOPS system.

- Final documentation. Deliver comprehensive documentation of the project, API, QA/QC, methodologies and technologies developed.

- Final demonstration. A demonstration is conducted, in which the final implementation is shown to be usable by the intended customers.

- Handover to NPS. Application is under primary control of customer, though it may still depend on data or services provided by NASA Ames.

## Risk Management

The objectives of the TOPS project are ambitious. New developments and applications proposed for TOPS are well beyond the current state of the art, and although the technology components have been demonstrated on a small scale, integrating them and scaling the system up will be a challenge.

Building and deploying the TOPS software applications will be labor-intensive and expensive. The primary challenge will be to complete all the required software development using a small number of programmers. The schedule and milestones listed in sections 4.4.1 and 4.4.2, respectively are based on careful estimates of what can be accomplished with the amount of labor available. The focus of the project is also subject to change due to interaction with the user community, and as such, new challenges may arise.

Achieving the desired Technology Readiness Levels (TRLs) will also be a challenge. Development costs tend to increase rapidly with TRL, but the budget for the project is constant. Thus, the challenge of reaching the next TRL will increase every year.

Budgetary constraints have caused a number of milestones from the original TOPS concept to be removed and/or modified. The main reason for these modifications is both change in personnel and a new partnership with the NPS. The risk of modifying these tasks is that a final application delivered to the user community may be less flexible, but given the budgetary constraints we are planning to focus on the needs of the NPS with extensibility and flexibility in mind. If additional funding becomes available, we will be able to target the new audience quickly, but even without additional funding, we will deliver a complete set of capabilities to our partners in the NPS. Capabilities added for this project include satellite integration milestones, Direct Broadcast, QA/QC milestones, and additional tools for data visualization.

Additionally, current MODIS-based products are too coarse for many applications and the project requires a commitment from NASA HQ for lower-level data, better standardized products or the ability to manage the data itself for on-demand processing. To mitigate this risk, it may be necessary that TOPS benchmark MODIS data first before moving onto other data suites of data products.

Finally, given the uncertainties of implementation of the full-cost-accounting at NASA Ames, the budget may be further reduced at which point all the milestones and success criteria of this project would have to re-evaluated.

## Budget

For period from: 		10/1/2005	to:	9/30/2008

FY06		  FY07		  FY08

- Direct Labor					$224,726	$253,034	$258,095

- Other Direct Costs:				$243,653	$199,915	$206,468

  - Subcontracts				$235,557	$191,819	$198,372

(UARC – Pang,

CSUMB – Votava, Melton, Michaelis)

  - Consultants				$0		$0		$0

  - Equipment				$0		$0		$0

  - Supplies					$0		$0		$0

  - Travel					$8,096		$8,096		$8,096

  - Other					$0		$0		$0

- Facilities and Administrative Costs		$44,945		$50,607		$51,619

- Other Applicable Costs:			$0		$0		$0

- SUBTOTAL				$513,324	$503,556	$516,182

- Less Proposed Cost Sharing (if any)		$0		$0		$0

- Total Costs					$513,324	$503,556	$516,182

Notes:

From FY04 onward, Ames Research Center will be preparing full cost accounting budget submissions that include civil service direct labor, benefits, travel, and center general and administrative costs. Full cost accounting represents the transfer of personnel, travel, and center operations dollars from separate labor, travel, and operation budgets to the research projects performing the work. This represents a new method of accounting for costs and adds no additional cost to the R&A funding requirements. General and Administrative (G&A) Costs are those not attributable to any one project, but benefiting the entire organization. G&A is calculated by dividing the ARC Institutional costs by the assigned direct workforce. Functions funded from G&A include Salary, Mail Services, Fire, Security, Envirnomental, Center Management and Staff, Medical Services, and Administrative IT. Allocated Service Pool (ASP) charges are not immediately identified to a project but can be assigned based on usage or comsumption. Functions funded include Computer Security, Network Replacement, Utilities, Photo & Imaging, Data Communications, Maintenance, and Instrumentation. Other include support costs identified are for Directorate, Division, Branch, and Earth Science Facilities such as the Ecosystem Computational Facility (ECF). CSUMB Coop budget includes salaries for Mr. Votava at 0.6FTE, Mr. Michaelis at 0.6FTE and Mr. Melton at 0.4FTE

## Exit Strategy/Project Termination/Transferability

The development and implementation of TOPS will be completed by fiscal year 2008. At that time, it is likely that specific parts of TOPS, or specific applications built on TOPS, would be migrated to the NPS. Our exit strategy for the project is focused on providing tools to automate the integration of TOPS products in the NPS I&M network, which is intended to be the central repository for monitoring data pertaining to park vital signs. While national I&M standards and protocols have been developed, implementation of regional networks (including the Sierra Nevada Network) is an ongoing process and data standards are still being defined.  A plan for integration of the TOPS data products into the Sierra Nevada I&M network is currently being developed in cooperation with NPS staff and will be updated as development of the Sierra Nevada Network proceeds. Likewise, integration of TOPS data with the SERVIR network is still being scoped.  At minimum, we will deliver a software package to the NPS that will provide tools for automated data retrieval and integration of TOPS data into the NPS I&M and SERVIR systems, an API for linking data from TOPS to local NPS tools and models, and functionality for anomaly detection and continuous awareness.

TOPS is designed to compile and integrate data for any geographic location, and all technology development conducted under this project will be focused on achieving the goal of system transferability.  While TOPS provides a number of tools for automated data retrieval and delivery of data products for any geographic location, implementation of certain products is limited by the need for some manual processing during the initialization phase. In order to set-up TOPS for a new location, it is necessary to:

- Obtain climate data from networks within the new region of interest

- Obtain historic climate data for the region to perform long-term spin-up runs

- Obtain both current and historic satellite data for the region

- Create ancillary soils and landcover datasets for the new region

- Obtain terrain information needed for climate data gridding

- Perform historic climate gridding (this can be extremely time consuming and not possible for desired resolution)

- Perform historic model spin-up runs

At resolutions of 1 km or coarser, technology and data sets developed under this project will be easily transferable to any location in the U.S. and most international locations.  For data resolutions finer than 1 km, manual intervention is required to locate and obtain data from meteorological station networks (if available), obtain historic climate datasets, and create ancillary datasets including soil and vegetation maps. These tasks require some level of expertise and can involve both technical and negotiation activities, especially for international protected areas.  As such, transferability of the high resolution modeling components developed under this project will be dependent upon customer resources available to assist with system implementation.

## Performance Measures, Metrics and Success Criteria

In addition to achievement of the project milestones listed in Section 4.5.2, the evaluation of overall project performance will be guided by the following questions:

- Does the use of TOPS in the NPS’s I&M DSS increase visibility of NASA data from satellites and Earth science models among the NPS community, as measured by presentations at park science meetings and articles in park journals, newsletters, and websites?

- Has TOPS enabled delivery of NASA data to improve NPS risk assessment capabilities?

- Is TOPS able to reliably (i.e., > 90% success rate) provide data and information on current ecosystem conditions for the entire park in time intervals required by the NPS?

- Have TOPS products been incorporated into at least two I&M networks and/or the SERVIR data network?

- Are TOPS products being used to address at least one critical management issue in at least two different protected areas?

The TOPS project will also use GPRA metrics for evaluating project progress and will report the metrics as required.  In addition to metrics related to the broad societal impact of the project, the project will adopt narrower metrics for the technology development that are relatively easy to measure. These metrics include:

- The number of tasks (e.g., answering questions about the Earth system) a user can perform successfully using the technology. Enabling naïve users to use data in ways they otherwise could not extends the value and impact of the data.

- The time taken to perform those tasks. Time taken is correlated with cost and inversely correlated with productivity, so we would expect a significant decrease in time to enable users to do more, e.g., science, for less money.

To evaluate the relative advantage of TOPS technology according to these metrics, the project will conduct user trials, giving users tasks to perform, using either the technology the project develops or a baseline technology. The project will evaluate the system as a whole, in addition to individual components. For example, the project will evaluate the NPS decision-making process with and without TOPS to measure the impact of that component.

TOPS will also be evaluated by the following information technology challenges:

- Ability to adapt to new geographic locations;

- Ease of integration of new data sources from sensors;

- Whether or not improvements from new data sources can be determined;

- Ease of use and accessibility of the user interface

# References

- Chien, S., Fisher, F., Lo, E., Mortensen, H. and Greeley, R. 1997. Using artificial intelligence planning to automate science data analysis for large image database. Proc. 1997 Conference on Knowledge Discovery and Data Mining.

- Golden, K. 2002. DPADL: An action language for data processing domains. Proceedings of the 3rd International NASA Workshop on Planning and Scheduling for Space.

- Golden, K., Frank, J. 2002. Universal quantification in a constraint-based planner. Universal quantification in a constraint-based planner. Proceedings of the 6th International Conference on AI Planning and Scheduling

- Jönsson, A., Morris, P., Muscettola, N. and Rajan, K. 2000. Planning in Interplanetary Space: Theory and Practice. Proceedings of the 5th International Conference on AI Planning and Scheduling

- Lansky, A. L., and Philpot, A. G. 1993. AI-based planning for data analysis tasks. Proceedings of the Ninth IEEE Conference on Artificial Intelligence for Applications (CAIA-93).

- Nemani, R.,Votava, P., Roads, J., White, M., Thornton, P. and Coughlan, J. 2002. Terrestrial observation and predition system: Integration of satellite and surface weather observations with ecosystem models. Proceedings of the 2002 International Geoscience and Remote Sensing Symposium (IGARSS).

- Nemani, R., White, M., Votava, P., Glassy, J., Roads, J. and Running, S. 2000. Biospheric forecast system for natural resource management. Procceedings of GIS/EM –4

- King, M., and R. Greenstone. 1999. 1999 EOS Reference Handbook, A Guide to NASA’s Earth Science Enterprise and the Earth Observing System. http://eos.nasa.gov

- McGuffie, K., and A. Henderson-Sellers. 1997. A Climate Modeling Primer. John Wiley & Sons.

- Justice, C., at al. 1998. The Moderate Resolution Imaging Spectroradiometer (MODIS): Land remote sensing for global change research. IEEE Transactions on Geoscience and Remote Sensing, 36(4), 1228-1249, 1998.

- Herring, D., et al. 1998. The First Earth Observing Satellite, NASA’s Earth Observing System EOS AM-1. http://terra.nasa.gov/Brochure

- Running, S.W., R. Nemani, J. Glassy, and P. Thornton. 1999. MODIS Daily Photosynthesis (PSN) and Annual Net Primary Production (NPP) Product (MOD17) Algorithm Theoretical Basis Document. http://modis.gsfc.nasa.gov/data/atbd/land_atbd.html

- Knyazikhin, Y., et al. 1999. MODIS Leaf Area Index (LAI) and Fraction of Photosynthetically Active Radiation Absorbed by Vegetation (FPAR) Product (MOD15) Algorithm Theoretical Basis Document. http://modis.gsfc.nasa.gov/data/atbd/land_atbd.html

- Running, S.W., and S.T. Gower. 1991. FOREST-BGC, a General Model of Forest Ecosystem Processes for Regional Applications II. Dynamic Carbon Allocation and Nitrogen Budgets. Tree Physiology 9: 147-160.

- Running, S.W. and E.R. Hunt Jr. 1993. Generalization of a forest ecosystem process model for other biomes, BIOME-BGC, and an application for global-scale models. Pp 141-158, IN: Scaling Processes Between Leaf and Landscape Levels. J.R.Ehleringer and C.Field eds. Academic Press.

- Pitt, E., and K. McNiff. 2001. java.rmi: The Remote Method Invocation Guide. Addison Wesley.

- Ramachandran, R., et al. 2001. Earth Science Markup Language: A Solution for Generic Access to Heterogeneous Data Sets. In Proceedings of Earth Science Technology Conference

- The National Center for Supercomputing Applications. 1999. HDF5 abstract data model. Presented to NASA EOS/HDF Workshop.

- Federal Geographic Data Committee. 2000. Content Standard for Digital Geospatial Metadata Workbook version 2.0. FGDC.

- Diner, D.J. 1990. EOS Multi-angle Imaging SpectroRadiometer. In Remote Sensing of the Biosphere, Proc. SPIE 1300, April, p. 163-171.

- Votava, P., et al. 2002. Distributed Application Framework for Earth Science Data Processing. In Proceedings of IGARSS 2002.

- Olsen, L. and G. Major. 2000. NASA's Global Change Master Directory: Discovery Source for Earth Science Data. The Earth Observer, Vol. 12, No.1, January/February 2000.

- Benjamin, S.G., J.M. Brown, K.J. Brundage, B.E. Schwartz, T.G. Smirnova, T.L. Smith, L.L. Morone. 1998. RUC-2 - The Rapid Update Cycle Version 2. NWS Technical Procedure Bulletin No. 448. NOAA/NWS, 18 pp.

- Bergès, J.C. 2002. Support of WMO binary format (BUFR and GRIB). In Proceedings of Open source GIS - GRASS user conference 2002

- NOAA. 1998. NOAA Polar Orbiter Data User's Guide. http://www2.ncdc.noaa.gov/docs/podug/

- Parkinson, L.C. 2001. Monitoring the Earth’s Water Cycle and Associated Variables from the Vantage of Space. http://aqua.nasa.gov/publications.html

- World Wide Web Consortium. XML: Extensible Markup Language. W3C, http://www.w3.org/XML

- Jolly, M.W., Graham, J.M., Michaelis, A., Nemania, R.,  Running, S.W., 2004. A  flexible, integrated system for generating meteorological surfaces derived from point sources across multiple geographic scales. Environmental Modeling & Software.

- http://www.ntsg.umt.edu/ecosystem_modeling/BiomeBGC

- http://geography.sdsu.edu/Research/Projects/RHESSYS/

- Thornton, P.E., Running, S.W., 1999. An improved algorithm for estimating incident daily solar radiation from measurements of temperature, humidity, and precipitation. Agricultural and Forest Meteorology 93 (1999) 211-228

- http://www.cpc.ncep.noaa.gov/products/monitoring_and_data/us_prec.shtml

- http://wwwcimis.water.ca.gov/cimis/welcome.jsp

- http://www4.ncdc.noaa.gov/cgi-win/wwcgi.dll?wwAW~MP~F

- http://www.wcc.nrcs.usda.gov/snow/snotel-geninfo.htm

- Thornton, P.E., Running, S.W., White, M.A., 1997. Generating surfaces of daily meteorological variables over large regions of complex terrain. Journal of Hydrology 190, 241-251.

- http://www.ncdc.noaa.gov/oa/radar/radarresources.html

- http://srtm.usgs.gov/

- Stratton, Richard D. 2004. Assessing the Effectiveness of Landscape Fuel Treatments on Fire Growth and Behavior. Journal of Forestry, Oct./Nov., vol. 102, no. 7, pp. 32-40.

- Kahle, A.B.; F.D. Palluconi; S.J. Hook; V.J. Realmuto; and G. Bothwell  (1991). The Advanced  Spaceborne  Thermal  Emission  and  Reflectance  Radiometer  (ASTER),  International Journal of Imaging Systems and Technology, 3: 144-156.

- Huete, A., Justice, C., Leeuwen, V. 1999. MODIS Vegetation Index (MOD13) Algorithm Theoretical Basis Document. http://modis.gsfc.nasa.gov/data/atbd/atbd_mod13.pdf

- Wan, Z. 1999. MODIS Land-Surface Temperature Algorithm Theoretical Basis (ATBD). http://modis.gsfc.nasa.gov/data/atbd/atbd_mod11.pdf

- http://modis-land.gsfc.nasa.gov/fire.htm

- Hall, D.K., G.A. Riggs, and V.V. Salomonson. 2000, updated weekly. MODIS/Terra Snow Cover 8-Day L3 Global 500m Grid V004, January to March 2003. Boulder, CO, USA: National Snow and Ice Data Center. Digital media.

- Pagano, T. S., M. T. Chahine, H. H. Aumann, D. A. Elliott, E. M. Manning, V. J. Realmoto, C. K. Thompson, B. H. Lambrigtsen, S.-Y. Lee, S. E. Broberg, E. T. Olsen, E. J. Fetzer, L. L. Strow, 2003: AIRS/AMSU/HSB on EOS Aqua: First Year Post Launch Assessment. Proc. SPIE Earth Observing Systems VIII, San Diego, CA, 5151, 201-210.

- http://aura.gsfc.nasa.gov/science/index.html

- http://www.ssmi.com/ssmi/ssmi_description_details.html

- http://www.goes.noaa.gov/

- http://www.ghcc.msfc.nasa.gov/AMSR/

Signature Page

| Ramakrishna R. Nemani Research Scientist Ames Research Center Moffett Field, CA. 94035 |  | Date |
| --- | --- | --- |
| Woody Turner Ecological Forecasting Manager Applied Sciences Program Science Mission Directorate NASA Headquarters, Washington, DC. |  | Date |
| Ronald J. Birk Program Manager, Applied Sciences Program Science Mission Directorate NASA Headquarters, Washington, DC |  | Date |