NASA SCIENCE MISSION DIRECTORATE

Applied Sciences Program

___________________________________________________________________________

Earth Science for Disaster Management

Detecting Tropical Floods and Landslides using NASA-based Precipitation Information

Disaster Management Project Plan: 2005-2006

May 16, 2005

# Goddard Space Flight Center

Earth Science Exploration Serving Society

Accelerating the realization of economic

and societal benefits from Earth science,

information, and technology …

Disaster Management Project Plan: 2005-2008

Detecting Tropical Floods and Landslides using NASA-based Precipitation Information

Table of Contents

1.   Purpose and Scope						Page 2

2.   Project Goals and Objectives				         	Page 2

3.   Project Team							Page 3

4.   Roles and Responsibilities		      			Page 3

5.   Systems Engineering Process					Page 4

6.   Schedule and Deliverables	                                                Page 5

7.   Budget	                            					Page 7

8.   Performance Measures						Page 8

9.  Signatures								Page 8

Detecting Tropical Floods and Landslides using NASA-based Precipitation Information

Project Plan

### 1. Purpose and Scope

Floods and associated landslides account for the largest number of natural disasters and affect more people than any other types of natural disasters around the world.  During 1993–2002, over 1000 of the more than 2,900 natural disasters reported were due to floods (World Disaster Report, 2003).  These floods claimed over 90,000 lives, affected over 1.4 billion people and cost about $210 billion (US Dollars in 2002).  Various U.S. national agencies (e.g., USAID), NGO’s (Non-Government Organizations, e.g., International Red Cross) and international organizations (e.g., UNESCO) require real-time, global information on existing and potential natural disasters for response, preparedness, planning and mitigation.  NOAA and the USGS also require real-time, global information for their forecast and hazard models.

While over most of the developed world conventional observations (e.g., ground-based radars and rain gauges) are sufficient for the prediction, detection and monitoring of floods and related landslides, in the developing world in the tropics, these conventional observations are sparse or unavailable.  The proposed work seeks to fill this gap by applying quasi-global satellite-based precipitation information, combined with satellite-based surface information (e.g., elevation,) and hydrological models to provide critical information as input into Decision Support Systems (DSS’s) used by these organizations. Examples of such DSS’s are the Asia Flood Network (AFN) and the Famine Early Warning System (FEWS) developed by USGS/NOAA and used by USAID. Regional application to NWS AWIPS DSS’s will also be explored.

2. Project Goals and Objectives

- Provide NASA-based data sets of precipitation and land surface characteristics for use in quasi-global flood and landslide DSS’s (developed by USGS/NOAA partners for USAID and NOAA/NWS use) for use in disaster management, response, preparedness and mitigation activities around the globe. This application activity will be built on the solid foundation of the substantial NASA work already done in producing quasi-global precipitation information in real-time.

- Support partners in implementing the improved DSS’s and verify and validate the usefulness of the NASA-based data sets and benchmark the resulting, improved DSS’s in cooperation with USGS, NOAA and USAID.

3. Project Team

Program management

Stephen Ambrose, NASA Headquarters

## NASA/Goddard

Principal investigator: Robert F. Adler

Co-investigator: Andrew J. Negri

Co-investigator: George Huffman, SSAI

Co-investigator: Scott Braun

POC: Shadid Habib

## NOAA

Co-Principal investigator: John McGinley, Forecast Systems Laboratory

Agency representative: Curtis B. Barrett, NWS/HQTR

## USGS

Co-Principal investigator: James P. Verdin, EROS Data Center

Co-Principal investigator: Jonathan Godt. Central Region

Co-Investigator: Gerald Wieczorek, Western Region

Agency representative (Hydrology): Matthew Larsen, Headquarters

Agency representative: (Geology): Randall Updike, Central Region

## USAID

Agency representative: Sezin Tokar, OFDA

4. Roles and Responsibilities

The project will be jointly directed by Adler (NASA) as the PI and Lead System Integrator, and the Co-PIs from USGS (Verdin, Godt) and NOAA (McGinley). The agency representatives from USAID (Tokar), USGS (Larsen) and NOAA (Barrett) will advise the PIs and help coordinate activities to ensure success.  They will also be heavily involved in interaction with the user community, for example, selecting organizations for invitation to the user’s workshops.  NASA will develop the software to use the satellite data (especially precipitation information) and has a key role as part of the inter-agency team in the implementation of the global products, the evaluation of data sets and the benchmarking of results, and identification of pathways toward additional technique improvements.  NASA and NOAA will work on the use of global and regional model-produced rainfall forecasts as input. USGS will have primary responsibility for selection and adaptation of landslide models and development of slope information from elevation data sets and will have a key role in evaluating the scientific results in terms of floods and landslides. USGS and NOAA will have joint responsibility for selection and adaptation of flood algorithms.

USAID is the prime U.S. agency in this activity for the use of the global product as an enhancement to the current USGS-developed and NOAA-developed DSS’s that they use.  They and their partners will be a focus of benchmarking of the global products in terms of utility, especially where they have regional flood and drought mitigation projects already in place (e.g., South Asia).  USAID and USGS contacts in the IHP [International Hydrology Programme](to which USGS is the U.S. representative), World Meteorological Organization, and NHMS’s (National Hydrology and Meteorological Services) will identify additional NHMS’s, IO’s, and NGO’s to participate in a user group workshop very early in the project.  USGS is already actively working with USAID and foreign national hydrologic agencies to use models as part of hydrologic decision systems.  USGS is also actively working with NMHS’s in a number of countries, especially in the Caribbean/Central America region, on their national hydrologic DSS’s. The International Activities Office (IAO) of the NWS serves as the focal point for NHMS of other countries and administers assistance to other countries in crisis with meteorological and hydrologic support.

5. Systems Engineering Process/Approach

#### a) Evaluation

User Requirement Workshop   A user workshop will be held to determine requirements for global and regional application of the DSS’s and criteria for validation and benchmarking the results. Potential users from National Meteorological and Hydrological Services (NHMS) and regional hydrological organizations, national and international NGOs (e.g., International Red Cross), and key international bodies (UNESCO, IHP [International Hydrology Programme] will be invited. Preliminary implementation strategies will be also be critiqued by the user community.

Data evaluation.  The NASA data sets will be evaluated to confirm their applicability to the candidate DSS’s and determine any modification to these data or additional data quality, resolution, etc. requirements.

Investigation of global numerical model precipitation forecasts. An evaluation will be made of global numerical model precipitation forecasts available in real-time for potential use in extending the flood and landslide warning lead times.  Possible candidates include the NWS/NCEP global model, the new NASA/Goddard fvGCM (R. Atlas et al., 2004) which will provide 0.25( latitude-longitude resolution rainfall in real-time under current planning, and the Florida State University (FSU) super ensemble, which assimilates TRMM data and other satellite precipitation data.

#### b) Verification and validation

Verify/validate flood and landslide detection DSS’s.  Enhanced DSS systems utilizing the global NASA data sets will be produced and run for test periods and locations for verification and validation. This will be done in a preliminary version of the use of the new data and in a final version. The first implementation will allow for early feedback from the users and the use of information on implementation methods, data sets, etc. to be used for the final version. The successful use of the NASA space data in the DSS’s will be documented, validating that the spatial, temporal and accuracy requirements for the input data are sufficient for positive results.  Modification to the data input and/or to the algorithms themselves will be made to optimize the results with the new data inputs.

#### c) Benchmarking

Benchmarking flood and landslide detection techniques.  The enhanced DSS’s will be tested on a global, tropical basis to benchmark their improvement.  Probability of detection and false alarm rates will be calculated by examining at least a seasons worth of activity.  Determination of flood events will be accomplished by use of data from Dartmouth University’s flood site (using MODIS and other satellite data to identify the impact of floods) and other sources, including NWS over the U.S., other national organizations and even the media.  A limited number of high profile case studies will be intensely studied for determination of accuracy and for improved understanding of the ability of the algorithms in terms of timing of the event and its evolution.  These would most likely be in South Asia (where USAID/USGS-supported programs are using our data) and the Caribbean/Central American area of interest to the HFL group, of which we are a part.

6. Schedule and Deliverables

Year 1:

- Form user advisory group and hold first workshop to define data and DSS output requirements for primary products;

- Complete evaluation of NASA products as input into DSS’s

- Implement first-cut or prototype flood and landslide test algorithm using slope threshold and global rain rate/amount criteria.

- Initiate benchmarking activities on both global and regional scales;

- Establish website for display of products (either public or limited access depending on early evaluation and user feedback);

- Generate conference presentation on first-cut algorithms and results.

Year 2:

- Work with partners to implement enhanced flood DSS based on user input/feedback;

- Work with partners to implement enhanced landslide DSS based on user input/feedback;

- Complete benchmarking of first-cut algorithms, including flood/landslide event case studies focusing on South Asia (SA)/Caribbean-Central America (CCA) areas;

- Initiate benchmarking of enhanced algorithms, including same (as above) flood/landslide event case studies;

- Hold team meeting, including selected user groups, to review progress and directions;

- Support partners to improve website with enhanced DSS’s;

- Benchmark at least one global weather forecast model product and regional-model forecasts over CCA to extend forecast lead time in flood and landslide predictions;

- Generate journal article on project, results to date and future projections.

Year 3:

- Refine use of data in primary flood algorithm;

- Refine use of data in primary landslide algorithm;

- Complete benchmarking of DSS’s, both on global scale and studies focusing on South Asia (SA)/Caribbean-Central America (CCA) areas;

- Hold workshop to review impacts of results with user groups;

- Work with partners to transfer enhanced flood and landslide DSS’s/monitoring systems to operational status at USGS and NOAA (including AWIPS), in support of USAID programs and use by IOs, NGOs, etc.

- Complete benchmarking of global weather forecast model products and regional-model forecasts over both CCA and other regions to quantify value in flood and landslide predictions;

- Generate second journal article on project, summarizing project results and future projections.

8.0 Performance Measures

The group of agency representatives will monitor the performance of individual elements of the project and the performance of the project as a whole. Progress will be addressed relative to a detailed plan and schedule to be developed at the beginning of the funded project.  The schedule in this plan will serve as the starting point for the detailed schedule.  For each project sub-element (at the level of each item in the schedule in this proposal) progress will be evaluated in terms of green (everything progressing on schedule), yellow (possible problem impacting overall project) and red (major problem needing focused attention).  As solutions are found to the yellow and red-marked items, they will be returned to green.  The formation of the user advisory group will include selection of Co-chairs (e.g., from one of the Caribbean/CA hydrological services and one of the IO, NGO) to independently summarize progress on an annual time scale.

10. Management Signatures

________________________________________________Date_________________

Robert F. Adler

Senior Scientist

Science Exploration Directorate

NASA Goddard Space Center, Maryland

_______________________________________________ Date__________________

Shahid Habib

Assistant Director for Planning and Applications

Science Exploration Directorate

NASA Goddard Space Flight Center, Maryland

_______________________________________________ Date__________________

Stephen Ambrose

Homeland Security Program Manager

NASA Earth Science Enterprise Applications Program