ACTIVATION PLAN

M/V CAPE HUDSON

THIS MANUAL IS PRODUCED SOLELY FOR THE USE OF

OFFICERS, EMPLOYEES, CUSTOMERS (SUCH AS MARAD) AND

AGENTS OF MARINE TRANSPORT LINES SHIP MANAGEMENT

AND ITS AFFILIATES

REPRODUCTION OF THIS PUBLICATION IS PROHIBITED

UNLESS AUTHORIZED BY MARAD AND MTLSM

OWNED BY:

US GOVERNMENT

### DEPARTMENT OF TRANSPORTATION

MARITME ADMINISTRATION

SAN FRANCISCO, CALIFORNIA

(415) 744-2584

MANAGED BY:

MARINE TRANSPORT LINES, INC.

### 1200 HARBOR BOULEVARD

WEEHAWKEN, NEW JERSEY 07087

(201) 330-0200

READY RESERVE FORCE DECREE

As the Ship Manager, Marine Transport Lines, Inc. (MTL) will activate, store, man, provision and bunker it's assigned ships, obtain USCG, ABS and FCC certification, and subsequently operate the ship.  Specifically, Marine Transport Lines will direct the work of the activation facility and all subcontractors, coordinate with the seafaring unions to man the appointed ships, orchestrate through ship chandlers and other supplier for storing, provisioning and bunkering, schedule all required USCG and FCC inspections and ABS surveys, coordinate with the MARAD Surveyor assigned to each ship and generate periodic reports to MARAD Regional Offices and inform MARAD Headquarters (via the MARAD Surveyors and MARAD Region) of the need for any urgent priorities which need commercial facilities, manpower or waivers.

# ACTIVATION - INTRODUCTION

1.0 Vessel Background

1.1 History

1.1.1 		Constructed in 1979 by Mitsubishi Heavy Industries, Ltd. Nagasaki Shipyard and Engineering Works, Nagasaki, Japan, the MV Cape Hudson is principally designed to transport Roll-on/Roll-off cargo and containers. The MV Cape Hudson consists of three fixed decks and one hoistable car deck below the weather deck extending longitudinally to the fixed starboard quarter stern ramp, the principle entry to the vessel's cargo spaces.

1.2 Capabilities

1.2.1 		Able to accommodate 1769 TEU containers, including 170 reefer TEU's, the MV Cape Hudson has 185,028 square feet of RoRo area. With a maximum draft of 36.23 feet at 51,007 tons displacement and 20,000 nautical mile steaming range the ship's  provide a valuable asset to America's Strategic Sealift Program.

1.3 Propulsion Machinery

1.3.1 		Propelled by one direct drive slow speed Mitsubishi Sulzer marine diesel engine, Model 9RND90M, which drives one shaft, the ship delivers a 19.6 knot service speed at 110 rpm. The propeller is fixed-pitched, and the ship consumes 99 long tons of heavy fuel daily. Five Yanmar Diesel Engines, Model 8ZL-UT, coupled to 3 phase AC Mitsubishi Electric Corp. Type CFC alternators. These 990 kw diesel generators can produce 1500 KW of power  at 1875 K.V.A, 450 VAC, 3 phase and 60 Hz. A Nirex Ingerior Aktieselskab, JWP 36-150 evaporator produces 30 tons of fresh water daily.

1.4 Management

1.4.1 		Although it is managed for the United States Maritime Administration by Marine Transport Lines, Inc., the MV Cape Hudson is owned by the U.S. Government.

1.5 Manning

1.5.1 		Part of MARAD's Ready Reserve Fleet, the MV Cape Hudson is crewed with officers from District No. 1 - PCD, MEBA (AFL-CIO) and unlicensed seamen from District No. 1 - MEBA/NMU (AFL-CIO), and is currently assigned ROS-4 status.

1.5.2 		While accumulating knowledge of the ship to assure successful activation and operation, a permanently assigned ROS maintenance crew keeps the ship's critical operating systems in good working order.  Activation can then take place at the MV Cape Hudson's permanent layberth which eliminates the need for towing the ship to a separate industrial repair facility.

2.0 Activation Description

2.1 Types

2.1.1 		The Maritime Administration designates three types of activations as  no-notice, planned, and maintenance.  As its name implies, immediate no-notice means MARAD gives the Ship Manager no prior activation notice. Consequently, the no notice activations are more demanding.  Because it is tailored to satisfy no-notice requirements, MTL's Plan also adapts to the two more administrative activations. Notwithstanding the strategic, fiscal or academic reasons for these planned and maintenance activations, MTL employs this document's basic principles and guidelines in making these activations more realistic, efficient and productive.

2.1.1.1 	Put into effect immediately upon no-notice activation, MTL's approved Activation Plan guarantees every effort is made to tender the vessel on schedule.

2.1.1.2 	Depending on the ship's present status, at Notice to Activate the MV Cape Hudson converts from ROS4 to Full Operational Status (FOS) within 4 days. Able to oblige 180 days of sustained operations, the ship will be completely manned, stored and victualed during this time.  Prior to departure for delivery sea trials, the ship's equipment and systems will operate acceptably and the pertinent regulatory agency requirements will be suitably addressed.

2.2 Milestone Schedule

2.2.1 		To mobilize the ship within a short time period, it is critically important to meet or exceed the approved milestone schedule. In order to alleviate unnecessary delays, all principle participants  must expeditiously communicate, coordinate and identify outstanding requirements, deficiencies and latent problems.

2.2.2 		Given the compressed activation period, MTL recognizes coordinating activities are critical to successful ship activation. Therefore, this Plan functions as the guideline for Marine Transport Lines' RRF activation program.

3.0 ACTIVATION SPECIFICATION AWARD

3.1 Ship Repair Facility

3.1.1 		For their files, approved local ship repair facilities will be furnished a courtesy copy of the current Activation Specification. Previously quoted local labor rates, determined by negotiated procurement, will reflect fair and reasonable commercial rates. At no-notice activation, these local labor rates are verified by MTL's government qualified contracting officer, attending Port engineer, or other selected MTL official.

3.1.2 		Several factors considered at the award include, but are not limited to, repair facility geography, labor rates, shipyard availability, time and material price, previous experience and any other factor Marine Transport Lines believes is important in affording quality service to the Government.

3.1.3 		With the contract documentation to follow as soon as possible after notice of activation, MTL verbally awards the contract to the attending shipyard. Immediately following the award notification, the attending port engineer will present the official Activation Specification to the awardee.

### ACTIVATION POLICY STATEMENT

When executing this Activation Plan MTL will maintain the MV Cape Hudson in good repair consistent with sound marine practice, in ABS class, properly certificated and current with regard to all other regulatory requirements, and will provide and observe economically practical activation guidelines and procedures.

INTENTIONALLY LEFT BLANK

C 3.5.4A - ACTIVATION PLAN

A 1.0 ACTIVATION NOTICE

A 1.1 Categories

A 1.1.1 	MARAD specifies three categories of activations as no-notice, planned, and maintenance.

No-notice Activation: MARAD provides no prior activation notice. Consequently, the no-notice activations are the most demanding on the Ship Manager. The vessel must be activated, manned, stored, and provisioned. All regulatory requirements must be met and dock and sea trials must be completed prior to tender to MSC. This must be completed within the assigned readiness periods.

Planned Activation: Planned activations are less demanding on the Ship Manager due to the forenotice and extended time allotted to fully activate the vessel and tender to MSC.The vessel must be activated, manned, stored, and provisioned. All regulatory requirements must be met and dock and sea trials must be completed within the assigned readiness periods.

Maintenance Activation: This type of activation was basically designed for vessels with assigned readiness periods of RRF-5 and RRF-10. These type of activations are the least demanding on the Ship Manager since there is no pre-determined time period to complete a Maintenance Activation. Activation, trials, and any needed repairs are conducted as economically as possible.

A 1.1.2	Because it is tailored to satisfy no-notice criteria, MTL's Activation Plan also serves the two other, more manageable activations. Notwithstanding the strategic, fiscal or academic argument for these planned and maintenance activations, MTL employs this document's elemental principles and guidelines to make these activations more authentic.

A 1.2 Initiating Notice

A 1.2.1	Initiating the activation by the most efficient means, usually by telephone, MTL recognizes the following government employees are empowered to initiate Phase V activation:

MARAD Headquarters' Staff		MARAD Regional Staff

Washington D.C.				Western Region

W. Trost		MAR-610		F.  Johnston	Director

J. Seelinger		MAR-610.1		H.  Ryan	SOMO

W. Cahill		MAR-611		K.  Dwyer	Supervisory

W. Lockland		MAR-613				Marine Surveyor

R. Williams		MAR-614		B.  Vogel	Marine Surveyor

A 1.3	Activation (Transition from ROS to FOS)

A 1.3.1	Depending on the ship's present status, within four days of Notice to Activate the vessel converts from ROS4 to Full Operational Status(FOS). Capable of 180 days of sustained operations, the ship will be completely manned, stored and victualed during this period.  Prior to departure for delivery sea trials, the ship's equipment and systems will operated proficiently and the pertinent regulatory agency standards will be suitably addressed.

A 1.3.2	Put into force immediately upon no-notice activation, MTL's MARAD approved Activation Plan affirms every effort is made to tender delivery on or ahead of schedule. To activate the ship within a short time period it is critically important to meet or exceed the approved milestone schedule. And, in order to alleviate unnecessary delays, all major participants0 must expeditiously communicate and identify outstanding requirements and problems which may occur.

A 1.3.3	Given the compact activation period, MTL perceives that the coordinating activities are critical to effective ship activation. Recognizing further that at activation there will be equipment malfunctions and unforeseen delays, the company incorporates logical allowances in the Milestone Schedule to accommodate these eventualities. Consequently, this Plan serves principally as a guide for MTL's RRF activation policy.

A 1.4	Operations Department

A 1.4.1	Tasked as the initial activation contact, the Operations Department informs all key personnel and affirms they are in place to execute a successful activation. MTL exercises the Notification and Alert List (Appendix 8) which serves as the key personnel contact document. As changes arise, routine updates are generated and disseminated to principle staff, the ship and MARAD. To assure support and services are sustained during activation and subsequent Phase O, the Operations Department performs as the primary information clearinghouse.

A 1.4.2	Upon notice to activate, local ABS and USCG agents will be apprised of the situation. A schedule for obligatory inspections will be instituted.  These inspections will generally be governed by the Memorandum of Understanding (MOU) currently in effect between MARAD and the relevant regulatory body. If  required, FCC and United States Public Health Service (USPHS) will be summoned and inspections will be conducted. The vessels will depart with all requirements of the cognizant regulatory bodies having been met.

A 2.0  Critical Path

A 2.1 	Overview

While the schedule is annotated in the following pages, this overview provided below gives MARAD a glimpse into MTL's management logic processes and yields a big picture perspective to the sanctioned Activation Plan. A synopsis follows.

A 2.1.1	Initiate the approved Activation Plan.

A 2.1.2	Employ standard industrial assistance contract services to activate the ships, based on bids or price quotations received from previously issued Activation Specifications and perform technical oversight, performance monitoring, and contract administrative functions.

A 2.1.3	Arrange for tugs and pilots to shift the ship to repair/activation facilities, as required.

A 2.1.4	Direct all activation facility and subcontractor work.

A 2.1.5	Coordinate with maritime unions to man the ship.

A 2.1.6	Receive and sign on the joining crew.

A 2.1.7	Coordinate with MARAD Surveyors to make periodic progress reports.

A 2.1.8	Arrange through the most economical and/or expedient sourcing for stores, provisions and bunkers, as required, using the "Pre-cut" requisitions.

A 2.1.9	Arrange USCG inspections and ABS surveys.

A 2.1.10	Notify MARAD of the need for any priorities required for the use of   facilities and manpower or the need for any USCG or FCC waivers.

A 2.1.11	Schedule and conduct 24 hour sea trial, if required.

A 2.1.12	Submit  a Quick Look and Activation After-Action Reports.

A 2.2 Leadership Appointee

A 2.2.1	As the activation coordinator, MTL accepts the responsibility to provide guidance and leadership to the activation team. MTL will employ its management acumen to deliver the ship for tender on time and budget and in concurrence with the Ship Manager's Contract.

A 3.0 ACTIVATION DUTIES

A 3.1 Activation Preparation

A 3.1.1	MTL fully comprehends its responsibility during the activation period.  Consequently, to deliver a successful Phase V activation, the company prepares during Phase IV and keeps current the Activation Plan, Activation Specification, pre-cut requisitions, and most important a viable and up-to-date MARTS record of maintenance status on each of the vessels.

A 3.2  Activation Coordination Smooth Plan

A 3.2.1	To professionally meet and exceed MARAD requirements, a properly coordinated Plan affords a smooth, efficient and cost effective activation. Consequently, MTL perceives this subset as a primary ship manager responsibility and the major management tool it employs to assure successful activation in accordance with the Ship Manager's Contract.

A 3.2.2	To provide smooth activation management, MTL maintains daily shipyard activation meetings, the duration of which allows not less than a one hour overlap between MTL's attending Port Engineers. Other leading activation participants, including shipyard superintendents, Master, Chief Engineer, etc., are also invited to attend these daily organization meetings.

A 3.3 Orchestrate Plan

A 3.3.1	While it supports twenty four hour phone service, MTL OPS communicates, assists, and advises with the attending Port Engineer who coordinates all activation operations involving vendors (shipyards, tugs, pilots, etc.) and regulatory agencies (USCG, ABS,  FCC, US Department of Agriculture (USDA), the Environmental Protection Agency (EPA), etc.

A 3.4. Agents

A 3.4.1	The company appoints agents to husband the vessel as required, and employs specific contacts for Ready Reserve Force program management, reports and accounting.  A list of agents follows:

Port			Company/Address	Phone Number

Long Beach		General Steamship		310-832-0314

Los Angeles		302 West 5th Street	310-832-9766 (Fax)

San Pedro		Suite 101

San Diego		San Pedro, CA 90731

Port Hueneme

San Francisco	General Steamship		510-652-9900

Oakland		5901 Christie Ave.		510-653-3266 (Fax)

Sacramento		Suite 305

Stockton		East Bay Park Building

Eureka		Emeryville, CA 94608

Port			Company/Address		Phone Number

Portland			General Steamship		503-228-7214

Coos Bay		421 South West 6th Ave.	503-225-9310 (Fax)

Newport		Suite 402

Astoria		Portland, OR 97204

Vancouver

Seattle		General Steamship		206-286-4400

Grays Harbor	300 Elliot Ave. West		206-286-4407 (Fax)

## Tacoma		Suite 310

Port Angeles		Seattle, WA 98119

A 4.0 ACTIVATION SHIPYARD SELECTION AND SOLICITATION

A 4.1 Bidding Process

A 4.1.1	Conventional competitive biding is not conducted at no-notice activation due to the short time of activation. Competitive bidding is accomplished through an informal bid process, it may be conducted via phone and/or fax to speed up the award issuance. Effectively the Ship Repair Facility (SRF) in the local region where the ship is located will enjoy significant competitive advantage in bidding. In both the maintenance and planned activation, the lengthy lead time may permit conventional competitive bidding.

A 4.1.2	The location of the vessel affords access to major shipyards in the local area and allows greater shipyard and subcontractor flexibility and availability.

A 4.2 Activation Shipyard

A 4.2.1	While accumulating knowledge of the vessel and to assure successful activation and operation, a permanently assigned local attending Port Engineer keeps the ship's crucial operating systems in good working order, consistent, of course, with its laid up status.  Activation can then occur at the vessel's approved activation facility predicated by the solicited Activation Specification bid.

A 4.3 Activation Specification Award

A 4.3.1	For their files, local approved Ship Repair Facilities (SRF) will be furnished with a current MARAD approved Activation Specification. Local labor rates will be taken into account  and agreed upon by negotiated procurement that will reflect fair and reasonable commercial rates. At no-notice activation these local labor rates are verified by the MTL Contracting Officer, attending Port Engineer, or other selected MTL officials.

A 4.3.1.1  Many elements are appraised at the award, including but not limited to Repair Facility geography, local labor rates, shipyard availability, time and material price, prior experience and any other factor MTL thinks is significant in providing quality service to the Government.

A 4.3.2	With the contract documentation to follow as soon as possible after notice of activation, MTL formally awards the contract to the selected shipyard. Promptly following the award announcement, the attending Port Engineer will issue the official Activation Specification to the awardee.

A 4.4 Change Orders

A 4.4.1	On behalf of the US Government as COTR (Contracting Officer's Technical Representative), the attending Port Engineer, with the concurrence of the Contracting Officer (if over $5,000), issues change orders to the Activation Specification to the MARAD COTR for approval. The shipyard or SRF will make every effort to fairly and reasonably price the change order to reflect current commercial rates and effect economic feasibility.

A 4.5 Shipyard and Agent Service

A 4.5.1	Notwithstanding weekends or holidays, upon receipt of the activation notice MTL confirms formal agreements with the attending shipyard to render immediate service at equitable and economical rates.

A 4.5.2	While towing to an activation site is not expected, in order to sustain a multi-ship activation, the company keeps contingency agreements with a local agent, towing companies, pilot associations, and line handlers to provide this service. Tasked to provide husbanding support to MTL, General Steamship represents the company as agent and has been instructed to assure contract compliance.  In some cases the shipyards may be tasked to perform the towing as part of their contract.

A 4.6. Technical Representatives

A 4.6.1	Employed to support the vessel, General Steamship and MTL maintain an extensive technical assistance firm contact list as indexed in Appendix 6. However, in most cases the Marine Superintendent or his designated representative will order technical assistance.

A 4.6.2	MTL's list comprises technical representatives whose support includes, but is not limited to, the following equipment:

Main Engines

Main Engine Auxiliaries - Turbocharger

Main Engine Governors

Main Engine Alarm Panel/Ballast Panel

Main Engine Mist Detector

Machinery Lube Oils

Bow and Stern Thrusters

Auxiliary Engines

Fuel Oil Purifiers

Lube Oil Purifiers

Plate Coolers

Automatic Fuel Oil Filters

Automatic Lube Oil Filters

Steam Boiler and Controls

Refrigeration/CO2 Systems

Cargo Gear Hydraulics/Machinery

Stern Ramp

Deck Machinery

General Electrical Service

Miscellaneous Hydraulic Service/Steering Gear

Electronis and Navigation Equipment

Shipboard Computer and Programs

Vibration Thermographic Analysis

Smoke Detection Service

Elevators

Oily Water Separator/Content Monitors

Bulk Chemicals and Gases

Liferafts

Lifesaving Equipment

Safety Equipment

Firefighting

Miscellaneous Parts - Pumps, Lighting, Electric

A 4.6.3	To further serve the company during an activation effort, MTL maintains and regularly amends its comprehensive data base of specialty and technical contractors.

A 4.6.3.1	These specialty and technical contractors contribute to solve special, non-specific and unidentified problems which can and do occur at activation.  Additionally, MTL realizes some specialist technical vendors may be secured under MARAD-approved work orders, and are not included in the fixed price per diem rate.

A 4.7 Bunkers

A 4.7.1	While fueling can be accomplished using the Government's contracted sources, MSC may direct MTL to procure bunkers. Conferred this authority, the company sources bunkers either through bunker brokers or self sourcing at the local activation port.

A 4.7.2	While MTL has awarded no hedged bunker contracts to support activation, the company holds that competitive market forces secure efficient bunkers prices and thereby provide the most economy to the Government.

A 5.0 ACTIVATION SITE

A 5.1 Concept of Operation

A 5.1.1	MTL may be required to relocate the mobilized vessel to the site where the activation task will be accomplished.

A 5.1.2	The company will preserve the vessel in a good state of repair, consistent with sound marine practice, properly certificated, in ABS class and current with regard to all regulatory requirements during this phase. When executing the ship Activation Specification section of the Plan, MTL will assure that it supports and observes economic and effective activation guidelines and procedures.

A 5.1.3	MTL knows it will accomplish, manage, and superintend reimbursable work to accommodate successful ship activation in accordance with the approved Activation Specification and the Ship Manager's Contract.

A 5.1.4	MTL will, if required, shift the vessel to the location where the activation work will be completed and will supervise the performance of all outstanding repairs, (as contained in the MARTS System), ensure adequate voyage provisioning, and accomplish vessel manning.

A 6.0 REQUIREMENTS

A 6.1 Agencies

A 6.1.1	To satisfy USCG, ABS, FCC and other regulatory body requirements, MTL revises and maintains applicable documents and the MARAD Operation Management Manual's Technical Exhibit 1, Appendix E.

A 6.2 Logs and Records

A 6.2.1	Examined by the Government at regular intervals, MTL will maintain the following logs and records on board the vessels.

Pilot House Bell Book

Oil Record Book

Bearing Record Book

Gyrocompass Book

Navigator's Notebook

Captain's Night Order Book

Ship's Deck Log

#### Ship's Visitor Log

Bridge/Gangway Log

Gangway Alarm Logs

Radio Log

Ship's Register of Cargo Gear with associated work books and inspection records

A 6.2.2	MTL appreciates its responsibility to maintain logs and records initiated during activation and maintains them through the remainder of Phase O. Further, MTL realizes that maintaining a thorough inventory of operational records, logs, and information is essential to properly document key and unusual incidents which may occur and will form the basis for constructive comments and improvements to future performance.

A 7.0 CREWING

A 7.1 Collective Bargaining Agreement with the Maritime Unions

A 7.1.1	As an element of MARAD's Ready Reserve Fleet, the vessel is crewed with officers from MEBA D1/PCD (AFL-CIO) and unlicensed crew members from the NMU. She is currently designated as a ROS4 ship. Activation and crewing may or may not take place at the layberth which could necessitate towing the ship to a separate ship repair facility.

A 7.1.2	If, during the activation, it becomes evident that the company's contracted unions cannot fulfill key crew personnel positions to competently man and activate the ship, MTL will advise these primary labor sources, insist on immediate remedy and, if necessary, employ alternate labor sources. Using its existing personnel data base, MTL may contact several maritime colleges, trade schools, other unions, expert maritime employment agencies and solicit industry veterans through trade specific publications, e.g. Journal of Commerce.

A 7.1.3	Additionally, the company will apprise MAR-250 and MAR-600.3 by phone and facsimile of all actions taken, including the need to employ alternate labor sources.

A 7.1.4	MTL ensures all newly joining crew members qualify in accordance with the International Maritime Organization STWC Convention, 1978 as ratified on April 28, 1984. If crew members are not qualified, the company will request a waiver during Phase V activation.

A 7.1.5	Section DTMA91-93-C-00045; section C3.5.4.G of this Activation Plan addresses the crewing issue in greater detail.

##### A 8.0 OUTFIT

A 8.1 Special Readiness Condition

A 8.1.1	Because the vessel maintains ROS4 status, the need to outfit the ship is paramount. Normally, required equipment to outfit the ship at activation is not completely onboard and subsequent outfit storing will occur through active pre-cut consumable and expendable activation requisitions.

A 8.2 Special Outfit Items

A 8.2.1	Excluding spare and repair parts, outfit items consist of lifesaving, fire fighting, transfer at sea, communication, steward, deck, navigation and engineering items and equipment. Depending on the type of material, and in addition to government furnished Outfit Lists and pre-cut requisitions, MTL will maintain appropriate Outfit Lists for material required by regulatory agencies, general maintenance and housekeeping supplies, navigation material and tools. To ensure proper and effective inventory, MTL utilizes Government approved and company provided Material Handling Lists.

A 8.2.1.1 Within the meaning of outfit items, the eight sub sections MTL identifies include:

a.	Controlled Equipage - MTL maintains a perpetual inventory of Controlled Equipage on board it's vessels in accordance with MARAD's RRF Logistic Management Manual, Part I, RRF Supply Management, Section III, Chapter 6. Incorporated in its Operating Manual is a common list of equipment which MTL not only recognizes as controlled equipage, but  uses to execute the annual anniversary inventory or deactivation inventory.  The Master is charged with the responsibility of assuming and maintaining custody of controlled equipage.

b.	High Value Items - Understanding that the Government will provide automated means to maintain their inventory, MTL keeps prescribed inventory records of items valued greater than $1000 at acquisition on board it's vessels in accordance with MARAD's RRF Logistic Management Manual, Part I, RRF Supply Management, Section III, Chapter 6. MTL further recognizes the High Value Items under its charge are subject to MARAD spot inventory.

c. 	Consumables - To ensure efficient and economic supply during activation, MTL stands prepared to initiate pre-approved 7, 90 and 180 day consumable stores requisitions.

c.1	Consumable stock items such as ship's office supplies, cleaning gear, paint, packaged petroleum products and lubricants, rag, bulk lube oil and general hardware are defined as outfit equipment. MTL will exercise good management control over this consumable inventory.

d.	Expendables - Defined as outfit items subject to casual and gradual deterioration and replacement, but not readily consumed by usage and are not subject to economical repair, (Hawsers, towing and mooring wire cables, hand tools, certain portable power tools, inexpensive test equipment, shackles, slings, cargo securing gear, linens, silverware, crockery, draperies and curtains, desk chairs), MTL ensures these items will be properly accounted for utilizing an acceptable Outfit List.

e.	Non-Expendable Items - Defined as outfit items required for the maintenance and operation of the ship but subject to economical repair when no longer serviceable, e.g.: chronometers, televisions, VCR's, sextants, VHF and UHF hand held radios, MTL ensures these items will be properly accounted for utilizing an accepted Outfit List.

f. 	Material Handling Equipment - Pallet jacks, diesel/electric fork trucks, refueling at sea hoses, cargo blocks, cargo nets, chair tensioner assemblies are considered material handling equipment and will be managed in accordance with MARAD's RRF Logistic Management Manual, Part I, RRF Supply Management, Section III, Chapter 6.

f.1	Understanding they will be supplied to the ROS4 ships, MTL will account for the Outfit items in accordance with the MARAD Operations Manual.

g.	Medical Supplies - A comprehensive medical supply inventory will be made available on the vessel to address medical instances of a minor nature. Supplies include: bandages, splints, cold medicines, ice packs, low strength pain medications, etc.  In instances of medical emergencies the Master has a small supply of the prescription type pain medications and access to communicate directly to a licensed physician for advice and treatment of a sick or injured crew member.

h.	Small Arms - MTL understands that if during activation and Phase O, small arms and ammunition will be required by the Government, the crews will obtain Government furnished training in accordance with the Government Training Clause and this contract DTMA91-93-C-00045; Section C7.8.1.  During activation MTL will provide the COTR names and ratings of crew members who have had small arms training.

A 8.2.2	Employing an accepted Outfit List, the company accurately accounts for these controlled items during activation and Phase O.  Additionally, at the end of Phase O the Master will return all small arms, ammunition and associated equipment such as arms lockers to MSC.

A 9.0 LIGHT OFF SCHEDULE KEY EVENTS

A 9.1 Time Line

A 9.1.1	The Activation Plan permits 96 hours to attain adequate storing, manning, provisioning, satisfactory light-off of main plant and auxiliaries, regulatory inspections and tests, navigational pre-sea trial inspections and tests, operational tests of cargo gear and deck machinery.

These prerequisites must be met along with a satisfactory dock and sea trial during this time before tendering to MSC is accomplished at or before the end of this activation period.

Refer to Appendix 16 - Critical Path

A 9.2 Daily Situation Reports (SITREPS)

A Daily Situation Report (SITREP) will be submitted by the vessel's attending Port Engineer to the MARAD COTR detailing the day's events. This will include major milestones or problems encountered, significant events and tests which have occurred, and any other pertinent information which the Port Engineer feels may have an impact on the activation schedule.

The SITREP will be submitted to the MARAD COTR no later than 2000 each day.

A sample SITREP report is described and shown in the RRF OMM Sec.2.3.13 and Fig.2.3.2. and listed in this manual as Appendix 4.

A10.0 DOCK AND SEA TRIALS

A 10.1 Dock Trial Agenda

A 10.1.1	The moment MTL recieves notice to activate the vessel a structured start up procedure as noted in Appendix 16- Critical Path, will be initiated.

The Dock Trial will consist of an operational and performance testing of all propulsion components and their associated controls and supporting equipment and systems. Also navigational and communications equipment, cargo gear and deck machinery will be tested. Full compliance with all regulatory requirements, inspections and tests, will be met.

This will insure that the vessel is ready to go to sea and in prime operating condition and will be able to perform it's day-to-day operations and assigned mission.

A 10.2 Sea Trial Agenda

A 10.2.1	After successful dock trials, MTL will schedule and conduct sea trials which involve an endurance run, testing all main propulsion systems and testing auxiliary systems under full operational conditions.  Prior to tender to the MSC and commencing Phase O, MTL directs sea trials in accordance with the recommended Sea Trial Report. See Appendix 2.

If the vessel is scheduled for MARAD Operational Control, MTL will execute a full power twenty four hour sea trial using RRF OMM Technical Exhibit 1, Appendix I(MARAD PRO-FORMA TRIAL INFORMATION AND AGENDA BOOKLET). Conversely, if scheduled for MSC Operational Control the company will accomplish the sea trial in accordance with RRF OMM Technical Exhibit 1, Appendix O(COMSCINST 4626.1 ACTIVATION AND OPERATIONAL TEST OF READY RESERVE FORCE(RRF) SHIPS).

A 10.2.2	MTL will provide required assistance to the MARAD technical and engineering personnel, activation facility technical staff, and regulatory agency representatives. Further, the company will support the MSC Turnover Teams as they observe and inspect the ship in accordance with COMSCINST 4626.1: Activation and Operational Test of Ready Reserve Force Ships.,,

A10.2.3	Upon sea trial completion, MTL will draft a Sea Trial Report and distribute copies to the MARAD region, the Master and the Chief Engineer.

A10.2.3.1Included as Appendix 2 in MTL's Activation Plan, this working document serves as the boiler plate from which critical sea trial acceptance tests are conducted. Not only does it provide objectivity, it prudently and skillfully guides key participants through the sea trial.

A 11.0 TENDER

A 11.1 Reporting and Tender Requirement

A 11.1.1	Given the nature of activation, it is essential to vigilantly monitor the activation with relation to the agenda and critical milestones. It is critical that the milestones be maintained and that key events are accomplished at the indicated times.

A 11.1.2	To manage the activation's progress, a daily morning meeting will be held with the Port Engineer, Port Captain, Master, and Chief Engineer. At this conference, completed work and potential problems will be identified. A reassessment of the scheduled events for the coming day will be conducted in order to maintain focus and keep the activation on course.

A 11.1.3	Not only does the MSC agent witness critical dockside cargo gear tests, he attends the sea trial. When the ship is ready to conduct unrestricted operations, MTL empowers the attending Port Engineer to advise the MARAD Surveyor that the ship is ready for tender to the senior MSC representative present.

A 11.1.4	Finally, MARAD tenders the vessel to MSC, and MTL accepts the vessel in Phase O employing the MARAD sanctioned Tender Memorandum as the accounting vehicle.

A 12 POST ACTIVATION

A 12.1 Activation After - Action Reports

A 12.1.1	Quick Look Report

Within 48 hours after the completion of activation, MTL will furnish MAR-600.3 and the MARAD COTR a quick look report13 in accordance with this contract DTMA91-93-C-00045; Section C5.9.1.1, and RRF OMM Sec.2.3.14a.

MTL's Activation 'Quick Look' Report will include:

a.	Receipt of Activation Notice (Date and Time)

b.	MSC Acceptance of Tender (Date and Time)

c.	Outstanding equipment repairs as listed in MARTS and USCG 835's as the ship was tendered.Additionally, MTL will include plans and schemes to effect repairs and clear USCG 835's.

A 12.1.2 Activation After-Action Report

After the activation is complete and the vessel is tendered to MSC, an Activation After-Action Report will be rendered by the vessel's Port Engineer within 10 days to MARAD.

MTL's Activation After-Action Report will include:

a.	A brief activation history, including times when major events were commenced and completed.

b.	General description of ship's condition prior to activation.

c.	Descriptions, corrections, and recommendations of problems encountered in the activation( i.e. equipment failures, steel repairs, main and auxiliary equipment deficiencies), and recommendations for correction.

d.	Description, corrections, and recommendations of problems encountered in administrative areas(i.e. insufficient manpower, scheduling conflicts, responsiveness, ABS and USCG miscommunications).

e.	Key incidents and operational tests.

f.	Activation yard performance.

g.	Cost Summary.

h.	Any other pertinent information that affected this and future activation performance.

A 12.2 Delivery

A 12.2.1	Before departure for delivery sea trials, the ship's equipment and systems will operate suitably and the pertinent regulatory agency standards will be satisfied.

A 12.3 Notification to Authority

A 12.4	Realizing that the MARAD Region informs MARAD Headquarters of a tender, MTL will telex a copy of the Tender Memorandum to the Region's Ship Operations and Maintenance Officer and MAR-611 featuring the date, time and locale of vessel tender to MSC.

A 12.4.1	Typically, upon acceptance, the cognizant MSC Area Commander assumes ship operational responsibilities. However, MTL perceives that contractual control remains a MARAD responsibility at all times, and there is no contractual relationship between the company and the MSC or any other Navy Operational Commander.

###### C 3.5.4B CONTINGENCY SHIFT

B 1.0 Local Ship Repair Facility

B 1.1 Contingency Towing

B 1.1.1	Prior to an activation shift, the vessel enjoys ROS4 status, however MTL does not expect an acceptable number of crew members will have joined the ship to meet Certificate of Inspection manning levels. Consequently, the company's emergency towing plan addresses a dead ship move.

B 1.1.2	In order to accommodate a multi-ship activation the company endorses contingency agreements with a local agent, towing companies, pilot associations, and line handlers to provide this service. To affirm the ROS4 crew is onboard to assist in the execution of the shift. The attending Port Engineer uses the up-to-date call back list (Appendix 25), in accordance with labor procurement practices.

B 1.1.3 	To prevent regulatory impediments, the attending Port Engineer informs the USCG, the ABS and other relevant regulatory bodies to advise them of the company's intent.

B 1.1.4	Tasked to provide husbanding service to MTL General Steamship represents the company as agent and is instructed to insure contract compliance.

B 1.1.5 	The attending Port Engineer arranges tugs, pilots and line handlers for the shift and acts as the regulatory agency's principal contact. He uses all methods at his disposal to achieve a methodical and economic activation, including activating existing verbal and written contracts with the local shipping agent and authorities.

C 1.0 Activation Shipyard

C 1.1 ROS4

C 1.1.1	While acquiring knowledge of the vessel and to assure effective activation and operation, a permanently assigned attending Port Engineer keeps the ship's critical operating systems in good working order. MTL's plan is to activate the vessel and shift the ship to its assigned activation site.

C 2.0 Activation Specification Award

C 2.1 Repair Facilities

C 2.1.1	For their files, local approved ship repair facilities will be furnished a courtesy copy of the current and revised Activation Specification. Formerly known local labor rates, agreed upon by negotiated procurement, will reflect fair and reasonable commercial rates. At no-notice activation these local labor rates are verified by the Government qualified MTL Contracting Officer, attending Port Engineer, or other designated MTL official.

C 2.1.2	Several factors are considered at the award, including but not limited to ship repair facility geography, local labor rates, shipyard availability, time and material price, previous experience and any other factor MTL feels is important in providing quality service to the Government.

C 2.1.3	With the documentation to follow as soon as possible after notice of activation, MTL verbally awards the contract to the attending shipyard. Immediately after award announcement, the attending Port Engineer will present the official Activation Specification to the awardee.

C 3.0 Activation Specification Change Orders

C 3.1  Flow Diagram

C 3.1.1	Acting as COTR (Contracting Officers Technical Representative) on behalf of the US Government, the attending Port Engineer issues change orders to the MARAD COTR for approval. The flow diagram follows:

1.COTR ISSUES CHANGE ORDER

¯

2. PROSPOSED CHANGE ORDER SUBMITTED TO MARAD SURVEYOR FOR APPROVAL SIGNATURE

¯

3. CHANGE ORDER TO SHIPYARD

¯

4. PRICES ARE DELIVERED TO COTR

¯

5. CHANGE ORDER IS NEGOTIATED

¯

6. NEGOTIATED CHANGE ORDER SUBMITTED TO MARAD SURVEYOR FOR APPROVAL SIGNATURE

¯

7. CHANGE ORDER IS EXECUTED

C 3.1.2 	COTR Issues Change Order

C 3.1.2.1	During activation there may be an urgency to issue change orders under the existing Activation Specification contract. These change orders encompass all facets of activation requirements included in, but not limited to, those described in the Activation Specification.

C 3.1.2.2	These multiple items are issued and indexed sequentially by the company contract tracking system, while cross referencing MARAD's contract progression system. MTL supports the data base which performs this role.

C 3.1.2.3	Typically, the attending Port Engineer acts on behalf of the US Government as COTR, and exercises prudent authority when issuing change orders. While there is moderate issuing license given to the COTR when he issues change orders, following activation, his prudent authority is subject to review.

C 3.1.2.4 	The attending Port Engineer, acting as COTR, hands the change order to the shipyard/ship repair facility for bid.

C 3.1.3	Shipyard Change Orders and Bids

C 3.1.3.1	MTL understands that in the absence of a national emergency, any displacement of existing work because of activation will require documented authorization from cognizant authority.

C 3.1.3.2	In cases of schedule conflict involving Navy work, NAVSEASYSCOM or the Type Commander will provide written or telex notice of priority to the shipyard via affected Navy Supervisor of Shipbuilding, Conversion and Repair (SUPSHIP). This 	authorization will usually be accompanied by a contract change order.

C 3.1.3.3	Conversely, MTL realizes that MARAD will negotiate the terms of loss compensation in displacing commercial work.

C 3.1.4 	Shipyard or Ship Repair Facility

C 3.1.4.1	The shipyard or SRF will make every attempt to fairly and reasonably price the change order to reflect present commercial rates.

C 3.1.5	Bid delivery to COTR

C 3.1.5.1	MTL recognizes that notwithstanding weekends or holidays, upon receipt of the change order, the shipyard or SRF has 72 (seventy-two hours) from the delivery time to respond with proposal.

C 3.1.6	Negotiating the Proposal

C 3.1.6.1	After the proposal is presented, the attending Port Engineer, acting as COTR, may elect to negotiate the proposal price to correspond to commonly accepted commercial rates.

C 3.1.6.2	If, following the bid response, the COTR (attending Port Engineer) thinks the Government will be unfairly attended, he will immediately notify MTL's Contracting Officer and Marine Superintendent for 	assistance in settling disputes.

C 3.1.7	Signing Change Order

C 3.1.7.1 	When he accepts the bid, the COTR (attending Port Engineer), Assistant COTR (MARAD Surveyor), and the appropriate Shipyard/SRF agent will sign, time and date the approved change order. The work under this change order will formally begin only after the document is signed and the terms and conditions satisfy the COTR.

##### D 1.0 ACTIVATION

D 1.1 Activation

D 1.1.1	Upon receiving "Notification to Activate" from MARAD Western Region in San Francisco, CA, MTL will initiate this plan and the notification process of it's key individuals associated with the operational constituency of this vessel.

D 1.1.2	Put into effect immediately upon "Notice to Activation", MTL's MARAD approved Activation Plan schedule affirms that every attempt is made to tender delivery. Referring to Appendix 8, the current Alert/Notification List serves as MARAD's main activation contact list. Upon activation, MARAD notifies MTL's Fleet Manager, Mr. John M. Collins.  If Mr. Collins cannot be reached, MARAD will proceed down the critical contact list until a company official is notified.

D 2.0 NOTIFICATION/ALERT LIST

D 2.1 Updates

D 2.1.1	Updated when required, but not less than monthly, MTL furnishes the up-to-date Notification/Alert list to the MARAD's Western Regional Office in San Francisco, CA, and MAR-611 in Washington D.C.

D 2.1.1.1	Additionally, through page changes amendments to the Notification/Alert list are incorporated in the ship's Activation Plan.

D 3.0 TRANSITION TO FOS

D 3.1 Full Operational Status

D 3.1.1	Depending on the ship's present status, at Notice to Activate the vessel converts from ROS4 to Full Operational Status (FOS) within 4 days. Able to accommodate 180 days of sustained operations, the ship will be sufficiently manned, stored and provisioned during this period.

D 3.1.2	Prior to departure for delivery sea trials, the ship's equipment and systems will operate suitably and the appropriate regulatory bureau criteria will be satisfied.

E 1.0 Notification/Alert List

E 1.1 Commitment to Excellence

E 1.1.1	MTL's policy of constant, quick and effective communication emphasizes MTL's commitment to excellence and provides a framework within which the company can give the Government greater professional service.

E 1.1.1.1	This Plan's comprehensive Notification/Alert List exemplifies this commitment. Should significant key personnel changes occur, this list is updated and distributed immediately.

E 1.1.1.2	If no changes occur, the list is updated quarterly and a revised Notification/Alert List is systematically circulated to all key company staff, MARAD Operations Officers, MARAD Regional Offices, the attending Port Engineers (COTR) and the ship.

E 1.1.2	Amended and distributed quarterly, the company paging system provides a swift and practical mechanism to fulfill the immediate notification criteria of the contract.

E 1.1.3	To facilitate MTL's contractual obligations, the company has asked that MARAD provide current and updated alterations to their central staff. Through positive communication, these recurrent upgrades permit MTL to furnish MARAD and the Government more productive service.

##### F 1.0 KEY PERSONNEL

F 1.1 Familiarization

F 1.1.1	By using this Activation Plan, key MTL employees are educated in their activation roles. Designed to teach and improve the Activation Plan, MARAD gives training during the Phase IV period, and should any principal activation roles change, they will not only be disclosed in a Plan amendment, but the persons who execute these roles will be advised at once. See Appendix 16.

F 1.1.2	Since the vessel employs an attending Port Engineer he will be knowledgeable and totally familiar with the Activation Plan. Training established during Phase IV by the attending Port Engineer guarantees key employees are aware of, and willfully accept, their responsibilities to support the Plan.

F 2.0 PLAN ACCOUNTABILITY

F 2.1 Port Engineer

F 2.1.1	The vessel retains two copies of this Activation Plan. The group Port Engineer keeps copies of each vessel's Activation Plan. MTL maintains the master copy of each vessel's Activation Plan at its corporate offices.

##### G 1.0 SHIP MANAGER'S DUTY

G 1.1 Activation Coordination

G 1.1.1	MTL's obligations encompass Plan management and orchestration, purchasing, crewing, port engineering services, and port captain services.

G 1.1.2	To competently meet and exceed MARAD's criteria, a properly organized Plan affords a smooth, productive and cost effective activation.  Consequently, MTL beholds this subset as a primary ship manager responsibility and the major management tool it uses to assure successful activation.

G 1.2 Training

G 1.2.1	Through Activation Plan intimacy and discipline, all shipboard and shoreside employees are acquainted with their respective functions and obligations under this Plan.  Additionally, while it monitors compliance, MTL demands that its employees stringently adhere to the Activation Plan's design and strategy.

G 1.3 Quality

G 1.3.1	To furnish the Government a cost-effective asset, MTL cautions against excessive and expensive initiatives by applying tested quality control techniques mastered in their corporate Total Quality Management program.

G 1.3.1.1	By employing these corporate quality techniques, MTL's effort not only furnishes the Government a cost-effective product, they greatly contribute to increased National Sealift Readiness.

G 2.0 ON SCENE MANAGERS

G 2.1 Charge

G 2.1.1	While support comes from the head office, on scene activation managers are the key to successful activation. Although MTL is ultimately responsible, the on scene manager is tasked to identify additional Activation Plan requirements and problems. Once identified, he is charged to initiate their remedy.

G 2.1.2	On-scene managers will effectively organize and guide the activation effort in a propitious and cost-effective manner. Therefore, all industrial assistance arranged to meet vessel needs will stress quality control and cost efficiency.

G 2.1.3	Although MTL does not permit non-essential work, often specialty assistance is required. Should they be needed, these technical representatives report directly to the attending Port Engineer enabling him to deliver quality service to the Government.

G 2.2 Coexistent Acceptance

G 2.2.1	Although the Chief Mate supervises the deck department, the Chief Engineer manages the engine department, and the Chief Steward administers the steward department, MTL appreciates that the Master is ultimately accountable for the efforts and actions of his crew. Consequently, by working closely with the Master, Port Captain, Chief Engineer, and Chief Mate the attending Port Engineer insures all parties work collectively to expedite a cost effective, superior activation.

G 3.0 CONSULTANTS

G 3.1 Responsibility

G 3.1.1	If MARAD initiates a multiple-ship activation, MTL may augment permanent staff. Should this occur, these acquired professionals are chosen from the company's standard data base and informal consultant network of retired company employees and individuals MTL has enjoyed success with on past assignments. Selected on the evidence of specific ship knowledge, these auxiliary staff members are charged to contribute extraordinary results in a very short time.

G 3.1.2	To reduce cost, augment staff will not be solicited unless MTL ascertains a clear demand for their service. Arranged on a case by case basis, only the areas needing supplementary support will be granted the use of extra staff.

G 4.0 INDIVIDUAL AND ORGANIZATIONAL OBLIGATIONS

G 4.1 Pledge

G 4.1.1	Through training seminars and Plan availability, MTL ensures its key employees understand their commitment within the framework of the Activation Plan.

G 4.1.2	Tasked as the principal contact point, the Operations Department immediately notifies essential participants and insures they are promptly dispatched to accommodate the activation. Officiating initially as the information focal point, the Operations Department organizes supplementary support services as required and makes sure that both office and field staff work together to realize punctual and economic activation.

G 5.0 ACTIVATION COORDINATOR

G 5.1 Attending Port Engineer as COTR

G 5.1.1	Acting as the primary activation coordinator, the attending Port Engineer not only serves as MTL's on scene representative, he also represents the US Government as the primary local COTR (Contracting Officer's Technical Representative).

G 6.0 PURCHASING

G 6.1 Purchasing Department

G 6.1.1	Required to store, provision and victual the vessel, the Purchasing Department will initiate orders for stores and provisions by activating the pre-cut requisitions which are included as a component of this Activation Plan (Appendix 23).  By instantly confirming orders for the required stores and provisions, the department guarantees that all necessary items are quickly supplied to the vessel. Further, the Purchasing Department will strive to store and provision the vessel at the lowest viable cost.

G 6.1.2	Conducted with an emphasis on timely delivery and cost control, storing, supplying, and provisioning are required for voyages of 7 days, 90 days, and 180 and days. Upon declaration to activate, orders in the correct quantity will be placed immediately.

G 6.1.2.1	MTL assures the delivery time will be arranged so the crew is ready to properly receive and stow the stores and provisions.

G 6.1.2.2	Although it is anticipated that additional requirements for supplies will arise during the activation, adherence to the authorized pre-cut requisitions will be effected which will reduce the demand for excessive items. Cost will then be kept under control since only those items deemed necessary for the safe and effective operation of the vessel will be 	ordered.

G 6.1.2.3	The Port Captain will coordinate the arrival of stores and provisions to lessen the impact on the remaining activation.

G 7.0 CREWING

G 7.1 Marine Personnel Department

G 7.1.1	Responsible to crew the ship, the Marine Personnel Department will marshal a complete crew immediately upon notification to activate and will organize with the vessel's agent to expeditiously transport new crew members to the ship.  The Marine Personnel Department will select senior officers from its comprehensive Personnel Tracking System database.

G 7.1.2	MTL retains a PTS which, at a minimum, collects and updates:

Vessel Name

Rating

Last Name

First name

Social Security Number

Date Joined

Date Left Vessel

Reason for Departure

G 7.1.2.1	MTL's considerable database includes officers and crew who have enjoyed prior success with the company. Additionally, they are given 	particular preference if they have had experience in the activating ship class.

G 7.1.2.2	Part of MARAD's Ready Reserve Fleet, the vessel is crewed with officers from MEBA D1/PCD, (AFL-CIO) and unlicensed crew from the NMU, since the ship is presently designated as an ROS4 vessel.

G 7.1.3	While acquiring knowledge of the vessel and to ensure successful activation and operation, a permanently assigned attending Port Engineer keeps the ship's critical operating systems in good working order.

G 7.1.3.1	Following towing the ship to a separate industrial repair facility, if required, activation then takes place at the designated shipyard.

G 7.1.4	Alternate sources of crewing include contacting the various maritime colleges, trade schools, unions and marine employment agencies.

See Appendix 12.

G 8.0 ATTENDING PORT ENGINEER

G 8.1 Local Representative

G 8.1.1	As MTL's on-scene representative, the attending Port Engineer coordinates the activation and confirms the Activation Plan is being followed. Should critical events fall behind the activation schedule, the attending Port Engineer is charged to make all necessary adjustments to hasten the process.

G 8.1.1.1	The attending Port Engineer will coordinate outside industrial assistance.  Should the ship be activated from an absolute deactivated state, the attending Port Engineer must affirm the activation shipyard is accomplishing the necessary work specification, and that all growth items 	are finished on time and for a reasonable price.

G 8.1.2	Whether activation occurs from retention or ROS4 status, the attending Port Engineer ascertains the need for any outside industrial or technical aid, and guarantees this service is concluded as efficiently as possible.

G 8.1.3	The attending Port Engineer effects quality control to certify that all work is acceptable. Subsequently, he is charged to scrutinize ship's force work to safeguard against unproductive or unnecessary expenditure of valuable man hours.  With MTL sanctioned overtime authority, the attending Port Engineer directs the crew to adhere to the Activation Plan.

G 8.1.4	The attending Port Engineer is also directed to coordinate interaction with all regulatory bodies to confirm that all operational requirements are met. Within the activation framework, the attending Port Engineer is the primary expediter and the focal point for local information flow. Therefore, he guarantees that all details are addressed, and delegated responsibilities are effectively accomplished.

G 8.1.5	The attending Port Engineer shall report progress of the activation and any potential difficulties to the Master, Chief Engineer, and the attending MARAD Surveyor.  Alternatively, the Master and Chief Engineer shall report progress of the activation and any potential difficulties to the attending Port Engineer.

G 9.O  Port Captain Service

G 9.1  Functional Responsibilities

G 9.1.1	The Port Captain assists the attending Port Engineer in tendering the vessel for MSC Operational Control through the MARAD surveyor. However, he reports directly to his supervisor. He will work closely with the Master to ensure that all deck and steward department interests have been properly dealt with. Particular care is given to make sure the navigation and safety details are in order.

G 9.1.2	The Port Captain will coordinate receipt of stores and provisions in such a way as to minimize the impact on the ongoing activation of the vessel.

G 9.1.2.1	MTL's designated Port Captain monitors the receipt of ship's stores and guarantees that all departure arrangements have been made with local authorities. Further, he coordinates ordering of bunkers, if necessary, and arranges and confirms that tugs, pilots and line handlers are available at departure.

G 9.1.3	Port Captain and assistance will be provided as needed to help the attending Port Engineer complete outstanding deck items. In working closely with the attending Port Engineer, the Port Captain will keep the attending Port Engineer advised of conceivably difficult areas with regard to deck and safety items. Succinctly, the Port Captain serves to assist the attending Port Engineer in the details of supplying and outfitting the vessel by coordinating with the MTL purchasing officer.

H 1.0 Temporary Staffing

H 1.1 Sources

H 1.1.1	To augment MTL's permanent staff in case key personnel are not available, MTL keeps a current, cross referenced source data base of attainable labor.  Updated and accessed before and during activation, the company contracts the most qualified and obtainable professionals.

H 1.1.1.1	Additionally, MTL uses professional marine personnel employment companies such as Keegan and Keegan, Inc. New Orleans, Louisiana, 	(Appendix 12), to strengthen number of staff members and enhance the depth of experience.

H 2.0 Contracting Officers and Port Engineers

H 2.1 Certification

H 2.1.1	As defined, Key Personnel include the Contracting Officer and an attending Port Engineer for each group of the ROS4 ships. If at activation another engineer is required, MTL certifies that the subcontracted temporary Port Engineer has at least three years documented experience as a Port Engineer for large tonnage ocean going vessels. Additionally, MTL verifies that the additional Port Engineer has all of the following:

a.	A minimum five years seagoing experience as Chief Engineer or First Assistant Engineer and holding a current USCG unlimited license, steam or motor, any horsepower, or

b.	A minimum five years ship repair, progressive responsibilities, or

c.	A combination of an Engineering Bachelor's degree and three years documented sailing experience on a USCG unlimited license, or

d.	Ten years experience in one or more of the following: shipyard, sea trial testing, or as a marine surveyor with the ABS, USCG, or MARAD.

I 1.0 Organization Contacts

I 1.1 Directory

I 1.1.1		A current list of organizations with contact numbers is maintained and 					incorporated as a component of this Activation Plan. This comprehensive 				index contain names and telephone numbers of principal agents in the 		following organizations:

1)	MARAD

2)	Towing companies

3)	Shipyards

4)	Subcontractors

5)	ABS, USCG, and other Regulatory Bodies

6)	Suppliers of equipment and provisions

7)	Maritime unions

8)	Technical representatives

9)	Service representatives

10)	Bunker suppliers

11)	Agents

I 1.1.2		This list is regularly revised when contacts change or when additional reliable sources are discovered.  This roster is ship specific and consists of those suppliers and technical support services with valuable knowledge of the ship.

I 1.1.3		Further, to reflect the current location of the vessel, this directory is geographically specific.  Should the vessel's lay-up location change, the contact list will be corrected accordingly.

I 2.0 Regulatory Requirements

I 2.1 ABS and USCG

I 2.1.1		The vessel is maintained in ABS class and in compliance with all USCG inspection requirements. Additionally, the FCC and the USPHS standards are satisfied. A listing of all the local regulatory authorities is listed in Appendix

I 2.1.2		MTL accepts the responsibility to keep all certificates and documents current.  Further, a copy of the most current USCG Pre-Inspection Package and ABS Survey Status Report are contained in Appendices 14 and 15, respectively.

I 2.2 Agency Notification

I 2.2.1		Upon notice to activate, local representatives of ABS and USCG will be notified of the situation, and an inspection schedule will be established.

I 2.2.1.1	These professional audits will generally be governed by the Memorandum of Understanding (MOU) currently in effect between MARAD and the relevant regulatory body. If necessary, FCC and USPHS will be contacted and inspections arranged.

I 2.3 Regulatory Release

I 2.3.1		Finally, barring extenuating circumstances, the ship will depart only when all regulatory agency criteria have been satisfied.

J 1.0 Responsibilities

J 1.1 Criteria

J 1.1.1	Several factors influence who will serve as Master and Chief Engineer onboard MTL's Ready Reserve Force ships. Although ability and experience are predominant on the list of requirements, they are not the only two components which influence the decision.

J 1.1.2	With strong collective bargaining agreements and a vast data base of competent mariners, MTL enjoys a significant advantage in choosing the best candidates to serve as Master and Chief Engineer. While this fact alone may seem minor, collectively it is of great importance.

J 1.1.3	Using all resources available to ensure it obtains the most responsible, professional and trustworthy Masters and Chief Engineers, MTL selects its Masters and Chief Engineers from a composite pool of MEBA D1/PCD (AFL-CIO) candidates. As confirmed by the high quality attending Port Engineers currently assigned to the ships, MTL demands and obtains only the best.

J 1.1.3.1	Required to secure and retain a secret clearance, the Master's authority, trustworthiness and responsibility is scrutinized through a background 	investigation and National Agency Check.  When he signs the clearance 	documents, he is accepting responsibility as classified material custodian for all the classified material onboard.

J 1.2 Manning

J 1.2.1	Realizing that five of the nine ships under MTL's charge are earmarked to comprise a majority of the interim Afloat Prepositioning Force, the company strictly adheres to, and supports, MARAD's and the MSC's rigid manning requirements and ensures its top officers will serve responsibly.

J 1.2.2	A list of MTL personnel department employment questions reiterate MTL's commitment to supply high caliber seagoing leaders onboard the ROS4 ships. Similar to the ones completed and signed by the company Masters and Chief Engineers, a sample MTL employment application is included as Appendix 18.

J 1.3 Master Commission

J 1.3.1	Not only is the Master obliged to certify that his ship is ready for sea, he  also verifies the vessel is fully crewed and all safety concerns have been suitably addressed. Additionally, the Master will work closely with the Port Captain in confronting any concerns that may reduce the ship's operational readiness condition.

J 1.3.2	Ultimately, the responsibility for the safe and proper operation of the vessel rests with the Master. MTL has advised their Masters to report activation progress and any problems to the attending Port Engineer.  Alternatively, the attending Port Engineer shall inform the Master of the progress of the activation and any potential difficulties.

J 1.4 Chief Engineer's Commission

J 1.4.1	The Chief Engineer is required to ensure that the vessel's machinery plant is fully operational and ready for sustained operation. The Chief Engineer will administer the Engine Department and confront essential repairs. Additionally, he will inform the attending Port Engineer and the Master of any possible obstacles or instances which may adversely affect the activation, or that may need additional assistance.

J 1.4.2	With the aid of the Port Captain and Purchasing Manager, the Chief Engineer will guarantee that sufficient engineering stores, consumables, lubricating oils, etc. are on hand for the intended voyage.

J 1.4.3	All machinery and equipment testing will be accomplished under the Chief Engineer's authority. He is also charged with the responsibility to conduct tests and demonstrate equipment as required by the ABS and USCG. If delegated, the Chief Engineer will be tasked to insure that acceptable work is done by industrial and specialty contractors.

K 1.0 Notification

K 1.1 Contact Records

K 1.1.1	The shoreside staff maintains twenty four hour answering machine service which facilitates immediate availability of key MTL personnel. Additionally, all activation specific employees are listed in the Plan and can be contacted through paging systems. This record is further exhibited in the Notification/Alert List provided as Appendix 8.

K 1.2 Collective Training

K 1.2.1	If activation occurs following the initial contract year, MTL will take part in reimbursable MARAD directed training/orientation sessions with local shipyards during the year before a scheduled activation.

K 1.2.1.1	During these conferences, MTL anticipates that at a minimum the following topics will be discussed:

a.	Activations

b.	Whether a planning session will be held while ship is enroute activation facility

c. 	Who orders what

d. 	Who is in charge

e. 	When the yard should expect the crew

f. 	What technical support contracts MTL uses

g. 	What services are available in the area

K 1.2.1.2	Further, MTL recognizes its requirement to maintain updated Activation Plans, Activation Specifications, pre-cut requisitions and shipyard training session agendas.

K 1.2.2	Upon the completion of this MARAD directed training MTL will prepare a summary report and forward it to MAR-611. Additionally, the company will notify the ACO that the summary report was delivered.

K 1.3 Dual Status Preparation

K 1.3.1	If activation is anticipated to be less than thirty days, MTL understands that MARAD will advise the company of this fact, which may require preparing for a return to ROS4 status while directing the activation.

K 1.4 Activation Overtime

K 1.4.1 	MTL accounts for crew-incurred activation overtime separately. MTL requires that an individual overtime sheet (signed by the attending Port Engineer) be prepared by the crew member. This activation overtime sheet will simplify and verify individual calculation of compensatory time off.

K 1.5 National Defense Reservists

K 1.5.1 	MTL realizes that mobilizing a critical employee who is a National Defense Executive Reservist or Military Reservist during activations would seriously impair the success of multiple activations. Recognizing National Security interests may disrupt vessel activation, MTL's shoreside staff reviews its key personnel annually to determine their status.  At this time no MTL employees are affected by either program.

K 1.5.2	To monitor activation costs, the company has prepared an activation cost estimate in accordance with DTMA8-C-00021; Section C-3.4.5.1.4

L 1.O Training

L 1.1  Sealift Enhancement Features

L 1.1.1	During Activation, MTL furnishes the MARAD ACOTR with a crew list. Should additional reimbursable manning be required to support Sealift Enhancement Features or unique operational requirements, MTL realizes these matters will be reviewed during activation.

L 1.2 	Approved Courses

L 1.2.1	During Phase IV and prior to activation, MTL will arrange for their crews to complete several approved and professional courses. These specialized courses may include, but are not limited to:

a. 	Helicopter Operations - Landing Signal man LSE/LSO

b. 	MSC Small Arms Familiarization & Qualification

c. 	Chemical, Biological and Radiological Warfare (CBRD)

d. 	National Sealift Training Program

e. 	Sealift Operations

f. 	Basic Marine Fire Fighting

g. 	Advanced Marine Fire Fighting

h. 	Bridge Team Skills, Shiphandling and Radar

i. 	Search and Rescue

j. 	Medical Treatment - MAS First Responder

k. 	Emergency First Care

l. 	Alcohol an Drug Program - Supervisory Training

m. 	Shipboard CBRD

n. 	Cargo Crane Operations and Maintenance

o. 	Computer System Administration

p. 	Oil Content Monitoring Training

q. 	Ro/Ro Operation and Maintenance

r. 	Cathodic Protection System Calibration and Maintenance

s. 	Forklift Truck M & R

t. 	HVAC Control Systems for Cargo Spaces

u. 	Onboard Helo Fire Fighting Training

v.	Fork Lift Operations

w. 	Deck and Steward Department Workshop

L 1.2.2	Coordinated between MSC, MARAD, MEBA, NMU and MTL, with MARAD concurrence and funding, the crews will be given specialized training on mission essential systems, to include Cargo Gear Maintenance and Repair, HVAC Systems, RoRo Stern Ramp, Internal RoRo Ramps and other systems deemed essential to the ship's Ready Reserve Force readiness status.

##### M 1.0 Crew Phase in Training

M 1.1 Annual Shipyard Training

M 1.1.1	Annual shipyard training addresses activation crew phase-in topics, including shipyard safety concerns, shipyard security brief, rules and regulations, automobile passes, parking, phone location, public and private transportation systems, emergency fire and police contact numbers and any other items germane to the activation shipyard/ship interface.

M 1.1.2	While the crew should be well versed on these subjects, reviewing these items will assist crew arriving during activation to rapidly acquaint themselves with unfamiliar surroundings.

M 2.0 Notification

M 2.1 Call Back List

M 2.1.1	To initiate crew phase in procedures during emergency or test activation, MTL retains current crew call back lists through their contracted seagoing union which confirms rapid communication and swift activation response.,

M 2.2 Phase-in Schedule

M 2.2.1	Understanding the inevitable nature of crew reliefs during extended voyages, MTL will provide a crew Phase in Schedule in time line format. Initiated at Notice to Activate, this time line helps the Master, Chief Engineer and attending Port Engineer organize, utilize and integrate joining crew members.

M 2.2.1.1	Annotated to begin at day zero, MTL uses this management tool to linearly track actual versus expected crew arrival/phase in dates. Given to MARAD upon request, the company believes the Phase-in Schedule can convey economically useful data to expedite not only current, but future activations.

M 2.2.1	During crew phase in, MTL will ensure all crew members are informed of their responsibilities.

N 1.0 Duties and Responsibilities

N 1.1 Attending Port Engineer

N 1.1.1	The attending Port Engineer is required to serve as the activation coordinator. As the on-scene representative, the attending Port Engineer ensures that the Activation Plan is being followed to allow for an orderly activation. Should activities or events fall behind the activation schedule, the attending Port Engineer will make necessary adjustments to accelerate the process.

N 1.1.1.1	The attending Port Engineer is the primary expediter and the focal point for information flow with regard to being the on-site company representative.  Therefore, the attending Port Engineer is to guarantee that all details are addressed and that all delegated tasks are effectively executed.

N 1.1.1.2	The attending Port Engineer shall inform the Master, Chief Engineer, and the MARAD COTR of the progress of activation and any potential difficulties. Alternatively, the Master and Chief Engineer shall report progress of the activation and any potential difficulties to the attending Port Engineer.

N 1.1.2	The attending Port Engineer will coordinate any necessary outside industrial assistance.  In the event that the vessel is being reactivated from a completely deactivated state, the attending Port Engineer must guarantee that the activation shipyard is performing the work included in the Activation Specification and he must confirm that necessary growth work is completed on time and budget.

N 1.1.3	Should activation happen from either retention or full lay-up status, the attending Port Engineer must objectively ascertain the need for any outside industrial or technical assistance.  Again, this is to be arranged on a prompt and cost-effective basis.

N 1.1.4	The attending Port Engineer must effect quality control to guarantee that all work delivered is acceptable. In addition, the attending Port Engineer monitors the ship crew's labor to safeguard against unproductive or excess expenditure of valuable man-hours.

N 1.1.4.1	In light of this, the attending Port Engineer shall direct the Master in adherence to the Activation Plan.

N 1.1.5	To confirm that all regulatory requirements are met, the attending Port Engineer coordinates critical interaction with all cognizant regulatory agencies.

N 1.1.6	One of the attending Port Engineer's most important duties, however, is to perform duties as the Contracting Officer's Technical Representative (COTR).  In this capacity he is the Contracting Officer's "on scene" contract administrator whose most important duty is to monitor the fiscal aspects of the activation contract.

N 1.2 Port Captain

N 1.2.1	The Port Captain, if assigned to the activation site, will coordinate receipt of stores and provisions in such a way as to minimize the impact on the ongoing activation of the vessel.  Usually, he will monitor this function from the head office.

N 1.2.2	Port Captain services will be provided as needed to assist the attending Port Engineer in addressing any outstanding Deck and Steward Department issues.  By working closely with the attending Port Engineer, the Port Captain will keep him advised of any potential areas of difficulty with regard to deck, steward and safety items. Further, the Port Captain will serve to assist the attending Port Engineer in the details of supplying and outfitting the vessel, coordinating closely with the Director of Purchasing.

N 1.2.3	Required to assist the attending Port Engineer in timely Tender and delivery of the vessel, the Port Captain works closely with the Master of the vessel to ensure that all deck and steward department issues have been suitably addressed.

N 1.2.4	Of special import are the expeditious order and delivery of navigation and safety items.  Additionally, the Port Captain will direct the receipt of stores and he guarantees that all necessary preparations have been made for departure. Further, if it has not already been arranged, the Port Captain coordinates bunker delivery.

O 1.0 Crew and Subcontractors

O 1.1 Ready for Sea

O 1.1.1	Required to ensure the vessel is ready for sea, the Master certifies his ship is fully crewed with all safety concerns appropriately addressed.

O 1.1.1.1	Working closely with the attending Port Engineer, individual crew and subcontractors are to address any concerns that may inhibit the operational readiness of the vessel.

O 1.1.2	Although he is ultimately responsible for the safe and proper operation of the vessel, the Master shall communicate activation progress and any potential difficulties to the attending Port Engineer. Subsequently, the attending Port Engineer reports to the Marine Superintendent and the Contracting Officer (as COTR).

O 1.2.3	Interfacing with the crew phase-in schedule and shipyard Activation Specification time line, joining crew members are promptly briefed about their activation responsibilities.

O 1.2.4	A listing of the various crew members and their assigned duties can be found in the TE-1 "Operations Manual", Section 9: Shipboard Organization, as required by contract DTMA8-C-00045 section TE-1, 9.

P 1.0 Brief and Training

P 1.1 Brief

P 1.1.1	Operating an ROS4 ship under MSC Operational Control requires specific knowledge and a strong working relationship between MTL, MARAD, and MSC. Special Government operating and reporting requirements make this interdependence that much more important. Therefore, it is the policy of the company to use senior officers who have considerable experience with this ship class and other MARAD vessels.

P 1.1.1.1	Another benefit of using persons with ship specific knowledge is their understanding of operational and maintenance requirements and familiarity with unique ship features.

P 1.1.2	To assure smooth operation, the benefits of familiarity can be quickly imparted to other crew members. However, should MTL be faced with an inexperienced crew, unacquainted with the RRF program, special provisions will be made to counsel the senior officers on the MARAD/Ship Manager/MSC alliance and their leadership duty as governed by the contract.

P 1.2 Training

P 1.2.1	Training will be furnished by MTL, MARAD and MSC, as necessary, regarding ship reporting, accounting and administrative systems like PC.SAL and RRF-MARTS. Additionally, all licensed crews will become acquainted with the MARAD Deck and Engine Operating manuals and the MARAD - RRF Operations Management Manual.

Worthy of note, MTL holds that if officers and crew do not have significant and direct experience with the ship's unique equipment, a manufacturer's authorized technical representative will be summoned to provide specific operation and maintenance training.

Q 1.0 Cost Control Methodology

Q 1.1 Factors

Q 1.1.1	Several factors which influence activation cost include, but are not limited to, competitive procurement, price reasonableness, receipt of verification, monitoring and supporting document review. MTL's direct procurement policy supports the Government's goal of cost efficiency by direct enlistment of specialty service, supplies, outfitting and provisioning.

Q 1.1.2	MTL's stated plan to limit chandler, vendor and shipyard subcontracting gives added dimension to the company's commitment to economy and efficiency.

Q 1.1.3	Working closely with the Government designated ACOTR vice COTR, MTL's Purchasing Department obtains competitive quotes from rival vendors.  Through sophisticated comparison techniques, the company determines if the quoted product bids are commercially acceptable, non collusive and reasonably priced.

Q 1.2 Pre-Cut Requisitions

Q 1.2.1	When the pre-cut requisitions are initiated, MTL issues a purchase order.  Color coded to simplify accounting, a white copy is issued to the vendor who in turn provides the product to the receiving ship.  Maintaining the yellow copy for record, the company forwards the green and pink copy to the receiving ship.

Q 1.2.2	Once the product is delivered and accounted for onboard, the pink purchase orders are signed, dated and immediately forwarded to MTL's Purchasing Department where the Accounting Department collates, categorizes and compares these receipts to the vendor supplied invoices.

Q 1.3 Procurement Procedures

Q 1.3.1	Through efficient accounting and procurement procedures, MTL affords a user friendly audit environment to satisfy the contract's purchase order monitoring and supporting document review while minimizing product and document turn around time.

Q 1.3.2	Additionally, by using these perpetual data requirements, MTL monitors inventory, accounts payable, and accounts receivable and maintains the ability to provide timely analyses of these accounts.

Q 1.4 Specific Cost Control

Q 1.4.1	Cost control on the following areas will be completely addressed prior to and during activation:

a. 	Shipyard labor man hours and percentage fixed shipyard man hour rates

After the informal Activation Specification copy is given to a competing shipyard, the company will require these ship repair facilities to provide in writing their proposed man hours, including the percentage of man hours fixed by shipyard labor rates.  Therefore, at activation, MTL maintains a benchmark from which to gauge actual activation shipyard parameters.

b. Materials supplied by shipyard

Included in their inquiry, MTL requires the attending shipyard to furnish a comprehensive list of the materials they will supply during the activation and the material mark-up rate.  The company uses this list and the mark-up rate to not only compare shipyards, but also to obtain an objective bid.

c. Shipyard subcontractor assigned to activation

As COTR, the company's Contracting Officer and the attending Port Engineer reserve the right to accept, reject or question the activation shipyard's judgment in selecting subcontractors.  Should MTL determine a shipyard subcontractor is unsatisfactory, the company will insist on their replacement with one that satisfies MTL's high standards.

d. Technical Representatives

At activation MTL's significant data bank of qualified technical representatives ensures the company is able to provide proficient and knowledgeable technical experts.  Through this and other sources, MTL gives the Government increased depth, economy and effective service at minimal cost.

Q 1.4.2	MTL's Cost Control Plan limits subcontracting by ship chandlers, vendors and shipyards and the company makes every attempt to procure specialty services, supplies and outfitting through its in-house Purchasing Department.

Q 1.4.3	Both the vessel and MTL's New Jersey office maintain "Pre-cut" stores and consumables requisitions predicated for sustained vessel operation for seven(7) day, ninety(90) day, and one hundred eighty(180) day operations.

The "Pre-cut" requisitions are shown in Appendix 23.

R 1.0 Activation

R 1.1 Cost Estimate

R 1.1.1	Notwithstanding emergency growth work and the maritime industry's dynamic pricing structure, a best cost estimate format for the total activation effort is itemized below:

a. 	Activation Shipyard (Activation Specification estimate total)

b. 	Technical Representatives procured directly by MTL

c. 	Specialty Contractors procured directly by MTL

d. 	Parts and Equipment procured directly by MTL

e. 	Crew and Crew Transportation

f. 	Tugs, Pilots, Agents and port charges

g. 	Provisions, stores, consumables and outfitting

h. 	Crew Activation Overtime

i. 	Athletic Equipment (may be included in the stores requisition)

j.	Agents Fees.

R 1.1.2	Realizing these costs will be merely estimates, and in no way obligate MTL to confirmed pricing bids, MTL will make every effort to secure the most economical product and service prices to the Government.

Cost estimates for seven (7), ninety (90), and one hundred and eighty (180) day sustained operation are included as Appendix 13.

S 1.0 MARAD Designated Ship Manager Statement

S 1.1 Notification Letter

S 1.1.1	Draft Copy

USCG Addresses:

Headquarters and ALL Districts

Dear Sir,

Pursuant to the terms and condition described within the U.S. Maritime Administration's contract DTMA8-C-00021 of 01 October 2000, MTL has been awarded Ready Reserve Force custody of the following USCG Certified and Documented Vessels.

| Ship Name | Official Number | Call Sign |
| --- | --- | --- |
| MV Cape Hudson | 901127 | KMJN |

Upon activation notification and in accordance with the MOU between MARAD and the USCG, MTL will advise the USCG Office of Marine Inspection and confirm MARAD's initial contact.

Should you have any further questions regarding activation plans and procedures, please contact me.

Sincerely,

John M. Collins

Marine Transport Lines, Inc.

RRF Fleet Manager

copy to: file

T 1.0 180 Days

T 1.1 Cost Efficiency

T 1.1.1	Providing the most cost effective, professional and efficient activation, MTL systematically uses this MARAD approved Activation Plan. Accepting the dynamic nature of an activation, MTL dedicates only its best team of qualified professionals and will deliver to the Government an excellent activation product.

T 1.1.2 	MTL believes that Activation is the most intense phase, and demands expertise and exceptional capabilities due to the short time allowed to activate, man, store and provision the assigned ship, satisfy the ABS and USCG requirements and tender the ship within its assigned readiness period.

T 2.0 Plan

T 2.1 Overview

T 2.1.1	An overview of the company's Plan structure follows.

a.	Implement the approved Activation Plan.

b.	Based on bids or price quotations received from previously issued RFP's, the company awards industrial assistance service contracts to activate the ship.

c.	Provide Activation Specifications and perform technical oversight, performance monitoring, and contract administrative functions.

d. 	Arrange for tugs and pilots to shift the ship to repair/activation facilities, as required, if not delegated to the activation facility as part of the activation contract.

e. 	Direct work of the activation facilities and all subcontractors.

f. 	Coordinate with maritime unions to man the ship.

g. 	Receive and sign on the joining crew.

h. 	Coordinate with MARAD Surveyors to make periodic progress reports.

i.	Arrange through the most economical and/or expedient sourcing for stores, provisions and bunkers, if required.

j. 	Arrange USCG inspections and ABS surveys.

k. 	Notify MARAD of the need for any priorities required for the use of facilities and manpower, or the need for any USCG, ABS or FCC waivers.

l. 	Schedule and conduct 24 hour sea trial, if required.

m.	Submit an Activation After-Action Report, including 'lessons learned', problems and recommendations.

T 2.1.2	As the corporate Activation Coordinator, MTL assumes the responsibility to provide guidance and direction to the activation team. MTL will use its management acumen to deliver the ship for tender on time and budget.

U 1.0 Purchasing Department

U 1.1 Objective

U 1.1.1	The primary purpose of the Purchasing Department is to provide quality equipment, supplies, materials and service where and when needed. The department will accomplish this goal as economically as practicable in support of the Ready Reserve Force program. The equipment, supplies, material and service will be secured at the lowest possible, attainable cost, consistent with sound commercial practice.

U 1.1.2	Working within the guidelines of the Federal Acquisition Regulations (FAR), the Purchasing Department solicits competitive bids not only from proven suppliers and subcontractors, but also from small disadvantaged and minority businesses.

U 1.1.3	Challenged to provide quality product at reasonable cost, sometimes on an instant notice, the Purchasing Department strictly adheres to the policies and procedures presented in this Plan and monitors changes in requirements, store levels and provision requests.  To accommodate the dynamic nature of product procurement, MTL has developed a flexible time line and procedure from which it guides the Purchasing Department to give the most cost effective and efficient service.

U 2.0 Procurement Process

U 2.1 Key Employees

U 2.1.1	To adequately understand the vast majority of requirements during activation, an overview of whom the company feels are key participants in the ROS4 procurement process is provided below:

Attending Port Engineers

Chief Engineer

Master

Chief Mate

Purchasing Department

Vendors

Overland Transportation Company

Freight Forwarder

Air Terminals

Ship Chandlers and Agents

U 2.1.2	Because MTL uses procurement and delivery of pre-approved requisitions for stores and provisions, the company believes it will eliminate significant procurement problems. However, should they arise, MTL has a workable system in place to accommodate the contingency.

V 1.0 Pre Sea Trial

V 1.1 Provisioning

V 1.1.1	Required to assist the attending Port Engineer in the ship's timely delivery, the Purchasing Department works closely with the vessel's Master to ensure all Steward Department provisioning issues have been appropriately addressed. With the Chief Steward, the Port Captain directs the receipt of ship stores and guarantees that all the necessary health and sanitary certificates are onboard and current. The attending Port Engineer also assists the Port Steward in organizing all supply and provisioning requirements. Additionally, he coordinates receipt of stores and provisions, including slop chest and athletic equipment, affording minimum impact on the ship activation.

V 1.1.2	Working closely with the attending Port Engineer, the Port Captain keeps him aware of potentially difficult provision problems.

V 1.2 Pre Arranged Provisions

V 1.2.1	The Purchasing Department and ship's Steward Department will contact the local port ship chandlers to deliver all provisions as per pre-cut requisitions as well as coordinate and assist in the loading of provisions. Additionally, they will purchase stores and spare parts if and when required.

V 1.2.1.1	Pre-cut requisitions (Appendix 23) for provisions and consumable supplies will be part of the activation Plan and will cover periods of 7 days, 90 days and 180 days.  These pre-cut requisitions will be placed with the local ship chandlers at activation ports.  In the rare event the pre-arranged 7, 90 and 180-day provisions may not have completely arrived, MTL has instructed its agent to initiate economical provision purchase in support of the activation and sea trial.

W 1.0 REGULATORY REQUIREMENTS

W 1.1 ABS

W 1.1.1	Pursuant to the Memorandum of Understanding between MARAD and ABS, MTL acknowledges those terms contained therein and will comply as required.

W 1.1.2	To assure capability of sustained operations for 180 days, necessary ship repairs will be completed during the activation period. MTL personnel will demonstrate to the attending ABS Surveyor the satisfactory operation of all ship's equipment and systems.

W 1.1.3	Additionally, the company accepts that the Classification requirements for activation survey will take into account the age and condition of the vessel, the deactivation method and active retention regarding the precautions taken to preserve the vessel, and the results of surveys during deactivation and active retention.

W 1.1.4	Although the ROS ships operate under a Continuous Survey, MTL prudently maintains other classification conditions directed within the term of this contract.

W1.1.4.1	Consequently, if the activated ship is on a Special Annual Survey, it will undergo a new Special Annual Survey and Mandatory Annual Safety Construction Survey. Upon satisfactory completion of these surveys a one (1) year Provisional Load Line Certificate and a one (1) year Safety Construction Certificate will be issued. Additionally, MTL ensures that a conventional Special Periodic Survey will be completed within that year.

W1.1.4.2 	Presently, the ships are on a Continuous Survey. Upon activation, MTL understands that the ABS surveys will be accomplished to the satisfaction of the attending Surveyor. Additionally, during activation, the company expects to be issued short term Provisional Load Line Certificates and Safety Construction Certificates.

W 1.1.5	MTL realizes the ABS may conduct additional tests and surveys, to include:

Dry-docking Survey

Propeller Shaft Survey

Electrical Equipment Survey

Boiler Survey

Automated and Remote Control Surveys

Hydrostatic Testing of Ballast Tanks

W 1.2 United States Coast Guard

W 1.2.1 	Pursuant to the Memorandum of Understanding between MARAD and USCG, MTL acknowledges these terms and will comply as required.

W 1.2.2	Once an activation is initiated, MTL understands that MARAD immediately notifies the cognizant Officer in Charge Marine Inspection and confirms the ship's preparation for "Ready For Sea" status.

W 1.2.3	In his capacity as COTR and to ensure all outstanding requirements issued during the Phase IV Maintenance period have been corrected, the attending Port Engineer will aid the USCG in conducting deficiency checks.  And, if due to time constraints, any outstanding deficiencies not affecting the seaworthiness of the ship cannot be corrected, the company recognizes that these deficiencies may be deferred until after activation.

W 1.2.4	National Defense considerations may dictate that precedence be given to meeting ship ready for sea requirements over inspection and certificate regulation. If, during activation, MTL ascertains that in the interest of National Defense a waiver appears warranted, MTL will immediately advise the attending Surveyor of the need for a National Defense Waiver.

MTL further realizes that under the provisions of 46 CFR 6.01 or 33 CFR 19.01, only MARAD may initiate such a waiver. However, MARAD may request that COMSC request the waiver under 46 CFR 6.06 or 33 CFR 19.06.

W 1.2.5	During the activation period, MTL pledges to assist and cooperate fully with the USCG Inspector while he conducts testing of fire pumps, steering motors, generators, safety valves, relief valves, fire hoses, life rafts, lifejackets, lifeboats, and other engineering, lifesaving and fire fighting systems.

W 1.2.6	Additionally, MTL accepts that the USCG will issue or reissue the Certificate of Inspection only after any outstanding requirements, testing of vital systems and/or issuance of any waivers have been accomplished. MTL directs the attending Port Captain to correlate these regulatory requirements to make them an important and integral part of the complete activation effort.

W 1.3 Master's Blue Book

W 1.3.1	Located onboard the ship, originals and/or copies of original regulatory documents are maintained as current. They include, but are not limited to:

1. 	Certificate of Classification for Hull

2. 	Certificate of Classification for Machinery

3. 	Classification Certificate for Refrigerating Plant

4. 	Drydock Report of Ships Hull

5. 	Drydock and Propeller Report

6. 	International Load Line Certificate

7. 	Report of Annual Load Line Inspection

8. 	Mandatory Annual Survey Report

9. 	Cargo Ship Safety Construction Certificate

10.	Preliminary Trim and Stability Booklet

11.	Supplementary Safety Construction Survey Report Steering Gear

12.	Certificate of Stern Ramp

13.	Certificate for Provision Crane

14. 	Certificate of Ownership of Vessel

15.	Vessel Inspection Record

16.	Certificate of Inspection

17.	DOT - E 7280

18.	Certificate of Documentation

19.	Certificate of Admeasurement

20.	Safety Equipment Certificate

21.	Certificate of Deadweight

22.	Safety Radiotelegraphy Certificate

23.	International Oil Pollution Prevention Certificate

24.	Panama Canal Tonnage Certificate

25.	Suez Canal Special Tonnage Certificate

26.	Oil Transfer Manual

27.	Stability Test Certificate

28.	Approval Certificate for Fire Nozzle

29.	Approval Certificate for Chain Ladder

30.	Certificate for Standard A Ship Earth Station

31.	Ship Aircraft Radio Station License

32.	Vessel Bridge-to-Bridge Radiotelephone Certificate

33.	Certificate of Sanitary Construction

34.	Derating Exemption Certificate

35.	Pilot Ladder Certificate

36.	Inspection of Life raft Certificates

37. 	Fire Equipment and Safety Equipment Certificates and Service 	Reports

W 1.3.2	MTL has appointed the attending Port Engineer as custodian of the original and photocopied documents.

W 1.4 Maintenance

W 1.4.1	In accordance with the Memorandum of Understanding between MARAD, the USCG and ABS, MTL agrees to keep the ship in Class. Additionally, the Periodicity Table signals the time intervals when MTL expects the vessel to be inspected and recertified.

W 1.4.2	Working with Federal Agencies, the attending Port Captain not only investigates pending regulatory changes, he researches new directions in international requirements. Once identified and required, MTL inserts them in the Certification data base before placing the new documents in the Master's Blue Book.

X 1.0 Tender

X 1.1 Reporting and Tendering Requirement

X 1.1.1 	Given the nature of activation, it is necessary to closely monitor events with relation to the activation milestone schedule. It is important that the milestones be adhered to and that key events are accomplished at the designated times.

X 1.1.2 	In order to monitor the progress of the activation, a morning meeting will be held each day with the attending Port Engineer, Port Captain (if assigned), Master, and Chief Engineer. At this meeting the accomplishments of the previous day and potential problems will be identified. A review of the scheduled events for the coming day will be conducted. This will be done in order to maintain focus and keep the activation on track.

X 1.2 Tender Memorandum

X 1.2.1 	Prior to tender, the MSC representative not only witnesses critical dockside cargo gear tests, he attends the sea trials.  Consequently, after MARAD tenders the vessel to MSC, MTL accepts the vessel in Phase O using the MARAD approved Tender Memorandum as the accounting vehicle.

X 1.2.2 	When the ship is ready to conduct unrestricted operations, MTL authorizes the attending Port Engineer to inform the MARAD Surveyor that the ship is ready for tender to MSC. The ship is tendered to the senior MSC representative present. Recognizing that the MARAD Region notifies MARAD headquarters of a tender, MTL will telex a Tender Memorandum to the Region's Ship Operations and Maintenance Officer and MAR-611 noting the date, time and location of vessel tender to MSC.

X 1.3 MSC Acceptance

X 1.3.1	Normally, upon acceptance the cognizant MSC Area Commander assumes ship operational control responsibilities. However, MTL understands that contractual control remains a MARAD responsibility at all times, and there is no contractual relationship between the company and MSC or any other Navy Operational Commander.

Y 1.0 Plan Update

Y 1.1 Activation Plan Revision Schedule

Y 1.1.1	This Activation Plan is not a static document. Therefore, review of the document will be performed on a periodic basis.  At a minimum, the document will be reviewed on a yearly basis so that any changes in requirements can be incorporated. Similarly, upon change of vessel status, such as from retention to FOS, the Activation Plan will be reviewed and necessary changes will be incorporated.

Y 1.1.2	This Activation Plan will be reviewed and changed as necessary when the vessel returns to lay-up. Periodic review of the document will be performed in order to keep critical information current.

Y 1.1.3	Revisions to the document will be distributed to all critical parties. The primary Activation Plan will be maintained at MTL's head office and distributed to all key personnel.  Two copies of this Plan will also be maintained in a secure place on the vessel in order to allow immediate access to persons arriving on the scene.

Z 1.0 Group Activation Procedure

Z 1.1 Multi-Ship Activation

Z 1.1.1	Notwithstanding the increased responsibility MTL incurs with a multi ship activation, the company's overall Activation Plan adequately covers normal contingencies. Should extraordinary circumstances develop during a multi-ship activation MTL's professional team will tackle the problem's magnitude and scope by employing the procedures, plans, schedules and techniques as explained within this Activation Plan.

Z 1.2 Autonomous Activation

Z 1.2.1	Each Plan should stand alone upon implementation. However, understanding the magnitude of the challenges, MTL recognizes that conditions are dynamic and situations change.  Therefore, as they are identified during Phase IV, the Fleet Manager will take adequate precautions to remedy potentially significant Activation Plan problems.

Z 1.3 Positive Control

Z 1.3.1	Through constant and immediate communication and attention, the Fleet Manager retains positive control of the condition and readiness of MTL's RRF ships. Collectively, through the Activation Plan, the MTL team will give the Government superior and professional service, at reasonable cost.

AA 1.0 Activation Plan Contract Requirements

AA 1.1 Regulatory Requirements

AA 1.1.1	The vessel is maintained in class with the ABS and in compliance with all inspection requirements of the USCG. In addition, all requirements of the FCC and the USPHS are met. It is the responsibility of  MTL to ensure that all certificates are kept current.

AA 1.1.1.1 	A current USCG Pre-Inspection package and ABS Status Report included as Appendices 14 and 15, respectively. These are dynamic documents, therefore, MTL will request new USCG Pre-Inspection Packages and ABS Survey Reports quarterly, and/or at activation and ensure distribution to the ships and the attending Port Engineer.

AA 1.1.2	Local representatives of ABS and USCG will be notified of the Notice to Activate, and a schedule for necessary inspections will be established.  These inspections will generally be governed by the Memorandum of Understanding (MOU) currently in effect between MARAD and the appropriate regulatory body.  If necessary, FCC and USPHS will be called and inspections will be arranged.

AA 1.2 Departure

AA 1.2.1	The vessels will depart with all requirements of the cognizant regulatory bodies having been met or waived.

AA 2.0 Documents

AA 2.1 Maintained as Current

AA 2.1.1	Located onboard the ship, originals and/or copies of original regulatory documents are maintained as current.  They include, but are not limited to:

1. 	Certificate of Classification for Hull

2. 	Certificate of Classification for Machinery

3. 	Classification Certificate for Refrigerating Plant

4. 	Drydock Report of Ships Hull

5. 	Drydock and Propeller Report

6. 	International Load Line Certificate

7. 	Report of Annual Load Line Inspection

8. 	Mandatory Annual Survey Report

9. 	Cargo Ship Safety Construction Certificate

10.	Preliminary Trim and Stability Booklet

11.	Supplementary Safety Construction Survey Report Steering Gear

12.	Certificate of Stern Ramp

13.	Certificate for Provision Crane

14. 	Certificate of Ownership of Vessel

15.	Vessel Inspection Record

16.	Certificate of Inspection

17.	DOT - E 7280

18.	Certificate of Documentation

19.	Certificate of Admeasurement

20.	Safety Equipment Certificate

21.	Certificate of Deadweight

22.	Safety Radiotelegraphy Certificate

23.	International Oil Pollution Prevention Certificate

24.	Panama Canal Tonnage Certificate

25.	Suez Canal Special Tonnage Certificate

26.	Oil Transfer Manual

27.	Stability Test Certificate

28.	Approval Certificate for Fire Nozzle

29.	Approval Certificate for Chain Ladder

30.	Certificate for Standard A Ship Earth Station

31.	Ship Aircraft Radio Station License

32.	Vessel Bridge-to-Bridge Radiotelephone Certificate

33.	Certificate of Sanitary Construction

34.	Derating Exemption Certificate

35.	Pilot Ladder Certificate

36.	Inspection of Life raft Certificates

37. 	Fire Equipment and Safety Equipment Certificates and Service Reports

AA 2.1.2	MTL designates the ROS4 Chief Mate as custodian of the original and photocopy documents relative to the aforementioned regulatory list.

AA 2.2 Compliance

AA 2.2.1	MTL agrees to maintain the ship in Class in accordance with the Memorandum of Understanding between MARAD, the USCG and the ABS. Additionally, the periodicity table denotes the time intervals when MTL plans the ships to be inspected and re-certified.

AA 2.3	Pre-cut Requisitions

AA 2.3.1	Included as Appendix 23, the pre-cut requisitions for provisions, deck stores, engine stores, tools, office supplies, and outfit items are provided.

AB 1.0 Local Protection

AB 1.1 Fire and Police

AB 1.1.1	MTL faces security and protection challenges not only particular to the location, but also peculiar to the ship. MTL holds formal meetings with the local police and fire departments at least semi-annually, and more often if required, to assure the Government, the community and the crew that every precaution has been taken to safeguard and protect their property, the local area and lives. In addition, MTL provides dynamic and developing emergency plans.

AB 1.2 Emergency Plans

AB 1.2.1	Emergency plans, analogous to those presented in the Operations Plan, for fire, hurricane, flooding, hazardous material disposal, oil spill containment, solid waste disposal, towing, grounding, terrorism and bomb threats have been developed.  Under constant revision, these dynamic plans require great cooperation and coordination. MTL continuously audits these plans and programs during Phase IV, and incorporates the upgrades and changes into the current revised Activation Plan on at least an annual basis.

AB 1.2.2	These basic emergency plans are developed in consort with a shipyard to ensure the Government ships are afforded the most efficient and cost effective protection available.

AB 1.2.2.1 	These plans are individually discussed during annual shipyard training, and modifications to the existing procedures are incorporated into the Activation Plan.

AB 1.2.2.2 	At the completion of the shipyard training session MTL will prepare a report describing the training session and submit it to the COTR with a copy forwarded to MAR-611. Additionally, by separate letter, the company will notify the Administrative Contracting Officer at MARAD of the report's delivery.

AC 1.0 Plan Updates

AC 1.1 Activation Plan Revision Schedule

AC 1.1.1	The Activation Plan is not a static document. Therefore, review of the document will be performed periodically and at a minimum, it will be revised yearly. Similarly, upon change of ship status, the Activation Plan will be reviewed and necessary changes will be incorporated.

AC 1.1.2	When the vessel returns to lay-up, the Plan will be reviewed and changed as necessary. This periodic document review is performed in order to keep critical information current. Document revisions will be properly distributed.

AC 1.1.3	Distributed to all key personnel, the approved Activation Plan will be maintained at MARAD and MTL's head office.  A copy of the Plan will also be maintained at the attending Port Engineer's local residence and two copies will be kept in a secure place onboard the vessel to accommodate immediate access for critical personnel arriving on the scene during activation.

AC 1.1.4	MTL will ensure required updates and reviews will be forwarded to MARAD for inclusion in and update of their copy of the approved Activation Plan.

| APPENDICES |
| --- |
| 1. | CONTACT LIST |
| 2. | SEA TRIAL REPORT |
| 3. | READY RESERVE FORCE TURNOVER COMSCINST 4626.1A |
| 4. | ACTIVATION SITREP |
| 5. | TENDER MEMORANDUM |
| 6. | CONTRACTOR CONTACT LIST |
| 7. | RFP |
| 8. | ALERT AND NOTIFICATION LIST |
| 9. | PERSONNEL TRACKING SYSTEM SPREADSHEET |
| 10. | MARITIME LABOR/MGMT AFFILIATION/EMPLOYMENT USMM |
| 11. | USCG APPROVED COURSE LIST |
| 12. | ALTERNATE MANNING LISTS |
| 13. | ACTIVATION COST ESTIMATE |
| 14. | USCG PRE-INSPECTION PKG |
| 15. | ABS SURVEY |
| 16. | ACTIVATION CRITICAL PATH SCHEDULE |
| 17. | NAQ QUESTIONNAIRE/FINGERPRINT |
| 18. | COMPANY EMPLOYMENT APPLICATION |
| 19. | CHANGE OF MASTER |
| 20. | CHANGE OF CHIEF ENGINEER REPORT |
| 21. | COURSE LIST |
| 22. | SPARE PARTS RETURN POLICY |
| 23. | PRE-CUT REQUISITIONS |
| 24. | CURRENT INSPECTION/SURVEY REPORT |
| 25. | CALL BACK LIST |
| 26. | WAIVER |

MARAD Washington Contacts

Director, Office of Ship Operations	202-366-1875

Director of Operational Support	202-366-2629

Chief, Division of Ship Maintenance	202-366-2621

Chief, Division of Reserve Fleet	202-366-5752

Eugene Magee

Ship Operations Supervisor	202-366-2638

Ship Maintenance Supervisor	202-366-2632

Point of Contact with DMA/Charts/Pubs	202-366-2636

Sealift Enhancement Feature Program Coordinator	202-366-2635

MARAD Western Region - San Francisco Contacts

Western Region Director	415-744-2580

Francis X.  Johnston III

Ship Operations Officer	415-744-2577

Supervisory Marine Surveyor	415-744-2579

Suisun Reserve Fleet Contacts:

Joe Pecoraro	707-745-0487

Ben Yost	707-745-0487

Robert Coney	707-745-0487

Marine Surveyors

Simon P. Tao	415-744-2579

James E. Dunn	415-744-2578

Contracting

Mr. Cliff Whitfield	415-744-2924

Ms. Debra K. Velmere	415-744-4140

MARAD Tacoma - Contact

Frank Linehan, Surveyor	206-272-4606

MARAD Long Beach - Contact

James Schaff, Surveyor	310-547-6881

Military Sealift Command (MSC)

COMSC (Fleet Operations, Washington, DC)	202-433-0041

COMSC (Fleet Operations, Bayonne, NJ)	201-823-5241

MSC - Norfolk	804-444-7713

MSC - Atlantic	201-823-7504

MSC - Pacific	415-302-6683

MSC - Long Beach	213-547-6645

SEA TRIAL INSTRUCTIONS

The Master and Chief Engineer shall familiarize themselves with the contents of the sea trial form presented below in order to participate at a meeting with the MARAD Trial Team Chairman.  The MARAD Trial Team Chairman have been instructed to meet with the vessel's Master and Chief Engineer shortly after boarding in order to discuss the trial requirements and formulate a schedule of events mutually agreeable to all.  It is anticipated that the trial will take two to three days.

SEA TRIAL REPORT

FOR

M/V CAPE HUDSON

TRIAL DATES

___/___/___ -- ___/___/___

MTL SHIP MANAGEMENT, INC.

AS SHIP MANAGERS FOR THE

MARITIME ADMINISTRATION,

WESTERN REGION

TABLE OF CONTENTS

ADVANCE AGENDA	1

TRIAL CONDITIONS/SUMMARY	2

AHEAD FULL POWER TRIAL (Diesel)	6

AHEAD STEERING TEST	10

REVERSAL FROM AHEAD TO ASTERN	12

ASTERN ENDURANCE TRIAL (Diesel)	13

ASTERN STEERING TEST	14

REVERSAL FROM ASTERN TO AHEAD	15

ANCHOR WINDLASS TEST	16

DISTILLING PLANT TEST	18

MISCELLANEOUS AUXILIARY SYSTEMS	19

NAVIGATION EQUIPMENT	22

COMMUNICATION EQUIPMENT	24

MOORING EQUIPMENT	26

BOW THRUSTER & STERN THRUSTER	27

CARGO HANDLING EQUIPMENT (ROLL-ON/ROLL-OFF)	28

ADVANCE AGENDA

TEST								TIME

PRE-TRIAL CONFERENCE:				TIME & DATE

H-HOUR - Departure from Sea Buoy:			H

QUICK REVERSAL (Ahead to Astern):			H+8

ANCHOR WINDLASS TEST:				TBD

(Requires 100 feet of Depth)

AHEAD STEERING TEST:					DURING H-H+8

QUICK REVERSAL (Astern to Ahead):			H+8

ASTERN ENDURANCE TRIAL (15 Minutes):		FOLLOWS ABOVE

ASTERN STEERING TEST:				TBD

AHEAD FULL POWER TRIAL (8 Hours):		H-H+8

DISTILLING PLANT TEST (6 Hours):			H+1

MISCELLANEOUS AUXILIARY SYSTEMS:		DURING H-H+8

(Switch @ 4 Hrs)

NAVIGATION EQUIPMENT (SAT/UNSAT):		DURING H-H+8

COMMUNICATION EQUIPMENT (SAT/UNSAT):	DURING H-H+8

MOORING EQUIPMENT (SAT/UNSAT):			AT PIER

CARGO HANDLING EQUIPMENT (SAT/UNSAT):	TBD

POST-TRIAL CONFERENCE:				TBD

TRIAL CONDITIONS/SUMMARY

VESSEL:___________________________________________________________

TRIAL ROUTE:_______________________________________________________

___________________________________________________________________

COMMENCED:______________________________________________________

COMPLETED:_______________________________________________________

CONDITIONS: 	Sea_____________________________________________

Wind____________________________________________

DRAFTS:

Forward: ___________ Mid:  ___________ Aft:  ___________

DISPLACEMENT: _______________

LIQUIDS ABOARD (End of Trials) (BBLS):

Fuel:	Diesel_____________________________

Heavy Oil__________________________

Salt Water Ballast:_______________________

Oily Water Slops:________________________

Fresh Water:____________________________

Lubricants:

Various Types - Supplier: ____________

CHEMICAL TREATMENT: Supplier:_______________ (Distillers/Jacket Water)

TRIAL CONDITIONS/SUMMARY (CONT'D)

TRIAL PARTICIPANTS:

______________________________  (MARAD HQ)  - Chairman

______________________________  (MARAD HQ)  - Team Member

______________________________  (MARAD HQ)  - Team Member

______________________________  (MARAD HQ)  - Team Member

______________________________  (Region Surveyor) - Team Member

______________________________  (Owner's Agent)

______________________________  Master

______________________________  Chief Mate

______________________________  Chief Engineer

CERTIFICATE/LICENSE DEFICIENCIES:

USCG:	_____________________

ABS:		_____________________

FCC:		_____________________

FIRE AND LIFEBOAT DRILL:_________________

GENERAL ASSESSMENTS

VESSEL OPERATIONS: Use as much space as required.

NAVIGATION/COMMUNICATIONS: Use as much space as required.

TRIAL CONDITIONS/SUMMARY (CONT'D)

GENERAL ASSESSMENTS (CONT’D)

HABITABILITY SPACES: Use as much space as required.

PRESERVATION (Coatings): Use as much space as required.

CREW DE-BRIEFINGS: Use as much space as required.

MAJOR MACHINERY DEFICIENCIES: Use as much space as required.

SPARE PARTS/TOOLS:  Use as much space as required.

TRIAL CONDITIONS/SUMMARY (CONT'D)

GENERAL ASSESSMENTS (CONT’D)

ENGINEERING DRAWINGS/INSTRUCTION BOOKS: Use as much space as required.

VEHICLE CARGO SPACES/RAMPS/DOORS/DECK MACHINERY:

Use as much space as required.

GENERAL OBSERVATIONS: Use as much space as required.

PROBLEM AREAS: Use as much space as required.

ENCLOSURES:

a.	Lubricating Oil Schedule

b.	Equipment Vibration Test Report

c.	Equipment Thermographic Test Report

d.	RRF-MARTS Deficiency Reports

e.	Vessel's Crew Habitability Survey

f.	U.S. Coast Guard 835's

g.	Outstanding ABS Damage Surveys

h.	Vessel’s Crew List

AHEAD FULL POWER TRIAL (Diesel)

Description:	The ship is to be operated for a continuous period of eight (8) hours with the propulsion plant operating at the shaft speed corresponding to MAXIMUM ABS POWER, after steady conditions have been attained.  Particular note of elevated bearing temperatures, exhaust temperatures and vibration or any other abnormalities should be noted in the remarks.

Purpose:	To demonstrate satisfactory operation of the propulsion plant at full power.

ITEM				OBSERVED VALUE

Time at start:		__________________________________

Time at completion:	__________________________________

Average Shaft RPM:	__________________________________

Shaft/Brake Horsepower:	__________________________________

Sea temperature:		__________________________________

Jacket Water Temperature:

In:					_____°C

Out:					_____°C

Barometric Pressure:			______mm Hg

Diesel Engine Intake Air Temp.		______°C

(Ambient Temp for Engine):

Main Stack (Exhaust) Temp:		______°C

Main Engine Fuel Oil Type:		______

Diesel Generator Fuel Oil Type:		______

Aux. Boiler Fuel Oil Type:			______

Lube Oil Pressure to Engine:		______kPa/cm²

Lube Oil Temperature to Engine:		______°C

AHEAD FULL POWER TRIAL (Diesel) (CONT'D)

TEMPERATURES (°C)				MIN		MAX

Exhaust:

Main Engine Turbo #1			_____	_____

Main Engine Turbo #2			_____	_____

Main Engine Turbo #3			_____	_____

SSDG #1					_____	_____

SSDG #2					_____	_____

SSDG #3					_____	_____

SSDG #4					_____	_____

SSDG #5					_____	_____

Bearings:

Main Engine					_____	_____

SSDG #1					_____	_____

SSDG #2					_____	_____

SSDG #3					_____	_____

SSDG #4					_____	_____

SSDG #5					_____	_____

Main Thrust Bearing:				_____	_____

Line shaft bearings (SAT/UNSAT):		_________________

GENERATOR PERFORMANCE:

| Parallel Operation | SSDG #1 |  | SSDG #2 |  | SSDG #3 |  | SSDG #4 |  | SSDG #5 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KW: |  |  |  |  |  |  |  |  |  |
| AMPS: |  |  |  |  |  |  |  |  |  |
| Power Factor: |  |  |  |  |  |  |  |  |  |
| Power Output: |  |  |  |  |  |  |  |  |  |
| Engine Load (%): |  |  |  |  |  |  |  |  |  |

AHEAD FULL POWER TRIAL (Diesel) (CONT'D)

| Independent Operation | SSDG #1 |  | SSDG #2 |  | SSDG #3 |  | SSDG #4 |  | SSDG #5 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KW: |  |  |  |  |  |  |  |  |  |
| AMPS: |  |  |  |  |  |  |  |  |  |
| Power Factor: |  |  |  |  |  |  |  |  |  |
| Power Output: |  |  |  |  |  |  |  |  |  |
| Engine Load (%): |  |  |  |  |  |  |  |  |  |

Fuel Oil Meter:

TIME			READING		GPM

Reading 1		______		________		________

Reading 2		______		________		________

Reading 3		______		________		________

Reading 4		______		________		________

Reading 5		______		________		________

Reading 6		______		________		________

Reading 7		______		________		________

Reading 8		______		________		________

(a) Gallons of Fuel:	________

(Used in 8 Hours)

(b) Barrels per day:	________

(a) * (0.071)

NOTES:

(1)	EXISTING SHIP’S GAUGES ARE TO BE USED TO RECORD MACHINERY TEMPERATURE, PRESSURE & RPM.

(2)	STANDBY AUXILIARY UNITS ARE TO BE SWITCHED OVER MIDWAY THROUGH THE POWER RUN.

(3)	PROPULSIVE HORSEPOWER FOR DIESEL ENGINES MAY BE ESTIMATED BY THE FOLLOWING METHODS:

(a) Torsionmeter - When a torsionmeter is fitted, it may be used to determine horsepower.  The accuracy of the meter should be checked by one of the other methods listed below, unless the meter has recently been calibrated.

(b) Rack Position - Brake horsepower may be closely approximated by careful observations of fuel rack positions and comparison of these with data taken during shop tests, corrected for ambient conditions, if possible.

(c) Indicator Cards - Indicator cards or equivalent may be taken on each cylinder, and the BHP may be computed with very good results for low or intermediate speed units.  Engine efficiency data, other correlating data, or sample correction curves are also needed with the indicator card data to compute BHP.

(d) When no other means are available, shaft horsepower on an existing ship, which has previously been on standardization trials, may also be obtained from the original Trial Data Book by entering the Propeller Shaft RPM versus Power Curve.

REMARKS:

AHEAD STEERING TEST

Description:	With the ship in the operational performance sea trial condition regarding loading and proceeding ahead at endurance sea trial horsepower move the handwheel at maximum rate as follows:

Midships to Hardover Right - Hold hardover for ten seconds.

Hardover Right to Hardover Left - Hold hardover for ten seconds.

Hardover Left to Hardover Right - Hold hardover for ten seconds.

Hardover Right to Midships - Maneuver complete.

After ship's speed has been restored use the other steering power unit and repeat the above rudder movements.  For hardover rudder movement rate, use the average degrees per second for total time from start to 5 degrees before ordered angle.

Purpose:	To demonstrate satisfactory operation of the steering gear at full power ahead and that the rudder rate attainable meets the required rate of 2_° per second.  The operation of the steering engine regarding performance, leakage, vibration and maintenance, etc., is to be observed.

NOTE:	Regarding auxiliary means of steering - the standby unit of a dual hydraulic steering gear is the specified auxiliary means of steering and is to be tested as shown above.

ITEM					PORT/FWD		STBD/AFT

Date of Test:			__________		__________

Time at completion:		__________		__________

Base Course:			_____° STD	_____° STD

Propeller Turns (at start):		_____P RPM	_____P RPM

Operation of the Trick Wheel: (SAT./UNSAT.) ________________

AHEAD STEERING TEST (CONT'D)

PORT/FORWARD UNIT

Rudder Angle Degrees		Ram Oil Pressure	Time

(maximum)		(seconds)

0°	- 30°R		_____		_____

35°R	- 30°L		_____		_____

35°L	- 30°R		_____		_____

35°R	- 0°R			_____		_____

STARBOARD/AFT UNIT

Rudder Angle Degrees		Ram Oil Pressure	Time

(maximum)		(seconds)

0°	- 30°R		_____		_____

35°R	- 30°L		_____		_____

35°L	- 30°R		_____		_____

35°R	- 0°R			_____		_____

NOTES:

(1)	UNITS WERE ORIGINALLY DESIGNED TO GO HARDOVER TO 30° ON THE OPPOSITE SIDE IN 28 SECONDS.

(2)	START TIMING AS SOON AS THE RUDDER BEGINS TO MOVE AND STOP TIMING AT 30°.  HOLD HARDOVER POSITION FOR 10 SECONDS BEFORE EXECUTING THE NEXT MANEUVER.

REMARKS:

REVERSAL FROM AHEAD TO ASTERN

Description:	With the Ship in the trial condition and proceeding ahead at endurance sea trial horsepower and normal  machinery operating conditions signal "Full Astern", maintaining rudder in the midships position.

Purpose:	To demonstrate satisfactory operation of the propulsion machinery and control systems during a reversal from Full Ahead to Full Astern.

ITEM							OBSERVED VALUE

Date of Test:					__________

Time of Test:					__________

Ship's Speed at Start:				__________knots

Shaft RPM beginning:				__________

Time to stop shaft (seconds):			__________

Time to DEAD SLOW Astern (seconds):	__________

Time to SLOW Astern (seconds):		__________

Time to HALF Astern (seconds):			__________

Time to FULL Astern (seconds):			__________

Maximum RPM astern:				__________

Time to stop ship (seconds):			__________

NOTES:	(1)	Upon completion of ahead steering test, stop the Main Engine.  When relative motion has ceased, engage engine astern.  “Crashback” test not permitted by MARAD Marine Surveyor, Mr. T.J. Baka (5 May 94).

REMARKS:

ASTERN ENDURANCE TRIAL (Diesel)

Description:	The ship is to be operated astern at the maximum attainable shaft horsepower for a duration of at least fifteen (15)  minutes.  After the ship has attained way astern.  The rudder is to kept in the midships position during the test.

Purpose:	Demonstrate satisfactory astern operation of the propulsion plant.

ITEM						OBSERVED VALUE

Time at start:				______________________________

Time at completion:			______________________________

Average Shaft RPM:			______________________________

Jacket Water Temperature:

In:				_____°C

Out:				_____°C

TEMPERATURES (°C)		MIN		MAX

Exhaust:

Main Engine			_____	_____

Bearings:

Main Engine			_____	_____

ASTERN STEERING TEST

Description:	After the ship attains stern way during the Astern Endurance Trial, the Astern Steering Test should be conducted.  The  hand wheel should be moved rapidly as follows:

Midships to Hardover Right - Hold hardover for ten seconds.

Hardover Right to Hardover Left - Hold hardover for ten seconds.

Hardover Left to Hardover Right - Hold hardover for ten seconds.

Hardover Right to Midships - Maneuver complete.

Switch to the other steering power unit and repeat the above rudder movements.

Purpose:	To demonstrate satisfactory operation of the steering gear at full power astern.  The operation of the steering engine regarding performance, leakage, vibration, and maintenance, etc.,is to be observed.

ITEM					PORT/FWD		STBD/AFT

Date of Test:			__________		__________

Time at start:			__________		__________

Time at completion:		__________		__________

Base Course:			_______° STD	_______° STD

Shaft RPM at start:			__________		__________

Ram Pressures (maximum PSI):

Rudder Angle

0°  - 30°R				_____		_____

35°R - 30°L				_____		_____

35°L - 30°R				_____		_____

35°R - 0°				_____		_____

REMARKS:

REVERSAL FROM ASTERN TO AHEAD

Description:	With the Ship in the trial condition and moving at full headway astern signal "Full Ahead," maintaining rudder in the midships position.

Purpose:	To demonstrate satisfactory operation of the main propulsion machinery and control systems during a reversal from Full Astern to Full Ahead.

ITEM						OBSERVED VALUE

Date of Test:						_______________

Time of Test:						_______________

Ship's Speed at Start:				_______________

Shaft RPM beginning:				_______________

Time to stop shaft:					_______________

Time to DEAD SLOW Ahead:			_______________

Time to SLOW Ahead (seconds):			_______________

Time to HALF Ahead (seconds):			_______________

Time to FULL Ahead (seconds):			_______________

Time to stop ship (seconds):			_______________

NOTES/REMARKS:

ANCHOR WINDLASS TEST

Description:	The Anchor Windlass Test is to consist of a demonstration of the ability of each windlass to lower, hoist and hold the anchor and chain.

Each anchor is to be lowered under power to just below the water's surface and then hoisted simultaneously, a few feet (until clear of the water, minimum).

Each anchor and at least one shot of chain is to be dropped under the control of the hand brake and then hoisted to the hawse pipe, individually, one at a time.

The test to be conducted at a minimum water depth of 100 feet and with all due respect for the safety of personnel and the vessel.

Purpose:	The purpose of the Anchor Windlass Test is to demonstrate the mechanical functioning of the windlass and its ability to lower, hoist and hold anchors and chains.

ITEM				OBSERVED VALUE

PORT                    STBD

Date of Test:			__________             __________

Time of Test:			__________             __________

Water Depth (fathoms):	__________             __________

(Minimum of 15 fathoms)

Ship's Position:	___ deg._____ min. N   ___ deg._____min. N

(LAT/LONG)		___ deg._____ min. W  ___ deg._____min.W

Hoist Speed (ft/min):	__________		__________

Observation of any tendency of the chain to jump whelps on the wildcats during brake tests, signs of excessive vibration of foundation, loosening of holding-down bolts and nuts, etc., to be noted.

ANCHOR WINDLASS TEST (CONT’D)

NOTES:	(1)	Chain speed can be measured by the shot markings.  15 fathoms equal one shot, and one fathom equals six (6) feet.  The windlass was originally designed for a hoist speed of 30 ft./min.  This time/speed should be measured while lowering the last shot in from the  time the shot marker breaks the water’s surface to the point that the anchor swivel breaks the water’s surface.

REMARKS:

DISTILLING PLANT TEST

Description:  Each Distilling plant to be operated for a period of six (6) hours duration to provide the capacity in gallons per day.

Purpose:  Demonstrate satisfactory operation of Distilling Plant at rated capacity.

ITEM				MAIN EVAP		FWD R.O.		AFT R.O.

Date of Test:			__________		__________		__________

Time of Test:			__________		__________		__________

(start)

Time of Test:			__________ 		__________		__________

(completion)

Rated Capacity:		__________		__________		__________

(MT/DAY)

Distilling Plant Meter:	________gal.	________gal.	________gal.

(start)

Distilling Plant Meter:	________gal.	________gal.	________gal.

(completion)

Gallons per day:		__________		__________		__________

Salinity reading (ppm)	__________		__________		__________

NOTES:	(1)	This test is to be conducted in conjunction with the Ahead Endurance Trial.

REMARKS:

MISCELLANEOUS AUXILIARY SYSTEMS

Description:	The Miscellaneous Auxiliary Systems listed below are to be given a service demonstration and checked off as satisfactory  operation is observed.

Purpose:	To demonstrate satisfactory operation of the ship's miscellaneous auxiliary systems.

SYSTEM					OPERATION

Refrigeration Equipment:			SAT/UNSAT

Galley Equipment:				SAT/UNSAT

Air Conditioning System:			SAT/UNSAT

Ventilation and Heating System:		SAT/UNSAT

Water Treatment System:			SAT/UNSAT

Ballasting and Deballasting Systems:	SAT/UNSAT

Bilge Pump & System:			SAT/UNSAT

Fire Pump & Firemain:			SAT/UNSAT

Salt Water Service System:		SAT/UNSAT

Fresh Water Service System:		SAT/UNSAT

Cargo Space Ventilation:			SAT/UNSAT

Sewage Disposal System:			SAT/UNSAT

Elevators:					SAT/UNSAT

Stabilization Systems:			SAT/UNSAT

Hull Vibration:				SAT/UNSAT

Machinery Vibration:			See NOTES/COMMENTS

Heat/Temperature Survey:			See NOTES/COMMENTS

MISCELLANEOUS AUXILIARY SYSTEMS (CONT'D)

SYSTEM					OPERATION

Fueling Oil Handling:

Bunkering					SAT/UNSAT

Transfer					SAT/UNSAT

Service					SAT/UNSAT

Heaters					SAT/UNSAT

Purifiers					SAT/UNSAT

Electrical Generating System:

Ship's Service				SAT/UNSAT

Auxiliary Engine Driven			SAT/UNSAT

Switchboards				SAT/UNSAT

Wiring						SAT/UNSAT

Parallel Operation				SAT/UNSAT

Emergency					SAT/UNSAT

Ship's Lighting:

House Internal				SAT/UNSAT

House External				SAT/UNSAT

Main Deck External				SAT/UNSAT

Cargo Spaces				SAT/UNSAT

Engine Spaces				SAT/UNSAT

Auxiliary Spaces				SAT/UNSAT

Storerooms/Lockers				SAT/UNSAT

Sound Powered Phones			SAT/UNSAT

(list types i.e., 1JV, 3JV, etc.):

Oil Water Separator:				SAT/UNSAT

DIESELS ONLY

Auxiliary Boilers:

Waste Heat					SAT/UNSAT

Number in Op:				__________

Oil Fired					SAT/UNSAT

Number in Op:				__________

Uptake Gas Temp:				SAT/UNSAT

MISCELLANEOUS AUXILIARY SYSTEMS (CONT'D)

Piping:					SAT/UNSAT

Safety Valves:				SAT/UNSAT

Combustion Control:			SAT/UNSAT

Fuel Oil System:				SAT/UNSAT

Feed Water System:			SAT/UNSAT

NOTES/REMARKS:

NAVIGATION EQUIPMENT

Description:	The navigation and other special equipment is to be given a service demonstration and checked off according to the following equipment list as satisfactory if operation is observed.

Purpose:	To demonstrate satisfactory operation of the ship's navigation system.

SYSTEM						OPERATION

Gyro Compass (Primary)				SAT/UNSAT

Gyro Compass (Backup)				SAT/UNSAT

Magnetic Compass					SAT/UNSAT

Auto Pilot						SAT/UNSAT

Talkback System					SAT/UNSAT

Rudder Angle Indicators				SAT/UNSAT

RPM Indicators/Repeaters				SAT/UNSAT

Chronometers					SAT/UNSAT

Fathometer						SAT/UNSAT

Fathometer Alarm					SAT/UNSAT

Doppler Speed Log					SAT/UNSAT

LORAN						SAT/UNSAT

Power Failure Alarms				SAT/UNSAT

SATNAV/GPS					SAT/UNSAT

Smoke Detector Cabinet				SAT/UNSAT

Radio Direction Finder (RDF)			SAT/UNSAT

Radar 10 CM w/ARPA				SAT/UNSAT

NAVIGATION EQUIPMENT (CONT'D)

SYSTEM                         				OPERATION

ARPA (Part of 10 cm Radar)			SAT/UNSAT

Radar 3 CM						SAT/UNSAT

Course Recorder					SAT/UNSAT

Navigation Lights					SAT/UNSAT

Automatic Fog Signaling Device			SAT/UNSAT

Weather Instruments:				SAT/UNSAT

Anemometer						SAT/UNSAT

Barograph						SAT/UNSAT

Whistle						SAT/UNSAT

Bridge Control					SAT/UNSAT

NOTES/REMARKS:

COMMUNICATION EQUIPMENT

Description:	The communication equipment is to be given a service demonstration and checked off according to the following equipment list as satisfactory if operation is observed.

Purpose:	To demonstrate satisfactory operation of the ship's communication system.

SYSTEM						OPERATION

Main Transmitter					SAT/UNSAT

Reserve Transmitter				SAT/UNSAT

Main Receiver					SAT/UNSAT

Reserve Receiver					SAT/UNSAT

VHF Equipment					SAT/UNSAT

Hand-Held VHF Radios				SAT/UNSAT

SSB HF Voice Radio				SAT/UNSAT

2182 Alarms						SAT/UNSAT

(Radio Room &Bridge)

Telex Equipment					SAT/UNSAT

Facsimile Equipment:

Standard Office -					SAT/UNSAT

Weather Fax -					SAT/UNSAT

Auto Alarms						SAT/UNSAT

(2182 Alarms-Radio Room & Bridge)

INMARSAT 						SAT/UNSAT

Standard C Terminal

NAVTEX Receiver					SAT/UNSAT

COMMUNICATION EQUIPMENT (CONT'D)

SYSTEM						OPERATION

Emergency Equipment:

EPIRBs:						SAT/UNSAT

(_____No. of Units Aboard)

Lifeboat Radios:					SAT/UNSAT

Admin. Equipment & Manuals:			SAT/UNSAT

Equipment Manuals:				SAT/UNSAT

MSC Comm Instructions:				SAT/UNSAT

UHF (If installed):					Not Equipped

NOTES/REMARKS:

MOORING EQUIPMENT

Description:	The operation of the vessel's mooring equipment  is to be demonstrated and its operational performance observed and checked off according to the following equipment list as satisfactory operation is observed.

Purpose:	To demonstrate satisfactory operation of the ship's mooring system.

SYSTEM						OPERATION

Mooring Winches:					SAT/UNSAT

(Type:__________________)

Mooring Lines					SAT/UNSAT

Chocks						SAT/UNSAT

Fairleads						SAT/UNSAT

Bollards						SAT/UNSAT

Accommodation Ladders				SAT/UNSAT

Pilot Ladders						SAT/UNSAT

NOTES/REMARKS:

BOW THRUSTER & STERN THRUSTER

Description:	The Bow thruster test is to consist of a demonstration of the ability of the bow thruster to position the bow without engine and rudder assistance.  The test is to be conducted with the vessel stopped and headed into the wind.  The thruster control lever is to be positioned for maximum thrust to swing the bow to the left of the ship's heading for 10 minutes or until the ship's heading changes 30 degrees left of the original heading.  The thruster control lever will then be positioned for maximum thrust to swing the bow to the right for 10 minutes or until the ship's heading changes 30 degrees right of the heading at which left swing was stopped.

Repeat this test for the stern thruster.

Repeat this test for both thrusters.

Purpose:	Demonstrate the ability of the Thrusters to Perform.

ITEM						OBSERVED VALUES

THRUSTERS:		BOW		STERN	BOTH

Ship's Base Course:	________°	________°	________°

Time of start:			________	________	________

Power (KW):			________	________ 	________

LEFT: Time (seconds)

to move 30° or degrees

moved in 10 minutes:	________	________	________

RIGHT: Time (seconds)

to move 30° or degrees

moved in 10 minutes:	________	________	________

Ship's heading at the end:	________°	________°	________°

Sea Condition:			_________________________

Depth of Water (fathoms):		_________________________

Wind Speed and Direction:		_________________________

Draft:					_______ m (Fwd)	_______ m (Aft)

NOTES/REMARKS:

CARGO HANDLING EQUIPMENT (ROLL-ON/ROLL-OFF)

Description:	The operation of the vessel's cargo handling equipment is to be demonstrated and its operational performance observed in regard to the following components:

Purpose:	To demonstrate operation of the ship's cargo handling equipment.

SYSTEM						OPERATION

Stern Ramps:

Operating Stations:

Upper Deck:					SAT/UNSAT

Lower Deck:					SAT/UNSAT

Securing Devices:				SAT/UNSAT

Stern Door:

Operating Stations:				SAT/UNSAT

Locking Device:				SAT/UNSAT

Cargo doors:

Operating Stations:

#3 Deck:					SAT/UNSAT

#2 Deck:					SAT/UNSAT

#1 Deck:					SAT/UNSAT

Upper Deck Ramp Door (Guillotine):

Operating Stations:				SAT/UNSAT

Locking Devices:				SAT/UNSAT

Ramp Covers:

Operating Stations:				SAT/UNSAT

Locking Devices:				SAT/UNSAT

Deck:						SAT/UNSAT

Deck:						SAT/UNSAT

CARGO HANDLING EQUIPMENT (ROLL-ON/ROLL-OFF)(CONT'D.)

SYSTEM						OPERATION

Cargo Crane (40 Ton):				SAT/UNSAT

Stores Crane (5 Ton):				SAT/UNSAT

Stores Crane (1 Ton):				SAT/UNSAT

Port Accomodation Ladder

Platform Crane:					SAT/UNSAT

Hydraulic Power Room:

Unit Operation: 				SAT/UNSAT

Leakage:					SAT/UNSAT

NOTES:	(1)	Operation of the above listed hydraulic powered units to be observed with regard to sluggish/sticking movement, vibration, time of operation, leakage of hydraulic oil from operating cylinder and control stations.

REMARKS:

READY RESERVE FORCE TURNOVER COMSCINST 4626.1A

INTENTIONALLY LEFT BLANK

DAILY ACTIVATION SITREP

Actual Date:  **/**/**     Planned Date:  **/**/**

| SHIP | R-Status | C-Status | Ship Manager | Homeport | Current Location (if different) or Activation Facility | Start Activation | Breakout Tow | Arrival at Activation Facility | Remove Blanks | Aux Fired Boiler Hydro | Aux Fired Boiler Operational | Port Boiler Hydro | Port Boiler Light-Off | Stbd Boiler Hydro | Stbd Boiler Light-Off | Main Eng JW at Proper Temp | Main Eng LO at Proper Temp | Main Eng FO at Proper Temp | Steam Norm. Pres/Temp at stops | Port #1 SSDG On-line | Stbd #2 SSDG On-line | #3 SSDG On-line | Ship Stores Reefers Light-off | Main Engine(s) Operational | Evap/ Distiller #1 Port On-line |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CAPE HUDSON | ROS-5 | C-1 | MTL | San Francisco, CA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CAPE HORN | ROS-4 | C-1 | MTL | San Francisco, CA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CAPE HUDSON | ROS-4 | C-1 | MTL | San Francisco, CA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

TENDER MEMORANDUM

INTENTIONALLY LEFT BLANK

RFP

INTENTIONALLY LEFT BLANK

# TELEPHONE CONTACT LIST

Marine Transport Lines, Inc.

1200 Harbor Blvd. (9th Flr.)

C-901

Weehawken, NJ  07087-0901

Telephone #	(201) 330-0200

Fax #		(201) 330-7791

24hr. Answering Service (201) 863-3370

MARAD Department Contacts

PERSONAL TRACKING SYSTEM SPREADSHEET

INTENTIONALLY LEFT BLANK

MARITIME LABOR/MGMT AFFILIATION/EMPLOYMENT USMM

INTENTIONALLY LEFT BLANK

USCG APPROVED COURSE LIST

INTENTIONALLY LEFT BLANK

ALTERNATE MANNING LISTS

INTENTIONALLY LEFT BLANK

ACTIVATION COST ESTIMATE

INTENTIONALLY LEFT BLANK

USCG PRE-INSPECTION PACKAGE

INTENTIONALLY LEFT BLANK

ABS SURVEY

INTENTIONALLY LEFT BLANK

ACTIVATION CRITICAL PATH SCHEDULE

INTENTIONALLY LEFT BLANK

NAQ QUESTIONNAIRE/FINGERPRINT

INTENTIONALLY LEFT BLANK

COMPANY EMPLOYMENT APPLICATION

INTENTIONALLY LEFT BLANK

CHANGE OF MASTER

INTENTIONALLY LEFT BLANK

CHANGE OF CHIEF ENGINEER

INTENTIONALLY LEFT BLANK

COURSE LIST

INTENTIONALLY LEFT BLANK

SPARE PARTS RETURN POLICY

INTENTIONALLY LEFT BLANK

PRE-CUT REQUISITIONS

INTENTIONALLY LEFT BLANK

CURRENT INSPECTION/SURVEY REPORT

INTENTIONALLY LEFT BLANK

CALL BACK LIST

INTENTIONALLY LEFT BLANK

WAIVER

INTENTIONALLY LEFT BLANK

# Footnotes

ROS4 means that within four days of a notice to activate, the ship must be tendered to the United States Navy Military Sealift Command.

Ship Repair Facility, Ship Manager, MARAD, MSC, US Army, USCG, ABS etc.

This Plan is dynamic; so too are the critical path items. MTL exercises discretion and professional license to adapt the Plan to meet particular activation needs. (Appendix 16)

Following completion of a successful activation, the MARAD Surveyor tenders the ship to an MSC on-scene representative. Upon acceptance, an MSC Area Commander assumes operational control responsibilities and the Commander, MSC assumes administrative control.  However, contractual control remains a MARAD responsibility at all times.  There is no contractual relationship between MTL and MSC or any other Navy operational commander.

Many shipyards or ship repair facilities may be contracted in a multi ship activation.

To resolve potential disputes during the change order bid period, the attending Port Engineer acting on behalf of the US. Government as COTR, will contact MTL's MARAD designated Contracting Officer and the Acting Marine Superintendent if he feels the Government will be unfairly attended.

Section DTMA91-93-C-00045 section C3.5.4.b of this Activation Plan applies.

General Steamship contact name, address, phone and facsimile numbers are retained in Appendix 1 of the Activation Plan in accordance with DTMA91-93-C-00045 section C3.5.4i.

A copy of this instruction is maintained at home office.

Enclosure 1 of COMSCINST 4626.1A is used by the Turnover Team during RRF activations.

Ready Reserve Force Activation Test Checklist for MSC Turnover Team is included in COMSCINST 4626.1

Copy of Appendix 2.

DTMA91-93-C-00045; section C3.8.3 peripherally applies.

Copies of the Activation Situation Report and Tender Form are presented as Appendices 4 and 5, respectively.

Included as Appendix 5 of this Activation Plan.

Additionally, MTL will provide recommendations for corrections to discovered deficiencies.

Cross referenced in accordance with MARAD Operations Management Manual M.2.3.14.A.

Sample Tender Memorandum included as Appendix 5.

Verified Fuel Report and copy of USCG 835's will be included as enclosures to the Tender Memorandum.

Section DTMA8-C-00021; section C2.3 of the contract applies.

Functioning agencies include, but are not limited to the ABS; USCG; FCC; EPA; USDA; USN; USA(MTMC), Police, Fire and Sheriff's Departments.

Footnote 2 above applies.

Although formal competitive biding is not accomplished at no-notice activation, the shipyard is pre-selected. The Ship Repair Facility, which is awarded the contract, will normally be the one in the area where the ROS4 vessels are currently located. In the maintenance and planned activation, the lengthy lead-time may allow multiple bidding. However, because the vessel is located on the West Coast, the local shipyards enjoy a significant competitive advantage.

Refer to Appendix 7.

MTL will select activation facilities for no-notice activations and will award contracts based on bids or price quotations received from the previously issued Activation Specification IFBs. MTL intends to pre-bid no notice activation solicitation on a full and openly competitive basis.

Because there may be limited industrial resources available during a national emergency or large scale no-notice activation test, MTL realizes that MARAD may require the company to contract with specific activation facilities. Further, MTL acknowledges that facility alignment decisions will be guided by MARAD's latest RRF Full Scale Activation Plan.

Many shipyards or ship repair facilities may be contracted in a multi-ship activation.

Because this is a legitimate Navy reimbursable cost of activation, written Navy concurrence in terms of displacement loss compensation will be required by MARAD in advance of actual displacement. MARAD RRF OMM 2.3.4.4 applies.

To resolve potential disputes during the change order bid period, the attending Port Engineer acting on behalf of the Government as COTR, will contact MTL's Government designated Contracting Officer and the Marine Superintendent if he senses the Government will be inequitably attended.

The employees are required to provide vacation contact phone numbers, and additionally, as a general rule, employees do provide a contact phone number before they depart on holiday.

The Notification/Alert List is included as Appendix 8 to the Activation Plan.

Maintaining it at his local residence, the attending Port Engineer holds a copy of the current Notification/Alert List.

The company maintains a Personnel Tracking System (PTS) for crews. This computer is implemented using Microsoft Excel software. An example of the PTS spreadsheet is included as Appendix 9.

ROS4 indicates that within four days of a notice to activate the ship must be tendered to the United States Navy's Military Sealift Command.

Appendix 10: 1993 Maritime Labor-Management Affiliations Guide.

For his files, review and approval, MTL provides the COTR the temporary contract Port Engineer's resume, training history and professional qualifications.

While simultaneous group activations are more arduous, the company believes its current temporary personnel staffing mechanism affords the US Government maximum coverage at minimum expense.

MTL will ensure the temporary Port Engineer's additional qualifications are credible.

Appendix 1, Appendix 6 and section G7.1.4 of this Plan.

A list of necessary certificates, including but not limited to those presented in Appendix 24.

Confidential and Secret Material Appendix 17; NAQ, Fingerprint forms provided at activation.

Change of Master Report is a turnover item and will be completed following initial screen, interview and brief. It is included in the Plan as Appendix 19.

Change of Chief Engineer Report is a turnover item and will be completed following initial screen, interview and brief. It is included in this Plan as Appendix 20.

No Notice emergency activations in the first contract year obviously do not apply.

MTL will provide copies of the updates plans, specifications and pre-cut requisitions in a timely manner.

4 See Appendix 13.

Phase IV training prior to activation is a dynamic evolution, and requires constant attention.  With industry, Union and Government support, MTL pledges to adequately monitor the training and provide qualified and competent crews to satisfy mission requirements.

Appendix 25: Crew call back list.

Appendix 27: Crew phase-in schedule.

Unique Foreign Built Engineering Equipment, Auxiliaries and Cargo Gear.

Arranged by and through MTL.

Following completion of a successful sea trial, the MARAD Surveyor tenders the ship to an MSC on-scene representative.  Upon acceptance, an MSC Area Commander assumes operational control responsibilities and Commander, MSC assumes administrative control.  However, contractual control remains a MARAD responsibility at all times.  There is no contractual relationship between MTL and MSC or any other Navy operational commander.

When the ships are activated and actually placed into service they will revert to conventional Special Periodic Survey status and all rules are applicable. This does not apply to No-Notice Activations when the ships are placed in service for a limited period of time.

Although ROS readiness condition is unlikely to change, MTL recognizes MARAD will be required to notify the cognizant OCMI, notwithstanding the ready for sea status of the activated ship.

Application for Waiver and Waiver Order included as Appendix 26.

If MARAD initiates the activation waiver request, the USCG is authorized but not required to grant the waiver and if granted, restrictive conditions such as time limits or guidance to be followed may be attached. However, if COMSC requests the waiver, regulations require that the waiver be granted without conditions.

Additional Port Captain responsibilities are annotated in the Plan's section C3.5.4N                    referencing contract DTMA91-93-C-00045.

Periodicity Table included as Appendix 15.

Copies of the Activation Situation Report and Tender Form are presented as Appendices 5 and 6.

Verified Fuel Report and copy of USCG 835's are included as enclosures to the Tender Memorandum

Normally, at activation the ROS4 Chief Mate immediately assumes authority as ship Master.

Periodicity Table included as Appendix 15.

Pre-cut requisition cost estimates will be updated semi-annually or sooner if required.

Local area shipyards.

If continuous 100% ABS power is unattainable or creates potentially damaging or otherwise unsafe conditions, the full power run shall be conducted at reduced power and the record so noted.

This item requires at least two observers in the steering gear room with stop watches and one observer on the bridge with phone or radio contact.

This should be executed quickly, however, if the Chief Engineer desires, try it once gradually, then, based on satisfactory results, return to full speed ahead, and execute the maneuver a second time, faster.

The simultaneous hauling of both anchors is not required if the vessel is equipped with separate windlass drives or motors for each anchor.

Some of this equipment cannot be tested during sea trial.  Take the word of the Chief Mate or Chief Engineer and so note for the record.