Comments on new 3Q120 spare magnets

David Harding

21 March 2006

Given the importance of the neutrino program to Fermilab’s future, it is critical that we maintain a suitable set of spare magnets and consider improvements to enhance the reliability of the operational magnets.  The NuMI beam line relies on 3Q120 quadrupole magnets for transport of the primary proton beam.  The magnets in the beam line were originally constructed in the 1970’s and 1980’s for use in other fixed target beam lines that have now been decommissioned.  In preparation for installation in the NuMI beam line, they were all tested for electrical integrity, as well having the cooling water passages tested for leaks and flow rate.  In the course of that testing, so many magnets were found to have water leaks that we had to scour the tunnels for additional magnets to refurbish before we found enough good ones to complete the project.  In fact we were forced to use a few magnets with less cooling capacity than optimal.  While we now have a set of spare magnets, this history leaves us concerned about the long-term viability of magnets and the adequacy of the spares pool.

An additional concern is that some of the NuMI magnets are running at RMS currents beyond their design level.  Those magnets have been provided with supplemental cooling plates that clamp onto the core of the magnet.  The RMS current is also being reduced by ramping the magnets, as the required duty factor is rather low, but the high inductance of the magnets limits this approach to reducing the power.

Over the years the original 3Q120 magnet design has evolved through improved coils and cores, while maintaining the basic pole geometry [1].  To systematically distinguish them, we now use three-letter designators for the different styles.  The two versions compared here are called QQM and QQB.  They have identical cores but differ dramatically in the coils.  The two big choices that will need to be made are 1) the preferred style of coil and 2) whether to salvage old cores for use in the new magnets.

The QQM, currently installed in NuMI, uses many turns of solid conductor cooled indirectly by a few water passages connected to copper fins between sections of coil.  The QQB, installed in the Main Injector transfer lines, uses fewer turns of hollow conductor directly cooled by water.  The table below compares a number of key parameters.  The magnetic properties of the two styles are identical for the same number of Ampere-turns, but the QQB can run at higher excitations due to the improved water cooling.

TD regards the hollow conductor coils as more robust than the indirectly cooled coils.  The drawings meet today’s standards.  Modern travelers are ready to use.  The tooling can be expected to be in good shape and take minimal set-up time.  None of the above is true for the solid conductor cols.  The labor for winding the hollow conductor coils and assembling the magnets should be a bit less.

Recovering cores from old magnets would take a bit more labor than stacking new cores.  There appear to be enough failed 3Q120 magnets with the larger cores so that if we reused the cores we could avoid the cost of buying new laminations.  The old magnets would be placed in the debonding oven to have the epoxy oxidized.  The tie plates that hold the core together would be ground off.  The old conductor would be removed.  (It is not salvageable.)  The core would be grit-blasted to clean it up.  There may be rusting between laminations of the old cores that we would need to seal in to reduce the danger to the new coil insulation.  We would need to try to discover what insulation was used on the old magnets and whether it would stand up to the debonding temperature, and if not, whether that would be acceptable for this application of the magnets.  The temperatures are controlled debonding adequately so that we do not expect either a change to the magnetic properties of the steel or mechanical deformation due to stress relief.

An additional choice is in the beam tube.  The standard model beam tube is round stainless steel, OD 2.950” to 2.960”, wall 0.595”±0.001”.  In at least one magnet built for the AP1 beam line, the round tube is replaced by a “star shaped” tube, bumping the aperture in the horizontal and vertical midplanes to about 4.23” ID, but with no increase on the diagonal.  Aside form the extra time and cost to procure the fancier beam tubes, a disadvantage of the star tube is the displacement of small pole piece stabilizers, leading to a possible slight degradation of the magnetic field uniformity.  The field quality beyond a radius of about an inch is not known in any case, but it could be calculated.

In the mid 1990’s the cost for constructing 17 QQB magnets for the Main Injector transfer lines was $41,156 each, exclusive of EDIA and tooling.  Broken down, it was $20,006 for M&S, $13,517 for SWF, and $7,633 for contract technicians.  The M&S is likely more than double for FY07.  The prices of steel and copper, which dominate the M&S, have taken dramatic jumps in the last few years.  The price of raw copper is almost three times what it was then.  Most steel isn’t up that much, but we got an exceptionally good price on steel for the Main Injector, so the ratio will probably be about that.  The cost of labor has gone up, too.  This is less of a concern for you, unless we run into a conflict where the Lab has to make a choice between our techs working on these quads and hiring contract techs.  Contract techs are less expensive per hour, but are also far less productive initially.

Given the current technician level and other known projects, one year is a rough estimate for the duration of fabrication.  Assuming obligation authority for the M&S were available at the start of FY07, work could begin around February 2007.  If, as is generally the case, the year opens with uncertainty, fabrication work would begin later. Magnets could then be installed during the 2008 shutdown without any extraordinary effort.

TD/Accelerator Support expects to be working on two other major projects on the same time scale, new corrector packages for the Booster and spare quadrupoles for the Main Injector.  Production of the Booster correctors is scheduled to begin around January 2007 with a deadline of completing 24 magnets in time for testing and installation during the (as yet unscheduled) 2007 shutdown.  That effort will take priority.  24 more magnets plus spares will follow for the 2008 shutdown.  The Main Injector quadrupoles will be a continuation of work from FY06, building new spare magnets and rebuilding magnets that have failed.  This work should taper off in the middle of 2007, but in any case will be lower priority once the current spares pool is supplemented by even a few magnets.  This rough projection suggests that no additional technicians would be needed.

Some engineering supervision will be needed whichever magnet style is chosen.  We expect that less would be needed in the case of the QQB, since we are happy with that design.  Any attempts to improve the QQM performance would require an early investment of engineering time with no assurance of a payoff.  It is not practical to start that effort now, but some exploration could begin later in FY06.  Any changes would involve drafting time, perhaps a couple of drafter-months, since all the QQM drawings date from the pencil and paper era.  Attempts at improvement would introduce a delay in the whole schedule, but probably still allow installation during a 2008 shutdown.

|  | QQM | QQB | Units |
| --- | --- | --- | --- |
| Turns per pole | 118 | 28 |  |
| Resistance | 1.6 | 0.16 | Ohm |
| Inductance @ 100 Hz | 1.4 | 0.082 | H |
| Water flow @ 100 psi (not including supplemental plates) | 17 | 5.7 | gpm |
| Core width | 17 | 17 | Inches |
| Core height | 15 | 15 | Inches |
| Steel length | 120 | 120 | Inches |
| Flange-to-flange length | 132.0 | 132.0 | Inches |
| Core to lead end flange | 5.0 | 6.5 | Inches |
| Core to bellows end flange | 7.0 | 5.5 | Inches |
| Assembly drawing | ME-388120 Link to TIF | ME-331805 Link to TIF |  |

References

- http://tdserver1.fnal.gov/PBar-Magnets/Magnets/QQx/QQx.htm

Subject: Spares for NuMI 3Q120's

From: Sam Childress <childress@fnal.gov>

Date: Fri, 17 Mar 2006 14:38:00 -0600

To: David Harding <harding@fnal.gov>

CC: Dave Pushka <pushka@fnal.gov>, wolff@fnal.gov, Bob Ducar <ducar@fnal.gov>, "George E. Krafczyk" <krafczyk@fnal.gov>, Sam Childress <childress@fnal.gov>, Craig Moore <cmoore@fnal.gov>, Bruce Baller <baller@fnal.gov>

Hi David,

Per our discussions, I am inquiring as to requirements to build/refurbish a number of quads suitable to provide an adequate 3Q120 NuMI spares inventory appropriate for the next decade of NuMI beam operation.

In the process of refurbishing existing 3Q120's to use for the NuMI beam, the existing lab inventory of magnets was exhausted in acquiring the ones needed for NuMI initial operation. We have had good experience during this first run with all of our magnets, but (based on historical experience for the 3Q120's) there have to be concerns for long term reliability of these quads, especially as we go to faster ramp rates than for initial project design.

I consider a need for 6 (six) additional quads, with this number based on the five current magnets which run at the highest currents [from 71 to 83 amps at flattop]. These are also the magnets for which we currently use the supplemental external cooling.

Your recommendations along with approximate technical and resource requirements are appreciated for two possible design considerations:

i) Building/refurbishing new quads to match design of the existing 3Q120 units. There would be internal water cooling lines comparable (or with some improvements as feasible) to the existing magnet design, but -as currently exists - the cooling is by separate lines from the magnet Cu coils.

ii) Building new magnets similar to more recent era design quads -higher current and with internal water cooled coils – which maintain the approximate external dimensions and B-dl capability as the 3Q120's. The motivation here would be to build more robust magnets, but other resource needs - power supplies, cables, water - would have to be understood also.

Thanks much in advance for your inputs.

Regards,

Sam