MSFC PRACA : 2003-02-12 07:54

MSFC Problem Reporting and Corrective Action (PRACA) System

WHOLE RECORD REPORT( + ADDENDUM)

| MSFC Record # A02470 | In-Flight Anomaly Number -- | Contractor Report Number E-046 | JSC# -- | KSC# -- |
| --- | --- | --- | --- | --- |
| Problem Title NO CONTINUITY AT CONNECTOR J2 WHEN TORQUED TO 60-IN. OZ |
| EICN# -- | ELEMENT ET | Contractor MMMSS | FSCM# -- | FCRIT 3 |
| HCRIT -- | Sys_Lvl N | Misc Codes A (2) B C D E F G H I J K L M N O |
| HARDWARE EIM | NOMENCLATURE EXTERNAL TANK | PART# 82601000000 | SER/LOT# ET-3 | MANUFACTURER MMC |
| HARDWARE LRU | NOMENCLATURE N/A | PART# N/A | SER/LOT# N/A | MANUFACTURER N/A |
| HARDWARE NCA | NOMENCLATURE ACCELEROMETER | PART# PD7400102-019 | SER/LOT# 088 | MANUFACTURER GULTON |
| Test/Operation M - MFG | Prevailing Condtion -- | F / U F | Fail Mode -- | Cause -- |
| System ELECTRICAL | Defect -- | Material -- | Work Contact J. KENNEDY | Fail Date 10/14/1980 |
| Received at MSFC 01/16/1981 | Date Isolated -- | FMEA Reference 3.2.5 | IFA: Mission Phase -- | Mission Elapsed Time -- |
| Location MAF | Symptom -- | Time Cycle -- |
| Effectivity Text ET-3 THRU ET-6 |
| Vehicle Effectivity Codes |
| Vehicle 1 -- | Vehicle 2 -- | Vehicle 3 -- | Vehicle 4 -- | Vehicle 5 -- |
| Mission Effectivity Codes |
| Mssn 1 -- | Mssn 2 -- | Mssn 3 -- | Mssn 4 -- | Mssn 5 -- |
| Estimated Completion Dates |
| MSFC Approved Defer Until Date -- | Contractor Req Defer Until Date -- | LVL 3 Close -- | Remark / Action -- |
| Investigation / Resolution Summary |
| Last MSFC Update 10/07/1987 | CN RSLV SBMT 03/05/1982 | Defer Date -- | Add Date -- | R/C Codes 4 - TEST -- -- |
| Assignee |
| Design L. GUZINSKY | Chief Engineer -- | S & MA D. NEWMAN | Project R. ABRAHAM | Project MGR -- |
| Approval |
| Design L. GUZINSKY | Chief Engineer -- | S & MA D. NEWMAN | Project J. ODOM | Project MGR -- |
| PAC Assignee C. NEWTON | PAC Review Complete CN | MSFC Closure Date 03/29/1982 | Status C - CLOSED | F/A Completion -- |
| Problem Type -- | SEV -- | Program Name -- | REVL -- | OPRINC -- |
| FUNC MOD -- | Software Effectivity -- -- -- -- -- | Software Fail CD -- | SUBTYPE -- | Software Closure CD -- |
| RES PERSON L2 -- | Approval Signature L3 -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Contractor Status Summary |
| Reliability/Quality Assurance Concerns, Recommendations: |
| Problem Description REF: MARS T-38297 CONNECTOR J-2 OPENS INDICATING NO CONTINUITY THRU MATING COAX CABLE WHEN THE COAX CONNECTOR IS TORQUED TO 60 IN-0Z CONTINUITY DOES EXIST AT LOWER TORQUE VALUES |
| Contractor Investigation/Resolution CAUSE - DC&R E-81-04, INSPECTION OF STOCK ITEMS, HAS IDENTIFIED THE CONDITION TO BE A VENDOR PROB- LEM THE OPENING OF THE FEMALE SOCKET CONTACT IS ENLARGED & DOES NOT PROVIDE ADEQUATE CONTACT TO PIN PRESSURE. RESOLUTION - 1-8-82 CLOSURE WAS NOT COMPLETE & ADDITIONAL INFO REQUESTED FROM MMC. 2/2/82 - MMC PROVIDED ADDENDUM TO CADS CLOSURE. RESOLUTION AS FOLLOWS: THE EFFECTIVITY FOR THE ACCELEROMETERS IS NOW ET-3 THRU ET-6 ONLY; THEREFORE, MOST OF THE HDWR HAS BEEN PROCURED. A PIN PULL TEST HAS BEEN DEVELOPED FOR USE ON THE CONNECTORS ON ET-3 THRU ET-6 TO DETERMINE ACCEPTABILITY.THOSE PINS WHICH FAIL TEST WILL BE REPLACED BY LARGER PIN WHICH ALLEVIATES THE PROB. THE TEST WILL BE PERFORMED & DOCUMENTED ON THE FOLLOWING DC&RS: A) STORES/STOCK: DC&R E-81-04 C) ET-4: DC&R E-81-08 B) ET-3: DC&R E-81-09 D) ET5 & 6: DC&R ET-82-01 THIS CAPS IS CLOSED FOR R/C. 2/10/82 - NASA DESIGN ACTIONEE DID NOT CONCUR WITH CAPS WORDING BASED ON DC&R E-82-01. 3/5/82 - REC'D REVISED CAPS. 3/8/82 RECURRENCE CONTROL - SCAR 3761-81-224 REQUIRING VENDOR C/A TO ASSURE SOCKET CONTACTS ARE DIMENSIONALLY CORRECT FOR FUTURE PURCHASES. CORRECTIVE ACTION: ET-3, DC&R E-81-09 PERFORMED AT KSC MEASURED PIN EXTRACTION PULL FORCE ON POGO TRANSDUCERS & LOW FREQ TRI-AXIAL TRANSDUCER. A POGO TRANSDUCER FAILED, WAS REPLACED, & TESTED ACCEPTABLE. ET-4, DC&R E-81-08 ALSO PERFORMED PIN EXTRACTION PULL FORCE MSRMNTS ON CRITICAL CONNECTORS, REF CAPS E-046D. MARS WERE WRITTEN & REPAIRS MADE BY INSTALLING OVERSIZED PINS IN THE MATING CONNEC- TORS ADDITIONALLY DC&R E-81-08RI PERFORMED CHECKS OF "WORST CASE" PIN SIZE CONBINATIONS TO ASSURE CONFIDENCE IN CIRCUIT INTEGRITY. ET-5, DC&R E-81-01 PERFORMED IDENTIFICAL TESTS AS DC&R E-81-08 ON ET-4 ADDITIONAL MICROPHONE CON- NECTORS WERE NOT TESTED DUE TO TPS CLOSEOUT. CHECKS WERE PERFORMED USING THE 'WORST CASE' CONNEC- TOR PIN OF 58 CONNECTORS CHECKED 44 FAILED. 13 WERE DISPOSITIONED FOR REPAIR AT MAF, (MATING PIN REPLACEMENT) 31 WERE DISPOSITIONED TO MATE & TDR TEST & SUBSEQUENT REPAIR BASED ON TEST RESULTS. THERATIONALE SUPPORTING THESE DISPOSITIONS WAS PREDICATED ON THE CRITICALITY OF THE MSRMNT & DATA FROM STS-1 & STS-2. ET-6, DR'S WILL BE INITIATED TO PERFORM PIN EXTRACTION PULL-FORCE MSRMNTS ON THE POGO TRANSDUCERS. IF NECESSARY REPAIR WILL BE BY INSTALLING OVERSIZED PINS IN THE MATING CONNECTOR. NO FURTHER ACTION IS DEEMED NECESSARY BASED ON FLT DATA FROM STS-1 & STS-2 |
| MSFC Response/Concurrence |

MSFC Problem Reporting and Corrective Action (PRACA) System

ASSESSMENT ADDENDUM REPORT

| MSFC Report# A02470 | IFA# -- | Contractor RPT# E-046 | JSC# -- | KSC# -- | EICN# -- |
| --- | --- | --- | --- | --- | --- |
| Asmnt Part# -- | Asmnt Part Name -- | Asmnt Serial/Lot# -- |
| HCRIT CD -- | FCRIT CD -- | CAUSE CD -- | FAIL MODE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Correlated Part# -- | Correlated Part# -- | Correlated Part# -- |
| Associated LRU# -- | Associated LRU# -- | Associated LRU# -- |
| MAJOR DESIGN CHANGES |
| APRV DATE -- | DESCRIPTION OF CHANGES -- |
| ASSESSMENT TEXT |