Schuylkill Valley MetroRail

Philadelphia - Reading, Pennsylvania

(November 2003)

# Description

The Southeastern Pennsylvania Transportation Authority (SEPTA) and the Berks Area Reading Transportation Authority (BARTA) propose to develop the Schuylkill Valley MetroRail (SVM) project extending northwest from downtown Philadelphia approximately 74 route-miles to Reading.  The alignment of the proposed rail project would generally parallel the Schuylkill Expressway (I-76), the Route 422 Expressway and the Schuylkill River along existing SEPTA and Norfolk Southern Railroad right-of-way.  The SVM corridor is comprised of 52 municipalities in four counties, including the smaller cities of Norristown, Pottstown, and Phoenixville, suburban centers at King of Prussia and Great Valley, and regional activity centers and attractions such as Center City Philadelphia, King of Prussia Mall, Valley Forge National Park, and the Reading Outlet Stores Mall.  The proposed project would provide intermodal connections to all major transportation corridors in the region.  The proposed project would utilize an innovative technology consisting of conventional commuter rail car design modified to permit single person operation.  SVM would operate on shared track with regional rail, Amtrak and freight trains and would use Philadelphia’s Center City Tunnel.  SEPTA is also examining a possible linkage to the proposed Cross County Metro project between King of Prussia and Norristown.

| Summary Description |
| --- |
| Proposed Project: | Hybrid Commuter Rail |
|  | 74 Miles, 34 Stations |
| Total Capital Cost ($YOE): | $2,588.9 Million |
| Section 5309 New Starts Share ($YOE): | $2,071.1 Million (80%) |
| Annual Operating Cost (2020 $YOE): | $65.2 Million |
| Ridership Forecast (2020): | 47,800 Average Weekday Boardings |
|  | 27,400 Daily New Riders |
| Opening Year Ridership Forecast (2012) | 41,200 Average Weekday Boardings |
| FY 2005 Finance Rating: | Low |
| FY 2005 Project Justification Rating: | Not Rated |
| FY 2005 Overall Project Rating: | Not Recommended |

The overall project rating of Not Recommended is based upon the project’s Low financial rating. This rating is based on the greater than 60 percent New Starts share of project costs.  The conference report accompanying the FY 2002 Department of Transportation Appropriations Act directs that, as of October 1, 2002, no new Full Funding Grant Agreement may be executed with a Federal New Starts share greater than 60 percent.  The project's Low share rating and summary financial rating reflect this Congressional direction.  Although FTA is reporting SEPTA’s ridership forecasts for the project, FTA continues to have concerns about the ridership levels anticipated by these estimates and is thus not rating the project justification criteria.  The overall project rating applies to this Annual Report on New Starts and reflects the information available as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process.  As New Starts projects proceed through project development, estimates of costs, benefits, schedules and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

In the coming months, FTA intends to work with SEPTA to improve its ability to more accurately portray project benefits; identify a minimum operating segment (MOS) which is fundable with local and Federal resources; and develop a financial plan that reflects SEPTA’s ability to build and operate a major transit capital investment.

# Status

FTA approved the project’s entry into preliminary engineering (PE) in January 2002, following the December 2001 publication of the Draft Environmental Impact Statement (EIS).  Although the project has been approved for PE for nearly two years, SEPTA has yet to award a contract for the PE work.  The project’s cost estimate increased by 45 percent since last year due primarily to the inclusion of finance charges.  FTA continues to note concern with the proposed level (80 percent) of Section 5309 New Starts funding and the need to identify an MOS as a more practical project to pursue.  Within the next few months, FTA expects SEPTA to define an MOS, refine its travel forecasts, revise its financial plan to be consistent with Federal funding constraints and policies, and submit these to FTA for evaluation.  Accordingly, a Supplemental Draft EIS reflecting these revisions must be developed before the project will be allowed to proceed.

TEA-21 Section 3030(a)(61) authorized the Philadelphia – Schuylkill Valley Metro for final design and construction.  Through FY 2003, Congress has appropriated $34.57 million in Section 5309 New Starts funds for this project.

# Evaluation

The following criteria have been estimated in conformance with FTA’s Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.  The project will be re-evaluated when an MOS is defined (and a request for PE on the MOS is submitted to FTA) and for next year’s Annual Report on New Starts.

N/A indicates that information for this measure is not available.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Not Rated |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 12,130 835 N/A |
| Environmental Benefits Rating: High |
| Criteria Pollutant Reduced (tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline N/A N/A N/A N/A N/A N/A |
| Cost Effectiveness Rating: Not Rated |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline N/A |
| Operating Efficiencies Rating: Not Rated |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline N/A | New Start N/A |

# Project Justification

# Rating:  Not Rated

The project is Not Rated for project justification because FTA could not evaluate the benefits of the project.  SEPTA calculated the project’s cost effectiveness at $33.24 per hour of transportation system user benefit.  However, FTA has concerns about the information submitted for this measure.  FTA will continue to work with SEPTA to improve its travel demand projections.   FTA further notes that unless SEPTA improves the cost effectiveness of the project, its ability to advance into final design may be jeopardized.

Based on 1990 Census data, there are an estimated 28,400 low-income households, 39 percent of total households, and 379,360 jobs within a ½-mile radius of the proposed stations.  The Philadelphia-Wilmington-Trenton area is designated as a severe non-attainment area for ozone.

# Existing Land Use, Transit-Supportive Land Use Policies and Future Patterns

# Rating:  Medium-High

This Medium-High land use rating reflects strong existing land use and transit-supportive policies in the corridor.  The region’s growth management policies have worked well in creating transit-supportive communities throughout the corridor.  Development is continuing in the corridor at a steady pace; many of the proposed developments provide a transit-supportive mix of residential, office and commercial space.

Existing Conditions: The Schuylkill Valley MetroRail (SVM) study area includes Center City Philadelphia that contains major concentrations of office employment, two of the largest universities in the city of Philadelphia, the University of Pennsylvania Hospital, Allegheny University Hospital, and the University Science Center.  Employment in the Philadelphia CBD was approximately 290,000 in 1998.  Employment densities within the CBD are approximately 65,900 jobs per square mile, whereas the density of the employment within ½ mile of the stations throughout the corridor is approximately 15,900 jobs per square mile.  Total population within ½ mile of proposed stations in 1998 was over 181,700.  Residential development ranges from high-rise projects to traditional low-rise neighborhoods.  Downtown Philadelphia has residential densities of almost 17,900 people per square mile, with an average population density throughout the corridor of approximately 7,600 people per square mile.

The majority of stations are located in urbanized settings with extensive pedestrian facilities.  Parking is constrained in Center City Philadelphia, with approximately 0.15 parking spaces per employee.  The 30th Street Station in Center City Philadelphia serves as an intermodal connection point between Amtrak and New Jersey Transit trains and SEPTA Regional Rail system lines.

Future Plans, Policies, and Performance: The Commonwealth of Pennsylvania and the Delaware Valley Regional Planning Commission have transportation and growth management policies that focus development in existing and emerging centers and corridors and maintain existing rural areas.  The Commonwealth’s Municipal Planning Code provides for the creation of Locally Designated Growth Areas as part of their comprehensive plans.  The Schuylkill Valley Metro corridor is the subject of a Transportation and Community and System Preservation (TCSP) Pilot Program grant that includes a regional Location Efficient Mortgage (LEM) product, a regional transit-oriented development advocacy and educational support campaign, and a prototype corridor case study to prepare area plans for five stations.

The region and corridor are expected to continue to grow substantially over the next 20 years, with total employment projected to reach approximately 315,000 and 412,000 in the Philadelphia CBD and corridor station areas, respectively.   Key areas in the corridor that are expected to contain a large percentage of the growth include Center City, which continues to experience a strong upward trend in office and housing (including a 93 percent office occupancy rate and an even higher residential occupancy rate); Conshohocken, which has numerous developments under construction and more planned; the King of Prussia area; and several of the suburban townships such as Limerick and Upper Providence which are successfully attracting biotech and pharmaceutical industries.  Recently, over 550,000 square feet of office space has been built in Conshohocken along the Schuylkill Valley MetroRail corridor.

Local Financial Commitment

# Rating: Low

The Low local financial commitment rating was determined by the very low non-Section 5309 New Starts share of the project capital cost.

# Proposed Non-Section 5309 New Starts Share of Total Project Costs: 20%

# Rating: Low

SEPTA and BARTA propose to use Section 5309 New Starts funds to cover 80 percent of project costs.  State funding appropriations are proposed to fund the balance of construction costs.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $2,071.1 | 80.0 % |
| State: Act 26 Bonds Infrastructure Safety Renewal Program (ISRP) | $431.5 $86.3 | 16.7 % 3.3 % |
| Total: | $2,588.9 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium

The Medium rating is based on the commitment of local funding for the project but notes that SEPTA does not have the capacity to fund the project if the New Starts share is significantly reduced.

Agency Capital Financial Condition: The current capital condition of SEPTA is stable; however, the probability of experiencing funding shortfalls in the near future is significant, as the plan assumes an annual $25 million grant from Homeland Security that remains uncertain.  The average age of the bus fleet is seven years, which is consistent with the national average.  Moody’s rates SEPTA bonds as Aaa.

### Capital Cost Estimate and Contingencies: The Schuylkill Valley MetroRail project capital cost estimate includes a 20 percent contingency, which is reasonable.  An inflation factor of three percent was applied to the estimated year of expenditure costs for the different cost categories.  The project capital cost increased significantly from last year’s cost estimate because: i) $617.1 million in finance charges was added to the project capital cost; ii) the project schedule has been delayed; and iii) a slight change was made in the annual distribution of costs.

Existing and Committed Funding: About 16.7 percent of the non-Section 5309 New Starts funding sources (3.3 percent of total project costs) are committed and come from an existing source, the State Infrastructure Safety Renewal Program.  Revenues from Act 26 funds, a State transportation bond program from which SEPTA currently receives funds, would provide the balance of the non-Section 5309 New Starts funding.  The Act 26 funds represent 16.7 percent of total project costs, which is the statutory limit of funding assistance to be provided by the State.

New and Proposed Funding Sources: The plan assumes that $431.5 million will come from additional allocations from Act 26, of which $300 million are budgeted and $131.5 million are planned.

# Stability and Reliability of Operating Finance Plan

Rating:  Low-Medium

The Low-Medium rating for the operating plan reflects the anticipated operating funding shortfall resulting from the project and the uncertainty of planned State and local operating assistance to cover that shortfall.

Agency Operating Financial Condition: The current operating financial condition of SEPTA is poor.  The current ratio (assets divided by liabilities) is estimated at 0.72, which is poor.  While no service cutbacks or budget deficits have been experienced in recent years, the plan shows that the agency has a significant dependence on State assistance to balance its operating budget.  The financial plan indicates that SEPTA has the capacity to cover operating cost increases of less than 1.5 months up to FY 2029, and no capacity to cover operating cost increases thereafter.

Operating Cost Estimates and Contingencies: Project operating and maintenance expenditures for the project are projected at 3.7 percent of the agency’s total operating and maintenance expenditures throughout the financial analysis period.  Operating and maintenance costs for the Schuylkill Valley MetroRail were developed using historical cost data from similar transit services operated by SEPTA.  The operating plan suggests that any gap between revenues and expenditures will be covered with a supplemental operating subsidy.

Existing and Committed Funding: The financial plan forecasts a 40.9 percent commitment of operating and maintenance funds in FY 2013, including systemwide fares, senior reimbursements, and other operating income.   Although 81 percent of the operating funding sources exist, almost half of these funding sources are considered planned since they are subject to annual appropriations.  The financial plan indicates that SEPTA has minimal- to no-capacity to cover operating cost increases.

New and Proposed Funding Sources:  New funding sources would include a project-specific State subsidy and additional State transit assistance.  These sources are considered to be either planned or uncertain.

MAP