last edit:  9 July 2004

Comments to date:

- Information in this table should be used to refine the PHNST GIS.

- Note whether trails are in local, regional, state and/or federal plans.

- Can this table include local acquisition needs (i.e., fee, easement or development rights), as determined by the local government agency or land manager?

- Construction costs may vary considerably; hiking/equestrian trails can be constructed and maintained by volunteers.

-

| Western Pennsylvania and the C & O Canal Towpath in Maryland & the District of Columbia |
| --- |
|  | total length (miles) | completed (miles) | planned/ under constr. (miles) | designated (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| LAUREL HIGHLANDS HIKING TRAIL Laurel Ridge State Park, Penn. Dept. of Conservation and Recreation | 70 | 70 | - | 1989 | - | - | CA with PPFF to assist PDCR with replacement of regional orientation exhibits, including POHE Trail marker (in process) |
| GREAT ALLEGHENY PASSAGE: Cumberland-Pittsburgh Trail System Allegheny Trail Alliance | 150 | 113 | 37 | 2003 | 3,000? | - | Montour Trail, outside the PHNST corridor, is also part of the GAP system |
|  | Three Rivers Heritage Trail | 6.5 | 1.5 | 5 |  | ? | ? |  |
|  | Steel Valley Trail | 14 | 4 | 10 |  | ? | ? |  |
|  | Youghiogheny River Trail, North | 43 | 43 | - |  |  | - |  |
|  | Youghiogheny River Trail, South | 28 | 28 | - |  |  | - |  |
|  | Allegheny Highlands Trail of Pennsylvania | 42 | 23 | 19 |  | ? | fall 2004 | includes Big Savage Tunnel |
|  | Allegheny Highlands Trail of Maryland Frostburg-Big Savage Tunnel Cumberland-Frostburg | 21 | 0 0 0 | 21 6 15 |  | ? ? | 2005 ? |  |
| CHESAPEAKE & OHIO CANAL TOWPATH Chesapeake & Ohio Canal N.H.P. National Park Service | 184.5 | 183.5 | 1 | 1983 | ? | ? | contact: C&O NHP 301-714-4200 under construction: Monocacy Aqueduct rehabilitation & detour at Big Pool partners: C & O Canal Association; Potomac Conservancy; others some |

| Northern Virginia: Loudoun and Northern Fairfax counties (American Legion Bridge – Whites Ferry) |
| --- |
| Loudoun County | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Phase I: Potomac Heritage Trail: County line – Keep Loudoun Beautiful Park (Goose Creek Bridge) | 12.8 | ? | ? |  |  | 2004? | in LC comp. plan (19??) cooperative agreement between LC and NPS supports development of an application for designation, including a management plan contact: Mark Novak, LC PR&CS, 703-737-8992 |
|  | Countryside – KLB Park Landsdowne (to KLB Park) Janelia Farms Potomac Farms Broad Run – Potomac Farms Broad Run (bridge) Countryside/Broad Run Farms – Broad Run | 6.8 | - - - .8 - - | 4.2 .5 .3 - .1 .6 |  | 1,647 | ? | contact: L.C. P,R&CS |
|  | county line – Countryside: Countryside Algonkian Regional Park Northern Virginia Regional Park Authority NVRPA easement (Lowe’s Island Golf Course) NVRPA property | 6 | 2.0 | - |  | 853 | ? | contacts: L.C. P,R&CS; NVRPA 100 foot easement on floodplain in Countryside contact: |
| Phase II: K.L.B.P. – White’s Ferry | 8.8 | ? | ? |  | 1,792 | 2005? | route includes Red Rock Overlook R.P., Ball’s Bluff R.P., and Dennis properties |
| Phase III: White’s Ferry – Point of Rocks bridge | 20 | - | 20 | - | - |  | alternate route: Potomac River Water Trail |
| Phase IV: Point of Rocks – Harpers Ferry NHP | 15 | - | 15 | - | - |  | alternate route: Potomac River Water Trail |

| Northern Virginia: Northern Fairfax and Arlington counties & City of Alexandria (Mount Vernon – Fairfax/Loudoun boundary) |
| --- |
| Fairfax County | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Potomac Heritage Trail: American Legion Bridge - Whites Ferry |  |  |  |  |  | 2008? | included in Fairfax County Trails Plan (2003) FFX Cty. contacts: Sheng Leu, DP&Z, 703-324-1380; Randall Flowers, DPW, 703-324-5800; or Jenny Pate, FCPA, 703-324-8741 NVRPA contact: Pohick Bay R.P. Loudoun Cty. contact: |
|  | Riverbend P.- Loudoun Cty. boundary | ? | ? | ? |  |  |  |  |
|  | Riverbend Park Fairfax County Park Authority | 2 | 2 | - |  |  |  | trail is mostly complete but will continue to be improved and relocated as time and money permit (7/04) contact: Marty Smith, Manager, FCPA, 703-759-3211 |
|  | Great Falls Park National Park Service | 2.2 | 2.2 | - |  |  |  | route for PHT proposed in draft General Management Plan |
|  | Live Oak Road – e. boundary Great Falls Park (along Georgetown Pike) | 4.1 | 3.6 | 1.5 |  | 1,000 | - | includes [1.5] miles in Scott’s Run N.P. feasibility study in progress contact: Randall Flowers, DPW, 703-324-5800 |
|  | A.L.Bridge - Scott’s Run N.P. | .3 | .3 | - |  | - | - | along Live Oak Road |
| Fairfax County, Arlington County & City of Alexandria |  |
| POTOMAC HERITAGE TRAIL (T.R. Is. – A.L. Bridge) George Washington Memorial Parkway, National Park Service | 10 | 10 | - | 2003 | - | - | maintained, in part, by Potomac Appalachian Trail Club |
| MOUNT VERNON TRAIL George Washington Memorial Parkway, National Park Service | 17 | 17 | - | 1983 | - | - | part of “Tidewater” route (guide published by Adventure Cycling Association) and East Coast Greenway |
| ALEXANDRIA HERITAGE TRAIL (connecting loop) City of Alexandria | 23 | 23 | - | 2004? | - | - | included in City plans application for designation in process contacts: Aimee Vosper, Alex. PR&CA, 703.838.5041 or Pamela Cressey, PhD, Alex. Arch., 703-838-4399 |

| Northern Virginia: Southern Fairfax & Prince William counties (Quantico National Cemetery/Locust Shade Park – Mount Vernon) |
| --- |
| Fairfax County | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Potomac Heritage Trail: Mount Vernon – Occoquan Regional Park | 25 | 4 | 21 | - | ? | 2010? | included in Fairfax County Non-Motorized Transp. Plan (2003) FFX Cty. contacts: Sheng Leu, DP&Z, 703-324-1380; Randall Flowers, DPW, 703-324-5800; or Jenny Pate, FCPA, 703-324-8741 NVRPA contact: Pohick Bay R.P. |
|  | Mount Vernon-Grist Mill S.P./Fort Belvoir |  |  |  |  |  |  |  |
|  | Fort Belvoir |  |  |  |  |  |  |  |
|  | Fort Belvoir - Laurel Hill |  |  |  |  |  |  |  |
|  | Laurel Hill | 4 | 0 | 4 |  | 4,000 | 2010 | trail management plan for park areas will be developed within the next two years (as of 7/04); trail is being developed in sections FFX Cty. contact: Jenny Pate, FCPA, 703-324-8741 |
|  | Occoquan R.P. |  |  |  |  |  |  | NVRPA contact: Occoquan R.P. |
|  | Occoquan R.P.-Occoquan bridge |  |  |  |  |  |  |  |
| Mason Neck Heritage Trail (connecting route) | 6 | 4? | 2? |  | - | ? | connects Pohick Bay Regional Park, Gunston Hall, Meadowood SRMA, Mason Neck N.W.R. and Mason Neck S.P. National Recreation Trail? |
| Prince William County |  |  |  |  |  |  | contacts: Patti Pakkala, PWCPA, 703-792-4212; or Pat Thomas, Planning, 703.792.6830 |
| Phase I: Potomac Heritage Trail: Occoquan - Leesylvania State Park | 6.9 | 3 | 25 | ? | 2,797 | 2007? | included in County Comp. Plan (1999?) draft PHT Hiking Guide indicates a route based on this alignment |
|  | Town of Occoquan – Belmont Bay | 2.6 | ? | ? |  | ? | ? | existing VDOT r-o-w; needs multi-use facility as part of Rte 123 upgrade |
|  | Belmont Bay | .7 | .5 | .2 |  | - | ? | proffered easement; Belmont Bay to complete trail along Occoquan Creek |
|  | Occoquan Bay N.W.R. | .9 | .9 | - |  | - | - | use existing access road along n. boundary |
|  | apartment complex (Prince William County Park) | .1 | - | .1 |  | ? |  | construct trail |
|  | Veterans Park | .8 | .8 | - |  | - | - | existing trail |
|  | Veterans Drive | .8 | - | .8 |  | ? | ? | upgrade road and sidewalk for multi-use |
|  | Featherstone NWR | 1 | - | 1 |  | ? | ? | requires track crossing along Featherstone NWR and on sidewalks |
|  | JBM Wetlands - Rippon Landing VRE – | 2.5 | - | 2.5 |  | - | - | includes Rippon Landing Park and various rights-of-way |
|  | Julie B. Metz Wetlands Area | .7 | .7 | - |  | - | - | contact: Prince Wm. Cty. Park Authority |
|  | Leesylvania State Park | 1.2 | 1.2 | - |  | - | - | contact: VDCR Park Office |
| Phase II: Potomac Heritage Trail: Pr. Wm. Forest Park Route | 11.9? | 2.1 | 3.6 | ? | ? | ? | existing roadway, easements and public rights-of-way, mostly along Powell’s Creek need easement thru Montclair G.C. & C.C. |
|  | n. entr. Prince William F.P. – Leesylvania S.P. | 6.9 | 2.1 | 3.6 | - | ? | ? |  |
|  | Potomac Heritage Trail Routes Prince William Forest Park, National Park Service | 5 | - | - | 2003 | ? | ? | see trail map for PWFP connects with routes in PWC trails plan |
| Phase III: Potomac Heritage Trail: county line – Prince William F.P. | 3.4 | - | - |  | ? | ? | through Locust Shade Park or Quantico National Cemetery; draft PHT Hiking Guide features a route through the Cemetery |
| Leesylvania Loop (connecting route: S.P –Powell’s Creek – Neabsco Rd.) | ? | ? | ? | ? | 705 | ? | part of KSI proffer |
| Potomac Heritage Trail Shoreline Route | 20 | 17 | 3 | - | 4,327 | ? | included in County Comp. Plan (1992?) requires trail development within CSX right-of-way and bridges over creeks |
|  | Southbridge development Town of Quantico – CSX r-o-w – Cherry Hill Quantico Marine Corps Base | ? ? ? | ? ? ? | ? ? ? | ? ? ? | ? ? ? | ? ? ? | proffered easement proffered easement in Cherry Hill? existing trail along Chopawamsic Creek |

| Stafford County & Fredericksburg Area | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Tidewater Potomac Heritage Trail Bicycling Route (Stafford, Fredericksburg & Spotsylvania) |  |  |  |  |  |  | part of route guide published by Adventure Cycling Association (D.C – Reedville – Pt. Lookout – D.C.) |
| Potomac Heritage Trail (Stafford County) | - | - | - | - | 595 | 2006? | funding for planning recommended in FY05 capital improvements plan budget contacts: Kathy Baker, Planning, 540-658-8668; or Tammi Ellis, P&R, 540-658-4871 |
|  | Belmont-Ferry Farm Trail | 1.7 | - | 1.7 | - |  |  | contact: Dept. of Parks and Recreation; George Washington’s Fredericksburg Foundation; Dept. of Econ. Dev. |
| Fredericksburg - Dalhgren RR r-o-w | 16 |  |  |  |  |  | connects Fredericksburg area with Caledon Natural Area in King George County; owned by a single “willing seller” |
| Fredericksburg Historic District Walking Tour |  |  |  |  |  |  | includes AMTRAK/VRE station |
| Rail Station - Aquia Landing Bike Route (connecting route?) | 3.0 | 3.0 |  |  |  |  | noted in 2002 PHNST Corridor Assessment, Potomac Trail Council |

| Water Trails |
| --- |
| POTOMAC RIVER WATER TRAIL (Maryland, Virginia, West Virginia, District of Columbia) | 328 | 328 |  | 2004/5? | ? |  | application for designation in process (MD DNR; Friends of the Potomac; others) contact: Lisa Gutierrez, MD DNR, 410.260.8778 |
|  | Jennings Randolph Dam – Potomac Park, Md. |  |  |  |  |  |  |  |
|  | Potomac Park, Md. – Shepherdstown, W.Vir. |  |  |  |  |  |  |  |
|  | Shepherdstown, W.Vir. – Georgetown (DC) |  |  |  |  |  |  |  |
|  | Georgetown – Pt. Lookout S.P., Md., & Smith Pt., Vir. |  |  |  |  |  |  |  |
| connecting water trails… |  |  |  |  |  |  |  |

- tidal reach: 108 miles

- also note local connecting water trails (e.g., Charles County, St. Mary’s County, Northern Neck, Occoquan, Anacostia, Monocacy, etc.)

| District of Columbia |
| --- |
|  | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Fort Circle Trail | 23 | 4 | 19 |  | ? | ? |  |
| tbd Georgetown – Oxon Hill Farm bicycling route | ? | ? | ? |  | ? | ? | connecting C & O Canal Towpath and Prince Georges County On-Road Bicycling Route |
| DC Heritage Trail Network City within a City: Greater U Street Heritage Trail Civil War to Civil Rights: Downtown Heritage Trail African-American Heritage Trail (including the Black History National Recreation Trail) Southwest Waterfront Heritage Trail others in development |  |  |  |  |  |  | study by D.C. Office of Planning completed in October 1992 includes four miles of C & O Canal Towpath primary routes would complement a growing “heritage trail” system, developed by Cultural Tourism DC contact: Michael Lucy, DC DP&R, 202.673.7681 |
|  | Capital Crescent Trail (connecting route) |  |  |  |  |  |  |  |
|  | Metropolitan Branch Trail (connecting route) |  |  |  |  |  |  | segment of the East Coast Greenway |
|  | Potomac and Anacostia water trails ? |  |  |  |  |  |  |  |

| Northern Neck |
| --- |
| King George County, Westmoreland, Northumberland, Lancaster & Richmond | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Northern Neck Heritage Trail Bicycling Route (Westmoreland, Northumberland, Lancaster & Richmond counties) Caledon Natural Area – Reedville 600/604 intersection - Windmill Point | 112 76 36 | ? ? ? | ? ? ? | - | ? | ? | included in NN Transportation Plan; contact: Donald McCann, NNPDC, 804-333-1900 see “A Bicycle Ride Down the Northern Neck,” available from the Northern Neck Travel Council includes part of “Tidewater” route in guide published by Adventure Cycling Association abandoned Fredericksburg - Dalhgren RR right-of-way connects Fredericksburg area with Caledon Natural Area in King George County |
|  | four bicycle tours of the Northern Neck | 117 | ? | ? | - | ? | ? | see “Traveling a Timeless Land,” available from the Northern Neck Travel Council |
| King Carter Heritage Trail | 80 | ? | ? | - | ? | ? | proposed hiking/equestrian trail within powerline right-of-way |

| Southern Maryland |
| --- |
|  |  | total length (miles) | completed (miles) | planned (miles) | designated a segment of PHNST (year) | estimate of cost to complete ($1,000) | estimated completion (date) | Notes |
| Prince Georges County |  |  |  |  |  |  |  |
|  | POTOMAC HERITAGE TRAIL Multi-Use Shoreline Route Oxon Hill Farm – Waterside Waterside Forte Foote Fort Foote - Ft. Wash./Marina Ft. Wash./Marina Ft. Wash./Marina – National Colonial Farm | 22? ? ? ? ? ? ? | ? ? ? 1? ? 1? ? | 22? ? ? ? ? ? ? | - | ? | - | included in County Comprehensive Plan (1975) and transportation plans feasibility study in progress contact: Fred Shaffer, Senior Planner (& Trails Coordinator), M-NCPPC at fred.shaffer@ppd.mncppc.org |
|  | POTOMAC HERITAGE TRAIL On-Road Bicycling Route (Oxon Hill Farm – National Colonial Farm) | 25.7 | 25.7 | - | 2004? | ? | - | included in County Comprehensive Plan (1975) and transportation plans part of “Tidewater Potomac Heritage Bicycling Route,” National Bicycle Route Network; guide published by Adventure Cycling Association brochure developed by Cty. Trails Coord. application in process (draft June 2003) |
| Charles and St. Mary’s Counties |  |  |  |  |  |  |  |
|  | POTOMAC HERITAGE TRAIL ON-ROAD BICYCLING ROUTE Charles County Segment (National Colonial Farm – County line) St. Mary’s County (County line – Point Lookout S.P.) | 100 ? ? | ? | ? | - | ? | ? | contact: Howard Chang. Chief of Transportation, Tri-County Council of Southern Maryland, at 301-274-1922 included in county and regional transportation plans part of “Tidewater Potomac Heritage Bicycling Route,” National Bicycle Route Network (Adventure Cycling Association) primary interpretive facilities include Historic St. Mary’s City, Potomac River Museum/St. Clements Is. State Park, Point Lookout S.P. |

# Footnotes

see Implementation Plan for the PHNST in Loudoun  County (Northern Virginia Regional Commission, 2002)

see Implementation Plan for the PHNST in Fairfax County (Northern Virginia Regional Commission, 2002)

see Implementation Plan for the PHNST in Fairfax County (Northern Virginia Regional Commission, 2002)

see Implementation Plan for the PHNST in Prince William County (Northern Virginia Regional Commission, 2002)