TABLE OF CONTENTS

| COMMERCIAL CLAUSES |  |
| --- | --- |
| 1 | Clauses By Reference | 2 |
| 2 | Payment Advice Internet Delivery - FWS Region 1 | 2 |
| 3 | Safety Clause for Construction Projects | 2 |
| 4 | Commencement, Prosecution, and Completion of Work | 2 |
| 5 | Performance of Work by the Contractor | 2 |
| 6 | Schedules for Construction Contracts | 2 |
| 7 | Default (Fixed-Price Construction) | 2 |
| SECTION C -- Descriptions and Specifications |  |
| C.1 | Statement of Work | 2 |
| C.2 | Additional Information | 2 |
| C.3 | Statement of Work | 2 |
| SECTION F -- Deliveries or Performance |  |
| F.1 | Clauses By Reference | 2 |
| SECTION G -- Contract Administration Data |  |
| G.1 | Contract Admin Data - RFQ/RFP Constr | 2 |
| SECTION H -- Special Contract Requirements |  |
| H.1 | Department of Labor Wage Determination | 2 |
| H.2 | Nye County Davis Bacon General Decision | 2 |
| SECTION I -- Contract Clauses |  |
| I.1 | Clauses By Reference | 2 |
| I.2 | Central Contractor Registration | 2 |
| I.3 | Insurance - Work on a Government Installation | 2 |
| I.4 | Alternative Payment Protections | 2 |
| I.5 | Disputes | 2 |
| I.6 | Liability Insurance - Department of Interior (Jul 96) | 2 |
| SECTION K -- Representations, Certifications and Other Statements of Offerors |  |
| K.1 | Clauses By Reference | 2 |
| K.2 | Annual Representations and Certifications | 2 |
| K.3 | Small Business Concern Representation For The Small Business Competitiveness Demonstration Program | 2 |
| SECTION L -- Instructions, Conditions and Notices to Bidders |  |
| L.1 | Notice to Prospective Offerors - RFQ | 2 |
| L.2 | Past Performance | 2 |
| L.3 | Solicitation Provisions Incorporated by Reference | 2 |
| SECTION M -- Evaluation Factors for Award |  |
| M.1 | Award Criteria - RFQ | 2 |

COMMERCIAL CLAUSES

| 1 | 52.252-02 | Clauses Incorporated by Reference |  |
| --- | --- | --- | --- |

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

http://www.acqnet.gov/far

http://www.doi.gov/pam

| Clause | Title | Date |
| --- | --- | --- |
| 52.222-27 | Affirmative Action Compliance Requirements for Construction | February 1999 |
| 52.225-09 | Buy American Act - Construction Materials | January 2005 |
| 52.225-10 | Notice of Buy American Act Requirement - Construction Materials | May 2002 |
| 52.236-02 | Differing Site Conditions | April 1984 |
| 52.236-03 | Site Investigation and Conditions Affecting the Work | April 1984 |
| 52.236-05 | Material and Workmanship | April 1984 |
| 52.236-06 | Superintendence by the Contractor | April 1984 |
| 52.236-07 | Permits and Responsibilities | November 1991 |
| 52.236-08 | Other Contracts | April 1984 |
| 52.236-09 | Protection of Existing Vegetation, Structures, Equipment, Utilities, and Improvements | April 1984 |
| 52.236-10 | Operations and Storage Areas | April 1984 |
| 52.236-11 | Use and Possession Prior to Completion | April 1984 |
| 52.236-12 | Cleaning Up | April 1984 |
| 52.236-13 | Accident Prevention | November 1991 |
| 52.236-14 | Availability and Use of Utility Services | April 1984 |
| 52.236-17 | Layout of Work | April 1984 |
| 52.236-21 | Specifications and Drawings for Construction | February 1997 |
| 52.242-14 | Suspension of Work | April 1984 |
| 52.245-01 (Alt I) | Government Property (June 2007) - Alt I | June 2007 |
| 52.246-21 | Warranty of Construction | March 1994 |

| 2 | 10181.33 | Payment Advice Internet Delivery - FWS Region 1 | January 2003 |
| --- | --- | --- | --- |

What is PAID?

PAID is the U.S. Department of the Treasury's Payment Advice Internet Delivery system available to government vendors.  It provides vendors with invoice payment information included with an ACH deposit.

How does PAID work?

You simply access the data base using a user ID and password that you have personally selected.  You can look up all payments, or search by invoice number, amount, or date or date range.  A vendor has the option to select payments from U.S. Fish and Wildlife Service or from any agency signed up for PAID.

What type of information is displayed?

PAID provides the invoice number, payment amount, date of payment, and other remittance information such as interest penalty or discounts taken.

How much does PAID cost?

PAID is free to vendors with Internet access.

How do vendors register for PAID?

It's simple!  Registration is done on-line.  Follow the prompts at the website:

http://fms.treas.gov/paid

Register using you Taxpayer Identification Number (TIN) and then select a user ID, password, and a specific method of delivery.

How can vendors get payment invoice information delivered?

Web access to payment data

E-Mail notification and web access

E-Mail delivery of payment data (remittance advice) and web access

(Rev 1/03)

| 3 | 10181.36 | Safety Clause for Construction Projects | February 2003 |
| --- | --- | --- | --- |

The Contractor shall have the ultimate responsibility for safety on the project site at all times until final completion and acceptance of the project.  The Contractor shall comply with all Occupational Safety and Health Administration (OSHA) regulations, as found in 29 CFR 1910 and 1926, which are applicable to the construction project, including requirements set forth within solicitation provisions and contract clauses.  In addition to OSHA safety standards, the Contractor shall also adhere to all current local and State safety requirements.  In the event a safety standard referenced herein conflicts with another, the more stringent shall govern.

The Contractor shall initiate and maintain an effective safety program. The program shall include provisions for the systematic identification, evaluation, prevention and control of general work site hazards, specific job hazards, and potential hazards that may arise from foreseeable construction methods and conditions, as well as providing a competent person to conduct frequent and regular inspections.

In the event of an accident/incident, the Contractor shall be responsible for providing and obtaining appropriate medical and emergency assistance.   Except for rescue and emergency measures, the scene of the accident/incident shall not be disturbed or the operation resumed until the on-site aspect of the investigation has been completed.  The Contractor shall immediately notify the CO of any accident, incident, or exposure resulting in a fatality, lost-time injury, or property loss/damage of $2,500 or more arising out of work performed under this contract.   The Contractor shall investigate all work-related accidents/incidents to the extent necessary to determine their cause(s); and for reportable accidents, shall furnish the CO an investigative report outlining findings and proposed or completed corrective actions.

The contractor shall, when required by the CO, have a separate and complete independent investigation of the accident/incident, and submit a comprehensive report of findings and recommendations to the CO.  The CO shall consult with the COR, SR and Service safety personnel in reviewing the investigation report and corrective actions.   If the contractor fails or refuses to institute prompt corrective action, the CO may invoke the suspension-of-work clause in this contract or any other remedy available to the government.   Any delay or cost resulting from a safety-related suspension of work will be borne by the Contractor.

In accordance with existing regulations, Service safety personnel and representatives from Federal, State, and local government agencies shall have the right to examine and conduct an investigation at sites or areas where work under this contract is being performed. The absence of such investigations shall not relieve the contractor of their safety program responsibilities.

The Bureau of Reclamation's latest edition of their "Reclamation Safety and Health Standards" may be used as an implementing guide for the duration of the contract.  The manual may be downloaded from www.usbr.gov/safety.

(Rev 2/03)

| 4 | 52.211-10 | Commencement, Prosecution, and Completion of Work | April 1984 |
| --- | --- | --- | --- |

The Contractor shall be required to (a) commence work under this contract within 5 calendar days after the date the Contractor receives the notice to proceed, (b) prosecute the work diligently, and (c) complete the entire work ready for use not later than February 28, 2008.  The time stated for completion shall include final cleanup of the premises.

| 5 | 52.236-01 | Performance of Work by the Contractor | April 1984 |
| --- | --- | --- | --- |

The Contractor shall perform on the site, and with its own organization, work equivalent to at least twenty-five (25) percent of the total amount of work to be performed under the contract.  This percentage may be reduced by a supplemental agreement to this contract if, during performing the work, the Contractor requests a reduction and the Contracting Officer determines that the reduction would be to the advantage of the Government.

| 6 | 52.236-15 | Schedules for Construction Contracts | April 1984 |
| --- | --- | --- | --- |

(a) The Contractor shall, within five days after the work commences on the contract or another period of time determined by the Contracting Officer, prepare and submit to the Contracting Officer for approval three copies of a practicable schedule showing the order in which the Contractor proposes to perform the work, and the dates on which the Contractor contemplates starting and completing the several salient features of the work (including acquiring materials, plant, and equipment).  The schedule shall be in the form of a progress chart of suitable scale to indicate appropriately the percentage of work scheduled for completion by any given date during the period.  If the Contractor fails to submit a schedule within the time prescribed, the Contracting Officer may withhold approval of progress payments until the Contractor submits the required schedule.

(b) The Contractor shall enter the actual progress on the chart as directed by the Contracting Officer, and upon doing so shall immediately deliver three copies of the annotated schedule to the Contracting Officer.  If, in the opinion of the Contracting Officer, the Contractor falls behind the approved schedule, the Contractor shall take steps necessary to improve its progress, including those that may be required by the Contracting Officer, without additional cost to the Government. In this circumstance, the Contracting Officer may require the Contractor to increase the number of shifts, overtime operations, days of work, and/or the amount of construction plant, and to submit for approval any supplementary schedule or schedules in chart form as the Contracting Officer deems necessary to demonstrate how the approved rate of progress will be regained.

(c) Failure of the Contractor to comply with the requirements of the Contracting Officer under this clause shall be grounds for a determination by the Contracting Officer that the Contractor is not prosecuting the work with sufficient diligence to ensure completion within the time specified in the contract.  Upon making this determination, the Contracting Officer may terminate the Contractor's right to proceed with the work, or any separable part of it, in accordance with the default terms of this contract.

| 7 | 52.249-10 | Default (Fixed-Price Construction) | April 1984 |
| --- | --- | --- | --- |

(a) If the Contractor refuses or fails to prosecute the work or any separable part, with the diligence that will insure its completion within the time specified in this contract including any extension, or fails to complete the work within this time, the Government may, by written notice to the Contractor, terminate the right to proceed with the work (or the separable part of the work) that has been delayed.  In this event, the Government may take over the work and complete it by contract or otherwise, and may take possession of and use any materials, appliances, and plant on the work site necessary for completing the work.  The Contractor and its sureties shall be liable for any damage to the Government resulting from the Contractor's refusal or failure to complete the work within the specified time, whether or not the Contractor's right to proceed with the work is terminated.  This liability includes any increased costs incurred by the Government in completing the work.

(b) The Contractor's right to proceed shall not be terminated nor the Contractor charged with damages under this clause, if--

(1) The delay in completing the work arises from unforeseeable causes beyond the control and without the fault or negligence of the Contractor. Examples of such causes include--

(i) Acts of God or of the public enemy,

(ii) Acts of the Government in either its sovereign or contractual capacity,

(iii) Acts of another Contractor in the performance of a contract with the Government,

(iv) Fires,

(v) Floods,

(vi) Epidemics,

(vii) Quarantine restrictions,

(viii) Strikes,

(ix) Freight embargoes,

(x) Unusually severe weather, or

(xi) Delays of subcontractors or suppliers at any tier arising from unforeseeable causes beyond the control and without the fault or negligence of both the Contractor and the subcontractors or suppliers; and

(2) The Contractor, within 10 days from the beginning of any delay (unless extended by the Contracting Officer), notifies the Contracting Officer in writing of the causes of delay.  The Contracting Officer shall ascertain the facts and the extent of delay.  If, in the judgment of the Contracting Officer, the findings of fact warrant such action, the time for completing the work shall be extended.  The findings of the Contracting Officer shall be final and conclusive on the parties, but subject to appeal under the Disputes clause.

(c) If, after termination of the Contractor's right to proceed, it is determined that the Contractor was not in default, or that the delay was excusable, the rights and obligations of the parties will be the same as if the termination had been issued for the convenience of the Government.

(d) The rights and remedies of the Government in this clause are in addition to any other rights and remedies provided by law or under this contract.

SECTION C -- Descriptions and Specifications

| C.1 | 10181.07 | Statement of Work | August 1999 |
| --- | --- | --- | --- |

The Contractor shall furnish the necessary personnel, material, equipment, services and facilities (except as otherwise specified), to perform the Statement of Work/Specifications in accordance with the following Technical Specifications and Solicitation, including Attachments and Drawings.

(Rev 8/99)

| C.2 | Additional Information |
| --- | --- |

The U.S. Fish and Wildlife Service, Portland, Oregon has a requirement at the Ash Meadows National Wildlife Refuge located in Amargosa Valley, Nevada to remodel the Visitor Contact area in the Headquarters' building.

Project magnitude is less than $25,000.  This will be a "best value" procurement with award based on price, past performance, and schedule.

Please see the attached (Statement of Work, drawings, general specifications, and Davis Bacon Wage Determination).

RFQ 801818Q086 may be viewed through a link to the National Business Center Interior Electronic Acquisition System-Electronic Commerce at http://www.fedbizopps.gov or http://www.nbc.gov.

The RFQ response due date is 01/25/2008.  For assistance in downloading information from the National Business Center, contact the helpdesk at (703) 390-6707.  Interested vendors must be registered in Central Contractor Registration http://ww.ccr.gov/ .

NOTE:  This acquisition s set-aside for small business concerns, in the event of insufficient small business concern participation; award may be made to a large business.  The associated North American Industry Classification System Code (NAICS) code for this acquisition is 238990, Product or Service Code is Y152, and small business size standard is $13.0 million.

| C.3 | Statement of Work |
| --- | --- |

1.  GENERAL:  The U.S. Fish and Wildlife Service, Ash Meadows National Wildlife Refuge, Amargosa Valley (Nye County), Nevada, has a project to remodel the Visitor Contact area in the Headquarters' building.  The area needs to be expanded to handle the new interpretive exhibits that will be added to the visitor contact area and also to make the area more secure for employees' safety.

2.  SCOPE:  The project consists of removing one interior wall and repairing the associated ceiling; removing old floor tile and carpeting and laying new floor tile in its place; installing some new electrical receptacle outlets and computer data ports; relocating the kitchen sink, overhead cabinets and other furnishings from the current break room into a new conference room and replacing the damaged wall completely with new drywall; installing a new wall and door (with security light) for additional security; installing additional ADA (American Disabilities Act) approved cabinets, and re-plumbing the associated utilities.

3.  PLACE/DELIVERY AND PERIOD OF PERFORMANCE:  All work is located in the Headquarters' building which is located on the compound of the Ash Meadows National Wildlife Refuge.

4.  INSPECTION AND ACCEPTANCE:  The work shall be accepted when all the work is completed as described in the project drawings and specifications. Any as-built drawings and specifications along with test results documents shall be turned over to the government before final acceptance.  Work will be inspected to assure compliance with the contract documents.  Quality control and adherence to all contract requirements is still the responsibility of the contractor.

5.  GOVERNMENT FURNISHED EQUIPMENT OR MATERIALS/INFORMATION:  (1)-24" x 72" slat wall, and (1)-36" x 72" slat wall shall be furnished to the contractor for installation.  Contact the Refuge Manager for location of all government furnished material before installation.

6.  AVAILABILITY:  Normal duty hours are Monday through Friday 8:00 am to 4:00 pm.  Work shall be performed during these hours unless prearranged with the Refuge Manager.  Federal holidays not included.

7.  TECHNICAL COORDINATOR:

Mark Harris, Project Manager

US Fish & Wildlife Service, R1, Division of Engineering

911 NE 11th Ave

Portland, OR 97232

503-231-2209

SECTION F -- Deliveries or Performance

| F.1 | 52.252-02 | Clauses Incorporated by Reference |  |
| --- | --- | --- | --- |

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

http://www.acqnet.gov/far

http://www.doi.gov/pam

| Clause | Title | Date |
| --- | --- | --- |
| 10181.37 | Restriction on Hand Delivery of Offers | May 2003 |

SECTION G -- Contract Administration Data

| G.1 | 10181.03 | Contract Admin Data - RFQ/RFP Constr | August 1999 |
| --- | --- | --- | --- |

A.	Information in this section supplements contract administration information contained in other parts of this document.

1.	Contracting Officer's Authorized Representative

a.              Mark Harris, Engineer, from the Regional Engineering Office,  (503) 231-2209, or his designated representative, shall act as the Contracting Officer's Authorized Representative with respect to the following:

1)	Acceptability of materials and equipment used by Contractor

2)	Acceptability of work performed by Contractor

3)  	Inspection

4)  	Interpretation of the plans and specifications

5) 	Approval of shop drawings

6)	Testing

b.	The Contracting Officer's Authorized Representative does not  have any authority for the following:

1)	Changes in the scope of the work

2)	Changes affecting the price of the work

3)	Changes in any terms or conditions of the contract

4)	A final decision on any matter which would be subject to appeal under the Disputes Clause contained in Section I.

The Contractor shall promptly direct all such matters to the Contracting Officer.

2.	Inspectors

An inspector may be placed at the work site by the Contracting Officer.  The inspector is not authorized to make any changes in the specifications without the written consent of the Contracting Officer.  The presence or absence of an inspector will not, under any circumstances, affect the obligations and responsibilities of the Contractor under this contract.

B.	Payments

All invoices shall be directed to the COTR at the following address:

U. S. Fish and Wildlife Service	Telephone: 503 231-2209

Division of Engineering / Attn.:  Mark Harris

911 N. E. 11th Avenue

Portland, OR 97232-4181

Payments shall be processed in accordance with the Prompt Payment provisions of this contract and  Clause C below.

C.	Progress Payments Under the Prompt Payment Act

(a)  PROGRESS PAYMENTS - Pursuant to FAR 52.232-5 entitled,  "Payments Under Fixed-Price Construction Contracts", the contractor shall be entitled to payments on the basis of the amount of work satisfactorily complete in each thirty (30) day period, less retainage.

(1)  At the close of each thirty (30) day period, the Contractor or his agent shall consult with the Inspector for the purpose of arriving at an agreed percentage of work completed.  (The Contractor shall be responsible for arranging this meeting.)

(2)  After the Inspector and Contractor have agreed on the percentage of work completed, the Contractor shall submit his invoice to the Contracting Officer's Technical Representative (COTR).

(3) Failure to consult with the Inspector prior to submission may be cause for rejection of the invoice.

(b)  FINAL PAYMENT - Pursuant to Special Contract Requirements entitled, "Final Inspection," all deficiencies noted shall be corrected prior to final payment.

.

(Rev 8/99)

SECTION H -- Special Contract Requirements

| H.1 | 10181.04 | Department of Labor Wage Determination | August 1999 |
| --- | --- | --- | --- |

The U.S. Department of  Labor General Wage Determination for this work classification and locality shall apply to this contract, and can be obtained  at "http://www.access.gpo.gov/davisbacon/".

(Rev 8/99)

| H.2 | Nye County Davis Bacon General Decision |
| --- | --- |

GENERAL DECISION: NV20070002 11/02/2007 NV2

Date: November 2, 2007

General Decision Number: NV20070002 11/02/2007

Superseded General Decision Number: NV20030002

State: Nevada

Construction Types: Building, Heavy and Highway

County: Nye County in Nevada.

NEVADA TEST SITE INCLUDING TONOPAH TEST RANGE IN NYE COUNTY

BUILDING PROJECTS (does not include single family  homes and

and apartments up to and including 4 stories); HEAVY AND

HIGHWAY PROJECTS

Modification Number     Publication Date

0              02/09/2007

1              02/16/2007

2              02/23/2007

3              03/30/2007

4              04/06/2007

5              04/27/2007

6              05/04/2007

7              05/11/2007

8              07/06/2007

9              07/20/2007

10             08/03/2007

11             08/10/2007

12             08/24/2007

13             09/21/2007

14             10/26/2007

15             11/02/2007

ASBE0135-001 09/01/2007

Rates          Fringes

Asbestos/Insulator Worker........$ 38.85            10.78

Includes application of all insulation materials, protective

coverings, coatings and finishes to all mechanical systems.

----------------------------------------------------------------

BOIL0092-001 10/01/2006

Rates          Fringes

BOILERMAKER......................$ 34.34            18.11

----------------------------------------------------------------

BRNV0003-003 03/01/2007

Rates          Fringes

BRICKLAYER.......................$ 28.09            10.60

MARBLE SETTER....................$ 28.43             7.53

TERRAZZO WORKER/SETTER...........$ 28.43             7.53

TILE FINISHER....................$ 18.59             6.60

TILE SETTER......................$ 26.51             7.53

----------------------------------------------------------------

* CARP1780-004 10/01/2007

Rates          Fringes

CARPENTER

Carpenters..................$ 35.58             9.53

Millwrights.................$ 28.83            12.15

Power Saw Operator..........$ 27.21            13.28

----------------------------------------------------------------

ELEC0357-002 10/01/2007

Including Nevada Test Site and the Tonopah Test Range

Rates          Fringes

ELECTRICIAN......................$ 39.46         14.32+3%

ZONE PAY:

Nevada Test Site: $2.00 per hour additional.

Tonopah Test Range: $2.50 per hour additional.

----------------------------------------------------------------

ELEV0018-002 01/01/2006

Rates          Fringes

ELEVATOR MECHANIC................$ 39.965        13.265+A

FOOTNOTE:

A.  Employer contributes 8% of the basic hourly rate for over

5 years service and 6% of the basic hourly for 6 months to

5 years service as Vacation Pay Credit. Eight paid

Holidays: New Year's Day; Memorial Day; Independence Day;

Labor Day; Thanksgiving Day; Friday after Thanksgiving Day;

Christmas Day and President's Day.

----------------------------------------------------------------

ENGI0012-005 10/01/2007

Rates          Fringes

POWER EQUIPMENT OPERATOR

GROUP 1.....................$ 34.77            14.70

GROUP 2.....................$ 35.01            14.70

GROUP 3.....................$ 35.25            14.70

GROUP 4.....................$ 35.36            14.70

GROUP 5.....................$ 35.55            14.70

GROUP 6.....................$ 35.65            14.70

GROUP 7.....................$ 35.90            14.70

GROUP 8.....................$ 36.15            14.70

GROUP 9.....................$ 36.65            14.70

POWER EQUIPMENT OPERATOR CLASSIFICATIONS

GROUP 1:  Air Compressor; Pump or Generator Operator;

Engineer- Oiler and Signalman; Blade Operator; Rotary Drill

Tender (Rotary and Core); Steam Cleaner/Pressure Washer;

Switchman or Brakeman; Gupie Operator(Cement).

GROUP 2:  Concrete Mixer Operator; Skid Type Conveyor and

Beltman; Fireman; Generator; Pump  or Compressor Operator

(2 to 5 Units inclusive, over 5 units; $0.10 per hour for

each additional unit up to 10 units; portable units);

Generator; Pump or Compressor Plant; Hydrostatic Pump

Motorman (rotary and core); PJU Side Dump Jack; Screening

and Conveyor machine Operator (or similar type);

Skiploader; Wheeltype; Ford; Ferguson; Jeep or similar

type, 3/4 yard or less (without drag-type attachments);

Temporary Heating Plant Operator; Truck Crane Oiler.

GROUP 3:  A-frame or Winch Truck Operator; Bobcat or similar

type (Skid Steer); Derrickman (Rotary and Core); Dinky

Locomotive or Tunnel Motor operator; Elevator Hoist

Operator; Equipment Greaser; Ford, Ferguson or similar type

(with drag-type attachments); Global Position Systems

Chainman and Rodman; Hydra-Hammer or similar type

equipment; Material Hoist/Outside manlift Operator; Power

concrete Curing Machine; Power Concrete Saw Operator (or

similar type); Power-Driven Jumbo Form Setter; Ross Carrier

Operator; Self-Climbing Scaffold (or similar type);

Self-propelled Tar Pipelining Machine; Stationary Pipe

Wrapping ang Cleaning Machine Operator; Towblade Operator.

GROUP 4:  Asphalt Plant Fireman; Boring Machine; Boring

System Electronic Tracking Locator; Boxman or Mixer Box

(concrete or asphalt plant); Fishing Tool Engineer;

Highline Cableway Signalman; Horizontal Directional

Drilling Machine; Instrumentman; Locomotive Engineer; Micro

Tunneling (above ground tunnel); Mud Plant Operator; Power

Sweeper Operator; Roller Operator, Compacting; Screed

Operator; Seeder Trenching Machine Operator (up to 6ft.

depth capacity, manfacturer's rating) Vacuum Truck.

GROUP 5:  Asphalt or Concrete Spreading; Mechanical Tamping

or Finishing Machine Operator- roller (all types and

sizes); soil, cement, asphalt finish; Asphalt Plant

Engineer; Deck Engine; Grade Checker; Pavement- breaker;

Pneumatic heading shield- Tunnel; Road Oil Mixing Machine;

Forklift, under five tons; Rubber-tired, heavy duty

equipment (Oshkosh; DW Euclid, Letourneau; Laplant-Choate,

or similar type equipment with any type attachments);

Skidloader; wheeltype, over 3/4 yds., up to and including 1

1/2-yards; Slip Form Pump (power-driven hydraulic lifting

device for concrete forms); Tractor Operator Drag-Type

Shovel; Bulldozer; Tamper Scraper and Push Tractor.

GROUP 6:  Batch Plant; Bulk Plant Concrete Mixer-paving;

Concrete Mobile Mixer; Concrete Pump or Pumpcrete Gun;

Crushing PlantEengineer; Dandy Digger; Driller (rotary and

core); Elevating Grade; Forklift, over 5 tons;

Grade-all;Heavy Duty Welder; Highline Cableway; Hoist

(Chicago boom and mine); Jumbo Pipe Carrier; Kolman Belt

Loader and similar type; Lift slab machine; Loader

Operator- Athey, Euclid, Hancock, Sierra or similar type;

Machinist; Micro Tunnel System (below ground); Motor Patrol

(any type or size); Ozzie Padder (or similar type),

Pneumatic Concrete Placing Machine Hackley- Presswell or

similar type; Pneumatic Pipe Ramming Tool (and similar

types); Rotomill; Sewer Plant; Shovel, Backhoe, Dragline,

Clamshell, Derrick, Derrick Barge, Crane Piledriver and

Mucking Machine; Shuttle Buggy; Skiploader, wheeltype, over

1-1/2 yds.; Surface Heater and Planer; Tractor Loader -

Crawler type all types and sizes; Tractor, with boom

attachments; Traveling Pipe Wrapping, Cleaning and Bending

Machine; Trenching Machine (over 6 ft. depth capacity,

manufacturer's rating); Tunnel Boring Machine; Water pull

(compaction); water Well Driller.

GROUP 7: Heavy Duty Repairman; Body and Fender Mechanic;

Global Position Systems Party Chief; Heavy Duty Welder

GROUP 8:  Combination Heavy Duty Repairman and Welder.

GROUP: 9  Rubber Tired, Tandem, Multiple Engine, Earth-Moving

Equipment;Sewer Treatment Plant Operator.

----------------------------------------------------------------

IRON0118-001 07/01/2007

Rates          Fringes

IRONWORKER

Fence Erectors..............$ 29.62            20.92

Ornamental, Reinforcing

and Structural..............$ 30.51            20.92

----------------------------------------------------------------

LABO0872-002 07/01/2006

Rates          Fringes

LABORER

GROUP 1.....................$ 22.06            15.58

GROUP 2.....................$ 22.27            15.58

GROUP 1:  Building/office cleanup; Cement dumper; Cesspool

digger & installer; Concrete curer; Dry packing concrete &

filling of bolt holes; Fence builder; Fine grader, Highway

& Street; Flagperson; Gas & oil pipeline laborer; Gas & oil

pipeline wrapper - pot tender and form man; Guineau chaser;

Laborer-packing rod steel and plans; Laborer (General)

construction cleanup, etc; Laborer demolition; Landscape

gardener, nurseyman and grounds keeper; Making & caulking

of all nonmetallic pipe joints; Paving, airport run ways &

similar work; Rip rap work; Rip rap stone paver; Roto

scraper; Sandblaster (pot tender); Scaler; Septic tank

digger and installer (leadman); Tank scaler and cleaner;

Tool attendant(jobsite only); Tree climber; Faller, Chain

saw, Pittsburg chipper and similar type brush shedders,

Window cleaners.

GROUP 2: Asbestos abatement/rad worker; Asphalt raker,

Ironer, Spreader; Buggymoble man; Concrete core cutter,

Sawman and Cement grinding, Cribber or shorer, Cutting

torch (demolition); Driller, Gas and oil pipeline wrapper;

Hard rock slinger; Jackhammer, Driller and/or pavement

breaker; Laying of all nonmetallic pipe, including sewer

pipe, drain pipe and underground tile; Machine tool op.,

(operator and tenders of pneumatic & electric tools,

Vibrating machines and similar mechanical tools not

separately classified herein, including hand guided ditch

witch and hand- type rooler); Pesticide, Herbcide,

Insecticide applicator; Powder man; Rock Slinger,

Sandblaster (nozzleman); Steel Headerboard man.

----------------------------------------------------------------

PAIN0159-003 07/01/2007

Rates          Fringes

PAINTER (Including Drywall

Finishing and Paper Hanging).....$ 32.48            10.21

----------------------------------------------------------------

PLAS0797-004 07/01/2007

Rates          Fringes

CEMENT MASON/CONCRETE FINISHER...$ 31.28            11.25

----------------------------------------------------------------

PLUM0525-002 06/01/2007

Rates          Fringes

PLUMBER/PIPEFITTER...............$ 35.55            15.69

----------------------------------------------------------------

ROOF0162-001 08/01/2006

Rates          Fringes

ROOFER...........................$ 20.52             5.91

----------------------------------------------------------------

SFNV0669-002 01/01/2003

Rates          Fringes

SPRINKLER FITTER.................$ 31.06             6.60

----------------------------------------------------------------

SHEE0088-002 07/01/2007

Rates          Fringes

SHEET METAL WORKER...............$ 36.94            13.43

----------------------------------------------------------------

TEAM0631-002 10/01/2004

Rates          Fringes

TRUCK DRIVER

GROUP 1.....................$ 25.49            10.00

GROUP 2.....................$ 25.65            10.00

GROUP 3.....................$ 25.81            10.00

GROUP 4.....................$ 25.99            10.00

GROUP 5.....................$ 26.64            10.00

TRUCK DRIVERS CLASSIFICATIONS

GROUP 1:  Light duty driver.

Light duty drivers shall include: service

truck drivers, dump truck drivers of

less than 16 yards water level, truck driver with legal

payload capacities of less                      than 20

tons, road oil spreader truck drivers, water truck drivers

under                                  4,000 gallons, and

passenger bus drivers on the jobsite.

GROUP 2:  Bootman; Truck greaser; Tireman; Light Vehicle

Dispatcher.

GROUP 3:  Heavy duty driver; Forklift driver; Warehouseman;

Forklift driver; Equipment                          Parts

GROUP 4:  Extra heavy duty driver; Forklift driver (over 15

tons).

GROUP 5:  Off road and special equipment.

----------------------------------------------------------------

WELDERS - Receive rate prescribed for craft performing

operation to which welding is incidental.

================================================================

Unlisted classifications needed for work not included within

the scope of the classifications listed may be added after

award only as provided in the labor standards contract clauses

(29CFR 5.5 (a) (1) (ii)).

----------------------------------------------------------------

In the listing above, the "SU" designation means that rates

listed under the identifier do not reflect collectively

bargained wage and fringe benefit rates.  Other designations

indicate unions whose rates have been determined to be

prevailing.

----------------------------------------------------------------

WAGE DETERMINATION APPEALS PROCESS

1.) Has there been an initial decision in the matter? This can

be:

*  an existing published wage determination

*  a survey underlying a wage determination

*  a Wage and Hour Division letter setting forth a position on

a wage determination matter

*  a conformance (additional classification and rate) ruling

On survey related matters, initial contact, including requests

for summaries of surveys, should be with the Wage and Hour

Regional Office for the area in which the survey was conducted

because those Regional Offices have responsibility for the

Davis-Bacon survey program. If the response from this initial

contact is not satisfactory, then the process described in 2.)

and 3.) should be followed.

With regard to any other matter not yet ripe for the formal

process described here, initial contact should be with the

Branch of Construction Wage Determinations.  Write to:

Branch of Construction Wage Determinations

Wage and Hour Division

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

2.) If the answer to the question in 1.) is yes, then an

interested party (those affected by the action) can request

review and reconsideration from the Wage and Hour Administrator

(See 29 CFR Part 1.8 and 29 CFR Part 7). Write to:

Wage and Hour Administrator

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

The request should be accompanied by a full statement of the

interested party's position and by any information (wage

payment data, project description, area practice material,

etc.) that the requestor considers relevant to the issue.

3.) If the decision of the Administrator is not favorable, an

interested party may appeal directly to the Administrative

Review Board (formerly the Wage Appeals Board).  Write to:

Administrative Review Board

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

4.) All decisions by the Administrative Review Board are final.

================================================================

END OF GENERAL DECISION

SECTION I -- Contract Clauses

| I.1 | 52.252-02 | Clauses Incorporated by Reference |  |
| --- | --- | --- | --- |

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

http://www.acqnet.gov/far

http://www.doi.gov/pam

| Clause | Title | Date |
| --- | --- | --- |
| 52.202-01 | Definitions | July 2004 |
| 52.203-03 | Gratuities | April 1984 |
| 52.203-07 | Anti-Kickback Procedures | July 1995 |
| 52.203-10 | Price or Fee Adjustment for Illegal or Improper Activity | January 1997 |
| 52.203-12 | Limitation on Payments to Influence Certain Federal Transactions | September 2007 |
| 52.204-04 | Printed or Copied Double-Sided on Recycled Paper | August 2000 |
| 52.222-04 | Contract Work Hours and Safety Standards Act - Overtime Compensation | July 2005 |
| 52.222-06 | Davis-Bacon Act | July 2005 |
| 52.222-07 | Withholding of Funds | February 1988 |
| 52.222-08 | Payrolls and Basic Records | February 1988 |
| 52.222-09 | Apprentices and Trainees | July 2005 |
| 52.222-10 | Compliance with Copeland Act Requirements | February 1988 |
| 52.222-11 | Subcontracts (Labor Standards) | July 2005 |
| 52.222-12 | Contract Termination-Debarment | February 1988 |
| 52.222-13 | Compliance with Davis-Bacon and Related Act Regulations | February 1988 |
| 52.222-14 | Disputes Concerning Labor Standards | February 1988 |
| 52.222-26 | Equal Opportunity | March 2007 |
| 52.222-35 | Equal Opportunity for Special Disabled Veterans, Veterans of the Vietnam Era, and Other Eligible Veterans | September 2006 |
| 52.222-36 | Affirmative Action For Workers with Disabilities | June 1998 |
| 52.223-06 | Drug-Free Workplace | May 2001 |
| 52.225-05 | Trade Agreements | November 2007 |
| 52.229-03 | Federal, State, and Local Taxes | April 2003 |
| 52.232-17 | Interest | June 1996 |
| 52.232-23 | Assignment of Claims | January 1986 |
| 52.232-27 | Prompt Payment for Construction Contracts | September 2005 |
| 52.233-03 | Protest after Award | August 1996 |
| 52.243-01 | Changes--Fixed Price | August 1987 |
| 52.243-05 | Changes and Changed Conditions | April 1984 |
| 52.249-01 | Termination for Convenience of the Government (Fixed-Price) (Short Form) | April 1984 |
| D1452.225-70 | Use of Foreign Construction Materials -- Department of the Interior | July 1996 |

| I.2 | 52.204-07 | Central Contractor Registration | July 2006 |
| --- | --- | --- | --- |

(a) Definitions. As used in this clause-

"Central Contractor Registration (CCR) database" means the primary Government repository for Contractor information required for the conduct of business with the Government.

"Data Universal Numbering System (DUNS) number" means the 9-digit number assigned by Dun and Bradstreet, Inc. (D&B) to identify unique business entities.

"Data Universal Numbering System +4 (DUNS+4) number" means the DUNS number assigned by D&B plus a 4- character suffix that may be assigned by a business concern. (D&B has no affiliation with this 4-character suffix.) This 4-character suffix may be assigned at the discretion of the business concern to establish additional CCR records for identifying alternative Electronic Funds Transfer (EFT) accounts (see the FAR at Subpart 32.11) for the same parent concern.

"Registered in the CCR database" means that-

(1) The Contractor has entered all mandatory information, including the DUNS number or the DUNS+4 number, into the CCR database; and

(2) The Government has validated all mandatory data fields, to include validation of the Taxpayer Identification Number (TIN) with the Internal Revenue Service (IRS), and has marked the record “Active”. The Contractor will be required to provide consent for TIN validation to the Government as a part of the CCR registration process.

(b)(1) By submission of an offer, the offeror acknowledges the requirement that a prospective awardee shall be registered in the CCR database prior to award, during performance, and through final payment of any contract, basic agreement, basic ordering agreement, or blanket purchasing agreement resulting from this solicitation.

(2) The offeror shall enter, in the block with its name and address on the cover page of its offer, the annotation "DUNS" or "DUNS +4" followed by the DUNS or DUNS +4 number that identifies the offeror's name and address exactly as stated in the offer. The DUNS number will be used by the Contracting Officer to verify that the offeror is registered in the CCR database.

(c) If the offeror does not have a DUNS number, it should contact Dun and Bradstreet directly to obtain one.

(1) An offeror may obtain a DUNS number-

(i) If located within the United States, by calling Dun and Bradstreet at 1-866-705-5711 or via the Internet at http://www.dnb.com; or

(ii) If located outside the United States, by contacting the local Dun and Bradstreet office.

(2) The offeror should be prepared to provide the following information:

(i) Company legal business.

(ii) Tradestyle, doing business, or other name by which your entity is commonly recognized.

(iii) Company Physical Street Address, City, State, and Zip Code.

(iv) Company Mailing Address, City, State and Zip Code (if separate from physical).

(v) Company Telephone Number.

(vi) Date the company was started.

(vii) Number of employees at your location.

(viii) Chief executive officer/key manager.

(ix) Line of business (industry).

(x) Company Headquarters name and address (reporting relationship within your entity).

(d) If the Offeror does not become registered in the CCR database in the time prescribed by the Contracting Officer, the Contracting Officer will proceed to award to the next otherwise successful registered Offeror.

(e) Processing time, which normally takes 48 hours, should be taken into consideration when registering. Offerors who are not registered should consider applying for registration immediately upon receipt of this solicitation.

(f) The Contractor is responsible for the accuracy and completeness of the data within the CCR database, and for any liability resulting from the Government's reliance on inaccurate or incomplete data. To remain registered in the CCR database after the initial registration, the Contractor is required to review and update on an annual basis from the date of initial registration or subsequent updates its information in the CCR database to ensure it is current, accurate and complete. Updating information in the CCR does not alter the terms and conditions of this contract and is not a substitute for a properly

executed contractual document.

(g) (1) (i) If a Contractor has legally changed its business name, "doing business as" name, or division name (whichever is shown on the contract), or has transferred the assets used in performing the contract, but has not completed the necessary requirements regarding novation and change-of-name agreements in Subpart 42.12, the Contractor shall provide the responsible Contracting Officer a minimum of one business day's written notification of its intention to (A) change the name in the CCR database; (B) comply with the requirements of Subpart 42.12 of the FAR; and (C) agree in writing to the timeline and procedures specified by the responsible Contracting Officer. The Contractor must provide with the notification sufficient documentation to support the legally changed name.

(ii) If the Contractor fails to comply with the requirements of paragraph (g)(1)(i) of this clause, or fails to perform the agreement at paragraph (g)(1)(i)(C) of this clause, and, in the absence of a properly executed novation or change-of-name agreement, the CCR information that shows the Contractor to be other than the Contractor indicated in the contract will be considered to be incorrect information within the meaning of the "Suspension of Payment" paragraph of the electronic funds transfer (EFT) clause of this contract.

(2) The Contractor shall not change the name or address for EFT payments or manual payments, as appropriate, in the CCR record to reflect an assignee for the purpose of assignment of claims (see FAR Subpart 32.8, Assignment of Claims). Assignees shall be separately registered in the CCR database. Information provided to the Contractor's CCR record that indicates payments, including those made by EFT, to an ultimate recipient other than that Contractor will be considered to be incorrect information within the meaning of the "Suspension of payment" paragraph of the EFT clause of this contract.

(h) Offerors and Contractors may obtain information on registration and annual confirmation requirements via the internet at http://www.ccr.gov or by calling 1-888-227-2423, or 269-961-5757.

| I.3 | 52.228-05 | Insurance - Work on a Government Installation | January 1997 |
| --- | --- | --- | --- |

(a) The Contractor shall, at its own expense, provide and maintain during the entire performance of this contract, at least the kinds and minimum amounts of insurance required in the Schedule or elsewhere in the contract.

(b) Before commencing work under this contract, the Contractor shall notify the Contracting Officer in writing that the required insurance has been obtained.  The policies evidencing required insurance shall contain an endorsement to the effect that any cancellation or any material change adversely affecting the Government's interest shall not be effective--

(1) for such period as the laws of the State in which this contract is to be performed prescribe; or

(2) until 30 days after the insurer or the Contractor gives written notice to the Contracting Officer, whichever period is longer.

(c) The Contractor shall insert the substance of this clause, including this paragraph (c), in subcontracts under this contract that require work on a Government installation and shall require subcontractors to provide and maintain the insurance required in the Schedule or elsewhere in the contract. The Contractor shall maintain a copy of all subcontractors' proofs of required insurance, and shall make copies available to the Contracting Officer upon request.

| I.4 | 52.228-13 | Alternative Payment Protections | July 2000 |
| --- | --- | --- | --- |

(a) If required the Contractor shall submit one of the following payment protections:

Payment Bond or Letter of Credit

(b) The amount of the payment protection shall be 100 percent of the contract price.

(c) The submission of the payment protection is required within 10 days of contract award.

(d) The payment protection shall provide protection for the full contract performance period plus a one-year period.

(e) Except for escrow agreements and payment bonds, which provide their own protection procedures, the Contracting Officer is authorized to access funds under the payment protection when it has been alleged in writing by a supplier of labor or material that a nonpayment has occurred, and to withhold such funds pending resolution by administrative or judicial proceedings or mutual agreement of the parties.

(f) When a tripartite escrow agreement is used, the Contractor shall utilize only suppliers of labor and material that signed the escrow agreement.

| I.5 | 52.233-01 | Disputes | July 2002 |
| --- | --- | --- | --- |

(a) This contract is subject to the Contract Disputes Act of 1978, as amended (41 U.S.C. 601-613).

(b) Except as provided in the Act, all disputes arising under or relating to this contract shall be resolved under this clause.

(c) “Claim,” as used in this clause, means a written demand or written assertion by one of the contracting parties seeking, as a matter of right, the payment of money in a sum certain, the adjustment or interpretation of contract terms, or other relief arising under or relating to this contract. However, a written demand or written assertion by the Contractor seeking the payment of money exceeding $100,000 is not a claim under the Act until certified. A voucher, invoice, or other routine request for payment that is not in dispute when submitted is not a claim under the Act. The submission may be converted to a claim under the Act, by complying with the submission and certification requirements of this clause, if it is disputed either as to liability or amount or is not acted upon in a reasonable time.

(d)(1) A claim by the Contractor shall be made in writing and, unless otherwise stated in this contract, submitted within 6 years after accrual of the claim to the Contracting Officer for a written decision. A claim by the Government against the Contractor shall be subject to a written decision by the Contracting Officer.

(2)(i) The Contractor shall provide the certification specified in paragraph (d)(2)(iii) of this clause when submitting any claim exceeding $100,000.

(ii) The certification requirement does not apply to issues in controversy that have not been submitted as all or part of a claim.

(iii) The certification shall state as follows: "I certify that the claim is made in good faith; that the supporting data are accurate and complete to the best of my knowledge and belief; that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Government is liable; and that I am duly authorized to certify the claim on behalf of the Contractor."

(3) The certification may be executed by any person duly authorized to bind the Contractor with respect to the claim.

(e) For Contractor claims of $100,000 or less, the Contracting Officer must, if requested in writing by the Contractor, render a decision within 60 days of

the request. For Contractor-certified claims over $100,000, the Contracting Officer must, within 60 days, decide the claim or notify the Contractor of the date by which the decision will be made.

(f) The Contracting Officer's decision shall be final unless the Contractor appeals or files a suit as provided in the Act.

(g) If the claim by the Contractor is submitted to the Contracting Officer or a claim by the Government is presented to the Contractor, the parties, by mutual consent, may agree to use alternative dispute resolution (ADR). If the Contractor refuses an offer for ADR, the Contractor shall inform the Contracting Officer, in writing, of the Contractor's specific reasons for rejecting the offer.

(h) The Government shall pay interest on the amount found due and unpaid from (1) the date that the Contracting Officer receives the claim (certified, if required); or (2) the date that payment otherwise would be due, if that date is later, until the date of payment. With regard to claims having defective certifications, as defined in FAR 33.201, interest shall be paid from the date that the Contracting Officer initially receives the claim. Simple interest on claims shall be paid at the rate, fixed by the Secretary of the Treasury as provided in the Act, which is applicable to the period during which the Contracting Officer receives the claim and then at the rate applicable for each 6-month period as fixed by the Treasury Secretary during the pendency of the claim.

(i) The Contractor shall proceed diligently with performance of this contract, pending final resolution of any request for relief, claim, appeal, or action arising under the contract, and comply with any decision of the Contracting Officer.

| I.6 | D1452.228-70 | Liability Insurance - Department of Interior (Jul 96) | July 1996 |
| --- | --- | --- | --- |

(a)	The Contractor shall procure and maintain during the term of this contract and any extension thereof liability

insurance in form satisfactory to the Contracting Officer by an insurance company which is acceptable to the

Contracting Officer. The named insured parties under the policy shall be the Contractor and the United States of

America. The amounts of the insurance shall be not less than as follows:

$275,000     each person

$275,000    each occurrence

$275,000    property damage

(b)	Each policy shall have a certificate evidencing the insurance coverage. The insurance company shall provide an

endorsement to notify the Contracting Officer 30 days prior to the effective date of cancellation or termination of the

policy or certificate; or modification of the policy or certificate which may adversely affect the interest of the

Government in such insurance. The certificate shall identify the contract number, the name and address of the

Contracting Officer, as well as the insured, the policy number and a brief description of contract services to be

performed. The contractor shall furnish the Contracting Officer with a copy of an acceptable insurance certificate

prior to beginning the work.

{End of clause}

SECTION K -- Representations, Certifications and Other Statements of Offerors

| K.1 | 52.252-01 | Solicitation Provisions Incorporated by Reference |  |
| --- | --- | --- | --- |

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

http://www.acqnet.gov/far

http://www.doi.gov/pam

| Clause | Title | Date |
| --- | --- | --- |
| 52.204-03 | Taxpayer Identification | October 1998 |
| 52.204-05 | Women-Owned Business (Other than Small Business) | May 1999 |

| K.2 | 52.204-08 | Annual Representations and Certifications | January 2006 |
| --- | --- | --- | --- |

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is 238990.

(2) The small business size standard is $13.0 million.

(3) The small business size standard for a concern which submits an offer in its own name, other than on a construction or service contract, but which proposes to furnish a product which it did not itself manufacture, is 500 employees.

(b)(1) If the clause at 52.204-7, Central Contractor Registration, is included in this solicitation, paragraph (c) of this provision applies.

(2) If the clause at 52.204-7 is not included in this solicitation, and the offeror is currently registered in CCR, and has completed the ORCA electronically, the offeror may choose to use paragraph (c) of this provision instead of completing the corresponding  individual representations and certifications in the solicitation. The offeror shall indicate which option applies by checking one of the following boxes:

[ ] (i) Paragraph (c) applies.

[ ] (ii) Paragraph (c) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c) The offeror has completed the annual representations and certifications electronically via the Online Representations and Certifications Application (ORCA) website at http://orca.bpn.gov. After reviewing the ORCA database information, the offeror verifies by submission of the offer that the representations and certifications currently posted electronically have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of  this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [offeror to insert changes, identifying change by clause number, title, date]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

FAR CLAUSE # 		    TITLE 	DATE 		CHANGE

____________ 			_________ 	_____ 		_______

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on ORCA.

(End of provision)

| K.3 | 52.219-19 | Small Business Concern Representation For The Small Business Competitiveness Demonstration Program | October 2000 |
| --- | --- | --- | --- |

(a) Definition. "Emerging small business" as used in this solicitation, means a small business concern whose size is no greater than 50 percent of the numerical size standard applicable to the North American Industry Classification System (NAICS) code assigned to a contracting opportunity.

(b) [Complete only if the Offeror has represented itself under the provision at 52.219-1 as a small business concern under the size standards of this solicitation.]    The Offeror [   ] is, [   ] is not an emerging small business.

(c) [Complete only if the Offeror is a small business or an emerging small business, indicating its size range.]

Offeror's number of employees for the past 12 months [check this column if size standard stated in solicitation is expressed in terms of number of employees] or Offeror's average annual gross revenue for the last 3 fiscal years [check this column if size standard stated in solicitation is expressed in terms of annual receipts]. [Check one of the following.]

No. of Employees   Avg. Annual Gross Revenues

____ 50 or fewer   ____ $1 million or less

____ 51 - 100        ____ $1,000,001 - $2 million

____ 101 - 250      ____ $2,000,001 - $3.5 million

____ 251 - 500      ____ $3,500,001 - $5 million

____ 501 - 750      ____ $5,000,001 - $10 million

____ 751 - 1,000   ____ $10,000,001 - $17 million

____ Over 1,000    ____ Over $17 million

SECTION L -- Instructions, Conditions and Notices to Bidders

| L.1 | 10181.05 | Notice to Prospective Offerors - RFQ | August 1999 |
| --- | --- | --- | --- |

1.  Estimated Price Range:  Less than $25,000.00.

2.  Bond Requirements: 	No bid bonds required in response to this Request for Quotation.     If the award is for more than $30,000 the successful offeror, within ten days of award,  shall be required to furnish one of the following forms of payment protection:   (1)  A payment bond with a bond amount equal to 100 percent of the total price of the contract/purchase order, or (2)   An irrevocable letter of credit equal  to 100 percent of  the total awarded price.

3.  Liquidated Damages:  Not applicable

4.  Site Visit:  A formal walk-through meeting will not be scheduled.  Please arrange to visit  the site by contacting Christina Nalen (USFWS, Public Use Manager) at 775-372-5435.

5.  Submittal of Quotations:

SF 18 - Request for Quotation

Past Performance  (Section L) 10181.44

Section K - Representations and Certifications

Questions about the specifications or other aspects of this solicitation should be resolved before submitting your offer.    The successful  offeror shall be required to comply with all terms, conditions, and specifications of the contract/purchase order awarded in response to this solicitation.

Due to security considerations in and around the Portland Eastside Federal Complex, hand delivered offers will not be accepted.  Offerors are responsible for ensuring their proposals are mailed through the U.S. Postal Service or delivered by approved commercial courier, and arrive by the date and time set for receipt of offers/quotes.  Approved commercial couriers are FEDEX, UPS, Corporate Express, and Velocity Express.

INFORMATION CONTACTS:

Technical Specifications:  	Mark Harris   (503) 231-2209

Contracting Officer:	Aragon Liebzeit   (503) 231-2148

Site Visit Arrangements:	Christina Nalen  (775) 372-5435

(Rev 8/99)

| L.2 | 10181.44 ST | Past Performance | July 1998 |
| --- | --- | --- | --- |

SPECIAL INSTRUCTIONS

Offerors will submit the following information as part of their proposal for both the offeror and proposed major subcontractors:

(a)	A list of the last five contracts and subcontracts completed during the past three years and all contracts and

subcontracts currently in process.  Contracts listed may include those entered into by the Federal Government, agencies of state

and local governments and commercial customers.  Offerors that are newly  formed entities without prior contracts should list

contracts and subcontracts as required above for all key personnel.  Include the following information for each contract and

subcontract:

1.	Name of contracting activity

2.	Contract number

3.	Contract type

4.	Total contract value

5.	Contract work

6.	Contracting officer and telephone

7.	Program manager and telephone

8.	Administrative contracting officer, if different from #6, and telephone

9.	List of major subcontractors

(b)	The offeror may provide information on problems encountered on the contracts and subcontracts identified in (a) above

and corrective actions taken to resolve those problems.  Offerors should not provide general information on their performance on

the identified  contracts.  General performance information will be obtained from the references.  References will be asked for

information on quality of product or service, timeliness of performance, cost control, business relations, and customer satisfaction.

(c)	The offeror may describe any quality awards or certifications that indicate the offeror possesses a high-quality process for

developing and producing the product or service required.  Such awards or certifications include, for example, the Malcolm Baldrige

Quality Award, other government quality awards, and private sector awards or certifications (e.g., the automobile industry's QS 9000,

Sematech's SSQA, or ANSI/EIA-599).  Identify what segment of the company (one division or the entire company) that received the

award or certification.  Describe when the award or certification was bestowed.  If the award or certification is more than three years

old, present evidence that the qualifications still apply.

(d)	Each offeror will be evaluated on his/her performance under existing and prior contracts for similar products or services.

Performance information will be used for both responsibility determinations and as an evaluation factor against which offeror's

relative rankings will be compared to assure best value to the government.  The government will focus on information that

demonstrates quality of performance relative to the size and complexity of the procurement under consideration.  The Performance

Information Form identified in Section J will be used to collect this information.  References other than those identified by the offeror

may be contacted by the Government with the information received used in the evaluation of the offeror's past performance.

(Rev 7/98)

| L.3 | 52.252-01 | Solicitation Provisions Incorporated by Reference | February 1998 |
| --- | --- | --- | --- |

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

http://www.acqnet.gov/far

http://www.doi.gov/pam

SECTION M -- Evaluation Factors for Award

| M.1 | 10181.06 | Award Criteria - RFQ | August 1999 |
| --- | --- | --- | --- |

EVALUATION CRITERIA

The following factors shall be used to evaluate quotations:

1)  Price/cost

2)  Past performance; and

3)  Schedule

All evaluation factors other than cost or price, when combined, are approximately equal to cost or price.

AWARD OF CONTRACT

Award may not necessarily be made to the offeror submitting the lowest offer.  The Government reserves the right to make cost/capability trade-offs that are in the best interest and to the advantage of the Government.

Award may be made without further negotiation.  Proposals should be submitted initially on the most favorable terms, from a price and technical standpoint, which the offeror can submit to the Government.  However, the Government may, after evaluation of proposals, conduct further oral or written discussion as appropriate, with all offerors whose proposals are within a competitive range.

(Rev 8/99)