## SMTF collaboration meeting at Fermilab, 5 – 7 October 2005

## Working group 2 (modules) notes and comments

Attendees (in alphabetical order):

Tug Arkan (arkan@fnal.gov ), Harry Carter (hfcarter@fnal.gov ), Helen Edwards (hedwards@fnal.gov ), Kay Jensch (kay.Jensch@desy.de ), Rolf Lange (rolf.lange@desy.de ), Don Mitchell (dmitchel@fnal.gov ), Tom Nicol (tnicol@fnal.gov), Norihito Ohuchi (norihito.ohuchi@kek.jp ), Carlo Pagani (via video link from Milan, carlo.pagani@desy.de), Nicola Panzeri (nicola.panzeri@mi.infn.it), Paolo Perini (paolo.pierini@mi.infn.it), Tom Peterson (tommy@fnal.gov), Claus Rode (rode@jlab.org), F. Scuri (via video link from Pisa), Nobu Toge (nobu.toge@kek.jp ), John Weisend (weisend@slac.stanford.edu)

Following the plenary talks on Wednesday morning, 5 October, Working Group 2 (WG2) met for two full days up to the Friday afternoon close-out session.

The major WG2 discussion topics were:

- Module features and design issues, pros and cons of various options

- “Type 3+” (currently being fabricated) versus “type 4” (next design iteration) versus longer term for ILC

- Levels of effort and time scales for design efforts

Formal talks within the WG2 meetings included:

Current Cryomodules and Changes for ILC -- Carlo Pagani

Cryomodule Controls Inside -- F. Scuri (Pisa, via video)

Quad Support Alternatives -- Don Mitchell

Cryomodule Cost Reduction -- Rolf Lange

SMTF Collaboration Modules -- Helen Edwards

Proposal of the Linac Quadrupole -- Norihito Ohuchi

Talks may be found at the SMTF Collaboration Meeting website:  http://ilc-dms.fnal.gov/Workgroups/SMTF/Collaboration%20Meetings/SMTF%20Collaboration%20Meeting%20Oct%205%2C6%2C7%202005/

Two tables were generated during the meetings.  The first is a summary of major design issues and concerns for the ILC prototype modules.  This table is similar to that generated a year ago in Working Group 5 of the ILC-Americas workshop

(http://www-project.slac.stanford.edu/ilc/meetings/workshops/US-ILCWorkshop/wg5.html)

We have incorporated comments from recent talks by various people, particularly Carlo Pagani and Helen Edwards.

The second table summarizes the group’s consensus about the time scales and level of effort involved for the upcoming prototype modules.  The bottom line is that a next generation (Type 4) module, after the Type 3+ currently being fabricated, is about a three-year effort from design through testing.

| Major cryomodule design issues, concerns | Near term for Type 4 design or longer term for ILC | Action or solution |
| --- | --- | --- |
| General issues Need to gain assembly and test experience within the collaborating labs Also need to start work toward ILC module design; (a) above competes for resources but feeds into design. Need specifications for type 4 Particularly need design specifications for quad-steerer package with respect to centering, hysteresis, etc. | “Type 4” is viewed as the next prototype design after those modules currently being manufactured. Production and tests of multiple Type 4’s could lead to an ILC module design. | Building first prototype modules must remain top priority, but need to identify people to work on longer-term design effort. Need regional contact person to get and distribute info. |
| Maximize packing factor, closer cavity spacing, improve “real estate gradient” Coaxial tuner Revise intercavity flange design | Type 4 | With (3) below, this is a major part of the Type 4 effort. |
| Alignment and positional stability Need requirements Measurement and verification of positions Position of quadrupole (center, end, separate). Center is preferred basis for Type 4. Integration of BPM with quad Stability with shipping Stability with thermal cycles Vibrations | Type 4: Address these issues and measure results in type 4, then further design refinements follow | This issue should be the focus of changes in the type 4 module. |
| In any solution need quad-BPM-steerer package integration, including clean-room compatibility, an important engineering effort. Would like to see real BPM in type 3+. | Type 4 |  |
| Active remote “movers” for quad alignment | Longer term |  |
| Reliability Vacuum feedthroughs Tuner (fast and slow) | Longer term | Reliability issues are always part of the design consideration but need test results |
| Assembly Industrialization Cost reduction Labor (60 – 80 man-days now per module at DESY) Materials Designs, e.g., flanges | Longer term | An old engineering “rule of thumb”: increase production runs in factors of ten – one prototype, then 10 of next generation, then 100 of next, etc. |

| SMTF Collaboration Meeting – Working Group 2 – Cryomodules Current and near term tasks and levels of effort |
| --- |
| Task | Concerns or issues | FTEs | How long (months) |
| Prepare for fabrication of 2 TTF generation 3 cryomodules at Fermilab | “Americanization” of DESY and INFN drawings Fill in design details as necessary | 4 | 6 (4 remain) |
| Fabricate 2 TTF generation 3 cryomodules (1 “kit” from DESY, 1 local) | Fabrication oversight Address issues as they arise | 8 | 18 |
| Test generation 3 cryomodules at SMTF |  | 4 | 8 |
| Develop TTF generation 4 cryomodule design | Design requirements Quad position and configuration Improve alignment mechanics Vibration inputs and response Incorporate coaxial tuner Reduce cavity-to-cavity spacing Reduce module-to-module spacing Determine optimal number of cavities per cryomodule Incorporate shipping concerns Reliability Cost reduction | 10 (Fermilab and INFN) 10 (KEK) | 24 24 |
| Design and develop magnet package |  | 2 | 18 |
| Fabricate 2 generation 4 cryomodules | Fabrication oversight Address issues as they arise | 8 | 6 |
| Test generation 4 cryomodules at SMTF |  | 4 | 8 |
| Total | Bottom line here is that assembly and test of the current type 3+ modules will be a two year effort, in parallel with the type 4 design effort. Fabrication and test of type 4 then follows type 3+ with completion of tests 3 years from now. | 50 | 3 years |

Quad/steerer/BPM package position discussion.

Implementation of steering/quad integration can be concentric package, separate packages, or quad active positioning.  Listed in order of current preference as guidance to designers who will do Type 4 design effort.  Comment:  in any solution need quad-BPM-steerer package integration, including clean-room compatibility, an important engineering effort.  Would like to see real BPM in type 3+.

1.  Center on 300 mm pipe:

Pro:  we know how to do this, similar to cavity supports, most stable part of module in being far from interconnect forces and at the fixed post

Con:  harder to do movers, center of vacuum vessel not directly supported

Give first priority effort to #1.  The others below are options for some study and further consideration.

2.  End on 300 mm pipe with generation 3 post location:

Pro: we know how to do this, similar to cavity supports

Con: interconnect pipe forces may affect quad position

3.  End on separate support:

Pro:  more positive positioning, easier to implement movers,

Con:  different thermally-induced movement from cavities, increased heat load (0.2 W, 0.8 W, 10 W heat load static per post, out of 3 W at 2 K per module), interconnect pipe forces may affect quad position

4.  Center on separate support:

Pro:  more positive positioning, easier to implement movers,

Con:  difficult assembly, difficult alignment, different thermally-induced movement from cavities, increased heat load (0.2 W, 0.8 W, 10 W heat load static per post, out of 3 W at 2 K per module)

5.  Separate quad cryostat:

Pro:  all the modules the same, quad not connected to gas return line

Con:  most difficult to leak check, extra interconnect (cost and reliability), difficult outer vacuum bellows, most subject to external interconnect forces, significant design effort

## Summary, conclusions, general remarks

Building first prototype modules must remain top priority.  We need to gain the experience.  But we need to make progress toward a Type 4 design, and to that end we should identify people to work on longer-term design effort.

For Type 4 we agree:  quad location centered on 300 mm pipe

Pro:  we know how to do this, similar to cavity supports, most stable part of module in being far from interconnect forces and at the fixed post.  It is the next logical evolution of the present TTF design.

Con:  harder to do movers, center of vacuum vessel not directly supported

In any solution one needs quad-BPM-steerer package integration, including clean-room compatibility, an important engineering effort.  Would like to see real BPM in type 3+ (including upcoming DESY module)

TESLA Technology Collaboration (TTC) topics:

- Update this document (or create a similar document) defining the baseline ILC cryomodule design.  A summary document should include some “generation 4” module alternative concept illustrations but make clear what is BCD, RDR, or optional for future.  We are working toward a Baseline Configuration Document – Dec 2005 -- and Reference Design Report – Dec 2006 – as well as ILC R&D.

- Begin listing questions, items to be measured, for a module test program.  Work should start soon on a module test stand, end boxes, etc.