Airspace GDP Meeting

13 April 2005

Airspace GDP Meeting

TABLE OF CONTENTS

EXECUTIVE SUMMARY	1

MEETING NOTES	2

Introduction and Opening Remarks	2

Airspace GDP Project SCOPE Discussions	2

Basic Steps for an Airspace GDP	4

Next Steps	6

Design / Project Questions Yet to be Determined	6

Appendix A: Attendees	8

Appendix B: Metron Memorandum  Airspace Ground Delay Programs – Initial Draft Requirements	9

EXECUTIVE SUMMARY

A meeting was convened on 13 April 2005 to review project directions, questions and issues for implementing an Airspace-based Delay Program in Release 8.2 (Spring 2006).  Many undefined technical, procedural and project management questions needed to be resolved before requirements can be defined and development can begin.

The meeting covered drivers and benefits for the Airspace-based GDP project, the scope of the project, and the functional steps necessary to deliver the program.  Four basic actions were identified to define the program and move it towards requirements definition in time for delivery in 2006:

- Define the Format for the Airspace FADT List

- Define the Airspace ADL

- Define the broadcast mechanism to disseminate FCAs to FSM for GDP actions

- Establish a working group to help define functional requirements, workflows, operational procedures, training, etc.

MEETING NOTES

Introduction and Opening Remarks

An Airspace GDP meeting was held on 13 April 2005 in Room 1006 of the ATCSCC.  The attendees listed in Appendix A were requested to read the Metron Aviation memorandum “Airspace Ground Delay Programs – Initial Draft Requirements” (Appendix B) as a starting point for discussion at this meeting.

Meeting Notes and Presentations will be posted at:  http://ksn.faa.gov/km/ATO/coo/sysops/sysopsprograms/TFMprograms/TFMresearch/ERCM/Tab1b.aspx

Ved Sud kicked off the meeting and indicated the purpose of the session was to discuss how to deliver an operational Airspace GDP application in the ETMS 8.2 release.  The meeting would determine initial development activities, resources, and capabilities needed to accomplish this.

Mark Novak said that Airspace GDP is the highest FAA priority requirement for ETMS 8.2.  He said a $75 million benefit per year has been advertised, which makes Airspace GDP the number one work item for v8.2.  Mark and others expressed concern with managing expectations and being able to deliver this capability.  The Return on Investment figure advertised could be premature and may only be reached after significant investment in multiple technical and procedural enhancements are made.  Tim Grovac said he wanted a realistic assessment up front and wanted a discussion on what is required to deliver the minimum acceptable operational capability in v8.2.  Later releases could add to this functionality.  All agreed that expectations may be a bit premature and unrealistic at the moment, but expected benefits are the clear driver of this project.

The Metron memo by Mike Brennan and Chris Ermatinger (Appendix B) distinguishes what they feel are “nice-to-have” features, “important but high-risk” features, and approaches with less risk but less functionality.

Airspace GDP for Legacy vs. TFM-Modernization Platforms

Jim Ries said the benefit for both legacy and TFM-M needed to be broken out and that Russ Chew would be reasonable when the assessments were presented to him

- Organizations that provide benefits should update the assessments

Mark Novak said this functionality was targeted for the legacy TFM system and was expected to be available before TFM-M initial delivery

Airspace GDP Project SCOPE Discussions

- Need to manage expectations and determine level of effort for Metron and Volpe in the current budget-constrained environment

  - Increased resources would have to come from other places

  - Adaptive Compression:

    - May drop down or even off the v8.2 priority work item list

    - It was agreed that Adaptive Compression is not a prerequisite to realize benefits from this Airspace Delay Program project.

    - Rick Oiesen said Volpe may not have developer resources for Adaptive Compression

      - Should have Adaptive Compression in airport program first anyway in order to see if it works properly before trying in an Airspace-based program

      - Adaptive Compression requirement is that individual airports can be turned on or off

  - Pop-up work needs to be assessed also

  - Miro Lehky said there were “gaps” in the GAAP and other GDP items that needed clean-up

  - We also need to carefully analyze to make sure the new Airspace program does not mess up regular GDPs

- Tim Grovac said he wanted the “Studebaker” and not the Cadillac in ETMS 8.2 release, but wanted real operational functionality for the users (not just a ‘prototype’ version); enhancements could come in later releases.

  - Command Center only functionality for v8.2 is okay

  - ECR (EDCT Change Request) functionality may not be possible in v8.2

  - A GAAP version of Airspace GDP would be in a later phase.

  - Tim doesn’t want to lose the FEA/FCA filtering; therefore, TSD is the tool Volpe will build FEA/FCAs on for Airspace GDPs

  - Miro said we need to establish the minimum acceptable functionality required

  - Discussion led Miro to conclusion that FSM would probably be the Metron tool chosen for Airspace GDPs

    - Although a hard requirement for implementation on the current FSM was not mandated, Miro believed that other conditions would lead this to be the only appropriate choice -- a separate, distinct FSM for Airspace Program use may not be practical.

  - The first release can be a basic operational tool; e.g., just delay aircraft on the ground with an FCA List.

  - No substitutions or other enhanced functions would be required in Release 1.

  - Is ECR necessary in Airspace Delay Program Release 1?

    - Maybe not?

    - ATCT already has a list for GDP airports?

    - Airspace GDP:  If the EDCT is past, you would release anyway?

  - The Release 1 product must be operationally sound, but not necessarily fully functional 
(NOTE:  Points to the need for operations personnel to input to the Requirements and Ops Concept.)

  - Rick Oiesen noted two key Volpe/Hub site requirements for a Release 1 functionality:

    - Produce airport FADT Lists

    - Produce Airspace Aggregate Demand Lists (ADL)
There was some discussion that a simple FCA List might be used as a fallback if there was no Airspace ADL, but Rick pointed out the great advantage of the ADL to common situation awareness.  
Most think the ADL should therefore be produced as it was not seen as a big risk.

  - A new tool would not be provided to filter/display FCAs and Filters; just use the current TSD toolset to create FCAs and Filters.

  - Once an FCA and FCA List are generated, the necessary requirement is to get that information to FSM

    - Rick Oiesen pointed out that the Flight Schedule Monitors would have to know all FEA/FCAs and that the specialists would pick out which ones to use for Airspace GDPs

      - The number of Airspace GDPs is expected to be small but Jim Ries said not to advertise this; Jim said the “devil is in the details” and this needed to work to be accepted by the field (especially with the EDCTs in the ATCT cabs and the printing of strips)

Operational Impact Discussion:

- Jim Ries pointed out that a number of FCAs in the NAS at one time (e.g., airport plus airspace) could be a tremendous impact on the system, Air Traffic Control Towers (ATCTs) in particular.

  - There could be a lot of confusion about EDCTs.
What happens when you have an airport EDCT and an FCA EDCT somewhere else?

  - There should be no changes to Host and we need to consider when strips are generated versus alerts being sent to the “CRD”

  - Tim said that ATCTs get the airport listings for airport GDPs

  - ATCTs would not get Airspace GDPs listings

  - How could EDCT times be changed, or how do we tell an ATCT an EDCT is lifted?
There was some brainstorming of ways we might do this (e.g., resetting time to some standard indicator like 0800).

  - The seriousness of this issue can be seen in the fact that many distance-based Ground Stop programs have had to be halted because of the problem of getting good information to ATCTs.

Basic Steps for an Airspace GDP

The group then put the basic steps for an Airspace-based Delay Program on the board to help walk through plans, issues, ideas, requirements, etc. for the project.

Step 1: User creates FCA on TSD

- NOTE: FCAs need to distributed to all users. 
FEAs would be good for doing local modeling, but that is not likely a Release 1 capability.)

- A Baseline time or “snapshot” is taken to determine flights, events, etc., that are included in the Airspace GDP program

Step 2:  Inform all FSMs about the FCA

- Hub needs to be able to broadcast to all users

Step 3:  Create an ADL for the FCA

- Graphical display of the FCA ADL is needed, especially for analyses

Step 4: Model the Program

- Hub would have to handle proposed as well as actual program

- The modeled proposed parameters would be sent out to all FSMs

  - Proposed is nice-to-have; may not be in v8.2

  - Need to check on changes to Autosend, although not believed to be needed

  - Ken Howard said using the current method reduces risk

  - Need to consider FDB changes for pop-ups, etc.

Step 5: Send program to Hub

- Mike Brennan and Volpe will discuss ADL updates and how to include, exclude, and update set of flights to keep track of

  - Could suppress EDCTs at Hub if flight reroutes out of FCA

Step 6: Manage changes to the ADL vs. Baseline (see Step 1)

Step 7: General Data Flow for the program to be handled mostly as it is in today’s GDPs.

- A hierarchy of Programs may need to be defined.

  - Airport GDPs should have higher precedence than Airspace GDPs.

  - For aircraft traversing more than one FCA, first Airspace GDP FCA encountered by a flight is higher than second or later FCA.

- Includes transmission to customers.

  - Slot lists, etc.

  - IGTD or ACID for tracking (same flight, same time w/ different arrival airports)

- Question on airlines’ software.

  - Ken Howard said there were two models (ADL-based and Slot list- based)

  - Subs may be able to be handled, but this is not settled and not mandatory for Release 1 if it would prohibit delivery

  - How to handle ADLs and FADTs is necessary

  - Airlines often require up to a year for their own software development mods

- It was noted that the Stop time for a GDP would have to be separate from the FCA time – the FCA time should always be longer to avoid potential problems.

Step 8: Purge the Program

- A discussion was held regarding choosing a closing time for a Delay Program

  - Host will take any valid time (e.g., 0800 could be used as an identifying indicator for stopping a program)

  - Can search database for a good time

  - Trigger time to alert of change (handle internal to Volpe?)

  - How to notify ATCTs?

  - EDCT update time?

  - Need to know of other FCAs

  - Use current FSM capabilities – ECR request for uncontrolled flight

Next Steps

Three major steps were defined to get the Airspace Delay Program moving:

- Define the Format for the Airspace FADT List

  - WHO:  Metron:  Miro Lehky and Kevin Rosengren

  - WHEN:  1MAY2005

- Define the Airspace ADL

  - WHO:  Mike Brennan, Metron and Ken Howard, Volpe

  - WHEN:  1MAY2005

- Define the broadcast mechanism to disseminate FCAs (e.g., may just be LAT/LONG)
NOTE:  FCAs only for Release 1 (not FEAs)

  - WHO:  Metron:  Miro Lehky and Kevin Rosengren

  - WHEN:  1MAY2005

Other assumed Milestones needed to get to requirements completion:

- Concept of Operations:  by 30MAY2005

- HITL Testing:  by 30JUN2005

  - A principal objective of the HITL will be to determine:
Does the “Studebaker” version of the Airspace-based Delay Program provide enough information/functionality to be of use to TMCs?

An operational Work Group is to be defined to help define functional requirements, operational concepts, procedures, training needs, etc.

- This will likely be the new CDM “Flow Evaluation Sub-team”

- Mark Libby has been designated to lead this WG.

- Jim Ries will help define group membership.

Design / Project Questions Yet to be Determined

Tim Grovac led the group in a review and discussion of scope/design questions that are yet to be determined. (Some of this is repetitive with the SCOPE discussion above.)

- Substitutions

- Slot Credit Substitutions

- Adaptive Compression

  - Likely “No”

- ECR – for SCS and EDCT

  - If no ECR,

    - Need to avoid possible human factors frustrations of having different or unusable functionality

    - Need a way to ‘safety-out’/inhibit some current ECR functions that will not be usable for airspace based delay programs.

- GAAP-style airspace program

  - Agreed:  “No” – not in Release 1

- Connectivity to other Applications, such as: OIS, Web Cover Sheet, NTML, Real-time FSA (for post-analysis), Post-Analysis FSA

- ADVZY/NOTAM changes

- Support for non-ESM (Enhanced Substitution Module) users

  - The definition of the FADT will determine the impact on these users.  They should be advised/trained as soon as possible.

- Separate Tool or merged into FSM program

  - Agreed:  Use current FSM software platform for development efficiency and to ensure a method for common situational awareness

- Deploy to ATCSCC only, or to Field and Airlines as well

  - Agreed:  Probably just ATCSCC in Release 1

- Training and Procedures:  TBD, but assume the new Work Group will address these issues.

  - What Training is required?  When?

  - Jupiter Mods for Training need to be defined

  - NAS Customer Training needs to be defined

  - ConOps needed to define who is the tool user, what is the use plan, etc.

    - This is expected to be a real time operational tool; that is, a 24x7 requirement, etc.

- Modeling version of Airspace GDP

  - Can there be a specific FEA type of Airspace GDP for Modeling – not to run a Delay Program, just to do “what if” analyses?

  - Developers will consider the possibility; it should be possible from the FSM side

  - Not likely in the first release

  - Maybe a “Naming Convention” solution could be used to designate “model only” programs distinct from actual delay programs.

Other Schedule Questions:

- Can the Requirements Documentation be worked in parallel with HITLs, prototype builds, etc.?

  - Just use the HITLs to answer unknowns, issues, etc.

- Metron pointed out that the planned 8.03 FSM release may not be possible with the work required for this Airspace Program.

  - Tim Grovac indicated Metron should review schedule questions and offer choices, and then we can make logical choices and decisions about what can be done and when.

Appendix A: Attendees

| NAME | ORGANIZATION | TELEPHONE NO. |
| --- | --- | --- |
|  | Joe Bertapelle | MITRE/CAASD | 703-983-2690 |
|  | Mike Brennan | Metron Aviation | 703-925-3123 |
|  | Barry Davis | FAA/ATO-R | 703-326-3837 |
|  | Chris Ermatinger | Metron Aviation | 703-234-0736 |
|  | Tim Grovac | FAA/ATO-R | 703-904-4402 |
|  | Nayeem Hoq | FAA/ATO-R | 202-385-8494 |
|  | Ken Howard (telcon) | Volpe Center/DTS-56 | 617-494-2697 |
|  | Mike Krause | TAC2/CTA | 703-345-6943 |
|  | Joe Lahoud | FAA/ATO-R | 202-385-8459 |
|  | Miro Lehky | Metron Aviation | 703-234-0737 |
|  | John Mayo | MITRE/CAASD | 703-983-7991 |
|  | Judy Morrill | FAA/ATO-R | 703-326-3909 |
|  | Mark Novak | FAA/ATO-R | 703-326-3781 |
|  | Rick Oiesen | Volpe Center/DTS-56 | 617-494-2309 |
|  | Paul Pederson | TAC2/NGIT | 703-345-7276 |
|  | Jim Ries | FAA/ZOB/CDM | 703-326-3847 |
|  | Kevin Rosengren | Metron Aviation | 703-234-0790 |
|  | Bill Sears | Metron Aviation | 703-234-0788 |
|  | Midori Tanino | Flatirons Solutions | 703-201-9065 |
|  | Ved Sud | FAA/ATO-R | 202-385-8474 |

Appendix B: Metron Memorandum 
Airspace Ground Delay Programs – Initial Draft Requirements

to:	CDM, GDPE

# from:	Michael Brennan, Chris ermatinger

subject:	Airspace Ground Delay Programs – Initial Draft Requirements

date:	April 12, 2005

cc:

# Airspace Ground Delay Programs – Initial Draft Requirements

# Introduction

As congestion throughout the National Airspace System (NAS) and delays increase, the need for more sophisticated procedures to handle airspace congestion increases.  Currently, a number of procedures are used to handle airspace congestion, en route spacing programs and miles in trail are often used to meter traffic into a specific volume of airspace.  Flow constrained areas (FCA) are used as a method of communicating limited capacity to system users in order to reduce demand by way of reroutes.  In times when severe weather avoidance is the priority, multiple ground delay programs may be issued with the goal of reducing overall demand in the volume of airspace.  The Collaborative Traffic Flow Management (CTFM) community has acknowledged the aforementioned methods of dealing with airspace congestion are inefficient, ineffective, inequitable, and lead to the over-controlling of flights.

An alternative approach to managing airspace congestion is to merge existing technologies in the arenas of ground delay program rationing algorithms and FCA flight list generation.  The merging of the two technologies allows for formal control times to be issued to flights traversing a congested volume of airspace, while more accurately defining those flights that shall be controlled.

# The Purpose of this Document

This document provides a concept of operations and a rough draft of requirements for one candidate approach to applying ground delay for airspace constraints, the Airspace Flight Situation Monitor (AFSM) and the related processes that will be required from the Enhanced Traffic Management System (ETMS), and communication functions handled by processes at the Air Traffic Control Systems Command Center (ATCSCC).  The following sections list the functionality that must be provided for an operational system that handles airspace congestion management through the application of air traffic control ground delay under the AFSM model.

This is the first attempt at specifying the initial requirements for airspace ground delay procedures and is currently only the opinion of Metron Aviation, although most of the good ideas in this approach came from elsewhere. 
We expect this document will be revised extensively.

There is a certain amount of color coding in this document. The colors as used as follows:

Blue indicates things that would be nice to have in an initial deployment but aren’t required for the system to be functional. These might be better put off for a later release.

Red indicates things that are important for the system as designed and are identified as high risk. These topics should be thoroughly discussed before any deployment decisions are made.

Text in green discusses alternative approaches that involve less risk but provide less functionality. These could be considered as first-step solutions until the risk issues have been addressed for a later release.

# General Operating Model for AFSM

Currently, the Flow Constrained Area / Flow Evaluation Area (FCA/FEA) technology is in place to let users define specific sets of flights in the NAS by specifying geometries, time windows and flight filters. This technology can also create lists of flights projected, at any specified time, be in a given set.  The airspace delay program should use FEAs that are created with this technology through the TSD as the basis for AFSM flight lists. Any FEA that is defined in the TSD should be a candidate for an AFSM GDP.

In the initial implementation the FEA creation function and the rationing function will be in separate modules, the former in TSD and the latter in AFSM. In a future release these functions can be combined.

Under the candidate model, AFSM will be used to manage the flights in an FEA much like FSM is used to manage arrivals at an airport. It will be driven by periodically updated list of flights in the FEA generated by ETMS, equivalent to an airport ADL. Each such update will contain the entire state of the FEA, as in the airport ADL.

The general display and analysis functions of FSM will be available in AFSM. These include the bar graph, the time line, flight lists, flight detail tables, and report generation functions.

AFSM will be able to run GDPs on the FEA flight lists to reduce demand in the FEA. A GDP will be based on a stated capacity which will specify the rate at which flight can enter the FEA volume (for FEAs with a volume) or cross the FEA point (for FEAs based on specific fixes or NAS elements).

AFSM will be able to execute GDPs as either DAS programs or GAAP programs.

When a GDP is run in AFSM EDCTs will be distributed through a modified Autosend process. These EDCTs will be sent to ETMS, the field facilities, (the Host?), and the flight operators.

AFSM will support manual compression and revisions. At some later point AFSM will support Adaptive Compression.

When a flight first appears in the FEA, either as a popup or because it rerouted into the FEA, it will be treated similar to a popup into an airport GDP and assigned an EDCT. In GAAP programs the flight should be given the first available slot, as in airport GAAP programs. In DAS programs the EDCT may be computed based on FA delay, or another rule could be applied.

When a flight in the FEA is cancelled, the flight operator (if a CDM participant) will retain rights to the slot held by the cancelled flight for compression and substitution purposes, as in airport GDPs today.

When a flight in the FEA routes out of the FEA, the flight operator (if a CDM participant) will retain rights to the slot held by the rerouted flight for compression and substitution purposes.

When a flight in the FEA routes out of the FEA, the EDCT for that flight will be lifted.

Operator substitution of flights in an AFSM program will be supported as early as is feasible.

# Detailed Functionality and Requirements

# Flight List Generation for AFSM and Details of Flight Data

When an instantiation of AFSM is first run it should allow a specialist to select the FEA that is to be loaded, monitored and perhaps used for imposing an AFSM GDP.

Multiple instantiations of AFSM can be run to control multiple FEAs.

ETMS should on request provide a list of flights associated with a given FEA. This list should contain general flight data as in the current ADL feed, plus additional fields mentioned below.

This flight list should be updated periodically, probably every 5 minutes, and distributed to any requesting FSM servers through existing data distribution channels.

This regularly generated flight list constitutes the airspace version of the Aggregate Demand List, called here the AADL. A new term for the AADL should be coined.

The AADL should also contain the expect time of arrival at the FEA.

The AADL should have control fields associated with the airspace control program, such as control element, control exemption status, control type, control time of entry, and controlled slot.

The AADL should include flights that were traversing the geometry at some point during the program but that have now routed out of the airspace.  These flights should be labeled as such.

The AADL will include data blocks similar to those in the ADL containing additional FEA and program information.

The AADL should also contain a data block describing the associated FEA.

The FSM server should be modified to accept an AADL and pass it on to any requesting AFSM clients. Alternatively, a modified version of the FSM server could be created to accept AADLs.

An alternative to an FEA ADL would be to use the FCA/FEA Flight List function from ETMS and have AFSM periodically request a flight list in lieu of an FEA ADL. This approach would limit the level of common situational awareness that could be achieved.

# Modeling a GDP

At any time a specialist can choose to execute a GDP on the flights in an FEA.

The GDP parameter specification will be much like that for an airport program, including time frame, rate profile over time, and exemptions.

Distance-based GDPs will not be supported as there is no defined or easily computable distance from a departure airport to an FEA.

A program can be run under either the DAS model or the GAAP model.

The program parameters will include an arrival rate profile – the number of flights that can be managed in each 15 minute period of the program. This rate will be interpreted as the number of flights that can enter the FEA airspace volume, pass through the FEA line, or cross over the FEA fix in the given period, depending on the nature of the FEA geometry. Dwell time in an FEA will not be considered.

The specialists will be able to specify a reduction factor instead of an arrival rate profile. That is, they will be able to reduce traffic by a given percentage. This will be interpreted to mean that they wish to reduce the total number of flights arriving during the program to the specified fraction of the number of flights that would arrive in the absence of controls, and that they want the flow to be uniform across the extent of the program.

The specialist will be able to send out advisories for a program to other users, as in airport programs today. The parameters of the proposed program will be distributed in the AADL.

# Initial Schedule in the FEA for RBS Purposes

Ration by Schedule (RBS) needs an initial schedule to work from. AFSM should create the initial schedule for the FEA based on the initial flight list produced by ETMS at the time AFSM is first run for the FEA.  This flight list will typically depend on scheduled flight plans for many of the flights.

Cancelled flights should appear on this list if their last entered flight plan implies inclusion in the FEA list. This will minimize double penalty issues.

For flights in queue 1 in RBS, the flights should be sorted on ‘scheduled FEA arrival time’ rather than IGTA. This time is defined as the expected entry time into the FEA as given in the FEA flight list adjusted by the difference between airport ETA and IGTA. This adjustment is applied to remove any double penalty issues.

The other queues would be constructed as with airport GDPs.

# Sending out a Program

After a program has been modeled it can be executed by sending out control times (EDCTs) for the affected flights and program parameters.

The FADT will have to be modified to include arrival airports for each flight.

Autosend will have to be modified to deal with the modified FADT.

The FADT for an airspace program will be identified as such.

The control element for the FADT flights will be the FEA involved in the GDP.

The FADT will contain applicable FA delay tables for popups.

The FADT should contain information describing the associated FEA.

ETMS will have to accept and process EDCT lists with flights with multiple arrival airports.

Airlines and other operators will have to ensure their software can accept the new EDCT lists.

AFSM should create advisories for the airspace initiative that should be machine readable for the posting of the program on the Operational Information System webpage and storing in the ATCSCC advisories database.

As a low-risk alternative to the multiple-airport FADT, a major portion of the flights in the FEA could be controlled by issuing a limited number of airport-specific FADTs. AFSM could by modified to identify the set of X arrival airports that control the most flights in the FEA and exempt flights destined to the remaining airports. EDCTs for the exempted flights would not be sent.

# Popup Handling

For AFSM a popup is a flight that either newly entered ETMS and is involved in the FEA or an existing flight that newly entered the FEA through either a reroute or a departure time change.

Popups should be recognized and controlled. Treatment for these two types of popups could be different. The former kind, flights newly in ETMS might be handled as current popups are while flights routing into the congested area may be treated differently.

For a GAAP program flights would get the earliest available slot, as with airport GAAP programs.

# Drop-out Handling

Flights can drop out of the constrained airspace in two ways – they can be cancelled or they can reroute around the FEA.

Flights that are cancelled would retain their EDCT, as in airport programs.

Flights that route around the FEA should have their EDCTs lifted and be free to depart without constraint (unless otherwise controlled). There is presently no way to remove an EDCT from a single controlled flight. This may require a Host change. Several suboptimal workarounds for this, such as issuing an EDCT at the BETD or at the current time, are available if a better solution can’t be found.

If a flight leaves the FEA through either a reroute or cancellation the carrier would retain ownership of the vacated slot for compression and substitution purposes. This would not be applied to unaffiliated flights.

# Compressions and Revisions

Similarly to airport programs, popups, delays and cancellations will affect the smoothness of the demand profile in the FEA. Additionally, the capacity of the FEA may change with the weather. AFSM will support the compression and revision functions developed for FSM to adjust demand to capacity.

All rules for these functions developed for airport programs will be applied.

New control times will be sent out through FADTs.

Exempt flights will not be affected by these procedures.

Exempt flights will not be included in the FADT.

# Flights in Multiple Ground Delay Programs

Flights involved in airport GDPs when AFSM program is run will be considered exempt by AFSM. Their demand will be considered in the allocation of slots to non-exempt flights but they will not be delayed.

The inclusion of a flight in an airport GDP will be determined by the presence of an initial EDCT for the flight and the destination airport for the flight being in a GDP.

These exempt flights will not be included in the FADT and so will have no change to their control time or control type.

If a flight is in an airspace GDP when an airport program is run the airport program will take precedence and the airspace EDCT will be overwritten. This will disrupt the smooth flow through the FEA and may eventually trigger a revision or compression.

If a flight is in both an airport program and an airspace program and the airport program is cancelled, the flight should receive an FA delay appropriate for the airspace program.

If a flight is in both an airport program and an airspace program and the airspace program is cancelled, the flight will not be affected as the airport program had priority all along.

If a flight in an airport program reroutes into an airspace program, the flight will not be affected.

If a popup flight enters an airport program and an airspace program, the delay associated with the airport program should be applied. (An alternative would be to apply the larger of the two delays.)

If a flight is already controlled by an airspace program when another airspace program is run, the controls from the earlier program will still apply, and the flight will be exempt in the later program.

If a flight is in more than one FEA program and the program with the operative controls is cancelled, the flight should be treated as a popup in the remaining program.

# Purging of Control Times

AFSM should be able to create a purge airspace control message, by which all flights in the controlled geometry that not involved in other programs have their control information voided and their EDCTs removed.

Currently no clear mechanism for removing EDCTs from the host has been identified.

# Text boxes

A I R   T R A F F I C   O R G A N I Z A T I O N

S Y S T E M S   O P E R A T I O N S,   A T O - R

T F M    D E V E L O P M E N T   P R O G R A M S