Statement of Work (SOW)

Task Order Title:  ESC Response and Implementation Support Services

As of April 15, 2008

Agency:  Department of Transportation (DOT), Federal Aviation Administration

# Task Order Title

Financial Management Line of Business Center of Excellence Support Services (FM LOB COE)

# Background

On November 10, 2003, the DOT became the first cabinet level department to fully implement all of its agencies on a state-of-the-art integrated financial management system (Delphi) using commercial off-the-shelf software (COTS) on a single production instance.  The DOT ERP implementation, conducted under the leadership of the DOT’s Chief Financial Officer (CFO), was implemented for all DOT agencies using Oracle’s Federal Financials enterprise software suite.  DOT’s Enterprise Services Center (ESC) in Oklahoma City managed the development and implementation and continues to manage the administration of Delphi.

ESC continues to grow in its standard offerings.   ESC PRISM implemented for the first time to GAO on October 16, 2007, adding to ESC’s offerings a federal procurement solution using Compusearch as the COTS provider on a single production instance.  The same experienced staff that manages Delphi manages ESC PRISM.

Delphi services 60,000 employees and supports the DOT’s annual budget of $60 billion.  It is an integrated financial management system that includes Federalized modules for General Ledger, Accounts Payable, Accounts Receivable, and Purchasing.  Additional integrated modules include Project Accounting and Fixed Assets; among others.

The Delphi system currently services the following customers in 20 sets of books running on a single instance of the Oracle Federal Financials software (release 11.5.10):

- The Bureau of Transportation Statistics (BTS)

- The Federal Aviation Administration (FAA)

- The Federal Highway Administration (FHWA)

- The Federal Motor Carrier Safety Administration (FMCSA)

- The Federal Railroad Administration (FRA)

- The Federal Transit Administration (FTA)

- The Maritime Administration (MARAD)

- The National Highway Traffic Safety Administration (NHTSA)

- The Research and Innovative Technology Administration (RITA)

- The Surface Transportation Board (STB)

- The Office of the Secretary (OST)

- The OST Working Capital Fund (OST WCF)

- The Coast Guard

- VOLPE

- The Pipeline and Hazardous Materials Safety Administration (PHSMA)

- Transportation Security Administration (TSA)

- National Endowment of the Arts (NEA)

- Institute of Museum and Libraries (IMLS)

- Commodity Futures Trading Commission (CFTC)

- The Government Accountability Office (GAO)

The ESC has over 20 years of experience in providing enterprise systems and applications, data centers, accounting, HR/payroll, consulting, and training services to its customers.  ESC has now set goals of (a) maintaining our Financial Management Line of Business Center of Excellence (FM LOB COE) and (b) continuing activities to cross-customer service of other federal agencies.  The achievement of these goals will allow agencies using ESC solutions to meet financial management requirements, support the Government’s initiative for cross-agency servicing using Shared Service Providers, and to realize economies of scale.

# Objectives

The Teaming Partner will

- Partner with the ESC on business opportunities (e.g. prospective ESC customer) identified by ESC for implementation of ESC solutions of Federal Financials and Federal Procurement software

  - Provide bid proposal recommendations, documentation, and support staff with dedicated implementation resources required to complement the ESC for a winning solution

  - Perform demonstrations, oral presentations, and provide software as needed to deliver the winning solution for bid proposals with ESC as the prime

- Perform implementation/integration services and provided software as needed to support implementation of a winning solution once a bid is won by the partnership.

# Scope

Since the ESC has been selected as the FM LOB COE, the Teaming Partner will provide further support for implementation services and to augment the ESC team.  The Teaming Partner will provide an assessment of the prospective agency’s structure; prepare a response to and an implementation plan for chosen opportunities with ESC. The successful and timely implementation of ESC’s enterprise systems is critical to customer satisfaction.  The successful teaming partner will not be responsible for acquiring and maintaining user software licenses, unless requested by ESC.

Some or all of the tasks as outlined in this statement of work may not be executed during the partnership.

# Specific Tasks

5.1 Integration Services

- Gap Analysis between prospective customer requirements and ESC’s Global Build approach

- Business Process Reengineering assistance with prospective customer change management and reengineering steps by providing experienced staff to support affective change management

- Test and Evaluation Services to support all testing and evaluation phases for solution fit during the bid proposal and implementation process

- Full Implementation services end to end support during all phases of the implementation process with skilled resources.

5.2 Enterprise Resource Planning

- Business Transformation assistance. Provide staff to assist the prospective customer with business transition to the ESC Global Build Solution.

- Provide end user training support as required by the winning solution.

5.3 RFP Response Service and Planning

Coordinate with ESC personnel to plan for and complete a winning solution, formal response, and presentation, including demonstrations and facilities.

- Provide written narrative for bid proposals in a timely manner to meet deadlines

- Provide quality staff for presentations and demonstrations

- Provide valid solutions to supplement ESC global design

# Other Requirements

- The contractor must employ a professional, implementation, and integration framework approach.  The formal approach to quality assurance through the use of quality system standards such as Capability Maturity Model (CMM) level 3, ISO 9001, SAS-70, and quality standards are expected.

- The contractor shall use a formal project management methodology that is suitable for enterprise software implementation and approved in advance by the ESC designees.  Contractor may propose other models but must furnish objective evidence of validity of such methodology.

- Participation in at a minimum regular monthly scheduled, formal project review meetings, to be chaired by the ESC Project Manager.

- Must have an approved accounting system for time and materials for implementation effort / firm fixed price for RFP response.

- This statement of work is not intended to cover day-to-day operations and maintenance.

- DOT approve project plan, including charters, work plan, project schedules, all milestones deliverables reporting periods, review meetings, completion dates, stop/start periods. Desk side support as needed post go live.

- Process change orders.

- A contracting Officer’s technical representative (COTR) will be designated for the specific purpose of exercising general surveillance over the contract operation including contractor performance.

- A provision exists for obligatory re-work if approved work fails at the fault of the contractor.  Failed work at the fault of the Government, the government will bear any costs associated.

- Contractor must be able to provide a project manager who is certified in project management professional (PMP) and must have earned value management experience.

- The following accessibility standards (36 CFR Part 1194) apply to this procurement under Section 508 of the Rehabilitation Act of 1973 including the Standard 1194.41 Information, Documentation, and Support.

- Provide and maintain Earned Value Management (EVM) tool, staff, and reports.   This tool must be ANSI/EIA 748-A certified. The EVM tool will be utilized as the partnership solution for EVM requirements for the winning solution(s).

- Provide training on the EVM tool to ESC staff to include input requirements and reporting analysis required to support the winning solution(s).

### 6.1.1 Subtask 1 – Contract-Level Program Management

The Teaming Partner must employ a professional, implementation, and integration framework approach.  The formal approach to quality assurance through the use of quality system standards such as Capability Maturity Model (CMM) level 3, ISO 9001, SAS-70, and quality standards are expected.

The Teaming Partner shall use a formal project management methodology that is suitable for enterprise software implementation and approved in advance by the ESC designees.  Teaming Partner may propose other models but must furnish objective evidence of validity of such methodology.

The Teaming Partner shall participate in regular weekly scheduled, formal project review meetings, to be chaired by the ESC Project Manager.

The Teaming Partner must have an approved accounting system for cost-plus-award-fee.

The Teaming Partner shall deliver an ESC-approved project plan, including charters, work plan, project schedules, all milestones deliverables reporting periods, review meetings, completion dates, stop/start periods. Desk side support as needed post go live. The Teaming Partner shall have the capability to process change orders.

A contracting Officer’s technical representative (COTR) will be designated for the specific purpose of exercising general surveillance over the contract operation including Teaming Partner performance.

Teaming Partner must be able to provide a project manager who is certified in project management and must have earned value management experience.

The partner under this contract in support of program management will perform the following technical and functional activities:

Quality Assessment

A Quality Assessment Plan will be created that will describe the goals, objectives, constituent elements, staffing, and operations necessary to fulfill the tasks of the winning solution. Develop by the teaming partner and reviewed and accepted by the ESC Project Manager.

Risk Management Plan

A Risk Management Plan will be created that will describe the risks and risk mitigation strategy to ensure delivery of the work products identified in this SOW of the winning solution. Develop by the teaming partner and reviewed and accepted by the ESC Project Manager.

Communication Management Plan

This plan will define methods for sending and receiving information, including content, level of detail, and conventions and standards to be followed; responsibility assignments, consistent with the Program Organization; and a method for regularly assessing the effectiveness of the plan and for improving it when needed. Develop by the teaming partner and reviewed and accepted by the ESC Project Manager.

Program Completion Plan

This plan will describe the actions required to close down the program and indicates the responsible persons and dates due. Develop by the teaming partner and reviewed and accepted by the ESC Project Manager.

In addition to these plans, the ESC will provide (a) a project management organization to monitor the progress of tasks defined on this statement of work.

6.1.2 Subtask 2 - Task Order Management

The Teaming Partner shall provide qualified personnel in sufficient number to support this effort while achieving cost targets.  Personnel and managers with appropriate experience, education, certification, and skills, will be required based on the requirement from the winning solution developed by the partnership in response to both formal and non-formal bids.

The proposed implementation plan shall include estimated labor hours for each activity and the labor skills required for each activity.  The proposed plan will be reviewed and approved or rejected by designees of the ESC and the CO will notify the contractor when work should commence.

An ESC designee will be assigned to the specific project for oversight of contractor activities, to provide approval at previously agreed-upon milestone points, and to provide review of any proposed change orders.  The contractor will report daily and weekly progress to the ESC Project Manager.

Contractor staff will receive an orientation to the Delphi Global Build (limited to one week or 40 hours, at locations and dates to be determined, but prior to implementation of any new ESC customers.)

In detail, the contractor will provide Complete Project Plans, to include but not limited to:

- re-sourcing

- monitoring

- reporting

- Quality assurance control

- Functional and technical requirements gathering, documentation and analysis

- Communications planning documentation and execution

- Change Management leadership, support and documentation

- Conversion methodology assistance and documentation

- Testing with documentation with results and resolutions

- Solution demonstration lab execution and demonstration

- System setup documentation and application system configuration

- Interface coding, testing and documentation, follow existing standards

- Information sharing during implementation and turnover to production support

The contractor project manager will monitor and ensure activities are performed and documented in accordance with quality objectives and reporting procedures in coordination with the ESC designee.

The contractor will have responsibility for issuing management, risk management, change control management, and status monitoring reports, including:

- Bi-weekly planned vs. actual schedule progress reports.  The report must state the progress of the implementation including planned vs. actual progress hours and budget.  The report must list the tasks that should have been started or completed since the last report and the current status of each task.  It must also list all the tasks that are scheduled to begin before the next report.

- Risk identification reports with mitigation efforts or strategies.  These reports are required for all risks identified during the life cycle of the project.  The report must include a clear definition of the risk, a risk response plan, and how the risk will be monitored.  The response plan must include workaround plans, corrective actions, and resource requirements.

- Periodic stop/start milestone meetings per project plan will be held to discuss current project status as compared to planned progress, the status of any identified risks and projections for the next two weeks, and the status of available resources and how new resources will be implemented if required.

- Notification to the ESC designee immediately in the event of schedule slippage or significant changes in resource requirements and provide recommended corrective action.

- When necessary or beneficial to take full advantage of Oracle Application capabilities, recommending the re-engineering of business processes.

- Recommend policy changes, where appropriate, required to support reengineered Delphi business processes

- Provide assistance in the maintenance of the official documentation library for implementation projects.

- Identify and analyze alternative implementation strategies

### 6.1.3 Subtask 3 – In-Progress Review Support

The Teaming Partner shall provide a monthly status report monitoring the quality assurance, configuration management, and security management applied to the task order (as appropriate to the specific nature of the SOW).

### 6.1.4 Subtask 4: Integration Services

  - Requirements Definition and Gap Analysis between prospective customers requirements and ESC’s Global Build approach

  - Business Process Reengineering assisting with prospective customer change management and reengineering steps as defined in the winning solution.

  - Test and Evaluation Services support all testing and evaluation phases for solution fit during the implementation process.

  - Full Implementation services end to end support during all phases of the implementation process

## 6.2 Enterprise Resource Planning

### 6.2.1 Requirements Definition

The ESC has been selected as the FM LOB COE; the Teaming Partner will provide further support for implementation services and to augment the ESC team in pursuit of prospective customer contracts.  The Teaming Partner will provide an assessment of the prospective customer’s structure and an implementation plan.    The successful and timely implementation of ESC’s enterprise systems is critical to customer satisfaction.

### 6.2.2 Subtask 1 – Assessment and Deliverables

  - Business Transformation assisting with the prospective customer business transition to the ESC Global Build Solution.

  - Project Plan, Project Schedule, Requirements Documents, Gap Analysis, Functional Design Specs, Technical Design Specs, Solution Demonstration Setup and delivery, Transition/Cutover Plan, EVM Reporting

  - Provide end user training support as required per the winning solution

# Contract Type

The contract type will be Time and Materials with a not to exceed statement or Firm Fixed Price on Implementation Effort based on RFP’s ESC and Partner pursue.

# Place of Performance

Work will be performed at the customer site with travel to the FAA, Mike Monroney Aeronautical Center, Oklahoma City, Oklahoma, for meetings, knowledge transfer and reporting.  Travel may include other sites.

# Period of Performance

The estimated period of performance for the teaming effort will cover a 5-year period.  The 5-year period, will be established when the issuance of the contract by the CO

# Deliverables/Delivery Schedule

|  | Solution Response | TBD |
| --- | --- | --- |
|  | Quality Assessment Plan | TBD |
|  | Risk Management Plan | TBD |
|  | Communication Plan | TBD |
|  | Project Management Plan | TBD |

# Security

## Information Technology Systems Security

(a) 	Sensitivity and Security Level Designations.

The Statement of Work (SOW) requires the successful offeror to develop or access a Federal Automated Information System (AIS).  Based upon the security guidelines contained in the Federal Aviation Administration Automation Information Security Program, FAA Order 1370.82:

(1) 	Category of Safeguarded Information

The safeguarded agency information that the successful offeror will develop or access is categorized as sensitive Information.

The overall Security Level designation for this requirement is Level  5    .

      - Position Sensitivity Designations

Prior to award, the Government will determine the position sensitivity designation for each contractor employee that the successful offeror proposes to work under the task order.  For proposal preparation purposes, the following designations apply:

[    ]	Level 6C: Sensitive - High Risk (Requires Suitability Determination with a BI).

Contractor employees assigned to a Level 6C position are subject to a Background Investigation (BI).

[ X ]	Level 5C: Sensitive - Moderate Risk (Requires Suitability Determination with NACIC).

Contractor employees assigned to a Level 5C position with no previous investigation and approval shall undergo a National Agency Check and Inquiry Investigation plus a Credit Check (NACIC), or possibly a Limited Background Investigation (LBI).

[    ]	Level 4C: Classified  (Requires Special Access Clearance with an SSBI).

Contractor employees assigned to a Level 4C position are subject to a Single Scope Background Investigation (SSBI).

[    ]	Level 3C: Classified  (Requires Top Secret Clearance with an SSBI).

Contractor employees assigned to a Level 3C position are subject to a Single Scope Background Investigation (SSBI).

[    ]	Level 2C: Classified  (Requires Confidential or Secret Clearance with an LBI).

Contractor employees assigned to a Level 2C position shall undergo a Limited Background Investigation (LBI).

[    ]	Level 1C: Non Sensitive  (Requires Suitability Determination with an NACI).

Contractor employees assigned to a Level 1C position are subject to a National Agency Check and Inquiry Investigation (NACI).

Contractor employees who have met investigative requirements within the past five years may only require an updated or upgraded investigation.

The FAA shall pay the cost of required security background investigations for contractor employees.

# Government Furnished Equipment (GFE)/ Government Furnished Information (GFI)

N/A

# Packaging, Packing, and Shipping Instructions

The contractor shall ensure that all items are preserved, packaged, packed and marked in accordance with best commercial practices to meet the packing requirements of the carrier and to ensure safe and timely delivery at the intended destination.  All data and correspondence submitted shall reference:

- Task Order Authorization Number

- The government end user agency

- The name of the COTR

# Inspection and Acceptance Criteria

A Contracting Officer’s Technical Representative (COTR) will be designated for the specific purpose of exercising general surveillance over the contract operation including contractor performance.

# Accounting and Appropriation Data

Funds will be available prior to the award of the order.  Accounting appropriation data will be provided at time of funding.

# Other Pertinent Information or Special Considerations

In order to be qualified for this requirement the contractor must be experienced implementing Oracle Federal Financials

Contractor Travel – As described in item 8. Contractor may be required to travel to prospective customer work sites.  Government reimbursement for travel costs, including per diem, will be made in accordance with the Federal Travel Regulations (FTR).

# Post-Award Administration

Past Performance Evaluations to be completed at least annually and at the end of the task.