SuperBend-1

Test-Plan Outline

The outline of the test plan for LBQ testing at LBL is shown below.  Various tasks are listed along with the principle coordinator/overseer and its present status.

| Warm Preparations: | Co | Status |
| --- | --- | --- |
| Build and prepare cryostat and magnet for testing. | BW | In progress |
| Power supply & control tests. | BW |
|  | Install diagnostic sensors. | BW | In progress |
| Provide diagnostic wiring documentation. | BB | In progress |
| Transportation of LHe and Xfer lines. | PB | Done |
| Make hardware check-list. | AL | In progress |
| Adjust diagnostic software for SuperBend. | AL |
|  | Transport diagnostic gear. | BB |
|  | Warm-check diagnostics (cryo, v-tap, hall-probe). | AL |
|  | Install magnet and diagnostics into cryostat. | BW |
|  | Close-up system. | BW |

| Cool-down Tasks: | Co | Status |
| --- | --- | --- |
| Record cool-down history (including RRR). | AL |
|  | LN cool-down. | BW |
|  | LHe cool-down. | BW |

| 4.3K Tasks: | Co | Status |
| --- | --- | --- |
| Prepare for magnet ramp. | BW |
|  | Final diagnostic checks. | AL |
|  | PS safety cold-checks. | BW |
|  | Train magnet. | AL |
|  | Ramp-rate studies. | AL |
|  | Measure LHe boil-off rates. | AL |

| Warm-Up Tasks: | Co | Status |
| --- | --- | --- |
| Record warm-up history (including RRR). | AL |
|  | Warm-up system. | PB |
|  | Write initial test report | AL |

SuperBend-1

Pre-Cool Tasks

| Adjust Diagnostic Software Tasks | Co | Status |
| --- | --- | --- |
| Confirm the presence of all sensor files. | AL | Done |
| Back-up all essential data. | AL | Done |
| Permit the use of 4-wire scanner for 2-wire signals. | AL | Done |
| Debug. | AL | Done |

| Diagnostic Transportation Tasks | Co | Status |
| --- | --- | --- |
| Make complete hardware list | AL | Done |
| Identify all pieces. | BB | Done |
| Label all connections. | BB | Done |
| Break-down required hardware. | BB | Done |
| Arrange transportation. | BB | Done |
| Reassemble portable version. | BB |
|  | Transport hardware. | BB |
|  | Setup hardware. | BB |

| Warm-Check Power-Supply Tasks | Co | Status |
| --- | --- | --- |
| Connect PS to dummy load. | BW |
|  | Visually inspect entire system. | BW |
|  | Fire-up PS’s. | BW |
|  | Confirm satisfactory turn-on characteristics. | BW |
|  | Confirm satisfactory steady operation. | BW |
|  | Confirm satisfactory safety shut-down mechanisms. | BW |
|  | Replace dummy load with real magnet | BW |

| Warm-check Diagnostic Tasks | Co | Status |
| --- | --- | --- |
| Fire-up computer and software. | AL |
|  | Fire-up Astro-Med chart recorder | BB |
|  | Confirm connection to all sensors. | AL |
|  | Confirm connection to all amplifier outputs. | AL |
|  | AstroMed Gain/Speed-up Check | BB |

SuperBend-1

Hardware Check-List

| Hardware Item | Cool | Ramp | Warm | Source | Status |
| --- | --- | --- | --- | --- | --- |
| Thermometers (4) | x | x | x | SSTF & stock | Delivered |
| Hall-probe (1) |
| x |
| stock | Delivered |
| 32-pin vacuum feed-thru | x | x | x | Mod for 1” RL | Delivered |
| Internal wiring | x | x | x | Wang |
|  | 32-pin 50 ft cables | x | x | x | SMTF (QCC) | Ready |
| 0-100mA PS (RRR, Hall-probe) | x | x | x | SMTF |
|  | 100mA 100mV (1ohm) shunt | x | x | x | HIFAR |
|  | Portable DVM (for Hall probe) | x | x | x | SMTF |
|  | 0-200A PS |
| x |
| Wang |
|  | 200A 100mV shunt + wire |
| x |
| HIFAR |
|  | Wire (Main shunt to scanner). |
| x |
| HIFAR |
|  | LHe level gauge | x | x | x | Wang??? |
|  | LHe level meter + wire. | x | x | x | SMTF |
|  | 32-pin/4-pin break-out panel. | x | x | x | SMTF |
|  | 32-pin/2-pin break-out panel. | x | x | x | SMTF |
|  | 4-wire scanner (HP3495A) | x | x | x | SMTF |
|  | Voltmeter (HP3455A) | x | x | x | SMTF |
|  | 4-pin to SHV break-out box |
| x |
| SMTF |
|  | Iso-Amps (7) |
| x |
| SMTF |
|  | Vimbalance system |
| x |
| SMTF |
|  | Computer/monitor/mouse/keybrd | x | x | x | SMTF |
|  | Vacuum equipment |
| x |
| SMTF |
|  | LaserJet IIIP + cables + paper | x | x | x | SMTF |
|  | NoteBook for hardcopy | x | x | x | SMTF |

SuperBend-1

Cold Tasks

| Cold-Check Power/Diagnostic System Tasks | Co | Status |
| --- | --- | --- |
| Visually inspect entire PS system. | BW |
|  | Low-level PS turn-on. | BW |
|  | Test quench-trigger levels (Astro-Med speed-up). | BB |
|  | Final ripple null-out of magnet imbalance signals. | BB |
|  | Re-confirm correct labeling and scaling of voltage signals. | AL |

| 4.3K Training Tasks | Co | Status |
| --- | --- | --- |
| 1st quench: Ramp @ 0.1 A/s. | BW |
|  | Training | BW |
|  | Ramp-rate sensitivity: 0.2, 0.5 A/s. | BW |