Department of Energy/National Science Foundation

U.S. LHC Program Internal Reviews, August 15, 2006

URA Headquarters (1111 19th St. N.W.)

DRAFT AGENDAS

Mini-Review of U.S. ATLAS/U.S. CMS M&O Programs

8:30 AM      Executive Session for Review Committee...P. Carolan/T. Ferbel/S. Gonzalez/M. Pripstein

8:45 AM      U.S. ATLAS M&O and Detector-Upgrade R&D...................................M. Tuts/H. Gordon

- Brief status of int’l ATLAS M&O and detector R&D for upgrade (< 10 min)

- Progress of U.S. effort in first half of 2006

- Evaluation of U.S. plans and funding for FY’08 and beyond

- Plans and costs for U.S. personnel based in the U.S. and at CERN (including travel)

10:00 AM	   Discussion

10:15 AM	Executive Session for Review Committee

10:30	 AM     Closeout for U.S. ATLAS

10:40 AM     Break

10:50 AM 	U.S. CMS M&O and Detector-Upgrade R&D.....................................D. Green/J. Freeman

- Brief status of int’l CMS M&O and detector R&D for upgrade (< 10 min, including

EM end-crystals and migration to cavern)

- Progress of U.S. effort in first half of 2006

- Evaluation of U.S. plans and funding for FY’08 and beyond

- Plans and costs for U.S. personnel based in the U.S. and at CERN (including travel)

12:05 PM       Discussion

12:20 PM       Executive Session for Review Committee

12:35 PM       Closeout for U.S. CMS

12:45 PM       Lunch Break

Mini-Review of U.S. ATLAS/U.S. CMS S&C Programs

1:30 PM	       Executive Session for Review Committee..........C.Tull/T.Ferbel/S. Gonzalez/M. Pripstein

1:45 PM 	Recent Progress in U.S. ATLAS Software and Computing	J. Shank, M. Tuts et al

-  Management issues

-  Facilities and Grids (including developments in Tier-2 centers)

-  Recent developments in Core-Software

-  Plans for support of Physics Analysis (including facilities at CERN)

3:00 PM	       Discussion

3:15 PM       Executive Session

3:30 PM    	Closeout for ATLAS

3:40 PM       Break

3:50 PM 	Recent Progress in U.S. CMS Software and Computing..........L.Bauerdick, D. Green et al

-  Management issues

-  Facilities and Grids (including int’l support for Tier-1)

-  Recent developments in Core-Software

-  Plans for support of Physics Analysis (including facilities at CERN)

5:05 PM 	Discussion

5:20 PM       Executive Session for Review Committee

5:35 PM 	Closeout for CMS

5:45 PM       Adjourn

Questions pertaining to Research Program to be addressed by the Collaborations

It would be helpful if responses to the questions given below, when appropriate, be coordinated between the two experiments to provide a uniform set of formats and units. In general, the collaborations are expected to present their progress since the external reviews of this past winter, and provide answers or their plans for addressing the recommendations of the M&O and S&C reviews summarized below. Also, please comment on the impact of the delay expected in the start-up of 7X7 operations.

As background material, please provide in tabular form your expected profiles for your major research commitments in M&O and S&C for FY ’06 – ’09. Please include management reserve, project management, upgrade R&D, Tier-1 and Tier-2 facilities (both equipment and personnel), core software (personnel: direct to experiment and to OSG/LCG/etc), large detector subsystems, Category A, Category B, cost of operating LPC or support centers for analysis. Split the table into M&O and S&C components, where the totals correspond to the current financial guidance from the agencies.

Specific questions/issues on M&O to be addressed by U.S. ATLAS at the Aug 15 mini-review (clearly, these cannot all be covered during the presentations, and written replies to those that can already be answered should therefore be made available a week prior to the review):

- U.S. ATLAS should develop a means of tracking the progress and success of the model for support of analysis of data. How do preparations for analysis compare to those of other countries in the collaboration?

- Despite the significant U.S. effort in Technical Coordination and integration, there is concern that the ATLAS integration team will be weakened by the departure of several key engineers.

- Last year MEG, requested that the tracking and reporting of cost and schedule performance be more timely and should be developed into a better tool for planning and making decisions. While management has implemented a clear change-control process to manage changes both in Management Reserve and scope, the tracking and reporting of costs still does not appear to have evolved into an optimal planning tool.

- In light of the many subsystem requests, MEG is concerned about the low level of Management Reserve (MR) in FY’06-’08.  As a result, U.S. ATLAS must optimize the allocation of MR to M&O to ensure successful commissioning and pre-operations of the detector.  Because lower-priority items cannot be supported within the current plan, how does U.S. ATLAS management expect to ensure that this problem does not compromise detector readiness?

- Around 2012, the inner Pixel layer (“B-Layer”) will lose functionality from radiation damage. This is somewhat earlier than the target date of 2015 for installation of the upgraded detector. With conclusions and a plan of action needed prior to the end of 2006, has a task force as yet been appointed to resolve the technical issues, responsibilities, and funding questions?

- The U.S. LAr team should work with the Int’l ATLAS LAr Calorimeter group and ATLAS management to obtain a more detailed understanding of plans for the entire LAr subsystem (overall needs, available resources and a schedule for its deployment) for the next few years. This will make it possible to evaluate how the U.S. contribution fits into the Int'l effort, and whether the additional U.S. (MR) funds for technical support are both necessary and sufficient to assure success of the LAr subsystem in ATLAS.

- The U.S.  LAr team should expedite the rework of at least a few low-voltage power supplies, and begin acceptance testing to see whether their corrective measures were adequate.

- MEG is interested in learning the results of the FY’05 LAr and Tile calorimeter beam tests. A summary statement and conclusions from these FY’05 activities was asked to be sent to the U.S. LHC Program Manager and the MEG prior to the April 11 U.S. LHC JOG meeting!

- MEG is concerned about the continued slippage of commissioning and installation milestones of the Endcap Muon (EM). For some tasks the slippage has been as much as twelve months. Any progress?

- There is a risk that not all of the Endcap Muon system will be installed and commissioned in time for the 1st LHC run in 2007. U.S. ATLAS should evaluate what steps can be taken to improve the likelihood that the EM will be installed and commissioned for day-one. These steps could include:

  - Adding more labor to speed up Phase II and Phase III commissioning.

  - Expediting beneficial occupancy of needed CERN support buildings.

  - Providing additional funds from the Management Reserve to close the Endcap Muon budget shortfall in FY’06 and FY’07.

  - Investigating whether the EM schedule can be advanced by adding more core-supported scientific personnel to the effort.

- A contingency plan should be developed for completing the EM installation and commissioning in the eventuality that the EM is not finished in time for operation in the 2007 run.

- U.S. ATLAS management is asked to re-assess the timescale and plan for the detectors to reach design-performance goals, and present this information at the next MEG meeting.

- U.S. ATLAS plans for detector-upgrade R&D appear comprehensive, aggressive and appropriate, especially given the long lead-times required for such upgrades. In light of other M&O and S&C budget pressures, it is not clear whether the needed resources will indeed be available for this purpose.

Specific questions/issues on M&O to be addressed by U.S. CMS at the Aug 15 mini-review (clearly, these cannot all be covered during the presentations, and written replies to those that can already be answered would therefore be much appreciated a week prior to the review):

- How do preparations for data analysis compare to those of other countries?

- MEG expects that in the upcoming reorganization of the CMS collaboration, the strong U.S. presence in the Computing Software Physics Reconstruction and Selection areas will be extended to Physics Analysis. Any indications of this?

- MEG shares the concern of U.S. CMS management that current CMS integration efforts may be insufficient to meet the schedule, and recognizes that U.S. CMS is considering strengthening this effort. Any progress on this?

- U.S. CMS has presented plans/costs for M&O through FY’09, and projections through FY’11. U.S. CMS is in the process of adjusting the overall budget, and plans to respond to needs in the Pixel subsystem. Is that settled?

- MEG is concerned about the level of Management Reserve (MR) in FY’06-’08. Measures taken to secure MR in the past may not be adequate or advisable in the future, and are likely to have detrimental consequences for M&O activities. U.S. CMS should identify choices that will address this concern.

- The M&O budget for the Forward Pixel Tracker (FPIX) is in transition, with current estimates indicating an approximately 60% increase over last year’s M&O budget. It was not possible to evaluate the adequacy of this budget, because of the absence of details at this review. The FPIX is a challenging subsystem, and Management Reserve will be essential for its development. The dimensions of the problem can be evaluated once the detailed M&O budget is available.

- It is not clear where the funding and personnel for the replacement of the inner FPIX layer will come from. Because U.S. CMS does not view the replacement as its responsibility, this matter must be resolved shortly within international CMS.

- Beam tests for ECAL and HCAL in FY’06 are critical for ensuring successful commissioning, and U.S. CMS must make certain that staffing at CERN is sufficient to carry out these responsibilities.

- The Endcap Muon (EMU) subsystem is well advanced in its pre-operations and commissioning phase, prior to installation in the cavern. There is, however, a small projected shortfall in EMU M&O in FY’07-’08, but MEG is confident that minor adjustments in the commissioning plan can minimize the impact of this modest deficit.

- The FY’07-’09 allocations for DAQ have to be reconciled between the plans of U.S. CMS management and the detailed estimate made by their Level-2 DAQ manager.   Any significant decrease in funding will delay commissioning of the DAQ and detector subsystems. This should be resolved prior to JOG-17.

- The detailed budget in the backup documentation should be updated prior to the April 11, 2006 U.S. LHC JOG-17 meeting.

Specific questions/issues on S&C to be addressed by U.S. CMS at the Aug 15 mini-review (clearly, these cannot all be covered during the presentations, and written replies to those that can already be answered would therefore be much appreciated a week prior to the review):

- Are U.S. Grid efforts progressing at a rate that can ensure adequate software infrastructure at LHC turn-on? Are there any common ATLAS/CMS plans to mitigate the risk of dependence on external resources (e.g., the OSG)?

- U.S. CMS should reexamine allocation of computing resources between Tier-1 and Tier-2 centers (and LPC/CAF) so as to absorb part of the expected shortfall in resources at the Tier-1 center. It should also adjust its scientific priorities to accommodate any remaining shortfall in Tier-1 resources.

- The U.S. CMS collaboration should remain open to new collaborators, in spite of limited Tier-1 and Tier-2 resources. U.S. CMS should continue to refine its computing model by optimizing performance and resource requirements, assess its priorities and computing needs, pursue other funding opportunities, and work with the agencies to obtain adequate resources for its Tier-1 and Tier-2 facilities.

- U.S. CMS and U.S. ATLAS should work together on reconciling the estimated computing costs per additional collaborator. Any developments?

- To minimize impact on overall U.S. LHC goals, and to address the questions posed by the LHCC, U.S. CMS should work with U.S. ATLAS to clarify the reasons for differences in their respective computing requirements.

- To gain experience with a large-scale system, U.S. CMS should not delay the

current plan to purchase equipment for its Tier-1 center.

- U.S. CMS should participate in CMS discussions to address the Tier-1 shortfall in

resources, explore optimization of resources between Tier-1 and Tier-2 centers,

and prioritize its scientific goals, should constraints be forced by the shortfall.

- U.S. CMS should request the grid middleware projects to hire personnel for this

year’s service challenges to address the problems of scaling with data rate.

- U.S. CMS should devise a metric that summarizes the overall progress in

reaching milestones of Tier-1 and Tier-2 activity that are similar to the plots used

for monitoring CMS construction items.

- U.S. CMS should develop specific measures to be monitored during the CSA

2006 tests to confirm the effectiveness and suitability of the new framework and

its EDM.

- U.S. CMS should define the general goals of the upcoming end-to-end test (CSA

2006) and the associated U.S. CMS responsibilities.

- Now that the focus has shifted from design and implementation of the new

framework and EDM, U.S. CMS should prepare a more detailed plan for

activities of their software developers. In particular, the collaboration must

choose between extending development in the framework towards additional

functionality and new efforts such as development of reconstruction and analysis

algorithms.

- While the existing staffing plan for maintenance and support activities seems

reasonable, the review panel recommended that U.S. CMS prepare a detailed

plan for the upcoming end-to-end test that would buffer key developers from the

expected onslaught of questions from the user community.

- What are the U.S. CMS plans and expectations for Tier-3 centers? What are their roles? How will they be funded?

Specific questions/issues on S&C to be addressed by U.S. ATLAS at the Aug 15 mini-review (clearly, these cannot all be covered during the presentations, and written replies to those that can already be answered would therefore be much appreciated a week prior to the review):

- Are U.S. Grid efforts progressing at a rate that can ensure adequate software infrastructure at LHC turn-on? Are there any common ATLAS/CMS plans to mitigate the risk of dependence on external resources (e.g., the OSG)?

- ATLAS should continue to refine its computing model, and optimize its overall

performance and resources.

- The implementation of the plan for support of user analysis must be adapted to the present U.S. ATLAS S&C budget guidelines.

- The contention over the U.S. ATLAS Management Reserve is an internal matter that should be resolved accordingly.

- U.S. ATLAS should encourage international ATLAS to define a plan for the complete cosmic-ray run that would exercise the trigger, data acquisition, and software reconstruction chain.

- As experience accrues, the size and composition of the Resource Allocation Committee should be optimized.

- The U.S. ATLAS collaboration should remain open to new collaborators; however, ATLAS should develop a strategy that does not compromise the success of the project due to insufficient computing resources.

- Since the collaboration is likely to grow, U.S. ATLAS should continuously assess its physics priorities and the corresponding computing needs, to pursue other funding opportunities and to work with the funding agencies to obtain adequate resources.

- To minimize impact on overall U.S. LHC goals, and to address the questions posed by the LHCC, U.S. CMS should work with U.S. ATLAS to clarify the reasons for differences in their respective computing requirements.

- Efforts should be undertaken to define the relationship and responsibilities of physicists at Tier-2 centers and those at the Analysis Support Centers.

- U.S. ATLAS should ensure  that personnel at grid middleware projects become engaged in this year’s service challenges, and especially in issues pertaining to scaling.

- U.S. ATLAS should pursue acquisition of redundant network connectivity to the BNL Tier-1 center.

- U.S. ATLAS should test the scaling properties of dCache-managed distributed disk systems.

- U.S. ATLAS should articulate a plan for verifying that the proposed solution for schema evolution works sufficiently well to meet the needs of the collaboration.

- U.S. ATLAS should periodically revisit the matter of staffing of the analysis support group to determine whether it is working effectively, especially with regard to the use of software professionals.

- What are the U.S. ATLAS plans and expectations for Tier-3 centers? What are their roles? How will they be funded?