# SAM-Grid / LCG Interoperability System.
Using the System in Production – Final Report
Andrew Baranovski, Adam Lyon, Gabriele Garzoglio

Table of content	1

Mission	2

Project statement	2

About this document	2

Required Functionality Additions to the System	3

Output bundling	3

Scratch management	3

Storage Selection	3

Eliminate EDG UI Automatic Retrial	5

Additional scheduling system requirements from the SAM-Grid JDL	5

Credential management	5

Accounting	6

System Expansion	6

Cluster Additions	6

Scalability Analysis	7

Optional Deployment of new Integration Systems	8

Consistency of the system efficiency	8

Document efficiency of the system	8

Efficiency Stabilization	9

Support	9

Define Process to report user problems	10

Define Process to ask for support to LCG	10

Define Process to extend the system	10

Network Configuration	11

Operations	11

Define Operational Model	11

Define Certification of LCG	11

Cluster Tagging	12

Limitations	12

Forwarding node/Resource broker	12

Storage element	12

Computing element	13

Conclusion	13

Current release cut	13

Future plans	13

Acknowledgements	13

Apendix	14

## Mission

Use the LCG Interoperability System consistently in production operations with a consistent efficiency. Provide users with documentation and support necessary to sustain system operations by D0 collaborators.

Project statement

The SAM-Grid system is an integrated data, job, and information management infrastructure. The system was designed to address the distributed computing needs of the experiments of RunII at Fermilab. In particular for the DZero experiment, SAM-Grid provides a user-friendly environment to run typical production applications, such as montecarlo generation and data reprocessing.

The goal of the SAM-Grid / LCG interoperability project is extending the SAM-Grid system to use the LCG resources deployed by EGEE. The idea is to handle the jobs within the SAM-Grid framework, retaining the characteristics of user friendliness described above. In addition, the deployment of the SAM-Grid can be reduced to a few ``forwarding'' nodes, which act as interfaces to the LCG system. The actual deployment to the cluster becomes responsibility of EGEE.

About this document

The WBS of the project has been used to establish the core structure of this report. For each item in the WBS we report status and work done.

## Required Functionality Additions to the System

We have added and improved several aspects of the system. These improvements cover security, performance and operational features of the project, features that enable efficient production operated by D0 collaborators.

### Output bundling

We have extended SAMGrid batch adapters to fetch and bundle supplementary debug/log information to assist reporting instead of troubleshooting of the LCG specific problems. The additional information is especially useful for the end users that do not (should not) have access to the forwarding nodes.

### Scratch management

During the test bed phase of the project we have established an interface with the LCG scratch management system via the TMBDIR environment variable. The TMBDIR is expected to point to an LCG WN storage area that is guaranteed persisting for the job lifetime. The TMBDIR area is used to dynamically deploy all the software and data needed to run a user job. As we prepared the system for production, we have improved the interface in the following ways: 1) assume and check for a minimum space availability of 4Gb; 2) backup WN scratch space cleanup and scratch location name uniqueness policies.

### Storage Selection

SAMGrid has been designed to support applications that by utilizing 1Ghz/day of computing consume and generate Gb’s of physics data. The data intensiveness of these applications incite careful thought of kinds of data and data access patterns in order to define viable and manageable storage deployment.

The primary application meant for the production on LCG is D0 MC and D0 MC merging. Generation phase of the MC requires job executable files, min bias files, phase dataset files staged to the WN scratch space before the start of the runtime. Furthermore, this data is frequently reused by multiple MC requests that are “similar” in parameters of the D0 runtime. Therefore we expect that most of the data traffic will be generated by the MC applications repeatedly requesting access to the same set of data from geographically (network-wise) scattered sites participating in the LCG production.

A production ready system should implement means of mitigating temporary resource failures to ensure consistent throughput. To achieve this, we want to be able to reconfigure and/or enable critical resources involved in the production process. We have identified storage as a critical resource and worked to duplicate into production existing test bed storage services. The storage selection is one of the subtasks addressed on that course.

In conclusion, storage access and selection is an essential component of the architecture and brings the project to the state where experiment production can be run efficiently and consistently.

  - Station Configuration in global LCG Environment
Station storage nodes consist of d0srv015.fnal.gov, d0srv065.fnal.gov,caterpillar.hep.man.ac.uk, dodge.hep.man.ac.uk and ccsvli02.in2p3.fr
Station routing is set to stage enstore files to d0srv015 and later re-transfer them to the randomly chosen nodes: caterpillar and ccsvli02. caterpillar and ccsvli02 are the SAMGRID/LCG SAM data input nodes.
At the same time, dodge.hep.man.ac.uk ccsvli02 are the SAM FSS buffer nodes. These nodes accept generated data and store the data intermediately for further processing(merging)

  - SAMGrid Configuration in Global LCG Environment
SAMGrid/LCG configuration supports several application types: dzero reconstruction, dzero montecarlo and dzero merge. Each application is set to use its own storage configuration as below.
dzero reconstruction is tuned to stage physics data from d0src015 while fetching binaries both from caterpillar and ccsvli02 (Fig. 2). In contrast, dzero montecarlo and dzero merge use caterpillar and ccsvli02 services for all their data input (Fig. 1). All applications use dodge.hep.man.ac.uk and ccsvli02.in2p3.fr as both buffer and durable location storages (Fig. 3).

### Eliminate EDG UI Automatic Retrial

Despite the original WBS, we have observed that grid job submission retrials are extremely useful to mitigate deficiencies in the local (batch system) deployment. A particular deficiency that was successfully addressed by the retrials is the “black hole effect” . In summary, “black hole effect” is a local scheduling policy that forces tasks to be dispatched to the nodes that are empirically the fastest. Typically these nodes do not respect requirements of the application at hand and often cause premature termination of the job.

An increase in number of grid job submission retrials empirically correlated with a chance of resubmission to the newly available resources that are in compliance with application requirements. We have anecdotic evidence that number of retrials set to 10 increases submission efficiency from 30% to 70%.

Support additional scheduling system requirements from the SAM-Grid JDL

The initial phase of the integration project did not assume users altering resource management policies pertaining to the LCG resource broker. We found such feature inconvenient. It was often a necessity to override static polices set on the forwarding node. A targeted site validation / certification test is an example.

During the site validation phase, farmer or grid operator probes a site by targeting LCG submission to a particular LCG resource. In order to do so, he/she must be able to specify LCG resource selection requirements.. In a test bed, forwarding node configuration had to be changed. This change was hard to coordinate and was inconvenient for a non experts.

In the SAMGrid JDL we have added lcg_requirement_string (and osg_requirement_string) strings to by pass forwarding node LCG (OSG) default resource selection parameters. The lcg_requirement_string and osg_requirement_string allow a farmer to state internal LCG resource selection policy that is the most convenient for the purpose at hand.

Credential management

A fundamental aspect of the project is the forwarding node technology. The core of the idea is to adapt software stacks of two grids via a layer that understands mutual requirements and ensures proper job propagation from SAMGrid to LCG. Availability of the fully delegated user credentials at the LCG front-end (hence, on the forwarding node) is one of the addressed requirements.

Fully delegated proxies are not generally generated by the forwarding node gatekeeper. A test bed proof of principle resolution to that was to ship original user credentials directly for the LCG front end use. The solution has been recognized by many as insecure and had to be addressed in order to commission a secure system to the physics community.

We have done R&D work to integrate MyProxy technology with SAMGrid client and execution site software in order to mediate security requirements between 2 grids. A cornerstone feature of the approach relies on MyProxy service to grant access to fully privileged user proxy anytime within the validity period of the original MyProxy-stored credentials.

As a result, SAMGrid client and SAMGrid execution (forwarding node) site now supports use of the MyProxy services. At the same time, we ensure backwards compatibility with SAMGrid deployments not requiring the solution. In addition, tools to install, configure and manage MyProxy user credentials have also been developed.

The suggested default for the SAMGrid MyProxy service is fermigrid4.fnal.gov – maintained by FermiGrid deployment. FermiGrid MyProxy deployment contact: Steeve Timm, mailto:timm@fnal.gov.

### Accounting

http://www-d0.fnal.gov/computing/grid/MC_LCG_Accounting.doc

## System Expansion

Cluster Additions

The initial test bed consisted of two “friendly” LCG resources at Clermont Ferrand and IN2P3. We have worked to pre-certify other LCG resources that were willing to support the D0 VO. This work has established a communication channel between site administrators and D0 VO representative and was effective mean to address LCG site configuration, upgrade announcements, and network/firewall issues. To date, our list of pre-certified computing elements consist of NIKHEF, Lancaster, Prague, Manchester, Imperial College, Clermont Ferrand.

Scalability Analysis

Our analysis of the project performance showed several areas that limited productivity of the system. Below is the list of resources that are used within SAMGrid job work flow and that are the largest contributors to the limit:

  - Forwarding node.
Forwarding node is responsible for accepting a job, preparing and serving job environment and polling job status. Each of these tasks requires certain fraction of computing charged against system idle. By architecture, the time to establish the job environment and job status polling are two major tasks that scale proportionally with request parallelism. Individually, it takes 2 second to retrieve individual jobs status and around 10 seconds to serve job environment to a WN.

  - SAM storage deployment
Just like the forwarding node, SAM storage deployment scope is defined by the SAMGrid team. Storage is used to contain and serve executable binaries as well primary physics data. Storage is also used to store intermediate processing results and buffer output data. Storage resource usage depends on the type of the job as well as the job’s cardinality. Basic characteristics of the SAMGrid storage deployed for SAMGrid/LCG are :

    - Space available: 500Gb per node ,

    - Number of nodes: 4

    - Download/upload rate: 1 Mb/s per job out of the European storage, 30Mb/s cumulative per node. 0.5 Mb/s per job out of the FNAL storage, 15MB/s cumulative per FNAL site.

  - Fermilab storage system.
The SAMGrid / LCG production relies on DH services that are shared with other non LCG activities. In particular services that buffer and CRC check incoming data before storing data to tapes. We have observed (during refixing) that such services are prone to unpredictable spikes of load and consecutively need a bigger margin of the QOS than for exclusive access. This concern lead to deployment of addition FSS buffer machines to support offsite production (d0srv063 and d0srv065).

### Optional Deployment of new Integration Systems

  - Forwarding node
Purpose of the forwarding node in production is to isolate software and configuration of the development environment and at the same time preserve the opportunity to change and enhance the project based on the input from running operations. The production node also helps to establish continuous software development cycle where newly added features can be certified by the experiment before their final use. Forwarding node in production is supported by Wuppertal team.We acknowledge Torsten Harenberg <harenberg@physik.uni-wuppertal.de> and meder@physik.uni-wuppertal.de  for efforts to provide hardware, LCG deployment, and support for the new system.

  - Station Node
We have extended our initial storage deployment using additional storage deployment at Manchester (caterpillar.hep.man.ac.uk, dodge.hep.man.ac.uk) and leveraged new storage space at IN2P3 (ccsvli02.in2p3.fr). By applying the storage selection work we’ve been able to leverage new hardware and increase the SAMGrid/LCG test bed productivity by factor of 2.

## Consistency of the system efficiency

### Document efficiency of the system

For simplicity, we recognized two kinds of inefficiencies. The inefficiencies that bear a high cost on the resource usage and inefficiencies that are low cost. All common issues related to LCG middleware had a minimum impact on use of the SAMGrid services, thus manifested as a low cost. To the contrary, issues stemming from SAMGrid service failures were charging against overall system performance and thus came at a high cost.

  - Measure Efficiencies of the LCG infrastructure

    - Inefficiency due to LCG Resource Broker
Inefficiency due to LCG Resource Broker contributes little to a grand total of the system efficiency. However, few cases we observered required special handling and had no automatic recovery available for. Few examples:

      - edg-job-submit command may hang indefinitely.

      - Exhaustion of the V0 space at the RB with the grace period of 14 days.

    - Inefficiency due to Output Handling (Maradona Server)
Majority of failures due to Output Handling were observed at sites that had one or more nodes misconfigured. These nodes become “sinks” (see black hole effect) that quickly fail the majority of jobs matched to the site. This inefficiency typically accounts for 70% of the submission failures.

    - Inefficiency due to Other Services
“Got an error while in the condor queue” is the typical failure that accounts for 5% present of the submission failures.

  - Measure overall efficiency
While doing refixing, the SAMGrid/LCG production system has launched 9600 jobs and stored 6800 files. This constitutes efficiency over 70%.
Note: Because some of the jobs never reached SAMGrid bookkeeping code, this number does not fully reflect submission efficiency.

### Efficiency Stabilization

Efficiency stabilization has been achieved by diversifying use of several storage and computing services. In order to achieve that, we’ve deployed additional SAM storage nodes, enabled use of alternative LCG resource broker, extended list of pre-certified sites, and deployed an additional forwarding node in production.

## Support

https://lcg-registrar.cern.ch/

### Define Process to report user problems

Users are expected to do basic problem classification. The problem classification is assisted by the web monitoring (samgrid.fnal.gov) and job log files that list both SAMGrid and LCG specific details.

### Define Process to ask for support to LCG

At this stage of the project, LCG expert help through the 0_lcg_intgeration list has proved to be very efficient. As we move production into more mature state and contribution of the LCG to D0 is increased, better formalized methods of problem reporting will need to be employed.

In contrast, reports related to SAM/SAMGrid issues are expected “SAM issue tracker” http://plone3.fnal.gov/SAMGrid or via mail to d0sam-admin@fnal.gov.

### Define Process to extend the system

Computing element, storage and forwarding node services are on the critical path(are the bottlenecks) towards better productivity. Increase in the cardinality of these services does have a measurable positive impact on the system productivity.

Storage service in SAMGrid is a VO specific service and its deployment is the responsibility of the VO. As a project, we’ve worked with D0 to schedule deployment of the new hardware at Manchester and In2P3.

The SAMGrid/LCG forwarding node deployment is a joint effort shared between core SAMGrid team and group of LCG experts from Wuppertal lead by Torsten Harenberg. The SAMGrid team is responsible for deployment of the SAMGrid services, LCG people provide LCG end installation and support. At the moment, the project also relies on Wuppertal team to provide hardware and hardware support.

New computing elements are added via “pre-certification” procedure. The procedure is meant to ensure service usability with respect to SAMGrid requirements. Pre-certification includes these steps:

- Publish IP range in order to open relevant firewalls at Wuppertal and In2p3 sites.

- Ensure availability of at least 4Gb of WN scratch space per batch slot.

- Define TMPDIR variable and configure LCG WM scratch management policy to ensure space allocation and cleanup.

### Network Configuration

Storage element at In2P3 is behind a firewall. Which is why, sites that are part of the SAMGrid/LCG production must register their IP range with In2P3 networking group via D0 liaison. In contrast, Manchester storage elements are open for use to any site.

## Operations

### Define Operational Model

The production effort on LCG via the SAMGrid is not fully automated. The project expects D0 to contribute a group of people that are willing to manually operate the infrastructure. The role of each member (farmer) of the group is to oversee SAMGrid/LCG operations in a particular geographic region /institution. The tentative workload of the farmer is:

- Resource certification/ re-certification

- Production

- LCG issue reporting and followup

- SAMGrid issue reporting and follow.

The “by region” breakdown should help to spread support load and diversify institutional contributions to D0 production.

### Define Certification of LCG

The quality of computing delivered by SAMGrid/LCG is monitored via the certification procedure. The procedure relies on predefined set of basic analysis/generation/reconstruction parameters to initialize SAMGrid certification job. The outcome of such job is then analyzed by the D0 to detect and qualify the divergence with respect to an acknowledged “etalon”. If the divergence is within acceptable limits, the certification job is considered a success.

The fundamental presumption is that the certification success is a good indicator of the quality of the generated data at a site even beyond the parameters used to perform certification step itself.

These are the certification parameters

- Mc_run job release

- LCG computing element
LCG computing element is set via lcg_requirement_string and is reflected as a “facilityName” parameter in the file metadata.

- D0 run time version

### Cluster Tagging

The LCG farmers are encouraged to define lcg_requirement_string in a way that supports relevant application certification requirements. An application specific work load management tools (d0repro) may be used to automate this process.

## Limitations

In this section we attempt to derive reasonable estimate of the system productivity by analyzing following categories of the critical system parameters.

### Forwarding node/Resource broker

One of the functions of the forwarding node is the grid job status reporting. This task is accomplished by aggregating individual statuses of all parallel sections that are part of the original SAMGrid/LCG grid request.. Each status request is scheduled in a regular time intervals and consumes about 2 seconds of CPU time. Assuming job status requests are scheduled every hour (current setup), total number of concurrent LCG jobs that can be supported by the forwarding node is 3600/2 = 1800 jobs. Consecutively, 1800 is the maximum number of CPUs the infrastructure is able to support at any given moment of time with hourly job status updates.

### Storage element

Measured Fermi data import and export rates to LCG are around 17 Mbytes/s. Measured data import and export rates sustained by the storage elements deployed close to the LCG sites are around 30 Mbytes/s. Assuming each MC jobs requires 1000 Mb of pre-staged data, the 30Mbytes/s support up to 24*3600*30/1000 = 2600 MC jobs a day. At the same time, the 17 Mbytes/s FNAL import rate corresponds to 20M events per day of the physics output (assuming 74Kb per event).

### Computing element

5 pre-certified computing sites contribute around 500 “average” CPUs a day, an equivalent of 4000 250 events jobs a day = 1 Million events per day.

### Conclusion

We believe that MC production via SAMGrid/LCG infrastructure is neither limited by the Fnal import/export IO factor nor by availability of CPUs. It is however limited by the IO factor at the local storage deployments near the LCG sites that cache frequently reused (such as binary and min bias files) data. The gross production via LCG is estimated by 2600*250 = 648000 events per day or 4.5 Million events per week. This number may be discounted by the efficiency factor of 70% that translates system production into sustained 3 Million events per week.

## Current release cut

TBD

## Future plans

Integrate LCG storage elements into SAMGrid/LCG infrastructure to enable better caching of the frequently re-used data.

Better automation of the SAMGRid/LCG production

Improve SAMGrid/LCG monitoring and accounting.

## Acknowledgements

We want to thank Torsten Harenberg and David Meder-Marouelli for their support of the LCG forwarding service and D0 VO administration, Jeff Templon for his valuable input on LCG deployment issues, Tibor Kurca for his persistence and patience that helped us all to bring the infrastructure to the “certifiable” state, Sabah Salih of Manchester for contributing to the expansion of SAMMGrid/LCG storage infrastructure, Steve Timm for the Fermi grid MyProxy support, and at last but not the least Gabrielle Garzoglio and Parag Mhashilkar for their efforts to bring up the initial test bed.

## Apendix

SAM datahandling deployment for the SAMGrid/LCG

Fig. 1 Flow of the MC input data

Fig. 2 Refix input data flow

Fig 3. Reco and MC output data flow