# Executive Summary, International Scanning Tour on Contract Administration

Recognizing the similarities and benefits that could result from an international examination of innovative contracting procedures, a diverse team of experts was assembled to research, document, and promote the implementation of best practices found in Europe that might benefit US practitioners.  The Federal Highway Administration (FHWA) and the American Association of State and Highway Transportation Officials (AASHTO) jointly sponsored this study, under the National Cooperative Highway Research Program (NCHRP).

In June of 2001, a team comprised of Federal, State, contracting, legal, and academic representatives traveled to Europe to investigate and document innovative contract administration procedures that are employed in Europe to cope with growing transportation needs.  The team traveled to Lisbon, Portugal; The Hague, Netherlands; Paris, France; and London, England.  Additionally, the team met with Swedish transportation officials while in the Netherlands.  The ministries of transportation, numerous private sector contractors, and research organizations involved in contract administration hosted the team.

In recent years, the European community has faced a multitude of problems that are similar to those that the US transportation community faces today.  The scan team discovered that European highway agencies are better exploiting the efficiencies and resources that the private sector offers, through the use of innovative financing, alternative contracting techniques, design-build, concessions, performance contracting, and active asset management.  European agencies have created contracts that focus on the users, while equitably allocating risk and seeking to establish an atmosphere of trust in the implementation of procedures.  The United States can directly and immediately employ many European procedures to help cope with its most urgent transportation needs.

# Drivers of Change in Europe

Some of the most significant drivers of change in Europe included the following:

| Growing infrastructure needs Inadequate public funds Insufficient and diminishing staff Lack of innovation in delivery Slow product delivery and delays Cost overruns | Adversarial relationships Claims oriented environments Perceived lack of maintenance efficiency New European Union directives User frustration Political discontent |
| --- | --- |

# Alternative Financing

There are many innovative alternative financing techniques in use in Europe that have direct application in the United States.  Two primary differences should be considered in the discussion of alternative financing in Europe.  First, the countries visited on the scan do not have taxes dedicated to transportation needs.  This means that gasoline taxes and the like are not earmarked for transportation projects, but are put into a general fund with other taxes.  The general funds provide money for a variety of needs, including transportation projects, but no taxes are specifically dedicated for transportation projects.  The second difference is that European governments do not offer tax exempt financing for public transportation projects, as is done in the United States.

# Contracting Techniques

European transportation agencies are utilizing a wide variety of alternative contracting techniques that could have a tremendous impact on the efficiency and effectiveness of contract administration in the United States.

| Contracts Similar to US Methods Concessions Design-Build Design-Build-Maintain Design-Build-Operate-Maintain Finance-Design-Build-Operate-Maintain-Transfer Two-Phase Contracts Strategic Partnering | Contracts not Currently Used in US Active Management Payment Mech. (AMPM) Management Agency Contracting (MAC) Private Finance MAC Framework Contracts Alliancing Joint Development Target Pricing Integrated Supply Chain Management |
| --- | --- |

In summary, all of the contracts promote methods of creating more partnership between the public and private sectors.   European contracts have evolved toward placing more public trust and responsibility in the private sector.

# Design-Build

In the countries visited, design-build was observed to be the contracting method of choice for all projects, ranging from green-field construction to pure maintenance contracts.  Where concession and public-private partnerships were studied, design-build was inherent in the process.  In the UK, the Highways Agency’s contracting method of choice is design-build, and it has almost completely replaced the design-bid-build method.  As in the United States, there is no singularly consistent design-build contract, but more consistent characteristics are present.  Design-build contracts are more consistently awarded on a best value basis.

# Concessions

While the United States is employing only a minimal number of quasi-public concession and private transportation projects, the European countries visited on the scan are leveraging concessions for major portions of their highway systems.  Portugal, for example, has gone from 431 km of concessions, in 1991, to a planned 2700 km of concessions in 2006 – representing 90 percent of its national highway network.  The concession system is allowing Portugal to complete its strategic National Road Plan in 2006, where the use of traditional methods were anticipated to take until 2014.  Motorways in Europe utilize concessions for both construction and maintenance.  Concession periods vary, but were commonly found to be 30 years.

# Performance Contracting

Performance contracting is in its infancy in the US transportation sector, but the tools and techniques are well established in Europe.  Performance contracting provides a contractor with performance specifications that must be met, by employing whatever means the contractor determines most economical.  Performance contracts are thought to allow much more room for innovation through creative construction methods—lowering the overall price of a given project.  Additionally, performance contracts necessitate alternative procurement and payment practices, typically utilizing past performance and end product qualities as measurements.

# Asset Management

Because there is so much more public trust being placed in private sector, asset management appears very differently in Europe than it does in the United States.  Europeans do not use depreciation in asset accounting, but, rather, value assets by replacement cost.  Numerous asset valuation methods were observed.  In Portugal, for instance, concessionaires bidding for the economic ownership determined the value of a 30-year highway asset.  In this case, the market determined what the asset was worth, and the winning concessionaire is responsible for maintaining the asset.

# Conclusions and Recommendations

The US highways agencies should better utilize the efficiencies and resources that the private sector has to offer, through the use of innovative financing, alternative contracting techniques, design-build, concessions, performance contracting, and proactive asset management.  Agencies must focus on the users, while equitably allocating risk and seeking to establish an atmosphere of trust in the implementation of procedures.  This report presents a number of tools to assist US agencies in meeting their growing infrastructure needs.  A documentation of knowledge and best practices learned on the European contract administration scan is provided in an effort to implement these tools and make the US transportation system more efficient and effective for the public.

The team found a number of contract administration tools and techniques that will impact the US transportation community.  Some of these items can be directly and immediately applied, while others will require legislative changes prior to implementation.  All team members will be actively taking opportunities to educate their peers about the results.  Additionally, the following actions will be taken by the team to implement the most pertinent findings:

- Utilize the TRB Legal Committee to develop draft legislation for alternative contract administration processes;

- Utilize the AASHTO Subcommittee on Finance to develop a policy on use of concessions;

- Utilize the AASHTO Subcommittee on Construction to develop draft specifications for best value procurement and design-build contract forms;

- Propose research to summarize construction procurement successes being used in the United States that are similar to those found in Europe; and,

- Identify and solicit state DOTs to evaluate pilot projects in the areas of innovative financing, alternative contracting techniques, design-build, concessions, performance contracting, and proactive asset management.

Note: The Seven Page Executive Summary is available upon request.

###### FHWA:  Dave Cox, FHWA Oregon Division, 503.399.5749, Email  david.cox@fhwa.dot.gov

AASHTO: Ron Williams, Arizona DOT, 602.712.7323, Email  rwilliams@dot.state.az.us