caBIG Imaging VCDE SIG

Minutes from Bi-Weekly Teleconference

3/12/2007

Present:  Bob Greenes, Curt Langlotz, Janice Chilli, Michael McNitt-Gray, Daniel Rubin, David Channin, Brenda Young, David Kupferschmid, Paul Mulhern, David Clunie, Mike McNitt Gray, Tony Pan, Scott

#### Next phase project planning and project timing

Per Paul Mulhern and David Kupferschmid, we have flexibility to create requirements for a project that may need more than one year to complete, by breaking a single project into smaller phases. BAH and NCI have expressed a desire to line up developer project periods of performance with the Federal Government’s fiscal calendar Oct 1 to Sept 30, and thus would prefer to structure these candidate projects with a shorter initial phase this fiscal year, then followed with a longer phase (contingent on funding) next year.  Given this consideration, we can identify components that are smaller and can be done in a short period of time, such as 6 months or less.

#### Phase II VCDE SIG projects

Up until now we hade two separate projects, a query formulation project and a query execution project. We decided on our call that it would make more sense to recast our projects in terms of individual components needed to deliver the various parts of functionality for both projects, and then divide them or combine them as appropriate for RFP. This was also a good approach since we could prioritize the components as steps in the process of achieving the desired functionality.

Here are the components, listed in the order needed to carry out the project:

1. Information content to be queried

The first step in developing the requirements for querying image resources is to find out the information users actually seek in this regard. Thus, we should collect use cases of how people query images and image resources. Look at questions to ACRIN (contact person is Brenda Young) and NCIA (LIDC/RIDER; contact person is John Freyman). Look at what people are asking for (image data and clinical data).  Compile a list of the questions people ask and kinds of data elements in various databases that are relevant.

2. Mechanisms for performing query

Query is generic functionality to the caBIG effort, and not limited to our workspace. In this component, we would survey query processing in caBIG and related projects to come up with a list of current approaches already in use within caBIG so that whatever we develop in this project will interoperate with other caBIG query efforts.

3. Application ontology

In this component, an application ontology will be created that represents the kinds of information that users seek (obtained from Step 1 above), and the granular data fields actually contained in various image-related databases. The ontology will provide a mapping from the conceptual types of information a user seeks to the low-level data fields needed to be queried. Thus, this task includes a step where there will be a survey of existing CDEs related to imaging so mappings from the ontology to existing databases can be established.

Another component of this task is to evaluate existing tools that have search functionality to reconcile the ontology to information models they use. For example, the Freestyle tool is being developed to find CDEs.

The ontology will also provide the information needed to feed the user interface (Step 4 below). For example, the user picks attributes for things and values for attributes, all obtained from the ontology.  The application ontology organizes and specifies all the elements that can be queried.  The ontology will organize the elements and specify the meaning of the elements so you can see related elements.

4. User interface

The UI will allow users to select data elements and data element values and combine them with Boolean operators.  The user will see a form with various types of fields with drop-down boxes, perhaps a tool palette. Goal should be to reduce complexity for user.

The UI approach will be reconciled with NCIA and other search approaches. Should support a library of queries and be able to save queries.

5. Security: user authentication needs to be take

6. Query engine

This component will implement the query that is formulated by the UI and application ontology.  It will query all caBIG data services (NCIA) which support this query interface.  All queries that are possible will be provided through the application ontology; we will not attempt to discover new object queryable types in caGrid services.  However, any data resource that is compliant with caBIG data services will be able to be queried through the same query mechanism.  In order for ACRIN to be included as a queryable resource, it would need to have a grid interface (see separate project for ACRIN below).

This project will also evaluate extending query mechanisms that are already in place for query of the existing grid services in caBIG to maximize reuse of work in the caBIG workspaces.

If new data types become available subsequent to implementation of this project, the application ontology would need to be updated. However, this would be a maintenance operation, not in scope for this project, though it would need to be addressed and taken up by those maintaining the project once it is deployed.

#### ACRIN Grid Interface Project

Because ACRIN is an important source of image- and non-image data for caBIG, it is important that our query formulation and execution project be able to query this resource. We thus defined a small focused project whose aim will be to create a grid services interface for ACRIN and its data warehouse.

We recommend that the testbed/middleware SIG take this project up. The plan is to get key people from testbed SIG to participate in our next tcon and to compile list of requirements for this project in advance of the call.

Next teleconference will be held March 26 at 11:30 am eastern time.