Executive Summary:

A review of VLHC Draft Study Report” was carried out April 30 and May 1, 2001 at Fermilab. The report describes a scheme in which one first builds a 40 TeV collider from superferric magnets in a very large-circumference tunnel, followed some years later by a collider that could reach 200 TeV in the center-of-mass. The review committee, charge, and agenda are attached below.

The committee commends the contributors to the Study Report for the large amount of high quality work contained in the report. The study addresses the major issues associated with building a 40 TeV hadron collider. However this study explores a set of parameter choices that is very different than those selected for the SSC.  The choice of low field superferric magnets in a large circumference tunnel results in accelerator estimates that are similar to those estimated for the SSC when scaled to current dollars. However, substantial savings in the injector complex and laboratory costs are realized by using the Tevatron as the injector and taking advantage of existing FNAL laboratory infrastructure. Another attractive feature of the proposed solution is that it permits a future upgrade to above 175 TeV via the addition of a second ring of high field magnets in the same tunnel. This option is explored in the report but in much less detail than the stage 1 proposal.

Committee report:

General comments and findings:

A detailed R&D plan for the project needs to be developed. The R&D plan should list necessary R&D, establish priorities, and establish a schedule for the required R&D. In addition to the R&D suggested below for stage 1, the proponents should consider an R&D program to further develop both Nb3Sn and HTS conductors for possible use in a Stage 2 VLHC. Magnet R&D for stage 2 should consider both common coil and cos theta designs.

1) Are there accelerator science, physics, or engineering issues that could prevent the VLHC from operating that have not been addressed?

General comments:

- In the area of collective effects, the transverse mode-coupling instability and transverse resistive-wall instability have been correctly identified as major problem areas. Counter-measures, e.g. bunch coalescing in the VLHC design, and feedback systems in both stages against the resistive wall instability, should be incorporated in the design.

- In the area of beam-beam effects, the choice of beam-beam parameter =0.008 should be justified. Coherent beam-beam effects should be studied for various combinations of the tunes in the same plane in the two rings (M. P. Zorzano et al. claim that tune splits make a difference in LHC).

- Will the feedback systems work in the presence of beam-beam collisions, with a multitude of collective modes?

More specifics: Stage 1:

- Multibunch stability and coherent, incoherent tune shifts-

The distributed feedback systems which have been outlined, though challenging and requiring more R&D for development, should in principle be a solution. More R&D, experimental and theoretical, is needed on detuning wakes in elliptical beam pipes. The “super-pipe” concept sounds like it needs a lot of development. Conventional fast tune-control schemes during injection may be able to handle the coherent tune shifts.

- For single bunch (TMCI): the feedback is difficult; we recommend that a coalescing scheme be adopted as the baseline.

- Dynamic aperture tracking for Stage 1 should be expanded to include synchrotron motion and tracking for a number of turns comparable to the injection time. Estimates of field errors should be put on a firm basis from measurements of several prototype magnets.

- The stage 1 machine should be damped horizontally by slight changes of lengths and gradients in combined-function arc lattice (A. Hoffman, B. Zotter, …)

More specifics: Stage 2:

- The initial transverse emittances should be reduced. This should be possible since the bunch population is only about 1/3 that in Stage 1. This will reduce the waiting time for maximum luminosity, crossing-angle gymnastics, etc.

- Multibuch stability seems OK-conventional feedback should work.

- The single bunch-TMCI threshold is being approached with a 100 K, 10 mm radius liner. It is aggravated by the impedance due to the photon catchers. Reducing the liner temperature (this may be possible if photon catchers work), making the liner thicker (but less than the thickness that will collapse under quench-induced forces), and/or increasing the injection energy to 20 TeV, should be considered. Trapped modes in photon catchers should be checked for.

- Continued exploration of, and comparison between,  flat and round beams is encouraged.(Comparisons should be made with technically comparable hardware). Tracking with field errors in IR magnets is needed to find magnet errors needed for acceptable dynamic aperture, and also to explore schemes for chromatic control.

- The dynamic aperture at injection seems not to be an issue-what field errors for the arc magnets were assumed?

- More effort is encouraged on the problem of IR magnets’ tolerance to high heat load from IP collisions, as this may be the limiting technical issue for the luminosity. The exploration of novel ideas (HTS magnets?) may be useful.

2) Have the civil construction issues been identified and addressed?

Findings:

- Definition of scope for this stage in project development is reasonable.

- The preliminary, conceptual-level cost estimate seem reasonable.  Work is underway for preparation of an independent, conceptual-level cost estimate by an architect engineer, which should further increase reliability of the estimate.

- The proposed “building-block” approach is sound, given that a specific site has not been selected and likely will not be for many years.  The capability to rapidly produce estimates for specific candidate sites, based on an understanding of unit costs in various types of geology, will be essential.

Recommendation:

In addition to the site options being explored, a third far west option that cuts through the Troy Bedrock Valley should be included. This is necessary to get the unit costs associated with such a site. It is also the most attractive in terms of avoiding populated areas.

- The project scale is certainly impressive.  Project management during execution will be very challenging, both for civil construction and project as a whole.

(See related recommendation under Question 4.)

- Given that the tunnel is sized for Phase II, the civil construction represents an unusually high proportion of overall project cost, making tunnel construction an attractive candidate for research and proposal that would reduce cost.  Labor is generally about 40% of the cost of tunneling, so conducting R&D to reduce labor through automation might be an effective approach to reducing cost and would also reduce personnel exposure to the inherent hazards of underground work.  How this R&D might best be done and the results might be incorporated into tunneling contracts is not clear.

Recommendation:

Develop conceptual plans for accomplishment of R&D on tunnel construction and how R&D results would be incorporated into the VLHC effort.

3) Are there technical issues with the planned low-field magnets and associated accelerator systems that are unresolved?

The planned use of 2 T magnets seems a very reasonable and cost

effective approach that doesn't appear to have any unsolvable technical

challenges.

An R&D plan is needed to build and measure phase 1 super-ferric magnets. This program should include short magnets to demonstrate the required field quality can be achieved, intermediate length magnets (of order 12 M) and full length 65 M long magnets. Other key features such as achievable alignments, necessary cryo pipe-yoke alignment, and cryo pipe support mechanisms should be demonstrated.  A 65 M test article may be useful for the development of handling and installation equipment. This R&D program needs to be completed sufficiently early so that industry involvement can be with completed designs and not R&D designs. This is the best way to get cost effective involvement from industry. Longer magnets should be developed to test both the

three-dimensional aspects of the calculations and to start learning how to handle and construct long "floppy" magnets. Methods of moving the magnets needs immediate attention as well, although the presented plans are a good start.

The committee was concerned with the proposed internal welds that would join the upper and lower magnet halves. A mechanical locking mechanism may be able to do the same job without the risk of weld distortions and the need to develop internal welding tooling.

Consider removing the ion pumps and taking advantage of the nearby cryogenic lines that can act as cold pumps for the beam enclosures.

Use of SC  transmission lines to excite special purpose magnets in which the conductor experiences large electromagnetic forces requires R&D.

The difficult region of 1.8 to 2.0 T is used at the expense of relatively

cheap corrector magnets to meet the beam stability requirements. In addition,

it might be possible to go a little higher, to 2.1 T if necessary. Careful attention to manufacturing tolerances of the field flattening correction holes are recognized as critical issues. Some prototyping will be necessary to demonstrate that thousands of tonnes of stamping can be produced that will be of the required shape. The actual minimum of field strength, tunnel length and number of corrector magnets can be fine tuned to give the minimum, although data presented shows the function to be shallow.

While basic field quality measurements on warm magnets are recommended, detailed warm mapping of the assembled magnets does not appear to be of

sufficient use to justify the expense. It would be better to develop a

method of mechanical measurements that could be performed both in the magnet

assembly area and after the transport to its place in the tunnel.

However, a basic check of field quality in each magnet would be prudent as

insurance against mistakes in material selection. Efforts to develop a fast and

reliable system would pay big dividends.

Several items require optimization and development:

Specifications and methods of verification of the more than 150 thousand metric tonnes of low carbon iron need to be developed. Allowable tolerances of batch-to-batch variations have to be developed and that stability is not sacrificed.

The superconducting transmission line as presented should work,

but isn't optimized with respect to long term reliability. The proponents should consider adding copper to the transmission line. This would allow longer discharge times and reduced voltages during quenches. It is likely that QPM could be made less sensitive to noise with longer integration times if it did not have to act so rapidly to protect the conductor. We also suggest the look at increasing the amount of superconductor to provide more margin. This will allow both a reliability improvement and a possible chance to optimize the planned operating temperature of the liquid

helium to avoid critical regimes in the cryogenics. As the cost of the conductor

is not a very big fraction of the cost of the magnets, there isn't much to be gained by operating at the margin.

The magnet cooling scheme of the VLHC stage 1 operates with forced-flow of

weakly supercritical helium over long distances; i.e., single phase fluid

close to the two phase domain. This takes advantage of the large sensible

heat of the cooling medium, but brings the risk of developing

instabilities, particularly through density-wave oscillations due to the

strong variation of fluid properties over the path evolution of the

thermodynamic state along the flow loop. This risk is also enhanced by the

long delay times due to the length of the cooling loops. This risk clearly

needs to be scrutinized in more detail, through stability analysis and

possibly by adequate scale modeling. Should it prove crucial to the VLHC

cooling loops, an issue could be made to move the design away from the

critical area; e.g., by increasing the pressure, at the cost of higher

mass flow rate taking away from the heat load.

The static linear heat loads estimates for the transmission line cryostat,

although small, appear feasible and are comparable to the performance

achieved on cryogenic helium transfer lines of similar size. The dynamic

heat loads resulting from the Joule heating of the resistive splices -

every 65 m - in the superconducting cables carrying 100 kA, must be

contained by developing and enforcing reliable splicing techniques and

adequate quality assurance, suitable for in situ work in the tunnel

environment.

4) Is the construction and installation plan credible?

Findings:

- The plans are conceptual only at the stage, which makes them difficult to evaluate with much confidence.

- The effort to minimize the work done in the tunnel is sound.

- Challenges for construction and installation include:

- Large scale and high cost

- Wide geographic dispersion of the work (long travel times and control issues)

- Limited tunnel access (logistic choke points)

- The sequential, inter-dependent nature of the civil construction, magnet production, installation and commissioning

Conclusions:

- Project management of this effort will be a daunting challenge

- Demonstrating, in a credible way, that this project will be successfully managed will be critical to gaining support from the stakeholders (e.g., high energy physics community, general public (taxpayers), international partners, DOE and the authorizing and appropriating committees in Congress).

Recommendation:

Begin now to develop, at least in written concept, the plan for project management.

- Expertise in successfully managing mega-projects lies primarily in the private sector (e.g., construction, aerospace, etc.) How can this private-sector expertise be incorporated into the  proposed VLHC?

- What are the logical blocks of effort for management of the work?

- What is the procurement strategy?  (In-house versus contract effort, etc)

- What will the project management structure be?  Where will the necessary talent come from?

5) Have the major cost drivers been identified and is the preliminary cost estimate for Stage 1 of the VLHC reasonable?

The major cost drivers of high-energy hadron colliders are qualitatively well known today based on available experience with previous studies and projects spanning several generations of machines. Their relative importance varies among projects based upon the choice of nominal bending field and magnet technology.

The methodology applied for estimating costs is essentially analytical from unit manpower and material costs and associated quantities. The estimates for production or construction costs do not include escalation, technical progress or increases in productivity, and are therefore to be compared with present market prices. Moreover, they strictly exclude R&D, EDIA, G&A and contingency, and are therefore comparable with European cost estimate for similar projects.

Although they can and will be improved through focused R&D, the basic technologies on which the Stage 1 VLHC rests are known today. The unit costs quoted to support the estimates can be deemed as rather conservative.

The largest single item in the cost estimate is civil construction. Tunneling cost is the major contributor (see recommendation concerning tunnel R&D under question 2) There is a large number of deep shafts which will also be expensive:

Main ring			60

Beam Stop			  2

Klystron Gallery		  1

Kicker magnet			  1

Detector 1			  4

Detector 2			  4

There are obvious trade-offs between the number of shafts and ease of installation and operational access. In A-E’s estimates for typicall 15 foot and 30 foot diameter shafts can be used for trade-off studies. The number of shafts should be as small as possible consistend with minimum overall project cost and personnel safety concerns.

Additional analysis of the schem for handling tunnel drainage water might be productive. Portable power and pumping capability might be feasible to reduce size and cost of the proposed underground caverns for holding drainage water during emergencies.

The second largest item concerns the magnet system. The cost of the superferric magnets is driven by the cost of the low carbon steel magnetic circuits. A large body of relevant experience exists for this material.. The unprecedented quantities involved can only lead to reduction of unit costs through economy of scale. The cost of NbTi superconductor corresponds to current market prices.

6) Does the plan to later install a second collider of higher energy in the same tunnel make sense from the point of view of practical accelerator issues?

Such a plan makes sense if the required infrastructure is planned in advance. Items such as bypass tunnels, injection lines to the later machine, beam dump requirements and utilities must be considered. An installation plans for the later machine must be developed that does not materially disturb the Stage 1 machine. Allowance must be made for cryogenic infrastructure needed in Stage 2. Some of these items will cost money as Stage 1 is built, but for later efficiency and cost containment they should be included. This does not imply that the Stage 2 infrastructure all be installed at Stage 1, but rather only those items that if done early avoid excessive cost later. The committee saw evidence that the proponents have considered many of these issues, but ongoing planning is needed.

Particular and careful attention should be paid to all aspects of the influence of the substantial stray magnetic fields from Stage 1 on the Stage 2 beam.

7) Are there any extraordinary or particularly difficult environmental, safety or health issues either during the construction or operational phase that have not been adequately addressed?

Environmental:

Findings:

- Little project-specific work has been done at this early stage.  Some VLHC-specific issues have been identified in Section 7.8 of the Preliminary Draft Study.  These will need to be fleshed out in greater detail as the project proceeds.

- Tunnel egress was a significant issue for SSC.  Several years of interaction with DOE were necessary to achieve agreement on issues such as egress spacing (~2.7 miles) and refuges.  VLHC is proposing a tunnel egress interval of approximately 3 miles, somewhat longer than that finally agreed upon for SSC.

- The deep shafts of VLHC will be a significant cost.

- Groundwater activation considerations should be explicitly included in site planning.

Recommendation:

Develop specific proposals for tunnel egress and tunnel safety.  Initiate dialogue with DOE, so that conceptual cost estimates are consistent with DOE egress requirements.

Findings:

- The Preliminary Draft VLHC Study (ed. 4/25/01) incorporates work done on ES&H issues for generic new accelerators by the Fermilab Committee on Site Studies.  (See Section 5.3.7.)  This work presents a concise catalog of the issues that will need to be addressed more specifically as the VLHC study matures.

- The geographic extent of the VLHC means that an unusually large number of off-site people will be affected.  Section 5.3.7, Part IIA, correctly recommends early coordination with State and Federal regulatory agencies to promote understanding of the nature and impact of the proposed VLHC.  In addition, a vigorous outreach to affected communities and the general public will be essential to develop popular support for the VLHC and minimize opposition.

- The stored beam energy is at unprecedented levels. All failure modes involving the beam need to be carefully considered. Good work has been done in this regard in the study, but more work is needed: for example, loss of rf power at full energy in Stage 2, loss of single or multiple dipole correctors, beam loss during beam transfer operations.

- The large scale of the machine will present new issues: e.g, search-and-secure strategies, redundancy requirements for extensive safety systems, etc.

Recommendation:

Develop, at conceptual level, written VLHC-specific plans for coordination with State and Federal regulatory agencies and conducting a program of public outreach.  Coordinate these plans with DOE  to gain its support for initiating this effort.

Review Committee:

Bob Kephart	Fermilab	Chairman

Gerry Dugan	Cornell	Accelerator Physics

Jon Ives	Consultant	Conventional Facilities

Eberhard Keil	CERN	Acceleratror Physics

Philippe Lebrun	CERN	Cryogenics

Erich Willen	BNL	Magnets

Al Zeller	MSU	Magnets

Mike Anerella	BNL	Magnets

Charge:

Review the information provided in the "VLHC Study Draft Report" that may eventually evolve

into a proposal to construct a Very Large Hadron Collider (VLHC) at Fermilab.

Address the following questions:

1) Are there accelerator science, physics, or engineering issues that could prevent the VLHC from operating that have not been addressed?

2) Have the civil construction issues been identified and addressed?

3) Are there technical issues with the planned low-field magnets and associated accelerator systems that are unresolved?

4) Is the construction and installation plan credible?

5) Have the major cost drivers been identified and is the preliminary cost estimate for Stage 1 of the VLHC reasonable?

6) Does the plan to later install a second collider of higher energy in the same tunnel make sense from the point of view of practical accelerator issues?

7) Are there any extraordinary or particularly difficult environmental, safety or health issues either during the construction or operational phase that have not been adequately addressed?

Agenda:

It is our desire to finish the presentations on the first day, April 30, 2001, and be available for questions and discussion on the second day of the review. The report of the review is expected to be a few pages of written material, plus a verbal close-out.

We have limited the number of speakers to keep things flowing, and to give the impression that we are an organized and coherent group. Experts in some of the details are also listed. We expect they will be present to answer detailed questions at the review (at the discretion of the speaker) during the times that their piece is presented. Some of these experts may be called upon by the speaker top make short presentations. We are also prepared to be present on Tuesday to answer questions or to make additional presentations as requested.

8:30   Executive session  (Working breakfast)			30 mins

9:00    Introduction: Overview, machine parameters, layout, issues

Speaker: 	P Limon      	30 mins

9:30	Accelerator Physics: Co-designing two machines, lattice for Stage 1, dynamic aperture, other design issues	Speaker:	M. Syphers	20 mins

Instabilities and their control	Speaker:	V. Shiltsev	15 mins

Stage 2 AP issues, lattice, etc	Speaker:		S. Peggs	15 mins

Other experts present:  T. Sen, J. Johnstone, P. Bauer, J. Marriner, Miquin Xiao

10:30	BREAK				15 mins

10:45	Magnets: Stage 1 arc magnets, correctors, transmission line, mechanical & thermal design, production and testing, R&D Status	Speaker:	V. Kashikhin	30 mins

Special magnets: IR magnets, Installation	I. Tereckine	40 mins

Other experts present: H. Piekarz, I. Novitski, J. Carson, R. Bossert, P. Schlabach, J. Strait

M. Lamm, G. Ambrosio, A. Zlobin, J. Volk, N. Andreev,

L.Elementi, V.Tsvetkov, N. Mokhov

1:00	LUNCH (Working Lunch)

1:45	Accelerator Systems: Cryogenics, vacuum, power supplies, quench protection, data communications, tunnel utilities	Speaker: 	G.W. Foster	45 mins

Other experts present: A. Klebaner, B. Norris, S. Hays, H. Piekarz, W. Turner, N. Mokhov

T. Peterson

2:45	Conventional systems: Underground and surface construction, construction technique,

geology, access issues, detector halls, schedules; ground water, muck removal/disposal;

service buildings, utilities

Speaker: 	P Garbincius 	60 mins

Other experts present: one or more people from CNA, and A&E firm designing and

estimating the tunnel, and FESS, the Fermilab construction organization.

3:45	BREAK

4:00	Cost Drivers Analysis: Basis for the estimates, comparisons with SSC.

Bases for estimate:	Speaker: 	J. Kerby 	20 mins

Cost Drivers Analysis	Speaker:   	P. Limon	30 mins

Many experts on costs; most of all the above experts and speakers

5:00	Summary:

Necessary R&D for Stage-1 and Stage-2	Limon & others	30 mins

Upgrade to Stage 2; Magnet designs and R&D status        A. Zlobin	20 mins

Conversion to Stage 2, switch-over time	P. Limon	10 mins

Experts: Many of the above who worked on the Stage 2 design.

6:00	Executive Session

8:00	Dinner

Tuesday, May 1, 2001

8:30	Executive Session (Working breakfast)

9:00  	Working on committee report and closeout statements.

Possible and various discussions with the VLHC team,

as requested by committee members.

12:00	LUNCH (working lunch), and continued working on closeout.

1:30	Closeout

3:00	Adjourn