The DOE Science Grid-Phase 2

Project Principal Investigators: William T.C. Kramer, National Energy Research Scientific Computing Center at Lawrence Berkeley National Laboratory, Ray Bair, Argonne National Laboratory, Al Geist, Oak Ridge National Laboratory, Keith Jackson, Lawrence Berkeley National Laboratory, Jennifer Schopf, Argonne National Laboratory, and Scott Studham, Pacific Northwest National Laboratory; Science Grid Engineering Working Group: Keith Jackson, Chair, LBNL, Tony Genovese, ESnet, Mike Helm, ESnet, Von Welch, ANL, Steve Chan, NERSC, Kasidit Chanchio, ORNL, Scott Studham, PNNL

# Executive Summary

Grid technology is evolving to provide the services and infrastructure needed for building “virtual” systems and organizations. With this Grid based infrastructure that provides for using and managing widely distributed computing and data resources in the science environment, there is now an opportunity to provide a standard, large-scale, computing, data, instrument, and collaboration environment for science that spans many different projects, institutions, and countries. The DOE Science Grid is developing aspects of Grid technology to ensure that it provides a basis for the creation of the integrated environments that can combine the resources needed to support DOE’s large-scale science projects that have components located at multiple laboratories and universities world wide.

The DOE Science Grid Proposal has been working to achieve this vision for the past 30 months.  Its goals were to prototype Grid infrastructure tools, to research and design appropriate components and to deploy a multi-lab grid prototype that could be used to demonstrate the advantages of using grid technology for scientific challenge teams. The first phase of the project is coming to completion having accomplished these goals – yet there is much left to be done in order to make the use of Grid technology commonplace.  Thus, this proposal is for a two-year extension of the DOE Science Grid effort that will be focused on deploying a “persistent production grid” and facilitating its use by applications in strategic science discipline areas of interest to the DOE.  The extension will allow the DOE Science Grid effort to have a major impact in the SciDAC projects that are due to finish in 2006 and 2007.

# Introduction

Integrated, Advanced Cyber-Infrastructure – Very High-speed Networks, High Performance Computing, and Grid middleware – Enables Advanced Science: A Vision for the U. S. Dept. of Energy, Office of Science Enable the collaborative and interactive use of the next generation of massive data producing scientific instruments Facilitate large-scale scientific collaborations that integrate the Federal Labs and Universities

The DOE Science is a project that began in August 2001.  The ultimate goal of the DOE Science Grid project is to define, integrate, deploy, support, evaluate, refine, and develop (as necessary), the persistent Grid services needed for a scalable, robust, high-performance Grid needed to support an advanced cyber infrastructure.  This Grid will provide persistent services for security, resource discovery, resource access, system monitoring, and so on, to advanced scientific applications and problem solving frameworks. By reducing barriers to the use of remote resources and facilitating large-scale collaboration, we are making significant contributions to SciDAC wide software standards and resources, and address the infrastructure for the next generation of science process.

The approach is to integrate activities in deployment, research and development, and application outreach that allow us to refine the tools and their deployment and support processes, to providing the capabilities that will enable the DOE Science Grid to be cost-effectively scaled to support large-scale science collaborations.  Close collaborations with a variety of application projects will ensure relevance to SciDAC goals and enable innovative approaches to scientific computing, via secure remote access to online facilities, distance collaboration, shared petabyte datasets, and large-scale distributed computation.

Major accomplishments to date include the design and deployment of a Grid security infrastructure that is facilitating collaboration between US and European High Energy Physics Projects and within the US Magnetic Fusion community; a monitoring and debugging infrastructure that facilitates managing this widely distributed system and that building of high performance distributed science applications; deployment of a beta resource information infrastructure; developing development and deployment partnerships with several key vendors; and the addition of a limited number of systems as resources on the Grid.  These are important steps in deploying a realistic scale Grid environment that supports experimenting with advanced Grid services.

A recent DOE workshop1 solicited the opinion of a number of scientific disciplines as to how the process of doing their science needed to change in order to make significant scientific advances. Several general observations came out of this.

The first, and perhaps most significant, observation is that a lot of science is already, or is rapidly becoming, an inherently distributed endeavor involving many collaborators that are frequently multi-institutional. Rapidly increasing data and computing requirements are routinely addressed with resources that are often more widely distributed than the collaborators. As scientific instruments become more automated and complex (and therefore more expensive) they are frequently used as shared facilities with remote users.  For somewhat different reasons this trend is true of numerical simulation as well2. This leading edge science depends critically, on an infrastructure that supports the process of distributed science.  Future science goals will generate more even reliance on the distributed infrastructure.

The second important observation of the workshop is that all the science areas need high-speed networks and advanced grid middleware to couple, manage, and access the widely distributed, high-performance computing and storage systems, well beyond what is available today together with the many medium-scale and desktop systems of the scientific collaborations, high data-rate instruments, and massive data archives. Due to the clear trend distributed science activities, all of these elements operating smoothly together in large-scale collaborations are required in order to produce an advanced distributed computing, data, and collaboration infrastructure for the next generation of science. This is beyond what can be done today in several respects; the number of participants in a distributed collaboration, the amount of data that can be managed, the diversity of the use of data, the number of people that need to discover and use the data, the number of independent computational simulations that need to be combined in order to represent more realistic or complex phenomenon or physical system, etc.

The general goal of an integrated, advanced, cyber infrastructure – commonly known as “The Grid” - is to deliver an overall computing, data, and collaboration quality of service to scientific projects. That is:

Computing capacity adequate for a task is provided at the time the task is needed by the science,

Data capacity sufficient for the science task is provided independent of location, and in a transparently managed, global name space,

Communication capacity sufficient to support all of the aforementioned is provided transparently to both systems and users, and

Software services supporting a rich environment that lets scientists focus on the science simulation and analysis aspects of software and problem solving systems, rather than on the details of managing the underlying computing, data, and communication resources.

All of these are (or can be) provided by using Grid middleware as the mechanism for coupling computing, data, instruments, and human collaborators into an integrated science environment.

# DOE Science Grid progress to date

The DOE Science Grid project was begun in July 2001 with a kickoff meeting at the Global Grid Forum in Vienna, Virginia which focused on the first phase of the project: building a multi-site computational and data Grid among the participating institutions, The project included five DOE sites, LBNL (lead), ANL, ORNL, NERSC, and PNNL. Funding was received in late August 2001.

## Highlights

Highlights of progress are found in the quarterly reports located at http://doesciencegrid.org/.  These include

Grid Information Services (GIS) is deployed and running at each site.  The DSG federated these into a larger GIS that allows searches across the combined DSG resources. Several prototype Virtual Organization have been constructed based on GISs.

Certification Authority - DSG designed a scalable approach to providing and deploying a production CA at ESnet to support the scientific community. A full production version of the CA is issuing certificates for DSG users and other DOE science related users. A Registration Authority (RA) at each site/Virtual Organization now has the responsibility of verifying the identity and membership of the applicants.  Then the local RA authorizing the CA to issue certificates. Each RA is an individual who also becomes part of the Policy Management Authority (PMA), which is the CA’s policy oversight body. The PMA meets periodically, and has approved the current Certificate Policy and Certificate Practices Statement (CP/CPS). This policy work was vital in establishing a trust relationship between the DSG CA and the European Data Grid (EDG) CAs. The result is the first interoperable Grids between the major US and European High Energy and Nuclear Physics collaborations. This work has been vital in enabling closer collaboration and resource sharing between US and European High Energy Physics communities. Current information about the status of the certificate policy work can be found at the DSG/ESnet CA website, http://www.doegrids.org/.

Deploy Globus on Computing Resources  - Remote job submission, data transfer, and information services are deployed and working at all sites. Interoperability between the sites has been established. This includes the major production systems at NERSC: the 10 TF Seaborg, the 9 Petabyte HPSS Archive and the Parallel Data Simulation Facility (PDSF).

Grid Tertiary Storage - the DSG has facilitated the development and deployment of GridFTP and/or GSIFTP at NERSC. LBNL, and PNNL.  The DSG project, working with the NERSC Mass Storage Group, contributed to the design, prototyping, and testing of a version of an HPSS tertiary storage system, parallel ftp (pftp) server that supports GSI authentication and tcp buffer tuning. This prototype is being used by the Earth Systems Grid to move data between ORNL and NERSC, and the STAR experiment moving data between BNL and NERSC.  This version will remain in use until a redesigned version can be supported by the HPSS collaboration.  PNNL is deploying its new data archive (13 TB disk-based system); Globus has been included as an authentication method.

Security Infrastructure - The communication ports used by Globus are subject to local firewall policies, so the DSG project examined the ports used, and how they are used. DSG, in close collaboration with the production security administrators at the DSG sites, developed a best practices document for firewall administrators. The document is available at http://www.globus.org/Security/v2.0/firewalls.html.

Risk identification and mitigation is a critical issue for large scale centers, which are especially concerned about root compromise because of the potentially very long downtime (weeks) needed to rebuild compromised a system. Because the Grid exposes supercomputers to the Internet in many more ways than they are currently exposed, it is very important to monitor that exposure to make sure that it does not present an unacceptable vulnerability. NetSaint is a Python-based system for monitoring remote systems that has been deployed as a prototype. NERSC and the DOE Science Grid have undertaken a risk and compromise mitigation study to see what can be done in the Grid environment to help counteract increased exposure. That study, “Compromise Mitigation for Grid Applications,” may be found at http://doescienceGrid.org/Grid/papers. This work determined which of these risks can be addressed in the near term, which require development, and which are inherent risks.

The DOE Science Grid at NERSC also collaborated with the PPDG Site-AAA project in which the site security staff at BNL, FNAL, JLab and SLAC, in addition to NERSC, considered the issues and requirements at the site interface to the grid in the area of authentication and authorization.  The work resulted in two PPDG papers [PPDG-27, PPDG-28] as well as forming a research group in the Global Grid Forum (Site Authentication, Authorization and Accounting).

Auditing and Fault Monitoring  - ORNL has designed and developed a distributed Grid Resource Usage Data management and Accounting system (RUDA).  RUDA collects resource usage data from local accounting systems of individual resource entities and stores the data locally.  For projects, collaborations, sites, and other organizations to perform accounting tasks, RUDA can build hierarchical structures while still storing data in a distributed manner.  A RUDA prototype has been developed and deployed onto Solaris and AIX platform computers of the DOE Science Grid test bed and Earth System Grid II (ESG) at ORNL and NCAR, and was used within the ESG project to monitor resource loads generated by large-scale file movement operations and provide accounting information.  A draft paper “Meet the challenges of Grid Resource Usage Data Management and Accounting” has been written to present the RUDA architecture, its major features, and the mechanisms behind them. The paper also discusses the applications and performance of RUDA. 

In term of fault notification and response, ORNL has completed the development of the prototype fault monitoring and notification system (WBS. B.6.6). The system comprises a sensor process, a C API library, and a Web-based user interface. The sensor is a light-weighted process that monitors existence of grid jobs and services on a local computer. It allows users and applications to define, at runtime, failure situations they want to monitor and responses when the interested situations occur.

In the area of fault-tolerance, DSG designed and developed a leader-based group membership protocol featuring mechanisms that enable a group of processes to adapt group membership in presences of process failure, hardware failure, network partition, and network recovery situations. The protocol was used in  a system called XVM that conducted a number of experiments on a 64-node Linux cluster. Experimental results demonstrate practical group adaptation performance for services distributed across a grid. A recently finished a paper describing the protocol is available at [TBD]

User Services  - A production version of PNNL’s online trouble ticket system, ESHQ, has been installed and is in testing on http://DSG.emsl.pnl.gov, and a web page has been created to guide users to helpdesk support. ESHQ is a Java application, enabling support staff to query and respond to support queue items from any computer. ESHQ has a graphical user interface and supports a plethora of techniques for database searching. This not only helps the support staff, it also allows users to search for solutions for similar problems. We have formed a working group to develop trouble ticket interoperability requirements among the DSG sites, and with other Grid organizations, including iVDGL and GGF.

Grid System Administration Tools - The LBNL Python-wrapped Globus services toolkit (www-itg.lbl.gov/Grid/projects/pyGlobus/) was developed in the DSG and is being used to build some experimental Grid system administration tools to help support the production usage of Grid resources across the DSG sites. These include graphical tools for checking the status of Grid resources, managing Globus configuration, adding new Grid users, etc. A monitoring infrastructure based on the NetSaint framework (www.netsaint.org) has been deployed. LBNL developed a series of plug-ins built using pyGlobus to support the monitoring of Grid Services, including GRAM, GridFTP, GIS, etc.

Gird User Access to Resources - A standard template has been created to describe DSG resources for the scientific community. A sample resource description can be found at http://doesciencegrid.org/LBNL_resource_diesel.html.

The DSG has a 200,000 hour allocation on the NERSC-3 system and an allocation of 2,000 Storage Resource Units on the NERSC HPSS system. Some users also have access to the NERSC PDSF systems.  An initial agreement with ORNL allows DSG users to access three cluster systems in the Computer Science and Mathematics Division as well as a Sun E250 and HPSS in the ORNL Center for Computational Sciences. Through the user proposal system for the Environmental Molecular Sciences Laboratory (EMSL), resources may be requested on production and development systems in the Molecular Science Computing Facility. Further, authorized EMSL users will be able to run Grid applications.

Applications - The Extensible Computational Chemistry Environment (Ecce) has been upgraded to use version 2.2 of Globus to launch computations and retrieve results and integrate more Grid capabilities as Grid services evolve.  Large-scale inverse modeling is one of the most computationally demanding analyses performed by PNNL in the characterization of subsurface contaminant behavior. Field-scale three-dimensional models of flow and transport at the Hanford site are being calibrated with inverse modeling technology that scales up from coarse-grained parallel processing on clusters to massively parallel processing on DSG resources. 

At LBNL several applications are being prototyped on DSG compute resources. These include a regional air quality model that has been converted to MPI so as to be able to use the DSG clusters, and a supernova cosmology data analysis application that is using a Grid scheduler.

As collaboration between the Globus project and the Argonne bioinformatics group, the GADU (Genome Analysis and Databases Update) tool has been developed: an automated, high-performance, scalable computational pipeline for data acquisition and analysis of the newly sequenced genomes with DOE Science Grid backend. GADU allows efficient automation of major steps of genome analysis: data acquisition, data analysis by variety of tools and algorithms, as well as data collection, storage and annotation.

The STAR experiment is a regular user of the PDSF and HPSS resources at NERSC.  The collaborative effort between DOE Science Grid, Particle Physics Data Grid and the Scientific Data Management ISIC has resulted in STAR using datagrid tools in production at NERSC supporting the data analysis and simulation computations at PDSF.  In collaboration with PPDG and iVDGL the PDSF resource is a participating site in the Grid2003 project (see below) and there are several continuing high-energy physics applications use on PDSF resulting from this.

Demonstrations

  - SC2002 - DSG efforts supported the development of Globus job submission software used by the National Fusion Collaboratory in its SC2002 demonstration. This demo featured the integration of two existing fusion applications distributed between exhibit floor machines in the LBNL and Argonne booths and server machines at the Princeton Plasma Physics Lab and General Atomics. In another exhibit, PNNL demonstrated an 80 gigaflop version of their new HP parallel supercomputer running Globus 2.2 on the DOE Science Grid. ORNL demonstrated a fault monitoring system consisting of a number of daemon processes working together to monitor DOE Science Grid resources at ORNL.

  - SC2003 - At Supercomputing 2003, LBNL demonstrated “wxPyGlobusJobGui”, a graphical user interface which integrated functionality from three projects to provide a securely authenticated, grid-enabled, and network monitored prototype job submission and monitoring system.  wxPyGlobusJobGui demonstrated the utility of pyGlobus to very rapidly generate a graphical user interface which automated the steps necessary to stage (copy) AMBER input and control files from the exhibition floor to a cluster located at Berkeley Lab, run the AMBER application on the input files, and stage the result files back.  The graphical user interface demonstrated two other technologies: NetLogger and Akenti.  Akenti is an access control policy library which uses digitally signed certificates to define access policies for shared resources.  DSG added Akenti authorization calls to the Globus jobmanager, and defined a policy that allowed specific applications to be run only by authorized users.  NetLogger, a lightweight network logging toolkit, facilitates the analysis and debugging of distributed computing environments.  NetLogger message logging was integrated with the pyGlobus file staging and remote executing modules, as well as the Globus gatekeeper and jobmanager, and the Akenti access control policy library.  The NetLogger messages were used to visualize the file staging, remote execution, and access control steps of the demonstration.  This tool presented a timeline of activities and events (Figure 2) and identified and helped diagnose errors.

  - ORNL demonstrated the Resource Usage Data Management and Accounting (RUDA) and the fault monitoring and notification systems at Supercomputing 03. As shown in Figure 3, the RUDA system reports accumulated resource usage information on a set of computers in the DOE Science Grid test bed. It also demonstrated the fault monitoring and notification systems that dynamically report status information of grid services and jobs to a web page.

  - The National Fusion Collaboratory (NFC) and the Particle Physics Data Grid (PPDG) have been active collaborators with the DOE Science Grid, sharing experience and expertise.  One obvious result was the PDSF cluster at NERSC was integrated with and participated in the Grid2003 project [www.ivdgl.org/grid2003].   Grid2003 (27 sites, 7 running applications) is a large scale application demonstrator in the experimental high energy physics and astrophysics communities, coordinated by the NSF funded iVDGL project as a joint effort with PPDG, the US-ATLAS, US-CMS, LIGO and SDSS software and computing projects, and the 27 sites.  In addition to the technical details of middleware and application software installation and configuration, this project provided a context for looking at the technical aspects of policies related to authentication (identifying users by X509 credentials rather than Unix login) as well as grid-wide resource accounting issues.

- A timeline form the wxPyGlovusJobGui used the status and error codes from the NetLogger messages to draw a “timeline” of events that indicate the progression of the file staging and job execution components as well as determining if errors occurred and flagging events which failed.

Figure 3: RUDA and fault monitoring web pages.

## Reviews

The DOE Science is reviewed annually for progress and plans. At the 2003 Annual Review, an external team of reviewer noted satisfaction for the following accomplishments of the project

Application support through the collaboration with application specific Grid efforts such as the Earth System Grid (ESG), the Particle Physics Data Grid (PPD), as well as supplication oriented services such as progress creating Visualization portal

Significant progress in Certificate Authority management and deployment activities, most recently leading the Tokyo accord.  This includes the PMA approach.

Firewall/IDS investigations that identify how firewalls and IDS interact with Grid applications.  The project also demonstrated progress in creating IDS capability to improve this interaction

Positive impact on grid integration with local site security

Investigation into performance of grid services (starting with MDS)

Python tools (pyGlobus) that can by used by scientists in quickly crafting Grid applications

•Authorization and Authentication work to lower entry barrier for new grid users such as methods of handling private key information

Significant industrial interaction, which the reviewers felt, was key for efficient data movement.

Overall the reviewers felt the DOE Science Grid project has the potential to be very valuable to the science community.  They commended the members of the project for exerting strong leadership in resolving issues in policies, standards, and best practices.

Of course, the review panel also had suggestions, some beyond the scope of the original project plan. They suggested the DOE Science Project plan should be revised to take into account the new impact of the Open Grid Service Architecture (OGSA), which was introduced in late 2002. The review committee desired “A Persistent DOE Grid” that allows easy movement of work across the range of DOE environments.  This includes allocation and account agreements, training and outreach, and similar user environments.  The reviewers wanted DSG to work with other partners in the DOE to help develop set of best practices, explore ways to harmonize site policies and define rules of operation, eventually leading to establishment of a DOE Grid Operations Center that supports all grid efforts.

The review suggested the DSG project should test Grid software and tools at scale.  Specifically important were user tools, package “DOE grid tools”, building regression testing suite and prototyping the information architecture.  They recommended steps towards integrated monitoring tools (NetLogger, NetSaint, etc.)  Finally, they also suggested closer and broader contact with the science customers for DOE’s Grids.  While some applications are engaged, the review encouraged the project to reach out to SciDAC applications in particular as a way to help demonstrate the usefulness of the DSG.  Further recommendations were to establish processes to understand application needs for tools and services (and adjust software deployment accordingly) and then ultimately to demonstrate usefulness of the Grid tools deployed to applications.

# Next Phase of the DOE Science Grid – Creating the DOE Persistent Science Grid

The DOE Science Grid has been very successful at exploring the issues of creating production Grid services for the DOE science community. This effort includes enabling Grid services into full production on major platforms. In responding to the comments of the review discussed above as well as the overall needs of the DOE science community, the DSG proposes a Phase-2 of the DOE Science Grid.  The next step is to expand the number of production Grid services until the goal of a Persistent Grid for DOE Science spanning multiple DOE sites is realizable.

The DOE Science Grid had four initial goals

- Demonstrate the ability to reliably and efficiently deploy a grid.  This has been demonstrated.

- Work with application partners application partners to evolve grid software and function.  The DSG has done this with limited applications, but needs to do more to help enable the Grid use to become commonplace.

- Do the research and development required to fill the functional gaps that exist in research software.  These gaps need to be filled in order to make Grid Computing possible in production settings.  Much work has been done, but more is still needed

- Create a test bed to scale.  Demonstrations at SC 2003 indicate this goal is achieved.

What remains to be done is still a major effort.  In order for serious science projects to use the DSG, they have to believe their efforts will have long term benefits in a persistent Grid environment.  Moving from today’s demonstrations and test beds to the point where it is possible to implement and maintain a true large scale, persistent DOE Science Grid for all DOE researchers is the next logical step.

This Persistent Science Grid (PSG) would operate at the service levels that production sites normally provide for FTP and batch scheduling services. Grid services would be integrated into the normal administrative infrastructure of sites so support staff has expertise in its operation.  Standard tools will monitor the PSG, and uptime and maintenance are similar to mainstream services. In addition, the policies that are related to Grid services will be brought in line with standard DOE policies – or where standard DOE policies do not yet exist, they will be defined in the context of a mature production service instead of an experimental or beta test context.

The DSG Phase 2 has the goal of creating the first version of a Persistent Science Grid, and preparing the necessary information and best practices so that the operation and enhancement of the PSG can be handled by some sustaining organization.  Furthermore, there needs to be more effort to bring large-scale science applications to the PSG. In order to do this the DSG-2 has three overall goals.

Create the DOE Persistent Science Grid on production resources at the participating sites.

Enable targeted large-scale science to use the PSG.  The science applications will be strategic applications in disciplines important to the Office of Science

Make it easier for scientists to use DSG/PSG

The end result of this effort is that by the end of 2006 the version 1 of the PSG should be ready to hand off to an on-going effort that will support and probably continue enhancements.  There will also be a track record of improved science and a core set of applications using the DSG that will be able to make full use of the PSG.

There is still much work to be done in order to accomplish this goal.  Specific areas include:

Research efforts focused on monitoring, credential management and security are key any success in grid environments.

The DSG-2 will continue deploying and enhancing of Grid functions as a set of production service across PNNL, ORNL and NERSC.  Furthermore a research, development and testing grid will be set up for using resources across all the sites.

DSG-2 will place significant effort in facilitating the use of the DSG for selected large-scale science.  We will focus with scientific teams working in Genomics, Climate and Astrophysics, and with others as well.  DSG will continue its engagements with the HEP and NP focused grid efforts as well..

To “lower the bar” for both users and site system managers, the DSG will document experiences for “Best Practices” in creating, managing and using grids.  This includes creating guidelines for configuration recommendations, performance tuning, and troubleshooting.  If also includes deploying a central point for publishing DSG information will assist.  DSG-2 will serve as an expert resource as DOE develops policies that will impact the feasibility and usability of Grids.  We will also use this a central point for others to get information and learn about the DSG.

By the time the PSG is in place, the Globus Toolkit will have evolved into a web-services compliant software suite, based on the recently announce Web Services Resource Framework (WSRF).  This means it is critical the DSG-2 transitioning to the new software at an appropriate time but before the PSG is established.  However, since parts of the new software will not offer backward compatibility with GT 2.X, so it will take additional research, testing and occasional development to help the science community move forward.

It is expected that the PSG will have a sustaining Grid Operations Center.  Assuming DOE desires and funds a sustaining Grid effort, DSG-2 will work with other grid efforts to help make the PSG and a Grid Operations Center functional by the end of 2006.

We will cover each of these tasks in the following sections.

# Long term strategy

The creation of a persistent grid for DOE science raises the question of what happens when this project ends in 2006. Emphasis in this proposal extension is on engaging key DOE science applications that are empowered if not enabled by the existence of the Persistent Science Grid. Our long-term strategy is three-fold. First, to become of such utility to DOE science programs that these science programs request that a production grid be available. Second, to create a steering committee of users much like the ESnet steering committee or the NERSC user group. This group would be responsible for making sure the DOE Persistent Science Grid continues to meet the needs of the scientists. Third, to work with and leverage other scientific grid efforts around the world.

The production DOE computer centers exist because science requires these computational and storage resources in order to advance. Similarly, for the DOE Persistent Science Grid to become a long-term, supported infrastructure in the production DOE environment, scientists have to go to the Office of Science and explain that they require the PSG in order to advance their science. Science driven support for a persistent grid supplied by the production DOE infrastructure is a key to long-term survival.

To get this support we have to show scientists in a few key DOE programs that the DOE Science Grid enables new ways to do their science or that the DOE Science Grid provides utility to the existing ways they do science.

Persistent, production resources such as NERSC and ESnet maintain their utility by having a formal group give advice on what isn’t working. Similarly a Persistent Science Grid will need a means to stay relevant to changing science requirements. As part of our long-term strategy we propose to create a means of collecting and prioritizing community requirements following the model of the NERSC users group. We will hold an initial meeting of a prototypical DOE Science Grid user group.

One potential issue with production computer centers supporting grid users is the problem of having to support many different grid software stacks. This is not a viable long-term strategy. To avoid this problem we propose to define a level of interoperability between grids so that a computer center would only have to support a  single persistent grid software stack. This will involve working with other grids, such as the Earth Sciences Grid and PPDG as well as other grid efforts around the world. One question we will attempt to answer is how the DOE Science Grid can peer with other grids [what’s peer mean in this context?].

# Research and Development

There are still several research topics related to putting Grid into production. Often they revolve around extending or modifying existing tools and techniques to work in a distributed, peered environment.

## Monitoring and diagnosis

In a persistent multi-site Grid, both users and site administrators will need to be informed about the state of Grid services across all the sites. Tools for efficiently handling this have not yet been identified and promoted within the DSG, but there are several likely candidates.

The objective is to have a distributed monitoring system that is integrated with the site monitoring tools, as well as a “Grid Operations Center” so that all sites can have up to date access to service state information. In addition, well-understood procedures for documenting maintenance or other scheduled downtimes need to be developed. Monitoring should go beyond the very simplistic “is there a listener on the port?” to higher levels in the software stack – verifying functionality in addition to accessibility. Beyond merely identifying a service as “broken” it may be possible to perform some level of remote diagnosis. This may take the form of tools that run a small suite of further tests, a document that explains diagnosis procedures or merely well understood procedures between site administrators for problem diagnosis. These methods and tools are part of the standard infrastructure to support production service levels – currently some of these tools exist within a single site, but in a production Grid they will need to be extended to work across multiple sites.

## Security

Security is an ongoing concern with the Grid – the goals of security and ubiquitous access can be antinomic. For production use, there is still significant research work to be done.

### Authentication, Authorization and Accounts

Authentication based on GSI is relatively mature. However, key management approaches, integration with site security procedures and revocation processes are not sufficient. Several basic, viable approaches have been mapped out but there is significant room for improvement in terms of security and usability.

Experience has shown that one of the largest barriers towards getting application scientists using the Grid has been the complexity of the public key infrastructure (PKI) security environment. Typically end users find the acquisition and management of their PKI credentials difficult and not well understood. This is especially true for users who may work at multiple sites, on multiple resources, and may need to have certificates signed from more than one certificate authority

In addition, there is little assurance that once certificates have been issued, the user will handle them properly. Many site security people are uncomfortable with current PKI mechanisms that allow users to manage private keys in ways that may not meet site security policies, for example, leaving private keys unencrypted or using a dictionary word for a password.

One DSG objective is to make GSI authentication and key management transparent to a user logging onto a machines.  That is all GSI related tools would return to the level of “plumbing” that operates without explicit user interaction.

Authorization is a topic that has made progress in terms of specifications and development but this progress is not yet reflected in many production environments. The default grid-mapfile authorization will need to be either replaced with more powerful and scalable approaches, or integrated into automated tools that manage them properly as well as integrated with Virtual Organization management tools.

System administrators struggle to interface Grid PKI with their local site security infrastructure, and at times find scalability issues with the current Grid tools. For example, many projects have written their own ad hoc methods for updating GridMap files across resources, but no standard approach is common across projects.

Accounts for Grid users are a contentious issue and one of the places where the antonomic relationship between ubiquitous access and security becomes clear. The management of accounts for Grid users will require a lot of work in defining policies as well as developing tools and procedures for management.  There will have to be significant coordination with DOE policy development as this progresses. For example, a user receiving an account at NERSC should automatically receive a certificate as part of the account setup process. This should also include automatic inclusion in the appropriate site GridMap files. In addition, an important service would be an online CA that generates proxy certificates based on standard site authentication methods (using PAM). This would allow Grid authentication to be seamlessly merged into normal login processes via PAM modules.

To help system administrators have more control over how users interact with personal private keys, DSG is investigating improving MyProxy to allow long term storage of private keys. This allows local administrators to control policies such as password length, style enforcement, and password renewal policies, and prevents users from insecurely managing their private keys.

For system administrators, tools to aid in bringing new machines into a Grid are being developed, and a better understanding of what is included in the process will be documented. For example, we now see the importance of bulk certificate issuance (for example when 100 machines are added to a test bed) when setting up large clusters.

### Intrusion Detection

To support the flexible and dynamic environment of the Grid, modified security policies and configurations will likely give intrusion detection systems a more prominent role. Past work at NERSC on BRO has put monitoring of Grid-FTP at the same level as conventional FTP. Continuing work will include making Bro aware of Gatekeeper and Grid-based services in addition to analysis of the PKI credentials used for authentication.

At the host level, the use of host based intrusion detection systems will become more important as hackers attempt to exploit Grid services to gain access to hosts.  This is an area that has received insufficient attention to date and must receive more.

# Deploying Production Resources on the DOE Science Grid

In order to facilitate applications running on the DOE Science Grid and to increase the impact of the DOE Science Grid one of the primary goals of the second phase of this project will be to continue the deployment of production resources at NERSC, ORNL, and PNNL on the DOE Science Grid.  The project will work with production staff at each of the sites to integrate Grid operations into their production processes and practices, and create documentation that will enable other sites to do the same.  The production resources will include:

- NERSC:Seaborg, PDSF, Escher , HPSS

- ORNL:	Eagle, Phoenix, Ram, Cheetah, HPSS

- PNNL:	MPP2, NWfs

## Factors for success

There are several critical factors for successful deployment of the DOE Science Grid at the member sites:

- Consistent, stable, robust configuration at all sites

- Cross-site user support

- Integration of Grid tools and components into production system administration processes

- Eventual integration with a DOE Science Grid Operations Center

## Common user environment

One fundamental challenge for Grid users today is the lack of a stable and consistent software environment throughout the participating sites of their virtual organization.   This lack of consistency imposes a high overhead on adapting an application for use on a Grid; users must manually log into each site, learn the environment, verify what is working, and then configure their application specifically for that site.  It is critical for DSG to address this problem through the definition of a common user environment, and publication of this data, without affecting local site policy.

A common user environment consists of both software and environment definitions. The software stack that is defined needs to include not only Grid middleware, but also compiler, user, and OS level tools that scientists can expect to find on a resource. This is not to say that all sites will run the same software, but that versions of important software will be published at a well-known location for ease of use. Our experience has found that publishing detailed versioning information on important system components can greatly increase cross-site interoperability, for example minor C library revisions can contain major incompatibles which a affect applications at runtime and must be addressed by users. We plan to leverage current projects such as TeraGrid, NMI GRIDS center, and VDT who are already defining software stacks in their work.

In addition, we have found that defining associated environment variables can simplify a users interaction across sites to a large degree. In order to allow local site autonomy while still providing a consistent user environment, this is most frequently done through a level of indirection, for example using SoftEnv keys or Modules.  We plan to define a standard set of environment variables for use in the DSG Grid to provide a consistent user view of the resources.

## Configuration Management

As applications begin to span multiple sites, compatibility will become an important issue. In addition, in a Grid of heterogeneous systems some conventions will need to be applied so that not only are services compatible with each other, but that application code is managed properly as well. Various groups have come up with approaches for this problem, but they will need to be evaluated carefully and then implemented in a way that supports the characteristics of the DOE Science Grid and its divers set of system and applications.

## Coordination across three sites

The DSG project will provide coordination and guidance between the member sites that versions and portions of the Globus toolkit are to be required on those resources that are deployed on the DOE Science Grid.  It will be up to each site to independently act on this guidance.  It is expected that follow-on sites will adopt similar portions of the toolkit.

Support that spans multiple sites - It is unreasonable to expect users to manage problems and troulb etickets across DSG sites.  Many DSG users expect that they will not have to determine which member site they need to request help from.  Indeed when they have a problem, they may not even know where the cause is.  It is necessary to provide a support structure that crosses individual site boundaries and provides “one-stop shopping” for DSG support.  This central DSG help desk will be provide access to DSG staff and have enough knowledge of the production workings of each of the DSG resources they can make a preliminary determination whether the problem is system or grid related. In other instances, a user who generally uses one site will access resources on remote sites via Grid protocols and encounter problems and report it to the local site. The administrators at this local site will need a method of bringing the problem to the attention of multiple sites. This support structure will be valuable to both end users and site administrators.

Cross site Trouble Ticket System - In order to facilitate transferring help requests between sites, a trouble ticket exchange mechanism has been created.  This system allows top-level support personnel to directly submit trouble tickets into a site’s existing trouble ticket system, helping to smoothly integrate Grid operations into existing site processes.  The trouble ticket exchange will be implemented at all 3 DOESG production sites and the iVDGL iGOC.

Integration with System Administration Practices - A site will not persist with quality services on the Grid unless grid operations are integrated with the site’s everyday administrative.  The site’s staff must understand the Grid itself, the configuration of the toolkits it is based upon, and how they interact with the site’s systems and users. Some areas that require further work are:

Process for account maintenance includes Globus Certificates - Each site’s grid users will have grid credentials that will need to be associated with the user’s account, and the site will need a process to keep the grid credentials associated with the user’s account.

Process to manage grid-mapfiles & add/remove users as appropriate - Each site will have unique grid-mapfiles for each system that allows Globus access, and will therefore need a process to manage those files.  Users must be added to the file(s) when they are granted access to the system, and should also be removed from the files when Globus access is revoked. 

Alternatively, extensions to GSI allow sites to eliminate grid-mapfiles entirely and integrate with site authentication/authorization tools like LDAP or NIS. This is an important development path that needs to be explored.

Transition from Grid specialists to general system administration staff - Just as with prior technologies (e.g. networking, web servers), administration of grid components should become commonplace for rank-and-file system administrators, and not the domain of a few experts.  A goal of the DSG project is to effect that transition at the 3 sites, creating the processes and documentation to do so.

Integration with site specific resource managers and filesystems - A critical component of the Globus toolkit that will be unique to each site will be the interface between Globus and a site’s Resource Management systems, namely the GRAM job-manager interfaces.  The job-manager interfaces will need to be configured and maintained by the staff at each site that is responsible for the job manager.

Resource Managers currently at the 3 sites:

- PNNL: LSF, NWfs migration tools

- NERSC: Seaborg - LoadLeveller, PDSF – LSF/GridEngine

- ORNL: LoadLeveler

Exchange of account information - It will be necessary to exchange accounting information between sites and for other reasons.  To this end, DSG-2 will develop an exchange methodology/format for accounting records.

## Testbed

Shortly after the DSG project began we found that we had an urgent need for a functional test Grid to be able to thoroughly examine out proposed solutions without impacting production resources. We needed a platform where we could examine operation issues that would impact large multi-site Grids at scale, and that could be used to experiment with new solutions without affecting current production use.

As part of DSG-2, we will continue the deployment of a rid testbed at all DSG project sites in order to allow testing to understand future deployment needs, to test solutions in isolation from production work, and to further our research and development goals.

## A sustaining testbed

# Large Scale Science running over the Grid

Science applications have been an integral part of the DOE Science Grid pilot project from its inception, not only because they provide an opportunity to demonstrate the power of Grid in the DOE environment, but also because working directly with applications teams exposes areas that need improvement to advance Grid capabilities and operations to meet the needs of the DOE science community and its partners.  This approach worked well in the first phase of this project, helping DSG to focus our efforts on the foremost issues to enable the DSG to be a useful and usable resource.  Work with application and tool projects has been instrumental in their progress, especially with troubleshooting problems using Grid services in multi-site environments and defining best practices.  Also, DSG efforts in central Certificate Authority services and policies saved the DOE applications community a great deal of effort in setting up CAs and trust policies.  However, as many DOE applications move from demonstration to early production and new applications come on line, it is clear that the applications focus of the DSG pilot needs to grow.

Therefore DSG is increasing effort with applications in the second phase of this project, with the intent of not only enabling applications to use DSG resources, but also to enable  science that is vitally enabled by the DSG.  In addition to providing DSG information and troubleshooting services to the broad DOE community, we are establishing close alliances with a small number of representative DOE science projects that use the Grid to address new classes of problems.  The many opportunities far exceed our resources even with considerable leverage from the projects, so we have selected a few strategic projects that span different styles of distributed computing, including major efforts with projects from the Genomes To Life program, astrophysics and the climate modeling program, both described below.  These are complemented by smaller efforts with projects in particle physics, nuclear physics, fusion and power grid modeling.

## Genomes to Life

The DOE Genomes To Life (GTL) program is a highly visible, high impact effort combining advanced genomic technologies and computation with the information found in microbial genomes to establish a foundation for understanding living systems.  Over the next five years, this program will produce an estimated hundreds, possibly thousands, of terabytes of data from dozens of experiments conducted at laboratories and GTL facilities across the nation. The short-term and long-term value of this data to project participants, to the DOE, and to the nation depends on being able to access the distributed data and being able to run analyses across the databases. The DOE Persistent Science Grid is an ideal infrastructure to enable the access and analysis of the widely distributed GTL data.

Genomes To Life also makes an ideal application to utilize the PSG because all the DOE Science Grid sites: LBNL, PNNL, ORNL, and ANL are heavily involved in GTL and related biosciences programs. While the seamless integration of GTL data and analysis across the sites is well beyond the financial scope of the DOE Science Grid project, computational biology funds already at the sites will be heavily leveraged along with DOE Science Grid funds to enable this capability for new science by the Genomes to Life program.

### Application requirements

In particular, we propose to create a GTL Data Grid service across the DOE Science Grid sites. It is increasingly evident that a paradigm shift is needed in the development of a data infrastructure, away from dispersed “data collecting” repositories towards a conceptually integrated “knowledge enabling” repository. The GTL Data Grid service will be more than a storage and retrieval capability. Rather, in the long term, it will support fundamentally new ways of doing science.

Leveraging both the DOE Persistent Science Grid infrastructure and the GTL efforts at LBNL, PNNL, and ORNL, we propose to a distributed but integrated suite of GTL databases, through the cooperative development of data models and database schema prototypes being led by Adam Arkin and Victor Markowitz at LBNL. This process will seek to identify shared or common data elements, objects, concepts and identifiers that can lead to metadata types that are sharable across the GTL facilities. In this way at the highest level the independent systems can evolve to meet the local conditions of domain experts effectively, while being able to share a common intellectual layer of process and information. In collaboration with all the DOE Science Grid sites, this will permit the unique knowledge acquired at each site to be used across the DOE complex and eventually permit users to mine data from the combined sites. This effort will involve regular discussions between the GTL researchers across DOE to define extensible standards for data models and schemas that meet the needs of the planned GTL science.

### DOE Science Grid Impact

DSG will develop a prototype shared data infrastructure based on the data models and data object schemas being defined in the data standards discussions described above. Initially it will permit data sharing between the databases within the existing GTL centers located at ORNL (Geist), LBNL (Arkin & Markowitz), and PNNL (Studham).  Once standard data schemas and access interfaces are established then the GTL Data Grid service will be expanded to allow data mining across the GTL knowledge base as well as providing data input for large-scale biological modeling efforts. The latter will involve computational resources of the DOE Science Grid as well as the GTL Data Grid service.

The proposed distributed data infrastructure for GTL, based on the DOE Science Grid, will be hierarchical, spanning (in a coordinated fashion) multiple layers ranging from local data management (with efficient storage and access) and information retrieval (with efficient indexing and flexible querying capabilities) through global data integration (with distributed annotation systems and standards for defining, querying, and transmitting common data objects) towards distributed data mining and eventually knowledge discovery.

A key component of this infrastructure will be biological data integration, which is in its infancy. Seamless integration of such dispersed and heterogeneous resources will present a lot of other challenges for GTL including leveraging the computational resources of the Persistent Science Grid to provide high-performance analysis of the exponentially growing volumes of data, leveraging the ESnet networking infrastructure for high-speed interconnects between geographically distributed resources, and finally the creation of data mining and visualization infrastructure that allows biologists to make inferences from these massive amounts of heterogeneous and distributed biological data.

To enable analysis of distributed biological data we propose to develop a Biology Grid Application service. In the first year this service will be developed and a prototype deployed at Pacific Northwest National Laboratory and Oak Ridge National Laboratory but accessible by biologists at all the sites and across the nation.  In the second year the service will be deployed across all the DOE Science Grid sites.

### GTL Companion Projects

Three biological application services will be integrated with the GTL Data Grid services in order to provide access to potential input data as well as potential storage location for important results: Rosetta, GIST and GADU.

As part of the DOE Science Grid efforts PNNL’s Molecular Science Computing Facility, in conjunction with the Institute for Systems Biology, is developing a Biology Grid Application service for harnessing the unusable cycles of the MSCF HP supercomputer. One of the key applications of this service is a code called Rosetta that predicts protein structure in the absence of sequence-homology to proteins of known structure.  Rosetta is an ab-initio protein structure prediction program developed at the University of Washington by David Baker’s group.  Predicted protein structures are used in combination with other bioinformatics tools, and global experimental observations, to uncover the functional roles of these proteins of unknown function. The Rosetta structure prediction procedure is a computationally intensive Monte Carlo procedure for finding low-energy conformations for a given protein sequence.

In addition to the Rosetta application the Biology Grid Application service will also run the “Grid Based Genome Integrated Supercomputing Toolkit” (GIST) developed in the Life Sciences division at ORNL and being deployed at NERSC, ANL, and PNNL. Many major biology applications are available through this grid-based toolkit including MPP-BLAST, HMMER and PROSPECT.  A central feature of the web services based GIST framework is the concept of drop-in tools i.e. each site can customize the available applications with site-specific research applications .

The GADU/Gnare project is an ongoing genome analysis effort in collaboration with the DOE Science Grid that uses LCRC computational resources at ANL, the MSCF at PNNL, and the Teragrid.  The Persistent Science Grid is key to future GADU developments being proposed for DOE’s Microbial Cell program, a companion to GTL.  In the next phase, an analysis portal is being constructed that will enable a much broader community to access the GADU/Gnare and provide more sophisticated analysis and annotation workflows within the entire set of sequenced genomes. This has exposed challenges in Grid credential propagation and data storage management, which can also be addressed with GTL Data Grid services.

## Climate Modeling

DOE Climate Change Prediction Program (Warren Washington, Jerry Meehl, Jeff Kiehl, Jim Hack, and Peter Gent, National Center for Atmospheric Research; Bert Semtner, Naval Postgraduate School; John Weatherly, U.S. Army Cold Regions Research and Engineering Lab Laboratory) is a strategic project that carries out a substantial portion of the climate change scenarios for the US contribution to the Intergovernmental Panel of Climate Change (IPCC) fourth assessment report.

The FY03 research saw a continuation of the benchmark 1000 year CCSM control run, and an extension of the PCM control run to nearly 1500 years.  These scenarios run with the Community Climate System Models (CCSM) at a T85 resolution. The IPCC scenarios are categorized into two groups: a set of three "commitment scenarios" to be completed by a July 1 2004 deadline and a number of "science scenarios" that explore alternative scenarios.

The IPCC commitment scenarios agreed upon at the IPCC meeting in July 2003 contain three different scenarios: SRES A1B, SRES B1 and a 20th century emissions stabilization scenarios. The international climate modeling community will carry out each of these agreed upon scenarios with their respective climate models. The A1B and B1 scenarios will consist of five-member ensembles run from the year 2000 to the year 2200 with one of the ensemble members being continued for an additional 100 years at constant emissions amounts. The 20th century emissions stabilization scenario freezes atmospheric emissions at levels observed in the year 2000. This emissions stabilization scenario will be carried out at NERSC while the A1B and B1 scenarios will be run ORNl and NCAR.

These simulations assume emissions of greenhouse gases and sulfate/carbon aerosols. In the most recent IPCC document, the PCM and CCSM simulations have been highlighted in many parts of the document, particularly, chapter 9, which discusses the climate model projections. The computational approach of each CCSM2 component is briefly described below:

Ocean Model - Based upon the Parallel Ocean Program (POP) code, the ocean model is designed to run efficiently on massively parallel machines. Horizontal resolution averages less than 1 degree, with 40 vertical levels.

Sea Ice Model - This model component is completely new. The thermodynamic part of the model uses the physics from the Bitz (University of Washington) ice model and the elastic-viscous-plastic dynamic code is utilized to simulate ice motion, using the Hunke and Dukowicz (LANL) approach to the solution of the ice dynamics.

Atmospheric Model - The atmospheric component is the massively parallel version of the NCAR Community Atmospheric Model (CAM). This model includes solar and infrared radiation, boundary physics, precipitation physics.

Land Model - The land model contains completely new biogeophysical and hydrological parameterizations, and demonstrates improved simulation of snow cover and seasonality of runoff (which transports water to the oceans at 0.5 degree resolution).

Coupler - The method of tying the components together and allowing the exchange of fluxes and state variables is the coupler. The coupler's design allows the component models to execute concurrently as separate executables with the information exchange achieved by message passing (MPI). The interpolation algorithm has been designed to run efficiently on distributed memory architectures. Chris Ding and collaborators at Lawrence Berkeley National Laboratory have improved the performance of the coupler on parallel computers. This is being further developed by a cooperative effort between DOE SciDAC program and NSF. The new version of the coupler has now been installed in the most recent version of CSM2.x.

One of the main uncertainties with regards to forcing is the role of aerosols. The IPCC 20th century simulations will include volcanic and direct effect sulfate aerosols. However, in the new CCSM2.x, four aerosol types will be included: sea salt, carbon, sulfate indirect effect, and mineral with differing atmospheric effects.  The team will run complex ensemble simulations, varying the aerosol effects one by one (four 130 year experiments), and other experiments.

### Computational and Storage Requirements

The project requirement is for 2,304 IBM SP Power-3 Hours and 800 GB of storage per Climate Model Year.

| Year | Goal | Run Size | Computation (NERSC SP Hours) | Yearly Computation Need | Storage (WTCK - need to verify) |
| --- | --- | --- | --- | --- | --- |
| 2004 | IPCC: Run | 600 Model Years | 1,382,400 |  |  |
|  | All forcings | 4 runs * 130 Model Years | 1,198,080 | 2,580,480 | 0.9 TB |
| 2005 | Carbon Aerosols | 4 runs * 130 Model Years | 1,198,080 |  |  |
|  | Greenhouse Gas | 4 runs * 130 Model Years | 1,198,080 |  |  |
|  | Sulfate indirect | 4 runs * 130 Model Years | 1,198,080 | 3,594,240 | 1.25 TB |
| 2006 | Sulfate direct | 4 runs * 130 Model Years | 1,198,080 |  |  |
|  | Ozone | 4 runs * 130 Model Years | 1,198,0801 |  |  |
|  | Solar | 4 runs * 130 Model Years | 1,198,080 |  |  |
|  | Volcanoes | 4 runs * 130 Model Years | 1,198,080 | 4,792,320 | 1.7 TB |
| Totals |  |  |  | 10,967040 | 3.8 TB |

The results of this project will be submitted as a substantial portion of the US simulations of the scenarios for the IPCC fourth assessment report. The specific data products from these simulations will be used for climate change impact studies and as boundary conditions to drive regional-scale models by a large number of researchers who need access to the large data sets. The integrated picture formed by these scenarios will be the basis for long-term energy and resource use policies. By the use of higher resolution studies, the data provided to the climate impacts community that will be more useful than previous studies.

### DOE Science Grid Impact

This effort represents a multi-institutional distributed effort of scientists and software engineers at the National Center for Atmospheric Research (NCAR), Los Alamos National Laboratory (LANL), Oak Ridge National Laboratory (ORNL), the Naval Postgraduate School (NPS), the Cold Regions Research and Engineering Laboratory (CRREL), and the Lawrence Berkeley National Laboratory (LBNL). It is expected 1/3 of the computational will be done at NERSC, 1/3 at ORNL and 1/3 at NCAR.  Data will be permanently stored at NERSC (and possibly NCAR).

Currently, the research team is using “brute force” to accomplish their aggressive schedule.  They log in to each site to submit and check jobs.  While each job it parallel, the runs have to be done with careful sequencing because each simulated year relies on the output of the previous year.  The team uses ftp mechanisms to transfer files.  They have created scripts and other tools to check the status and page on-call team members if errors are detected.

The DOE Science Grid will work with the team to enhance the productivity through the use of Grid software and functions.  While the DSG only has direct collaboration with NERSC and ORNL, there is an excellent working relationship between the DSG and the Earth System Grid that included LBNL, ORNL and NCAR.  The areas of most value that will be priority for DSG are

- Deploying a working Grid infrastructure on the NERSC and ORNL systems.

- Improving the ability to control workflow (jobs submission and monitoring, file transfer, etc) at the sites.

- Improving data transfer rates and recoverability between sites

- Developing and deploying improved end-to-end monitoring software for Grid jobs.

Two hundred years of modeling El Niño events and surface temperatures on the Community Climate System Model (CCSM2) closely correlate with 50 years of actual climate data.

## Astrophysics

DOE has many highly visible, important efforts in astrophysics including; understanding the fundamental origins of the universe, understanding the large-scale structure of galaxies, probing the properties of black holes, and determining the final outcome of the universe. In the coming years, astronomy faces a data avalanche. Breakthroughs and advancements in telescope, detector, and associated computer technology allow astronomical surveys to produce terabytes of images and catalogs. These datasets will cover large fractions of the sky spanning the spectrum from gamma rays to radio and will probe fundamental questions in physics and astronomy that were unimaginable just a few years ago. Because this data is coming from a variety of sources it is vitally important that it be accessible in a consistent way to researchers around the world. The National Virtual Observatory (NVO) is already building a framework to link the archival data sets with ongoing space and ground surveys. Although the NVO begins to address some of the issues involved in large-scale astrophysics, it does not go far enough to enable the seamless integration of observation and simulation that is necessary for the next generation of astrophysics. Due to the presence of many important astrophysics researchers at DOE labs participating in the proposal, the DOE Science Grid can play an important role in providing computer science expertise in building a framework for astrophysics data management and analysis, while also leveraging current astrophysics funding.

The DSG will collaborate closely with  three applications, enabling them to take full advantage of both the current DOE Science Grid infrastructure and preparing them for coming changes to Grid middleware. One application area involves studying the early history of the universe by looking at the cosmic background radiation left over from 200,000 years after the Big Bang. Another important area is the study of supernova. Recent discoveries in this field have radically changed our understanding of the make up of the universe. The final area involves the study of black holes, and what happens when two large black holes collide. Each of these areas is important to DOE, and their usage of Grid computing to more tightly couple observation and simulation could offer a whole new set of fundamental breakthroughs in astrophysics.

The current picture of cosmology has primordial density perturbations generated in one or more quantum field phase transitions in the very early Universe. They evolved in first a radiation- and then a matter-dominated Universe, ultimately acting as the seeds around which the large-scale structure of the Universe was formed. This picture is subject to three classes of observational constraint. The first comes from what we know of the very early Universe – for example any quantum field theory must satisfy the limits on particle types and numbers inferred from light element abundances and primordial nucleosynthesis. The second are the tiny anisotropies in the temperature and polarization of the Cosmic Microwave Background radiation, whose angular power spectra encode the amplitude and scale of the primordial perturbations at the epoch of recombination, when the Universe first became electrically neutral. The third is in the detailed statistical properties of the resulting galaxies, and their clusters and superclusters, at the endpoint of this evolution.

The Cosmic Microwave Background (CMB) is the earliest detectable image of the Universe, being the surface at which the primordial photons last scattered only 300,000 years after the Big Bang. As such it provides our most powerful probe of early Universe cosmology – which itself is our only test-bed for theories of ultra-high energy physics beyond the standard model. Since its serendipitous detection in 1967, generations of experimentalists have struggled to develop instruments with sufficient sensitivity to measure the minute fluctuations in the CMB - typically one part in one hundred thousand in its temperature and one part in ten million to one billion in its polarizations - whose detailed statistical distributions carry the tell-tale imprint of this fundamental physics.

In recent years this effort has resulted in the first resolved maps of the primordial CMB temperature anisotropies, and the first unambiguous detections of a harmonic sequence of peaks in the angular power spectrum of these maps. These results alone have determined the flatness of large-scale geometry of space-time and ruled out an entire class of models of Grand Unified physics. Together with the type 1A supernova results, they have also led us to the extraordinary conclusion that 95% of the Universe is made up of unknown kinds of matter and energy.

These achievements have required significant computational resources, including millions of CPU-hours and terabytes of both short- and long-term data storage. However, they mark only the beginning of an avalanche of ever larger and more complex CMB observations that will force us to change not only the way that we analyze CMB datasets, but, more fundamentally, the way that we work as distributed collaborations.

### Application Requirements

The archetype for this is the PLANCK project; scheduled to launch in 2007, this ESA/NASA satellite mission will carry 100 detectors, each taking data at up to 200Hz for 14 months or more. The result will be tens of terabytes of raw data measuring the anisotropies in both the CMB temperature and polarization, incorporating complex cross-correlations between multiple, frequency-dependent, signal sources (both CMB and contaminating microwave foregrounds) and the dominant instrument noise. Disentangling these will be an extraordinary data analysis challenge, second only to the challenge of coordinating the efforts of the hundreds of mission scientists from tens of countries around the globe.

### DOE Science Grid Impact

A significant step towards this goal would be the development of a PlanckGrid, coupling the various computational resources – both cycles and storage—available to the Planck collaboration in a transparent manner. A first step towards this goal would be the development of a prototype PlanckGrid which the DSG can help facilitate.

## Other Applications [Fusion-Keith, Power Grid-Scott]

In addition to our three primary applications, several associated applications will be using the Persistent Science Grid in order to further their science needs.

### Fusion

### High Energy Physics: Star, ATLAS, and ALICE

Of the facilities participating in the DOE Science Grid, the PDSF facility at NERSC has a form of data intensive computational services appropriate for the experimental high-energy and nuclear physics communities. While a number of experiment collaborations use PDSF, there are three in particular that plan to significantly expand their scope of grid computing over the next few years, STAR, ATLAS and ALICE.

The STAR experiment is located at Brookhaven National Lab along with the other RHIC experiments and is focused on measuring the properties of matter produced at the high energy density frontier by the collisions of atomic nuclei at extremely high energies (200 A-GeV).  It is postulated that the quark and gluon constituents of the protons and neutrons in normal atomic nuclei are “liberated” briefly during the high-density stage of a collisions between two large nuclei (such as gold, used at RHIC) and that region of similar size to the colliding nuclei contains a soup (plasma) of quasi-free quarks and gluons, called the Quark Gluon Plasma.  As the hot-dense plasma expands and cools it forms a large number of various elementary particles (baryons, mesons, …) and the STAR experiment detects many of these final-state particles.  By making measurements with various mass and energy of beam particles as well as events with varying total multiplicity of produced particles, the experiment can determine some properties of the matter produced during the high-density stage of the collision.  STAR is in its fourth year of data taking in what is likely a fifteen-year program.  Recent results indicate that the energy loss of a parton traversing the collision region for the highest mass systems (Au+Au) is much greater than that for partons traversing ground-state nuclear matter, as occurs in collisions of d+Au.  Data replication between the computing facilities at Brookhaven and NERSC is managed by STAR using grid middleware so that terabytes can be moved in an automated fashion.  In the coming year STAR is planning to move it’s computational workload for data analysis as well as simulations onto the grid, an effort being carried out as part of the PPDG project.

ATLAS is an experiment being prepared at CERN at the Large Hadron Collider (LHC) accelerator and will begin data taking in 2008.  It is a very large collaboration (~2000 physicists) with worldwide participation including several hundred scientists in the U.S.  The primary goal of the ATLAS experiment is to measure properties of the Higgs boson, predicted to give rise to the mass of other elementary particles, and hence the matter in the universe.  Like all such experiments at a new energy frontier there will be numerous measurements and discoveries leading to a better understanding of nature in addition to the primary motivation.  In the years leading up to data taking, the computing program consists of a series of ever larger data challenges carried out across larger scale data grids.  Several goals of these data challenges include validating the world-wide distributed computing model, establishing the means to carry out data analysis on the grid to enable scientists to be effective and productive members of the collaboration at their home institutions, and also to carry out the simulations and data analysis for algorithm development and determining the sensitivity of the detector for the measurements to be performed.  The PDSF facility is one of the sites participating in the grid-based data challenges for ATLAS.

The ALICE experiment, also located at the CERN LHC, is designed to measure collisions of lead beams and so has similar physics to the STAR experiment, but at higher energies.  The U.S. effort on ALICE is quite small at the moment but a proposal to DOE in 2004 is expected to establish a program of participation in the US at approximately 10% the size of the STAR experiment (50 scientists, compared to 500 in STAR).  The PDSF facility is being used by ALICE now in their data challenges and is planned at the main center in the U.S. supported by DOE while OSC at Ohio State University is pursuing support from NSF and the state of Ohio.  The distributed computing framework being used by ALICE (called AliEn for Alice Environment) is planned as a prototype framework for all the LHC experiments.

### Power grid simulations on DOE Science Grid

The reliable and relatively inexpensive electricity supplied by today’s power grid is a foundation of our nation’s prosperity.  However, to keep costs low, the nation has deferred infrastructure investment - especially in transmission - by increasing competition and inter-regional power transfers to squeeze more and more through the existing system.  The latest indicators of the consequences of forcing the power grid to do more than it was designed to do include the August 14, 2003 blackout on the East Coast, the slow recovery from Hurricane Isabel, and the extensive Western U.S. blackout in 1996. These events demonstrate the vulnerability of the power grid to disruption.  The Office of Electric Transmission and Distribution (OETD) was created to conduct the research and development needed to define and deploy technologies that improve the reliability of today’s power grid and to define the power grid of the future.

Application Requirements: New processes that update corrective action plans (both manual and automatic sequences) take as long as 30 minutes and are seldom used in practice because operators discount the currency and accuracy of the models upon which they are based.  This collection of imperfect analyses tools taxes the control system computers that, during critical moments, must process sensor data and alarms at the expense of these processes.

DOE Science Grid Impact: Advanced computational hardware and algorithms are a key mid-term objective to support fast power grid simulation, a critical need in today’s system, which is operated with tools that cannot provide the real-time information needed.  OETD has identified improving the speed and accuracy of these simulations as the key to improving reliability and control of the power grid. PNNL staff currently leads the planning for fast simulation research for OETD’s Transmission Reliability Program.

With existing compute resources, 20-30 Distribution stations have been simulated, each with thousands of homes with 5 major appliances.  PNNL proposes to grid-enable their existing power grid simulation codes so that they can use the resources of the DOE Science Grid.  The resources of the DOE Science Grid would enable simulations of thousands of stations with longer simulation times and finer resolution, which will provide vital insights into the dynamic nature of the load on our aging power transmission infrastructure

# Lowering the Bar to Users and Managers of the Grid

One of the fundamental goals of the DSG project is to lower the bar to newcomers to the Grid environment.  The Grid has been said to be “a solution looking for a problem”, and many scientists have the impression that it doesn’t provide advantages commensurate with the level of effort needed to use this approach, even though they have problem well suited to Grid computing. Although this view of the Grid may not be correct, clearly more work is needed by the middleware developers to increase the usability for a wider user community. If there were mechanisms in place to ease transition to Grid usage, more scientists would take advantage of Grid technologies.

Scientists are not the only newcomers who need assistance in moving to the Grid environment. System administrators also face new challenges (and benefits) from Grid computing. Current installation and management of Grid middleware can be challenging and error prone, especially as it scales to larger installations. Many system administrators need help from the Grid community in becoming better versed in Grid technologies and while simple education is the first step, additional work is needed. We see the need to create better tools to allow software installs, certificate management, etc. in order to scale to the sizes of the major DOE compute facilities, as well as additional tools to allow production-level stability.

One of the areas that DSG has offered significant advantage to the DOE community in the course of the project to date is in defining best practice and standards for deployment and use of Grid technologies. This is evident in the widespread use of the DOE-Grids CA and firewall interactions. DSG will continue this approach, and to expand the best current practice information to include documentation on monitoring, large file transfers, and additional security concerns.

We plan to address the usability concerns for new scientists and system administrators by concentrating on the following areas:

## Best Practices Recommendations and Documentation

DSg will  continue our work in defining best practice recommendations and publishing documentation to assist the broader Grid community. Examples of previous work in this area are the DOE Grids CA and the Firewall document that describes the interaction between all major Globus Toolkit components and firewalls XX ref XX. This document has been used in numerous Grid projects, including DOE SciDAC National Fusion Collaboratory, the DOE SciDAC PPDG Collaboratory, the NSF TeraGrid project, and others.  We have identified the following as documents needed to aid the community. Others are likely to become evident as our work progresses.

- Monitoring Data Guidelines

We will document the monitoring information that sites should publish to be considered part of the DOE Science Grid. This will include basic resource data as well as service status data needed by current application scientists. This work will be done in conjunction with the application community to identify further sources of data specific to their needs.

- Configuration recommendations

While the Globus project has invested a lot of effort in packaging tools, there are still significant questions that administrators have to answer then installing Globus. In some cases, the default configuration may had unintended side effects that should be documented.

- Advice to set GridFTP transfer parameters
In order to achieve good performance with large file transfers, several parameters must be set. This document will describe those parameters, and how to evaluate them for your Grid, and we will also include wrappers to GridFTP that automatically set these for the DSG sites. We also plan to include information about other DOE lab software (ref Web100, matthis, Tierney TCP tuning doc work) for TCP tuning information.

- Performance Tuning

In addition, as more expertise is developed in other Grid services, we intend to publish information about tuning them as well.

- Firewall interactions
While the current documentation address firewall interactions with the pre-OGSI Globus Toolkit, other Grid services must also interact with these security devices. The first software package we plan to address is the most recent stable release of Globus at the time, either the OGSI-compatible pieces of the Globus Toolkit 3.x release or the WSRF-compatible pieces of the Globus Toolkit 4.x release. We will also describe best practices for those developers working on writing OGSI-compatible (or possibly WSRF-compatible) services in how their work can most easily interact with firewalls in their own Grids.

- DOE Grid certificate authority
We will continue documenting and refining the documentation for end users and system administrators for the acquisition and management of certificates and Grid security infrastructure. This will include more detailed sections on signing policies and Certificate Revocation Lists (CRLs), among other topics of discussion.

- Troubleshooting

A broad base of organizational knowledge in dealing with problems is the hallmark of a mature production service. DSG can jump start this process by publishing information about common troubleshooting procedures.

## Virtual Organization management

In the U.S., the DOE is the primary supporter of large scale science, which means large numbers of scientist must come together in order to achieve the goals of these big science projects.  As in any large complex organization, a large science collaborations have many activities, each one fitting into an organizational structure with people assigned various roles and scope of responsibilities.  The amount of resources available or assigned to the different activities is decided by some management procedures, and the time dependent effects of various goals and milestones are taken into account.

For scientific collaborations the main external factors leading to time dependence are conferences, data taking run periods of experiments, and funding cycles.  The computing activities of a collaboration have these features as well and the details of roles, responsibilities and priorities are reflected in the authorization, accounting and allocations mechanisms of the computing facilities being used.  Each site supporting the computing activities of the collaboration has some mechanisms developed to handle these, but the methods are typically ad hoc and different from one site to another.

As these collaborations move their computing activities into the Grid environment there must be standard means to express and enforce these authorization, accounting and allocation features.  This mechanism to describe and maintain the structure of the collaboration independent of any single computing site is called a Virtual Organization Management System (VOMS).  The Akenti authorization service and the Globus Community Authorization Service (CAS) are two examples of services that partially fulfill the desired features of a VOMS.  An effort called VOMS from the EDG is another that is getting some testing and use in the experimental HENP community.  It has no authorization service in it but provides attribute information about groups and roles that can be used by an authorization service as part of enforcing authorization.

The DOE Science Grid will investigate the CAS, Akenti and VOMS plans and collaborate with those groups to provide an appropriate VOMS service for the DOE Science Grid sites and applications.  The DOE Science Grid project will work with the VOs in it’ user community to develop and support an authorization infrastructure that interfaces to and meets the needs of the VOs’ management services.  This includes reviewing the Virtual Organization requirements in order to determine an appropriate solution that supports multiple VOs.  For example, the PPDG user community at NERSC/PDSF is working with the VOMS server and the DOE Science Grid will collaborate with the PPDG effort and determine an appropriate authorization service at PDSF that will correctly interpret the extended X.509 proxies generated by VOMS.

## Outreach and training

A needed component to lower the bar for Grid use in the DOE is outreach and training to the various Grid users, not only the scientists, but also the system administrators, help desk staffers, and software developers. Given the limited resources of the DOS-SG project, we plan to focus outreach and training activities (outside of best practice recommendations) on the need of the application scientist community, as described above. When possible, we plan to record training sessions offered over the AccessGrid for further use by the sites.

We plan to continue to offer additional tutorials out of the scope of this project, for example at meetings such as GlobusWorld, Supercomputing and HPDC, as we have done in the past, and to advertise the availability of this training broadly.

## A Central Resource for Discovering DSG Services & Policies

In order to promote the use of the Grid by applications, a centralized resource that explains the services available, service level descriptions and policies regarding their use should be created and kept up to date. In addition, to facilitate account creation, this site should be a collection point for documents and forms needed by users to apply for accounts and allocations for all of the participating sites.

This site will also contain dynamic status information such as current service availability, software package names and versions, scheduled downtimes as well as contact information for Grid related work at each site.

## DOE Regulations

Engagement with applications communities as well as mainstream site security staff, makes it clear that there are points of friction between the various visions of the Grid and the existing body of DOE and site specific policies and business practices. Bringing these two into alignment will require significant effort, including major effort from the science community to articulate their actual needs and bringing it to the attention of DOE headquarters.  The DOE Science Grid will play a role in facilitating this interaction, but any major changes will be truly credible only if articulated and championed by the scientific community.

# Transitioning the DOE Science Grid to OGSA

Recent work in the Grid community has been focused on the integration of emerging Web Services technologies with Grid technologies.  This has led to the development of the Open Grid Services Architecture (OGSA) and the Open Grid Services Infrastructure (OGSI). OGSA provides a Grid architecture based on Web Services technologies, and OGSI provides the base infrastructure for OGSA. At the core of OGSI is the “Grid Service Specification” which extends the Web Service base and defines the standard interfaces and behaviors of a Grid service. Current work is ongoing in the Global Grid Forum (GGF) to standardize the Grid Service Specification, and other OGSA/OGSI related specifications.

In the longer term OGSA/OGSI will provide the basic infrastructure for building production Grid environments, but currently does not always offer the full functionality or performance of the pre-OGSI Globus Toolkit implementations. In addition to technology maturity issues, upgrading core Grid middleware on a production Grid is a difficult process. This is exacerbated by the lack of backwards compatibility between OGSI and pre-OGSI Globus software. Thus we must be very careful in designing a transition strategy so as to minimize the inconvenience to our users.

One major aspect of this transition strategy involves the usage of our Grid testbed machines. As described elsewhere in the proposal, an important part of running a production Grid is having a series of testbed machines that can be used for software validation, testing, and development before being used on the production resources. We plan to use these testbed machines to deploy a full set OGSI based services for testing purposes before rolling out OGSI services onto the production Grid resources.

Another aspect of our transition strategy is to use a phased approach to deploying OGSI based services on the DOE Science Grid. We will begin by focusing on services that do not exist in the pre-OGSI Grid middleware. In particular, we plan on researching and deploying a monitoring system based on OGSI. OGSI provides a framework that should allow us to build an end-to-end monitoring system that can be used for troubleshooting, fault detection, and performance analysis. Researchers at ANL and LBNL, in consultation with both the DSG community and the wider Grid community, will be responsible for developing this system. After deployment and testing on the testbed machines, the monitoring system will be integrated into the current DOE Science Grid production middleware.

A third important aspect of our transition plan involves running both OGSI and pre-OGSI services where appropriate. Given the complete shift in protocols it is relatively easy to support both OGSI and pre-OGSI versions of major services, e.g., resource management (GRAM), data management (GridFTP, RLS, etc.), and information services (MDS). The ability to run both will be essential to ensuring a smooth transition for our user base. We foresee the need to support pre-OGSI services for a minimum of 6 months to a year after we have fully rolled out OGSI services. It will take Grid users and developers at least that long to port their applications to using OGSI services.

## Integration with a Potential Grid Operations Center

During the review process, and in discussions with other Grids such as TeraGrid and IVDGL, the notion of a DOE Science Grid Operations Center was advanced. As part of the development of a persistent Grid, we are assuming that a separately funding Grid Operations Center will be developed in parallel and that at the close of this round of funding, the products and expertise of the DOE Science Grid will be integrated into this “GOC”. As a consequence we expect to collaborate with the nascent GOC over the course of the next 2 years, to ensure that the DOE Science Grid enjoys full integration and support for this facility.

The DOE SG is collaborating with the DOEGrids CA effort in ESnet as will as the iVDGL grid operations effort (iGOC) at Indiana University.  This collaboration is developing a model of distributed grid operations center services.  The DOEGrids CA operations are one example with the distributed registration authorities.  We are identifying additional services, such as improved identity management that can support incident response procedures, Virtual Organization management services and grid-level monitoring that should become part of a distributed grid operations center.  In collaboration with DOEGrids and the iGOC we will determine appropriate modes of operation for these services to achieve necessary levels of reliability and availability, including replication where necessary.

# Relation to PPDG, iVDGL, OSG, LCG

The grid vision shared across much of the high-energy and nuclear physics community is that during the next two or three years of “grid project” effort (PPDG, iVDGL, DSG) we need to make the transition from grid as primarily a development effort to the point that real persistent grids are in production and available as a functional resource for scientists.  This real persistent grid is being promoted in the HENP community (and beyond) via the Open Science Grid (OSG) roadmap (www.opensciencegrid.org).  One aspect of the strategy to bring this vision to reality is to establish a persistent shared grid infrastructure with use by real applications.  The PPDG is adjusting its focus to establish a shared grid infrastructure across five DOE labs (BNL, FNAL, JLab, NERSC/PDSF, SLAC) to be shared by the PPDG experiments.  iVDGL coordinated the Grid2003 demonstration grid of 27 sites including NERSC/PDSF with 10 applications participating.  The Grid2003 shared infrastructure is continuing (perhaps called Grid2004, Grid2005, …) and several groups are continuously running their production applications on this infrastructure.  This experience over the past two years has demonstrated that the most effective means to achieve a shareable grid infrastructure is to simply start sharing distributed resources by several applications in an iterative fashion with increasing scope and these iterations drive the detailed choices for technologies and configurations.  The most effective way for the DOE Science Grid project to interact with these other grid projects is to take advantage of the points of overlap at the DSG facilities in order to engage in the complete range of issues, discussions and choices from the fabric layer up through the middleware to the interface to application software.  In this way, DSG can play the necessary role of achieving a greater degree of standardization in grid deployment, which will also help in making a grid more supportable.

# Management plan

The management plan for the Phase 2 is an extension of the management plan for Phase1.  DSG will continue the very successful work of the DOE Science Grid (DSG) Engineering Working Group, with systems and research staff from each of the sites. This weekly meeting is used to coordinate progress and address issues across the sites.

In order to insure the DSG is meeting the needs of application partners, we propose to expand the Co-PI Management Council into a semi-annual meeting of all the participants in the DOE Science Grid – A Grid User Forum.  This meeting will be modeled after the NERSC User Group and ESnet Coordinating Committee.  It will include all the DSG PIs and workers, representatives for the application teams, representatives of the sites involved with the DSG and other interested people, such as representatives of other Grid efforts.  This meeting will be designed to discuss the needs of the Grid users, the plans of the DSG and the sites and other issues. Special work groups will be occasionally identified to work on specific issues.

There are several staff changes coming with Phase 2.  Bill Johnston has taken over the management of the ESnet Program.  His focus on ESnet means that the Principle Investigator will be Bill Kramer, and the LBNL Co-Investigator will be Keith R Jackson. Further, Ian Foster’s involvement in many project involved in a number of Grid projects, including the OGSA effort, limits his time for involvement so, Jennifer Schopf will be Argonne Co-Investigators.  Since Ray Bair moved from PNNL to ANL, Scott Studham will serve as Co-Investigator from PNNL.  Al Geist remains the Co-Investigator at ORNL.  All this changes will have a positive effect on the second phase of the project.  Furthermore, because of the close working relationship between DSG and ESnet, and between DSG and the OGSA effort, Bill Johnston and Ian Foster will continue to serve as advisors to the DSG PI Management Council.

The DSG Phase 2 has the goal of creating the first version of a Persistent Science Grid, and preparing the necessary information and best practices so that the operation and enhancement of the PSG can be handled by some sustaining organization.  Furthermore, there needs to be more effort to bring large-scale science applications to the PSG. Our metrics of success include:

Create the DOE Persistent Science Grid on production resources at the participating sites.

Enable targeted large-scale science to use the PSG.  The science applications will be strategic applications in disciplines important to the Office of Science

Make it easier for scientists to use DSG/PSG

The end result of this effort is that by the end of 2006 the version 1 of the PSG should be ready to hand off to an on-going effort that will support and probably continue enhancements.  There will also be a track record of improved science and a core set of applications using the DSG that will be able to make full use of the PSG.

# Budget

The staffing level for Phase 2 if the same as in Phase 1, 7.5 FTEs.  The FTE counts at each lab will remain the same.

address any left over funds from phase 1 (per Mary Anne)

# Milestone (for long term strategy)

Define a DSG user forum and host an initial meeting of this forum to talk about issues, community needs, and science applications on the persistent DOE Science Grid.

Research and Development

  - Development, deployment and operation of a distributed monitoring system for Grid services

  - Development and deployment of production quality, scalable authorization systems

  - Development and deployment of extended network intrusion detection systems that are aware of all Globus 2.x and OGSA protocols

  - Specification and deployment of standards for configuration management across DSG sites

  - Define a set of documented issues raised by the DOE Grid user community that conflict with DOE regulations

Deploying production resources on the DSG

  - Documented problem escalation procedures

  - Development and deployment of a cross site trouble ticket system

  - Site account generation system includes handling of Grid certificates

  - Integration of the Grid authorization system into site account management processes

  - Grid administration training material for mainstream systems administrators

  - Grid services are managed, monitored and supported via normal site processes

  - Grid services are integrated with production batch schedulers and storage systems

  - Define a set of standard interface definitions for exporting site accounting information to a distributed accounting system

Fostering DOE science applications over the Grid

  - Genomes to Life

    - Production PNNL and ORNL databases with GTL-developed schemas are Grid-accessible

    - Biology Grid Application service is deployed on DOE SG

    - DOE SG computing resources are used in production Rosetta, GIST and GADU analyses

  - Climate

    - TBD

  - Astrophysics

    - Seamless integration of DSG resources into the NVO

    - Development of a prototype PlanckGrid, coupling resources at NERSC and NCSA

  - Other

    - With STAR, ATLAS and ALICE, establish the means to carry out data analysis and simulations on the Grid

    - Grid-enable OETD power grid simulation codes

A central resource for discovering DSG services and policies

  - Web site that contains status information, notices, service descriptions, policy documents, and forms needed by users

  - Documenting experiences for information sharing

  - Publication of a series of documents describing recommended on DSG configuration, tuning and troubleshooting

Transitioning to OGSA

  - All production Grid services are OGSA compliant

Integration with the future Grid Operations Center

  - Trouble ticketing, monitoring, escalation procedures are handed off to DOE Science Grid Operations Center

  - Demonstrate methods of replicating high-availability services

Lower the bar to newcomers to Grid

  - Define and implement a common software stack for DSG resource providers, with managed versioning

  - Produce best practices documents covering optimal GridFTP parameters, Firewall interactions (updated for OGSI), and a Users and Administrators guide to DOE Grid CA

  - Deploy tools that integrate certificate generation with standard account generation practices at NERSC

  - Develop and deploy a VOMS service to DSG users

  - Deliver Access Grid tutorials on use of DSG to DOE applications scientists

- Long term strategy

  - Define a Science Grid user forum and host an initial meeting of this forum

  - Hold a workshop to define a desired level of interoperability between grids

Facilities Descriptions

The following facilities across multiple labs will be integrated into the Production DOE Science Grid.

Compute Systems to be integrated into Cross Site Production Grid

| Site | System Name | Processors | Operating System | Memory | Theoretical Performance (Teraflops) |
| --- | --- | --- | --- | --- | --- |
| NERSC | Seaborg | 6555 | AIX | 170TB | 9.8 Tflops |
| NERSC | PDSF | 412 | Linux | 412GB | .75 Tflops |
| NERSC | Newton | 8 | Linux | 8GB |  |
| NERSC | Escher | 12 | IRIX | 24GB |  |

Data Storage Systems to be integrated into Cross Site Production Grid

| Site | System Name | Filesystem | Operating System | OnlineStorage Capacity | Offline Storage Capacity |
| --- | --- | --- | --- | --- | --- |
| NERSC | Seaborg | GPFS | AIX | 44TB |  |
| NERSC | PDSF | NFS | Linux | 55TB | . |
| NERSC | HPSS | HPSS | AIX | 35TB | 10 Petabytes |

# Comments

This needs to be updated with our current application needs

This needs to be updated with our current application needs

figure 2 needs updating!

This needs to be updated to a more modern list

took part of this from the “Big Science” intro – so we need to deal with overlap now

change to one of our aps

this left in for posterity, but as it stands does not relate to the proposal and should be altered

Lets pick a preferred abbreviation for the project name.  I used DSG and Al used “Science Grid”.

Isn’t it LBNL?

Need journal reference here.

Al – do you agree?

Lets pick a preferred abbreviation for the project name.  I used DSG and Al used “Science Grid”.

Isn’t it LBNL?

Need a journal reference here.

Need journal reference here.

Al – do you agree?

Seems out of scope -- we said that we would use the definition that comes out of GGF

This milestone seems to be beyond the agreed scope of the project

Suggest that this whole element become a subsection of the Central DSG information resource below.

Need to elaborate the milestones for each phase

This seems to already be covered in the Deploying… section – suggest removing this milestone

Note the new section title

This one needs work.  It was hard to pull a milestone from our plan to provide computer science expertise to NVO Grid efforts.

Needs work

Strongly suggest combining this section with “Central Resource for Discovering…” and “Documenting experiences…” and coming up with an umbrella title.

Most of these duplicate previous milestones.  Need to disentangle.

NERSC seems to be the best place to start this

We don’t have text or milestones for this

Seems out of scope -- we said that we would use the definition that comes out of GGF

Note the new section title

This one needs work.  It was hard to pull a milestone from our plan to provide computer science expertise to NVO Grid efforts.

Needs work

Suggest that this whole element become a subsection of the Central DSG information resource below.

Need to elaborate the milestones for each phase

Strongly suggest combining this section with “Central Resource for Discovering…” and “Documenting experiences…” and coming up with an umbrella title.

Most of these duplicate previous milestones.  Need to disentangle.

NERSC seems to be the best place to start this

# Endnotes

http://www.ccsm.ucar.edu