Internal Curing of Concrete Bridge Decks --- Demonstration of Early Age Crack Mitigation and Evaluation of Enhanced Freeze-Thaw Performance

Proposal for a Transportation Pooled Fund (TPF) Study

VTRC Contact: Stephen Lane, 434-293-1953, Stephen.Lane@vdot.virginia.gov

NIST Contact: Dale P. Bentz, 301-975-5865, Dale.Bentz@nist.gov

Project Goals:	1) Demonstrate the performance benefits of internal curing provided by pre-wetted lightweight aggregates to concrete used in transportation structures;

2) Investigate hypothesized additional benefits such as slump retention and increased freeze-thaw durability.

Deliverables:	1) Interim report documenting the laboratory study;

2) Guide document on evaluating lightweight aggregates for use as internal curing agents and proportioning and producing concrete with lightweight aggregate internal curing;

3) Final report summarizing the effort and documenting the performance of the field projects.

Estimated duration:	36 months

Proposed budget: $600,000

Project Description:

In numerous laboratory and a few large scale field studies, the utilization of pre-wetted lightweight aggregates (LWA) to provide internal curing to mortars and concretes has been verified (see http://ciks.cbt.nist.gov/~bentz/phpct/database/ic.html for a listing of relevant papers and reports).  Experimental measurements have indicated a substantial reduction (or even complete elimination) of autogenous shrinkage, the maintenance of a higher internal relative humidity throughout curing, and an increase in later age hydration and compressive strengths, particularly under sealed curing conditions.  The first two of these should result in a substantial reduction in early-age cracking, while the latter provides for a more complete utilization of and may even allow for a reduction in the (most expensive) cementitious components of the concrete.  These improvements have been quantitatively demonstrated for mortars and concretes based both on ordinary portland cements and on blended cements (containing slag, silica fume, or fly ash).  Furthermore, three-dimensional x-ray microtomography studies have conclusively indicated the movement of internal water from the LWA to the surrounding hydrating cement paste during the first hours and days of curing.  In addition, there may be further benefits of utilizing internal curing using pre-wetted LWA, such as the production of a concrete with greater slump retention (workability) and a more robust air void system, the latter due to the pores in the emptied LWAs functioning as “physical” air voids in addition to any entrapped and entrained air normally present in or proportioned into the concrete.

The purpose of the proposed three-year pooled-fund study would be two-fold: to demonstrate the performance of internal curing utilizing pre-wetted LWA in actual bridge decks and to investigate the hypothesized supplementary benefits such as slump retention and freeze-thaw durability.  A technical advisory committee (TAC) will be formed to provide guidance and oversight of the project and refine the working plan.  The TAC will meet at the beginning of the project to provide detailed input and feedback for the proposed research plan, and yearly thereafter.  The Virginia Transportation Research Council will provide project administration, coordination, and management.

In the 1st phase of the study, the different LWAs to be employed will be extensively characterized using the techniques listed below and an existing mixture proportion for bridge deck concrete will be appropriately modified to incorporate internal curing (different mixtures for the different LWAs).  In the 2nd and 3rd phases of the study, both laboratory and field concrete specimens will be evaluated for a variety of physical properties (see list below).  Rheological characterization as a function of the time elapsed since initial mixing will be performed using a concrete rheometer (available at NIST).  Freeze-thaw testing will be performed at the Virginia Transportation Research Council (VTRC) using conventional laboratory testing equipment (ASTM C666, etc.) on the laboratory and field concretes, and on a supplemental set of internally cured concretes in which the entrained air content has been systematically varied (and characterized).  Plastic shrinkage and warping will be evaluated in a fashion similar to that described in ASTM C1579-06.  Projected outputs of the project include a guidance document for evaluating lightweight aggregates as internal curing agents and subsequently proportioning a mixture with internal curing, a report contrasting the performance of the laboratory concretes, and a final report that includes the performance of the field concretes.

Parameters to be Investigated in the Phase 1 and 2 Studies:

Quantify influence of internal curing on properties of ready-mixed concrete for bridge decks as a function of the size fraction of LWA employed (fine, mid range to fill in a gap graded mixture, or coarse).  How well do the different size ranges of LWA accomplish the goals of internal curing and providing various supplemental benefits?

Description of Phase 1 Study:

In the phase 1 study, lightweight aggregates will be obtained from various producers, including those participating actively in the pooled-fund study.  Each source of aggregates will be characterized using the following techniques:

Particle Size Distribution (sieving)

Specific Gravity (Saturated Surface-Dry) (ASTM standard methods C 127 and C 128)

Specific Gravity (dry) (helium pycnometer)

Absorption Rates (based on mass gain during immersion for various periods of time)

Desorption Isotherms (exposure to saturated salt solutions at constant temperature,

following protocols in ASTM standard method C 1498)

Low Temperature Calorimetry (NIST protocol) for examining pore sizes

Scanning Electron Microscopy (NIST techniques) or 3-D X-ray microtomography for

pore sizes and 	connectivity

The above characterization will assist in the mixture proportioning of the bridge deck concrete mixtures incorporating internal curing.  In addition, the cementitious (or mortar) component of the selected existing mixture will be characterized with respect to its chemical shrinkage using the ASTM standard method C 1608.  Then, knowing both the (curing) water demand of the concrete and the water supply available from the LWA, appropriate mixture proportioning can be employed.  The projected mixture proportions will then be modeled using the NIST hard core/soft shell (HCSS) model to estimate the effectiveness of the different size range LWAs in delivering water to all of the cement paste component of each concrete mixture.   The LWA characterization and (theoretical) mixture proportioning will comprise phase 1 of the study.  Phase 1 will culminate with the production of a report providing guidelines for evaluating lightweight aggregates as internal curing agents and determining appropriate mixture proportions for concretes incorporating internal curing.

Description of Phase 2 Study:

At the end of the phase 1 study, a set of different (size range) LWAs will have been characterized with respect to internal curing and preliminary mixture proportions for each LWA established.  In phase 2, these concretes will be produced using conventional ready-mix concrete equipment, and characterized in the laboratory with respect to the following properties:

Compressive Strength (lab cylinders, sealed curing - 1, 2, 3, 7, 14, 28, 56, 90 d)

Static Modulus of Elasticity (3, 7, 28, and 90 d)

Splitting Tensile Strength (3, 7, 28, and 90 d)

Degree of Hydration (loss on ignition on sieved mortar fraction)

Heat Release (adiabatic or semi-adiabatic setup)

Isothermal Calorimetry (NIST- on sieved mortar fraction or separately prepared mortars)

Autogenous Shrinkage (concrete dilatometer using concrete strength cylinders)

Drying Shrinkage

Rapid Chloride Permeability (VTRC)

Sorptivity (NIST)

Freeze/Thaw Resistance (VTRC- ASTM standard method applied after “sufficient”

curing)

Linear Traverse of “air void” parameters with/without inclusion of “voids” in LWA

(VTRC)

Plastic Shrinkage/Warping

At the end of phase 2, a report will be produced detailing the final mixture proportions for each LWA and comparing the properties that were obtained with the different mixtures.  Based on the results of phase 2, one or more of the mixtures incorporating internal curing will be selected for the phase 3 (field) study.

Description of Phase 3 Study:	For phase 3, one or more job sites will be identified for the construction of bridge decks incorporating internal curing.  It is envisioned that one bridge deck will be constructed using the conventional mixture (without internal curing) and one or more of the mixtures with internal curing evaluated in the phase 2 study will be used for the other bridge deck(s).  The fresh concretes will be evaluated for temperature, slump, unit weight, and air content, and cores will be taken of the hardened concrete for the evaluation of many of the properties included in the phase 2 study.  In addition, the skid resistance of the finished bridge decks will be evaluated during the course of their first year of exposure.  At the end of phase 3, a final report will be produced detailing the initial performance of the concrete bridge decks with and without internal curing and including final recommendations for the concrete mixture proportioning and construction of bridge decks with internal curing.

Funding Requested:

$200 K per year for three years. (10 participants at $20 K each).  See attached worksheet for details of timetable.

|  |  |  |  |  | Year 1 |  |  |  |  |  |  |  |  |  | Year 2 |  |  |  |  |  |  |  |  |  | Year 3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| PHASE 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Obtain LWAs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LWA characterization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cement chem. Shr. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mixture proportioning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Modelling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 1 report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PHASE 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Obtain concrete materials |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparation of concretes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Evaluation of properties |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PHASE 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Identification of job sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final trial batches |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Field concrete placement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Coring and Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Skid resistance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cost estimates |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| $220,500.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| $189,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| $189,000.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| $598,500.00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |