U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:46 PM

WBS 	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common

Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8412	0	0	8412	7086	0	1326	0	39.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

B/I Total	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Mechanical Engineer  R	0	0	6060	6060	6060	5060	5060	5060	5060	5060	43480

0	0	596.744	596.744	596.744	515.184	515.184	515.184	515.184	515.184	4366.152

R Total	0	0	6940	6940	6940	6820	6820	6820	6820	6820	54920

0	0	681.86	681.86	681.86	685.416	685.416	685.416	685.416	685.416	5472.660

Total	0	0	8700	8700	8700	8580	8580	8580	8580	8580	69000

0	0	883.547	883.547	883.547	887.103	887.103	887.103	887.103	887.103	7086.156

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	117.0	117.0	117.0	117.5	117.5	117.5	117.5	117.5	964.346

Travel  R	0.0	0.0	33.0	33.0	33.0	30.0	30.0	30.0	30.0	30.0	361.398

R Total	0.0	0.0	150.0	150.0	150.0	147.5	147.5	147.5	147.5	147.5	1325.744

Total	0.0	0.0	150.0	150.0	150.0	147.5	147.5	147.5	147.5	147.5	1325.744

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1052	1052	1052	1051	1051	1051	1051	1051	8412

Page 1 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:46 PM

WBS 	3.10	Description:	Technical Coordination

Institution :	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8412	0	0	8412	7086	0	1326	0	39.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

B/I Total	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Mechanical Engineer  R	0	0	6060	6060	6060	5060	5060	5060	5060	5060	43480

0	0	596.744	596.744	596.744	515.184	515.184	515.184	515.184	515.184	4366.152

R Total	0	0	6940	6940	6940	6820	6820	6820	6820	6820	54920

0	0	681.86	681.86	681.86	685.416	685.416	685.416	685.416	685.416	5472.660

Total	0	0	8700	8700	8700	8580	8580	8580	8580	8580	69000

0	0	883.547	883.547	883.547	887.103	887.103	887.103	887.103	887.103	7086.156

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	117.0	117.0	117.0	117.5	117.5	117.5	117.5	117.5	964.346

Travel  R	0.0	0.0	33.0	33.0	33.0	30.0	30.0	30.0	30.0	30.0	361.398

R Total	0.0	0.0	150.0	150.0	150.0	147.5	147.5	147.5	147.5	147.5	1325.744

Total	0.0	0.0	150.0	150.0	150.0	147.5	147.5	147.5	147.5	147.5	1325.744

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1052	1052	1052	1051	1051	1051	1051	1051	8412

Page 2 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:47 PM

WBS 	3.10.1	Description:	ATLAS Access

Institution :	Contact

Include Access equipment for Ultra short, Short and long Access configurations. This also include interfaces between

systems that are dominated by Access specifications.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1974	0	0	1974	1724	0	250	0	9.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	2655	2655	2655	1655	1655	1655	1655	1655	16240

0	0	266.537	266.537	266.537	184.977	184.977	184.977	184.977	184.977	1724.496

R Total	0	0	2655	2655	2655	1655	1655	1655	1655	1655	16240

0	0	266.537	266.537	266.537	184.977	184.977	184.977	184.977	184.977	1724.496

Total	0	0	2655	2655	2655	1655	1655	1655	1655	1655	16240

0	0	266.537	266.537	266.537	184.977	184.977	184.977	184.977	184.977	1724.496

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	131.280

Travel  R	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	118.600

R Total	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	249.880

Total	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	249.880

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	298	298	298	216	216	216	216	216	1974

Page 3 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:47 PM

WBS 	3.10.1.1	Description:	Access Equipment

Institution :	BNL-M&O	Contact

Develop and manage Access Equipment for the electronics of the Barrel Calorimeters, End cap calorimeters, JD Disc, and

installation and access tools for the Beam Pipe, and Inner Detector. This level of effort will continue through 2007 when the

detector commisioning is completed. After 2007, a level of effort is required for Access planning and implementation at

CERN. This effort will be the planning and coordination for Access to the various detector elements during shutdown.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1730	0	0	1730	1480	0	250	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

R Total	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

Total	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	131.280

Travel  R	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	118.600

R Total	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	249.880

Total	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	25.0	249.880

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	216	216	216	216	216	216	216	216	1730

Page 4 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:47 PM

WBS 	3.10.1.2	Description:	Access and Interface Beam and Pixel

Institution :	LBNL	Contact

Define interfaces and Access between Pixel and Beam Pipe. Beam Pipe and Pixel are now one unit that is removed during

long term access. This level of effort will be required through 2007 when the Inner Detector is finally and successfully

installed.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

245	0	0	245	245	0	0	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1000	1000	1000	0	0	0	0	0	3000

0	0	81.56	81.56	81.56	0	0	0	0	0	244.680

R Total	0	0	1000	1000	1000	0	0	0	0	0	3000

0	0	81.56	81.56	81.56	0	0	0	0	0	244.680

Total	0	0	1000	1000	1000	0	0	0	0	0	3000

0	0	81.56	81.56	81.56	0	0	0	0	0	244.680

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	82	82	82	0	0	0	0	0	245

Page 5 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:48 PM

WBS 	3.10.2	Description:	Maintenance of Movement System

Institution :	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1152	0	0	1152	995	0	157	0	5.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

R Total	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

Total	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	105.600

Travel  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	51.556

R Total	0.0	0.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	157.156

Total	0.0	0.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	157.156

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	144	144	144	144	144	144	144	144	1152

Page 6 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:48 PM

WBS 	3.10.2.1	Description:	Movement System Control

Institution :	ANL	Contact

This level of effort is required for the design, procuremnt, maintenance and operation of the Movement Control System for

the detector. The designn and procurement effort will performed through 2006. Thereafter, the level of effort  is required for

Access planning and implementation at CERN. This effort will be the management, planning, maitenance and operation of

the Movement Control System for Accessing the detector elements during shutdown.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1152	0	0	1152	995	0	157	0	5.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

R Total	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

Total	0	0	1250	1250	1250	1250	1250	1250	1250	1250	10000

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32	994.560

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	105.600

Travel  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	51.556

R Total	0.0	0.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	157.156

Total	0.0	0.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	17.0	157.156

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	144	144	144	144	144	144	144	144	1152

Page 7 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:48 PM

WBS 	3.10.3	Description:	Configuration Control Envelope

Institution :	Contact

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2549	0	0	2549	1647	0	902	0	9.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	2155	2155	2155	2155	2155	2155	2155	2155	17240

0	0	205.887	205.887	205.887	205.887	205.887	205.887	205.887	205.887	1647.096

R Total	0	0	2155	2155	2155	2155	2155	2155	2155	2155	17240

0	0	205.887	205.887	205.887	205.887	205.887	205.887	205.887	205.887	1647.096

Total	0	0	2155	2155	2155	2155	2155	2155	2155	2155	17240

0	0	205.887	205.887	205.887	205.887	205.887	205.887	205.887	205.887	1647.096

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	90.0	90.0	90.0	90.0	90.0	90.0	90.0	90.0	723.760

Travel  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	177.900

R Total	0.0	0.0	105.0	105.0	105.0	105.0	105.0	105.0	105.0	105.0	901.660

Total	0.0	0.0	105.0	105.0	105.0	105.0	105.0	105.0	105.0	105.0	901.660

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	319	319	319	319	319	319	319	319	2549

Page 8 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:48 PM

WBS 	3.10.3.1	Description:	Configuration Control

Institution :	BNL-M&O	Contact

This level of effort is required to support the Configuration Control of the detector. This effort will be peaking through 2008

when the Detector is finally closed and completed. After 2008, a level of effort is required for Configuration Control for

planned work during shutdown periods, and the planned Upgrade effort for 2010. This effort is based at BNL.

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1701	0	0	1701	1480	0	222	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

R Total	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

Total	0	0	1655	1655	1655	1655	1655	1655	1655	1655	13240

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977	1479.816

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	43.760

Travel  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	177.900

R Total	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0	20.0	20.0	221.660

Total	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0	20.0	20.0	221.660

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	213	213	213	213	213	213	213	213	1701

Page 9 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:49 PM

WBS 	3.10.3.2	Description:	Configuration Control @ CERN

Institution :	BNL-M&O	Contact

This level of effort is required to support the Configuration Control of the detector. This effort will be peaking through 2008

when the Detector is finally closed and completed. After 2008, a level of effort is required for Configuration Control for

planned work during shutdown periods, and the planned Upgrade effort for 2010. This effort is based at CERN.

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

680	0	0	680	0	0	680	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	680.000

R Total	0.0	0.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	680.000

Total	0.0	0.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	680.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	85	85	85	85	85	85	85	85	680

Page 10 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:49 PM

WBS 	3.10.3.3	Description:	EC Muons Configuration Control

Institution :	Brandeis Univesity	Contact

This level of effort includes the Configuration Control of the End Cap Muon System. Thie End Cap Muon System has

special problems related to the Muon Alignment System, which requires clear lines of sight for this optical system. A

constant level of effort is essential during installation and commissioning through 2008 to ensure the alignment system is

not obscured by detector elements. After 2008, this level of effort will be required for Access studies and interference

studies for the Upgrade. In addition placement specifications for the movements during access and installation are required

throughout the life of the detector.

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

167	0	0	167	167	0	0	0	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	500	500	500	500	500	500	500	500	4000

0	0	20.91	20.91	20.91	20.91	20.91	20.91	20.91	20.91	167.280

R Total	0	0	500	500	500	500	500	500	500	500	4000

0	0	20.91	20.91	20.91	20.91	20.91	20.91	20.91	20.91	167.280

Total	0	0	500	500	500	500	500	500	500	500	4000

0	0	20.91	20.91	20.91	20.91	20.91	20.91	20.91	20.91	167.280

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	21	21	21	21	21	21	21	167

Page 11 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:49 PM

WBS 	3.10.4	Description:	Installation and Maintenance Data Base

Institution :	BNL-M&O	Contact

This level of effort is required for development and maintenance of ATLAS Installation and Maintenance Data Base to

satisfy INB requirements. The effort supplements the effort by the Installation Group until 2008, afterwhich this group will

have responsibility for the entire effort. The database must be maintained during all Access, maintenance and Upgrade

work.

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1124	0	0	1124	1107	0	17	0	6.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

R Total	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Total	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.5	0.5	0.5	0.5	0.5	3.706

Travel  R	0.0	0.0	3.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	13.342

R Total	0.0	0.0	3.0	3.0	3.0	0.5	0.5	0.5	0.5	0.5	17.048

Total	0.0	0.0	3.0	3.0	3.0	0.5	0.5	0.5	0.5	0.5	17.048

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	90	90	171	171	171	171	171	1124

Page 12 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:50 PM

WBS 	3.10.4.1	Description:	Installation Data Base

Institution :	BNL-M&O	Contact

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 13 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:50 PM

WBS 	3.10.4.2	Description:	Installation Data Base @ CERN

Institution :	BNL-M&O	Contact

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1124	0	0	1124	1107	0	17	0	6.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

R Total	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Total	0	0	880	880	880	1760	1760	1760	1760	1760	11440

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232	1106.508

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.5	0.5	0.5	0.5	0.5	3.706

Travel  R	0.0	0.0	3.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	13.342

R Total	0.0	0.0	3.0	3.0	3.0	0.5	0.5	0.5	0.5	0.5	17.048

Total	0.0	0.0	3.0	3.0	3.0	0.5	0.5	0.5	0.5	0.5	17.048

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	90	90	171	171	171	171	171	1124

Page 14 of 15

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:42:50 PM

WBS 	3.10.5	Description:	TC Project Office

Institution :	BNL	Contact

US ATLAS support of ATLAS Technical Coordination Project Office

One FTE/year of base support for the TC Project Office (D. Lissauer)Details of Estimate:

U.S. ATLAS % share of 	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1613	0	0	1613	1613	0	0	0	8.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

B/I Total	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

Total	0	0	1760	1760	1760	1760	1760	1760	1760	1760	14080

0	0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	1613.496

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	202	202	202	202	202	202	202	202	1613

Page 15 of 15