U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:20 PM

WBS 	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common

Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14253	0	0	14253	8661	5	5587	0	124.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1936	1936	2112	1456	1408	1408	1408	1408	13072

0	0	199.901	199.901	213.629	146.727	142.316	142.316	142.316	142.316	1329.422

Grad Student  B/I	0	0	0	3520	3520	17820	1980	1980	1980	1980	32780

0	0	0	52.8	52.8	446.347	48.288	48.288	48.288	48.288	745.099

Post Doc  B/I	0	0	1760	3520	4400	5016	1936	1936	1936	1936	22440

0	0	52.8	105.6	133.793	179.777	65.701	65.701	65.701	65.701	734.774

Sr Research Scientist  B/I	0	0	0	0	0	880	440	352	352	352	2376

0	0	0	0	0	84.742	42.371	33.897	33.897	33.897	228.804

B/I Total	0	0	3696	8976	10032	25172	5764	5676	5676	5676	70668

0	0	252.701	358.301	400.222	857.593	298.676	290.202	290.202	290.202	3038.099

Computer Professional  MR	0	0	0	0	3740	3080	0	0	0	0	6820

0	0	0	0	177.569	151.024	0	0	0	0	328.593

Electrical Engineer  MR	0	0	0	110	1540	880	0	0	0	0	2530

0	0	0	8.356	97.256	54.931	0	0	0	0	160.543

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	1760	2200	2200	0	0	0	0	6160

0	0	0	161.35	175.593	132.951	0	0	0	0	469.894

Technician  MR	0	0	0	2420	5090	3320	0	0	0	0	10830

0	0	0	133.011	175.192	100.431	0	0	0	0	408.634

MR Total	0	0	0	4290	14330	11240	0	0	0	0	29860

0	0	0	302.717	675.594	489.321	0	0	0	0	1467.632

Computer Professional  R	0	0	880	1880	1760	3460	1682	1682	1682	1682	14708

0	0	35.2	85.2	79.2	159.433	78.017	78.017	78.017	78.017	671.101

Page 1 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:21 PM

Electrical Engineer  R	0	0	2130	1160	625	350	350	350	350	350	5665

0	0	128.649	76.605	38.933	16.128	16.128	16.128	16.128	16.128	324.827

Gen Lab  R	0	0	13709	14939	2960	2310	1980	1980	1980	1980	41838

0	0	389.336	424.268	84.064	65.604	56.232	56.232	56.232	56.232	1188.200

Mechanical Engineer  R	0	0	5753	4904	2340	350	350	350	350	350	14747

0	0	263.7	234.393	142.963	14.637	14.637	14.637	14.637	14.637	714.241

Technician  R	0	0	11098	8390	5101	3740	3300	3300	3300	3300	41529

0	0	321.584	261.42	179.304	117.409	95.554	95.554	95.554	95.554	1261.933

R Total	0	0	33570	31273	12786	10210	7662	7662	7662	7662	118487

0	0	1138.469	1081.886	524.464	373.211	260.568	260.568	260.568	260.568	4160.302

Total	0	0	37266	44539	37148	46622	13426	13338	13338	13338	219015

0	0	1391.17	1742.904	1600.28	1720.125	559.244	550.77	550.77	550.77	8666.033

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	5.0	5.0	19.0	6.5	6.5	6.5	6.5	6.5	68.925

Travel  B/I	0.0	0.0	30.0	30.0	51.3	45.0	45.0	45.0	45.0	45.0	416.926

B/I Total	0.0	0.0	35.0	35.0	70.3	51.5	51.5	51.5	51.5	51.5	485.851

Other  MR	0.0	0.0	0.0	11.0	73.0	36.5	0.0	0.0	0.0	0.0	138.150

Travel  MR	0.0	0.0	0.0	75.3	259.3	186.0	0.0	0.0	0.0	0.0	625.853

MR Total	0.0	0.0	0.0	86.3	332.3	222.5	0.0	0.0	0.0	0.0	764.003

Other  R	0.0	0.0	292.7	99.8	127.3	355.5	440.1	351.2	351.2	351.2	2525.336

Travel  R	0.0	0.0	329.6	279.9	180.3	153.4	118.4	113.9	113.9	113.9	1811.862

R Total	0.0	0.0	622.3	379.7	307.5	508.8	558.4	465.0	465.0	465.0	4337.198

Total	0.0	0.0	657.3	500.9	710.0	782.8	609.9	516.5	516.5	516.5	5587.052

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2182	2349	2429	2613	1245	1145	1145	1145	14253

Page 2 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:22 PM

WBS 	3.5	Description:	ATLAS Endcap Muon M&O

Institution :	Contact	F. Taylor

Cost of labor and materials needed to operate and maintain the US deliverables of the ATLAS Muon system. This estimate

is based upon Version 6 of the ATLAS schedule. The work is broken down into each technology - Monitored Drift Tube

Chambers, Cathode Strip Chambers, Alignment System and Common Costs. The chamber WBS' are broken down into

mechanical and electrical parts.

There are several phases of pre-operations in the WBS that apply to MDT,  CSC Mechanical and Electrical Work as well

as the Alignment System Work.  The prefix 'pre' corresponds to 'before beam'.  Installation occurs between Phase 1 and

Phase II.

Phase - I of pre-operations covers work to first operate the chambers and alignment components after shipment to CERN

but prior to their installation on the support structures.

Phase - II of pre-operations is the work performed on the chambers and alignment components following their installation

on the support structures (small wheels and big wheel octant sectors) before the support structures are lowered in the pit.

Phase - III is pre-operations work performed on chambers and alignment systems following the wheel installations in the

ATLAS cavern. It is assumed that there will have to be at least 4 crews working - one for each wheel for the MDT pre-

operations. Further, some estimate was made for the innate difficulty of working in the pit from competition for space and

access. It is during Phase III that the alignment system finally comes together.

Phase - IV is pre-operation of the systems with the first beam but prior to the steady operations of data collection.

Common Costs cover the costs of services. Included are costs of U.S. contribution to engineering coordination during

installation and Phase I through IV Pre-Operations. Included in Common Costs are funds for consumables (gas and

electrical power) for MDT and CSC operations.

Monitoring & Calibration includes cost to maintain the M&C systems - such as B and T sensors. This WBS includes test

beam costs. Test beams are used to establish the R-T relation, measure chamber resolutions and verify the global

chamber alignment design.

U.S. ATLAS fractions are computed as follows: MDTs are scaled by number of chambers of U.S. Approved Scope over

ATLAS total, CSCs are only made by U.S., as is the Endcap Alignment. Thus:

MDT = 240/1172 = 20.5%, CSC = 32/32 = 100%, Alignment = 2 Endcaps/2 Endcap = 100%, Common Items = 20.3%

(Negotiated)

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14253	0	0	14253	8661	5	5587	0	124.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1936	1936	2112	1456	1408	1408	1408	1408	13072

0	0	199.901	199.901	213.629	146.727	142.316	142.316	142.316	142.316	1329.422

Grad Student  B/I	0	0	0	3520	3520	17820	1980	1980	1980	1980	32780

0	0	0	52.8	52.8	446.347	48.288	48.288	48.288	48.288	745.099

Post Doc  B/I	0	0	1760	3520	4400	5016	1936	1936	1936	1936	22440

0	0	52.8	105.6	133.793	179.777	65.701	65.701	65.701	65.701	734.774

Page 3 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:23 PM

Sr Research Scientist  B/I	0	0	0	0	0	880	440	352	352	352	2376

0	0	0	0	0	84.742	42.371	33.897	33.897	33.897	228.804

B/I Total	0	0	3696	8976	10032	25172	5764	5676	5676	5676	70668

0	0	252.701	358.301	400.222	857.593	298.676	290.202	290.202	290.202	3038.099

Computer Professional  MR	0	0	0	0	3740	3080	0	0	0	0	6820

0	0	0	0	177.569	151.024	0	0	0	0	328.593

Electrical Engineer  MR	0	0	0	110	1540	880	0	0	0	0	2530

0	0	0	8.356	97.256	54.931	0	0	0	0	160.543

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	1760	2200	2200	0	0	0	0	6160

0	0	0	161.35	175.593	132.951	0	0	0	0	469.894

Technician  MR	0	0	0	2420	5090	3320	0	0	0	0	10830

0	0	0	133.011	175.192	100.431	0	0	0	0	408.634

MR Total	0	0	0	4290	14330	11240	0	0	0	0	29860

0	0	0	302.717	675.594	489.321	0	0	0	0	1467.632

Computer Professional  R	0	0	880	1880	1760	3460	1682	1682	1682	1682	14708

0	0	35.2	85.2	79.2	159.433	78.017	78.017	78.017	78.017	671.101

Electrical Engineer  R	0	0	2130	1160	625	350	350	350	350	350	5665

0	0	128.649	76.605	38.933	16.128	16.128	16.128	16.128	16.128	324.827

Gen Lab  R	0	0	13709	14939	2960	2310	1980	1980	1980	1980	41838

0	0	389.336	424.268	84.064	65.604	56.232	56.232	56.232	56.232	1188.200

Mechanical Engineer  R	0	0	5753	4904	2340	350	350	350	350	350	14747

0	0	263.7	234.393	142.963	14.637	14.637	14.637	14.637	14.637	714.241

Technician  R	0	0	11098	8390	5101	3740	3300	3300	3300	3300	41529

0	0	321.584	261.42	179.304	117.409	95.554	95.554	95.554	95.554	1261.933

R Total	0	0	33570	31273	12786	10210	7662	7662	7662	7662	118487

0	0	1138.469	1081.886	524.464	373.211	260.568	260.568	260.568	260.568	4160.302

Total	0	0	37266	44539	37148	46622	13426	13338	13338	13338	219015

0	0	1391.17	1742.904	1600.28	1720.125	559.244	550.77	550.77	550.77	8666.033

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	5.0	5.0	19.0	6.5	6.5	6.5	6.5	6.5	68.925

Travel  B/I	0.0	0.0	30.0	30.0	51.3	45.0	45.0	45.0	45.0	45.0	416.926

B/I Total	0.0	0.0	35.0	35.0	70.3	51.5	51.5	51.5	51.5	51.5	485.851

Other  MR	0.0	0.0	0.0	11.0	73.0	36.5	0.0	0.0	0.0	0.0	138.150

Travel  MR	0.0	0.0	0.0	75.3	259.3	186.0	0.0	0.0	0.0	0.0	625.853

MR Total	0.0	0.0	0.0	86.3	332.3	222.5	0.0	0.0	0.0	0.0	764.003

Other  R	0.0	0.0	292.7	99.8	127.3	355.5	440.1	351.2	351.2	351.2	2525.336

Travel  R	0.0	0.0	329.6	279.9	180.3	153.4	118.4	113.9	113.9	113.9	1811.862

R Total	0.0	0.0	622.3	379.7	307.5	508.8	558.4	465.0	465.0	465.0	4337.198

Page 4 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:24 PM

Total	0.0	0.0	657.3	500.9	710.0	782.8	609.9	516.5	516.5	516.5	5587.052

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2182	2349	2429	2613	1245	1145	1145	1145	14253

Page 5 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:24 PM

WBS 	3.5.1	Description:	MDT Pre-Operations, Operations and Maintenance

Institution :	Contact	F. Taylor

Cost of Labor and materials to operate and maintain the Endcap MDT chamber system.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5273	0	0	5273	3589	0	1684	0	64.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176	904

0	0	0	0	0	15.6	13.728	13.728	13.728	13.728	70.512

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880	12320

0	0	0	0	0	132	13.2	13.2	13.2	13.2	184.800

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220	2640

0	0	0	0	0	52.8	6.6	6.6	6.6	6.6	79.200

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176	1188

0	0	0	0	0	34.32	17.16	13.728	13.728	13.728	92.664

B/I Total	0	0	0	0	0	11200	1496	1452	1452	1452	17052

0	0	0	0	0	234.72	50.688	47.256	47.256	47.256	427.176

Computer Professional  MR	0	0	0	0	2640	2640	0	0	0	0	5280

0	0	0	0	132	132	0	0	0	0	264.000

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	21.806	21.806	0	0	0	0	43.612

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	0	440	2200	0	0	0	0	2640

0	0	0	0	14.243	132.951	0	0	0	0	147.194

Technician  MR	0	0	0	0	3520	2640	0	0	0	0	6160

0	0	0	0	96.94	65.894	0	0	0	0	162.834

MR Total	0	0	0	0	8800	9680	0	0	0	0	18480

0	0	0	0	314.973	402.635	0	0	0	0	717.608

Computer Professional  R	0	0	0	1000	880	0	0	0	0	0	1880

0	0	0	50	44	0	0	0	0	0	94.000

Electrical Engineer  R	0	0	1430	610	395	350	350	350	350	350	4185

0	0	72.019	29.64	19.733	16.128	16.128	16.128	16.128	16.128	202.032

Gen Lab  R	0	0	11109	12459	2300	1760	1760	1760	1760	1760	34668

0	0	315.496	353.836	65.32	49.984	49.984	49.984	49.984	49.984	984.572

Mechanical Engineer  R	0	0	5533	4416	2090	350	350	350	350	350	13789

0	0	254.5	213.985	132.508	14.637	14.637	14.637	14.637	14.637	674.178

Page 6 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:25 PM

Technician  R	0	0	7100	4510	2495	1760	1760	1760	1760	1760	22905

0	0	156.012	109.787	57.821	33.228	33.228	33.228	33.228	33.228	489.760

R Total	0	0	25172	22995	8160	4220	4220	4220	4220	4220	77427

0	0	798.027	757.248	319.382	113.977	113.977	113.977	113.977	113.977	2444.542

Total	0	0	25172	22995	16960	25100	5716	5672	5672	5672	112959

0	0	798.027	757.248	634.355	751.332	164.665	161.233	161.233	161.233	3589.326

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	42.0	24.5	0.0	0.0	0.0	0.0	77.700

Travel  MR	0.0	0.0	0.0	0.0	168.0	153.0	0.0	0.0	0.0	0.0	367.080

MR Total	0.0	0.0	0.0	0.0	210.0	177.5	0.0	0.0	0.0	0.0	444.780

Other  R	0.0	0.0	131.6	33.2	21.3	20.0	20.0	20.0	20.0	20.0	327.490

Travel  R	0.0	0.0	237.3	180.4	106.0	42.0	42.0	42.0	42.0	42.0	911.891

R Total	0.0	0.0	368.9	213.6	127.3	62.0	62.0	62.0	62.0	62.0	1239.381

Total	0.0	0.0	368.9	213.6	337.3	239.5	62.0	62.0	62.0	62.0	1684.161

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1254	1013	1020	1033	241	238	238	238	5273

Page 7 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:26 PM

WBS 	3.5.1.1	Description:	MDT Pre-operations

Institution :	Contact	F. Taylor

Work related to the mechanical and electrical aspects of pre-operating the MDT chambers of the U.S. deliverables.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3803	0	0	3803	2540	0	1263	0	41.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	2640	2640	0	0	0	0	5280

0	0	0	0	132	132	0	0	0	0	264.000

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	21.806	21.806	0	0	0	0	43.612

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	0	440	2200	0	0	0	0	2640

0	0	0	0	14.243	132.951	0	0	0	0	147.194

Technician  MR	0	0	0	0	3520	2640	0	0	0	0	6160

0	0	0	0	96.94	65.894	0	0	0	0	162.834

MR Total	0	0	0	0	8800	9680	0	0	0	0	18480

0	0	0	0	314.973	402.635	0	0	0	0	717.608

Computer Professional  R	0	0	0	1000	880	0	0	0	0	0	1880

0	0	0	50	44	0	0	0	0	0	94.000

Electrical Engineer  R	0	0	1430	610	220	0	0	0	0	0	2260

0	0	72.019	29.64	11.669	0	0	0	0	0	113.328

Gen Lab  R	0	0	11109	12459	1640	0	0	0	0	0	25208

0	0	315.496	353.836	46.576	0	0	0	0	0	715.908

Mechanical Engineer  R	0	0	5533	4416	1870	0	0	0	0	0	11819

0	0	254.5	213.985	123.308	0	0	0	0	0	591.793

Technician  R	0	0	7100	4510	1615	0	0	0	0	0	13225

0	0	156.012	109.787	41.207	0	0	0	0	0	307.006

R Total	0	0	25172	22995	6225	0	0	0	0	0	54392

0	0	798.027	757.248	266.76	0	0	0	0	0	1822.035

Total	0	0	25172	22995	15025	9680	0	0	0	0	72872

0	0	798.027	757.248	581.733	402.635	0	0	0	0	2539.643

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	42.0	24.5	0.0	0.0	0.0	0.0	77.700

Travel  MR	0.0	0.0	0.0	0.0	168.0	153.0	0.0	0.0	0.0	0.0	367.080

Page 8 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:28 PM

MR Total	0.0	0.0	0.0	0.0	210.0	177.5	0.0	0.0	0.0	0.0	444.780

Other  R	0.0	0.0	131.6	33.2	13.3	0.0	0.0	0.0	0.0	0.0	210.000

Travel  R	0.0	0.0	237.3	180.4	83.0	0.0	0.0	0.0	0.0	0.0	608.161

R Total	0.0	0.0	368.9	213.6	96.3	0.0	0.0	0.0	0.0	0.0	818.161

Total	0.0	0.0	368.9	213.6	306.3	177.5	0.0	0.0	0.0	0.0	1262.941

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1254	1013	928	607	0	0	0	0	3803

Page 9 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:28 PM

WBS 	3.5.1.1.1	Description:	Setup of MDT Staging and Test Station

Institution :	Contact	F. Taylor

Cost of labor and materials to setup the MDT test station located in Bldg. 184 @ CERN. Included are engineering costs as

well as materials and labor to setup  work stations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 10 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:29 PM

WBS 	3.5.1.1.1.1	Description:	Engineering Design of MDT Test Stations

Institution :	Contact	F. Taylor

Cost of labor and materials to design the MDT test station at Bldg. 184 @ CERN. Included is both mechanical and

electrical engineering needed.

This covers engineering work needed to design and setup the chamber component test stations at Details of Estimate:

CERN. Included are designs of infrastructure of room, work tables, handling fixtures and planning of logistical flow.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 11 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:30 PM

WBS 	3.5.1.1.1.1.1	Description:	Michigan

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to design Endcap MDT test station.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 12 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:32 PM

WBS 	3.5.1.1.1.2	Description:	Commission MDT Test Station

Institution :	Contact	F. Taylor

Cost of labor and materials to activate the MDT test station at CERN. This includes costs of tables, tools, chamber

handling equipment, gas systems and chamber testing electronics. Included is the cost of shipping and activation of test

equipment from the US.

Cost of shipping of He leak detectors, tools, chamber handling frames from the US to CERN.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 13 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:33 PM

WBS 	3.5.1.1.1.2.1	Description:	Michigan

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to activate the MDT Test Station at CERN.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 14 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:34 PM

WBS 	3.5.1.1.2	Description:	Pre-Operations of MDT Chambers - Phase I

Institution :	Contact	F. Taylor

Phase-I Costs of labor and materials to certify that US MDT chambers are ready to be installed in chamber support

structures. This includes gas system, readout system, alignment system and chamber sensors. Covered is the cost of

Phase-I certification for MDT chambers that go on all support structures - such as the Big Wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

297	0	0	297	194	0	103	0	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	5.069	0	0	0	0	0	0	0	5.069

Gen Lab  R	0	0	4210	0	0	0	0	0	0	0	4210

0	0	119.564	0	0	0	0	0	0	0	119.564

Mechanical Engineer  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Technician  R	0	0	2040	0	0	0	0	0	0	0	2040

0	0	41.064	0	0	0	0	0	0	0	41.064

R Total	0	0	7240	0	0	0	0	0	0	0	7240

0	0	194.183	0	0	0	0	0	0	0	194.183

Total	0	0	7240	0	0	0	0	0	0	0	7240

0	0	194.183	0	0	0	0	0	0	0	194.183

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	31.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	39.272

Travel  R	0.0	0.0	46.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	63.316

R Total	0.0	0.0	77.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	102.588

Total	0.0	0.0	77.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	102.588

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	297	0	0	0	0	0	0	0	297

Page 15 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:36 PM

WBS 	3.5.1.1.2.1	Description:	Verify MDT Mechanical Integrity - Phase I

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are certified for installation in

support structures

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

92	0	0	92	62	0	30	0	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	750	0	0	0	0	0	0	0	750

0	0	21.3	0	0	0	0	0	0	0	21.300

Mechanical Engineer  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Technician  R	0	0	660	0	0	0	0	0	0	0	660

0	0	12.461	0	0	0	0	0	0	0	12.461

R Total	0	0	2290	0	0	0	0	0	0	0	2290

0	0	62.247	0	0	0	0	0	0	0	62.247

Total	0	0	2290	0	0	0	0	0	0	0	2290

0	0	62.247	0	0	0	0	0	0	0	62.247

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.796

Travel  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	22.440

R Total	0.0	0.0	21.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.236

Total	0.0	0.0	21.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.236

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	92	0	0	0	0	0	0	0	92

Page 16 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:37 PM

WBS 	3.5.1.1.2.1.1	Description:	Michigan - Phase I

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of the MDT chambers prior to installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

40	0	0	40	34	0	6	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	750	0	0	0	0	0	0	0	750

0	0	21.3	0	0	0	0	0	0	0	21.300

Technician  R	0	0	660	0	0	0	0	0	0	0	660

0	0	12.461	0	0	0	0	0	0	0	12.461

R Total	0	0	1410	0	0	0	0	0	0	0	1410

0	0	33.761	0	0	0	0	0	0	0	33.761

Total	0	0	1410	0	0	0	0	0	0	0	1410

0	0	33.761	0	0	0	0	0	0	0	33.761

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

R Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	40	0	0	0	0	0	0	0	40

Page 17 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:39 PM

WBS 	3.5.1.1.2.1.2	Description:	U. Washington/Seattle - Phase I

Institution :	University of Washington	Contact	Bing Zhou

Cost of labor at materials to verify mechanical aspects of MDT chambers prior to installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

52	0	0	52	28	0	24	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

R Total	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Total	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.496

Travel  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	22.440

R Total	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	23.936

Total	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	23.936

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	0	0	0	0	0	0	0	52

Page 18 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:40 PM

WBS 	3.5.1.1.2.2	Description:	Verify MDT Chamber Electronics - Phase I

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is certified for chamber installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

204	0	0	204	132	0	72	0	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	5.069	0	0	0	0	0	0	0	5.069

Gen Lab  R	0	0	3460	0	0	0	0	0	0	0	3460

0	0	98.264	0	0	0	0	0	0	0	98.264

Technician  R	0	0	1380	0	0	0	0	0	0	0	1380

0	0	28.603	0	0	0	0	0	0	0	28.603

R Total	0	0	4950	0	0	0	0	0	0	0	4950

0	0	131.936	0	0	0	0	0	0	0	131.936

Total	0	0	4950	0	0	0	0	0	0	0	4950

0	0	131.936	0	0	0	0	0	0	0	131.936

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	31.476

Travel  R	0.0	0.0	31.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	40.876

R Total	0.0	0.0	56.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	72.352

Total	0.0	0.0	56.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	72.352

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	204	0	0	0	0	0	0	0	204

Page 19 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:42 PM

WBS 	3.5.1.1.2.2.1	Description:	Michigan - Phase I

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers prior to installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

159	0	0	159	109	0	50	0	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	5.069	0	0	0	0	0	0	0	5.069

Gen Lab  R	0	0	3060	0	0	0	0	0	0	0	3060

0	0	86.904	0	0	0	0	0	0	0	86.904

Technician  R	0	0	880	0	0	0	0	0	0	0	880

0	0	16.614	0	0	0	0	0	0	0	16.614

R Total	0	0	4050	0	0	0	0	0	0	0	4050

0	0	108.587	0	0	0	0	0	0	0	108.587

Total	0	0	4050	0	0	0	0	0	0	0	4050

0	0	108.587	0	0	0	0	0	0	0	108.587

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	23.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	28.980

Travel  R	0.0	0.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.420

R Total	0.0	0.0	40.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	50.400

Total	0.0	0.0	40.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	50.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	159	0	0	0	0	0	0	0	159

Page 20 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:43 PM

WBS 	3.5.1.1.2.2.2	Description:	U. Washington/Seattle - Phase I

Institution :	University of Washington	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers prior to installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

30	0	0	30	12	0	18	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	500	0	0	0	0	0	0	0	500

0	0	11.989	0	0	0	0	0	0	0	11.989

R Total	0	0	500	0	0	0	0	0	0	0	500

0	0	11.989	0	0	0	0	0	0	0	11.989

Total	0	0	500	0	0	0	0	0	0	0	500

0	0	11.989	0	0	0	0	0	0	0	11.989

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.496

Travel  R	0.0	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	16.456

R Total	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.952

Total	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.952

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	0	0	0	0	0	0	0	30

Page 21 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:45 PM

WBS 	3.5.1.1.2.2.3	Description:	MIT - Phase I

Institution :	Massachusette Institute of Technology	Contact	Bing Zhou

Cost of labor and materials for MIT personnel to work on Phase I commissioning of US MDT chambers.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	11	0	4	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

R Total	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

Total	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.000

Travel  R	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.000

R Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.000

Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	0	0	0	0	0	0	0	15

Page 22 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:46 PM

WBS 	3.5.1.1.3	Description:	Pre-Operations of MDT Chambers - Phase II

Institution :	Contact	F. Taylor

Phase-II Costs of labor and materials to certify that US MDT chambers are operational on chamber support structures. This

includes gas system, readout system, alignment system and chamber sensors. All support structures are covered - such

as the Big Wheel Sectors, Small Wheels, etc.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1392	0	0	1392	908	0	484	0	16.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	1320	390	0	0	0	0	0	0	1710

0	0	66.95	17.971	0	0	0	0	0	0	84.921

Gen Lab  R	0	0	6899	5619	0	0	0	0	0	0	12518

0	0	195.932	159.58	0	0	0	0	0	0	355.512

Mechanical Engineer  R	0	0	4653	1956	0	0	0	0	0	0	6609

0	0	226.014	66.003	0	0	0	0	0	0	292.017

Technician  R	0	0	5060	2750	0	0	0	0	0	0	7810

0	0	114.948	60.507	0	0	0	0	0	0	175.455

R Total	0	0	17932	10715	0	0	0	0	0	0	28647

0	0	603.844	304.061	0	0	0	0	0	0	907.905

Total	0	0	17932	10715	0	0	0	0	0	0	28647

0	0	603.844	304.061	0	0	0	0	0	0	907.905

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	100.6	11.2	0.0	0.0	0.0	0.0	0.0	0.0	132.048

Travel  R	0.0	0.0	191.3	90.0	0.0	0.0	0.0	0.0	0.0	0.0	352.315

R Total	0.0	0.0	291.9	101.2	0.0	0.0	0.0	0.0	0.0	0.0	484.363

Total	0.0	0.0	291.9	101.2	0.0	0.0	0.0	0.0	0.0	0.0	484.363

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	957	435	0	0	0	0	0	0	1392

Page 23 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:48 PM

WBS 	3.5.1.1.3.1	Description:	Verify MDT Mechanical Integrity - Phase II

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structures. This includes making certain that the chambers are leak-tight, all the mechanical aspects are correct, chambers

within envelop.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

623	0	0	623	407	0	216	0	6.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	2179	1779	0	0	0	0	0	0	3958

0	0	61.884	50.524	0	0	0	0	0	0	112.408

Mechanical Engineer  R	0	0	3333	1956	0	0	0	0	0	0	5289

0	0	179.127	66.003	0	0	0	0	0	0	245.130

Technician  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.64	24.64	0	0	0	0	0	0	49.280

R Total	0	0	6392	4615	0	0	0	0	0	0	11007

0	0	265.651	141.167	0	0	0	0	0	0	406.818

Total	0	0	6392	4615	0	0	0	0	0	0	11007

0	0	265.651	141.167	0	0	0	0	0	0	406.818

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	49.6	8.1	0.0	0.0	0.0	0.0	0.0	0.0	66.130

Travel  R	0.0	0.0	75.0	48.5	0.0	0.0	0.0	0.0	0.0	0.0	149.850

R Total	0.0	0.0	124.6	56.6	0.0	0.0	0.0	0.0	0.0	0.0	215.980

Total	0.0	0.0	124.6	56.6	0.0	0.0	0.0	0.0	0.0	0.0	215.980

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	408	215	0	0	0	0	0	0	623

Page 24 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:49 PM

WBS 	3.5.1.1.3.1.1	Description:	Michigan - Phase II

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to verify mechanical aspects (leak tight, etc.) of MDT chambers following installation on support

structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

195	0	0	195	142	0	53	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	1779	1779	0	0	0	0	0	0	3558

0	0	50.524	50.524	0	0	0	0	0	0	101.048

Mechanical Engineer  R	0	0	693	196	0	0	0	0	0	0	889

0	0	31.933	9.032	0	0	0	0	0	0	40.965

R Total	0	0	2472	1975	0	0	0	0	0	0	4447

0	0	82.457	59.556	0	0	0	0	0	0	142.013

Total	0	0	2472	1975	0	0	0	0	0	0	4447

0	0	82.457	59.556	0	0	0	0	0	0	142.013

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.6	1.1	0.0	0.0	0.0	0.0	0.0	0.0	33.642

Travel  R	0.0	0.0	12.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	19.530

R Total	0.0	0.0	37.6	4.6	0.0	0.0	0.0	0.0	0.0	0.0	53.172

Total	0.0	0.0	37.6	4.6	0.0	0.0	0.0	0.0	0.0	0.0	53.172

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	130	65	0	0	0	0	0	0	195

Page 25 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:51 PM

WBS 	3.5.1.1.3.1.2	Description:	U. Washington/Seattle - Phase II

Institution :	University of Washington	Contact	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of MDT chambers following installation on support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

157	0	0	157	85	0	72	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	880	1760	0	0	0	0	0	0	2640

0	0	28.486	56.971	0	0	0	0	0	0	85.457

R Total	0	0	880	1760	0	0	0	0	0	0	2640

0	0	28.486	56.971	0	0	0	0	0	0	85.457

Total	0	0	880	1760	0	0	0	0	0	0	2640

0	0	28.486	56.971	0	0	0	0	0	0	85.457

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	4.488

Travel  R	0.0	0.0	15.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	67.320

R Total	0.0	0.0	16.0	32.0	0.0	0.0	0.0	0.0	0.0	0.0	71.808

Total	0.0	0.0	16.0	32.0	0.0	0.0	0.0	0.0	0.0	0.0	71.808

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	105	0	0	0	0	0	0	157

Page 26 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:52 PM

WBS 	3.5.1.1.3.1.3	Description:	Boston University - Phase II

Institution :	Boston U.	Contact	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of MDT chambers following installation on support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

164	0	0	164	119	0	45	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1760	0	0	0	0	0	0	0	1760

0	0	118.708	0	0	0	0	0	0	0	118.708

R Total	0	0	1760	0	0	0	0	0	0	0	1760

0	0	118.708	0	0	0	0	0	0	0	118.708

Total	0	0	1760	0	0	0	0	0	0	0	1760

0	0	118.708	0	0	0	0	0	0	0	118.708

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	15.000

Travel  R	0.0	0.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.000

R Total	0.0	0.0	45.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	45.000

Total	0.0	0.0	45.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	45.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	164	0	0	0	0	0	0	0	164

Page 27 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:54 PM

WBS 	3.5.1.1.3.1.4	Description:	Harvard - Phase II

Institution :	Harvard U.	Contact	Bing Zhou

Material and labor to support Harvard personnel at CERN for MDT mechanical - Phase II work

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

91	0	0	91	49	0	42	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.64	24.64	0	0	0	0	0	0	49.280

R Total	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.64	24.64	0	0	0	0	0	0	49.280

Total	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.64	24.64	0	0	0	0	0	0	49.280

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	7.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	12.000

Travel  R	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	30.000

R Total	0.0	0.0	22.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	42.000

Total	0.0	0.0	22.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	42.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	45	0	0	0	0	0	0	91

Page 28 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:56 PM

WBS 	3.5.1.1.3.1.5	Description:	MIT - Phase II

Institution :	Massachusette Institute of Technology	Contact	Bing Zhou

Cost of labor and materials for MIT personnel to work on mechanical commissioning of MDT chambers following their

installation on support elements above the pit.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	11	0	4	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

R Total	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

Total	0	0	400	0	0	0	0	0	0	0	400

0	0	11.36	0	0	0	0	0	0	0	11.360

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.000

Travel  R	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.000

R Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.000

Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	0	0	0	0	0	0	0	15

Page 29 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:57 PM

WBS 	3.5.1.1.3.2	Description:	Verify MDT Chamber Electronics - Phase II

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is operational on chamber support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

609	0	0	609	413	0	197	0	8.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	1320	390	0	0	0	0	0	0	1710

0	0	66.95	17.971	0	0	0	0	0	0	84.921

Gen Lab  R	0	0	3840	3840	0	0	0	0	0	0	7680

0	0	109.056	109.056	0	0	0	0	0	0	218.112

Technician  R	0	0	3300	1870	0	0	0	0	0	0	5170

0	0	73.694	35.867	0	0	0	0	0	0	109.561

R Total	0	0	8460	6100	0	0	0	0	0	0	14560

0	0	249.7	162.894	0	0	0	0	0	0	412.594

Total	0	0	8460	6100	0	0	0	0	0	0	14560

0	0	249.7	162.894	0	0	0	0	0	0	412.594

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	35.0	3.1	0.0	0.0	0.0	0.0	0.0	0.0	47.178

Travel  R	0.0	0.0	78.8	41.5	0.0	0.0	0.0	0.0	0.0	0.0	149.500

R Total	0.0	0.0	113.8	44.6	0.0	0.0	0.0	0.0	0.0	0.0	196.678

Total	0.0	0.0	113.8	44.6	0.0	0.0	0.0	0.0	0.0	0.0	196.678

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	389	221	0	0	0	0	0	0	609

Page 30 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:09:59 PM

WBS 	3.5.1.1.3.2.1	Description:	Michigan - Phase II

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

485	0	0	485	343	0	142	0	7.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	880	390	0	0	0	0	0	0	1270

0	0	40.55	17.971	0	0	0	0	0	0	58.521

Gen Lab  R	0	0	3840	3840	0	0	0	0	0	0	7680

0	0	109.056	109.056	0	0	0	0	0	0	218.112

Technician  R	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	33.229	33.229	0	0	0	0	0	0	66.458

R Total	0	0	6480	5990	0	0	0	0	0	0	12470

0	0	182.835	160.256	0	0	0	0	0	0	343.091

Total	0	0	6480	5990	0	0	0	0	0	0	12470

0	0	182.835	160.256	0	0	0	0	0	0	343.091

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	29.0	2.1	0.0	0.0	0.0	0.0	0.0	0.0	39.186

Travel  R	0.0	0.0	45.0	36.5	0.0	0.0	0.0	0.0	0.0	0.0	102.690

R Total	0.0	0.0	74.0	38.6	0.0	0.0	0.0	0.0	0.0	0.0	141.876

Total	0.0	0.0	74.0	38.6	0.0	0.0	0.0	0.0	0.0	0.0	141.876

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	276	209	0	0	0	0	0	0	485

Page 31 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:00 PM

WBS 	3.5.1.1.3.2.2	Description:	U. Washington/Seattle - Phase II

Institution :	University of Washington	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

46	0	0	46	18	0	27	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	660	110	0	0	0	0	0	0	770

0	0	15.825	2.638	0	0	0	0	0	0	18.463

R Total	0	0	660	110	0	0	0	0	0	0	770

0	0	15.825	2.638	0	0	0	0	0	0	18.463

Total	0	0	660	110	0	0	0	0	0	0	770

0	0	15.825	2.638	0	0	0	0	0	0	18.463

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	2.992

Travel  R	0.0	0.0	11.3	5.0	0.0	0.0	0.0	0.0	0.0	0.0	24.310

R Total	0.0	0.0	12.3	6.0	0.0	0.0	0.0	0.0	0.0	0.0	27.302

Total	0.0	0.0	12.3	6.0	0.0	0.0	0.0	0.0	0.0	0.0	27.302

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	34	12	0	0	0	0	0	0	46

Page 32 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:02 PM

WBS 	3.5.1.1.3.2.3	Description:	Boston - Phase II

Institution :	Boston U.	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 33 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:03 PM

WBS 	3.5.1.1.3.2.4	Description:	Harvard - Phase II

Institution :	Harvard U.	Contact	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

79	0	0	79	51	0	28	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	0	0	0	0	0	0	0	440

0	0	26.4	0	0	0	0	0	0	0	26.400

Technician  R	0	0	880	0	0	0	0	0	0	0	880

0	0	24.64	0	0	0	0	0	0	0	24.640

R Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	51.04	0	0	0	0	0	0	0	51.040

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	51.04	0	0	0	0	0	0	0	51.040

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.000

Travel  R	0.0	0.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	22.500

R Total	0.0	0.0	27.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	27.500

Total	0.0	0.0	27.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	27.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	79	0	0	0	0	0	0	0	79

Page 34 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:05 PM

WBS 	3.5.1.1.3.3	Description:	BW Single Sector Test

Institution :	Contact	F. Taylor

Cost of labor and materials to perform a single sector Phase II commissioning test. Cables, gas lines, chambers and

alignment fixtures are pre-installed on BW sector and commissioned.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

160	0	0	160	88	0	72	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	0	0	0	0	0	0	0	880

0	0	24.992	0	0	0	0	0	0	0	24.992

Mechanical Engineer  R	0	0	1320	0	0	0	0	0	0	0	1320

0	0	46.887	0	0	0	0	0	0	0	46.887

Technician  R	0	0	880	0	0	0	0	0	0	0	880

0	0	16.614	0	0	0	0	0	0	0	16.614

R Total	0	0	3080	0	0	0	0	0	0	0	3080

0	0	88.493	0	0	0	0	0	0	0	88.493

Total	0	0	3080	0	0	0	0	0	0	0	3080

0	0	88.493	0	0	0	0	0	0	0	88.493

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.740

Travel  R	0.0	0.0	37.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	52.965

R Total	0.0	0.0	53.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	71.705

Total	0.0	0.0	53.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	71.705

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	160	0	0	0	0	0	0	0	160

Page 35 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:06 PM

WBS 	3.5.1.1.3.3.1	Description:	Brandeis - BW Single Sector Test

Institution :	Brandeis Univesity	Contact	F. Taylor

Cost of material and labor at Brandeis University to conduct single sector test of BW.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

65	0	0	65	43	0	22	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	0	0	0	0	0	0	0	880

0	0	24.992	0	0	0	0	0	0	0	24.992

Mechanical Engineer  R	0	0	440	0	0	0	0	0	0	0	440

0	0	18.401	0	0	0	0	0	0	0	18.401

R Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	43.393	0	0	0	0	0	0	0	43.393

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	43.393	0	0	0	0	0	0	0	43.393

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.000

Travel  R	0.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.625

R Total	0.0	0.0	17.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.625

Total	0.0	0.0	17.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.625

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	65	0	0	0	0	0	0	0	65

Page 36 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:08 PM

WBS 	3.5.1.1.3.3.2	Description:	Michigan - BW Single Sector Test

Institution :	U. of Michigan	Contact	F. Taylor

Cost of material and labor at University of Michigan to conduct single sector test of BW.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	17	0	20	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	880	0	0	0	0	0	0	0	880

0	0	16.614	0	0	0	0	0	0	0	16.614

R Total	0	0	880	0	0	0	0	0	0	0	880

0	0	16.614	0	0	0	0	0	0	0	16.614

Total	0	0	880	0	0	0	0	0	0	0	880

0	0	16.614	0	0	0	0	0	0	0	16.614

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.260

Travel  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.900

R Total	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	20.160

Total	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	20.160

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	37	0	0	0	0	0	0	0	37

Page 37 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:09 PM

WBS 	3.5.1.1.3.3.3	Description:	U. Washington/Seattle - BW Sector Test

Institution :	University of Washington	Contact	F. Taylor

Cost of material and labor at University of Washington to conduct single sector test of BW.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

58	0	0	58	28	0	30	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

R Total	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Total	0	0	880	0	0	0	0	0	0	0	880

0	0	28.486	0	0	0	0	0	0	0	28.486

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.480

Travel  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	22.440

R Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	29.920

Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	29.920

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	58	0	0	0	0	0	0	0	58

Page 38 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:11 PM

WBS 	3.5.1.1.4	Description:	Pre-Operations of MDT Chambers - Phase III

Institution :	Contact	F. Taylor

Phase-III Costs of labor and materials to certify that US MDT chambers are operational on chamber support structures after

they have been moved to the ATLAS cavern.This includes gas system, readout system, alignment system and chamber

sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2114	0	0	2114	1438	0	676	0	21.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	2640	2640	0	0	0	0	5280

0	0	0	0	132	132	0	0	0	0	264.000

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	21.806	21.806	0	0	0	0	43.612

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	0	440	2200	0	0	0	0	2640

0	0	0	0	14.243	132.951	0	0	0	0	147.194

Technician  MR	0	0	0	0	3520	2640	0	0	0	0	6160

0	0	0	0	96.94	65.894	0	0	0	0	162.834

MR Total	0	0	0	0	8800	9680	0	0	0	0	18480

0	0	0	0	314.973	402.635	0	0	0	0	717.608

Computer Professional  R	0	0	0	1000	880	0	0	0	0	0	1880

0	0	0	50	44	0	0	0	0	0	94.000

Electrical Engineer  R	0	0	0	220	220	0	0	0	0	0	440

0	0	0	11.669	11.669	0	0	0	0	0	23.338

Gen Lab  R	0	0	0	6840	1640	0	0	0	0	0	8480

0	0	0	194.256	46.576	0	0	0	0	0	240.832

Mechanical Engineer  R	0	0	0	2460	1870	0	0	0	0	0	4330

0	0	0	147.982	123.308	0	0	0	0	0	271.290

Technician  R	0	0	0	1760	1615	0	0	0	0	0	3375

0	0	0	49.28	41.207	0	0	0	0	0	90.487

R Total	0	0	0	12280	6225	0	0	0	0	0	18505

0	0	0	453.187	266.76	0	0	0	0	0	719.947

Total	0	0	0	12280	15025	9680	0	0	0	0	36985

0	0	0	453.187	581.733	402.635	0	0	0	0	1437.555

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	42.0	24.5	0.0	0.0	0.0	0.0	77.700

Page 39 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:12 PM

Travel  MR	0.0	0.0	0.0	0.0	168.0	153.0	0.0	0.0	0.0	0.0	367.080

MR Total	0.0	0.0	0.0	0.0	210.0	177.5	0.0	0.0	0.0	0.0	444.780

Other  R	0.0	0.0	0.0	22.0	13.3	0.0	0.0	0.0	0.0	0.0	38.680

Travel  R	0.0	0.0	0.0	90.4	83.0	0.0	0.0	0.0	0.0	0.0	192.530

R Total	0.0	0.0	0.0	112.4	96.3	0.0	0.0	0.0	0.0	0.0	231.210

Total	0.0	0.0	0.0	112.4	306.3	177.5	0.0	0.0	0.0	0.0	675.990

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	578	928	607	0	0	0	0	2114

Page 40 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:12 PM

WBS 	3.5.1.1.4.1	Description:	Verify MDT Mechanical Integrity - Phase III

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1063	0	0	1063	748	0	315	0	10.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Mechanical Engineer  MR	0	0	0	0	440	2200	0	0	0	0	2640

0	0	0	0	14.243	132.951	0	0	0	0	147.194

Technician  MR	0	0	0	0	2640	1760	0	0	0	0	4400

0	0	0	0	72.3	41.254	0	0	0	0	113.554

MR Total	0	0	0	0	4840	5720	0	0	0	0	10560

0	0	0	0	136.527	224.189	0	0	0	0	360.716

Gen Lab  R	0	0	0	2900	1200	0	0	0	0	0	4100

0	0	0	82.36	34.08	0	0	0	0	0	116.440

Mechanical Engineer  R	0	0	0	2460	1870	0	0	0	0	0	4330

0	0	0	147.982	123.308	0	0	0	0	0	271.290

R Total	0	0	0	5360	3070	0	0	0	0	0	8430

0	0	0	230.342	157.388	0	0	0	0	0	387.730

Total	0	0	0	5360	7910	5720	0	0	0	0	18990

0	0	0	230.342	293.915	224.189	0	0	0	0	748.446

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	17.0	14.5	0.0	0.0	0.0	0.0	37.500

Travel  MR	0.0	0.0	0.0	0.0	90.0	75.0	0.0	0.0	0.0	0.0	187.680

MR Total	0.0	0.0	0.0	0.0	107.0	89.5	0.0	0.0	0.0	0.0	225.180

Other  R	0.0	0.0	0.0	6.0	1.0	0.0	0.0	0.0	0.0	0.0	7.000

Travel  R	0.0	0.0	0.0	42.0	32.5	0.0	0.0	0.0	0.0	0.0	82.475

R Total	0.0	0.0	0.0	48.0	33.5	0.0	0.0	0.0	0.0	0.0	89.475

Total	0.0	0.0	0.0	48.0	140.5	89.5	0.0	0.0	0.0	0.0	314.655

Page 41 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:14 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	285	450	328	0	0	0	0	1063

Page 42 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:14 PM

WBS 	3.5.1.1.4.1.1	Description:	Brandeis University - Phase III

Institution :	Brandeis Univesity	Contact	F. Taylor

Cost of labor ('General') and materials to verify that the mechanical aspects of the US MDT chambers are operational on

support structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

280	0	0	280	250	0	29	0	4.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

MR Total	0	0	0	0	1760	1760	0	0	0	0	3520

0	0	0	0	49.984	49.984	0	0	0	0	99.968

Gen Lab  R	0	0	0	2900	1200	0	0	0	0	0	4100

0	0	0	82.36	34.08	0	0	0	0	0	116.440

Mechanical Engineer  R	0	0	0	700	110	0	0	0	0	0	810

0	0	0	29.274	4.6	0	0	0	0	0	33.874

R Total	0	0	0	3600	1310	0	0	0	0	0	4910

0	0	0	111.634	38.68	0	0	0	0	0	150.314

Total	0	0	0	3600	3070	1760	0	0	0	0	8430

0	0	0	111.634	88.664	49.984	0	0	0	0	250.282

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	1.0	0.0	0.0	0.0	0.0	0.0	7.000

Travel  R	0.0	0.0	0.0	12.0	2.5	0.0	0.0	0.0	0.0	0.0	22.475

R Total	0.0	0.0	0.0	18.0	3.5	0.0	0.0	0.0	0.0	0.0	29.475

Total	0.0	0.0	0.0	18.0	3.5	0.0	0.0	0.0	0.0	0.0	29.475

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	136	94	50	0	0	0	0	280

Page 43 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:16 PM

WBS 	3.5.1.1.4.1.2	Description:	Boston University - Phase III

Institution :	Boston U.	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

530	0	0	530	387	0	143	0	3.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	0	1760	0	0	0	0	1760

0	0	0	0	0	118.708	0	0	0	0	118.708

Technician  MR	0	0	0	0	880	0	0	0	0	0	880

0	0	0	0	31.046	0	0	0	0	0	31.046

MR Total	0	0	0	0	880	1760	0	0	0	0	2640

0	0	0	0	31.046	118.708	0	0	0	0	149.754

Mechanical Engineer  R	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	118.708	118.708	0	0	0	0	0	237.416

R Total	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	118.708	118.708	0	0	0	0	0	237.416

Total	0	0	0	1760	2640	1760	0	0	0	0	6160

0	0	0	118.708	149.754	118.708	0	0	0	0	387.170

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	2.5	0.0	0.0	0.0	0.0	7.500

Travel  MR	0.0	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	75.000

MR Total	0.0	0.0	0.0	0.0	50.0	32.5	0.0	0.0	0.0	0.0	82.500

Travel  R	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0	60.000

R Total	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0	60.000

Total	0.0	0.0	0.0	30.0	80.0	32.5	0.0	0.0	0.0	0.0	142.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 44 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:17 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	149	230	151	0	0	0	0	530

Page 45 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:17 PM

WBS 	3.5.1.1.4.1.3	Description:	Harvard University - Phase III

Institution :	Harvard U.	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

89	0	0	89	49	0	40	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	24.64	24.64	0	0	0	0	49.280

MR Total	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	24.64	24.64	0	0	0	0	49.280

Total	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	24.64	24.64	0	0	0	0	49.280

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	10.000

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0	30.000

MR Total	0.0	0.0	0.0	0.0	20.0	20.0	0.0	0.0	0.0	0.0	40.000

Total	0.0	0.0	0.0	0.0	20.0	20.0	0.0	0.0	0.0	0.0	40.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	45	45	0	0	0	0	89

Page 46 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:19 PM

WBS 	3.5.1.1.4.1.4	Description:	Michigan - Phase III

Institution :	U. of Michigan	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

76	0	0	76	33	0	43	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	16.614	16.614	0	0	0	0	33.228

MR Total	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	16.614	16.614	0	0	0	0	33.228

Total	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	16.614	16.614	0	0	0	0	33.228

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	2.0	2.0	0.0	0.0	0.0	0.0	5.040

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0	37.800

MR Total	0.0	0.0	0.0	0.0	17.0	17.0	0.0	0.0	0.0	0.0	42.840

Total	0.0	0.0	0.0	0.0	17.0	17.0	0.0	0.0	0.0	0.0	42.840

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	38	38	0	0	0	0	76

Page 47 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:20 PM

WBS 	3.5.1.1.4.1.5	Description:	U. Washington - Phase III

Institution :	University of Washington	Contact	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

88	0	0	88	28	0	60	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	14.243	14.243	0	0	0	0	28.486

MR Total	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	14.243	14.243	0	0	0	0	28.486

Total	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	14.243	14.243	0	0	0	0	28.486

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	14.960

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0	44.880

MR Total	0.0	0.0	0.0	0.0	20.0	20.0	0.0	0.0	0.0	0.0	59.840

Total	0.0	0.0	0.0	0.0	20.0	20.0	0.0	0.0	0.0	0.0	59.840

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	44	44	0	0	0	0	88

Page 48 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:22 PM

WBS 	3.5.1.1.4.2	Description:	Verify MDT Chamber Electronics - Phase III

Institution :	Contact	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is operational on chamber support structures after move

to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1050	0	0	1050	689	0	361	0	10.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	2640	2640	0	0	0	0	5280

0	0	0	0	132	132	0	0	0	0	264.000

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0	880

0	0	0	0	21.806	21.806	0	0	0	0	43.612

Technician  MR	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	24.64	24.64	0	0	0	0	49.280

MR Total	0	0	0	0	3960	3960	0	0	0	0	7920

0	0	0	0	178.446	178.446	0	0	0	0	356.892

Computer Professional  R	0	0	0	1000	880	0	0	0	0	0	1880

0	0	0	50	44	0	0	0	0	0	94.000

Electrical Engineer  R	0	0	0	220	220	0	0	0	0	0	440

0	0	0	11.669	11.669	0	0	0	0	0	23.338

Gen Lab  R	0	0	0	3940	440	0	0	0	0	0	4380

0	0	0	111.896	12.496	0	0	0	0	0	124.392

Technician  R	0	0	0	1760	1615	0	0	0	0	0	3375

0	0	0	49.28	41.207	0	0	0	0	0	90.487

R Total	0	0	0	6920	3155	0	0	0	0	0	10075

0	0	0	222.845	109.372	0	0	0	0	0	332.217

Total	0	0	0	6920	7115	3960	0	0	0	0	17995

0	0	0	222.845	287.818	178.446	0	0	0	0	689.109

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	25.0	10.0	0.0	0.0	0.0	0.0	40.200

Travel  MR	0.0	0.0	0.0	0.0	78.0	78.0	0.0	0.0	0.0	0.0	179.400

MR Total	0.0	0.0	0.0	0.0	103.0	88.0	0.0	0.0	0.0	0.0	219.600

Other  R	0.0	0.0	0.0	16.0	12.3	0.0	0.0	0.0	0.0	0.0	31.680

Travel  R	0.0	0.0	0.0	48.4	50.5	0.0	0.0	0.0	0.0	0.0	110.055

R Total	0.0	0.0	0.0	64.4	62.8	0.0	0.0	0.0	0.0	0.0	141.735

Page 49 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:23 PM

Total	0.0	0.0	0.0	64.4	165.8	88.0	0.0	0.0	0.0	0.0	361.335

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	293	478	279	0	0	0	0	1050

Page 50 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:23 PM

WBS 	3.5.1.1.4.2.1	Description:	Harvard University - Phase III

Institution :	Harvard U.	Contact	F. Taylor

Cost of labor and materials to perform Phase III commissioning of MDT electronics in pit.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

434	0	0	434	282	0	152	0	5.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	0	110	110	0	0	0	0	220

0	0	0	0	6.6	6.6	0	0	0	0	13.200

Technician  MR	0	0	0	0	880	880	0	0	0	0	1760

0	0	0	0	24.64	24.64	0	0	0	0	49.280

MR Total	0	0	0	0	990	990	0	0	0	0	1980

0	0	0	0	31.24	31.24	0	0	0	0	62.480

Electrical Engineer  R	0	0	0	110	110	0	0	0	0	0	220

0	0	0	6.6	6.6	0	0	0	0	0	13.200

Gen Lab  R	0	0	0	3940	440	0	0	0	0	0	4380

0	0	0	111.896	12.496	0	0	0	0	0	124.392

Technician  R	0	0	0	1760	1175	0	0	0	0	0	2935

0	0	0	49.28	32.9	0	0	0	0	0	82.180

R Total	0	0	0	5810	1725	0	0	0	0	0	7535

0	0	0	167.776	51.996	0	0	0	0	0	219.772

Total	0	0	0	5810	2715	990	0	0	0	0	9515

0	0	0	167.776	83.236	31.24	0	0	0	0	282.252

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	15.000

Travel  MR	0.0	0.0	0.0	0.0	33.0	33.0	0.0	0.0	0.0	0.0	66.000

MR Total	0.0	0.0	0.0	0.0	43.0	38.0	0.0	0.0	0.0	0.0	81.000

Other  R	0.0	0.0	0.0	11.0	4.3	0.0	0.0	0.0	0.0	0.0	15.300

Travel  R	0.0	0.0	0.0	31.9	24.0	0.0	0.0	0.0	0.0	0.0	55.875

R Total	0.0	0.0	0.0	42.9	28.3	0.0	0.0	0.0	0.0	0.0	71.175

Total	0.0	0.0	0.0	42.9	71.3	38.0	0.0	0.0	0.0	0.0	152.175

Page 51 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:25 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	211	155	69	0	0	0	0	434

Page 52 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:25 PM

WBS 	3.5.1.1.4.2.2	Description:	Michigan - Phase III

Institution :	U. of Michigan	Contact	F. Taylor

Cost of labor and materials needed to perform Phase III commissioning of MDT electronics in pit.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

616	0	0	616	407	0	209	0	4.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	2640	2640	0	0	0	0	5280

0	0	0	0	132	132	0	0	0	0	264.000

Electrical Engineer  MR	0	0	0	0	330	330	0	0	0	0	660

0	0	0	0	15.206	15.206	0	0	0	0	30.412

MR Total	0	0	0	0	2970	2970	0	0	0	0	5940

0	0	0	0	147.206	147.206	0	0	0	0	294.412

Computer Professional  R	0	0	0	1000	880	0	0	0	0	0	1880

0	0	0	50	44	0	0	0	0	0	94.000

Electrical Engineer  R	0	0	0	110	110	0	0	0	0	0	220

0	0	0	5.069	5.069	0	0	0	0	0	10.138

Technician  R	0	0	0	0	440	0	0	0	0	0	440

0	0	0	0	8.307	0	0	0	0	0	8.307

R Total	0	0	0	1110	1430	0	0	0	0	0	2540

0	0	0	55.069	57.376	0	0	0	0	0	112.445

Total	0	0	0	1110	4400	2970	0	0	0	0	8480

0	0	0	55.069	204.582	147.206	0	0	0	0	406.857

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	15.0	5.0	0.0	0.0	0.0	0.0	25.200

Travel  MR	0.0	0.0	0.0	0.0	45.0	45.0	0.0	0.0	0.0	0.0	113.400

MR Total	0.0	0.0	0.0	0.0	60.0	50.0	0.0	0.0	0.0	0.0	138.600

Other  R	0.0	0.0	0.0	5.0	8.0	0.0	0.0	0.0	0.0	0.0	16.380

Travel  R	0.0	0.0	0.0	16.5	26.5	0.0	0.0	0.0	0.0	0.0	54.180

R Total	0.0	0.0	0.0	21.5	34.5	0.0	0.0	0.0	0.0	0.0	70.560

Total	0.0	0.0	0.0	21.5	94.5	50.0	0.0	0.0	0.0	0.0	209.160

Page 53 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:27 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	82	324	210	0	0	0	0	616

Page 54 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:27 PM

WBS 	3.5.1.2	Description:	MDT Operations (Beam On)

Institution :	Composite U.	Contact	F. Taylor

Cost of labor and materials to maintain and operate the MDT Endcap chamber system. This includes Phase IV

Commissioning with first beam and beyond.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1099	0	0	1099	842	0	258	0	17.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176	904

0	0	0	0	0	15.6	13.728	13.728	13.728	13.728	70.512

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880	12320

0	0	0	0	0	132	13.2	13.2	13.2	13.2	184.800

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220	2640

0	0	0	0	0	52.8	6.6	6.6	6.6	6.6	79.200

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176	1188

0	0	0	0	0	34.32	17.16	13.728	13.728	13.728	92.664

B/I Total	0	0	0	0	0	11200	1496	1452	1452	1452	17052

0	0	0	0	0	234.72	50.688	47.256	47.256	47.256	427.176

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350	1925

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128	88.704

Gen Lab  R	0	0	0	0	660	880	880	880	880	880	5060

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992	143.704

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350	1970

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637	82.385

Technician  R	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614	99.684

R Total	0	0	0	0	1935	2460	2460	2460	2460	2460	14235

0	0	0	0	52.622	72.371	72.371	72.371	72.371	72.371	414.477

Total	0	0	0	0	1935	13660	3956	3912	3912	3912	31287

0	0	0	0	52.622	307.091	123.059	119.627	119.627	119.627	841.653

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	8.0	7.0	7.0	7.0	7.0	7.0	48.590

Travel  R	0.0	0.0	0.0	0.0	23.0	27.0	27.0	27.0	27.0	27.0	209.230

R Total	0.0	0.0	0.0	0.0	31.0	34.0	34.0	34.0	34.0	34.0	257.820

Total	0.0	0.0	0.0	0.0	31.0	34.0	34.0	34.0	34.0	34.0	257.820

Page 55 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:28 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	92	351	167	163	163	163	1099

Page 56 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:28 PM

WBS 	3.5.1.2.1	Description:	MDT Mechanical Operations (Beam On)

Institution :	Contact	F. Taylor

Cost of labor for operating and maintaining mechanical integrity of MDT chamber system. This includes the cost of M&S

associated with the gas flow control system, piping, chamber supports, etc. This covers Phase IV and beyond.

US MDT fraction is 20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	226	0	76	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	660	880	880	880	880	880	5060

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992	143.704

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350	1970

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637	82.385

R Total	0	0	0	0	880	1230	1230	1230	1230	1230	7030

0	0	0	0	27.944	39.629	39.629	39.629	39.629	39.629	226.089

Total	0	0	0	0	880	1230	1230	1230	1230	1230	7030

0	0	0	0	27.944	39.629	39.629	39.629	39.629	39.629	226.089

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5	21.500

Travel  R	0.0	0.0	0.0	0.0	5.0	6.0	6.0	6.0	6.0	6.0	54.250

R Total	0.0	0.0	0.0	0.0	9.0	9.5	9.5	9.5	9.5	9.5	75.750

Total	0.0	0.0	0.0	0.0	9.0	9.5	9.5	9.5	9.5	9.5	75.750

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	40	52	52	52	52	52	302

Page 57 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:30 PM

WBS 	3.5.1.2.1.1	Description:	Brandeis University

Institution :	Brandeis Univesity	Contact	F. Taylor

Cost of materials and labor needed to keep mechanical aspects of US chambers and alignment components operational

during beam-on time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	226	0	76	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	660	880	880	880	880	880	5060

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992	143.704

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350	1970

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637	82.385

R Total	0	0	0	0	880	1230	1230	1230	1230	1230	7030

0	0	0	0	27.944	39.629	39.629	39.629	39.629	39.629	226.089

Total	0	0	0	0	880	1230	1230	1230	1230	1230	7030

0	0	0	0	27.944	39.629	39.629	39.629	39.629	39.629	226.089

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5	21.500

Travel  R	0.0	0.0	0.0	0.0	5.0	6.0	6.0	6.0	6.0	6.0	54.250

R Total	0.0	0.0	0.0	0.0	9.0	9.5	9.5	9.5	9.5	9.5	75.750

Total	0.0	0.0	0.0	0.0	9.0	9.5	9.5	9.5	9.5	9.5	75.750

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	40	52	52	52	52	52	302

Page 58 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:31 PM

WBS 	3.5.1.2.2	Description:	MDT Electronics Operations (Beam On)

Institution :	Contact	F. Taylor

Cost of labor and materials for maintaining  the MDT electronics - Phase IV (initial beam) and beyond.

This involves LV and HV power supplies, as well as HV and signal HH cards, and mezzanine Details of Estimate:

cards. This is roughly 20 % of the ATLAS total  for the HV and signal cards - but 100 % of the ATLAS total for CSM and

mezzanine cards (US design and responsibility - respectively).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

370	0	0	370	188	0	182	0	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350	1925

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128	88.704

Technician  R	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614	99.684

R Total	0	0	0	0	1055	1230	1230	1230	1230	1230	7205

0	0	0	0	24.678	32.742	32.742	32.742	32.742	32.742	188.388

Total	0	0	0	0	1055	1230	1230	1230	1230	1230	7205

0	0	0	0	24.678	32.742	32.742	32.742	32.742	32.742	188.388

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5	27.090

Travel  R	0.0	0.0	0.0	0.0	18.0	21.0	21.0	21.0	21.0	21.0	154.980

R Total	0.0	0.0	0.0	0.0	22.0	24.5	24.5	24.5	24.5	24.5	182.070

Total	0.0	0.0	0.0	0.0	22.0	24.5	24.5	24.5	24.5	24.5	182.070

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	52	64	64	64	64	64	370

Page 59 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:33 PM

WBS 	3.5.1.2.2.1	Description:	Michigan

Institution :	U. of Michigan	Contact	F. Taylor

Cost of labor and materials needed to keep electronics of US chambers operational.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

370	0	0	370	188	0	182	0	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350	1925

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128	88.704

Technician  R	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614	99.684

R Total	0	0	0	0	1055	1230	1230	1230	1230	1230	7205

0	0	0	0	24.678	32.742	32.742	32.742	32.742	32.742	188.388

Total	0	0	0	0	1055	1230	1230	1230	1230	1230	7205

0	0	0	0	24.678	32.742	32.742	32.742	32.742	32.742	188.388

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5	27.090

Travel  R	0.0	0.0	0.0	0.0	18.0	21.0	21.0	21.0	21.0	21.0	154.980

R Total	0.0	0.0	0.0	0.0	22.0	24.5	24.5	24.5	24.5	24.5	182.070

Total	0.0	0.0	0.0	0.0	22.0	24.5	24.5	24.5	24.5	24.5	182.070

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	52	64	64	64	64	64	370

Page 60 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:34 PM

WBS 	3.5.1.3	Description:	MDT Maintenance (Beam Off)

Institution :	Contact	F. Taylor

Cost of labor and materials to repair and maintain the MDT system during beam off times.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

336	0	0	336	208	0	128	0	5.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

Technician  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

R Total	0	0	0	0	0	1760	1760	1760	1760	1760	8800

0	0	0	0	0	41.606	41.606	41.606	41.606	41.606	208.030

Total	0	0	0	0	0	1760	1760	1760	1760	1760	8800

0	0	0	0	0	41.606	41.606	41.606	41.606	41.606	208.030

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	33.900

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	94.500

R Total	0.0	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	128.400

Total	0.0	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	128.400

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	67	67	67	67	67	336

Page 61 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:36 PM

WBS 	3.5.1.3.1	Description:	MDT Mechanical Maintenance (Beam Off)

Institution :	Contact	F. Taylor

Included are labor and M&S to maintain and repair mechanical parts of the MDT Endcap chambers. Such items as the cost

of repairing a leaking chamber are covered. Work performed during beam off periods.

Assume beam off for 4 months per year (winter). 1 FTE-year is 3 FTE during beam off  period.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

140	0	0	140	125	0	15	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

R Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

R Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	28	28	28	28	28	140

Page 62 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:37 PM

WBS 	3.5.1.3.1.1	Description:	Brandeis University - Beam Off

Institution :	Brandeis Univesity	Contact	F. Taylor

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

140	0	0	140	125	0	15	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

R Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992	124.960

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

R Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	28	28	28	28	28	140

Page 63 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:39 PM

WBS 	3.5.1.3.2	Description:	MDT Electronics Maintenance (Beam Off)

Institution :	Contact	F. Taylor

Cost of labor and materials to maintain and repair the MDT electronics during beam off time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

196	0	0	196	83	0	113	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

R Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	18.900

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	94.500

R Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	113.400

Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	113.400

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	39	39	39	39	39	196

Page 64 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:40 PM

WBS 	3.5.1.3.2.1	Description:	Michigan - Beam Off

Institution :	U. of Michigan	Contact	F. Taylor

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

196	0	0	196	83	0	113	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

R Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

Total	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614	83.070

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	18.900

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	94.500

R Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	113.400

Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	113.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	39	39	39	39	39	196

Page 65 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:42 PM

WBS 	3.5.1.4	Description:	MDT Spares - Mechanical and Electrical

Institution :	Contact	F. Taylor

Cost of fabricating and maintaining a spare parts inventory (approx. 5% of critical parts).

Cost of spare parts - such as broken cables, replacement power supplies, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	0	0	35	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0	35.000

R Total	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0	35.000

Total	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0	35.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	7	7	7	7	7	35

Page 66 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:43 PM

WBS 	3.5.1.4.1	Description:	MDT Mechanical Spares

Institution :	Harvard U.	Contact	F. Taylor

Included is the cost of maintaining an inventory of replacement parts for the MDT mechanical systems - such as gas

system components, Faraday Cages, etc.

Cost of small parts - nuts and bolts to keep things together.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	15	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

R Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3	15

Page 67 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:45 PM

WBS 	3.5.1.4.1.1	Description:	Harvard University

Institution :	Harvard U.	Contact	F. Taylor

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	15	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

R Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Total	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	15.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3	15

Page 68 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:46 PM

WBS 	3.5.1.4.2	Description:	MDT Electronics Spares

Institution :	Contact	F. Taylor

Cost of maintaining an inventory of electronics spares - including HV and signal HH cards, Mezzanine cards, CSMs, spare

cables, DCS boxes, HV cables and connectors.

Cost of small electrical things - such as AC cables, connectors, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20	0	0	20	0	0	20	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

R Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	4	4	4	4	4	20

Page 69 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:47 PM

WBS 	3.5.1.4.2.1	Description:	Harvard University

Institution :	Harvard U.	Contact	F. Taylor

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20	0	0	20	0	0	20	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

R Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	20.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	4	4	4	4	4	20

Page 70 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:49 PM

WBS 	3.5.2	Description:	CSC Pre-Operations, Operations and Maintenance

Institution :	BNL-muon	Contact	V. Polychronakos

Cost of Labor and materials to operate and maintain the Endcap CSC  chamber system.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2457	0	0	2457	1829	0	628	0	21.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176	904

0	0	0	0	0	21.156	18.617	18.617	18.617	18.617	95.624

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880	12320

0	0	0	0	0	310.288	31.029	31.029	31.029	31.029	434.404

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220	2640

0	0	0	0	0	77.572	9.696	9.696	9.696	9.696	116.356

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176	1188

0	0	0	0	0	50.422	25.211	20.169	20.169	20.169	136.140

B/I Total	0	0	0	0	0	11200	1496	1452	1452	1452	17052

0	0	0	0	0	459.438	84.553	79.511	79.511	79.511	782.524

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

Electrical Engineer  MR	0	0	0	110	660	330	0	0	0	0	1100

0	0	0	8.356	57.049	28.525	0	0	0	0	93.930

Technician  MR	0	0	0	2420	1130	570	0	0	0	0	4120

0	0	0	133.011	64.722	31.155	0	0	0	0	228.888

MR Total	0	0	0	2530	2010	1120	0	0	0	0	5660

0	0	0	141.367	131.946	69.855	0	0	0	0	343.168

Electrical Engineer  R	0	0	700	550	230	0	0	0	0	0	1480

0	0	56.63	46.965	19.2	0	0	0	0	0	122.795

Gen Lab  R	0	0	1720	600	440	550	220	220	220	220	4190

0	0	48.848	17.04	12.496	15.62	6.248	6.248	6.248	6.248	118.996

Technician  R	0	0	1770	1520	1726	1056	616	616	616	616	8536

0	0	97.061	79.063	94.423	55.768	33.913	33.913	33.913	33.913	461.967

R Total	0	0	4190	2670	2396	1606	836	836	836	836	14206

0	0	202.539	143.068	126.119	71.388	40.161	40.161	40.161	40.161	703.758

Total	0	0	4190	5200	4406	13926	2332	2288	2288	2288	36918

0	0	202.539	284.435	258.065	600.681	124.714	119.672	119.672	119.672	1829.450

Page 71 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:50 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	16.0	7.0	0.0	0.0	0.0	0.0	34.050

Travel  MR	0.0	0.0	0.0	45.3	31.3	18.0	0.0	0.0	0.0	0.0	116.177

MR Total	0.0	0.0	0.0	51.3	47.3	25.0	0.0	0.0	0.0	0.0	150.227

Other  R	0.0	0.0	84.4	13.1	14.1	19.3	18.3	16.3	16.3	16.3	230.156

Travel  R	0.0	0.0	50.2	36.5	40.0	20.0	17.0	12.5	12.5	12.5	247.390

R Total	0.0	0.0	134.6	49.6	54.1	39.3	35.3	28.8	28.8	28.8	477.546

Total	0.0	0.0	134.6	100.9	101.3	64.3	35.3	28.8	28.8	28.8	627.773

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	362	407	381	678	167	154	154	154	2457

Page 72 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:50 PM

WBS 	3.5.2.1	Description:	CSC Pre-operations

Institution :	BNL-muon	Contact	V. Polychronakos

Work related to the mechanical and electrical aspects of pre-operating the CSC chambers of the U.S. deliverables.

Physicist estimateBasis of Estimate:

100% US ATLAS responsibilityDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1175	0	0	1175	765	0	410	0	7.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

Electrical Engineer  MR	0	0	0	110	660	330	0	0	0	0	1100

0	0	0	8.356	57.049	28.525	0	0	0	0	93.930

Technician  MR	0	0	0	2420	1130	570	0	0	0	0	4120

0	0	0	133.011	64.722	31.155	0	0	0	0	228.888

MR Total	0	0	0	2530	2010	1120	0	0	0	0	5660

0	0	0	141.367	131.946	69.855	0	0	0	0	343.168

Electrical Engineer  R	0	0	700	550	230	0	0	0	0	0	1480

0	0	56.63	46.965	19.2	0	0	0	0	0	122.795

Gen Lab  R	0	0	1720	600	0	0	0	0	0	0	2320

0	0	48.848	17.04	0	0	0	0	0	0	65.888

Technician  R	0	0	1770	1520	1000	0	0	0	0	0	4290

0	0	97.061	79.063	56.93	0	0	0	0	0	233.054

R Total	0	0	4190	2670	1230	0	0	0	0	0	8090

0	0	202.539	143.068	76.13	0	0	0	0	0	421.737

Total	0	0	4190	5200	3240	1120	0	0	0	0	13750

0	0	202.539	284.435	208.076	69.855	0	0	0	0	764.905

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	16.0	7.0	0.0	0.0	0.0	0.0	34.050

Travel  MR	0.0	0.0	0.0	45.3	31.3	18.0	0.0	0.0	0.0	0.0	116.177

MR Total	0.0	0.0	0.0	51.3	47.3	25.0	0.0	0.0	0.0	0.0	150.227

Other  R	0.0	0.0	84.4	13.1	8.3	0.0	0.0	0.0	0.0	0.0	122.636

Travel  R	0.0	0.0	50.2	36.5	25.0	0.0	0.0	0.0	0.0	0.0	137.292

R Total	0.0	0.0	134.6	49.6	33.3	0.0	0.0	0.0	0.0	0.0	259.928

Total	0.0	0.0	134.6	100.9	80.6	25.0	0.0	0.0	0.0	0.0	410.155

Page 73 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:52 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	362	407	306	100	0	0	0	0	1175

Page 74 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:52 PM

WBS 	3.5.2.1.1	Description:	Setup of CSC Staging and Test Station

Institution :	Contact	V. Polychronakos

Cost of labor and materials to setup the CSC test station located in Bldg. 832 at BNL. Included are engineering costs as

well as materials and labor to setup  work stations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

57	0	0	57	18	0	39	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	150	0	0	0	0	0	0	0	150

0	0	11.394	0	0	0	0	0	0	0	11.394

Technician  R	0	0	110	0	0	0	0	0	0	0	110

0	0	6.594	0	0	0	0	0	0	0	6.594

R Total	0	0	260	0	0	0	0	0	0	0	260

0	0	17.988	0	0	0	0	0	0	0	17.988

Total	0	0	260	0	0	0	0	0	0	0	260

0	0	17.988	0	0	0	0	0	0	0	17.988

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	24.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	28.020

Travel  R	0.0	0.0	8.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.803

R Total	0.0	0.0	32.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	38.823

Total	0.0	0.0	32.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	38.823

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	57	0	0	0	0	0	0	0	57

Page 75 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:54 PM

WBS 	3.5.2.1.1.1	Description:	Engineering Design of CSC Test Station

Institution :	Contact	V. Polychronakos

Cost of labor and materials to design the MDT test station at Bldg. 832 @ BNL. Included is both mechanical and electrical

engineering needed.

This covers engineering work needed to design and setup the chamber component test station at Details of Estimate:

BNL. Included are designs of infrastructure of room, work tables, handling fixtures and planning of logistical flow.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22	0	0	22	3	0	19	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

R Total	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

Total	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	14.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	16.070

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.125

R Total	0.0	0.0	16.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.195

Total	0.0	0.0	16.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.195

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	22	0	0	0	0	0	0	0	22

Page 76 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:55 PM

WBS 	3.5.2.1.1.1.1	Description:	BNL

Institution :	BNL-muon	Contact	V. Polychronakos

Cost of engineering to plan CSC test station. This will located first at BNL - then moved to CERN.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	15	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	14.820

R Total	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	14.820

Total	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	14.820

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	0	0	0	0	0	0	0	15

Page 77 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:57 PM

WBS 	3.5.2.1.1.1.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Cost of engineering to contribute to plan CSC test station. The station will located first at BNL - then moved to CERN.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7	0	0	7	3	0	4	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

R Total	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

Total	0	0	40	0	0	0	0	0	0	0	40

0	0	3.038	0	0	0	0	0	0	0	3.038

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.250

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.125

R Total	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.375

Total	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.375

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	7	0	0	0	0	0	0	0	7

Page 78 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:58 PM

WBS 	3.5.2.1.1.2	Description:	Commission CSC Test Station

Institution :	Contact	V. Polychronakos

Cost of labor and materials to activate the CSC test station at BNL. This includes costs of tables, tools, chamber handling

equipment, gas systems and chamber testing electronics. Included is the cost of shipping and activation of test equipment

from the US.

It is most cost-effective to perform Phase I CSC certification at BNL - where manpower and Details of Estimate:

infrastructure exist.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	15	0	20	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	8.356	0	0	0	0	0	0	0	8.356

Technician  R	0	0	110	0	0	0	0	0	0	0	110

0	0	6.594	0	0	0	0	0	0	0	6.594

R Total	0	0	220	0	0	0	0	0	0	0	220

0	0	14.95	0	0	0	0	0	0	0	14.950

Total	0	0	220	0	0	0	0	0	0	0	220

0	0	14.95	0	0	0	0	0	0	0	14.950

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.950

Travel  R	0.0	0.0	6.3	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.678

R Total	0.0	0.0	16.3	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.628

Total	0.0	0.0	16.3	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.628

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	35	0	0	0	0	0	0	0	35

Page 79 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:10:59 PM

WBS 	3.5.2.1.1.2.1	Description:	BNL

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

17	0	0	17	7	0	10	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	110	0	0	0	0	0	0	0	110

0	0	6.594	0	0	0	0	0	0	0	6.594

R Total	0	0	110	0	0	0	0	0	0	0	110

0	0	6.594	0	0	0	0	0	0	0	6.594

Total	0	0	110	0	0	0	0	0	0	0	110

0	0	6.594	0	0	0	0	0	0	0	6.594

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.700

Travel  R	0.0	0.0	3.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.553

R Total	0.0	0.0	8.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.253

Total	0.0	0.0	8.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.253

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	17	0	0	0	0	0	0	0	17

Page 80 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:01 PM

WBS 	3.5.2.1.1.2.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	8	0	9	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	8.356	0	0	0	0	0	0	0	8.356

R Total	0	0	110	0	0	0	0	0	0	0	110

0	0	8.356	0	0	0	0	0	0	0	8.356

Total	0	0	110	0	0	0	0	0	0	0	110

0	0	8.356	0	0	0	0	0	0	0	8.356

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.125

R Total	0.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

Total	0.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0	18

Page 81 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:03 PM

WBS 	3.5.2.1.2	Description:	Pre-Operations of CSC  Chambers - Phase I

Institution :	Contact	V. Polychronakos

Phase-I Costs of labor and materials to certify that 32 US CSC chambers are ready to be installed in chamber support

structures. This includes gas system, readout system and chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

174	0	0	174	126	0	48	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	220	0	0	0	0	0	0	0	220

0	0	18.44	0	0	0	0	0	0	0	18.440

Gen Lab  R	0	0	1320	0	0	0	0	0	0	0	1320

0	0	37.488	0	0	0	0	0	0	0	37.488

Technician  R	0	0	1220	0	0	0	0	0	0	0	1220

0	0	70.117	0	0	0	0	0	0	0	70.117

R Total	0	0	2760	0	0	0	0	0	0	0	2760

0	0	126.045	0	0	0	0	0	0	0	126.045

Total	0	0	2760	0	0	0	0	0	0	0	2760

0	0	126.045	0	0	0	0	0	0	0	126.045

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	14.230

Travel  R	0.0	0.0	27.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	33.710

R Total	0.0	0.0	39.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	47.940

Total	0.0	0.0	39.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	47.940

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	174	0	0	0	0	0	0	0	174

Page 82 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:05 PM

WBS 	3.5.2.1.2.1	Description:	Verify CSC Mechanical Integrity - Phase I

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are certified for installation on

SW.

Work performed in Bldg. 832 at BNL.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

55	0	0	55	45	0	11	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	1320	0	0	0	0	0	0	0	1320

0	0	37.488	0	0	0	0	0	0	0	37.488

Technician  R	0	0	120	0	0	0	0	0	0	0	120

0	0	7.193	0	0	0	0	0	0	0	7.193

R Total	0	0	1440	0	0	0	0	0	0	0	1440

0	0	44.681	0	0	0	0	0	0	0	44.681

Total	0	0	1440	0	0	0	0	0	0	0	1440

0	0	44.681	0	0	0	0	0	0	0	44.681

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.560

Travel  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.070

R Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.630

Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.630

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	55	0	0	0	0	0	0	0	55

Page 83 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:06 PM

WBS 	3.5.2.1.2.1.1	Description:	BNL - Phase I

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

55	0	0	55	45	0	11	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	1320	0	0	0	0	0	0	0	1320

0	0	37.488	0	0	0	0	0	0	0	37.488

Technician  R	0	0	120	0	0	0	0	0	0	0	120

0	0	7.193	0	0	0	0	0	0	0	7.193

R Total	0	0	1440	0	0	0	0	0	0	0	1440

0	0	44.681	0	0	0	0	0	0	0	44.681

Total	0	0	1440	0	0	0	0	0	0	0	1440

0	0	44.681	0	0	0	0	0	0	0	44.681

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.560

Travel  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.070

R Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.630

Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.630

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	55	0	0	0	0	0	0	0	55

Page 84 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:08 PM

WBS 	3.5.2.1.2.1.2	Description:	UCI - Phase I

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 85 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:09 PM

WBS 	3.5.2.1.2.2	Description:	Verify CSC Chamber Electronics - Phase I

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is certified for chamber installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

119	0	0	119	81	0	37	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	220	0	0	0	0	0	0	0	220

0	0	18.44	0	0	0	0	0	0	0	18.440

Technician  R	0	0	1100	0	0	0	0	0	0	0	1100

0	0	62.924	0	0	0	0	0	0	0	62.924

R Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	81.364	0	0	0	0	0	0	0	81.364

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	81.364	0	0	0	0	0	0	0	81.364

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.670

Travel  R	0.0	0.0	22.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	27.640

R Total	0.0	0.0	30.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	37.310

Total	0.0	0.0	30.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	37.310

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	119	0	0	0	0	0	0	0	119

Page 86 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:11 PM

WBS 	3.5.2.1.2.2.1	Description:	BNL - Phase I

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

87	0	0	87	63	0	24	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	10.084	0	0	0	0	0	0	0	10.084

Technician  R	0	0	880	0	0	0	0	0	0	0	880

0	0	52.749	0	0	0	0	0	0	0	52.749

R Total	0	0	990	0	0	0	0	0	0	0	990

0	0	62.833	0	0	0	0	0	0	0	62.833

Total	0	0	990	0	0	0	0	0	0	0	990

0	0	62.833	0	0	0	0	0	0	0	62.833

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.420

Travel  R	0.0	0.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	20.640

R Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	24.060

Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	24.060

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	87	0	0	0	0	0	0	0	87

Page 87 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:13 PM

WBS 	3.5.2.1.2.2.2	Description:	UCI - Phase I

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	19	0	13	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	8.356	0	0	0	0	0	0	0	8.356

Technician  R	0	0	220	0	0	0	0	0	0	0	220

0	0	10.175	0	0	0	0	0	0	0	10.175

R Total	0	0	330	0	0	0	0	0	0	0	330

0	0	18.531	0	0	0	0	0	0	0	18.531

Total	0	0	330	0	0	0	0	0	0	0	330

0	0	18.531	0	0	0	0	0	0	0	18.531

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Travel  R	0.0	0.0	5.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.000

R Total	0.0	0.0	10.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	13.250

Total	0.0	0.0	10.6	0.0	0.0	0.0	0.0	0.0	0.0	0.0	13.250

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	32	0	0	0	0	0	0	0	32

Page 88 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:14 PM

WBS 	3.5.2.1.3	Description:	Pre-Operations of CSC Chambers - Phase II

Institution :	Contact	V. Polychronakos

Phase-II Costs of labor and materials to certify that US CSC chambers are operational on chamber support structures. This

includes gas system, readout system, alignment system and chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

483	0	0	483	308	0	175	0	3.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	110	0	0	0	0	0	0	110

0	0	0	8.356	0	0	0	0	0	0	8.356

Technician  MR	0	0	0	2420	0	0	0	0	0	0	2420

0	0	0	133.011	0	0	0	0	0	0	133.011

MR Total	0	0	0	2530	0	0	0	0	0	0	2530

0	0	0	141.367	0	0	0	0	0	0	141.367

Electrical Engineer  R	0	0	330	440	0	0	0	0	0	0	770

0	0	26.796	36.881	0	0	0	0	0	0	63.677

Gen Lab  R	0	0	400	600	0	0	0	0	0	0	1000

0	0	11.36	17.04	0	0	0	0	0	0	28.400

Technician  R	0	0	440	1100	0	0	0	0	0	0	1540

0	0	20.35	53.887	0	0	0	0	0	0	74.237

R Total	0	0	1170	2140	0	0	0	0	0	0	3310

0	0	58.506	107.808	0	0	0	0	0	0	166.314

Total	0	0	1170	4670	0	0	0	0	0	0	5840

0	0	58.506	249.175	0	0	0	0	0	0	307.681

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	7.060

Travel  MR	0.0	0.0	0.0	45.3	0.0	0.0	0.0	0.0	0.0	0.0	55.621

MR Total	0.0	0.0	0.0	51.3	0.0	0.0	0.0	0.0	0.0	0.0	62.681

Other  R	0.0	0.0	48.4	5.9	0.0	0.0	0.0	0.0	0.0	0.0	62.386

Travel  R	0.0	0.0	13.8	26.5	0.0	0.0	0.0	0.0	0.0	0.0	50.016

R Total	0.0	0.0	62.2	32.4	0.0	0.0	0.0	0.0	0.0	0.0	112.402

Total	0.0	0.0	62.2	83.7	0.0	0.0	0.0	0.0	0.0	0.0	175.083

Page 89 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:16 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	131	352	0	0	0	0	0	0	483

Page 90 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:16 PM

WBS 	3.5.2.1.3.1	Description:	Verify CSC Mechanical Integrity - Phase II

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are operational on Small

Wheels.

Included is the cost of labor and materials to mate chamber support frames to the CSC chambers at CERN - just prior to

their installation on the small wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

87	0	0	87	68	0	19	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	660	0	0	0	0	0	0	660

0	0	0	39.562	0	0	0	0	0	0	39.562

MR Total	0	0	0	660	0	0	0	0	0	0	660

0	0	0	39.562	0	0	0	0	0	0	39.562

Gen Lab  R	0	0	400	600	0	0	0	0	0	0	1000

0	0	11.36	17.04	0	0	0	0	0	0	28.400

R Total	0	0	400	600	0	0	0	0	0	0	1000

0	0	11.36	17.04	0	0	0	0	0	0	28.400

Total	0	0	400	1260	0	0	0	0	0	0	1660

0	0	11.36	56.602	0	0	0	0	0	0	67.962

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	2.280

Travel  MR	0.0	0.0	0.0	11.3	0.0	0.0	0.0	0.0	0.0	0.0	13.659

MR Total	0.0	0.0	0.0	13.3	0.0	0.0	0.0	0.0	0.0	0.0	15.939

Other  R	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0	2.736

R Total	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0	2.736

Total	0.0	0.0	1.2	14.5	0.0	0.0	0.0	0.0	0.0	0.0	18.675

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	74	0	0	0	0	0	0	87

Page 91 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:18 PM

WBS 	3.5.2.1.3.1.1	Description:	BNL - Phase II

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

87	0	0	87	68	0	19	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	660	0	0	0	0	0	0	660

0	0	0	39.562	0	0	0	0	0	0	39.562

MR Total	0	0	0	660	0	0	0	0	0	0	660

0	0	0	39.562	0	0	0	0	0	0	39.562

Gen Lab  R	0	0	400	600	0	0	0	0	0	0	1000

0	0	11.36	17.04	0	0	0	0	0	0	28.400

R Total	0	0	400	600	0	0	0	0	0	0	1000

0	0	11.36	17.04	0	0	0	0	0	0	28.400

Total	0	0	400	1260	0	0	0	0	0	0	1660

0	0	11.36	56.602	0	0	0	0	0	0	67.962

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	2.280

Travel  MR	0.0	0.0	0.0	11.3	0.0	0.0	0.0	0.0	0.0	0.0	13.659

MR Total	0.0	0.0	0.0	13.3	0.0	0.0	0.0	0.0	0.0	0.0	15.939

Other  R	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0	2.736

R Total	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0	2.736

Total	0.0	0.0	1.2	14.5	0.0	0.0	0.0	0.0	0.0	0.0	18.675

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	74	0	0	0	0	0	0	87

Page 92 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:19 PM

WBS 	3.5.2.1.3.1.2	Description:	UCI - Phase II

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 93 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:20 PM

WBS 	3.5.2.1.3.2	Description:	Verify CSC Chamber Electronics - Phase II

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is operational on Small Wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

396	0	0	396	240	0	156	0	2.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	110	0	0	0	0	0	0	110

0	0	0	8.356	0	0	0	0	0	0	8.356

Technician  MR	0	0	0	1760	0	0	0	0	0	0	1760

0	0	0	93.449	0	0	0	0	0	0	93.449

MR Total	0	0	0	1870	0	0	0	0	0	0	1870

0	0	0	101.805	0	0	0	0	0	0	101.805

Electrical Engineer  R	0	0	330	440	0	0	0	0	0	0	770

0	0	26.796	36.881	0	0	0	0	0	0	63.677

Technician  R	0	0	440	1100	0	0	0	0	0	0	1540

0	0	20.35	53.887	0	0	0	0	0	0	74.237

R Total	0	0	770	1540	0	0	0	0	0	0	2310

0	0	47.146	90.768	0	0	0	0	0	0	137.914

Total	0	0	770	3410	0	0	0	0	0	0	4180

0	0	47.146	192.573	0	0	0	0	0	0	239.719

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	4.780

Travel  MR	0.0	0.0	0.0	34.0	0.0	0.0	0.0	0.0	0.0	0.0	41.962

MR Total	0.0	0.0	0.0	38.0	0.0	0.0	0.0	0.0	0.0	0.0	46.742

Other  R	0.0	0.0	47.2	4.7	0.0	0.0	0.0	0.0	0.0	0.0	59.650

Travel  R	0.0	0.0	13.8	26.5	0.0	0.0	0.0	0.0	0.0	0.0	50.016

R Total	0.0	0.0	61.0	31.2	0.0	0.0	0.0	0.0	0.0	0.0	109.666

Total	0.0	0.0	61.0	69.2	0.0	0.0	0.0	0.0	0.0	0.0	156.408

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	118	278	0	0	0	0	0	0	396

Page 94 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:22 PM

WBS 	3.5.2.1.3.2.1	Description:	BNL - Phase II

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

183	0	0	183	96	0	87	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	52.749	0	0	0	0	0	0	52.749

MR Total	0	0	0	880	0	0	0	0	0	0	880

0	0	0	52.749	0	0	0	0	0	0	52.749

Electrical Engineer  R	0	0	110	220	0	0	0	0	0	0	330

0	0	10.084	20.169	0	0	0	0	0	0	30.253

Technician  R	0	0	0	220	0	0	0	0	0	0	220

0	0	0	13.187	0	0	0	0	0	0	13.187

R Total	0	0	110	440	0	0	0	0	0	0	550

0	0	10.084	33.356	0	0	0	0	0	0	43.440

Total	0	0	110	1320	0	0	0	0	0	0	1430

0	0	10.084	86.105	0	0	0	0	0	0	96.189

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	2.280

Travel  MR	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	18.212

MR Total	0.0	0.0	0.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	20.492

Other  R	0.0	0.0	44.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	54.150

Travel  R	0.0	0.0	2.5	7.5	0.0	0.0	0.0	0.0	0.0	0.0	12.141

R Total	0.0	0.0	46.5	11.0	0.0	0.0	0.0	0.0	0.0	0.0	66.291

Total	0.0	0.0	46.5	28.0	0.0	0.0	0.0	0.0	0.0	0.0	86.783

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 95 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:24 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	63	120	0	0	0	0	0	0	183

Page 96 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:24 PM

WBS 	3.5.2.1.3.2.2	Description:	UCI - Phase II

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

213	0	0	213	144	0	70	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	110	0	0	0	0	0	0	110

0	0	0	8.356	0	0	0	0	0	0	8.356

Technician  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	40.7	0	0	0	0	0	0	40.700

MR Total	0	0	0	990	0	0	0	0	0	0	990

0	0	0	49.056	0	0	0	0	0	0	49.056

Electrical Engineer  R	0	0	220	220	0	0	0	0	0	0	440

0	0	16.712	16.712	0	0	0	0	0	0	33.424

Technician  R	0	0	440	880	0	0	0	0	0	0	1320

0	0	20.35	40.7	0	0	0	0	0	0	61.050

R Total	0	0	660	1100	0	0	0	0	0	0	1760

0	0	37.062	57.412	0	0	0	0	0	0	94.474

Total	0	0	660	2090	0	0	0	0	0	0	2750

0	0	37.062	106.468	0	0	0	0	0	0	143.530

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	2.500

Travel  MR	0.0	0.0	0.0	19.0	0.0	0.0	0.0	0.0	0.0	0.0	23.750

MR Total	0.0	0.0	0.0	21.0	0.0	0.0	0.0	0.0	0.0	0.0	26.250

Other  R	0.0	0.0	3.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0	5.500

Travel  R	0.0	0.0	11.3	19.0	0.0	0.0	0.0	0.0	0.0	0.0	37.875

R Total	0.0	0.0	14.5	20.2	0.0	0.0	0.0	0.0	0.0	0.0	43.375

Total	0.0	0.0	14.5	41.2	0.0	0.0	0.0	0.0	0.0	0.0	69.625

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 97 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:25 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	55	158	0	0	0	0	0	0	213

Page 98 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:25 PM

WBS 	3.5.2.1.4	Description:	Pre-Operations of CSC Chambers - Phase III

Institution :	Contact	V. Polychronakos

Phase-III Costs of labor and materials to certify that US CSC  chambers are operational on chamber support structures

after they have been moved to the ATLAS cavern.This includes gas system, readout system, alignment system and

chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

461	0	0	461	313	0	148	0	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

Electrical Engineer  MR	0	0	0	0	660	330	0	0	0	0	990

0	0	0	0	57.049	28.525	0	0	0	0	85.574

Technician  MR	0	0	0	0	1130	570	0	0	0	0	1700

0	0	0	0	64.722	31.155	0	0	0	0	95.877

MR Total	0	0	0	0	2010	1120	0	0	0	0	3130

0	0	0	0	131.946	69.855	0	0	0	0	201.801

Electrical Engineer  R	0	0	0	110	230	0	0	0	0	0	340

0	0	0	10.084	19.2	0	0	0	0	0	29.284

Technician  R	0	0	0	420	1000	0	0	0	0	0	1420

0	0	0	25.176	56.93	0	0	0	0	0	82.106

R Total	0	0	0	530	1230	0	0	0	0	0	1760

0	0	0	35.26	76.13	0	0	0	0	0	111.390

Total	0	0	0	530	3240	1120	0	0	0	0	4890

0	0	0	35.26	208.076	69.855	0	0	0	0	313.191

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	16.0	7.0	0.0	0.0	0.0	0.0	26.990

Travel  MR	0.0	0.0	0.0	0.0	31.3	18.0	0.0	0.0	0.0	0.0	60.556

MR Total	0.0	0.0	0.0	0.0	47.3	25.0	0.0	0.0	0.0	0.0	87.546

Other  R	0.0	0.0	0.0	7.2	8.3	0.0	0.0	0.0	0.0	0.0	18.000

Travel  R	0.0	0.0	0.0	10.0	25.0	0.0	0.0	0.0	0.0	0.0	42.763

R Total	0.0	0.0	0.0	17.2	33.3	0.0	0.0	0.0	0.0	0.0	60.763

Total	0.0	0.0	0.0	17.2	80.6	25.0	0.0	0.0	0.0	0.0	148.309

Page 99 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:27 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	56	306	100	0	0	0	0	461

Page 100 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:27 PM

WBS 	3.5.2.1.4.1	Description:	Verify CSC Mechanical Integrity - Phase III

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are operational on support

structure after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

47	0	0	47	28	0	20	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	13.187	0	0	0	0	0	13.187

MR Total	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	13.187	0	0	0	0	0	13.187

Technician  R	0	0	0	120	120	0	0	0	0	0	240

0	0	0	7.193	7.193	0	0	0	0	0	14.386

R Total	0	0	0	120	120	0	0	0	0	0	240

0	0	0	7.193	7.193	0	0	0	0	0	14.386

Total	0	0	0	120	340	0	0	0	0	0	460

0	0	0	7.193	20.38	0	0	0	0	0	27.573

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	1.140

Travel  MR	0.0	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	4.856

MR Total	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	5.996

Other  R	0.0	0.0	0.0	6.0	0.3	0.0	0.0	0.0	0.0	0.0	7.182

Travel  R	0.0	0.0	0.0	3.0	2.5	0.0	0.0	0.0	0.0	0.0	6.678

R Total	0.0	0.0	0.0	9.0	2.8	0.0	0.0	0.0	0.0	0.0	13.860

Total	0.0	0.0	0.0	9.0	7.8	0.0	0.0	0.0	0.0	0.0	19.856

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	18	30	0	0	0	0	0	47

Page 101 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:29 PM

WBS 	3.5.2.1.4.1.1	Description:	BNL - Phase III

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

47	0	0	47	28	0	20	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	13.187	0	0	0	0	0	13.187

MR Total	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	13.187	0	0	0	0	0	13.187

Technician  R	0	0	0	120	120	0	0	0	0	0	240

0	0	0	7.193	7.193	0	0	0	0	0	14.386

R Total	0	0	0	120	120	0	0	0	0	0	240

0	0	0	7.193	7.193	0	0	0	0	0	14.386

Total	0	0	0	120	340	0	0	0	0	0	460

0	0	0	7.193	20.38	0	0	0	0	0	27.573

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	1.140

Travel  MR	0.0	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	4.856

MR Total	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	5.996

Other  R	0.0	0.0	0.0	6.0	0.3	0.0	0.0	0.0	0.0	0.0	7.182

Travel  R	0.0	0.0	0.0	3.0	2.5	0.0	0.0	0.0	0.0	0.0	6.678

R Total	0.0	0.0	0.0	9.0	2.8	0.0	0.0	0.0	0.0	0.0	13.860

Total	0.0	0.0	0.0	9.0	7.8	0.0	0.0	0.0	0.0	0.0	19.856

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	18	30	0	0	0	0	0	47

Page 102 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:30 PM

WBS 	3.5.2.1.4.1.2	Description:	UCI - Phase III

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 103 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:31 PM

WBS 	3.5.2.1.4.2	Description:	Verify CSC Chamber Electronics - Phase III

Institution :	Contact	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is operational on chamber support structures after move

to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

414	0	0	414	286	0	128	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

Electrical Engineer  MR	0	0	0	0	660	330	0	0	0	0	990

0	0	0	0	57.049	28.525	0	0	0	0	85.574

Technician  MR	0	0	0	0	910	570	0	0	0	0	1480

0	0	0	0	51.535	31.155	0	0	0	0	82.690

MR Total	0	0	0	0	1790	1120	0	0	0	0	2910

0	0	0	0	118.759	69.855	0	0	0	0	188.614

Electrical Engineer  R	0	0	0	110	230	0	0	0	0	0	340

0	0	0	10.084	19.2	0	0	0	0	0	29.284

Technician  R	0	0	0	300	880	0	0	0	0	0	1180

0	0	0	17.983	49.737	0	0	0	0	0	67.720

R Total	0	0	0	410	1110	0	0	0	0	0	1520

0	0	0	28.067	68.937	0	0	0	0	0	97.004

Total	0	0	0	410	2900	1120	0	0	0	0	4430

0	0	0	28.067	187.696	69.855	0	0	0	0	285.618

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	15.0	7.0	0.0	0.0	0.0	0.0	25.850

Travel  MR	0.0	0.0	0.0	0.0	27.3	18.0	0.0	0.0	0.0	0.0	55.700

MR Total	0.0	0.0	0.0	0.0	42.3	25.0	0.0	0.0	0.0	0.0	81.550

Other  R	0.0	0.0	0.0	1.2	8.0	0.0	0.0	0.0	0.0	0.0	10.818

Travel  R	0.0	0.0	0.0	7.0	22.5	0.0	0.0	0.0	0.0	0.0	36.085

R Total	0.0	0.0	0.0	8.2	30.5	0.0	0.0	0.0	0.0	0.0	46.903

Total	0.0	0.0	0.0	8.2	72.8	25.0	0.0	0.0	0.0	0.0	128.453

Page 104 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:33 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	38	276	100	0	0	0	0	414

Page 105 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:33 PM

WBS 	3.5.2.1.4.2.1	Description:	BNL - Phase III

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

281	0	0	281	201	0	80	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	0	440	220	0	0	0	0	660

0	0	0	0	40.337	20.169	0	0	0	0	60.506

Technician  MR	0	0	0	0	690	350	0	0	0	0	1040

0	0	0	0	41.36	20.98	0	0	0	0	62.340

MR Total	0	0	0	0	1130	570	0	0	0	0	1700

0	0	0	0	81.697	41.149	0	0	0	0	122.846

Electrical Engineer  R	0	0	0	110	110	0	0	0	0	0	220

0	0	0	10.084	10.084	0	0	0	0	0	20.168

Technician  R	0	0	0	300	660	0	0	0	0	0	960

0	0	0	17.983	39.562	0	0	0	0	0	57.545

R Total	0	0	0	410	770	0	0	0	0	0	1180

0	0	0	28.067	49.646	0	0	0	0	0	77.713

Total	0	0	0	410	1900	570	0	0	0	0	2880

0	0	0	28.067	131.343	41.149	0	0	0	0	200.559

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	17.100

Travel  MR	0.0	0.0	0.0	0.0	16.0	8.0	0.0	0.0	0.0	0.0	29.138

MR Total	0.0	0.0	0.0	0.0	26.0	13.0	0.0	0.0	0.0	0.0	46.238

Other  R	0.0	0.0	0.0	1.2	5.0	0.0	0.0	0.0	0.0	0.0	7.068

Travel  R	0.0	0.0	0.0	7.0	15.0	0.0	0.0	0.0	0.0	0.0	26.710

R Total	0.0	0.0	0.0	8.2	20.0	0.0	0.0	0.0	0.0	0.0	33.778

Total	0.0	0.0	0.0	8.2	46.0	13.0	0.0	0.0	0.0	0.0	80.016

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 106 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:35 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	38	186	57	0	0	0	0	281

Page 107 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:35 PM

WBS 	3.5.2.1.4.2.2	Description:	UCI - Phase III

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

133	0	0	133	85	0	48	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

Electrical Engineer  MR	0	0	0	0	220	110	0	0	0	0	330

0	0	0	0	16.712	8.356	0	0	0	0	25.068

Technician  MR	0	0	0	0	220	220	0	0	0	0	440

0	0	0	0	10.175	10.175	0	0	0	0	20.350

MR Total	0	0	0	0	660	550	0	0	0	0	1210

0	0	0	0	37.062	28.706	0	0	0	0	65.768

Electrical Engineer  R	0	0	0	0	120	0	0	0	0	0	120

0	0	0	0	9.116	0	0	0	0	0	9.116

Technician  R	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	10.175	0	0	0	0	0	10.175

R Total	0	0	0	0	340	0	0	0	0	0	340

0	0	0	0	19.291	0	0	0	0	0	19.291

Total	0	0	0	0	1000	550	0	0	0	0	1550

0	0	0	0	56.353	28.706	0	0	0	0	85.059

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	2.0	0.0	0.0	0.0	0.0	8.750

Travel  MR	0.0	0.0	0.0	0.0	11.3	10.0	0.0	0.0	0.0	0.0	26.562

MR Total	0.0	0.0	0.0	0.0	16.3	12.0	0.0	0.0	0.0	0.0	35.312

Other  R	0.0	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	3.750

Travel  R	0.0	0.0	0.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0	9.375

R Total	0.0	0.0	0.0	0.0	10.5	0.0	0.0	0.0	0.0	0.0	13.125

Total	0.0	0.0	0.0	0.0	26.8	12.0	0.0	0.0	0.0	0.0	48.437

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 108 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:36 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	90	44	0	0	0	0	133

Page 109 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:36 PM

WBS 	3.5.2.2	Description:	CSC Operations (Beam On)

Institution :	BNL-muon	Contact	V. Polychronakos

Cost of labor and materials to maintain and operate the CSC Endcap chamber system. This includes Phase IV

Commissioning with first beam and beyond.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1050	0	0	1050	959	0	90	0	11.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176	904

0	0	0	0	0	21.156	18.617	18.617	18.617	18.617	95.624

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880	12320

0	0	0	0	0	310.288	31.029	31.029	31.029	31.029	434.404

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220	2640

0	0	0	0	0	77.572	9.696	9.696	9.696	9.696	116.356

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176	1188

0	0	0	0	0	50.422	25.211	20.169	20.169	20.169	136.140

B/I Total	0	0	0	0	0	11200	1496	1452	1452	1452	17052

0	0	0	0	0	459.438	84.553	79.511	79.511	79.511	782.524

Gen Lab  R	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

Technician  R	0	0	0	0	726	396	396	396	396	396	2706

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231	148.648

R Total	0	0	0	0	1166	506	506	506	506	506	3696

0	0	0	0	49.989	25.355	25.355	25.355	25.355	25.355	176.764

Total	0	0	0	0	1166	11706	2002	1958	1958	1958	20748

0	0	0	0	49.989	484.793	109.908	104.866	104.866	104.866	959.288

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.8	3.3	3.3	3.3	3.3	3.3	25.850

Travel  R	0.0	0.0	0.0	0.0	15.0	7.5	7.5	7.5	7.5	7.5	64.458

R Total	0.0	0.0	0.0	0.0	20.8	10.8	10.8	10.8	10.8	10.8	90.308

Total	0.0	0.0	0.0	0.0	20.8	10.8	10.8	10.8	10.8	10.8	90.308

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	75	498	123	118	118	118	1050

Page 110 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:38 PM

WBS 	3.5.2.2.1	Description:	CSC Mechanical Operations (Beam On)

Institution :	Contact	V. Polychronakos

Cost of labor for operating and maintaining mechanical integrity of CSC  chamber system. This includes the cost of M&S

associated with the gas flow control system, piping, chamber supports, etc. This covers Phase IV and beyond.

US MDT fraction is 20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	28	0	9	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

R Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

R Total	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

Total	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	5	5	5	5	5	37

Page 111 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:39 PM

WBS 	3.5.2.2.1.1	Description:	BNL - Beam On

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	28	0	9	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

R Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124	28.116

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

R Total	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

Total	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3	8.550

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	5	5	5	5	5	37

Page 112 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:41 PM

WBS 	3.5.2.2.1.2	Description:	UCI - Beam On

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 113 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:42 PM

WBS 	3.5.2.2.2	Description:	CSC Electronics Operations (Beam On)

Institution :	Contact	V. Polychronakos

Cost of labor and materials for maintaining  the CSC  electronics - Phase IV (initial beam) and beyond.

This involves LV and HV power supplies, as well as HV and signal HH cards, and mezzanine Details of Estimate:

cards. This is roughly 20 % of the ATLAS total  for the HV and signal cards - but 100 % of the ATLAS total for CSM and

mezzanine cards (US design and responsibility - respectively).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

230	0	0	230	149	0	82	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	726	396	396	396	396	396	2706

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231	148.648

R Total	0	0	0	0	726	396	396	396	396	396	2706

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231	148.648

Total	0	0	0	0	726	396	396	396	396	396	2706

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231	148.648

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.5	2.0	2.0	2.0	2.0	2.0	17.300

Travel  R	0.0	0.0	0.0	0.0	15.0	7.5	7.5	7.5	7.5	7.5	64.458

R Total	0.0	0.0	0.0	0.0	19.5	9.5	9.5	9.5	9.5	9.5	81.758

Total	0.0	0.0	0.0	0.0	19.5	9.5	9.5	9.5	9.5	9.5	81.758

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	61	34	34	34	34	34	230

Page 114 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:44 PM

WBS 	3.5.2.2.2.1	Description:	BNL - Beam On

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

151	0	0	151	103	0	48	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	286	286	286	286	286	286	1716

0	0	0	0	17.143	17.143	17.143	17.143	17.143	17.143	102.858

R Total	0	0	0	0	286	286	286	286	286	286	1716

0	0	0	0	17.143	17.143	17.143	17.143	17.143	17.143	102.858

Total	0	0	0	0	286	286	286	286	286	286	1716

0	0	0	0	17.143	17.143	17.143	17.143	17.143	17.143	102.858

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0	8.550

Travel  R	0.0	0.0	0.0	0.0	7.5	5.0	5.0	5.0	5.0	5.0	39.458

R Total	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	48.008

Total	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	48.008

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	29	24	24	24	24	24	151

Page 115 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:45 PM

WBS 	3.5.2.2.2.2	Description:	UCI - Beam On

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

80	0	0	80	46	0	34	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	20.35	5.088	5.088	5.088	5.088	5.088	45.790

R Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	20.35	5.088	5.088	5.088	5.088	5.088	45.790

Total	0	0	0	0	440	110	110	110	110	110	990

0	0	0	0	20.35	5.088	5.088	5.088	5.088	5.088	45.790

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	1.0	8.750

Travel  R	0.0	0.0	0.0	0.0	7.5	2.5	2.5	2.5	2.5	2.5	25.000

R Total	0.0	0.0	0.0	0.0	9.5	3.5	3.5	3.5	3.5	3.5	33.750

Total	0.0	0.0	0.0	0.0	9.5	3.5	3.5	3.5	3.5	3.5	33.750

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	32	9	9	9	9	9	80

Page 116 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:46 PM

WBS 	3.5.2.3	Description:	CSC Maintenance (Beam Off)

Institution :	Contact	V. Polychronakos

Cost of labor and materials to repair and maintain the CSC  system during beam off times.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

174	0	0	174	105	0	69	0	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

Technician  R	0	0	0	0	0	660	220	220	220	220	1540

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682	80.265

R Total	0	0	0	0	0	1100	330	330	330	330	2420

0	0	0	0	0	46.033	14.806	14.806	14.806	14.806	105.257

Total	0	0	0	0	0	1100	330	330	330	330	2420

0	0	0	0	0	46.033	14.806	14.806	14.806	14.806	105.257

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	5.0	3.0	3.0	3.0	23.570

Travel  R	0.0	0.0	0.0	0.0	0.0	12.5	9.5	5.0	5.0	5.0	45.640

R Total	0.0	0.0	0.0	0.0	0.0	18.5	14.5	8.0	8.0	8.0	69.210

Total	0.0	0.0	0.0	0.0	0.0	18.5	14.5	8.0	8.0	8.0	69.210

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	69	32	24	24	24	174

Page 117 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:48 PM

WBS 	3.5.2.3.1	Description:	CSC Mechanical Maintenance (Beam Off)

Institution :	Contact	V. Polychronakos

Included are labor and M&S to maintain and repair mechanical parts of the CSC Endcap chambers. Such items as the cost

of repairing a leaking chamber are covered. Work performed during beam off periods.

Access to the CSCs is likely to be very difficult given their location in high radiation area.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	25	0	7	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

R Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

R Total	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

Total	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	15	4	4	4	4	32

Page 118 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:49 PM

WBS 	3.5.2.3.1.1	Description:	BNL - Beam Off

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	25	0	7	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

R Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124	24.992

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

R Total	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

Total	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	6.840

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	15	4	4	4	4	32

Page 119 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:51 PM

WBS 	3.5.2.3.1.2	Description:	UCI - Beam Off

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 120 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:52 PM

WBS 	3.5.2.3.2	Description:	CSC Electronics Maintenance (Beam Off)

Institution :	Contact	V. Polychronakos

Cost of labor and materials to maintain and repair the CSC electronics during beam off time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

143	0	0	143	80	0	62	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	660	220	220	220	220	1540

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682	80.265

R Total	0	0	0	0	0	660	220	220	220	220	1540

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682	80.265

Total	0	0	0	0	0	660	220	220	220	220	1540

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682	80.265

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	2.0	2.0	2.0	16.730

Travel  R	0.0	0.0	0.0	0.0	0.0	12.5	9.5	5.0	5.0	5.0	45.640

R Total	0.0	0.0	0.0	0.0	0.0	16.5	13.5	7.0	7.0	7.0	62.370

Total	0.0	0.0	0.0	0.0	0.0	16.5	13.5	7.0	7.0	7.0	62.370

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	54	28	20	20	20	143

Page 121 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:54 PM

WBS 	3.5.2.3.2.1	Description:	BNL - Beam Off

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

68	0	0	68	40	0	29	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	220	110	110	110	110	660

0	0	0	0	0	13.187	6.594	6.594	6.594	6.594	39.563

R Total	0	0	0	0	0	220	110	110	110	110	660

0	0	0	0	0	13.187	6.594	6.594	6.594	6.594	39.563

Total	0	0	0	0	0	220	110	110	110	110	660

0	0	0	0	0	13.187	6.594	6.594	6.594	6.594	39.563

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	1.0	1.0	1.0	7.980

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	4.5	2.5	2.5	2.5	20.640

R Total	0.0	0.0	0.0	0.0	0.0	7.0	6.5	3.5	3.5	3.5	28.620

Total	0.0	0.0	0.0	0.0	0.0	7.0	6.5	3.5	3.5	3.5	28.620

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	22	14	11	11	11	68

Page 122 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:55 PM

WBS 	3.5.2.3.2.2	Description:	UCI - Beam Off

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

74	0	0	74	41	0	34	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	20.35	5.088	5.088	5.088	5.088	40.702

R Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	20.35	5.088	5.088	5.088	5.088	40.702

Total	0	0	0	0	0	440	110	110	110	110	880

0	0	0	0	0	20.35	5.088	5.088	5.088	5.088	40.702

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	1.0	1.0	1.0	8.750

Travel  R	0.0	0.0	0.0	0.0	0.0	7.5	5.0	2.5	2.5	2.5	25.000

R Total	0.0	0.0	0.0	0.0	0.0	9.5	7.0	3.5	3.5	3.5	33.750

Total	0.0	0.0	0.0	0.0	0.0	9.5	7.0	3.5	3.5	3.5	33.750

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	32	14	9	9	9	74

Page 123 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:57 PM

WBS 	3.5.2.4	Description:	CSC Spares - Mechanical and Electrical

Institution :	Contact	V. Polychronakos

Cost of fabricating and maintaining a spare parts inventory (approx. 5% of critical parts).

Cost of spare parts - such as broken cables, replacement power supplies, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

58	0	0	58	0	0	58	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	58.100

R Total	0.0	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	58.100

Total	0.0	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	58.100

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	12	12	12	12	12	58

Page 124 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:58 PM

WBS 	3.5.2.4.1	Description:	CSC Mechanical Spares

Institution :	BNL-muon	Contact	V. Polychronakos

Included is the cost of maintaining an inventory of replacement parts for the CSC mechanical systems - such as gas system

components, Faraday Cages, etc.

Cost of small parts - nuts and bolts to keep things together.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	0	23	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

R Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	5	5	5	5	5	23

Page 125 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:11:59 PM

WBS 	3.5.2.4.1.1	Description:	BNL

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	0	23	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

R Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	5	5	5	5	5	23

Page 126 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:01 PM

WBS 	3.5.2.4.2	Description:	CSC Electronics Spares

Institution :	Contact	V. Polychronakos

Cost of maintaining an inventory of electronics spares - frontend, SCA, and RODs.

Cost of small electrical things - such as AC cables, connectors, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	0	0	35	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	35.300

R Total	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	35.300

Total	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	35.300

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	7	7	7	7	7	35

Page 127 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:02 PM

WBS 	3.5.2.4.2.1	Description:	BNL

Institution :	BNL-muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	0	23	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

R Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

Total	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	22.800

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	5	5	5	5	5	23

Page 128 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:04 PM

WBS 	3.5.2.4.2.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

13	0	0	13	0	0	13	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	12.500

R Total	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	12.500

Total	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	12.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3	13

Page 129 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:05 PM

WBS 	3.5.3	Description:	Alignment System Pre-Operations, M&O

Institution :	Contact	Jim Bensinger

Encompassed in this WBS is work related to the Endcap alignment system. This includes the in-plane alignment system

and global alignment system.

Survey of all wheels and chamber mounting frames is covered. This is needed to precisely locate chamber and alignment

supports.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1665	0	0	1665	1117	5	544	0	20.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	176	176	352	176	176	176	176	176	1584

0	0	13.728	13.728	27.456	16.885	16.885	16.885	16.885	16.885	139.337

Grad Student  B/I	0	0	0	3520	3520	220	220	220	220	220	8140

0	0	0	52.8	52.8	4.059	4.059	4.059	4.059	4.059	125.895

Post Doc  B/I	0	0	1760	3520	3520	396	396	396	396	396	10780

0	0	52.8	105.6	105.6	14.612	14.612	14.612	14.612	14.612	337.060

B/I Total	0	0	1936	7216	7392	792	792	792	792	792	20504

0	0	66.528	172.128	185.856	35.556	35.556	35.556	35.556	35.556	602.292

Computer Professional  MR	0	0	0	0	880	220	0	0	0	0	1100

0	0	0	0	35.394	8.849	0	0	0	0	44.243

Electrical Engineer  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	18.401	4.6	0	0	0	0	23.001

Technician  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	13.53	3.382	0	0	0	0	16.912

MR Total	0	0	0	0	1760	440	0	0	0	0	2200

0	0	0	0	67.325	16.831	0	0	0	0	84.156

Gen Lab  R	0	0	880	1880	220	0	0	0	0	0	2980

0	0	24.992	53.392	6.248	0	0	0	0	0	84.632

Mechanical Engineer  R	0	0	220	488	250	0	0	0	0	0	958

0	0	9.2	20.408	10.455	0	0	0	0	0	40.063

Technician  R	0	0	2228	2360	880	924	924	924	924	924	10088

0	0	68.511	72.57	27.06	28.413	28.413	28.413	28.413	28.413	310.206

R Total	0	0	3328	4728	1350	924	924	924	924	924	14026

0	0	102.703	146.37	43.763	28.413	28.413	28.413	28.413	28.413	434.901

Total	0	0	5264	11944	10502	2156	1716	1716	1716	1716	36730

0	0	169.231	318.498	296.944	80.8	63.969	63.969	63.969	63.969	1121.349

Page 130 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:07 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	15.000

Travel  MR	0.0	0.0	0.0	0.0	30.0	15.0	0.0	0.0	0.0	0.0	69.750

MR Total	0.0	0.0	0.0	0.0	40.0	20.0	0.0	0.0	0.0	0.0	84.750

Other  R	0.0	0.0	16.0	7.2	2.1	10.0	10.0	10.0	10.0	10.0	75.300

Travel  R	0.0	0.0	27.2	48.0	19.3	30.6	30.6	30.6	30.6	30.6	383.563

R Total	0.0	0.0	43.2	55.2	21.4	40.6	40.6	40.6	40.6	40.6	458.863

Total	0.0	0.0	43.2	55.2	61.4	60.6	40.6	40.6	40.6	40.6	543.613

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	227	400	385	166	121	121	121	121	1665

Page 131 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:07 PM

WBS 	3.5.3.1	Description:	Alignment System Pre-operations

Institution :	Composite U.	Contact	Jim Bensinger

Work related to the pre-operation of the Endcap alignment system. Covered are the alignment of both the CSC and MDT

chamber systems.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1058	0	0	1058	797	5	256	0	16.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	176	176	352	0	0	0	0	0	704

0	0	13.728	13.728	27.456	0	0	0	0	0	54.912

Grad Student  B/I	0	0	0	3520	3520	0	0	0	0	0	7040

0	0	0	52.8	52.8	0	0	0	0	0	105.600

Post Doc  B/I	0	0	1760	3520	3520	0	0	0	0	0	8800

0	0	52.8	105.6	105.6	0	0	0	0	0	264.000

B/I Total	0	0	1936	7216	7392	0	0	0	0	0	16544

0	0	66.528	172.128	185.856	0	0	0	0	0	424.512

Computer Professional  MR	0	0	0	0	880	220	0	0	0	0	1100

0	0	0	0	35.394	8.849	0	0	0	0	44.243

Electrical Engineer  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	18.401	4.6	0	0	0	0	23.001

Technician  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	13.53	3.382	0	0	0	0	16.912

MR Total	0	0	0	0	1760	440	0	0	0	0	2200

0	0	0	0	67.325	16.831	0	0	0	0	84.156

Gen Lab  R	0	0	880	1880	220	0	0	0	0	0	2980

0	0	24.992	53.392	6.248	0	0	0	0	0	84.632

Mechanical Engineer  R	0	0	220	488	250	0	0	0	0	0	958

0	0	9.2	20.408	10.455	0	0	0	0	0	40.063

Technician  R	0	0	2228	2360	880	0	0	0	0	0	5468

0	0	68.511	72.57	27.06	0	0	0	0	0	168.141

R Total	0	0	3328	4728	1350	0	0	0	0	0	9406

0	0	102.703	146.37	43.763	0	0	0	0	0	292.836

Total	0	0	5264	11944	10502	440	0	0	0	0	28150

0	0	169.231	318.498	296.944	16.831	0	0	0	0	801.504

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	15.000

Page 132 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:08 PM

Travel  MR	0.0	0.0	0.0	0.0	30.0	15.0	0.0	0.0	0.0	0.0	69.750

MR Total	0.0	0.0	0.0	0.0	40.0	20.0	0.0	0.0	0.0	0.0	84.750

Other  R	0.0	0.0	16.0	7.2	2.1	0.0	0.0	0.0	0.0	0.0	25.300

Travel  R	0.0	0.0	27.2	48.0	19.3	0.0	0.0	0.0	0.0	0.0	146.413

R Total	0.0	0.0	43.2	55.2	21.4	0.0	0.0	0.0	0.0	0.0	171.713

Total	0.0	0.0	43.2	55.2	61.4	20.0	0.0	0.0	0.0	0.0	256.463

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	227	400	385	45	0	0	0	0	1058

Page 133 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:08 PM

WBS 	3.5.3.1.1	Description:	Pre-Ops Staging Area for Alignment Components

Institution :	Contact	Jim Bensinger

Cost of labor and materials to setup and pre-operate a workshop to unpack, inspect, repair and test Endcap alignment

parts. This is Phase-I work.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	7	5	11	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

Technician  R	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

R Total	0	0	330	0	0	0	0	0	0	0	330

0	0	11.365	0	0	0	0	0	0	0	11.365

Total	0	0	330	0	0	0	0	0	0	0	330

0	0	11.365	0	0	0	0	0	0	0	11.365

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.000

Travel  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.200

R Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	23	0	0	0	0	0	0	0	23

Page 134 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:10 PM

WBS 	3.5.3.1.1.1	Description:	Eng. Design for Alignment Staging & Test Station

Institution :	Contact	Jim Bensinger

Engineering labor and materials needed to setup and operate the Endcap alignment staging and testing station at CERN.

This includes testers for the in-plane and global systems.

100 % of the Endcap - roughly 50 % ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5	0	0	5	0	5	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

R Total	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

Total	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	5	0	0	0	0	0	0	0	5

Page 135 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:11 PM

WBS 	3.5.3.1.1.1.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5	0	0	5	0	5	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

R Total	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

Total	0	0	110	0	0	0	0	0	0	0	110

0	0	4.6	0	0	0	0	0	0	0	4.600

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	5	0	0	0	0	0	0	0	5

Page 136 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:13 PM

WBS 	3.5.3.1.1.2	Description:	Commission Alignment Stage & Test Station

Institution :	Contact	Jim Bensinger

Cost of labor and materials to commission an alignment stage and test station at CERN. Alignment components will be

shipped to CERN fully certified as being ready for installation. The work covered here is to unpack components, inspect for

damage and final check before installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	7	0	11	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

R Total	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

Total	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.000

Travel  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.200

R Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0	18

Page 137 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:14 PM

WBS 	3.5.3.1.1.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	7	0	11	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

R Total	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

Total	0	0	220	0	0	0	0	0	0	0	220

0	0	6.765	0	0	0	0	0	0	0	6.765

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.000

Travel  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.200

R Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Total	0.0	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0	18

Page 138 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:16 PM

WBS 	3.5.3.1.2	Description:	Pre-operations of Alignment Parts - Phase I

Institution :	Contact	Jim Bensinger

This covers labor and materials to perform the pre-operations (certification) on all alignment components (in-plane, polar,

multi-point, bars and CSC components) prior to installation on the support structures.

100 % Endcap ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

62	0	0	62	43	0	18	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

R Total	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

Total	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.000

Travel  R	0.0	0.0	11.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.360

R Total	0.0	0.0	12.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.360

Total	0.0	0.0	12.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.360

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	62	0	0	0	0	0	0	0	62

Page 139 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:17 PM

WBS 	3.5.3.1.2.1	Description:	Brandeis - Phase I

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

62	0	0	62	43	0	18	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

R Total	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

Total	0	0	1408	0	0	0	0	0	0	0	1408

0	0	43.296	0	0	0	0	0	0	0	43.296

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.000

Travel  R	0.0	0.0	11.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.360

R Total	0.0	0.0	12.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.360

Total	0.0	0.0	12.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0	18.360

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	62	0	0	0	0	0	0	0	62

Page 140 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:19 PM

WBS 	3.5.3.1.3	Description:	Pre-operations of Alignment Parts - Phase II

Institution :	Contact	Jim Bensinger

Covers labor and materials for pre-operations of the all alignment components following their installation on the support

structures - prior to the wheels being installed in the pit.

This WBS includes survey and adjustment of alignment components and chambers (MDT & CSC) in support structures.

100 % Endcap ATLAS - costed as 20% of all Phase II operations.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

144	0	0	144	96	0	48	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.992	24.992	0	0	0	0	0	0	49.984

Mechanical Engineer  R	0	0	110	110	0	0	0	0	0	0	220

0	0	4.6	4.6	0	0	0	0	0	0	9.200

Technician  R	0	0	600	600	0	0	0	0	0	0	1200

0	0	18.45	18.45	0	0	0	0	0	0	36.900

R Total	0	0	1590	1590	0	0	0	0	0	0	3180

0	0	48.042	48.042	0	0	0	0	0	0	96.084

Total	0	0	1590	1590	0	0	0	0	0	0	3180

0	0	48.042	48.042	0	0	0	0	0	0	96.084

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	1.2	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Travel  R	0.0	0.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	37.200

R Total	0.0	0.0	22.0	13.2	0.0	0.0	0.0	0.0	0.0	0.0	48.400

Total	0.0	0.0	22.0	13.2	0.0	0.0	0.0	0.0	0.0	0.0	48.400

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	77	68	0	0	0	0	0	0	144

Page 141 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:20 PM

WBS 	3.5.3.1.3.1	Description:	Brandeis - Phase II

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

144	0	0	144	96	0	48	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	24.992	24.992	0	0	0	0	0	0	49.984

Mechanical Engineer  R	0	0	110	110	0	0	0	0	0	0	220

0	0	4.6	4.6	0	0	0	0	0	0	9.200

Technician  R	0	0	600	600	0	0	0	0	0	0	1200

0	0	18.45	18.45	0	0	0	0	0	0	36.900

R Total	0	0	1590	1590	0	0	0	0	0	0	3180

0	0	48.042	48.042	0	0	0	0	0	0	96.084

Total	0	0	1590	1590	0	0	0	0	0	0	3180

0	0	48.042	48.042	0	0	0	0	0	0	96.084

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	1.2	0.0	0.0	0.0	0.0	0.0	0.0	11.200

Travel  R	0.0	0.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	37.200

R Total	0.0	0.0	22.0	13.2	0.0	0.0	0.0	0.0	0.0	0.0	48.400

Total	0.0	0.0	22.0	13.2	0.0	0.0	0.0	0.0	0.0	0.0	48.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	77	68	0	0	0	0	0	0	144

Page 142 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:22 PM

WBS 	3.5.3.1.4	Description:	Pre-operations of Alignment - Phase III

Institution :	Contact	Jim Bensinger

Pre-operations of alignment components following the installation of the support structures in the pit. This involves getting

the alignment components to function as an integral system in its final operating position.

Survey support of endcap muon system and final adjustment of components.

100 % Endcap ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

405	0	0	405	226	0	179	0	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	220	0	0	0	0	1100

0	0	0	0	35.394	8.849	0	0	0	0	44.243

Electrical Engineer  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	18.401	4.6	0	0	0	0	23.001

Technician  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	13.53	3.382	0	0	0	0	16.912

MR Total	0	0	0	0	1760	440	0	0	0	0	2200

0	0	0	0	67.325	16.831	0	0	0	0	84.156

Gen Lab  R	0	0	0	1000	220	0	0	0	0	0	1220

0	0	0	28.4	6.248	0	0	0	0	0	34.648

Mechanical Engineer  R	0	0	0	378	250	0	0	0	0	0	628

0	0	0	15.808	10.455	0	0	0	0	0	26.263

Technician  R	0	0	0	1760	880	0	0	0	0	0	2640

0	0	0	54.12	27.06	0	0	0	0	0	81.180

R Total	0	0	0	3138	1350	0	0	0	0	0	4488

0	0	0	98.328	43.763	0	0	0	0	0	142.091

Total	0	0	0	3138	3110	440	0	0	0	0	6688

0	0	0	98.328	111.088	16.831	0	0	0	0	226.247

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	15.000

Travel  MR	0.0	0.0	0.0	0.0	30.0	15.0	0.0	0.0	0.0	0.0	69.750

MR Total	0.0	0.0	0.0	0.0	40.0	20.0	0.0	0.0	0.0	0.0	84.750

Other  R	0.0	0.0	0.0	6.0	2.1	0.0	0.0	0.0	0.0	0.0	8.100

Travel  R	0.0	0.0	0.0	36.0	19.3	0.0	0.0	0.0	0.0	0.0	85.653

R Total	0.0	0.0	0.0	42.0	21.4	0.0	0.0	0.0	0.0	0.0	93.753

Page 143 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:23 PM

Total	0.0	0.0	0.0	42.0	61.4	20.0	0.0	0.0	0.0	0.0	178.503

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	160	200	45	0	0	0	0	405

Page 144 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:23 PM

WBS 	3.5.3.1.4.1	Description:	Brandeis - Phase III

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

405	0	0	405	226	0	179	0	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	220	0	0	0	0	1100

0	0	0	0	35.394	8.849	0	0	0	0	44.243

Electrical Engineer  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	18.401	4.6	0	0	0	0	23.001

Technician  MR	0	0	0	0	440	110	0	0	0	0	550

0	0	0	0	13.53	3.382	0	0	0	0	16.912

MR Total	0	0	0	0	1760	440	0	0	0	0	2200

0	0	0	0	67.325	16.831	0	0	0	0	84.156

Gen Lab  R	0	0	0	1000	220	0	0	0	0	0	1220

0	0	0	28.4	6.248	0	0	0	0	0	34.648

Mechanical Engineer  R	0	0	0	378	250	0	0	0	0	0	628

0	0	0	15.808	10.455	0	0	0	0	0	26.263

Technician  R	0	0	0	1760	880	0	0	0	0	0	2640

0	0	0	54.12	27.06	0	0	0	0	0	81.180

R Total	0	0	0	3138	1350	0	0	0	0	0	4488

0	0	0	98.328	43.763	0	0	0	0	0	142.091

Total	0	0	0	3138	3110	440	0	0	0	0	6688

0	0	0	98.328	111.088	16.831	0	0	0	0	226.247

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	15.000

Travel  MR	0.0	0.0	0.0	0.0	30.0	15.0	0.0	0.0	0.0	0.0	69.750

MR Total	0.0	0.0	0.0	0.0	40.0	20.0	0.0	0.0	0.0	0.0	84.750

Other  R	0.0	0.0	0.0	6.0	2.1	0.0	0.0	0.0	0.0	0.0	8.100

Travel  R	0.0	0.0	0.0	36.0	19.3	0.0	0.0	0.0	0.0	0.0	85.653

R Total	0.0	0.0	0.0	42.0	21.4	0.0	0.0	0.0	0.0	0.0	93.753

Total	0.0	0.0	0.0	42.0	61.4	20.0	0.0	0.0	0.0	0.0	178.503

Page 145 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:25 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	160	200	45	0	0	0	0	405

Page 146 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:25 PM

WBS 	3.5.3.2	Description:	Alignment System Operation (Beam On)

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Work related to the operation of the Endcap alignment system. This WBS covers labor and materials for all components of

the system - both in-plane and global.

Physicist estimateBasis of Estimate:

100 % Endcap ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

126	0	0	126	66	0	59	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	6.494	6.494	6.494	6.494	6.494	32.470

B/I Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	6.494	6.494	6.494	6.494	6.494	32.470

Technician  R	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765	33.825

R Total	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765	33.825

Total	0	0	0	0	0	396	396	396	396	396	1980

0	0	0	0	0	13.259	13.259	13.259	13.259	13.259	66.295

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0	54.250

R Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	59.250

Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	59.250

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	25	25	25	25	25	126

Page 147 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:27 PM

WBS 	3.5.3.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

93	0	0	93	34	0	59	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765	33.825

R Total	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765	33.825

Total	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765	33.825

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0	54.250

R Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	59.250

Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	59.250

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	19	19	19	19	19	93

Page 148 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:28 PM

WBS 	3.5.3.3	Description:	Alignment System Maintenance (Beam Off)

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Work related to the maintenance of the Endcap alignment system. This WBS covers labor and materials for all components

of the system - both in-plane and global. The cost of replacement parts is included.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

481	0	0	481	254	0	228	0	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	16.885	16.885	16.885	16.885	16.885	84.425

Grad Student  B/I	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	4.059	4.059	4.059	4.059	4.059	20.295

Post Doc  B/I	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	8.118	8.118	8.118	8.118	8.118	40.590

B/I Total	0	0	0	0	0	616	616	616	616	616	3080

0	0	0	0	0	29.062	29.062	29.062	29.062	29.062	145.310

Technician  R	0	0	0	0	0	704	704	704	704	704	3520

0	0	0	0	0	21.648	21.648	21.648	21.648	21.648	108.240

R Total	0	0	0	0	0	704	704	704	704	704	3520

0	0	0	0	0	21.648	21.648	21.648	21.648	21.648	108.240

Total	0	0	0	0	0	1320	1320	1320	1320	1320	6600

0	0	0	0	0	50.71	50.71	50.71	50.71	50.71	253.550

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	45.000

Travel  R	0.0	0.0	0.0	0.0	0.0	23.6	23.6	23.6	23.6	23.6	182.900

R Total	0.0	0.0	0.0	0.0	0.0	32.6	32.6	32.6	32.6	32.6	227.900

Total	0.0	0.0	0.0	0.0	0.0	32.6	32.6	32.6	32.6	32.6	227.900

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	96	96	96	96	96	481

Page 149 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:30 PM

WBS 	3.5.3.3.1	Description:	Alignment Bars

Institution :	Contact	Jim Bensinger

Cost of labor and materials to maintain the Endcap alignment bars.

100 % ATLAS - alignment bars only in Endcap region.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	27	0	56	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	10.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	7.9	7.9	7.9	7.9	7.9	55.725

Total	0.0	0.0	0.0	0.0	0.0	7.9	7.9	7.9	7.9	7.9	55.725

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	17	17	17	17	17	83

Page 150 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:31 PM

WBS 	3.5.3.3.1.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	27	0	56	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	10.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	7.9	7.9	7.9	7.9	7.9	55.725

Total	0.0	0.0	0.0	0.0	0.0	7.9	7.9	7.9	7.9	7.9	55.725

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	17	17	17	17	17	83

Page 151 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:33 PM

WBS 	3.5.3.3.2	Description:	Proximity Monitors

Institution :	Contact	Jim Bensinger

Cost of labor and materials to maintain the Endcap proximity monitors.

100 % ATLAS - proximity monitors of this type used in Endcap only.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16	78

Page 152 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:34 PM

WBS 	3.5.3.3.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16	78

Page 153 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:35 PM

WBS 	3.5.3.3.3	Description:	Multi-Point System (BCAM)

Institution :	Contact	Jim Bensinger

Cost of labor and materials to maintain the multi-point system (BCAM).

100 % ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

98	0	0	98	27	0	71	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	25.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	10.9	10.9	10.9	10.9	10.9	70.725

Total	0.0	0.0	0.0	0.0	0.0	10.9	10.9	10.9	10.9	10.9	70.725

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	20	20	20	20	20	98

Page 154 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:37 PM

WBS 	3.5.3.3.3.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

98	0	0	98	27	0	71	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	25.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	10.9	10.9	10.9	10.9	10.9	70.725

Total	0.0	0.0	0.0	0.0	0.0	10.9	10.9	10.9	10.9	10.9	70.725

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	20	20	20	20	20	98

Page 155 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:38 PM

WBS 	3.5.3.3.4	Description:	In-Plane System

Institution :	Contact	Jim Bensinger

Cost of labor and materials to maintain the MDT in-plane alignment system.

100 % ATLAS Endcap - 20 % of ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16	78

Page 156 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:40 PM

WBS 	3.5.3.3.4.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412	27.060

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0	5.000

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9	45.725

R Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Total	0.0	0.0	0.0	0.0	0.0	6.9	6.9	6.9	6.9	6.9	50.725

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16	78

Page 157 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:41 PM

WBS 	3.5.4	Description:	Muon Endcap Common Costs

Institution :	Contact	F. Taylor

Cost of common items - such as chamber consumables during pre-operations and operations and engineering coordination

for Phase I through Phase IV Commissioning of US deliverables at CERN.

The US share is approximately 20 % of the ATLAS Muon System - but has 100 % responsibility for Details of Estimate:

a number of items - such as CSC-related and endcap alignment items.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3032	0	0	3032	1347	0	1685	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

B/I Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

Mechanical Engineer  MR	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

MR Total	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

Total	0	0	1760	3520	3520	880	880	880	880	880	13200

0	0	186.173	347.523	347.523	93.086	93.086	93.086	93.086	93.086	1346.649

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5	31.350

Travel  B/I	0.0	0.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0	200.326

B/I Total	0.0	0.0	35.0	35.0	35.0	17.5	17.5	17.5	17.5	17.5	231.676

Other  MR	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	11.400

Travel  MR	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0	72.846

MR Total	0.0	0.0	0.0	35.0	35.0	0.0	0.0	0.0	0.0	0.0	84.246

Other  R	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

R Total	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

Total	0.0	0.0	81.2	114.3	157.8	317.7	323.3	212.4	212.4	212.4	1684.922

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	274	476	520	414	420	309	309	309	3032

Page 158 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:43 PM

WBS 	3.5.4.1	Description:	Engineering  Coordination of Endcap Muon System

Institution :	Contact	F. Taylor

Covered is the cost of labor and materials for Engineering Coordination within the US Group and between US Endcap

Group and ATLAS Muon Group and ATLAS Technical Coordination.  Included are coordinating the design and installation

of chamber service umbilicals, location of chamber and alignment mounts on the SW, BW, EIL4 and EE support structures.

During Installation and Phase I and IV Commissioning engineering coordination will monitor schedules, logistics, manpower

and costs.

Physicist estimateBasis of Estimate:

Physicist's estimate. The US-built MDT chambers comprise roughly 20% of the ATLAS MDT total - Details of Estimate:

but 100% of the MDT SW and BWs.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1663	0	0	1663	1347	0	316	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

B/I Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

Mechanical Engineer  MR	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

MR Total	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

Total	0	0	1760	3520	3520	880	880	880	880	880	13200

0	0	186.173	347.523	347.523	93.086	93.086	93.086	93.086	93.086	1346.649

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5	31.350

Travel  B/I	0.0	0.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0	200.326

B/I Total	0.0	0.0	35.0	35.0	35.0	17.5	17.5	17.5	17.5	17.5	231.676

Other  MR	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	11.400

Travel  MR	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0	72.846

MR Total	0.0	0.0	0.0	35.0	35.0	0.0	0.0	0.0	0.0	0.0	84.246

Total	0.0	0.0	35.0	70.0	70.0	17.5	17.5	17.5	17.5	17.5	315.922

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	228	432	432	114	114	114	114	114	1663

Page 159 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:45 PM

WBS 	3.5.4.1.1	Description:	Engineering Coordination - BNL

Institution :	BNL-muon	Contact	F. Taylor

Cost of labor and materials to perform the Engineering Coordination of US deliverables during installation, Phase I through

Phase IV Commissioning.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1663	0	0	1663	1347	0	316	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

B/I Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086	1023.949

Mechanical Engineer  MR	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

MR Total	0	0	0	1760	1760	0	0	0	0	0	3520

0	0	0	161.35	161.35	0	0	0	0	0	322.700

Total	0	0	1760	3520	3520	880	880	880	880	880	13200

0	0	186.173	347.523	347.523	93.086	93.086	93.086	93.086	93.086	1346.649

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5	31.350

Travel  B/I	0.0	0.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0	200.326

B/I Total	0.0	0.0	35.0	35.0	35.0	17.5	17.5	17.5	17.5	17.5	231.676

Other  MR	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	11.400

Travel  MR	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0	72.846

MR Total	0.0	0.0	0.0	35.0	35.0	0.0	0.0	0.0	0.0	0.0	84.246

Total	0.0	0.0	35.0	70.0	70.0	17.5	17.5	17.5	17.5	17.5	315.922

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	228	432	432	114	114	114	114	114	1663

Page 160 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:46 PM

Page 161 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:46 PM

WBS 	3.5.4.2	Description:	Muon Endcap Common Cost Operations

Institution :	Contact	Bing Zhou

Labor and materials for common items needed to operate the Endcap Muon system. Under 'materials' are included items

such consumables - chamber gas, cooling water and dry nitrogen. Also included are costs of communication (telephone),

office supplies such as paper, notebooks, computers and associated supplies.

Physicist estimateBasis of Estimate:

Funds put in Composit U. for both pre-operations and operations. The cost of 'consumables' is at a Details of Estimate:

ATLAS-CERN -- ATLAS-US negotiated rate.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1369	0	0	1369	0	0	1369	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

R Total	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

Total	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	44	88	300	306	195	195	195	1369

Page 162 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:48 PM

WBS 	3.5.4.2.1	Description:	MDT Operations Common Costs-Michigan

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of gas and other consumables needed to operate the US portion of the MDT chamber system.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 163 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:49 PM

WBS 	3.5.4.2.2	Description:	M&O(B) Common Cost - BNL

Institution :	BNL-common	Contact	Vinnie Polychronakos

Cost of materials to cover negotiated M&O(B). Cost of US share of operations, electronics pool, gas, phones, etc. Funding

handled through BNL. Change of funding institution made for FY05.

Common costs Category (B) at negotiated rate.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1369	0	0	1369	0	0	1369	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

R Total	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

Total	0.0	0.0	46.2	44.3	87.8	300.2	305.8	194.9	194.9	194.9	1369.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	44	88	300	306	195	195	195	1369

Page 164 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:50 PM

WBS 	3.5.4.2.3	Description:	M&O(B) Common Cost - MIT

Institution :	Massachusette Institute of Technology	Contact	Frank Taylor

Cost of materials to cover negotiated M&O(B). Cost of US share of operations, electronics pool, gas, phones, etc. Funding

handled through MIT.

Negotiated rate.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 165 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:52 PM

WBS 	3.5.4.2.4	Description:	C&I(B) Common Cost - MIT

Institution :	Massachusette Institute of Technology	Contact	Bing Zhou

Cost of C&I(B) negotiated rate - payment to CERN. Covers survey, tools for transportation, US share of gas for pre-

operations, phones. Funds handled through MIT.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 166 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:53 PM

WBS 	3.5.5	Description:	Monitoring & Calibration

Institution :	Contact	Bing  Zhou

Cost of labor and materials for monitoring and calibration of US portion of Endcap Muon system. This WBS includes costs

of both Beam ON and Beam OFF  operations of the M&C Systems. No distinction is made between these two types of

operations since gas purity, etc. must be maintained in steady-state at all times. Included is the cost of test beams at

CERN, used to establish detector calibration and monitoring parameters.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1826	0	0	1826	779	0	1047	0	10.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	880	1100	1100	1100	1100	1100	6380

0	0	0	0	28.193	34.793	34.793	34.793	34.793	34.793	202.158

B/I Total	0	0	0	0	880	1100	1100	1100	1100	1100	6380

0	0	0	0	28.193	34.793	34.793	34.793	34.793	34.793	202.158

Computer Professional  R	0	0	880	880	880	3460	1682	1682	1682	1682	12828

0	0	35.2	35.2	35.2	159.433	78.017	78.017	78.017	78.017	577.101

R Total	0	0	880	880	880	3460	1682	1682	1682	1682	12828

0	0	35.2	35.2	35.2	159.433	78.017	78.017	78.017	78.017	577.101

Total	0	0	880	880	1760	4560	2782	2782	2782	2782	19208

0	0	35.2	35.2	63.393	194.226	112.81	112.81	112.81	112.81	779.259

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	14.0	4.0	4.0	4.0	4.0	4.0	37.575

Travel  B/I	0.0	0.0	0.0	0.0	21.3	30.0	30.0	30.0	30.0	30.0	216.600

B/I Total	0.0	0.0	0.0	0.0	35.3	34.0	34.0	34.0	34.0	34.0	254.175

Other  R	0.0	0.0	14.5	2.0	2.0	6.0	86.0	110.0	110.0	110.0	523.390

Travel  R	0.0	0.0	15.0	15.0	15.0	60.8	28.8	28.8	28.8	28.8	269.018

R Total	0.0	0.0	29.5	17.0	17.0	66.8	114.8	138.8	138.8	138.8	792.408

Total	0.0	0.0	29.5	17.0	52.3	100.8	148.8	172.8	172.8	172.8	1046.583

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	65	52	122	321	296	323	323	323	1826

Page 167 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:54 PM

WBS 	3.5.5.1	Description:	Monitoring and Calibration Beam On and Beam Off

Institution :	Contact	Bing Zhou

Labor and materials for operations of the Muon Endcap monitoring and calibration systems for MDT, CSC and alignment

components. Also included are costs associated with operating the B and T sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1813	0	0	1813	779	0	1034	0	10.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	880	1100	1100	1100	1100	1100	6380

0	0	0	0	28.193	34.793	34.793	34.793	34.793	34.793	202.158

B/I Total	0	0	0	0	880	1100	1100	1100	1100	1100	6380

0	0	0	0	28.193	34.793	34.793	34.793	34.793	34.793	202.158

Computer Professional  R	0	0	880	880	880	3460	1682	1682	1682	1682	12828

0	0	35.2	35.2	35.2	159.433	78.017	78.017	78.017	78.017	577.101

R Total	0	0	880	880	880	3460	1682	1682	1682	1682	12828

0	0	35.2	35.2	35.2	159.433	78.017	78.017	78.017	78.017	577.101

Total	0	0	880	880	1760	4560	2782	2782	2782	2782	19208

0	0	35.2	35.2	63.393	194.226	112.81	112.81	112.81	112.81	779.259

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	14.0	4.0	4.0	4.0	4.0	4.0	37.575

Travel  B/I	0.0	0.0	0.0	0.0	21.3	30.0	30.0	30.0	30.0	30.0	216.600

B/I Total	0.0	0.0	0.0	0.0	35.3	34.0	34.0	34.0	34.0	34.0	254.175

Other  R	0.0	0.0	2.0	2.0	2.0	6.0	86.0	110.0	110.0	110.0	510.860

Travel  R	0.0	0.0	15.0	15.0	15.0	60.8	28.8	28.8	28.8	28.8	269.018

R Total	0.0	0.0	17.0	17.0	17.0	66.8	114.8	138.8	138.8	138.8	779.878

Total	0.0	0.0	17.0	17.0	52.3	100.8	148.8	172.8	172.8	172.8	1034.053

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	52	122	321	296	323	323	323	1813

Page 168 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:56 PM

WBS 	3.5.5.1.1	Description:	MDT M&C System

Institution :	Contact	Bing Zhou

Labor and materials for operation of the MDT monitoring and calibration systems. Monitoring the gas purity involves a gas

chromatograph and gas flow monitoring systems.

US share is 20 % of ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

783	0	0	783	326	0	457	0	4.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	440	440	440	440	440	2420

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2	72.600

B/I Total	0	0	0	0	220	440	440	440	440	440	2420

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2	72.600

Computer Professional  R	0	0	0	0	0	1540	880	880	880	880	5060

0	0	0	0	0	77	44	44	44	44	253.000

R Total	0	0	0	0	0	1540	880	880	880	880	5060

0	0	0	0	0	77	44	44	44	44	253.000

Total	0	0	0	0	220	1980	1320	1320	1320	1320	7480

0	0	0	0	6.6	90.2	57.2	57.2	57.2	57.2	325.600

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0	9.450

Travel  B/I	0.0	0.0	0.0	0.0	3.8	7.5	7.5	7.5	7.5	7.5	51.975

B/I Total	0.0	0.0	0.0	0.0	6.3	8.5	8.5	8.5	8.5	8.5	61.425

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	52.0	57.0	57.0	57.0	284.760

Travel  R	0.0	0.0	0.0	0.0	0.0	28.0	15.0	15.0	15.0	15.0	110.880

R Total	0.0	0.0	0.0	0.0	0.0	31.0	67.0	72.0	72.0	72.0	395.640

Total	0.0	0.0	0.0	0.0	6.3	39.5	75.5	80.5	80.5	80.5	457.065

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	140	152	159	159	159	783

Page 169 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:58 PM

WBS 	3.5.5.1.1.1	Description:	MDT Monitoring and Calibration - Michigan

Institution :	U. of Michigan	Contact	Bing Zhou

Cost of labor and materials to operate and maintain the M&C system of the MDT chambers.

Physicist estimateBasis of Estimate:

US share is about 20 % of ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

783	0	0	783	326	0	457	0	4.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	440	440	440	440	440	2420

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2	72.600

B/I Total	0	0	0	0	220	440	440	440	440	440	2420

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2	72.600

Computer Professional  R	0	0	0	0	0	1540	880	880	880	880	5060

0	0	0	0	0	77	44	44	44	44	253.000

R Total	0	0	0	0	0	1540	880	880	880	880	5060

0	0	0	0	0	77	44	44	44	44	253.000

Total	0	0	0	0	220	1980	1320	1320	1320	1320	7480

0	0	0	0	6.6	90.2	57.2	57.2	57.2	57.2	325.600

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0	9.450

Travel  B/I	0.0	0.0	0.0	0.0	3.8	7.5	7.5	7.5	7.5	7.5	51.975

B/I Total	0.0	0.0	0.0	0.0	6.3	8.5	8.5	8.5	8.5	8.5	61.425

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	52.0	57.0	57.0	57.0	284.760

Travel  R	0.0	0.0	0.0	0.0	0.0	28.0	15.0	15.0	15.0	15.0	110.880

R Total	0.0	0.0	0.0	0.0	0.0	31.0	67.0	72.0	72.0	72.0	395.640

Total	0.0	0.0	0.0	0.0	6.3	39.5	75.5	80.5	80.5	80.5	457.065

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 170 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:59 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	140	152	159	159	159	783

Page 171 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:12:59 PM

WBS 	3.5.5.1.2	Description:	CSC M&C System

Institution :	Contact	V. Polychronakos

Labor and materials for operation of the CSC monitoring and calibration system. This involves setting up instrumentation to

monitor the quality of gas (gas chromatograph) and flow meters.

100 % of ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

366	0	0	366	137	0	228	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875	41.250

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875	41.250

Computer Professional  R	0	0	0	0	0	880	300	300	300	300	2080

0	0	0	0	0	40.7	13.875	13.875	13.875	13.875	96.200

R Total	0	0	0	0	0	880	300	300	300	300	2080

0	0	0	0	0	40.7	13.875	13.875	13.875	13.875	96.200

Total	0	0	0	0	220	1100	520	520	520	520	3400

0	0	0	0	6.875	47.575	20.75	20.75	20.75	20.75	137.450

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	1.5	1.0	1.0	1.0	1.0	1.0	8.125

Travel  B/I	0.0	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	56.250

B/I Total	0.0	0.0	0.0	0.0	9.0	8.5	8.5	8.5	8.5	8.5	64.375

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	17.0	26.0	26.0	26.0	120.000

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	43.750

R Total	0.0	0.0	0.0	0.0	0.0	16.0	22.0	31.0	31.0	31.0	163.750

Total	0.0	0.0	0.0	0.0	9.0	24.5	30.5	39.5	39.5	39.5	228.125

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	18	78	59	70	70	70	366

Page 172 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:01 PM

WBS 	3.5.5.1.2.1	Description:	CSC M&C System Operation - BNL & UCI Muon

Institution :	U. of California, Irvine-Muon	Contact	V. Polychronakos

Cost of labor and materials for operating and maintaining the CSC Monitoring and Calibration system.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

366	0	0	366	137	0	228	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875	41.250

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875	41.250

Computer Professional  R	0	0	0	0	0	880	300	300	300	300	2080

0	0	0	0	0	40.7	13.875	13.875	13.875	13.875	96.200

R Total	0	0	0	0	0	880	300	300	300	300	2080

0	0	0	0	0	40.7	13.875	13.875	13.875	13.875	96.200

Total	0	0	0	0	220	1100	520	520	520	520	3400

0	0	0	0	6.875	47.575	20.75	20.75	20.75	20.75	137.450

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	1.5	1.0	1.0	1.0	1.0	1.0	8.125

Travel  B/I	0.0	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	56.250

B/I Total	0.0	0.0	0.0	0.0	9.0	8.5	8.5	8.5	8.5	8.5	64.375

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	17.0	26.0	26.0	26.0	120.000

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	43.750

R Total	0.0	0.0	0.0	0.0	0.0	16.0	22.0	31.0	31.0	31.0	163.750

Total	0.0	0.0	0.0	0.0	9.0	24.5	30.5	39.5	39.5	39.5	228.125

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 173 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:02 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	18	78	59	70	70	70	366

Page 174 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:02 PM

WBS 	3.5.5.1.3	Description:	Alignment M&C System

Institution :	Contact	Jim Bensinger

Labor and materials for pre-operations of the Alignment monitoring and calibration systems.

100 % ATLAS Endcaps - 50 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

336	0	0	336	118	0	218	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118	48.708

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118	48.708

Computer Professional  R	0	0	0	0	0	600	282	282	282	282	1728

0	0	0	0	0	24.133	11.342	11.342	11.342	11.342	69.501

R Total	0	0	0	0	0	600	282	282	282	282	1728

0	0	0	0	0	24.133	11.342	11.342	11.342	11.342	69.501

Total	0	0	0	0	220	820	502	502	502	502	3048

0	0	0	0	8.118	32.251	19.46	19.46	19.46	19.46	118.209

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0	10.000

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5	65.875

B/I Total	0.0	0.0	0.0	0.0	10.0	8.5	8.5	8.5	8.5	8.5	75.875

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	16.0	26.0	26.0	26.0	95.000

Travel  R	0.0	0.0	0.0	0.0	0.0	10.3	5.0	5.0	5.0	5.0	46.888

R Total	0.0	0.0	0.0	0.0	0.0	11.3	21.0	31.0	31.0	31.0	141.888

Total	0.0	0.0	0.0	0.0	10.0	19.8	29.5	39.5	39.5	39.5	217.763

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	21	62	56	66	66	66	336

Page 175 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:04 PM

WBS 	3.5.5.1.3.1	Description:	Alignment M&C System - Brandeis

Institution :	Brandeis Univesity	Contact	Jim Bensinger

Cost of labor and materials for operating and maintaining the Alignment Monitoring and Calibration system.

The US is responsible for 100% of the global endcap alignment system.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

336	0	0	336	118	0	218	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118	48.708

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118	48.708

Computer Professional  R	0	0	0	0	0	600	282	282	282	282	1728

0	0	0	0	0	24.133	11.342	11.342	11.342	11.342	69.501

R Total	0	0	0	0	0	600	282	282	282	282	1728

0	0	0	0	0	24.133	11.342	11.342	11.342	11.342	69.501

Total	0	0	0	0	220	820	502	502	502	502	3048

0	0	0	0	8.118	32.251	19.46	19.46	19.46	19.46	118.209

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0	10.000

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5	65.875

B/I Total	0.0	0.0	0.0	0.0	10.0	8.5	8.5	8.5	8.5	8.5	75.875

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	16.0	26.0	26.0	26.0	95.000

Travel  R	0.0	0.0	0.0	0.0	0.0	10.3	5.0	5.0	5.0	5.0	46.888

R Total	0.0	0.0	0.0	0.0	0.0	11.3	21.0	31.0	31.0	31.0	141.888

Total	0.0	0.0	0.0	0.0	10.0	19.8	29.5	39.5	39.5	39.5	217.763

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 176 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:05 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	21	62	56	66	66	66	336

Page 177 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:05 PM

WBS 	3.5.5.1.4	Description:	Environmental Sensors M&C System

Institution :	Contact	Bing Zhou

Labor and materials for pre-operations of the environmental monitoring and calibration systems - such as the B and T

sensors.

20 % ATLAS total - 56 % of Endcap.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

329	0	0	329	198	0	131	0	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6	39.600

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6	39.600

Computer Professional  R	0	0	880	880	880	440	220	220	220	220	3960

0	0	35.2	35.2	35.2	17.6	8.8	8.8	8.8	8.8	158.400

R Total	0	0	880	880	880	440	220	220	220	220	3960

0	0	35.2	35.2	35.2	17.6	8.8	8.8	8.8	8.8	158.400

Total	0	0	880	880	1100	660	440	440	440	440	5280

0	0	35.2	35.2	41.8	24.2	15.4	15.4	15.4	15.4	198.000

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0	10.000

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5	42.500

B/I Total	0.0	0.0	0.0	0.0	10.0	8.5	8.5	8.5	8.5	8.5	52.500

Other  R	0.0	0.0	2.0	2.0	2.0	1.0	1.0	1.0	1.0	1.0	11.100

Travel  R	0.0	0.0	15.0	15.0	15.0	7.5	3.8	3.8	3.8	3.8	67.500

R Total	0.0	0.0	17.0	17.0	17.0	8.5	4.8	4.8	4.8	4.8	78.600

Total	0.0	0.0	17.0	17.0	27.0	17.0	13.3	13.3	13.3	13.3	131.100

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	52	69	41	29	29	29	29	329

Page 178 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:07 PM

WBS 	3.5.5.1.4.1	Description:	Environmental Sensor Ops - Tufts

Institution :	Tufts U.	Contact	Bing Zhou

Cost of labor and materials to operate and maintain Environmental Sensors - with personnel from Tufts University

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

329	0	0	329	198	0	131	0	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6	39.600

B/I Total	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6	39.600

Computer Professional  R	0	0	880	880	880	440	220	220	220	220	3960

0	0	35.2	35.2	35.2	17.6	8.8	8.8	8.8	8.8	158.400

R Total	0	0	880	880	880	440	220	220	220	220	3960

0	0	35.2	35.2	35.2	17.6	8.8	8.8	8.8	8.8	158.400

Total	0	0	880	880	1100	660	440	440	440	440	5280

0	0	35.2	35.2	41.8	24.2	15.4	15.4	15.4	15.4	198.000

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0	10.000

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5	42.500

B/I Total	0.0	0.0	0.0	0.0	10.0	8.5	8.5	8.5	8.5	8.5	52.500

Other  R	0.0	0.0	2.0	2.0	2.0	1.0	1.0	1.0	1.0	1.0	11.100

Travel  R	0.0	0.0	15.0	15.0	15.0	7.5	3.8	3.8	3.8	3.8	67.500

R Total	0.0	0.0	17.0	17.0	17.0	8.5	4.8	4.8	4.8	4.8	78.600

Total	0.0	0.0	17.0	17.0	27.0	17.0	13.3	13.3	13.3	13.3	131.100

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	52	69	41	29	29	29	29	329

Page 179 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:09 PM

WBS 	3.5.5.2	Description:	Muon Test Beams

Institution :	Contact	Bing Zhou

Costs of materials and labor to ship chambers to CERN and install and operate them in test beams. The WBS covers the

operating expenses for the H8 and X5 test beam work at CERN and the so-call 'beam tax' that each institute must pay for

Muon Subsystem use of these facilities. The calibration data from these beams are essential to the validation of the CSC

and MDT chamber resolutions with the integration of the precision alignment system.

20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

13	0	0	13	0	0	13	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

R Total	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

Total	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	0	0	0	0	0	0	0	13

Page 180 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:10 PM

WBS 	3.5.5.2.1	Description:	Muon Test Beam Support -  Michigan

Institution :	U. of Michigan	Contact	Bing Zhou

Labor and materials to cover test beam related expenses at University of Michigan.

Physicist estimateBasis of Estimate:

Work at H8 - coordinated by Michigan group + CERN fee for using the CERN test beams.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 181 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:11 PM

WBS 	3.5.5.2.2	Description:	Muon Test Beam Support - BNL

Institution :	BNL-muon	Contact	V. Polychronakos

Labor and materials to cover test beam expenses of the CSC system of BNL personnel at CERN.

Work conducted at X5 beam at CERN.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 182 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:12 PM

WBS 	3.5.5.2.3	Description:	Muon Test Beam Support - Seattle

Institution :	University of Washington	Contact	Paul Mockett

Cost of labor, travel and materials to support Seattle personnel to work on H8 Test Beam at CERN

Physicist estimateBasis of Estimate:

PhysicistDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 183 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:14 PM

WBS 	3.5.5.2.4	Description:	Muon Test Beam UCI

Institution :	U. of California, Irvine-Muon	Contact	Andy Lankford

Cost of labor and materials for support of UCI engineering and technicians for H8/X5 test beam work.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 184 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:15 PM

WBS 	3.5.5.2.5	Description:	Muon Test Beam - Tufts

Institution :	Tufts U.	Contact	Krzysztof Sliwa

Cost of labor and materials for computer professional to participate and analyze H8 test beam data

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 185 of 186

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:13:16 PM

WBS 	3.5.5.2.6	Description:	Muon Test Beams - Stony Brook

Institution :	Contact	Krzysztof Sliwa

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

13	0	0	13	0	0	13	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

R Total	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

Total	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.530

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	0	0	0	0	0	0	0	13

Page 186 of 186